3GPP TSG RAN Meeting #79	RP-180379

Chennai, India, 19 – 22 March 2018

Agenda item:	9.1.1

Source:	Huawei

Title:	Summary of email discussion on Rel-16 voice

Document for:	Approval

# 1	Email discussion organization

The email discussion was organized in two phases, as explained below:

Email discussion phase 1 (from Monday 5 March to Sunday 11 March)

To decide on the work split in blocks and their phasing

Based on what happened in RAN#78, SA#78, RAN2#101 and SA2#126, the email “moderator” proposal was to divide the work in two completely independent blocks:

1)      A first block on Voice and Multimedia Enhancements for NR, which could take the shape of a Study Item (to be discussed after RAN#79, in phase 2) and, subject to prioritization in RAN and companies interest, could be started at the beginning of Rel-16, to have the time to specify in a follow up Work item whatever will be decided as a result of the Study item.

The contents will take into account the related documents that have been submitted to RAN:

RP-172565    Study on Multimedia enhancements for NR

RP-180398  	Motivation for new WI proposal: NR voice enhancements

RP-180397   New WI proposal: NR voice enhancements

2)      A second block on single radio voice call continuity (SRVCC) from 5GS to 3G, which could take the shape of a WI (to be discussed after RAN#79, in phase 2), corresponding to a WI in SA2 on the same topic. This could be approved either in June, or with e.g. a three months delay, to allow SA2 to start their part first.

The contents will take into account the related documents that have been submitted to RAN:

RP-172471    Scope of solution for voice service continuity between 5G and 2G/3G    China Unicom

RP-172467    New WI proposal on Single Radio Voice Call Continuity from 5G to 2/3G   China Unicom

In the phase one of this email discussion, companies were invited to state if they agree or disagree on the split of the work in two completely independent blocks as proposed above.

Preview on Email discussion phase 2 (from Tuesday 27 March to Thursday 31 May – To be confirmed)

To decide on the contents of the blocks of work

Phase 2 will be kicked off AFTER RAN#79.

The aim would be to stabilize those contents in a reasonable way, in the time between RAN#79 and RAN#80.

It was not requested to comment on phase 2 yet.

# 2	Email discussion summary

Four companies participated to the discussion.

There seems to be consensus to divide the study/work in two completely independent blocks, as proposed by the moderator.

Furthermore, some of the companies that expressed their view think that second block of work, i.e. that one related to single radio voice call continuity (SRVCC) from 5GS to 3G, can be “extracted” from this email discussion and considered separately, following the development of SA2 study/work.

This decision can be left to the RAN#79 discussion.

Phase 2 of the email discussion will start the week after RAN#79 and will focus on the shaping of the one (or two) blocks of study/work as described above, taking into account the companies contribution in this area and the discussions/decisions taken in RAN#79, with the aim to stabilize the contents for potential approval in RAN#80.