3GPP TSG RAN Meeting #79	RP-180427

Chennai, India, March 19 - 22, 2018

Agenda item:	9.2.1

Source:	Nokia, Nokia Shanghai Bell

Title:	5G NR Release 15 Finalization

Document for:	Approval

# 1	Introduction

In this contribution we discuss how to ensure solid and timely finalization for Rel-15 NR specifications in all RAN working groups.

# 2	Discussion

RAN#78 endorsed the NR work management in [1]. In [1] RAN#78 agreed to focus on essential NR functionality as defined in [2] in RAN#77 with the following additions;

  - Scope for URLLC work for Rel-15 in H1 for the June drop endorsed in [3]

  - For NR-NR CA, finalization of the work to enable up to 2 different numerologies within the same PUCCH group (PUCCH sent on the CC with smaller SCS) in RAN1 in Q1, and in RAN4 (Core) for Q2, for the December drop.

  - Focus on closing the open issues for Option-3, and on commencing specification work for the essential components of Option-2

We see that lots of essential NR functionalities, even part of the December NSA 2017 physical layer specifications, still require a significant amount of standardization work, especially in RAN2 and RAN4, and corrections even in RAN1. For instance, RAN2 still need to work for basic NR functionalities both for NSA and SA, like mobility, beam management, RRM, idle mode, connection management, duplication handling, and access control. RAN4 is still working on RF core requirements, and especially FR2 requirements both for UE and BS still require a noticeable amount of work. Furthermore, most of the UE RRM and demodulation requirements still have a long way to go in RAN4.

Considering that all the RAN WGs are still busy to finalize essential NR functionalities and related corrections, in our view RAN#79 should decide that the same prioritization as confirmed in RAN#78 in [1] shall be continued for the Q2 of 2018. Thus, all the items which were not prioritized for the December drop in [2] or explicitly added to the work plan in [1], should not be treated during the Q2 of 2018.

# 3	Conclusions

In this contribution we have discussed how to ensure solid and timely finalization for Rel-15 NR specifications in all RAN working groups. We propose that RAN#79 decides that the same prioritization as confirmed in RAN#78 in [1] shall be continued for the Q2 of 2018. Thus, all the NR items which were not prioritized for the December drop in [2] or explicitly added to the work plan in [1], should not be treated during the Q2 of 2018.

# 4	References

[1] RP-172844, Chairman’s summary on NR work management, RAN chairman (Nokia)

[2] RP-172108, Updated work plan of RAN 1 and 4 NR, NTT DOCOMO & drafting group

[3] RP-172817, NR High-Reliability URLLC scope for RAN1/RAN2, Ericsson