## Slide 1: WF on RAN4 work plan for uplink sharing from UE respective (ULSUP)
RAN4 Chairman
3GPP TSG-RAN WG4 RAN #79
Chennai, India, March 19-22, 2018
RP-180560

## Slide 2: Uplink sharing from UE perspective (ULSUP)
From RAN perspective agreed definition from RP- 172104:
    UL NR-LTE coexistence with UL sharing from UE perspective
    A UE is configured with a NR UL carrier overlapping with the bandwidth of a LTE component carrier configured for the same UE for LTE operation
      E.g. a UE supports transmitting NR UL and LTE UL within the bandwidth of an LTE component carrier configured for the UE
From RAN4 requirements perspective
  ULSUP is applicable only to LTE/NR DC combinations including SUL bands, (as in able 8b in R4-1802135)
  Intra-band LTE/NR DC without SUL band is not a case of ULSUP in current RAN4 work

## Slide 3: Way Forward
ULSUP with SUL band is in scope of Rel-15 NR WI targeting June 2018 completion
  NR Standalone and leftover from NR December drop have higher priority than ULSUP with SUL band
In Q2 2018, RAN4 will setup the agenda item for ULSUP with SUL band with following sub agenda items.
  TDM based ULSUP with SUL bands
  FDM based ULSUP with SUL bands
ULSUP with SUL band relative contributions will be only discussed under these above agenda items