## Slide 1: WF on RAN4 work plan for CSI-RS requirements
RAN4 Chairman
RP-180558
3GPP TSG-RAN WG4 RAN #79
Chennai, India, March 19-22, 2018

## Slide 2: Agreements in RAN4 for CSI-RS requirements
Agreement in RAN4 #86 for CSI-RS requirements
  RAN4 shall define CSI-RS based beam management requirements.
    This CSI-RS based beam management is only for serving cell.
  RAN4 shall define CSI-RS based RLM requirements.
  RAN4 will further investigate the following scenarios for RAN4 RRM requirements in Rel-15
    CSI-RS based RSRP, RSRQ and RS-SINR measurement
      Scenario A: Intra-frequency gapless measurement for neighbor cells and serving cells
      Scenario B: SCC without SSB for CA cases
  Conclude the scope discussion in RAN4#86bis

## Slide 3: WF for CSI-RS requirements
In addition to SSB based RLM/RRM requirements, RAN4 will define the following CSI-RS requirements in Rel-15
  CSI-RS based beam management requirements
  CSI-RS based RLM requirements
Progress and completion of the work on requirements (considering both SSB based and CSI-RS based measurements) will be prioritized in the following manner:
  Priority 1: SSB based RLM/RRM
  Priority 2: CSI-RS based RLM, CSI-RS based beam management requirements
  Priority 3: CSI-RS based RSRP, RSRQ, and RS-SINR measurement (RAN4 will first target completion of priority 1 and 2 before June 2018.)
If RAN4 does not introduce CSI-RS based RSRP, RSRQ and RS-SINR measurement core requirements by June 2018 then, once the work is completed, RAN4 will consider whether to introduce these requirements in release independent manner (i.e. whether to backdate to allow support by Rel-15 devices)