## Slide 1
3GPP TSG RAN #79 RP-180608
La Jolla, US, 11 – 14 June, 2018
RAN4 Chairman: Xutao Zhou
RAN4 Vice Chairman: Xizeng Dai
RAN4 Vice Chairman: Hiromasa Umeda
RAN4 Secretary: Kyoungseok Oh
Status Report RAN WG4 to TSG-RAN #80

## Slide 2: Meetings and Elections
Meetings held since the last plenary
RAN4 #86bis | 16th – 20th April 2018 | Melbourne, AU | Telstra, Ericsson, Qualcomm
RAN4 #87 | 21th– 25th May 2018 | Busan, KR | Samsung
RAN #80 | 11th – 14th June 2018 | La Jolla, US | NF3

## Slide 3: 2018 Statistics
Meeting | Date | Delegates registered/attendees | Documents requested/uploaded
RAN4 #86bis | 16th – 20th April 2018 | 229/194 | 2432/2341
RAN4 #87 | 21th– 25th May 2018 | 305/232 | 2447/2318
Chart: 
| AH 1801 | #86 | #86bis | #87 | AH 1807 | #88 | #88bis | #89
Delegates | 143 | 232 | 194 | 232
Chart: 
| AH 1801 | #86 | #86bis | #87 | AH 1807 | #88 | #88bis | #89
Contributions | 1256 | 2085 | 2341 | 2318

## Slide 4: WI/SI to be completed
Rel-15 RAN4 led spectrum WI
  All Spectrum related WIs (see slide 6)
Rel-15 RAN4 led non-spectrum WIs
  LTE CRS Interference Mitigation Performance Requirements for Single RX Chain UEs
  UE requirements for LTE DL 8Rx antenna ports – core part
Rel-15 other WG led WI/SI
  Shortened TTI and processing time for LTE – core part
  Enhancements to LTE operation in unlicensed spectrum – core part
  High capacity stationary wireless link and introduction of 1024QAM for LTE – core part
  V2X Phase 2 – core part
  Further enhancements to Coordinated Multi-Point (CoMP) Operation for LTE – core and perf
  Ultra Reliable Low Latency Communication for LTE – core part
  UE Positioning Accuracy Enhancements for LTE – core and perf

## Slide 5: WI/SI to be extended
  Rel-15 RAN4 led non-spectrum WIs (Extend to Sep 2018)
  Further Enhancement of Base Station (BS) RF and EMC requirements for Active Antenna System (AAS) – Performance part
  UE requirements for network-based CRS interference mitigation for LTE – core part
    WI exception in RP-180945
  Even further enhanced MTC for LTE – core part
    WI exception in RP-181193
  Further NB-IoT enhancements – core part
    WI exception in RP-180850
  Study on test methods for New Radio (Extend to Sep 2018)

## Slide 6: Spectrum related WI/SI status
Name ( new WIs approved in RAN#73 and WIs revised finish dates by red font) | Start_Date | Finish_Date | Status Report or WID | Completion | Remarks
Rel-15 WI |  | Performance WI |  | Core/Perf | 
V2X new band combinations for LTE | 03/2017 | 06/2018 | RP-180773 | 100/0 % | WI completed
Introduction of new band support for 4Rx antenna ports for LTE for Rel-15 | 06/2017 | 06/2018 | RP-180953 | 100/0 % | WI completed? Additional TUs are requested in Aug
Additional LTE bands for UE category M1 and/or NB1 in Rel-15 | 09/2017 | 06/2018 | RP-181004 | 100/NA % | WI completed
Additional LTE bands for UE category M2 and/or NB2 in Rel-15 | 09/2017 | 06/2018 | RP-181005 | 100/NA% | WI completed
Rel-15 Basket CA WI |  |  |  |  | 
LTE Advanced intra-band Carrier Aggregation Rel-15 for xDL/yUL including contiguous and non-contiguous spectrum | 06/2017 | 06/2018 | RP-180798 | 100/100 % | WI completed
LTE Advanced inter-band CA Rel-15 for 2DL/1UL | 06/2017 | 06/2018 | RP-181012 | 100/100 % | WI completed
LTE Advanced inter-band CA Rel-15 for 3DL/1UL | 06/2017 | 06/2018 | RP-180954 | 100/100 % | WI completed
LTE Advanced inter-band CA Rel-15 for 4DL/1UL | 06/2017 | 06/2018 | RP-180799 | 100/100 % | WI completed
LTE Advanced inter-band CA Rel-15 for 5DL/1UL | 06/2017 | 06/2018 | RP-180742 | 100/100 % | WI completed
LTE Advanced inter-band CA Rel-15 for 2DL/2UL | 06/2017 | 06/2018 | RP-180956 | 100/100 % | WI completed
LTE Advanced inter-band CA Rel-15 for xDL/2UL with x=3,4,5 | 06/2017 | 06/2018 | RP-180772 | 100/100 % | WI completed
LTE Adv. inter-band CA Rel-15 for xDL/3UL with x=3,4,5 | 03/2018 | 06/32018 | RP-181009 | 100/100 % | WI completed
LTE Adv. inter-band CA Rel-15 for xDL/1UL with x>5 | 12/2017 | 06.2018 | RP-181014 | 100/50 % | WI core part completed

## Slide 7: Non-spectrum related WI/SI status RAN4 led items Rel-14
Name (revised finish dates by red font) | Start_Date | Finish_Date | Status Report | Completion | Remarks
Rel-15 WI |  |  |  |  | 
Further Enhancement of Base Station (BS) RF and EMC requirements for Active Antenna System (AAS) | 03/2016 | 09/2018 | RP-180952 | 100/50 % | Extend the completion date of performance part to Sep. 2 TUs requested in Q3 2018
UE requirements for network-based CRS interference mitigation for LTE | 06/2017 | 06/2018 | RP-180769 | 95/0 % | Extend the completion date of core part to Sep. Additional 0.5TU for core part was requested
LTE CRS Interference Mitigation Performance Requirements for Single RX Chain UEs | 06/2017 | 06/2018 | RP-180926 | NA/100 % | WI completed
UE requirements for LTE DL 8Rx antenna ports | 12/2017 | 06/2018 | RP-180958 | 100/30 % | Core part is completed
Rel-15 SI |  |  |  |  | 
Study on test methods for New Radio | 03/2017 | 03/2018 | RP-180927 | 75% | Extend the completion data of SI to Sep

## Slide 8: Status of other WG led WI/SIs impacting RAN4
Name (revised finish dates by red font) | Start_Date | Finish_Date (Perf part) | Status Report | Completion | Remarks
Rel-15 WI |  |  |  |  | 
New Radio (NR) Access Technology | 03/2017 | 12/2018 | RP-180989 | 90/20 % | 90% (100% for NSA&SA)
Shortened TTI and processing time for LTE | 09/2016 | 12/2018 | RP-181023 | 99/60 % | Core part completed
Even further enhanced MTC for LTE | 03/2017 | 12/2018 | RP-181192 | 97/50 % | Extend the completion date of core part to Sep. Additional RAN4 TUs are requested
Further NB-IoT enhancements | 03/2017 | 12/2018 | RP-180849 | 95/30 % | Extend the completion date of core part to Sep. Additional RAN4 TUs are requested
Enhancements to LTE operation in unlicensed spectrum | 03/2017 | 12/2018 | RP-180946 | 100/0 % | Core part is completed
High capacity stationary wireless link and introduction of 1024QAM for LTE | 03/2017 | 12/2018 | RP-180852 | 99/50 % | Core part is completed Additional TUs are requested for performance part
V2X Phase 2 | 03/2017 | 12/2018 | RP-180856 | 99/5 % | Core part is completed
Further enhancements to Coordinated Multi-Point (CoMP) Operation for LTE | 03/2017 | 03/2018 | RP-180895 | 99/100% | WI completed
Ultra Reliable Low Latency Communication for LTE | 03/2017 | 12/2018 | RP-180692 | 99/0 % | Core part is completed
UE Positioning Accuracy Enhancements for LTE | 03/2017 | 06/2018 | RP-180944 | 100/100 % | WI completed
Enhancing CA Utilization | 03/2017 | 12/2018 | RP-181067 | 90/20 % | TU budget has been updated for RAN4 TUs

## Slide 9: Rel-16 Basket WI approach for LTE and NR
Basket WI approach will be used for Rel-16 LTE CA, NR EN-DC, NR CA/DC and SUL
  Summary of updated Rel-16 basket approach can be found in RP-181121
  WID for each basket WIs have been endorsed in RAN4 and submitted in this plenary for final approval
LTE basket WIs
NR basket WIs

## Slide 10: NR Items- Completion of Rel-15 spec (1/2)
CRs to Rel-15 NR specifications were approved by e-mail after RAN4 #87 meeting
Current specifications only include the band and band combinations which band and band combination specific requirements are completed
It was identified some generic requirements are still under discussion and not included in RAN4 specifications. For example:
  MPR for FR2 single carrier
  Pc,max for CA and DC in FR1
  Etc.

## Slide 11: NR Items- Completion of Rel-15 spec (1/2)
Also, there are some requirements are still in square bracket or TBD which were added for the sake of progress. RAN4 may revisit these requirements in future RAN4 meetings. For example:
  AMPR requirements for band n1
  MPR requirements for band n28 to protect DTV.
  ACS and IBB in 38.101-1
  The requirements for relative power tolerance in clause 6.3.4.3 in 36.101-1
  Etc.
Furthermore, some companies CRs (RP-181059, Rp-180934, RP-180935, RP-181261) submitted in June plenary are also supposed to be further addressed in future RAN4 meeting if they were not agreed in June plenary meeting
RAN guideline is needed on handling these open issues in future RAN4 meeting
  Either allow RAN4 to continue discuss these open issues in Maintenance part if Rel-15 NR WI core part is completed in June plenary
  Or one quarter exception for RAN4 to finalize the core requirements in Rel-15

## Slide 12: NR Items – Others (1/2)
Minimum number of RX antennae for NR vehicular UEs
  Incoming LS from 5GAA WG2 to RAN and RAN4 (RP-180626)
  RAN4 discussed this incoming LS in RAN4 #87. The outcome of discussion was captured in LS to RAN (RP-180640). RAN4 asked RAN guideline on which below options to response 5GAA WG2
    Option1: Rel-15 TEI in Q3 2018
    Option2: Release independent manners from Rel-15
    Option3: Company CR in RAN #80 (See RP-180782)
  Company CR (RP-180782) has been submitted in June plenary meeting
RAN4 received LS from CEPT ECC PT1 on coexistence of NR-NR and NR-LTE networks with synchronized, unsynchronized and semi-synchronised operation in 3400-3800 MHz (RP-180632) to request response LS from both RAN1 and RAN4
  RAN4 discussed this LS and provide the response L to RAN only (RP-180641)
  RAN4 ask RAN to take the above response LS into account

## Slide 13: NR Items – Others (2/2)
As tasked by RAN in RAN #79, NR-NR DC band combination was endorsed in RAN4 #86bis in R4-1804053
Working agreement for NR sync raster
  Working agreements of approval of WF on NR sync raster (R4-1803438) was challenged (R4-1805384)
  Voting for the working agreement was held in RAN4 #86bis meeting
  Based on the voting results, working agreement was confirmed
RAN4-RAN5 joint session was held during the RAN4 #87 meeting
  Dependency between RAN4 and RAN5 specification have been discussed
  Open issues were identified to be further addressed in future RAN4 meetings.
Question [Do you want the Working Agreement TDOC R4-1803438 to be confirmed?] | votes for | percent | 71 % ?
Yes | 92 | 71,875% | YES
No | 36 | 28,125% | NO
ABSTAIN or spoiled | 4 | 3,125% | 
total votes cast: | 128 | 100,000% | 
total returned papers | 132 |  | 
number of proxy votes cast: | 26 |  | 
number of non-returned papers | 0 |  | 

## Slide 14: new WI/SI proposals
New Proposals for LTE (Led by RAN4)
  Non-Spectrum related
    SI: Study on Advanced Receivers for LTE V2X (Intel, LGE)
    WI: High speed train support with LTE (Softbank)
  Spectrum Related
    WI: addition of Power Class 1 UE to bands B31/B72 for LTE (Airbus)
  Spectrum proposal for NR
  Basket WIs (See slide 9)
  WI: Introduction of NR band n74
  WI: Introduction of NR band n50
  WI: Introduction of NR band n65 in region 1
  29 dBm UE Power Class for LTE and NR Bands 41 and n41
  Add high power UE (power class 2) to NR CA
  Non-spectrum proposal for NR
  SI: Study on radiated test methodology for the verification of multi-antenna reception performance of NR UEs (CATR)
  WI: Add support of NR DL 256QAM for FR2 (China Telecom)
  WI: NR RF requirements for coexistence with in-band NB-IoT and eMTC (Huawei)
  WI: NR UE MPR requirements (Nokia)

## Slide 15: TU budget in Rel-16
 | Mon |  |  | Tue |  |  | Wed |  |  | Thu |  |  | Fri |  | 
9:00 -11:00 | Reserved for opening meeting, LS in and common issues for LTE and NR (1TU) |  |  | NR RF (4TUs) | LTE & NR basket (4TU) | NR RD (2TUs) | NR RF (4TUs) | LTE RF (2TUs) | NR RD (4TUs) | NR RF (4TUs) | LTE RF (2TUs) | LTE RD (2 TUs) | Return to (2.5TUs) | Return to (2.5TUs) | Return to (2.5TUs)
11:30 – 13:30 | NR RF (3 TUs) | LTE RF (3TUs) | LTE RD (3TUs) |  |  |  |  |  |  |  |  |  |  |  | 
 |  |  |  |  |  |  |  |  |  |  |  |  | 16:00 – 17: 00 Common sessions (0.5) |  | 
15:00 – 17:00 |  |  |  |  |  |  |  | NR RF (2TUs) |  |  | NR RF (2TUs) | NR RD (2 TUs) |  |  | 
17:30 – 19:30 |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Total Capacity: 12 TUs per day except Monday (10TU) and Friday (8) = 36 + 10 + 8 = 54 TUs
  1 TU are reserved for common sessions on Monday
  8 TU are reserved for Friday common “return to” for LTE and NR
  4 TUs are reserved for LTE and NR basket WI (can be further changed in the further pending on the number of band combinations approval in future RAN plenary meeting)
NR Total (33):
  NR RF: 3 (Mon) + 4 (Tue) + 6 (Wed) + 6 (Thu) = 19 TUs
  NR RD: 4 (Mon) + 4 (Tue) + 4 (Wed) + 2 (Thu) = 14 TUs
LTE Total (12):
  LTE RF: 3 (Mon) + 2 (Wed) + 2(Thu) = 7 TUs
  LTE RD: 3 (Mon) + 2 (Thu) = 5 TUs
Further adjustment between NR total and LTE total can be done considering the further discussion in RAN #80

## Slide 16: Available TUs for NR New proposals
 | 2018 Q3 (#88) |  | 2018 Q4 (#88bis) |  | 2018 Q4 (#89) |  | 2019 Q1 |  | 2019 Q2 |  | 2019 Q2 |  | 2019 Q3 |  | 2019 Q4 |  | 2019 Q4 | 
 | RF | RD | RF | RD | RF | RD | RF | RD | RF | RD | RF | RD | RF | RD | RF | RD | RF | RD
Total | 19 | 14 | 19 | 14 | 19 | 14 | 19 | 14 | 19 | 14 | 19 | 14 | 19 | 14 | 19 | 14 | 19 | 14
Maintenance | 5 | 4 | 4 | 3 | 2 | 2 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Performance | 8 | 9 | 8 | 9 | 8 | 9 | 2 | 2 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
New proposal | 6 | 1 | 7 | 2 | 9 | 3 | 16 | 11 | 18 | 13 | 19 | 14 | 19 | 14 | 19 | 14 | 19 | 14
New NR proposals
  NR Maintenance including Rel-15 late drop work if any (Total Q3(#88): 9 TUs; Q4(#88bis): 7; Q4(#89): 4):
    RF: Q3 (#88): 3 (Mon) + 2 (Wed) = 5 TUs; Q4(#88bis): 2 (Mon) + 2(Wed) = 4; Q4 (#89): 1(Mon) + 1(Wed) = 2;
    RD: Q3: 4 (Tue) = 4 TUs; Q4(88bis): 3 (Tue); Q4(89): 2 (Tue)
  NR Performance (Total 17 TUs):
    RF: 4 (Tue) + 4 (Tue) = 8 TUs
    RD: 2(Tue) + 4 (Wed) + 3 (Thu) = 9 TUs
  NR new proposals:
    2018: Q3 (#88): 33 – 9 – 17 = 7 TUs; Q4 (#88bis): 33-7-17 = 9 TUs: Q4 (#89): 12 TUs
    2019: Q1: 27 TUs; Q2: 32TUs, Q2: 33 TUs

## Slide 17: Available TUs for LTE New proposals
 | 2018 Q3 (#88) |  | 2018 Q4 (#88bis) |  | 2018 Q4 (#89) |  | 2019 Q1 |  | 2019 Q2 |  | 2019 Q2 |  | 2019 Q3 |  | 2019 Q4 |  | 2019 Q4 | 
 | RF | RD | RF | RD | RF | RD | RF | RD | RF | RD | RF | RD | RF | RD | RF | RD | RF | RD
Total | 7 | 5 | 7 | 5 | 7 | 5 | 7 | 5 | 7 | 5 | 7 | 5 | 7 | 5 | 7 | 5 | 7 | 5
Maintenance | 1 | 1 | 1 | 1 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Performance | 3 | 6.5 | 3 | 6 | 2.2 | 7 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
New proposal | 3 | -2.5 | 3 | -2 | 3.8 | -4 | 7 | 5 | 7 | 5 | 7 | 5 | 7 | 5 | 7 | 5 | 7 | 5
LTE new proposals
  LTE Maintenance: 1 RF (Mon) + 1 RD (Mon)
  LTE Performance : Q3(#88): 6.5 Q4(#88bis): 6 Q4 (#89): 7
  New Proposal:
    2018: Q3(#88): RF: 3 RD: -2.5 Q4(#88bis): RF: 3 RD: -2 TUs Q4 (#89): RF: 3.8 RD: -4TU
    2019: RF: 7TU; RD: 5 TUs
    If further TU clean up for existing LTE WI performance part can be done in the June plenary meeting, the remaining TUs for LTE new proposal especially in RD session could be further updated.

## Slide 18: RAN WG4 Schedule in 2018
Meeting | Date | Location | Host
3GPPRAN4#86-Bis | 16 - 20 Apr 2018 | Melbourne | Telstra
3GPPRAN4#87 | 21 - 25 May 2018 | Busan | Samsung
3GPPRAN4-AH-1807 | 2 - 6 Jul 2018 | Canada | InterDigital
3GPPRAN4#88 | 20 - 24 Aug 2018 | Gothenburg | EF3
3GPPRAN4#88-Bis | 8 - 12 Oct 2018 | China | CF3
3GPPRAN4#89 | 12 - 16 Nov 2018 | US | NF3
RAN4 AH-1807 will focus on the performance part work for both LTE and NR.
  Following Agenda itmes for NR will be covered in the AH
      NR RRM maintenance
      NR RRM performance part (test cases)
      NR Demodulation part
      NR BS conformance test
      SI: NR test methods
  Following Agenda items for LTE will be coverd in the AH
      sTTI

## Slide 19: Thanks to
NR specifications rapporteturs and their companies for their extraordinary effort of coordinating the RAN4 discussions and also editing RAN4 NR specifications:
  Ville Vintola (Qualcomm): 38.101-1/2/3
  Johan Sköld (Ericsson): 38.104
  Yang Tang (Intel): 38.133
  Aijun Cao and Rui Zhou (ZTE): 38.113
  Christian Bergljung (Ericsson): 38.124
  Petri Vasenkari (Nokia): 38.307
  Steven Chen (Huawei): 38.141-1/2
  Haijie Qiu (Samsung): 38.101-4
All NR TR specification to prepare the draft CRs of completed band combinations
Vice chairmen Xizeng Dai and Hiromasa Umeda for preparation and session chairing
Kyoungseok Oh for efficient secretary support
AH chairs and WI rapporteurs for coordinating the offline/ad-hoc discussions
Delegates for enthusiastic contributions
Telstra, Ericsson, Qualcomm and Samsung for meeting hosting