## Slide 1
Status Report of RAN WG2 to TSG-RAN #81
3GPP TSG RAN#81 Gold Coast, Australia, September 2018
RAN2 Chair: Richard Burbidge (Intel)

## Slide 2: LTE
Rel-15 LTE ASN.1 review completed and LTE ASN.1 ready to freeze
RRC CRs for all the Rel-15 LTE WIs are complete and provided for RAN approval
  These CRs were not provided at RAN#80 for approval to avoid impacting the frozen ASN.1 for EN-DC before LTE ASN.1 review was conducted
Following CRs are provided to RAN by the rapporteur companies due to finding last minute corrections. These CRs have been reviewed via RAN2 email reflector:
  36.331 CR for V2X provided Huawei in RP-181992
  36.331 CR for Aerials provided by Ericsson in RP-182005
  36.331 CR for euCA provided by Nokia in RP-182006
  36.331 CR for BT/WLAN MDT provided by Huawei in RP-182000
CRs were agreed to add the new LTE UE categories that were requested by RAN#80 in RP-181269. (CRs in RP-181947)

## Slide 3: NR (1)
Very intensive effort on EN-DC corrections, SA corrections and ASN.1 review.
NR ASN.1 review completed and NR ASN.1 is ready to freeze
  Some procedure text issues identified the review remain to be addressed in next quarter.
Single 38.331 CR containing all EN-DC corrections and introducing SA is provided to RAN for approval (R2-1813492 in RP-181942).
  Due to ASN.1 review process it became impractical to provide separate 38.331 CRs for EN-DC corrections and introduction of SA.
  A draft CR that contains only the EN-DC corrections was endorsed within RAN2 in R2-1813445 and can be used to identify the changes impacting EN-DC.
  The CR includes a number of non backwards compatible changes to the ASN.1 for EN-DC. These are clearly identified on the CR coversheet.

## Slide 4: NR (2)
RAN2 UE feature list progressed and provided to RAN in RP-181534
  Contains 4 TBDs yet to be resolved. Can be progressed within RAN.
5G indicators
  Proposal to expand the current 1 bit 5G indicator to 3bits was discussed in RAN2 Ad hoc in July.
  RAN2 concluded it was technically feasible to add the extra bits but could not reach consensus whether to do so.
  Further discussion should take place in RAN
Due to lack of time RAN2 concluded that IDC for NR SA will not be specified for Rel-15
  How to address this for Rel-16 can be discussed based on company contributions provided to RAN#81.

## Slide 5: NR: SIs and Rel-15 Late Drop
IAB and NR-U SIs were discussed in the RAN2 Ad Hoc and in RAN2#103 according to their TU allocation
NR-U discussion included discussion of2 step RACH and mobility enhancements which could also be within the scope of other RAN SIs/WIs.
  The scope of the relevant WIs should be clarified to make it clear where these topics are to discussed.
Late drop: Options 4 and 7 and NR-NR DC
  Not discussed at RAN2 Ad Hoc in July due to work load from the ASN.1 review.
  Discussed at RAN2#103. Several email discussions initiated to ensure good progress at next meeting.

## Slide 6: RAN2 capacity for Rel-16 - NR
This table reflects the situation as captured in the time budget from RAN#80 (approved in RP-181486)
The time budget was updated on the last day of RAN#80 to reflect the decision that NR-DC would be included in the late drop.
  That last minute update only addressed RAN2 meetings up to Q1 19
  Further impacts to the RAN2 meetings after Q1 19 still needs to be considered. Specifically TU allocation for DC/CA enhancements WI could be reduced given NR-DC was moved from this WI to the late drop.
  Proposed to be discussed offline during RAN#81
Notes: Present

## Slide 7: RAN2 capacity for Rel-16 - LTE+NR
This table reflects the situation as captured in the time budget from RAN#80 (approved in RP-181486)
When considering LTE+NR capacity, some TUs should be available for additional work towards the end of Rel-16 (RAN2#107 onwards).
  However, caution is recommended before any allocating these TUs.
Notes: Present

## Slide 8: Summary and concluding remarks
Another extremely busy quarter
NR ASN.1 review is complete and ASN.1 is ready to freeze
LTE ASN.1 review is complete and ASN.1 is ready to freeze
No scope to add additional work during the remainder of 2018 and Q1 2019. Some capacity in Q2 2019 but caution recommended before allocating time.

## Slide 9: Special Thanks
Hu Nan (RAN2 VC)
Johan Johansson (RAN2 VC)
Kyeongin Jeong (V2X session chair)
Brian Martin (NB-IoT session chair)
Emre Yavuz (MTC session chair)
Nathan Tenny (Positioning session chair)
Diana Pani (LTE legacy and Inobear session chair)
Håkan Palm, Himke van der Velde (RRC rapporteurs for their huge effort to conduct the NR and LTE ASN.1 reviews )
Juha Korhonen (MCC support)
Meeting hosts: Interdigital and European Friends