3GPP TSG RAN meeting #81										RP-181546

Gold Coast, Australia, September 10-13, 2018

## Status Report to TSG

Agenda item:			9.5.1

| WI / SI Name | Rel-16 NR intra band Carrier Aggregation for xCC DL/yCC UL including contiguous and non-contiguous spectrum (x>=y) |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| included in this status report | Core part: | Yes | Perf. part: | No |  | Testing part: | No |
| Acronym | NR_CA_R16_intra |  |  |  |  |  |  |
| Unique ID | 800073 |  |  |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-181426 |  |  |  |  |  |  |
| Target Completion Date | Core part: 12/2019 |  |  |  | Performance part: 12/2019 |  |  |
| Is the WI/SI complete? | Core part: No |  |  |  | Performance Part: No |  |  |

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Per Lindell |
|  | Company | Ericsson |
|  | Email | per.lindell@ericsson.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

## 2.1	RAN4

| CA combination | REL-indep. from | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no | open issues/comments |
| --- | --- | --- | --- | --- | --- | --- |
| CA_n78C_UL_n78C | Rel-15 | Bo Liu, China Telecom | - | No | No | Work not started |
| CA_n79C_UL_n79C | Rel-15 | Bo Liu, China Telecom | - | No | No | Work not started |
| DL_n66B_UL_n66A | Rel-15 | Antti Immonen, Dish network | 38.716-01-01: R4-1811433 | No | No | Generic RX requirements |
| DL_3A_n3A_UL_3A_n3A | Rel-15 | Bo-Han Hsieh, CHTTL | - | No | No | Way forward approved: R4-1811500 |
| DL_n66(2A)_UL_66A | Rel-15 | Antti Immonen, Dish network | 38.716-01-01: R4-1811433 | No | No | Generic RX requirements |
| CA_n258 intra-band | Rel-15 | Meng Wang, Telstra | - | No | No | Work not started |
| CA_n260(5A) | Rel-15 | Marc Grant, AT&T | 38.716-01-01: R4-1811441 | No | No | Big CR not approved yet |
| CA_n260(6A) | Rel-15 | Marc Grant, AT&T | 38.716-01-01: R4-1811441 | No | No | Big CR not approved yet |
| CA_n260(7A) | Rel-15 | Marc Grant, AT&T | 38.716-01-01: R4-1811441 | No | No | Big CR not approved yet |
| CA_n260(8A) | Rel-15 | Marc Grant, AT&T | 38.716-01-01: R4-1811441 | No | No | Big CR not approved yet |
| CA_n260(9A) | Rel-15 | Zheng Zhao | - | No | No | Work not started |
| CA_n260(10A) | Rel-15 | Zheng Zhao | - | No | No | Work not started |
| DC_n260(2G) | Rel-15 | Zheng Zhao | 38.716-01-01: R4-1811441 | No | No | Big CR not approved yet |
| DC_n260(4G) | Rel-15 | Zheng Zhao | 38.716-01-01: R4-1811441 | No | No | Big CR not approved yet |
| DC_n260(2H) | Rel-15 | Zheng Zhao | 38.716-01-01: R4-1811441 | No | No | Big CR not approved yet |
| DC_n260(2O) | Rel-15 | Zheng Zhao | 38.716-01-01: R4-1811441 | No | No | Big CR not approved yet |
| DC_n260(3O) | Rel-15 | Zheng Zhao | 38.716-01-01: R4-1811441 | No | No | Big CR not approved yet |
| DC_n260(4O) | Rel-15 | Zheng Zhao | 38.716-01-01: R4-1811441 | No | No | Big CR not approved yet |
| DC_n260(2P) | Rel-15 | Zheng Zhao | 38.716-01-01: R4-1811441 | No | No | Big CR not approved yet |
| DC_n260(4P) | Rel-15 | Zheng Zhao | 38.716-01-01: R4-1811441 | No | No | Big CR not approved yet |
| DC_n261(2D) | Rel-15 | Zheng Zhao | 38.716-01-01: R4-1811442 | No | No | Big CR not approved yet |
| DC_n261(2G) | Rel-15 | Zheng Zhao | 38.716-01-01: R4-1811442 | No | No | Big CR not approved yet |
| DC_n261(3G) | Rel-15 | Zheng Zhao | 38.716-01-01: R4-1811442 | No | No | Big CR not approved yet |
| DC_n261(4G) | Rel-15 | Zheng Zhao | 38.716-01-01: R4-1811442 | No | No | Big CR not approved yet |
| DC_n261(2H) | Rel-15 | Zheng Zhao | 38.716-01-01: R4-1811442 | No | No | Big CR not approved yet |
| DC_n261(2I) | Rel-15 | Zheng Zhao | 38.716-01-01: R4-1811442 | No | No | Big CR not approved yet |
| DC_n261(2O) | Rel-15 | Zheng Zhao | 38.716-01-01: R4-1811442 | No | No | Big CR not approved yet |
| DC_n261(4O) | Rel-15 | Zheng Zhao | 38.716-01-01: R4-1811442 | No | No | Big CR not approved yet |
| DC_n261(7O) | Rel-15 | Zheng Zhao | 38.716-01-01: R4-1811442 | No | No | Big CR not approved yet |
| DC_n261(2P) | Rel-15 | Zheng Zhao | 38.716-01-01: R4-1811442 | No | No | Big CR not approved yet |
| DC_n261(4Q) | Rel-15 | Zheng Zhao | 38.716-01-01: R4-1811442 | No | No | Big CR not approved yet |

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

#### N/A

## 4.	References

[1]	RP-181426	New WID on NR intra band CA for xCC DL/yCC UL including contiguous and non-contiguous spectrum, (x>=y)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template