3GPP TSG RAN meeting #81										RP-181599

Gold Coast, Australia, September 10-13, 2018

## Status Report to TSG

Agenda item:			9.3.1

| WI / SI Name |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| included in this status report | Core part: | Yes | Perf. part: | - |  | Testing part: | - |
| Acronym | FS_NR_NTN_solutions |  |  |  |  |  |  |
| Unique ID | 800099 |  |  |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-181370 |  |  |  |  |  |  |
| Target Completion Date | Core part: December/2019 |  |  |  | Performance part: - |  |  |
| Is the WI/SI complete? | Core part: No |  |  |  | Performance Part: No |  |  |

Source:

| Leading WG |  | RAN3 |
| --- | --- | --- |
| Rapporteur | Name | Nicolas Chuberre |
|  | Company | Thales |
|  | Email | nicolas.chuberre@thalesaleniaspace.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

- RAN3#101 (August 2018)

NR_NTN_solutions was discussed during 1.5 hour (including comebacks) at RAN3#101

[General]

Skeleton, Scope and scenarios have been agreed

NG-RAN Architectures for NTN (Chapter 5 of TR38.821) has been agreed but with FFS after each section

The draft version of the TR including these agreed texts can be found in R3-185333

[Essential corrections]

None

#### 2.3.2	Remaining Open issues

Discussion on architecture options has started but is expected to be discussed further during next meeting.

Moreover discussion on Issues and related solutions for NG-RAN architecture and interface protocols is expected to start during next meeting

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

#### 2.5.4	Estimated Level of Completion

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/RAN WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/RAN. Based on the joint RAN-SA#80 session the items relevant for this section are shown in http://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGS_80/Docs/SP-180561.zip and summarized below:

| Work Area | SA WIDs | Rapporteurs | RAN WIDs | Rapporteurs |
| --- | --- | --- | --- | --- |
| URLLC for 5G | FS_5G_URLLC FS_Vertical_LAN cyberCAV | SA2: Hui.ni@huawei.com SA2: Devaki.chandramouli@nokia.com SA1: joachim.walewski@siemens.com | FS_NR_L1enh_URLLC FS_NR_unlic FS_NR_IIOT | RAN1: chengyan.cheng@huawei.com RAN1: jingsun@qti.qualcomm.com RAN2: dawid.koziol@nokia.com |
| V2X for 5G | FS_eV2XARC | SA2: laeyoung.kim@lge.com SA1: sungduck.chun@lge.com | FS_NR_V2X | RAN1: Hanbyul.seo@lge.com Matthew.webb@huawei.com |
| Positioning | FS_eLCS 5G_HYPOS | SA2: aiming@catt.cn SA1: lionel.ries@esa.int | FS_NR_POS | RAN1:alexey.khoryaev@INTEL.COM asbjorn.grovlen@ERICSSON.COM |
| UE Capabilities | FS_RACS | SA2: harisz@qti.qualcomm.com | FS_RACS_RAN | RAN2: alex.hsu@mediatek.com |
| 5G Satellite Aspects | FS_5GSAT_ARCH 5GSAT | SA2: cyril.michel@thalesaleniaspace.com SA1: cyril.michel@thalesaleniaspace.com | FS_NR_NTN_solutions | RAN3: nicolas.chuberre@thalesaleniaspace.com |

RAN and SA rapporteurs are requested to fill in these clauses jointly.

## 3.1	SA-5G Satellite aspects (Cyril Michel/Thales) / RAN- FS_NR_NTN_solutions (Nicolas Chuberre/Thales)

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

Areas such as of mobility management or delay mitigation as work progress on the key issues identified in both WGs could be issues to be addressed.  At this stage, it is anticipated that parallel progress for SA2 & RAN3 activities can be achieved. Should strong dependencies appear, the approach would be to address them through LS between SA2 & RAN 3.

| SA2 key issues | RAN3 key issues |
| --- | --- |
| Mobility Management for Large Coverage Areas Mobility Management for Mobile Satellite Access Coverage Delay in a 5G System with Satellite Access | Mobility management: Paging/hand-over Network identities handling |

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN3#101, 20-24th August 2018, Gothenburg/Sweden

Submitted TDOCs:

- R3-184979: “Considerations on Mobility in Non-Terrestrial Networks”, Ericsson

- R3-184978: “Network Identities for Non-Terrestrial Networks”, Ericsson

- R3-184977: “Initial Considerations on NTN Architecture”, Ericsson

- R3-184940: “Discussion on Mobility of Non Terrestrial Network”, Huawei

- R3-184939: “Discussion on Non Terrestrial Network”, Huawei

- R3-184922: “Proposed work plan”, THALES

- R3-184898: “Architectural key issues to be considered for NTN”, Nokia, Nokia Shanghai Bell

- R3-184796: “Discussion on NTN reference scenarios”, ZTE Corporation

- R3-184515: “Further Discussion on NTN Architecture Issues”, ZTE

- R3-184525: “NTN RAN architecture key issues”, THALES

- R3-184524: “NTN Overview and scenarios”, THALES

- R3-184523: “Proposed skeleton”, THALES

- R3-184522: “Proposed scope”, THALES

- R3-184514: “Initial Considerations on NTN Deployment and Architecture”, ZTE

- R3-184403, “Paging in NGSO Satellite Systems”, HUGHES Network Systems Ltd

Agreed TDOCs:

- R3-184522: “Proposed scope”, THALES

- R3-185304: “Proposed skeleton”, THALES

- R3-185235: “NTN Overview and scenarios”, THALES

- R3-185310: “NTN RAN architecture”, THALES

TR version post RAN3#101

- R3-185333: “TR 38.821 Study on solutions for NR to support non-terrestrial networks (NTN)”, THALES