3GPP TSG RAN meeting #81										RP-181723

Gold Coast, Australia, September 10-13, 2018

Status Report to TSG

Agenda item:			9.2.1

| WI / SI Name |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| included in this status report | Core part: | Yes | Perf. part: | Yes |  | Testing part: | No |
| Acronym | NR_newRAT |  |  |  |  |  |  |
| Unique ID | 750067 |  |  |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-181474 |  |  |  |  |  |  |
| Target Completion Date | Core part: Dec./2018 |  |  |  | Performance part: Dec./2018 |  |  |
| Is the WI/SI complete? | Core part: No |  |  |  | Performance Part: No |  |  |

Source:

| Leading WG |  | RAN1 |
| --- | --- | --- |
| Rapporteur | Name | Kazuaki TAKEDA |
|  | Company | NTT DOCOMO, INC. |
|  | Email | kazuaki.takeda.bs@nttdocomo.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

RAN1#94

Agreements:

- For the LS from RAN2(R1-1808860):

  - For the first action:

    - The functionality of the 8+8 group bitmap format for SSB position indicated in SIB1 was intended to provide cell specific indication of SSB transmission that should be used for SSB-RO association and rate matching purpose for both IDLE, INACTIVE, and CONNECTED UEs. The original intention of the full bitmap format for SSB position indicated in dedicated RRC to CONNECTED mode UEs are for UE-specific PDSCH rate-matching purposes only, and the additional flexibility is to provide flexible resource utilization of resources occupied by SSB for PDSCH transmission.

  - For the second action:

    - Based on the above, from RAN1’s perspective, the solution would have been to have the 8+8 bitmap in ServingCellConfigCommonSIB and ServingCellConfigCommon and the full 64-bit bitmap in ServingCellConfig, but RAN1 realizes that this is a too late change for Rel-15. Although originally it was RAN1’s intention that the target cell can provide an updated full bitmap for rate matching purposes only, if needed, the current signaling creates some complexity in ensuring consistency in the signaled SSB position between the two methods (8+8 vs. 64-bit bitmap), especially related to the RACH procedure. As a result, RAN1 agrees that the two signaling methods shall indicate the same SSB position in Rel-15.

  - No RAN1 specification impact from the above conclusion.

- Reply LS to RAN2 in R1-1809880, which is approved and final LS in R1-1809958

Agreements:

Regarding the issues related to RAN2 LS in R1-1808172:

- It is RAN1 understanding that the Paging Frame (PF) is a starting point for the first PO (defined by ‘S’ valid PDCCH monitoring occasions). In addition, the concatenated POs corresponding to one PF can overlap into the next radio frame(s) and/or next PF(s). Based on this understanding, RAN1 has the following questions:

  - Is the first PDCCH monitoring occasion of the first PO of a PF starting from the starting location of the pagingSearchSpace in that frame?

  - RAN1 would like to understand the motivation of introducing PF_offset? Is it intended to avoid overlapping such as to avoid the collision of valid PDCCH monitoring occasion and e.g. SSB transmission.

- Within the UE PO for the non-default association, RAN1 is considering the valid PDCCH monitoring occasion associated to which SSB index to limit the UE monitoring time.

- RAN1 is also discussing if paging PDSCH resource allocation impacts the validity of paging PDCCH monitoring occasion.

Draft LS in R1-1809959, which is approved (updating “RAN2 answers” to “RAN2 to answer”). Final LS in R1-1809965

Agreements:

- Send an LS to RAN2, informing them that density parameter in CSI-RS-CellMobility is required for measurement of CSI-RS. RAN1 recommends that RAN2 make appropriate actions to make sure the value of density is available in all cases. If a default value is to be determined by RAN2, RAN1 recommends use of d3 as the default value.

- LS in R1-1809851, which is approved (by removing “and RAN4” in the action). Final LS in R1-1809960.

Agreements:

- Send an LS to RAN4 providing motivation for the second BLER pair thresholds for RLM.

  - Draft LS in R1-1809813, which is approved. Final LS in R1-1809853

- The following is the motivation of the second BLER pair threshold:

  - It has been observed that in LTE, when semi-persistent scheduling is used, the service quality can be adequate also when the SINR is below the level corresponding to a PDCCH BLER of 10%. The most prominent example is for VoLTE.

  - In these cases, it has been observed that the UE triggers RLF also when the voice quality is quite adequate. In other words, RLF may be triggered prematurely.

  - To avoid this situation, RAN1 introduced the additional BLER threshold values for RLM. The main idea was thus that the additional BLER values would be higher than the default values.

Working asusmption:

  - In frequency range 1 unpaired spectrum, UE is not required to perform intra-frequency neighbor cell RRM measurement over SSB or CSI-RS for mobility when UE detects a DCI format 0_0, DCI format 0_1, DCI format 1_0, DCI format 1_1, or DCI format 2_3 triggering the UE to transmit in UL in at least one of the symbols where the SSB or CSI-RS for RRM measurement on neighbor cell is transmitted.

    - Note: this is not intended to have any impact on existing overlapping/overwriting rules related to SFI

Draft LS in R1-1809963. send an LS to RAN4 regarding the above and provide feedback if there is any concern

Which is approved with the following update:

Send an LS to RAN4 regarding the above and provide feedback if there is any concern

Final LS in R1-18010008

##### MIMO

Agreement

Send an LS to RAN2 to convey that nrofCQIsPerReport is not necessary from RAN1 perspective

LS is endorsed in R1-1809993

Agreement

Concerning the questions in RAN2 LS (R1-1808166) on BFR

Question 1: After UE sending PRACH for contention-free BFR, does the UE continue monitoring PDCCH candidates in configured search spaces monitored before PRACH, in addition to the search space indicated by recoverySearchSpaceId?

- RAN1 repsonse: Yes, all configured search spaces before dedicated BFR PRACH transmission for BFR are monitored

Question 2: If the answer to Question 1 is “Yes”, is the BFR RACH procedure considered successfully completed only if PDCCH is received in search space indicated by recoverySearchSpaceId?

- RAN1 repsonse: Yes, only when a PDCCH transmission addressed to C-RNTI is received on the search space indicated by higher layer parameter recovoerySearchSpaceId, i.e., SS-BFR, UE considers a contention-free BFR procedure is successfully terminated

Response LS to RAN2 is endorsed in R1-1809887

Agreement

Increase the maximum number of configurable TCI states to 128 per CC

- Requires change to RAN2 specifications

- Support of up to 128 is UE optional

Send an LS to RAN2  LS is endorsed in R1-1809888

Agreement

- For SRS for CB PUSCH and antenna switching on FR1, the minimal time internal between the last symbol of the PDCCH triggering the aperiodic SRS transmission and the first symbol of SRS resource is N2 symbols

  - Support of zero slot offset for aperiodic SRS triggering is UE capability

  - The time interval in units of OFDM symbols is counted based on the minimum subcarrier spacing between PDCCH and SRS

Above agreement does not change the switching time for SUL/UL

Above agreement only affects UE capability signalling from RAN2 perspective

Agreement

Send LS to RAN2 and RAN4:

- From UE implementation perspective, RAN1 recommends RF retuning time(s) should be per band per band combination to signal retuning/interruption time from the band to other bands in the band combination.

- To avoid performance loss, a single value (the maximum among all band combinations) for all band combinations is not recommended.

- LS is endorsed in R1-1809889

Agreement

RAN1 expects that UE behavior for receiving the following combinations will be clarified in RAN4

- SSB-RRM/SSB-RLM/SSB-BFD/SSB-L1-RSRP in combination with PDSCH/PDCCH

- (CSI-RS RLM, CSI-RS RRM, CSIRS-BFD) in combination with (SSB SSB-RRM/SSB-RLM/SSB-BFD/SSB-L1-RSRP)

- (CSIRS-RRM, CSIRS-L1-RSRP-Rep-OFF) in combination with PDSCH

- Immediate RAN1 actions are not needed. RAN1 may discuss if needed following RAN4 decisions.

Send an LS to RAN4 (Bishwarup to draft LS)

Agreement

Send an LS to RAN4 with the following questions (LS is endorsed in R1-1809890):

Question #1:

RAN1 requests RAN4 to clarify UE behaviour, if necessary, when a channel or RS in group 1 overlaps with a channel or RS in group 2 on the same OFDM symbol in the same serving cell or in different serving cells in the case of CA in FR2.

| Case | Channels/RS in group 1 | Channels/RS in group 2 |
| --- | --- | --- |
| 1 | SSB for L3 measurements, SSB for RLM, SSB for BFD, SSB for L1-RSRP measurements | CSI-RS for RLM, CSI-RS for L3 measurements, CSIRS for BFD, CSI-RS for L1-RSRP |
| 2 | CSIRS for L3 measurements, CSIRS with repetition=OFF for L1-RSRP measurements | PDSCH |
| 3 | CSIRS for L3 measurements, CSIRS with repetition=OFF for L1-RSRP measurements | PDCCH |
| 4 | CSI-RS for RLM, CSI-RS for L3 measurements, CSIRS for BFD, CSI-RS for L1-RSRP measurements | CSI-RS for RLM, CSI-RS for L3 measurements, CSIRS for BFD, CSI-RS for L1-RSRP measurements |

Question #2:

If scheduling restriction due to Rx beamforming is applied on certain symbols, is the NW allowed to schedule PDSCH that spans a time duration containing these symbols but with configured rate matching resources used for protecting the symbols such that the UE does not receive PDSCH on symbols with scheduling restriction applied?

##### Scheduling/HARQ aspects

Conclusion:

- On search space configuration of DCI format 2_0, currently 38.331 says

dci-Format2-0							SEQUENCE {

nrofCandidates-SFI						SEQUENCE {

aggregationLevel1						ENUMERATED {n1, n2}				OPTIONAL,	-- Need R

aggregationLevel2						ENUMERATED {n1, n2}			OPTIONAL,	-- Need R

aggregationLevel4						ENUMERATED {n1, n2}	OPTIONAL,	-- Need R

aggregationLevel8						ENUMERATED {n1, n2}	OPTIONAL,	-- Need R

aggregationLevel16						ENUMERATED {n1, n2}				OPTIONAL	-- Need R

},

...

- }

- RAN1 agreement is only support one AL. The 331 is seems to allow multiple, which conflicts with the RAN1 agreement

- Send LS to RAN2 to update nrofCandidates-SFI accordingly.

Draft LS in R1-1809761, which is endorsed (by updating “change the 38.331”). Final LS in R1-1809774.

R1-1809797 is approved. Final LS in R1-1809812.

Agreements:

- From RAN1 perspective, the parameters monitoringPeriodicity and nrofPDCCH-Candidates under dci-Format2-3 in the RRC IE SearchSpace have no use. It is up to RAN2 to delete or disable these two parameters

  - Note: No RAN1 spec impact is expected

- Send LS to RAN2 about the agreements – R1-1809856, which is approved, and final LS in R1-1809966

Agreements:

- Send LS to RAN2:

  - RAN1 is discussing how the UE knows the number of PDCCH candidates for each scheduled cell in case of cross-carrier scheduling. RAN1’s understanding is that:

    - Without ASN.1 signaling change with possible field description updates:

      - Search space with ID#s configuration configured on a BWP of a scheduled cell is used to determine the number of PDCCH candidate(s) for each aggregation level monitored in a search space with ID#s of a BWP of the scheduling cell for the BWP of the scheduled cell

    - Otherwise, RAN1 would like to know whether it is possible to realize previous RAN1 conclusion by modifying the ASN.1, e.g., update of crossCarrierSchedulingConfig, PDCCH-Config, SearchSpace, etc.

      - If not possible, RAN1 will discuss further on how to handle.

- In the LS, will include the previous RAN1 conclusion accordingly. Draft LS in R1-1809968, which is approved with final LS in R1-1810009

Conclusion:

- The following is RAN1’s common understanding (no spec impact):

  - For initial DL BWP of the PCell, PDCCH-ConfigCommon is provided by SIB1, and for other DL BWPs, PDCCH-ConfigCommon is provided by dedicated RRC signaling. For a SCell, PDCCH-ConfigCommon for any DL BWP is provided by dedicated RRC signalling. Then, PDCCH-ConfigCommon other than the initial DL BWP can be different from the PDCCH-ConfigCommon provided by SIB1. However, PDCCH-ConfigCommon has a description “The IE PDCCH-ConfigCommon is used to configure cell specific PDCCH parameters provided in SIB as well as during handover and PSCell/SCell addition”. RAN1 view is that the PDCCH-ConfigCommon can be provided by dedicated RRC signalling also for each DL BWP of any cell including the PCell.

  - searchSpaceSIB1, searchSpaceOtherSystemInformation, paging-SeachSpace, and ra-SeachSpace can be associated with controlResourceSetZero or commonControlResourceSet in the PDCCH-ConfigCommon, or can be associated with controlResourceSet configured in the PDCCH-Config. However, the current description of commonControlResourceSet does not allow association to the searchSpaceSIB1, searchSpaceOtherSystemInformation, and paging-SeachSpace. Moreover, it is not clear whether searchSpaceSIB1, searchSpaceOtherSystemInformation, paging-SeachSpace, and ra-SeachSpace can be associate with controlResourceSet in the PDCCH-Config. RAN1’s understanding is that these are possible.

  - After RRC connection setup, UE monitors common search space(s) based on the search space configuration(s) provided by PDCCH-ConfigCommon (which are Type0/0A/1/2-PDCCH common search spaces) and by PDCCH-Config (which is Type3 PDCCH-common search space).

  - If a UE is configured to monitor DCI format 0_0/1_0 in a CSS in the SearchSpace of the PDCCH-Config on the PCell, the UE monitors all the RNTIs that UE is configured to monitor, based on the SearchSpace configuration.

Send an LS to RAN2 regarding the first and the second sub-bullets above – R1-1809969, which is approved with update “review if the above”, with final LS in R1-1810010

R1-1809970 	is approved (by accepting all change marks). Final LS in R1-1809971

Agreements:

- Send LS to RAN2 to requesting them to make [0..15] applicable for K1 – draft LS in R1-1809930 (Joseph, QC), which is approved and final LS in R1-1809982

  - Note that from 38.331 vf2, RAN2 already has [0…15] as values.

dl-DataToUL-ACK							SEQUENCE (SIZE (1..8)) OF INTEGER (0..15)											OPTIONAL,	-- Need M

- But in the field description below, the range is limited. Removing this limitation in the field description will enable the requested change.

PUCCH-Config field descriptions

dl-DataToUL-ACK List of timing for given PDSCH to the DL ACK. In this version of the specification only the values [0..8] are applicable. Corresponds to L1 parameter 'Slot-timing-value-K1' (see TS 38.213, section FFS_Section).

Agreements:

- Issue #1: In case multiplexing pattern 2 or 3 is used for the initial DL BWP, for an active DL BWP that overlaps with the initial DL BWP but not with the SS/PBCH block associated to the initial DL BWP, is it possible for the UE to:

  - Question #1a: Perform BM based on the SS/PBCH block associated to the initial DL BWP?

    - Answer: No, a UE is not expected to perform BM based on the SS/PBCH block outside the active DL BWP. Note that the scenario can be supported with appropriate CSI-RS configuration.

  - Question #1b: Perform BFD based on the SS/PBCH block associated to the initial DL BWP?

    - Answer: No, a UE is not expected to perform BFD based on the SS/PBCH block outside the active DL BWP. Note that the scenario can be supported with appropriate CSI-RS configuration.

  - Question #1c: Perform RLM based on the SS/PBCH block associated to the initial DL BWP?

    - Answer: No, a UE is not expected to perform RLM based on the SS/PBCH block outside the active DL BWP. Note that the scenario can be supported with appropriate CSI-RS configuration.

  - Question #1d: Monitor the SS/PBCH block associated to the initial DL BWP to receive broadcast SI / paging based on CORESET#0 and searchspace#0? (assuming the same SCS is used in the active BWP as that of initial BWP)

    - Answer: No, a UE is not expected to monitor the SS/PBCH block outside the active DL BWP and associated to the initial DL BWP to receive broadcast SI / paging based on CORESET#0 and searchspace#0.

- Issue #2: For an active DL BWP that overlaps with neither the initial DL BWP nor with the SS/PBCH block associated to the initial DL BWP (from now on: "non-overlapping" active DL BWP), RAN2 understands that additional CORESET/search space(s) need to be configured in the active DL BWP to provide SI broadcast and paging to a connected UE. What is not clear is whether an SS/PBCH block necessarily needs to be associated to the additional CORESET/search space(s) and, specifically, if a UE needs to monitor such SS/PBCH block.

  - Question #2a: In a "non-overlapping" active DL BWP, does a UE necessarily need to monitor an SS/PBCH block associated to the additional CORESET/search space to be able to receive SI broadcast? If yes, could this be the SS/PBCH block associated to the initial DL BWP? And under which conditions, if any, could the UE monitor it for this purpose?

    - Answer: No, a UE does not necessarily need to monitor an SS/PBCH block associated to the additional CORESET/search space to be able to receive SI broadcast. The UE can be configured with TCI states for the additional CORESET/search space to enable SI broadcast reception.

  - Question #2b: In a "non-overlapping" active DL BWP, does a UE necessarily need to monitor an SS/PBCH block associated to the additional CORESET/search space to be able to receive paging? If yes, could this be the SS/PBCH block associated to the initial DL BWP? And under which conditions, if any, could the UE monitor it for this purpose?

    - Answer: No, a UE does not necessarily need to monitor an SS/PBCH block associated to the additional CORESET/search space to be able to receive paging. The UE can be configured with TCI states for the additional CORESET/search space to enable paging reception.

R1-1809800	is approved. Final LS in R1-1809810

Agreements:

- Modify the agreements in RAN1#92bis as follows.

  - When monitoring for DCI in a BWP, the size of DCI format 0-0/1-0 is given by

    - For format 0-0/1-0 (regardless of RNTI) in CSS, the size is given by the initial DL BWPCORESET#0

    - For format 0-0/1-0 in USS, the size is given by the active BWP as long as the DCI size budget is fulfilled

      - Otherwise, for format 0-0/1-0, the size is given by the initial DL BWPCORESET#0

  - For DCI format 1-0 in CSS with P-RNTI, SI-RNTI, RA-RNTI, C-RNTI, CS-RNTI, or TC-RNTI:

    - the RB numbering for the scheduled PDSCH starts from the lowest RB in the CORESET the DCI is received in

    - the maximum number of RBs possible to indicate in the DCI is given by the size of the initial DL BWPCORESET#0.

  - Payload sizes for 2-2 and 2-3 are padded (if needed) to match the size of formats 0-0/1-0 as defined by the initial BWP in CSS

- Modify the agreements in RAN1#91 as follows if Option #2 is supported in PCell

  - CORESET configured by RMSI is confined within the initial DL BWPthe bandwidth of CORESET#0

- For PCell, the initial DL BWP can be configured in SIB1 to be the same as or different with the initial DL BWP as initially defined by CORESET#0

  - The initial DL BWP configured in SIB1 includes the bandwidth of CORESET#0

  - If the initial DL BWP configured by SIB1 is different with the initial DL BWP as initially defined by CORESET#0, the configuration of the initial DL BWP configured by SIB1 is applicable after the initial access

- For PSCell and SCell, the initial DL BWP of a cell can be configured to be the same as or different with the initial DL BWP as defined by CORESET#0 of the cell

  - The initial DL BWP of a cell includes the bandwidth of CORESET#0 of the cell

- Note: RAN1 assumes that the above agreements related to PCell, PSCell and SCell have no RAN1 specification impact and will be captured in RAN2 specs

- Send LS to RAN2 to ask RAN2 to capture the above agreements related to PCell, PSCell and SCell in RAN2 specs, draft LS in R1-1810000, which is approved with final LS in R1-1810002

##### NR-LTE co-existence

Agreement:

UE capability signalling that indicates per band per band combination whether the UE can handle (motivated by impacts of PA phase discontinuity) cases with overlapping transmissions with non-aligned starting or ending times or hop boundaries across carriers is beneficial and is introduced.

- Only applicable to intra-band EN-DC, intra-band CA, FDM-based ULSUP (UL Sharing from UE Perspective)

  - Note: Normal UE behaviour is assumed when the UE does not indicate the lack of this capability through the capability signalling or when the capability is not applicable

- RAN4 to determine whether a UE that cannot handle such cases needs different performance requirements or whether these cases are treated as error cases.

- For intra-band EN-DC and FDM-based ULSUP, whether the capability is applicable also when NR is operated with different numerology than LTE should be determined in RAN4

- RAN4 to determine in which bands, in which band-combinations (including in which bands in the band-combination) the capability is applicable

  - Note: This is not intended to change other UE capabilities and minimum performance requirements related to the number of antennas and PAs as per the RAN4 requirements.

Final LS approved in R1-1809992 with the following modifications:

- Change title to “LS on NR-LTE co-existence

- Add the agreement on sTTI and SPT to the draft LS in R1-1809967

- LS to be addressed to RAN4 and RAN2 with the same action, i.e., to take the agreements into account in their work.

##### UL power control

Agreement

In NR-NR DC where one cell group is in FR1 and the other in FR2, the two cell groups perform power control independently according to section 7 of 38.213.

- Applies for synchronous NR-NR DC for late drop of Rel-15 per RAN agreement

- It is RAN1 understanding that a common power limit for FR1+FR2 is not defined in RAN4 specifications

- It is up to the editor to whether and how to capture the above

Send an LS to RAN4 to inform them of the above agreement  LS is agreed in R1-1809886

##### NR UE feature

Agreement

RAN1 asks RAN2 to define the capability signalling for 1-8 in the LS.

RAN1 and RAN2 will check other potential missing capability signalling.

Agreement

  - RAN1 understanding is that simultaneousTxSUL-NonSUL capability is per band per band combination

Draft reply LS will be drafted by Zukang (Huawei), which is approved with the following update:

In a band combination including SUL and multiple other NR bands, RAN1’s understanding is that the SUL carrier can be paired with a non-SUL carrier in any of the NR bands in the band combination. Thus,

Final LS in R1-1810004

Agreements

- R1-1809922 is endorsed, with the following updates:

  - Incorporating R1-1809989

  - Remove yellow-highlight of 2-24 (by updating “configured to measure”)

    - 2-24, add component 1A (which is the same as component 2)

  - 6-23, the tdoc # is R1-1809992

Agreements:

- Change [5-5b?] as indicated in red

|  | 2 [5-5b]? | UE PDSCH processing capability #2 with scheduling limitation for 30kHz-SCS | 1) Support of carrier aggregation? Capability #2 supported only if 1 carrier configured in the band (independent of #carriers configured in other bands) 2) Max PDSCH BW of 136 PRBs 3) N1 based on Table 5.3-2 of TS 38.214 for 30 kHz SCS |
| --- | --- | --- | --- |

The updated new UE feature list for NR is R1-1809998

R1-1809923	[Draft] LS on new UE features list for NR	NTT DOCOMO, AT&T

Which is approved (by updating the new UE feature list tdoc #), final LS in R1-1810005

Out-going LS

  - R1-1809850	LS response on overlapping SIB1 and SI messages

  - R1-1809965	Reply LS on Further Agreements on Paging Occasions

  - R1-1809960	LS on density parameter for CSI-RS-ResourceConfigMobility

  - R1-1809853	LS on second BLER pair for RLM

  - R1-1810008	LS on collision of RRM measurement resources with uplink transmissions in FR1 TDD

  - R1-1809993	LS on the number of CQI reports	Intel

  - R1-1809887	LS (R2-1810807) on termination of contention-free BFR from WG2

  - R1-1809888	LS on maximum number of TCI states

  - R1-1809989	Reply LS on UE power class and UE capability on SRS carrier switch

  - R1-1809990	LS on UE behaviour on reception of channels or RS in the same OFDM symbol

  - R1-1809774	LS on search space configuration for DCI format 2_0

  - R1-1809812	Response LS on additional TDD configuration periodicities

  - R1-1809966	LS on DCI format 2_3

  - R1-1810009	LS on cross-carrier scheduling

  - R1-1810010	LS on higher layer configuration for search space monitoring

  - R1-1809971	LS on PDCCH common search space configurations

  - R1-1809982	LS on K1 Slot Offset

  - R1-1809810	Reply LS on active DL BWPs overlapping/non-overlapping with initial DL BWP

  - R1-1810002	LS on bandwidth configuration for initial BWP

  - R1-1809992	LS on UE capability for NR-LTE co-existence

  - R1-1809886	LS on power control for NR(FR1)-NR(FR2) Dual Connectivity

  - R1-1809991	LS on Text Proposal to TS 38.300 for URLLC

  - R1-1810004	LS on UE capability for simultaneousTxSUL-NonSUL

  - R1-1810005	LS on new UE features list for NR

Email discussion

  - [94-NR-01-spec#]

2.1.2	Remaining Open issues

  - Option 4:

    - Evaluate whether new design on power control, multiplexing, etc. for both LTE & NR specs

      - Strive for minimum RAN1 specification impact

      - Some (limited) RAN1 meeting time is expected

  - NR-NR Dual Connectivity

    - Synchronous operation

    - Minimum RAN1 impact and no HW impact

    - No PUCCH-SCell

2.2	RAN2

2.2.1	Agreements

RAN2 extensively reviewed ASN.1 for NR SA. For NR RRC, 1166 issues were raised (including issues common to EN-DC). RAN2 ironed out most of the ASN.1 issues in a backward compatible manner. On the other hand, some essential changes were made in a non-backward compatible manner (in ConfiguredGrantConfig IE, SPS-Config IE, PTRS-UplinkConfig IE). RAN2 also agreed to extend the maximum number of configurable TCI-states in a non-backward compatible manner, as per request from RAN1. Due to this TCI-state extension, some of MAC Control Elements were changed in a non-backward compatible manner, as well.

RAN2 found a potential issue that the size of L1 configurations may exceed the RRC message size and so confirmed that the restriction of RRC message size to 9Kbytes in Rel-15 (as already captured in 38.323). RAN2 also agreed that restriction on the total RRC configuration size is needed, without ASN.1 change as baseline.

RAN2 discussed L2/L3 UE features for SA and agreed mandatory/optional support for some of them. However, there remains some features for which mandatory/optional support is FFS.

From the #103 meeting (in August), RAN2 started to work on late drop items.

2.2.2	Remaining Open issues

On 5G indicators, RAN2 concluded that the existing indication could be extended to 3 bits from RAN2 point of view. Discussion whether to add them and the definition of the bits will occur in RAN plenary.

Mandatory/optional support for some of SA related features is still FFS. The remaining features are expected to be decided by RAN plenary.

How to restrict the total RRC configuration size is to be discussed in the next quarter (taking into account RAN1/4 feedback, if available).

Stage-2/3 aspects on late drops are still open and to be worked in the next quarter.

2.3	RAN3

2.3.1	Agreements

- RAN3 AH-1807# (July 2018)

New Radio Access was discussed:

For 4.5 days (including comebacks) at RAN3 AH-1807

[Essential corrections]

-the followings were agreed:

- TP to TS 36.413 (S1AP) on NG-RAN UE History Information introduction in R3-183779

- TP to TS 36.423 (X2AP) on NG-RAN UE History Information introduction in R3-183780

- TP to TS 38.413 (NGAP) on NG-RAN UE History Information introduction in R3-184350

- TP to TS 38.423 (XnAP) on NG-RAN UE History Information introduction in R3-184351

- TP to TS 38.423 (XnAP) on Maximum number of PLMN in R3-184236

- TP to TS 38.423 (XnAP) on Exchange of RANAC for E-UTRA cells and neighbour cells in R3-183963

- TP to TS 38.423 (XnAP) on Periodic RNAU Without Anchor Relocation in R3-184336

- On Paging Priority Harmonization, we go for CHOICE for the UE Identity Index Value IE

- TP to TS 38.423 (XnAP) on Paging Priority Harmonization in R3-184352

- CR to TS 36.413 (S1AP) on Correction of Secondary RAT Data Usage Report in R3-184354

- TP to TS 37.340 (NR Multi-Connectivity Stage 2) on Correction of Secondary RAT data volume counting in R3-184240

- On secondary RAT data volume reporting,

- PDCP SDUs sent to NR shall be counted

- Node hosting PDCP is the one to count packets

- Reporting is per-bearer

- Data forwarding is not considered when reporting secondary RAT data usage

- CR to TS 36.423 (X2AP) on Clarification on secondary RAT data volume reporting in R3-184355

- TP to TS 38.300 (NR and NG-RAN Stage 2) on UE AMBR for NG-RAN operation in R3-184382

- CR to TS 38.473 (F1AP) on Introduction of UL AMBR in R3-184242

- TP to TS 38.470 (F1 general aspects and principles) on UL AMBR in R3-184356

- TP to TS 37.340 (NR Multi-Connectivity Stage 2) on Handling of Uplink UE-AMBR in R3-184343

- TP to TS 38.473 (F1AP) on RRC Containers in R3-184245

- CR to TS 38.473 (F1AP) on Correction for UE Context Modification in R3-184358

- CR to TS 38.473 (F1AP) on Corrections of Cell Barred in R3-184373

- TP to TS 38.473 (F1AP) on Handling of gNB-DU UE F1AP ID during RRC Connection Re-establishment in R3-184248

- On RRC version handling,

- WA Specify Solution 2 (i.e. F1-C coordination), limited to F1 Setup – Either of following options:

- Highest supported version

- Highest supported version per release

- FFS on the necessity of UE associated signalling.

- TP to TS 38.470 (F1 general aspects and principles) on on-demand SI support in R3-183867

- TP to TS 38.473 (F1AP) on clarifications on System information transfer in R3-184360

- TP to TS 38.473 (F1AP) on corrections on System information delivery in R3-184361

- TP to TS 38.473 (F1AP) on PLMN information in R3-184362

- On Load management, Use (a) a new IE in an existing non-UE associated message or (b) a new non-UE associated dedicated procedure.

- CR to TS 38.473 (F1AP) on DU Configuration Query in R3-184364

- TP to TS 38.473 (F1AP) on Further clarifications to full configuration in R3-184363

- TP to TS 38.401 (NG-RAN architecture description) on Cell activation/deactivation inR3-184365

- CR to TS 38.473 (F1AP) on Correction on cell management in R3-184366

- TP to TS 38.473 (F1AP) on Additional cause value in R3-184261

- CR to TS 38.473 (F1AP) on Executing duplication for RRC-container in R3-184262

- On SRB modification in UE context modification procedure,

- Go for opt1(i.e. when receiving SRB to Be Setup List, the gNB-DU shall replace any previously received value.)

- TP to TS 38.473 (F1AP) on SRB modification in UE context modification procedure in R3-184263

- TP to TS 38.473 (F1AP) on clarification to SpCell ID in R3-183938

- TP to TS 38.473 (F1AP) on correction to Transmission Stop Indicator in R3-184367

- TP to TS 38.470 (F1 general aspects and principles) on correction of DRB QoS in R3-183945

- CR to TS 38.473 (F1AP) on corrections to PWS transfer in R3-184269

- TP to TS 38.473 (F1AP) on corrections to procedural text for CG-ConfigInfo IE in R3-184270

- TP to TS 38.473 (F1AP) on DRX configuration indication in R3-184368

- TP to TS 38.470 (F1 general aspects and principles) on Alignment of procedures with stage3 in R3-184015

- TP to TS 38.473 (F1AP) on Addition of SRB ID in the UE Context Release Command in R3-184098

- CR to TS 36.423 (X2AP) on Corrections on E-UTRA – NR Cell Resource Coordination in R3-184264

- TP to TS 36.423 (X2AP) on Correction of Assigned Criticality in EN-DC messages in R3-184375

- CR to TS 36.423 (X2AP) on Correction of "Maximum MCG admittable E-RAB Level QoS Parameters" in R3-184265

- TP to TS 36.423 (X2AP) on Editorial correction of NR PCI range in R3-183743

- CR to TS 36.423 (X2AP) on Addition of RRC config indication to SGNB MODIFICATION REQUIRED and SGNB MODIFICATION REQUEST ACKNOWLEDGE in R3-183924

- CR to TS 36.423 (X2AP) on Essential corrections for EN-DC in R3-184266

- CR to TS 36.423 (X2AP) on Corrections on EN-DC Resource Configuration in R3-184267

- TP to TS 38.425 (NRUP) on Correction on the corresponding node behaviour regarding Assistance Information reporting activation in R3-184374

- On data existence indication for split bearer, DU decides whether and when to send the UE to DRX.

- CR to TS 38.425 (NRUP) on data existence indication for split bearer in R3-184376

- TP to TS 38.415 (PDU Session User Plane Protocol) on Corrections on PDU Session User Plane Protocol in R3-184317

- CR to TS 38.425 (NRUP) on Radio Quality Assistance Information for PHR in R3-184318

- TP to TS 38.413 (NGAP) on Clean-up of SMF IEs in R3-184281

- TP to TS 38.413 (NGAP) on Increase of maxnoofNGConnectionsToReset value in R3-183823

- TP to TS 38.413 (NGAP) on Security IE alignments in R3-183732

- TP to TS 38.413 (NGAP) on AP ID handling in R3-184107

- TP to TS 38.413 (NGAP) on Core Network Assistance Information in R3-184332

- TP to TS 38.413 (NGAP) on Correction to Paging in R3-184353

- TP to TS 38.300 (NR and NG-RAN Stage 2) on Correction to Paging in R3-184283

- TP to TS 38.413 (NGAP) on Correction for GUAMI in R3-183811

- TP to TS 38.413 (NGAP) on Correction to location reporting procedure in R3-184287

- TP to TS 38.413 (NGAP) on Correction of AMF re-allocation in R3-184288

- TP to TS 38.413 (NGAP) on Support of Redirection in R3-184289

- TP to TS 38.413 (NGAP) on Correction of Emergency Fallback in R3-184282

- TP to TS 38.413 (NGAP) on Correction on HANDOVER COMMAND in R3-184109

- TP to TS 38.413 (NGAP) on Correction on Handover Required in R3-184372

- TP to TS 38.413 (NGAP) on Correction on PATH SWITCH REQUEST ACKNOWLEDGE in R3-184291

- On TNL ADDRESS HANDLING,

- allow NG-RAN node to trigger setup of multiple SCTP associations for NG-C

- Upon reception of the request from the RAN node:

- the AMF shall not change the usage suggested by the NG-RAN node

- the AMF may use a lower number of associations than suggested

- it is possible for the AMF the reject the request

- Redefine “TNLA weight factors” to “TNL address weight factors”

- We do not define “TNL address weight factors” at RAN side

- Liaise SA2 about the following; At Triangular redirection, the AMF should choose a TNLA terminating at the same TNL endpoint at the NG-RAN to avoid unnecessary relocation of UE contexts.

- TP to TS 38.410 (NG general aspects and principles) on NG-RAN node re-create UE-TNLA-Binding in R3-183748

- On NOTIFICATION CONTROL,

- We need to address both cases (MN-terminated and SN-terminated bearers)

- Go for QoS flow level reporting

- TP to TS 38.423 (XnAP) on Notification Control in R3-184308

- TP to TS 37.340 (NR Multi-Connectivity Stage 2) on Notification Control in R3-184121

- TP to TS 38.423 (XnAP) on S-RLF related information transmission in R3-183671

- TP to TS 38.423 (XnAP) on Cell deactivation in R3-183724

- TP to TS 38.423 (XnAP) on Corrections to location reporting Information in R3-184309

- TP to TS 38.423 (XnAP) on Miscellaneous corrections to Xn setup in R3-184311

- TP to TS 38.423 (XnAP) on Introduction of time to wait in Xn setup in R3-183965

- TP to TS 38.423 (XnAP) on Corrections on PDU session setup during Xn handover in R3-184190

- TP to TS 38.413 (NGAP) on Correction of S-NSSAI presence in R3-183622

- TP to TS 38.300 (NR and NG-RAN Stage 2) on Correction of signalled allowed NSSAI in R3-183625

- TP to TS 38.413 (NGAP) on Correction of signaled allowed NSSAI in R3-184312

- TP to TS 37.340 (NR Multi-Connectivity Stage 2) on Corrections to align stage 3 specification in R3-183691

- TP to TS 38.473 (F1AP) on Correction to description of Measurement Configuration IE in R3-183932

- On Updated reference to IPv6, fix NG-RAN specs now

- CR to TS 38.412 (NG signalling transport) on Updated reference to IPv6 in R3-184023

- CR to TS 38.422 (Xn signalling transport) on Updated reference to IPv6 in R3-184024

- TP to TS 38.472 (F1 signalling transport) on Updated reference to IPv6 in R3-184378

- CR to TS 38.414 (NG Data Transport) on Updated reference to IPv6 in R3-184027

- CR to TS 38.424 (Xn Data Transport) on Updated reference to IPv6 in R3-184028

- CR to TS 38.474 (F1 Data Transport) on Updated reference to IPv6 in R3-184029

- TP to TS 38.413 (NGAP) on Correction on presence of SD in R3-184038

- TP to TS 38.423 (XnAP) on Correction on presence of SD in R3-184039

- TP to TS 37.340 (NR Multi-Connectivity Stage 2) on RRC config indication in Inter-MN HO with SN change in R3-184325

- TP to TS 38.300 (NR and NG-RAN Stage 2) on Clarification on SCTP association establishment in R3-184322

- TP to TS 38.401 (NG-RAN architecture description) on Clarification on SCTP association establishment in R3-184324

- TP to TS 37.340 (NR Multi-Connectivity Stage 2) on Addition of the full config indicator in SN Addition in R3-184148

- On INACTIVE STATE,  We use UE-associated signalling for reporting request

- TP to TS 38.300 (NR and NG-RAN Stage 2) on Corrections on Inactive State Stage2 Aspects in R3-184327

- TP to TS 38.401 (NG-RAN architecture description) on Update on Inactive UE over F1 interface in R3-184328

- TP to TS 38.413 (NGAP) on RRC Inactive Transition  Report in R3-183880

- On I-RNTI, Introduce CHOICE (24 / 40 bits) for I-RNTI

- TP to TS 38.423 (XnAP) on Consideration on I-RNTI in R3-184331

- TP to TS 38.300 (NR and NG-RAN Stage 2) on Introducing an informative Annex on I-RNTI structure in R3-184145

- TP to TS 37.340 (NR Multi-Connectivity Stage 2) on Support of MR_DC with RRC_INACTIVE in R3-184333

- TP to TS 38.423 (XnAP) on support of co-existence between RRC inactive and dual connectivity in R3-184334

- TP to TS 38.413 (NGAP) on changed AMF ID structure in R3-184335

- TP to TS 38.423 (XnAP) on changed AMF ID structure in R3-184147

- CR to TS 38.473 (F1AP) on Exchange of SMTC in R3-184338

- TP to TS 38.413 (NGAP) on Usage Alignment of Additional QoS Flow Information Between XnAP and NGAP in R3-1843655

- TP to TS 38.413 (NGAP) on Completion of QoS Parameters in R3-184339

- TP to TS 38.423 (XnAP) on Completion of QoS Parameters in R3-184340

- CR to TS 38.473 (F1AP) on Completion of QoS Parameters in R3-184379

- CR to TS 36.423 (X2AP) on Indication of the RLC re-establishment at the assisting node in R3-184319

- CR to TS 38.473 (F1AP) on Indication of RLC re-establishment at the gNB-DU in R3-185334

- CR to TS 36.423 (X2AP) on Notification of PDCP SN length change in R3-184380

- TP to TS 38.423 (XnAP) on Notification of PDCP SN length change in R3-184345

- CR to TS 38.473 (F1AP) on Notification of PDCP SN length change in R3-184381

- CR to TS 38.473 (F1AP) on UE Identity Index value in R3-184371

- CR to TS 38.425 (NRUP) on Correct the range of the DL discard Number of blocks IE in R3-184231

[TNL Address Discovery for Option 3]

-the followings were agreed:

- WA Specification needs to enable routing of TNL address requests at MME for TNL address discovery of Opt 3 in Rel-15

- WA We use a protocol fn of S1 equivalent to current functionality (e.g. S1 TNL config transfer procedure to start TNL address discovery)

- WA Routing function of TNL address requests resides in the MME; further details are FFS.

[Radio Access Network connected to 5G-CN]

-the followings were agreed:

- On Common Aspects,

- From the UPF to the source NG-RAN node, we have end markers per-PDU session

- Make-before-break can be set aside for now

- Per-QoS-flow end marker is not needed for intra-system

- TP to TS 38.300 (NR and NG-RAN Stage 2) on Handling of end marker in intra-system in R3-184273

- On DATA FORWARDING for Dual Connectivity Related Aspects, for change of PDCP location, source provides list of QoS flows to be offloaded and (may) provide mapping info to target; target takes offloading decision; source can be MN or SN

- TP to TS 38.420 (Xn general aspects and principles) on Correction of R3-181866 to cover data forwarding aspects in R3-184065

- TP to TS 37.340 (NR Multi-Connectivity Stage 2) on Direct data forwarding in SN change in R3-184275

[Ongoing topics]

-the followings topics were not treated in this meeting:

- NR-NR Dual Connectivity Issues

- E-UTRA-NR DC via 5G-CN where the E-UTRA is the master

- NR-E-UTRA DC via 5G-CN where the NR is the master

- NR-LTE Resource Coordination Aspects

The following Stage 2 and Stage 3 rapporteur (plus alpha) updates were agreed/Endorsed:

-CR to TS 36.423 (X2AP) in R3-184234

-Updates to TS 38.300 (NR and NG-RAN Stage 2) in R3-184274

-CR to TS 38.410 (NG general aspects and principles) in R3-184227

-CR to TS 38.415 (PDU Session User Plane Protocol) in R3-184228

-CR to TS 38.425 (NRUP) in R3-184230

-CR to TS 38.472 (F1 signalling transport) in R3-184229

-CR to TS 38.473 (F1AP) in R3-184035

The BL CRs to TS would be provided as following.

-BL CR to TS 36.413 (S1AP) in R3-184383

-BL CR to TS 36.423 (X2AP) in R3-184384

-BL CR to TS 38.401 (NG-RAN architecture description) in R3-184385

-BL CR to TS 38.410 (NG general aspects and principles) in R3-184386

-BL CR to TS 38.413 (NGAP) in R3-184387

-BL CR to TS 38.415 (PDU Session User Plane Protocol) in R3-184388

-BL CR to TS 38.420 (Xn general aspects and principles) in R3-184389

-BL CR to TS 38.423 (XnAP) in R3-184390

-BL CR to TS 38.425 (NRUP) in R3-184391

-BL CR to TS 38.470 (F1 general aspects and principles) in R3-184395

-BL CR to TS 38.472 (F1 signalling transport) in R3-184396

-BL CR to TS 38.473 (F1AP) in R3-184397

-BL CR to TS 37.340 (NR Multi-Connectivity Stage 2) in R3-184398

-BL CR to TS 38.300 (NR and NG-RAN Stage 2) in R3-184399

- RAN3#101 (August 2018)

New Radio Access was discussed:

For 4.5 days (including comebacks) at RAN3#101

[General]

-On 5G band management and Iuant interface, the followings were agreed.

- We maintain this functionality; we should find the most appropriate way to capture it in the NR specs

- Outgoing LS to RAN4 on Antenna Interface Function support in 5G in R3-185103

[Essential corrections]

-the followings were agreed:

- TP to TS 38.423 (XnAP) on further correction to I-RNTI in R3-185105

- On Access Restriction Data for NR in EPC,

- Restrict only NR for sec RAT / restrict only NR for HO / restrict only NR for both

- We go for an ASN.1-backwards-compatible change

- CR to TS 36.413 (S1AP) on Access Restriction Data for NR in EPC in R3-185112

- CR to TS 36.423 (X2AP) on Access Restriction Data for NR in EPC in R3-185113

- TP to TS 38.423 (XnAP) on SCG kept for Inter-MN handover in R3-184450

- TP to TS 37.340 (NR Multi-Connectivity Stage 2) on Direct data forwarding in eNB/gNB to Master Node change in R3-185294

- TP to TS 38.423 (XnAP) on Alignment of Term Mobility Restriction List for DC in R3-184544

- TP to TS 38.423 (XnAP) on Extend the RANAC size to 8bits in R3-185131

- CR to TS 38.473 (F1AP) on Extend the RANAC size to 8bits in R3-185132

- TP to TS 38.413 (NGAP) on Correction of Release inactive to idle in R3-185133

- TP to TS 38.413 (NGAP) on Cleanup for Core Network Assistance Information in R3-184571

- TP to TS 36.413 (S1AP) on Correction of data volume report in R3-185137

- TP to TS 36.423 (X2AP) on Correction of data volume report in R3-185138

- TP to TS 37.340 (NR Multi-Connectivity Stage 2) on Corrections on secondary RAT data volume reporting in R3-185291

- Outgoing LS to SA2 on Data Volume Reporting for 5GC in R3-185307

- On Band Information in X2, Xn, F1,

- Proceed with ENUMERATED option – align Xn with other protocols

- TP to TS 38.423 (XnAP) on band width info in R3-185292

- TP to TS 36.300 (E-UTRA and E-UTRAN Stage 2) on SON/ANR updates in R3-185146

- CR to TS 36.423 (X2AP) on Correction of 5GS TAC in R3-184748

- CR to TS 38.473 (F1AP) on Correction of 5GS TAC in R3-184749

- TP to TS 36.300 (E-UTRA and E-UTRAN Stage 2)  Corrections on resource coordination in R3-185144

- TP to TS 38.300 (NR and NG-RAN Stage 2) on RRC_INACTIVE Behaviours upon Receiving NG Reset in R3-185296

- TP to TS 38.300 (NR and NG-RAN Stage 2) on RRC-Inactive Mobility section in R3-185136

- TP to TS 38.423 (XnAP) on Correction of UE Context Id for Retrieval in R3-185147

- TP to TS 38.423 (XnAP) on Corrections on RAN Paging Area with Multiple PLMN in R3-185148

- TP to TS 38.413 (NGAP) on Cause value for release due to CN-visible mobility in R3-185297

- TP to TS 38.413 (NGAP) on RRC inactive transition report in R3-185151

- TP to TS 38.401 (NG-RAN architecture description) on Context management for inactive over F1 in R3-185085

- TP to TS 38.473 (F1AP) on Context management for inactive in R3-185086

- On RRC Version Handling over F1,

- Adopt highest supported RRC version; additional “highest supported versions per release” may be added as extensions

- Non-UE-assoc. signalling

- CR to TS 38.473 (F1AP) on RRC Version Handling in R3-185293

- On PLMN ID Signalling over F1,

- Add a list of PLMNs in F1 setup/config update signalling

- TP to TS 38.473 (F1AP) on supported PLMN in R3-185155

- On Load Management over F1,

- Consensus for a new Cl2 procedure (OVERLOAD INDICATION, name to be further refined)

- CR to TS 38.473 (F1AP) on Introduction of Overload Handling in R3-184987

- TP to TS 38.401 (NG-RAN architecture description) on Cell Status when failed to active in R3-185157

- TP to TS 38.473 (F1AP) on Clarification on Cell activation failure in R3-185265

- CR to TS 38.473 (F1AP) on Correction on cell management in R3-185280

- TP to TS 38.410 (NG general aspects and principles) on Overload Control in R3-185076

- TP to TS 38.413 (NGAP) on Overload Control in R3-185308

- TP to TS 38.412 (NG signalling transport) on RAN initiated TNL Associations over NGAP in R3-185295

- TP to TS 38.413 (NGAP) on Clarification on weight factor in R3-184828

- TP to TS 38.473 (F1AP) on RLC reestablishment in R3-185267

- TP to TS 38.413 (NGAP) on Correction of QoS parameters in R3-185168

- TP to TS 38.423 (XnAP) on Correction of QoS parameters in R3-185210

- CR to TS 38.473 (F1AP) on Correction of QoS parameters in R3-185211

- TP to TS 38.473 (F1AP) on Correction of MDBV in R3-185261

- TP to TS 38.413 (NGAP) on Correction of MDBV in R3-185271

- TP to TS 38.423 (XnAP) on Correction of MDBV in R3-185272

- TP to TS 38.413 (NGAP) on Correction on PDU Session AMBR in R3-185010

- TP to TS 38.423 (XnAP) on Correction on PDU Session AMBR in R3-185011

- TP to TS 38.473 (F1AP) on Correction on PDU Session AMBR in R3-185313

- TP to TS 38.413 (NGAP) on Correction of PPI in R3-184426

- TP to TS 38.423 (XnAP) on Correction of PPI in R3-184427

- TP to TS 38.413 (NGAP) on Clarification of no priority Value in Priority Level IE of ARP in R3-185173

- TP to TS 38.300 (NR and NG-RAN Stage 2) on Correction of slicing in R3-184430

- TP to TS 38.413 (NGAP) on Correction of signalled allowed NSSAI in R3-184431

- TP to TS 38.413 (NGAP) on Including the missing Allowed NSSAI in Initial UE Message in R3-185177

- TP to TS 38.413 (NGAP) on A new cause value for slice resource shortage in R3-185183

- TP to TS 38.423 (XnAP) on A new cause value for slice resource shortage in R3-185184

- TP to TS 38.473 (F1AP) on A new cause value for slice resource shortage in R3-185185

- TP to TS 38.413 (NGAP) on Maximum Integrity Protected data rate in R3-185275

- TP to TS 38.423 (XnAP) on Maximum Integrity Protected data rate in R3-185276

- CR to TS 38.473 (F1AP) on further clarifications on System information transfer in R3-185192

- CR to TS 38.473 (F1AP) on corrections to System information delivery in R3-185223

- TP to TS 38.473 (F1AP) on disable of SRB PDCP duplication in R3-185194

- TP to TS 38.473 (F1AP) on RLC failure in R3-185193

- TP to TS 38.473 (F1AP) on exchange of SMTC Info between gNB-CU to gNB-DU in R3-184722

- CR to TS 38.473 (F1AP) on Correction of TNL criticality in R3-185702

- CR to TS 38.473 (F1AP) on Corrections of usage of single container in R3-184884

- CR to TS 38.473 (F1AP) on UE Identity Index value in R3-184862

- CR to TS 38.473 (F1AP) on PDCP SN in R3-184863

- CR to TS 38.473 (F1AP) on presence of QoS information in R3-185203

- TP to TS 38.473 (F1AP) on Paging DRX cycle in R3-185204

- CR to TS 38.473 (F1AP) on Correction C-RNTI format in R3-185332

- TP to TS 38.473 (F1AP) on Introduction of C-RNTI in UE Context Modification Response in R3-185206

- TP to TS 38.473 (F1AP) on Tx Direct Current Location of UL BWP in R3-185207

- TP to TS 38.473 (F1AP) on Support on DC based PDCP duplication in R3-185208

- TP to TS 38.473 (F1AP) on Correction on the definition of RRC-Container IE in R3-184772

- TP to TS 38.473 (F1AP) on UL configuration in Initial UL RRC Message Transfer in R3-185209

- TP to TS 38.401 (NG-RAN architecture description) on Clarification of full configuration over CU-DU split in R3-185514

- CR to TS 38.473 (F1AP) on Correction on F1 Setup request in R3-185305

- TP to TS 38.473 (F1AP) on cause value of UE rejection in R3-185087

- TP to TS 38.473 (F1AP) on correction to RRC re-establishment in R3-185217

- TP to TS 38.401 (NG-RAN architecture description) on correction to RRC re-establishment in R3-185094

- CR to TS 36.423 (X2AP) on Correction of SgNB Activity Notification Procedure in R3-185218

- CR to TS 36.423 (X2AP) on Notification of PDCP SN length change in R3-184580

- CR to TS 36.423 (X2AP) on corrections for EN-DC in R3-184611

- CR to TS 36.423 (X2AP) on correction of Maximum MCG admittable E-RAB Level QoS Parameters in R3-185220

- TP to TS 36.423 (X2AP) on Add Up IE Time to Wait to EN-DC Relevant Failure Messages in R3-185219

- TP to TS 36.423 (X2AP) on clarification of partial success on SgNB initiated SgNB Modification in R3-185222

- TP to TS 38.425 (NRUP) on introduction of Correction on the corresponding node behaviour regarding Assistance Information reporting activation in R3-185072

- CR to TS 38.425 (NRUP) on Correction on PDCP duplication indication in R3-185303

- TP to TS 38.401 (NG-RAN architecture description) on Corrections on centralized retransmission in R3-185233

- TP to TS 38.413 (NGAP) on Correction of PDU Session Resource Release Response in R3-184436

- TP to TS 38.413 (NGAP) on Correction of Path Swicth Failure in R3-185242

- TP to TS 38.413 (NGAP) on Correction of SMF containers in NGAP procedures in R3-184567

- TP to TS 38.413 (NGAP) on Correction to recommended information for Paging in R3-184578

- TP to TS 38.413 (NGAP) on Correction of NAS Container in R3-184705

- TP to TS 38.413 (NGAP) on Introduction of NAS Security parameters for handover to E-UTRAN in R3-185254

- TP to TS 38.413 (NGAP) on Including PDU Session ID in UE Context Release Complete in R3-184830

- TP to TS 38.413 (NGAP) on Correction when TNL information is modified in R3-185244

- TP to TS 38.423 (XnAP) on correction of the reference for RRC container in R3-185279

- Outgoing reply LS to SA5 on L2 Measurements for NG-RAN in R3-185114

- TP to TS 38.423 (XnAP) on Update to area of interest in R3-185245

- TP to TS 38.413 (NGAP) on Correction of Area of Interest IE in R3-185246

- TP to TS 38.413 (NGAP) on Correction to location reporting procedure in R3-184920

- TP to TS 38.423 (XnAP) on Correction to location reporting procedure in R3-184921

- CR to TS 36.423 (X2AP) on RLC mode indication in R3-185250

- CR to TS 38.473 (F1AP) on RLC mode indication in R3-185249

- TP to TS 38.423 (XnAP) on RLC mode indication in R3-185040

- TP to TS 36.300 (E-UTRA and E-UTRAN Stage 2)  Clarification on SCTP association establishment in R3-185109

- CR to TS 38.413 (S1AP) on Correction on target NG-RAN Node ID in R3-184627

- TP to TS 38.423 (XnAP) on Introducing of SCS in NR Transmission Bandwidth and SS Block SCS in Served NR Cell Information in R3-185036

- CR to TS 36.423 (X2AP) on Introducing of SCS in NR Transmission Bandwidth and SS Block SCS in Served NR Cell Information in R3-185251

- CR to TS 38.473 (F1AP) on Introducing of SCS in NR Transmission Bandwidth and SS Block SCS in Served NR Cell Information in R3-185252

- TP to TS 38.425 (NRUP) on clarification of successfully delivered in R3-185285

- CR to  36.423 (X2AP) on clarification of successfully delivered in R3-185286

[TNL Address Discovery for Option 3]

-No new agreement was made.

[Ongoing topics]

-On E-UTRA-NR DC via 5G-CN where the E-UTRA is the master, the followings were agreed:

- TP to TS 38.423 (XnAP) on Introducing SN initiated SN Change procedure in R3-185255

- TP to TS 38.423 (XnAP) on Introduction of PDCP data recovery request/change indication during SN modification procedure in R3-185306

- TP to TS 38.423 (XnAP) on Support of PDCP Duplication in R3-185257

- TP to TS 37.340 (NR Multi-Connectivity Stage 2)  on Correction for PDCP Duplication in R3-185258

- TP to TS 37.340 (NR Multi-Connectivity Stage 2)  on Enabling re-use of NR PCIs in cells served by the same gNB in MR-DC in R3-185259

- TP to TS 38.423 (XnAP) on Addition of MCG cell ID to solve the PCI confusion at SN in R3-184945

- TP to TS 37.340 (NR Multi-Connectivity Stage 2)  on Corrections of Notification Control Indication in R3-185277

- TP to TS 38.423 (XnAP) on Corrections of Notification Control Indication in R3-185278

- TP to TS 38.423 (XnAP) on Restructured DC messages for MN initiated procedures in R3-185260

- TP to TS 38.423 (XnAP) on Restructured DC messages for SN initiated procedures in R3-185263

- TP to TS 37.340 (NR Multi-Connectivity Stage 2)  on QoS flow mapping information for SN terminated bearers in R3-185264

- TP to TS 38.423 (XnAP) on Corrections on Setting RLC Mode in R3-184543

- TP to TS 37.340 (NR Multi-Connectivity Stage 2)  on Support of SN initiated QoS flow offload in R3-184968

- On DRB ID ALLOCATION, the followings were agreed:

1) MN sends a DRB ID list in SN add req/mod. Typically, the MN should assign a sufficiently large DRB ID list (i.e. usable for the lifetime of the UE context)

2a) For MN-terminated bearers, no problem;

2b) For SN-terminated bearers, SN allocates DRB ID(s) from the list provided

- We should not fail the procedure because of a failure to allocate DRB ID(s) at the SN

- TP to TS 38.423 (XnAP) on Correction on Session AMBR in R3-18569

- TP to TS 37.340 (NR Multi-Connectivity Stage 2)  on Handling of Session AMBR in R3-185268

- TP to TS 38.423 (XnAP) on Corrections for UP Security Handling in DC in R3-184541

-On NR-E-UTRA DC via 5G-CN where the NR is the master, the followings were agreed:

- TP to TS 38.423 (XnAP) on RRC config indication in XnAP in R3-185270

-On NR-LTE Resource Coordination Aspects, the followings were agreed:

- TP to TS 38.423 (XnAP) on Xn signaling for E-UTRA - NR Cell Resource Coordination in R3-185284

- CR to TS 36.423 (X2AP) on Extending the length of E-UTRA-NR Cell Resource Coordination in R3-185311

-No contribution was submitted to the followings topics:

- NR-NR Dual Connectivity Issues

The following Stage 2 and Stage 3 rapporteur (plus alpha) updates (including agreements in Adhoc) were agreed/Endorsed:

-CR to TS 36.413 (S1AP) in R3-184497

-CR to TS 36.423 (X2AP) in R3-184498

-Updates to TS 37.340 (NR Multi-Connectivity Stage 2) in R3-184512

-Updates to TS 38.300 (NR and NG-RAN Stage 2) in R3-184413

-CR to TS 38.401 (NG-RAN architecture description) in R3-184499

-CR to TS 38.410 (NG general aspects and principles) in R3-184500 and R3-185126

-CR to TS 38.413 (NGAP) in R3-184501 and R3-184566

-CR to TS 38.415 (PDU Session User Plane Protocol) in R3-184502, R3-184451 and R3-184452

-CR to TS 38.420 (Xn general aspects and principles) in R3-184503 and R3-185128

-CR to TS 38.423 (XnAP) in R3-184504

-CR to TS 38.425 (NRUP) in R3-184505

-CR to TS 38.455 (NRPPa) in R3-185102

-CR to TS 38.470 (F1 general aspects and principles) in R3-184509

-CR to TS 38.472 (F1 signalling transport) in R3-184510

-CR to TS 38.473 (F1AP) in R3-184511 and R3-184882

The BL CRs (covering agreements in this meeting) to TS would be provided as following.

-BL CR to TS 36.413 (S1AP) in R3-185314

-BL CR to TS 36.423 (X2AP) in R3-185315

-BL CR to TS 38.401 (NG-RAN architecture description) in R3-1853116

-BL CR to TS 38.410 (NG general aspects and principles) in R3-185317

-BL CR to TS 38.412 (NG signalling transport) in R3-185335

-BL CR to TS 38.413 (NGAP) in R3-185318

-BL CR to TS 38.415 (PDU Session User Plane Protocol) in R3-185319

-BL CR to TS 38.420 (Xn general aspects and principles) in R3-185320

-BL CR to TS 38.423 (XnAP) in R3-185321

-BL CR to TS 38.425 (NRUP) in R3-18x5322

-BL CR tp TS 38.470 (F1 general aspects and principles) in R3-185326

-BL CR to TS 38.472 (F1 signalling transport) in R3-185327

-BL CR to TS 38.473 (F1AP) in R3-185328

-BL CR to TS 37.340 (NR Multi-Connectivity Stage 2) in R3-185329

-BL CR to TS 38.300 (NR and NG-RAN Stage 2) in R3-185330

2.3.2	Remaining Open issues

- Option 7:

  - Refine DC-related procedures defined for EN-DC (Opt. 3)  to NG EN-DC considering following aspects,

  - PDU session and QoS flow  establishment/modification/release

  - Data forwarding

  - Path Switch

  - Context handling at SN for RRC_INACTIVE state

- Option 4:

  - Refine procedures defined for Opt. 7  ( “two-directional” functionality)

  - Xn, NG and/or F1 impact (if any) due to:

  - Handling of Split SRBs when the MN is a gNB

  - Lack of SRB3

- NR-NR Dual Connectivity

  - Xn, NG and F1 interface extension to support NR-NR DC applicable to both synchronous and asynchronous mode of operations.

2.4	RAN4

2.4.1	Agreements

Note: RAN4 agreements which have cross-WG impact were informed to other WGs by the dedicated LS.

RAN4-AH-1807 (Jul.), Core part

For RMC/OCNG for UE RF requirements

- Following ad hoc minutes was approved with one clarification on MIL requirements in chairman report:

  - R4-1809324	Ad hoc minutes for DL&UL RMC and OCNG for RF requirements

- Following WFs were approved on some clarifications in chairman report e.g. for MPR requirements

  - R4-1809557	Way forward on UL RMC

  - R4-1809395	Way forward on OCNG pattern for RF and demodulation requirements

- Following CRs for TS38.101-x were endorsed:

  - R4-1809554	TS 38.101-4 draft skeleton

  - R4-1809335	Draft CR on UL RMC for FR1 RF tests

  - R4-1809336	Draft CR on UL RMC for FR2 RF tests

  - R4-1809337	Draft CR on NR UE REFSENS SNR FRC for FR1

  - R4-1809338	Draft CR on NR UE REFSENS SNR FRC for FR2

  - R4-1809339	Draft CR on measurement of receiver characteristics for FR1 RF Tests

  - R4-1809396	Draft CR on NR UE maximum input level FRC for FR1

  - R4-1809397	Draft CR on measurement of receiver characteristics for FR2 RF Tests

  - R4-1809566	Draft CR on OCNG pattern for FR2 REFSENS tests

  - R4-1809567	Draft CR on OCNG pattern for FR1 REFSENS tests

- Following LS was approved via email

  - R4-1809345	Reply LS on RMC, OCNG pattern and RSRP accuracy for FR2

For UE RRM perspective

- Following ad hoc minutes were agreed:

  - R4-1809353	Ad hoc minutes for NR measurement gap

  - R4-1809354	Ad hoc minutes for NR RRM measurement procedure

  - R4-1809355	Ad hoc minutes for NR signalling characteristics for RRM

  - R4-1809356	Ad hoc minutes for NR RRM measurement accuracy and mapping table

  - R4-1809357	Ad hoc minutes for NR RRM test cases

- Following CRs for TS38.133 were endorsed:

  - R4-1809571	RRM Requirements Applicability

  - R4-1809404	CR on UE measurement capability with MOs configured by MN and SN in TS38.133

  - R4-1808901	Darft CR to TS38.133 for editorial correction of NR NSA measurement capability

  - R4-1808955	Number of frequency layers for RSTD in 38.133

  - R4-1809545	Clarification on UE behavior during MG in TS38.133

  - R4-1808732	CR on short gap for LTE measurement in TS38.133 for SA

  - R4-1809316	CR on gap interruption requirements in TS38.133

  - R4-1809014	Considertion on RLM and SMTC colliding

  - R4-1809408	Introduction of RX beamforming in intrafrequency FR2 requirements

  - R4-1809412	Editorial corrections for intra-freqency measurement section

  - R4-1809413	CR on scheduling availability during intra-frequency measurement

  - R4-1809528	CR for correction of applicability of gapless measurement

  - R4-1809018	CR on the switching time before and after gap

  - R4-1809568	CR on TS38.133 for link reconfiguration procedure requirements

  - R4-1809569	CR for UE CSI-RS and SSB based measurement requirementss for beam management

  - R4-1809329	CR on cell reselection requirement in idle state

  - R4-1809019	CR on higher priority layer search period in idle mode

  - R4-1808751	Clarification on inter-RAT handover requirement for NR for TS38.133

  - R4-1809383	CR on RRC Re-establishment Requirements in NR

  - R4-1808765	[draft] CR on UE TA offset

  - R4-1809534	CR for remaining issues for RLM

  - R4-1809552	CR on TS38.133 for interruption in EN-DC

  - R4-1809546	CR on Scell activation requirements in FR2

  - R4-1809380	CR on introduction of requirement for BWP switching delay in TS38.133

  - R4-1809537	CR on TS38.133 for interruption due to BWP switching

  - R4-1808957	Accuracy requirements for inter-RAT RSTD measurements

  - R4-1809539	Conditions for measurements and accuracy requirements for RRC_IDLE in 38.133

  - R4-1809540	Conditions for measurements and accuracy requirements for RRC_CONNECTED in 38.133

  - R4-1809570	RSRP Measurement Accuracy for FR2

  - R4-1809542	CR on TS38.133 for SS-RSRQ measurement accuracy requirements in FR1

  - R4-1808947	Draft CR to 38.133 on inter-RAT measurement accuracy for SA

- Following CRs for TS36.133 were agreed:

  - R4-1809405	Correcting UE measurement capability with same MO configured by MN and SN on TS36.133

  - R4-1808902	Darft CR to TS36.133 for editorial correction of NR NSA measurement capability

  - R4-1808956	Number of frequency layers for inter-frequency RSTD in NSA NR in 36.133

  - R4-1809407	Introduction on Gap sharing for EN-DC in TS36.133

  - R4-1809530	CR 36.133 Correction of EN-DC SFTD core requirement in DRX

  - R4-1808834	CR on inter-RAT SFTD measurement requirement

  - R4-1809326	Update of inter-RAT SFTD interruption requirements

  - R4-1809548	CR on inter-RAT NR measurements iin idle in 36.133

  - R4-1809029	Correcting inactive state requirements in 36133

  - R4-1809535	Interuption requirements for EN-DC in 36.133

  - R4-1809379	CR to 36.133 on NR PSCell addition and release delay

  - R4-1809550	Interruption Requirements on LTE Serving Cells due to BWP Switching

  - R4-1809538	CR on TS36.133 for handover from E-UTRAN to NR

- Following WFs were agreed:

  - R4-1809406	Way forward on UL transmission after measurement gap

  - R4-1809328	Way forward on collision between paging occasion and SSB

  - R4-1809536	Way forward on BWP switching

- Following LSs were agreed:

  - R4-1809547	LS on missing SSB information

  - R4-1809409	LS on clarification of useServingCellTimingForSync

  - R4-1808965	LS response on measurement gaps for Rel 15 NR positioning

- Followings were agreed in chairman’s note.

  - The principle is that the carrier numbers for RRM requirement applicability should be specified based on the completed band combinations in 38.101-1/2/3. If the carrier numbers in those specifications are changed, the RRM requirement applicability will be changed accordingly.

  - Two MOs with different useServingCellTimingForSync indication.

    - Option 1: counted as two layers (Intel, MediaTek)

      - Apply for 38.133

  - Regarding R4-1809404,

    - Further study on other configurations is subjected to RAN2.

  - Regarding R4-1809408,

    - Capture the agreements in LS R4-1809409 from Mediatek in 38.133 in the future meeting.

  - Regarding requirement on inter-frequency measurement,

    - Multiply delay by factor 1.5 for DRX ≤ 320 ms to save UE power. This is the same as allowed in RLM and intra-frequency

  - Regarding R4-1809568,

    - FFS N=1 provided at least one L1-RSRP is reported from the reference signals configured for reporting in the CSI reporting.

      - FFS whether the reference signals configured is QCL Type-D signal or any signal.

    - FFS whether BLERout=10% can be applied when network configures the parameter rlmInSyncOutOfSyncThreshold as configuration 1.

  - For FR1, when cell reselection in NR RRC_IDLE, the cell can be regarded as detectable if:

    - Es/Iot > [- 4] dB.

  - Regarding HO related requirements,

    - Use 40ms Tprocessing time for all case.

  - Regarding RLM,

    - For implicit RLM-RS, UE is provided by higher layer parameter TCI-state for PDCCH which includes QCL-TypeD RS

    - updates to the case categorization for FR2

      - update description of Case 5 in the current spec as

        - RLM-RS is partially overlapped with measurement gap (TSSB < MGRP)

        - RLM-RS is partially overlapped with SMTC occasion (TSSB < TSMTC)

        - SMTC occasion is partially or fully overlapped with measurement gap.

    - Clarification on the intra-frequency SMTC for RLM requirement

      - If the high layer in TS 38.331 [2] signaling of smtc2 is present, T_SMTCperiod follows smtc2; Otherwise T_SMTCperiod follows smtc1.

RAN4-AH-1807 (Jul.), Performance part

For UE RRM perspective

- Following ad hoc minutes were agreed:

  - R4-1809356	Ad hoc minutes for NR RRM measurement accuracy and mapping table

  - R4-1809357	Ad hoc minutes for NR RRM test cases

- Following CRs for TS38.133 were endorsed:

  - R4-1809543	Power Headroom Report Mapping

  - R4-1809549	CR on the RSRP accuracy requirement side conditions

  - R4-1809544	Frequency bands grouping

  - R4-1809387	Report mapping for measurements

- Following WF was agreed:

  - R4-1809400	Way forward on RRM test configurations

- Following document was agreed:

  - R4-1809388	Test case list for NR

- Followings were agreed in chairman’s note.

  - RSRP accuracy for FR2: +/-[6] dB

    - The number could be revisited and revised in the future RAN meetings.

  - RAN4 will continue discussion on whether RSRP accuracy for FR2 can be improved in high SNR conditions.

  - Regarding SS-RSRQ/SINR reporting range,

    - SS-RSRQ reporting range is defined from -43 dB up to +20 dB with 0.5 dB of resolution.

    - SS-SINR reporting range is defined from -23 dB up to +40 dB with 0.5 dB of resolution.

  - Regarding test case,

    - RAN4 should specify the applicability rule for RRM test cases to reduce the test number conducted for a certain UE under test with respect to SCS.

    - For idle state and inactive state, UE just needs to pass the test under either idle state or inactive state.

  - Regarding R4-1809400,

    - FFS [up to 2] SS/PBCH block(s) for each different AoA for FR2

For UE demodulation performance perspective

- Following ad hoc minutes was approved:

  - R4-1809347	Ad hoc minutes for NR UE demodulation and CSI performance

- Following WFs were approved:

  - R4-1809344	Way forward on DL power allocation and SNR definition for UE RF and demodulation requirements

  - R4-1809392	Way forward on parameters for PDSCH demodulation requirements

  - R4-1809349	Way forward on PDCCH demodulation requirements

  - R4-1809555	Summary of operators’ input for TDD DL-UL configuration

  - R4-1809398	Way forward on channel model for NR UE demodulation and CSI requirements

- Following contributions were approved:

  - R4-1809393	Simulation assumptions for NR PDSCH demodulation performance requirements

- Some detailed parameters for channel model were agreed in chairman report (and one working assumption)

- Draft TS skeleton for TS38.101-4 was approved.

For BS conformance perspective

- The following TPs were approved for TS 38.141-1

  - R4-1809264	Draft TS 38.141-1 v0.3.0

  - R4-1809464	TP to TS 38 141-1 - 4.7 Test Configurations

  - R4-1808997	TP to TS 38.141-1: General sections (1-5)

  - R4-1809564	TP for TS38.141-1: Occupied bandwidth (section 4.1.2 and 6.7.2)

  - R4-1809469	TP to TS 38.141-1: MU and TT for NR BS

  - R4-1809470	TP to TS 38.141-1:Applicability of test configurations

  - R4-1809558	TP to TS 38.141-1: General section for conducted Tx requirements (6.1)

  - R4-1809471	TP to TS 38.141-1: Conducted BS output power requirements (6.2)

  - R4-1809472	TP to TS 38.141-1: Conducted output power dynamics requirements (6.3)

  - R4-1809560	TP to TS38.141-1: Transmit ON/OFF power (6.4)

  - R4-1808980	TP to TS 38.141-1: Conducted TAE requirements (6.5.4)

  - R4-1809474	TP to TS38.141-1: Frequency error (6.5.2)

  - R4-1809475	TP to TS38.141-1: Modulation quality (6.5.3)

  - R4-1808981	TP to TS 38.141-1: General section for unwanted emission requirements (6.6.1)

  - R4-1809476	TP to TS 38.141-1: Conducted ACLR requirements (6.6.3)

  - R4-1809478	TP to TS 38.141-1: Conducted Tx spurious emission requirements (6.6.5)

  - R4-1809479	TP to TS 38.141-1: Conducted Tx IMD requirements (6.7)

  - R4-1808987	TP to TS 38.141-1: General (7.1)

  - R4-1809481	TP to TS 38.141-1: Reference sensitivity level (7.2)

  - R4-1809482	TP to TS 38.141-1: Dynamic range (7.3)

  - R4-1809483	TP to TS 38.141-1: In-band selectivity and blocking (7.4)

  - R4-1808991	TP to TS 38.141-1: Out-of-band blocking (7.5)

  - R4-1808992	TP to TS 38.141-1: Receiver spurious emissions (7.6)

  - R4-1809484	TP to TS 38.141-1: Receiver intermodulation (7.7)

  - R4-1808994	TP to TS 38.141-1: In-channel selectivity (7.8)

  - R4-1808995	TP to TS 38.141-1: Environmental requirements for the BS equipment (Annex B)

  - R4-1809563	TP to TS 38.141-1: NR BS conducted declarations corrections

- The following TPs were approved for TS38.141-2

  - R4-1809266	Draft TS 38.141-2 v0.2.0

  - R4-1809465	TP to TS 38 141-2 - 4.8.2 Test signal Configurations

  - R4-1809485	TP to TS 38.141-2: NR BS acceptable uncertainty of OTA Test System (4.1.2)

  - R4-1808874	TP to TS 38.141-2: Introduction of the transmit, receive and co-location configurations, in subclause 4.5

  - R4-1809486	TP to TS 38.141-2: NR BS derivation of test requirement (Annex C)

  - R4-1809487	TP to TS 38.141-2: Correction of RX procedures

  - R4-1809488	TP to TS 38.141-2: Correction of TX directional power related requirements

  - R4-1808823	TP to TS 38.141-2: Applicability of requirements (Sections 4.7)

  - R4-1809489	TP to TS 38.141-2 – OTA unwanted emissions – General (6.7.1)

  - R4-1809490	TP to TS 38.141-2: NR BS OTA occupied bandwidth (6.7.2)

  - R4-1809491	TP to TS 38.141-2 – OTA ACLR (6.7.3)

  - R4-1809562	TP to TS 38.141-2 – OTA operating band unwanted emissions (6.7.4)

  - R4-1809109	TP to TS 38.141-2 - Annex E, TX and RX Test set up

  - R4-1809493	TP to TS 38.141-2 Annex XX - measuring extreme conditions

  - R4-1809494	TP to TS 38 141-2 Test requirement for Radiated transmit power

  - R4-1809495	TP to TS 38.141-2 Transmitter spurious emissions (6.7.5)

  - R4-1809496	TP to TS 38.141-2: Adding requirement text for OTA Tx IMD in sub-clause 6.8 and Annex E1.7

  - R4-1809497	TP to TS 38.141-2 Receiver spurious emissions (7.7)

  - R4-1809499	TP to TS38.141-2: OTA frequency error (6.6.2)

  - R4-1809561	TP to TS38.141-2: OTA modulation quality (6.6.3)

  - R4-1809501	TP to TS38.141-2: OTA time alignment error (6.6.4)

  - R4-1809516	TP to TR 38.141-2: NR BS OTA manufacturers declarations for radiated test requirements (4.6)

- The following Draft CR was endorsed for TR38.817-02

  - R4-1809502	Draft CR to TR 37.812-02: Measurement step size for BS type 2-O out-of-band blocking conformance testing (new clause 10.6.2)

- Common to FR1 and FR2 related:

  - Some agreements on timeline to finalize TT in Chairman report when R4-1809154 was treated

    - Timeline is this paper is agreed and TT can be further discussed.

  - Some agreements on TX/RX spurious emissions in Chairman report when R4-1809495 was treated

    - In Aug, we will discuss the MU for general spurious emission requirements. If MU can not be approved, we need to conclude the TT for general Tx/Rx spurious emission category A considering Japan regulatory requirements timeline

  - Some agreements on MU for OTA requirements in FR1 in Chairman report when R4-1809168 was treated

    - If no further analysis on NR FR1 according to the agreed timeline, the same MU budget as eAAS (3GHz- 4.2GHz) can be reused for NR FR1 (3-6GHz) Tx and Rx requirements

  - Some agreements on table format for declaration in Chairman report when R4-1809517 was treated

    - Keep the table format for applicability with column for each BS types for both 141-1 and 141-2

  - R4-1809463	WF on test configuration for NR BS

  - R4-1809559	WF on test cases for NR BS

    - Rapporteurs will add the square bracket on the RF channel for test for conductive requirements when implementing the TPs

    - The RF channel for test for conductive requirements shall be aligned with the WF.

  - R4-1809467 	WF on the test model

  - R4-1809231	Optional declaration for 64QAM power back-off for BS type 2-O

- Transmitter characteristics related

  - Some agreements on TT for conducted ACLR/CACLR in FR1 in Chairman report when R4-1809168 was treated

    - For FR1 conducted, propose new relative ACLR and CACLR MU value as 1.2 for the case of carrier BW > 20MHz

    - For FR1 conducted , TT value for relative ACLR and CACLR is 0.8dB for BW<=20MHz and 1.2dB for BW>20MHz

  - R4-1809498 	WF on MU for FR2 directional transmitting requirements

- Receiver characteristics related

  - R4-1809503	On FR2 conformance test aspects for OTA out-of-band receiver blocking requirement

For BS demodulation performance perspective

- General aspects related

  - R4-1809370	Way forward on general parameters for BS demodulatioin performance requirements

  - R4-1809352	Ad hoc minutes for NR BS demodulation performance requirements

  - Some agreements on PUCCH performance test setups in Chairman report when R4-1809352 was treated.

    - Apply the BS demodulation test cases according to BS declaration.

- PUSCH demodulation related

  - R4-1809366	WF on NR PUSCH demodulation requirements

  - R4-1809368	Waveform for NR PUSCH demodulation requirements

  - Some agreements on PUSCH performance test setups in Chairman report.

- PUCCH demodulation related

  - R4-1809556	Way forward for NR PUCCH demodulation performance requirements

  - Some agreements on PUCCH performance test setups in Chairman report.

- PRACH demodulation related

  - R4-1809369	Way forward on NR PRACH demodulation requirements

  - Some agreements on PRACH performance test setups in Chairman report.

RAN4 #88 (Aug.), Core part

For spectrum perspective

- For band n1,

  - A-MPR tables for NS_08 was agreed

  - Draft CR (R4-1811792	) for A-MPR was endorsed

- For band n41, the following CRs were endorsed

  - R4-1811812	Draft CR to 38.101-1: On FR1 AMPR Band n41 NS_04

  - R4-1811285	Draft CR TS 38.101-1: NS_04 A-MPR’ and spurious emission corrections

- For band n50, the following CRs were endorsed for the corresponding specifications

  - R4-1811894	Addition parameters about n50 in TS 38.101-1

  - R4-1811895	Addition parameters about n50 in TS 38.104

  - R4-1811150	TP: Add parameters band n50 in TS 38.141-2

  - R4-1811761	TP: Add parameters band n50 in TS 38.141-1

  - R4-1811763 	CR to TS 37.104 Add parameters band n50 in TS 37.104

- For band n51,

  - draft CR (R4-1811472	Addition parameters about n51 in TS 38.101-1) was endorsed

- For band n74, the following CRs were endorsed for the corresponding specifications

  - R4-1810729	Draft CR for introduction of Band n74 for TS 38.101-1

  - R4-1811535	Draft CR for introduction of band n74 for TS38.133

  - R4-1811536	Draft CR for introduction of band n74 for TS38.104

  - R4-1811537	TP for introduction of band n74 for TS38.141-1

  - R4-1811538	TP for introduction of band n74 for TS38.141-2

  - R4-1811540	Draft CR for introduction of band n74 for TS37.104

- For NR-NR DC band combinations, the followings were approved/endorsed:

  - Proposal: Inter-band NR-DC in FR1 and FR2 combined with one uplink serving cell per CG, the UE is allowed to set its configured maximum output power PCMAX,c(i),i for serving cell c(i) of CG i, i = 1,2 as specified in clause 6.2.4 of TS 38.101-1 and clause 6.2.4 TS 38.101-2 independently

  - R4-1809960	Draft CR to TS 38.101-3: to introduce new NR inter-band DC band combinations

- Following CRs were endorsed for the correction

  - R4-1810369	Draft CR to 38.101-1: Corrections on symbols and abbreviations in section 3

  - R4-1810373	Draft CR to 38.101-2: Corrections on symbols and abbreviations in section 3

  - R4-1810410	Draft CR to 38.101-3: Corrections on symbols and abbreviations in section 3

For SUL and LTE-NR co-existence perspective

- Following CRs was endorsed for the corresponding specifications

  - R4-1811542 Draft CR to 38.101-3 on correction on some error

For system parameter perspective

- Following CRs were endorsed for the corresponding specifications

  - R4-1810044	Draft CR to TS 38.101-1, Introduction of larger channel bandwidths for NR Band n7

  - R4-1810045	Draft CR to TS 38.104, Introduction of larger channel bandwidths for NR Band n7

  - R4-1810430	Draft CR of 30MHz channel bandwidth support for n41 (TS38.101-1)

  - R4-1810432	Draft CR of 30MHz channel bandwidth support for n41 (TS38.104)

  - R4-1811549	Draft CR to 38.104 on Channel bandwidth and spacing description

  - R4-1811550	Draft CR to 38.101-1 on Channel bandwidth and spacing description

  - R4-1811551	Draft CR to 38.101-2 on Channel bandwidth and spacing description

  - R4-1811552	Draft CR to 38.104: Corrections on description of channel raster entries in section 5.4.2

  - R4-1811553	Draft CR to 38.101-1: Corrections on description of channel raster entries

  - R4-1811554	Draft CR to 38.101-2: Corrections on description of channel raster entries

  - R4-1809975	Draft CR for TS 38.104: Channel raster corrections (5.4.2)

  - R4-1809976	Draft CR for TS 38.101-2: Channel raster corrections (5.4.2)

  - R4-1811555	Sync rater for Band 41

  - R4-1811896	Draft CR for TS 38.101-1: n41 GSCN range modification

  - R4-1809782	Draft CR to 38.104: Corrections on synchronization raster entries for band n260

  - R4-1811556	CR for 38.817-01: Formulas for the GSCN calculation

- Following LS was approved

  - R4-1811905	LS on RAN4 design on the channel bandwidth

For UE RF perspective

- Following CRs were endorsed for TS38.101-x for the correction

  - R4-1810974	Annex lettering change for 38.101-1

  - R4-1810975	Annex lettering change for 38.101-2

  - R4-1810976	Annex lettering change for 38.101-3

  - R4-1811459	Correction on UE transmitter requirement for FR1

  - R4-1809919	Correction on UE receiver requirement for FR1

  - R4-1810210	Draft CR for TS 38.101-1: MPR inner and outer RB allocations formula correction

  - R4-1810230	Draft CR for TS38.101-1 to correct 90MHz UE CBW

  - R4-1810376	Draft CR: General corrections to n71 requirements

  - R4-1810428	Draft CR on TS38.101-1 for UE maximum output power for UL-MIMO

  - R4-1811280	Corrections of NR receiver characteristics titles

  - R4-1811813	Correction on UE transmitter requirement for FR2

  - R4-1810211	Draft CR for TS 38.101-2: MPR inner and outer RB allocations formula correction

  - R4-1811460	Draft CR to 38.101-2: Correct both Table 5.5A.2-1 and Table 5.5A.2-2

  - R4-1809817	TP to TS 38.101-2 on ON/OFF time mask

  - R4-1810433	Correction on EN-DC 8A_n79A

- For NS numbering, draft CR was endorsed and corresponding reply LS was approved

  - R4-1811457	NS numbering

  - R4-1811458	Reply LS on Discrepancy on the number of NS values

- For maintenance for some EN-DC or NR CA combination, the following contributions were endorsed

  - R4-1811793	CR for corrections for Section 8.10 of 37.865-01-01

  - R4-1811461	Clarification and corrections of EN-DC REFSENS exceptions requirement

  - R4-1810417	Correction to DC_(n)71B MSD definition

  - R4-1811462	Correction to DC_(n)71B scs restriction for NR

  - R4-1811463	Draft CR for 38.101-1: Addition of missing NR CA configurations n8-n75 and n28-n75

  - Some TPs TP for TR 37.863-01-01

  - R4-1811794	WF on how to treat additional channel bandwidth combination sets for C, n78C, and n79C for TS 38.101-1

  - Proposals 3 and 4 in R4-1810981

  - R4-1811795	WF on Transient timing clarifications for EN-DC mode

  - R4-1811027	Handling of receiver requirements in EN-DC

  - R4-1811525	Draft CR TS 38.101-3 on missing requirements for FR1 EN-DC

- For simultaneous Tx/Rx, the following contributions were approved:

  - R4-1811466	EN DC_41-79

  - R4-1811815	Extendng loewer frequecy range in Band 41 for EN DC_41_79

- For single switched UL, the following contributions were approved:

  - R4-1810476	Draft CR to TS 38.101-3 correction for DC_3_n3-n77, DC_3_n3-n78

  - R4-1811467	Draft CR TS 38.101-3 Corrections to Single UL Allowed Criteria for Mid-Band EN-DC in FR1

  - R4-1810111	Single UL allowed corrections for DC_28A-n51A EN-DC in 38.101-3

  - R4-1810125	Draft CR to 38.101-3 Single UL allowed corrections for DC_28A_51A EN-DC

  - Agreement when R4-1811468 was treated：RAN4 specifies agreement in R4-1714356 such that “IMD impact to LTE secondary component carriers will not be considered” into the spec in the future meetings.

  - R4-1811796	Draft CR to 38.101-3 Corrections to Single UL allowed criteria for EN-DC

  - R4-1810113	Inconsistencies in “Single UL allowed” EN-DC dual uplink operation for NR FR1 (two bands)

  - R4-1810128	Draft CR to 38.101-3 Single UL allowed corrections for EN-DC operation in NR FR1 (two bands)

  - R4-1810115	Corrections for DC_66A-n78A EN-DC in 38-101-3

  - Some agreements when R4-1809792 was treated in chairman report

- For power class, the following contributions were approved:

  - R4-1811799	Pcmax for inter-band NR CA FR1 draft CR

  - R4-1810552	Correction of reference tables

  - R4-1811802	Draft CR to TS 38.101-2 update the Pumax tolerance table for configured transmitted power

  - R4-1811800	DRAFT CR for PCmax FR2 correction

  - R4-1811797	WF on Intra-band EN-DC options for Pcmax

  - R4-1811484	Pcmax for inter-band EN-DC FR1 draft CR

  - R4-1810054	Pcmax for Rel-15 inter-band EN-DC for FR1 and NR in FR2

  - R4-1811798	Draft CR for Pcmax for FR1

- For ON/OFF mask, the following contributions were approved:

  - R4-1811817	Updated ON/OFF mask for FR2

  - R4-1811785	Discussion on Measurement period of PRACH time mask

  - R4-1811783	Measurement period of PRACH time mask

  - R4-1810091	Draft CR TS 38.101-1 - UE ON-OFF mask clean up

  - R4-1811816	CR to update the definition of Long and Short subslot for FR1

  - R4-1810092	Draft CR TS 38.101-2 - UE ON-OFF mask clean up

- For RF exposure compliance, the following contributions were approved

  - R4-1811801	WF for NR PC2 fallback

  - R4-1811321	On UL duty cycle restriction in FR2

- For bandwidth class, the following contribution was approved

  - R4-1809784	Draft CR to 38.101-1: Corrections on CA bandwidth classes for FR1

- For common requirements between Tx/Rx sides, the following agreements were made:

  - Some agreements when R4-1810958/R4-1811274 were treated

- For Tx requirements, the following contributions were approved

  - R4-1809785	Draft CR to TS 38.101-1 for Corrections on UE transmitter power

  - R4-1811474	CR CP- OFDM almost contiguous allocation

  - R4-1811810	Draft CR TS 38.101-3: Corrections for B41/n41

  - R4-1811478	A-MPR correction for n20 and n28

  - R4-1811477	Draft CR to 38.101-1: FR1 Power Control

  - R4-1810862	Draft CR to 38.101-1: Updates to Transmit Modulation Annex

  - R4-1811490	Draft CR to 38.101-1: Addition of Carrier Leakage table

  - R4-1811491	Draft CR for TS38.101-1 on transmit signal quality

  - R4-1809793	Draft CR to 38.101-1: Corrections on additional spectrum emission mask

  - R4-1809991	CR to 38.101-3:Corrections on UE coexistence table for Table 6.5B.3.3.1-1

  - R4-1810229	Draft CR for TS 38.101-1: Spurious emission for UE coexistence table corrections

  - R4-1810866	Discussion on occupied bandwidth requirements

  - R4-1811493	CR to TS 38.101-1: pi/2 BPSK with Spectrum Shaping

  - R4-1811518	Draft LS on introduction of IE to enable power boosting for pi/2 BPSK modulation

  - R4-1811788	Draft LS on introduction of UE capability for pi/2 BPSK modulation with power boosting capability

  - R4-1811224	Clarification of EVM flatness requirement for Pi/2 BPSK

  - R4-1811524	Clearification of UL MIMO for FR2

  - R4-1810228	draft CR on UL-MIMO requirement for Power Class 2 in FR2

  - R4-1810978	Enabling two polarization transmissions for FR2

  - R4-1811140	FR2 ULMIMO Updates and enhancements

  - R4-1810892	CR to update Table 6.2D.1-2 for FR1

  - R4-1811189	CR to add more details to Coherent UL MIMO spec for FR1

- For Rx requirements, the following contributions were approved

  - R4-1810232	Draft CR for TS 38.101-1: Table 7.3.2-1 n77 reference sensitivity corrections

  - R4-1810329	NR intra-band CA requirements <2700MHz

  - R4-1809714	Draft CR to correct in-band blocking parameters for FR1

  - R4-1810961	CR on ACS minimum requirement

  - R4-1810235	Out-of-band blocker issue for n77/n78 pairing with low-band in CA/SUL

  - R4-1810965	CR on Out-of-Band Blocking minimum requirement

  - R4-1811806	WF on ACS/IBB/OOBB for intra-band contiguous CA for FR1

  - R4-1810967	CR on Rx Intermodulation characteristics for CA

  - R4-1809713	CR on TRx RF test metrics for mmWave

  - R4-1809937	Darft CR for FR2 Power Classes in TS38.307

  - Some agreements when R4-1809786 was treated for spherical EIRP

  - R4-1811521	Minute for multiple bands support

  - Some agreements when R4-1809789/ R4-1811206 were treated for beam correspondence

  - R4-1811803	AH minutes for on Beam Correspondence

  - R4-1811523	minutes for On beam correspondence

  - R4-1811804	LS on Beam Correspondence

  - R4-1811805	WF on Beam Correspondence

  - R4-1810863	Draft CR to 38.101-2: Addition of Transmit Modulation Annex

  - R4-1811807	Draft CR to 38.101-2: FR2 UE Transmit Signal Quality update

  - R4-1811026	Draft CR to 38.101-2: FR2 UE CA Transmit Signal Quality update

  - R4-1811519	Draft CR to 38.101-2: On FR2 MPR for single CC PC1 and PC3

  - R4-1811489	Draft CR to 38.101-2: FR2 Power Control

  - Some agreements when R4-1811808 was treated for FR2 UL MIMO

  - R4-1811104	Finalization of SEM requirements in FR2

  - Some agreements when R4-1810979 was treated for FR2 SEM

  - R4-1810805	Draft CR to TS 38.101-2: Spurious emissions

  - Some agreements when R4-11102 was treated for EESS protection

  - R4-1811499	Implementation of additional requirement to protect passive EESS in 23.6-24GHz

  - R4-1811322	Draft CR to 38.101-2: REFSENS of power class 1

  - Some agreement when R4-1810065 was treated for spherical coverage for EIS

  - R4-1811522	Minutes for FR2 EIS Spherical Coverage Requirement

  - R4-1811520	Draft CR to 38.101-2: FR2 Max. Input Power

For RMC/OCNG for UE RF requirements

- Following contributions were approved:

  - R4-1811514	Draft CR to TS 38.101-1: Clarification on OCNG

  - R4-1811515	Draft CR to TS 38.101-2: Clarification on OCNG

  - R4-1811455	Draft CR on DL Physical Channel for FR1 RF tests

  - R4-1811456	Draft CR on DL Physical Channel for FR2 RF tests

  - R4-1811516	Draft CR on NR DL FRCs for FR1 UE RF requirements

  - R4-1811517	Draft CR on NR DL FRCs for FR2 UE RF requirements

- Some agreements on modulation order and RMC for maximum input level requirements in chairman report

- Some agreements on modulation order and RMC for maximum output power requirements in chairman report

For BS RF perspective

- The following Draft CRs were approved for TS38.104

  - R4-1809983	TS 38.104 Combined updates from RAN4 #88

  - R4-1811579	Draft CR on corrections for TS38.104

  - R4-1810423	Draft CR to 38.104: Corrections on symbols and abbreviations in section 3

  - R4-1809906	Draft CR for TS38.104: Correction on conducted transmitter characteristics

  - R4-1809892	DraftCR to TS 38.104: fractional bandwidth definition corrections

  - R4-1811583	Draft CR to TS 38.104: wideband operation and fractional bandwidth corrections (9.2.1)

  - R4-1811584	Draft CR to TS 38.104: FR2 EVM requirement (Section 9.6.2.3)

  - R4-1811585	Draft CR to TS 38.104 – Modulation quality-  addition of references to Annex B and C

  - R4-1811586	Draft CR to TS 38.104 Annex B.5.2 – Correction to EVM window length

  - R4-1811587	Draft CR to TS 38.104 Annex C.5.2 – Correction to EVM window length

  - R4-1811588	Draft CR to TS 38.104: Update to Annex C.6 Estimation of TX chain amplitude and frequency response parameters

  - R4-1811885	Draft CR on spurious emission requirement in 38.104

  - R4-1810168	Draft CR to TS38.104_ACLR(Section 9.7.3)

  - R4-1811594	Draft CR to TS38.104_UEM(Section 6.6.4 and 9.7.4)

  - R4-1811595	Correction on OBUE mask of NR BS type 2-O

  - R4-1811596	Draft CR to TS 38.104: OTA unwanted emissions correction (9.7.1)

  - R4-1810812	Draft CR to TS 38.104: OTA Tx spurious correction for multi-band RIB (9.7.5.2.1)

  - R4-1811599 Draft CR to 38.104 on Additional OBUE requirement for Band n20 and DTT protection

  - R4-1811601	Draft CR to TS 38.104: Clarifications on receiver narrowband blocking, out-of-band blocking and intermodulation requirements (7.4.2.2, 10.6.3, 10.8.2)

  - R4-1809904	Draft CR for TS38.104: Correction on radiated receiver characteristics.doc

  - R4-1809893	DraftCR to TS 38.104: Change table 10.3.3-1 for FR2 reference sensitivity requirement

  - R4-1810187	Draft CR to 38.104: Corrections on narrow band blocking (section 7.4.2 and 10.5.2)

  - R4-1809907	Draft CR for TS38.104: Interfering signal for In-Channel selectivity

  - R4-1811604	Receiver spurious emission

- The following CRs were agreed for TR38.817-02

  - R4-1811589	CR to TR 38.817-02: Update to OTA Modulation Quality

  - R4-1811600	CR to 38.817-02: OTA operating band unwanted emission (9.7.4)

For BS EMC perspective

- The following Draft CRs or CRs were approved or agreed for TS38.113

  - R4-1811616	CR to TS 38.113

  - R4-1811605	CR to TS 37.113: correction of the exclusion band for BS radiated emission test (8.2.1)

  - R4-1810834	CR to TS 37.113: CISPR32 requirements tables correction

  - R4-1811606	DraftCR to TS 38.113: corrections related to the "signal port" definition (3.1)

  - R4-1811607	DraftCR to TS 38.113: NR operating band reference notes (4.1)

  - R4-1810830	DraftCR to TS 38.113: Narrow band response corrections (4.3)

  - R4-1811608	DraftCR to TS 38.113: Rx exclusion band corrections (4.4.2)

  - R4-1810832	DraftCR to TS 38.113: Editorial corrections

  - conf

  - R4-1811612	Draft CR to TS 38.113 Arrangements for establishing a communication link (subclause 4.2)

  - R4-1811613	Draft CR to TS 38.113 Test Configuration (subclause 4.5)

- The following LS was approved

  - R4-1811881	LS on EMC Immunity test methods and levels for FR2

For UE RRM perspective

- Following ad hoc minutes were agreed:

  - Ad hoc minutes for NR measurement gap and measurement capability

    - With following agreement in chairman’s note

      - Agreement: FFS measurement gap timing (FFS: based on downlink timing or uplink timing)

  - Ad hoc minutes for NR RRM measurement

  - Ad hoc minutes on signalling characteristics

- Following CRs for TS38.133 were endorsed:

  - R4-1809886	Editor CR on TS38.133 after RAN4#AH1807

  - R4-1811368	Conditions for measurements and accuracy requirements for RRC_IDLE in 38.133

  - R4-1811739	Adding references to requirements conditions for RRC_CONNECTED

  - R4-1811369	Draft CR to 38.133 on UE measurement capability requirements

  - R4-1811402	Correcting UE measurement capability with same MO configured by MN and SN on TS38.133

  - R4-1811406	CR on starting point to execute the measurement gap

  - R4-1811855	FR2 measurement procedures with UE RX beamforming

  - R4-1810947	CR on scheduling availability during intra-frequency measurement

  - R4-1811849	CR on intra-frequency measurement without gap definition

  - R4-1811424	CR on TS38.133 for candidate beam detection requirements

  - R4-1811871	CR on TS38.133 for L1-RSRP measurements for beam management

  - R4-1811719	CR on link reconfiguration requirements

  - R4-1811856	CR on TS38.133 for link recovery procedure requirements

  - R4-1810240	CR for scheduling availability on FR2 for Link Recovery Procedures

  - R4-1811701	Measurement Requirements under Paging Occasion Collision with SSB

  - R4-1811858	CR on TS38.133 for cell reselection in idle

  - R4-1810716	Draft CR for FR2 Absolute and Relative Power Accuracy in Random Access

  - R4-1811707	CR on TS38.133 for intra-NR handover

  - R4-1811709	RRC Re-establishment Requirements without Serving Cell Timing

  - R4-1811419	Adding the explanition of deriveSSB-IndexFromCell

  - R4-1811710	CR on TS38.133 for NTA_offset requirements

  - R4-1810238	CR for scheduling availability on FR2 for RLM

  - R4-1810712	Correction on CSI-RS based RLM

  - R4-1811681	CR on remaining RLM requirements

  - R4-1810660	editorial CR on 38.133 for Interruptions

  - R4-1811682	CR on TS38.133 for interruption in EN-DC

  - R4-1811697	CR on Scell activation requirements in FR2

  - R4-1811699	CR on updating requirement for BWP switching delay in TS38.133

  - R4-1811700	CR on TS38.133 for interruption due to BWP switching

  - R4-1811002	Inter-RAT E-UTRA RSTD requirements in RRC_CONNECTED for SA NR

  - R4-1811003	Inter-RAT E-UTRA E-CID requirements in RRC_CONNECTED for SA NR

  - R4-1811004	Inter-RAT E-UTRA requirements in RRC_CONNECTED for SA NR

  - R4-1811859	SFN acquisition for inter-RAT RSTD measurements

- Following CRs for TS36.133 were agreed:

  - R4-1809962	CR to TS36.133 for editorial correction of NR NSA measurement capability

  - R4-1811403	Correcting UE measurement capability with same MO configured by MN and SN on TS36.133

  - R4-1810018	Introduction on Gap sharing for EN-DC in TS36.133

  - R4-1810606	CR 36.133 Correction of EN-DC SFTD core requirements

  - R4-1811335	CR 36.133 Clarification of inter-RAT SFTD core requirements

  - R4-1811857	CR on TS36.133 for inter-RAT NR measurements in idle

  - R4-1811708	CR on TS36.133 for handover from E-UTRAN to NR

  - R4-1809741	Interuption requirements for EN-DC in 36.133

  - R4-1811698	CR on NR PScell addition

- Following WFs were agreed:

  - R4-1811738	Way forward on the possible solution of SS-SINR underestimation issue

  - R4-1811869	Way forward on UE behaviour before or after measurement gap

  - R4-1811740	Way forward on applicability for gap pattern

  - R4-1811854	Way forward on gap sharing for measurement prioritization in different scenarios

  - R4-1811418	Way forward on Rx beam selection for RRM measurements

  - R4-1811688	Way forward on dual SMTC periodicity

  - R4-1811400	Way forward on SFTD measurement requirements

  - R4-1811683	Way forward on interruptions for UL carrier addition/release via RRC

  - R4-1811344	Way forward on RRM requirements for NE-DC

  - R4-1811346	Way forward on NR-NR DC RRM

- Following documents were agreed:

  - R4-1809935	Clarification on Sync/Async EN-DC scenarios

- Following LSs were agreed:

  - R4-1811851	Reply LS on RAN2 progress on ANR

  - R4-1811404	Reply LS on gap-assisted serving cell measurement

  - R4-1811405	Reply LS on UE capability of measurement gap for inter-RAT NR measurement

  - R4-1811867	LS on Initial Active BWP for Pattern 2 and Pattern 3

  - R4-1811714	LS on SFTD scenarios for late drop

- Followings were agreed in chairman’s note.

  - Regarding measurement procedure

    - For vehicle mounted/power class 2 and handheld/power class 3, [24] samples are assumed (either 3 samples x 8 beams or 5 samples x 4 beams) for measurement period and PSS/SSS sync.

    - For the case with FR1-FR2 NR-NR DC case, the same relaxing factor requirement can be defined as FR1-FR2 CA case.

  - Side condition for evaluation of L1-RSRP measurement accuracy

    - SNR = -3dB ~0dB

  - P_sharing_factor for CSI-RS based RLM

    - P_sharing_factor = 3

For other issues:

- For RAN4-RAN5 pending issues, the following LSs were approved (R4-1811529 was email approval)

  - R4-1809983	TS 38.104 Combined updates from RAN4 #88

  - R4-1811529	Response LS on RAN4-RAN5 5G-NR RF pending issue on the progress in RAN4 #88

- For UE feature list for Rel.15 NR WI, the following WF and LS were approved (LS was email approval)

  - R4-1811908	WF on UE feature list

  - R4-1811531	LS on UE feature list for NR

- For RAT independent positioning, it was agreed that Rel-15 NR WID shall be updated by capturing the impact specification, e.g., 37.171 to include the performance requirements for RAT-independent positioning.

RAN4 #88 (Aug.), Performance part

For UE RRM perspective

- Following ad hoc minutes were agreed:

  - Ad hoc minutes for RRM test cases

- Following CRs for TS38.133 were endorsed:

  - R4-1811000	Inter-RAT E-UTRA RS-SINR accuracy requirements in RRC_CONNECTED for SA NR

  - R4-1811001	Corrections in inter-RAT E-UTRA measurements accuracy requirements

  - R4-1811347	CR on TS38.133 for SS-SINR measurement accuracy requirements

  - R4-1809753	Pcmax,f,c mapping in 38,.133

  - R4-1810502	[draft] Correction CR on RSRP reported value

  - R4-1810984	Remaining issues for frequency bands grouping

  - R4-1811360	Specification structure of 38.133 for RRM performance part

  - R4-1811861	CR on TS38.133 for PDSCH and CORESET Reference Measurement Channel

  - R4-1811862	SSB configurations for RRM tests

  - R4-1811863	OCNG Patterns for RRM Tests

- Following CRs for TS36.133 were agreed:

  - R4-1811860	CR to 36.133 on introduction of SFTD measurement accuracy requirements

- Following documents were agreed:

  - R4-1811359	Intra-frequency test cases list

- Following simulation assumption was agreed:

  - R4-1811426	Simulation assumption for evaluation of L1-RSRP measurement accuracy

- Followings were agreed in chairman’s note.

  - Regarding CORESET configurations

    - All the common search spaces (paging, SI, RAR, etc.) are configured with the RMSI CORESET.

For UE demodulation performance perspective

- Ad-hoc minutes for UE demodulation was approved

  - R4-1811392	Ad hoc meeting minutes for NR UE demodulation and CSI requirements

- Updated skeleton for TS38.101-4 was approved. TP for this specification is email approval (R4-1811685)

  - R4-1811357	Updated skeleton for TS38.101-4

- Following WFs including simulation assumption were approved:

  - R4-1811684	Way forward for TS38.101-4 specfication draft plan

  - R4-1811394	Way forward on NR UE PDSCH demodulation performance requirements

  - R4-1811723	Simulation assumptions for NR UE PDSCH

  - R4-1811724	Way forward on NR PDCCH demodulation requirements

  - R4-1811693	Way forward on NR CSI requirements

  - R4-1811725	Way forward on channel model for NR performance requirements

- Some agreements for PBCH requirements in chairman report

For BS conformance perspective

- The following TPs were approved for TS 38.141-1

  - R4-1811901	TS38.141-1 v0.5.0

  - R4-1811617	Correction on general clause for 38.141-1

  - R4-1811622	TP to TS 38.141-1 Test configuration(Sections 4.7)

  - R4-1811843	TP for TR38.141-1: RF channel for BS conducted conformance test

  - R4-1811625	TP to TS 38.141-1: NR Test Models

  - R4-1810813	TP to TS 38.141-1: Operating bands and channel arrangement (5)

  - R4-1810825	TP to TS 38.141-1: cleanup

  - R4-1811627	TBDs on acceptable uncertainty of Test System (4.1.2)

  - R4-1810575	Draft TS 38.141-1 v0.4.0

  - R4-1811628	TP to TS 38.141-1:Annex

  - R4-1811630	TP to TS 38.141-1: Regional requirements (4.4)

  - R4-1811631	TP to TS 38.141-1: Ancillary RF amplifiers (4.5.1.5)

  - R4-1811632	TP to TS 38.141-1: 6.6.4 Operating band unwanted emissions

  - R4-1810814	TP to TS 38.141-1: Requirements for contiguous and non-contiguous spectrum (4.10)

  - R4-1810355	TP to TS 38.141-1: NR BS occupied bandwidth (6.6.2)

  - R4-1809711	TP to TR 38.141-1: NR BS manufacturers declarations for conducted test requirements (4.6)

  - R4-1811764	TP to TS 38.141-1: Remaining issues on conducted declarations (4.6)

  - R4-1811765	TP to TS 38.141-1: Conducted declarations renumbering (4.6)

- The following TPs were approved for TS38.141-2

  - R4-1811902 	TS38.141-2 v0.4.0

  - R4-1811618	Correction on general clause for 38.141-2

  - R4-1811621	TP to TS 38.141-2 Section 4.8.2.1 Test signal used to build Test Configurations

  - R4-1811626	TP to TS 38.141-2: Section 6.1 NR Test Models

  - R4-1811750 	TP to TS 38.141-2 on MU and TT for Rx requirements for FR1 and FR2

  - R4-1811751 	TP to TS 38.141-2 on MU and TT for transmission in-band TRP emission and directional requirements or FR2 and FR1

  - R4-1811752 	TP to TS38.141-2 on MU and TT for extreme EIRP for FR1 and FR2

  - R4-1810818	TP to TS 38.141-2: Operating bands and channel arrangement (5)

  - R4-1811742	TP to TS38.141-2: Regional requirements (4.4)

  - R4-1811743	TP to TS 38.141-2: Remaining issues and corrections for Radiated Tx power (EIRP) (6.2)

  - R4-1811745	TP to TS 38.141-2: Corrections and improvements to the OTA Tx spurious emissions test (6.7.5)

  - R4-1810823	TP to TS 38.141-2: FRC annex (A)

  - R4-1811746	TP to TS 38.141-2: Calibration annex (D)

  - R4-1811886	TP to TS 38.141-2: OTA unwanted emissions correction

  - R4-1811887 	TP to TS 38.141-2 on OTA Tx ON/OFF power requirements

  - R4-1811592	TP to TS38.141-2: OTA operating band unwanted emissions requirements (6.7.4)

  - R4-1810576	Draft TS 38.141-2 v0.3.0

  - R4-1811747	TP to TS 38.141-2: Improvements of co-location requirement description in sub-clause 4.12

  - R4-1811748	TP to TS 38.141-2: NR BS OTA occupied bandwidth (6.7.2)

  - R4-1811749	TP to TS 38.141-2: Adding requirement text for OTA co-location spurious emission in subclause 6.7.5 and Annex E1.3

  - R4-1811754	TP to TS 38.141-2: Improvement of requirement text for OTA TX IMD in subclause 6.8 and Annex E.1.5

  - R4-1811848	TP to TS 38.141-2: Adding requirement text for OTA out-of-band blocking in subclause 7.6 and Annex E2.4.1, E2.4.4

  - R4-1811879	TP to TS 38.141-2 – Overview of radiated Tx and Rx requirements (4.13)

  - R4-1811760	TP to TS 38.141-2: test tolerance table (Annex C)

  - R4-1810822	TP to TS 38.141-2: initial conditions for FR2 Rx spur test (7.7)

  - R4-1811766	TP to TS 38.141-2: wideband operation corrections and FBW declarations (4.6)

  - R4-1811767	TP to TS 38.141-2: OTA declarations cleanup (4.6)

- The following Draft CR or CR were endorsed or agreed for TR38.817-02

  - R4-1811758	Draft CR to TR 37.812-02: Finalizing the measurement step size for BS type 2-O out-of-band

  - R4-1810826	CR to TR 38.817-02: cleanup of the FR2 spurious emission requirements

- Common to FR1 and FR2 related:

  - R4-1811619 WF on test configurations for MSR

  - Some agreements on test configuration in Chairman report when R4-1811044 was treated.

    - Test singal for FR2:

      - To use the 100MHz BW with smallest SCS as FRs test signal as default TC. If BS decide to test 50MHz instead of 100MHz in certain region, BS is allowed to go against test using 50MHz BW. If BS does not support either 100MHZ or 50MHz, smallest supported BW will be selected.

    - For OBUE test,

      - lowest CBW and smallest SCS + widest CBW and highest SCS

    - For single carrier test

      - To use the smallest supported BW and smallest supported SCS. For OBUE, lowest CBW and smallest SCS + widest CBW and highest SCS

    - For CA OBW

      - Both narrowest carriers and widest carries with smallest supported SCS for each CC

  - Some agreements on RF channel applicability for conformance testing in Chairman report when R4-1810577 and R4-1810178 were treated.

    - Applicability table

    - Below addtional note can be considered for Tx IMD, in-band blocking and Rx IMD

    - (B,T are needed in case of interference signal is out of operating band)

    - For OTA, RF channel as conductive test can be used as starting point.

    - FFS on introduction of fractional BW

  - Some agreements on NR test model in Chairman report when R4-1810162 were treated.

    - For TDD configuration

      - TDD configuration 2 special subframe 7 for NR for FR1 and FR2

      - TDD configuration 1 special subframe 7 for MSR in FR1

      - 2 frames for TDD for conformance testing

    - For power boosting

      - For FR1

        - For ACLR and unwanted emission, EVM for FR1:

        - Power boosting with scalable test model design.

        - For power boosting/deboosting, [xth] PRB will be boosted/deboosted

        - Detailed test model is FFS

      - For FR2:

        - No boosting

    - For Mixed numerologies

      - No mixed numerolgoies

    - For PFCCH layout

      - Option 1: 1 symbol

      - Option 2: 2 symbols

      - FFS on CCE configuration.

    - For Others

      - FFS on if SSB is needed for test model

  - Some agreements on name of systematic error for TRP in Chairman report when R4-1810162 was treated.

    - Name is summation error

- Transmitter characteristics related

  - R4-1811772 WF on MU and TT for transmission in-band TRP emission and directional requirements for FR2

  - R4-1811636 WF on MU and TT for extreme EIRP for FR2

  - R4-1811889 WF on MU and TT for Tx/Rx TRP supurious emission for FR2

  - Some agreements on measurement step size for occupied bandwidth requirement in Chairman report when 1810936 was treated.

    - Measurement step size will be 100kHz for FR1 and 200KHz for FR2

  - Some agreements on measurement uncertainty for FR1 and FR2 requirements in Chairman report when R4-1810523 was treated.

    - For FR1

      - MU for NR conductive and radiated directional requirements should be the same as MU for LTE directional requirements.

      - MU for conductive and radiated requirements in the 4.2-6GHz range should be the same as the corresponding MU for the 3-4.2GHz range.

    - For FR2

      - Confirm EVM and TAE Mus

  - Some agreements on TDD OFF power and transient period requirements for FR2 in Chairman report when R4-1809709 was treated.

    - Adapt the EIRP for transient period testing metric for conformance testing.

    - FFS on OFF period EIRP power level and testing direction.

  - R4-1811759 WF on transient time test in FR2

  - R4-1811152 Additional OBUE requirement for Band n20 and DTT protection

- Receiver characteristics related

  - R4-1811846 WF on MU and TT for Rx requirements for FR2

  - Some agreements on the step size of out-of-band blocking requirement for FR2 in Chairman report when R4-1810523 was treated.

  - The step size is increasing with the BW but with cap for larger BW. The value of cap will be further discussed in this week, e.g., option 2 or option 3

- The following LSs were approved

  - R4-1811591	Draft LS on Field measurement of TRP regulatory limits and Category B Spurious emission

  - R4-1811884 	Draft response LS on Definition of and test methods for OTA unwanted emissions of IMT radio equipment

For BS demodulation performance perspective

- General aspects related

  - R4-1811393	Ad hoc minutes for BS demodulation

  - R4-1811729	Specification drafting plan for NR BS demodulation performance requirements

  - R4-1811726	Way forward on genera part of NR BS demodulation performance

- PUSCH demodulation related

  - R4-1811694	WF on NR PUSCH demodulation requirements

  - Some agreements on PUSCH performance test setups in Chairman report.

- PUCCH demodulation related

  - R4-1811727	Way forward on NR PUCCH demodulation performance

  - Some agreements on PUCCH performance test setups in Chairman report.

- PRACH demodulation related

  - R4-1811728	Way forward on NR PRACH demodulation performance

  - Some agreements on PRACH performance test setups in Chairman report.

2.4.2	Remaining Open issues

Core part

TS38.101-1

- UL RMC for MOP, ON/OFF Mask

- DL RMC for REFSENS

- 6.3.3.4	PRACH time mask

- 6.3.3.5	PUCCH time mask

- 6.4.2.1	EVM	F.5 (Window length)

- NS value update to align with RAN2

  - Draft CR had been approved. Asking RAN2 to check.

- Annex C

- PI/2 BPSK and relevant requirements

TS38.101-2

- UL RMC for MOP, ON/OFF Mask

- 6.2.1 UE MOP for PC1/PC2/PC3/PC4

  - For PC3, spherical coverage requirements for UEs which support multiple FR2 bands

- 6.2XX    MPR for PC2, 4 + CA

- 6.x.x       beam correspondence

- 6.2XX	Configured transmitted power inc CA and ULMIMO

- 6.3.3	General ON/OFF, PRACH and PUCCH time mask

- 6.3XX	Absolute/Relative/Aggregate power tolerance for CA

  - Including RSRP estimation error and duration of related measurements

- 6.4.2      Transmit modulation quality for CA for 64QAM

- 7.3	How to ensure spherical coverage for EIS

- 7.4A          Max input level for CA

- 7.3AX	EIS for CA (NC)

- PCG

TS38.101-3

- 6.2B.1	UE maximum output power for EN-DC

  - How to signal the power class for the EN-DC/NR CA band combination including FR1/FR2

- 6.2B.2.4	MPR and EN-DC (Inter FR2)

- 6.2B.2.5	MPR and EN-DC (Inter FR1 and FR2)

- 6.2B.4.1	PCMAX (Intra C, NC, Inter FR1 and FR2)

- 7.X          Receiver requirements for EN-DC

TS38.133

- 4. RRC_IDLE state mobility (cell reselection measurements for FR2)

- 6. RRC_CONNECTED state mobility (random access requirements for CA)

- 7. Timing (MTTD and MRTD for inter-band NR CA between FR1 and FR2)

- 8. Signalling characteristics (CSI-RS based RLM evaluation period, interruption during the measurement on deactivated SCell and UL carrier addition-release, SCell activation and deactivation delay for FR2, Link Recovery Procedures, BWP switching requirement, L1-RSRP computation for reporting)

- 9. RRM measurement (gap sharing, gap starting point, UE behavior before or after measurement gap, carrier specific scaling factor, intra-frequency requirements including SCell SMTC partial overlapping scenarios and de-activated SCells, inter-frequency measurement, Inter-RAT measurements including E-UTRAN and RSTD measurement)

TS36.133

- 8. UE Measurements Procedures in RRC_CONNECTED State (inter-RAT NR measurements, measurements for E-UTRA – NR Dual Connectivity)

Performance part

- Specify the following requirements

  - Base station performance requirements

  - UE performance requirements

  - Radio Resource Management performance requirements

  - Base station conformance testing (conducted and/or radiated for Range 1, radiated only for Range 2)

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.5.4	Estimated Level of Completion

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT. Based on the joint RAN-SA#80 session the items relevant for this section are shown in http://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGS_80/Docs/SP-180561.zip and summarized below:

| Work Area | SA WIDs | Rapporteurs | RAN WIDs | Rapporteurs |
| --- | --- | --- | --- | --- |
| URLLC for 5G | FS_5G_URLLC FS_Vertical_LAN cyberCAV | SA2: Hui.ni@huawei.com SA2: Devaki.chandramouli@nokia.com SA1: joachim.walewski@siemens.com | FS_NR_L1enh_URLLC FS_NR_unlic FS_NR_IIOT | RAN1: chengyan.cheng@huawei.com RAN1: jingsun@qti.qualcomm.com RAN2: dawid.koziol@nokia.com |
| V2X for 5G | FS_eV2XARC | SA2: laeyoung.kim@lge.com SA1: sungduck.chun@lge.com | FS_NR_V2X | RAN1: Hanbyul.seo@lge.com Matthew.webb@huawei.com |
| Positioning | FS_eLCS 5G_HYPOS | SA2: aiming@catt.cn SA1: lionel.ries@esa.int | FS_NR_POS | RAN1:alexey.khoryaev@INTEL.COM asbjorn.grovlen@ERICSSON.COM |
| UE Capabilities | FS_RACS | SA2: harisz@qti.qualcomm.com | FS_RACS_RAN | RAN2: alex.hsu@mediatek.com |
| 5G Satellite Aspects | FS_5GSAT_ARCH 5GSAT | SA2: cyril.michel@thalesaleniaspace.com SA1: cyril.michel@thalesaleniaspace.com | FS_NR_NTN_solutions | RAN3: nicolas.chuberre@thalesaleniaspace.com |

RAN and SA rapporteurs are requested to fill in these clauses jointly.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN1

- “RAN1 Chairman’s Notes,” RAN1 chair, 3GPP TSG RAN WG1 Meeting 94, August 2018.

RAN2

[R2-1] R2-1811002, “RAN2#NR_AH-1807 Meeting Report,” ETSI MCC.

[R2-2] RAN2-103-Gothenburg-Chair-Notes-2018-08-24-eom.docx

RAN3

[R3-1] RAN3_NR_AHG_1807_agenda_with_Tdocs_20180706_EOM

[R3-2] RAN3_101_agenda_with_Tdocs20180824_EOM

RAN4

[R4-1] R4-1809602, RAN4-AH-1807 Meeting report, Aug. 2018

[R4-1] R4-180xxxx, draft RAN4 #88 Meeting report

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template