3GPP TSG RAN meeting #81										RP-181760

Gold Coast, Australia, September 10-13, 2018

## Status Report to TSG

Agenda item:			9.3.12

| WI / SI Name | Study on NR Industrial Internet of Things (IoT) |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| included in this status report | Core part: | No | Perf. part: | No |  | Testing part: | No |
| Acronym | FS_NR_IIOT |  |  |  |  |  |  |
| Unique ID | 800098 |  |  |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-181479 |  |  |  |  |  |  |
| Target Completion Date | 03/2019 |  |  |  | Performance part: - |  |  |
| Is the WI/SI complete? | No |  |  |  | Performance Part: - |  |  |

Source:

| Leading WG |  | RAN2 |
| --- | --- | --- |
| Rapporteur | Name | Dawid KOZIOL |
|  | Company | Nokia |
|  | Email | dawid.koziol@nokia.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

More RAN2 time is needed to address the proposed objectives. RAN1 TUs are added to account for their work on some of the objectives.

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

L2/L3 enhancements

- Data duplication enhancements, including:

  - Higher layer multi-connectivity

- UL/DL intra-UE priorization/multiplexing (higher layer aspects)

Time Sensitive Networking with the following study areas:

- Accurate reference timing: Delivery & related process (Proposals include: SIB delivery or RRC delivery to UEs, Multiple Transmission points, …)

- Scheduling enhancements / traffic patterns / QoS for wireless Ethernet, Enhancements to support of cyclic traffic

- Ethernet header compression (with defining new ROHC Profile)

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

Time Sensitive Networking with the following study areas:

- Accurate reference timing: Delivery & related process (Proposals include: SIB delivery or RRC delivery to UEs, Multiple Transmission points, …)

- Scheduling enhancements / traffic patterns / QoS for wireless Ethernet, Enhancements to support of cyclic traffic

- Ethernet header compression (with defining new ROHC Profile)

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

#### 2.5.4	Estimated Level of Completion

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT. Based on the joint RAN-SA#80 session the items relevant for this section are shown in http://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGS_80/Docs/SP-180561.zip and summarized below:

| Work Area | SA WIDs | Rapporteurs | RAN WIDs | Rapporteurs |
| --- | --- | --- | --- | --- |
| URLLC for 5G | FS_5G_URLLC FS_Vertical_LAN cyberCAV | SA2: Hui.ni@huawei.com SA2: Devaki.chandramouli@nokia.com SA1: joachim.walewski@siemens.com | FS_NR_L1enh_URLLC FS_NR_unlic FS_NR_IIOT | RAN1: chengyan.cheng@huawei.com RAN1: jingsun@qti.qualcomm.com RAN2: dawid.koziol@nokia.com |
| V2X for 5G | FS_eV2XARC | SA2: laeyoung.kim@lge.com SA1: sungduck.chun@lge.com | FS_NR_V2X | RAN1: Hanbyul.seo@lge.com Matthew.webb@huawei.com |
| Positioning | FS_eLCS 5G_HYPOS | SA2: aiming@catt.cn SA1: lionel.ries@esa.int | FS_NR_POS | RAN1:alexey.khoryaev@INTEL.COM asbjorn.grovlen@ERICSSON.COM |
| UE Capabilities | FS_RACS | SA2: harisz@qti.qualcomm.com | FS_RACS_RAN | RAN2: alex.hsu@mediatek.com |
| 5G Satellite Aspects | FS_5GSAT_ARCH 5GSAT | SA2: cyril.michel@thalesaleniaspace.com SA1: cyril.michel@thalesaleniaspace.com | FS_NR_NTN_solutions | RAN3: nicolas.chuberre@thalesaleniaspace.com |

RAN and SA rapporteurs are requested to fill in these clauses jointly.

## 3.1	SA2

#### 3.1.1	Agreements with cross-TSG impacts

Agreed a Key issue to introduce enablers to support Time Sensitive Networking in 5G System. Assumed definitions are as follows:

IEEE Time Sensitive Networking (TSN): A set of standards to define mechanisms for the time-sensitive (i.e. deterministic) transmission of data over Ethernet networks under development by the Time-Sensitive Networking task group of the IEEE 802.1 working group.

Time Sensitive Communication (TSC): A communication service that supports deterministic communication and/or isochronous communication with high reliability and availability. It is about providing packet transport with bounds on latency, loss, packet delay variation (jitter), and reliability, where end systems and relay/transmit nodes can be strictly synchronized.

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

- Architecture approach to be adopted for integrating 5G System within TSN network has major dependency on the feasibility of NG-RAN to support performance and KPI requirements (e.g. tentative requirements in TR 22.804 clause 8.1). Thus, SA2 has initiated an LS towards RAN1/2/3 to check on this.

- The adopted architecture will serve as the baseline to specify necessary enhancements to 5G QoS framework and other protocol enhancements to meet the reliability, latency and time synchronization requirements.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

SA2

[1]	3GPP TR 23.734 Study on 5GS Enhanced support of Vertical and LAN Services. (TR for FS_Vertical_LAN)

[2]	S2-189051, LS on TSN integration in the 5G System, source: SA2

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template