3GPP TSG RAN meeting #81										      RP-181856

Gold Coast, Australia, September 10-13, 2018

## Status Report to TSG

Agenda item:			9.5.1

| WI / SI Name | SA NR SUL, NSA NR SUL, NSA NR SUL with UL sharing from the UE perspective (ULSUP) |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| included in this status report | Core part: | Yes | Perf. part: | Yes |  | Testing part: | No |
| Acronym | NR_SUL_combos_R16 |  |  |  |  |  |  |
| Unique ID | 800072 |  |  |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-180967 |  |  |  |  |  |  |
| Target Completion Date | Core part: 12/2019 |  |  |  | Performance part: 12/2019 |  |  |
| Is the WI/SI complete? | Core part: No |  |  |  | Performance Part: No |  |  |

Source:

| Leading WG |  | R4 |
| --- | --- | --- |
| Rapporteur | Name | LIU Ye |
|  | Company | Huawei |
|  | Email | leo.liuye@huawei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

Table 2.4.1-1: Individual configuration names, proponents and supporting companies for SA NR SUL

| SA SUL configuration | REL-indep. from | contact name, company | contact email | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no | open issues/comments |
| --- | --- | --- | --- | --- | --- | --- | --- |
| SUL_n79A-n84A | Rel-15 | Xiao Shao KDDI | ko-shou@kddi.com | None | no | no | All open |
| SUL_n75A-n81A | Rel-15 | Liu, Liehai, Huawei | liuliehai@huawei.com | None | no | no | All open |
| SUL_n76A-n81A | Rel-15 | Liu, Liehai, Huawei | liuliehai@huawei.com | None | no | no | All open |
| SUL_n75A-n82A | Rel-15 | Liu, Liehai, Huawei | liuliehai@huawei.com | None | no | no | All open |
| SUL_n76A-n82A | Rel-15 | Liu, Liehai, Huawei | liuliehai@huawei.com | None | no | no | All open |
| SUL_n41A-n80A | Rel-15 | Wu Qian, Huawei | sissi.wuqian@huawei.com | None | no | no | All open |
| SUL_n41A-n81A | Rel-15 | Wu Qian, Huawei | sissi.wuqian@huawei.com | None | no | no | All open |

Table 2.4.2-2: Individual configuration names, proponents and supporting companies for NSA NR SUL

| NSA SUL configuration | REL-indep. from | contact name, company | contact email | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no | open issues/comments |
| --- | --- | --- | --- | --- | --- | --- | --- |

Table 2.4.2-3: Individual configuration names, proponents and supporting companies for NSA NR SUL with UL sharing from UE perspective (ULSUP)

| NSA SUL (ULSUP) configuration | REL-indep. from | contact name, company | contact email | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no | open issues/comments |
| --- | --- | --- | --- | --- | --- | --- | --- |
| DC_8-SUL_n75A-n81A | Rel-15 | Liu, Liehai, Huawei | liuliehai@huawei.com | None | no | no | All open |
| DC_8-SUL_n76A-n81A | Rel-15 | Liu, Liehai, Huawei | liuliehai@huawei.com | None | no | no | All open |
| DC_20-SUL_n75A-n82A | Rel-15 | Liu, Liehai, Huawei | liuliehai@huawei.com | None | no | no | All open |
| DC_20-SUL_n76A-n82A | Rel-15 | Liu, Liehai, Huawei | liuliehai@huawei.com | None | no | no | All open |
| DC_1-SUL_n79A-n84A | Rel-15 | Xiao Shao KDDI | ko-shou@kddi.com | None | no | no | All open |
| DC_3A-SUL_n41A-n80A | Rel-15 | Wu Qian, Huawei | sissi.wuqian@huawei.com | None | no | no | All open |
| DC_3C-SUL_n41A-n81A | Rel-15 | Wu Qian, Huawei | sissi.wuqian@huawei.com | None | no | no | All open |
| DC_8A-SUL_n41A-n81A | Rel-15 | Wu Qian, Huawei | sissi.wuqian@huawei.com | None | no | no | All open |

#### 2.4.2	Remaining Open issues

RAN4 discussed how to define the SDL and SUL pairing [1], e.g. n75 and n81, based on allocated task by RAN. However, some companies regarded that SDL and SUL pairing should be only allowed combined with other FDD/TDD carrier as anchor carrier. So this issue should be clarified on RAN level before RAN4 study on how to define the SDL and SUL pairing as well as specific requirements for these band combinations.

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

#### 2.5.4	Estimated Level of Completion

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT. Based on the joint RAN-SA#80 session the items relevant for this section are shown in http://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGS_80/Docs/SP-180561.zip and summarized below:

| Work Area | SA WIDs | Rapporteurs | RAN WIDs | Rapporteurs |
| --- | --- | --- | --- | --- |

RAN and SA rapporteurs are requested to fill in these clauses jointly.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4#88

[1]	R4-1810448, Discussion on SUL and SDL band pairing, Huawei, HiSilicon

[2]	R4-1809929, Skeleton of SUL TR 37.716-00-00, Huawei, HiSilicon

[3]	R4-1810440, Revised WID on Band combinations for SA NR Supplementary uplink (SUL), NSA NR SUL, NSA NR SUL with UL sharing from the UE perspective (ULSUP), Huawei, HiSilicon

[4]	R4-1810441, TP for TR 37.716-00-00: update scope of SUL combinations, Huawei, HiSilicon

[5]	R4-1810442, TP for TR 37.716-00-00: Specific requirements for new SUL band combinations, Huawei, HiSilicon

[6]	Chairman notes RAN4 #88

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template