## Slide 1
Update of RAN2 TU allocation for Rel-16
3GPP TSG RAN#81 Gold Coast, Australia, Sept 2018
RAN2 Chair: Richard Burbidge (Intel)

## Slide 2: Changes compared to RAN#80 approved time budget (RP-181486)
CA/DC enhancements WI - time at RAN2#105 and RAN2#105bis reduced from 3 TUs to 2 TUs.
  Justification: NR-DC removed from the scope of the WI at the very end of RAN#80 but only reflected in the time budget up to the end of Q1 19.
Rel-15 NR corrections increased by 1TU at RAN2#105bis
  Justification: Addition of NR-DC to the late drop will increase the expected level of corrections.
I-IoT SI - 0.5 TU added to RAN2#103bis
  This time is solely for the discussion and response to incoming LS S2-189051 from SA2 to avoid causing any delay to the work of other WGs. (May require less than 0.5 TU).

## Slide 3: RAN2 capacity for Rel-16 - NR

## Slide 4: RAN2 capacity for Rel-16 - LTE+NR