## Slide 1
3GPP TSG RAN #81 RP-182045
Gold Coast, AU, 10 – 13 Sep, 2018
RAN4 Chairman
RAN4 time budget status including also WIs/SIs led by other WGs

## Slide 2: TU budget in Rel-16
 | Mon |  |  | Tue |  |  | Wed |  |  | Thu |  |  | Fri |  | 
9:00 -11:00 | Reserved for opening meeting, LS in and common issues for LTE and NR (1TU) |  |  | NR RF (4TUs) | LTE basket(1TU) | NR RD (4TUs) | LTE RF (1 TUs) | NR RF (4TUs) | NR RD (4TUs) | NR RF (4TUs) | LTE RF (1TUs) | LTE RD (2 TUs) | Return to (3TUs) | Return to (3TUs) | Return to (3TUs)
 |  |  |  |  | NR basket (3TU) |  | NR RF (3TUs) |  |  |  |  |  |  |  | 
 |  |  |  |  |  |  |  |  |  |  | NR RF (3TUs) | NR RD (2 TUs) | 16:00 – 17: 00 Common sessions (0.5) |  | 
11:30 – 13:30 | LTE RF (1 TUs) | NR RF (1TUs) | LTE RD (3TUs) |  |  |  |  |  |  |  |  |  |  |  | 
15:00 – 17:00 | NR RF (2 TUs) | LTE RF (2 TUs) |  |  |  |  |  |  |  |  |  |  |  |  | 
17:30 – 19:30 |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Total Capacity: 12 TUs per day except Monday (10TU) and Friday (9.5) = 36 + 10 + 8 = 55 TUs
  1 TU are reserved for common sessions on Monday
  9 TU are reserved for Friday common “return to” for LTE and NR
NR Total (34):
  NR RF: 3 (Mon) + 7 (Tue) + 7 (Wed) + 7 (Thu) = 24 TUs
  NR RD: 4 (Tue) + 4 (Wed) + 2 (Thu) = 10 TUs
LTE Total (11):
  LTE RF: 3 (Mon) + 1(Tue) + 1(Wed) + 1(Thu) = 6 TUs
  LTE RD: 3 (Mon) + 2 (Thu) = 5 TUs

## Slide 3: Rel-16 package RAN4 TU
TUs of each WG for Rel-16 package have been extensively discussed in June plenary except RAN4
Based on rapporteur input, RAN4 TUs for the potential WIs which are not approved yet but included in the Rel-16 package are summarized in the table in the next slides
RAN4 TU plan for these WIs will be considered together with RAN4 led new proposal for Rel-16 in RAN #82

## Slide 4: Rel-16 package RAN4 TU plan
 |  | 2019 Q1 |  | 2019 Q2 |  |  |  | 2019 Q3 |  | 2019 Q4 |  |  |  | 2020 Q1 |  | 2020 Q2 |  |  | 
 |  | RAN4 #90 |  | RAN4 #90bis |  | RAN4 #91 |  | RAN4 #92 |  | RAN4 #92bis |  | RAN4 #93 |  | RAN4 #94 |  | RAN4 #94bis |  | RAN4 #95 | 
 |  | RF | RD | RF | RD | RF | RD | RF | RD | RF | RD | RF | RD | RF | RD | RF | RD | RF | RD
NR_NOMA | ZTE |  |  |  |  |  |  |  |  |  |  |  |  |  | P: 1 |  | P: 1 |  | P: 1
NR_unlic | QC |  |  | C: 0.25 | C: 0.5 | C: 0.25 | C: 1 | C: 0.25 | C: 1.5 | C: 0.25 | C: 1.5 | C: 0.5 | C: 1 | P: 0.25 | P: 1 | P: 0.5 | P: 1.5 | P: 0.5 | P: 1.5
NR_V2X | LG |  |  | C: 0.5 | C: 0.5 | C: 1 | C: 1 | C: 1 | C: 1.5 | C: 1 | C: 1.5 | C: 1 | C: 1.5 |  | P: 1 |  | P: 1.5 |  | P: 1.5
NR-PowerSaving | CATT |  |  | C: 1 | C: 1 | C: 1 | C: 1 | C: 1 | C: 1.5 | C: 1 | C: 1.5 | C: 1 | C: 1.5 | P: 1 | P: 1.5 | P: 1 | P: 1.5 | P: 1 | P: 1.5
NR_POS | Intel |  |  |  |  |  |  |  | C: 0.5 |  | C: 0.5 |  | C: 0.5 |  | P: 0.5 |  | P: 0.5 |  | P: 0.5
NR_eURLLC_L1 | Huawei |  |  | C: 0.25 | C: 0.5 | C: 0.25 | C: 1 | C: 0.25 | C: 1.5 | C: 0.25 | C: 1.5 | C: 0.5 | C: 1 | P: 0.25 | P: 1 | P: 0.5 | P: 1.5 | P: 0.5 | P: 1.5
NR_IAB | QC |  | C:1 | C:0.5 | C:1 | C:1 | C:1 | C: 1 | C:1 | C:1 | C:1 | C:1 | C:1 |  | P: 0.5 |  | P:0.5 |  | P:0.5
NR_IIoT | Nokia |  |  |  |  |  | C: 1 | C: 0.25 | C: 1 | C: 0.25 | C: 1 | C: 0.25 | C: 1 | P: 0.25 | P: 0.5 | P: 0.25 | P: 1 |  | P: 0.5
LTE_TERR_BCAST | QC |  |  |  |  |  |  |  |  | C: 0.5 |  | C: 0.5 | P: 0.5 |  | P: 0.5 |  | P: 1 |  | P: 1
RACS_RAN | MTK |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Total - NR |  |  | 1 | 2.5 | 3.5 | 3.5 | 6 | 3.75 | 8.5 | 3.75 | 8.5 | 4.25 | 7.5 | 1.75 | 7 | 2.25 | 9 | 2 | 8.5
Total - LTE |  |  |  |  |  |  |  |  |  | 0.5 |  | 0.5 | 0.5 |  | 0.5 |  | 1 |  | 1
C: core part
P: performance part

## Slide 5: TU budget for NR
 | 2018 Q4 |  |  |  | 2019 Q1 |  | 2019 Q2 |  |  |  | 2019 Q3 |  | 2019 Q4 |  |  |  | 2020 Q1 |  | 2020 Q2 |  |  | 
 | RF | RD | RF | RD | RF | RD | RF | RD | RF | RD | RF | RD | RF | RD | RF | RD | RF | RD | RF | RD | RF | RD
Total | 24 | 10 | 24 | 10 | 24 | 10 | 24 | 10 | 24 | 10 | 24 | 10 | 24 | 10 | 24 | 10 | 24 | 10 | 24 | 10 | 24 | 10
Rel-15 NR Maintenance | 12 | 5 | 12 | 5 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-15 NR Performance | 8 | 6 | 8 | 6 | 2 | 2 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Approved items (based on R4-181486)* | 5.5 | 0 | 5 | 0 | 5.25 | 1 | 5.25 | 1.25 | 5.25 | 1.25 | 4 | 1.25 | 4 | 2.25 | 5 | 2.25 | 0 | 1 | 0 | 1 | 0 | 1
Rel-16 package | 0 | 0 | 0 | 0 | 0 | 1 | 2.5 | 3.5 | 3.5 | 6 | 3.75 | 8.5 | 3.75 | 8.5 | 4.25 | 7.5 | 1.75 | 7 | 2.25 | 9 | 2 | 8.5
Available TU | -1.5 | -1 | -1 | -1 | 15.75 | 5 | 15.25 | 4.25 | 15.25 | 2.75 | 16.25 | 0.25 | 16.25 | -0.75 | 14.75 | 0.25 | 22.25 | 2 | 21.75 | 0 | 22 | 0.5
=> No new proposals including both spectrum and non-spectrum shall be approved in RAN #81

## Slide 6: TU budget for LTE
 | 2018 Q4 |  | 2018 Q4 |  | 2019 Q1 |  | 2019 Q2 |  | 2019 Q2 |  | 2019 Q3 |  | 2019 Q4 |  | 2019 Q4 |  | 2020 Q1 |  | 2020 Q2 |  |  | 
 | RF | RD | RF | RD | RF | RD | RF | RD | RF | RD | RF | RD | RF | RD | RF | RD | RF | RD | RF | RD | RF | RD
Total | 6 | 5 | 6 | 5 | 6 | 5 | 6 | 5 | 6 | 5 | 6 | 5 | 6 | 5 | 6 | 5 | 6 | 5 | 6 | 5 | 6 | 5
Maintenance | 1 | 1 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Approved items (based on R4-181486) | 3 | 8.6 | 2.75 | 9.1 | 2 | 2.6 | 2.25 | 2.5 | 2.5 | 3 | 2.5 | 4 | 2 | 4 | 3 | 5 | 1 | 1 | 1 | 1 | 1 | 1
Rel-16 package | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0.5 | 0 | 0.5 | 0.5 | 0 | 0 | 0 | 0 | 0 | 0
Available TUs | 2 | -4.6 | 2.25 | -5.1 | 4 | 2.4 | 3.75 | 2.5 | 3.5 | 2 | 3.5 | 1 | 3.5 | 1 | 2.5 | -0.5 | 5 | 4 | 5 | 4 | 5 | 4
=> No new proposals including both spectrum and non-spectrum shall be approved in RAN #81