## Slide 1
3GPP TSG RAN #82 RP-182192
Sorrento, IT, 10 – 13 Dec, 2018
RAN4 Chairman: Xutao Zhou
RAN4 Vice Chairman: Xizeng Dai
RAN4 Vice Chairman: Hiromasa Umeda
RAN4 Secretary: Kyoungseok Oh
Status Report RAN WG4 to TSG-RAN #82

## Slide 2: Executive Summary
In Q4, RAN4 is fully loaded with 4 parallel sessions arranged
RAN4 NR Rel-16 specifications were agreed to be postponed
  Given the Rel-15 NR maintenance work is ongoing and continue work in Q1 2019 is expected, RAN4 agreed to postpone release of Rel-16 specifications in R4-1816255
  To address the marketing demand of early implementation of Rel-16 NR band or band combinations, draft specifications will be implemented based on endorsed draft CRs every quarter until Rel-16 NR specifications are released
  Rel-16 NR specifications will be created once Rel-15 specifications are stable enough or we see strong market demand but no later than June 2019
To prioritize the Rel-15 NR maintenance work and Rel-15 NR performance in Q4 , contributions for Rel-15 late drop were NOT treated in Q4. Extension of late drop is required.
Rel-15 NR performance part has been progressed well according to work plan agreed in Sep RAN plenary.
  Due to lack of simulation results and also large amount number of CR works, still some requirements and test parameters/configurations are remaining as TBD.
  At least one quarter of additional work including simulation, results alignment is expected to remove these TBDs.
Significant progress achieved for Rel-15 LTE WIs performance part.
  7 WIs performance parts have been completed
  3 WIs performance part request 1 quarter extension

## Slide 3: 2018 Statistics
Meeting | Date | Location | Host | Delegates registered/attendees | Documents requested/uploaded
RAN4 #88bis | 8th – 12th Oct 2018 | Chengdu, CN | CF3 | 321/235 | 2323/2201
RAN4 #89 | 12th– 16th Nov 2018 | Spokane, US | NF3 | 385/279 | 2393/2292
Chart: 
| AH 1801 | #86 | #86bis | #87 | AH 1807 | #88 | #88bis | #89
Delegates | 143 | 232 | 194 | 232 | 107 | 280 | 235 | 279
Chart: 
| AH 1801 | #86 | #86bis | #87 | AH 1807 | #88 | #88bis | #89
Contributions | 1256 | 2085 | 2341 | 2318 | 956 | 2185 | 2201 | 2292

## Slide 4: Status of ongoing WI/SI
WI/SI to be completed
  Rel-15 other WG led WIs (7 for LTE)
    Even further enhanced MTC for LTE – Core and Perf
    Enhancements to LTE operation in unlicensed spectrum – Perf
    Enh. for high capacity stationary wireless link and introduction of 1024 QAM for LTE DL – Perf
    V2X phase 2 based on LTE – Perf
    LTE connectivity to 5G-CN – Perf
    UE requirements for network-based CRS interference mitigation for LTE – Perf
    LTE Advanced inter-band CA Rel-15 for xDL/1UL with x>5 - Perf
  Rel-16 WI/SI (1 for LTE and 2 for NR)
    Study on evaluation for 2 RX exception in Rel-15 vehicle mounted UE for NR
    Study of test methods for New Radio
    E-UTRA 2.4 GHz TDD Band for US
WI/SI to be extended (3 for LTE)
  sTTI - Perf
  Further NB-IoT enhancements – Perf
  Enhancing LTE CA Utilization - Perf

## Slide 5: NR specifications
CR packs including the CR for Rel-15 NR specifications agreed by RAN4
  R4-1816558 in CR pack RP=182362 will be revised by company CR for missing CRs
Three TSs are provided for approval
Big CRs approach will be continually used in Q1 2019
RP‑182359 | RAN4 CRs to NR Access Technology part 1
RP‑182360 | RAN4 CRs to NR Access Technology part 2
RP‑182361 | RAN4 CRs to NR Access Technology part 3
RP‑182362* | RAN4 CRs to NR Access Technology part 4
RP‑182583 | TS 38.141-1 v2.0.0 on NR; Base Station (BS) conformance testing Part 1: Conducted conformance testing; for approval
RP‑182584 | TS 38.141-2 v2.0.0 on NR; Base Station (BS) conformance testing Part 2: Radiated conformance testing; for approval
RP‑182408 | TS 38.101-4 v1.0.0 on NR; User Equipment (UE) radio transmission and reception; Part 4: Performance requirements; for approval

## Slide 6: NR Items – Tasked by RAN
SDL-SUL pairing
  As tasked by RAN #81, RAN4 studied the SDL-SUL pairing UE capability in Q4. LS capturing the agreements was approved in R4-1816779
Intra-band EN-DC configured output power
  As tasked by RAN in RAN #81, RAN4 studied the configured output power for intra-band EN-DC based on RAN WF (RP-182034)
  Due to the technical difficulty as well as different implementation consideration, even consuming quite a large of amount of meeting time as well as e-mail discussion, unfortunately, no consensus was reached
  Two sets of company CRs were submitted which reflect the different views from different companies
  RAN level guideline is preferred for RAN4 to continue the detailed technical discussions in Q1 2019

## Slide 7: NR Items – Feature List
RAN4 discussed the following NR features in Q4 with corresponding decisions
  PA calibration gaps (2-8): feature is removed
  SU-MIMO Interference Mitigation advanced receiver (3-4): optional feature without capability singalling
  7.5kHz UL raster shift (1-12): New bands are added
    Company CR in RAN #82 proposed more bands for this feature
  Short measurement gap (3-3): Feature was modified
RAN4 requirements are supposed to be discussed based on RAN decision on the mandatory/optional for beam correspondence

## Slide 8: NR Items –Rel-16 WI
Band 65 for NR
  One quarter extension to accommodate the RAN4 decision on delaying Rel-16 NR specifications publications

## Slide 9: NR Items –Rel-16 SI
Study on evaluation for 2 RX exception in Rel-15 vehicle mounted UE for NR
  SI was completed.
  TR 38.826 is provided for RAN approval
  Based on the SI conclusion, company CR was proposed to introduce the definition of vehicle UE in 38.101-1
  Company CR to 38.300 was also proposed to introduce SPID value for vehicle UE subscriber

## Slide 10: NR Items –Rel-16 SI
Study of test methods for New Radio
  SI was completed.
  Open issues as captured in SR can be continually discussed in RAN4 Rel-15 maintenance and performance work together
    Antenna gain difference for RRM test methods
    Methods which enable two polarization transmission from TE
    Revised test metrics

## Slide 11: NR Items –Rel-16 SI
NR V2X:
  Response LS to RAN1 on UE RF parameters was discussed by e-mail and offline discussion due to no TU requested in RAN4 in Q4
  LS was approved by e-mail in R4-1816666
  RAN4 will continue study/define the IBE model in NR V2X in RAN4 TU requested in Q1
Suggestions for other Rel-16 SI (including NR and LTE) for future RAN4 work
  If RAN4 works including the potential inter-WG LSs are expected, please plan to request RAN4 TU in advance

## Slide 12: LTE Items –Rel-15 WI perf
sTTI
  1 quarter extension for UE demod and CQI performance requirements.
Further NB-IoT enhancements
  1 quarter extension for collecting more results for NPDSCH FDD requirements
Enhancing LTE CA Utilization
  1 Quarter extension for measurement accuracies for reported idle mode measurements and RRM test cases

## Slide 13: LTE Items –Rel-16 WI
Even further Mobility enhancement in E-UTRAN
  E-mail and offline discussion on response LS to RAN2 was arranged in RAN4 #89 due to lack of requested TU in RAN4
  No consensus and continue discussion in Feb meeting with requested TUs in RAN4 is expected.

## Slide 14: Rel-16 Basket WI Status
Rel-16 NR Basket WI Status Report
Above revised WIDs have been endorsed by RAN4
WI Title | Status Report | Revised WID
NR intra-band CA | RP-182253 | RP-182256
EN-DC for 2 bands DL with 2 bands UL (1 LTE band + 1 NR band) | RP-182568 | RP-182567
EN-DC for 3 bands DL with 2 bands UL (2 LTE bands + 1 NR band) | RP-182556 | RP-182557
EN-DC for 4 bands DL with 2 bands UL (3 LTE bands + 1 NR band) | RP-182254 | RP-182257
EN-DC for 5 bands DL with 2 bands UL (4 LTE bands + 1 NR band) | RP-182535 | RP-182534
EN-DC for 6 bands DL with 2 bands UL (5 LTE bands + 1 NR band) | RP-182503 | N/A
Inter-band CA/DC for 2 bands DL with up to 2 bands UL | RP-182499 | RP-182501
EN-DC of LTE inter-band CA for up to 4 bands DL with 1 band UL + NR inter-band CA for 1 band DL with 1 band UL | RP-182304 | RP-182302
SA SUL, NSA SUL, NSA SUL with ULSUP | RP-182558 | RP-182559

## Slide 15: Rel-16 Basket WI Status
Rel-16 LTE Basket WI Status Report
CR pack for LTE basket in RP-182375
Above revised WIDs have been endorsed by RAN4
WI Title | Status Report | Revised WID
LTE intra-band CA | RP-182252 | RP-182255
LTE inter-band CA for 2 bands DL with 1 band UL | RP-182344 | RP-182345
LTE inter-band CA for 3 bands DL with 1 band UL | RP-182552 | RP-182553
LTE inter-band CA for x bands DL (x=4, 5) with 1 band UL | RP-182331 | RP-182330
LTE inter-band CA for 2 bands DL with 2 band UL | RP-182554 | RP-182555
LTE inter-band Carrier Aggregation for x bands DL with 2 bands UL | RP-182303 | RP-182301
Additional LTE bands for UE category M1 and/or NB1 | RP-181826 | RP-181824
Additional LTE bands for UE category M2 and/or NB2 | RP-181827 | RP-181825

## Slide 16: new WI/SI proposals
  Spectrum proposal for NR (11)
  WI: Introduction of n18 (KDDI)
  WI: Introduction of NR band n48 (US cellular)
  WI : Addition of 30MHz channel bandwidth for NR band n41 (KDDI)
  WI: LTE/NR spectrum sharing in Band 41/n41 (KDDI)
  WI: Introduction new bandwidth for NR band n7 (BT)
  WI: Introduction new bandwidth for NR band n41 (KDDI)
  WI : Addition of new channel bandwidth for NR band n50 (Huawei)
  WI: Generic requirements for NR FR1 intra-band contiguous CA (China Telecom)
  WI: Power Class 2 UE for EN-D (CMCC, China Unicom)
  WI: Supplemental uplink usage of FR2 spectrum (SA and NSA) (Apple)
  SI: 6 – 24 GHz frequency range (DISH)
  Non-spectrum proposal for NR (5)
  WI: Add support of NR DL 256QAM for FR2 (China Telecom)
  WI: NR performance requirement enhancement (China Telecom)
  WI: NR measurement gap enhancement (Intel)
  WI: NR support for high speed train scenario (CMCC)
  SI: Study on NR and NB-IoT/eMTC co-existence (Huawei)
Spectrum proposal for LTE (2)
  LTE-LAA based access in 6GHz spectrum
  410 – 430 MHz E-UTRA FDD Band(s) for LTE PPDR and PMR/PAMR in Europe
  New RAN4 led items together with other new WG led items (SI -> WI) are expected to be discussed together in Dec RAN plenary considering the RAN4 TU budget (in next slides)

## Slide 17: TU budget for NR
 | 2019 Q1 |  | 2019 Q2 |  |  |  | 2019 Q3 |  | 2019 Q4 |  |  |  | 2020 Q1 |  | 2020 Q2 |  |  | 
 | RF | RD | RF | RD | RF | RD | RF | RD | RF | RD | RF | RD | RF | RD | RF | RD | RF | RD
Total | 24 | 10 | 24 | 10 | 24 | 10 | 24 | 10 | 24 | 10 | 24 | 10 | 24 | 10 | 24 | 10 | 24 | 10
Rel-15 NR Maintenance | 4 | 4 | 2 | 2 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Rel-15 NR Performance | 4 | 6 | 4 | 6 | 4 | 6 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Approved items (based on R4-182180)* | 8.25 | 6 | 8.75 | 7 | 8.75 | 8.5 | 8.75 | 10.8 | 8.75 | 11.5 | 10.3 | 10.5 | 1.75 | 8 | 2.25 | 10 | 2 | 9.5
Rel-16 package | 0 | 1 | 2.5 | 3.5 | 3.5 | 6 | 3.75 | 8.5 | 3.75 | 8.5 | 4.25 | 7.5 | 1.75 | 7 | 2.25 | 9 | 2 | 8.5
Available TU | 7.75 | -7 | 6.75 | -8.5 | 6.75 | -11.5 | 11.5 | -9.3 | 11.5 | -10 | 9.45 | -8 | 20.5 | -5 | 19.5 | -9 | 20 | -8

## Slide 18: TU budget for LTE
 | 2019 Q1 |  | 2019 Q2 |  |  |  | 2019 Q3 |  | 2019 Q4 |  |  |  | 2020 Q1 |  | 2020 Q2 |  |  | 
 | RF | RD | RF | RD | RF | RD | RF | RD | RF | RD | RF | RD | RF | RD | RF | RD | RF | RD
Total | 6 | 5 | 6 | 5 | 6 | 5 | 6 | 5 | 6 | 5 | 6 | 5 | 6 | 5 | 6 | 5 | 6 | 5
Maintenance | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Approved items (based on R4-182180) | 2 | 2.6 | 2.25 | 2.5 | 2.5 | 3 | 2.5 | 4 | 2.5 | 4 | 3.5 | 5.5 | 1 | 1.5 | 1 | 2 | 1 | 2
Rel-16 package | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0.5 | 0 | 0.5 | 0.5 | 0 | 0 | 0 | 0 | 0 | 0
Available TUs | 4 | 2.4 | 3.75 | 2.5 | 3.5 | 2 | 3.5 | 1 | 3 | 1 | 2 | -1 | 5 | 3.5 | 5 | 3 | 5 | 3
TUs allocated for Rel-15 maintenance and Rel-15 performance are increased in 1st half year of 2019
Spectrum related proposals can be approved in Dec RAN plenary with the considering of Rel-16 RAN4 NR specification timeline
No new proposals with NR RD impact shall be approved in RAN #82 or no NR RD works start from 2019 Q1
Meeting arrangement to increase RAN4 capacity shall be considered in the future RAN4 meeting
  Continue 4 parallel sessions
  Balance between NR RF and RD
  Balance between LTE and NR

## Slide 19: RAN WG4 Schedule in 2019
Meeting | Date | Location | Host
3GPPRAN4#90 | 25 Feb - 1 March 2019 | Athens | EF3
3GPPRAN4#90bis | 8 - 12 Apr 2019 | CN | CF3
3GPPRAN4#91 | 13 - 17 May 2019 | US | NF3
3GPP RAN4-AH-1906 (Cancelled) | 24 – 28 Jun 2019 | TBD | 
3GPPRAN4#92 | 26 – 30 Aug 2019 | Ljubijana | EF3
3GPPRAN4#92bis | 14 – 18 Oct 2019 | CN | CF3
3GPPRAN4#93 | 18 -22 Nov 2019 | Reno | NF3

## Slide 20: Thanks to
NR specifications rapporteturs and their companies for their extraordinary effort of coordinating the RAN4 discussions and also editing RAN4 NR specifications:
  Ville Vintola (Qualcomm): 38.101-1/2/3
  Johan Sköld (Ericsson): 38.104
  Yang Tang (Intel): 38.133
  Aijun Cao and Rui Zhou (ZTE): 38.113
  Christian Bergljung (Ericsson): 38.124
  Petri Vasenkari (Nokia): 38.307
  Steven Chen (Huawei): 38.141-1/2
  Haijie Qiu (Samsung): 38.101-4
Vice chairmen Xizeng Dai and Hiromasa Umeda for preparation and session chairing
Kyoungseok Oh for efficient secretary support
AH chairs and WI rapporteurs for coordinating the offline/ad-hoc discussions
Delegates for enthusiastic contributions
CF3 and NF3 for meeting hosting