3GPP TSG RAN meeting #82										RP-182303

Sorrento, Italy, December 10-13, 2018

Status Report to TSG

Agenda item:			10.5.1

| WI / SI Name | Rel-16 LTE inter-band Carrier Aggregation for x bands DL (x=3,4,5) with 2 bands UL |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | LTE_CA_R16_xBDL_2BUL-Core |  |  |  |  |
| Unique ID | 800165 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-181733 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: mm/yyyy | Core part: 12/2019 | Performance part: 12/2019 | Testing part: mm/yyyy |  |
| Overall Completion level | Study Item: xx % | Core part: 30 % | Performance Part: 30 % | Testing part: xx% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | R4 |
| --- | --- | --- |
| Rapporteur | Name | Suhwan Lim |
|  | Company | LG Electronics |
|  | Email | Suhwan.lim@lge.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

- RAN4 #88BIS

RAN4 discussed about additional LTE inter-band CA for x bands DL (x=3,4,5) with 2 bands UL combinations in revised WID.

TR36.716-03-02 v0.1.0 was provided by the Rapporteur and approved in RF session.

The TP for the CA combinations with self-desense problems were studied and approved as below:

- Table 5.1.5-1: summary of self-interference analysis for 3 bands DL/2 bands CA has been updated.

The TP for the CA combinations with MSD test results were studied and approved for session 6 in TR:

- MSD value for Band 3 and Band 11 and Band 18 with 2 bands UL has been updated.

- MSD value for Band 3 and Band 11 and Band 26 with 2 bands UL has been updated.

The TPs that have information about channel bandwidths, co-existence studies, MSD values, and ∆TIB and ∆RIB values were approved and their band combinations are list as below:

- CA_3DL_3A-11A-18A_2UL_CA_3A-11A_BCS0

- CA_3DL_3A-11A-26A_2UL_CA_3A-11A_BCS0

- RAN4 #89

RAN4 discussed about additional LTE inter-band CA for x bands DL (x=3,4,5) with 2 bands UL combinations in revised WID.TR36.716-03-02 v0.2.0 was provided by the Rapporteur and approved in RF session.

In the RAN4#89 meeting, revised WID on Rel-16 LTE inter-band CA for x bands DL (x=3,4,5) with 2 bands UL was endorsed and  new band combinations are listed as below:

< 3 bands UL with 2 bands DL>

- CA_3DL_1A-3A-38A_2UL_ 1A-3A_BCS0

- CA_3DL_2A-12A-66A_2UL_2A-12A_BCS0

- CA_3DL_2A-12A-66A_2UL_2A-66A_BCS0

- CA_3DL_2A-12A-66A_2UL_12A-66A_BCS0

- CA_5DL_1A-3A-42D_2UL_ 1A-3A_BCS0

< 4 bands UL with 2 bands DL>

- CA_4DL_1A-3A-8A-38A_2UL_ 1A-3A_BCS0

- CA_4DL_1A-3A-8A-38A_2UL_ 1A-8A_BCS0

- CA_4DL_1A-3A-8A-38A_2UL_ 3A-8A_BCS0

- CA_4DL_2A-46E-48A-66A_2UL_CA_2A-48A

- CA_4DL_2A-46E-48A-66A_2UL_CA_66A-48A

- CA_4DL_1A-3A-41C-42C_2UL_1A-3A_BCS0

- CA_4DL_1A-3A-41C-42C_2UL_1A-42A_BCS0

- CA_4DL_1A-3A-41C-42C_2UL_1A-42C_BCS0

- CA_4DL_1A-3A-41C-42C_2UL_3A-42A_BCS0

- CA_4DL_1A-3A-41C-42C_2UL_3A-42C_BCS0

- CA_4DL_1A-3A-41C-42C_2UL_42C_BCS0

- CA_4DL_1A-3A-41C-42A_2UL_1A-3A-BCS0

- CA_4DL_1A-3A-41C-42A_2UL_1A-42A-BCS0

- CA_4DL_1A-3A-41C-42A_2UL_3A-42A-BCS0

- CA_4DL_1A-3A-41A-42C_2UL_1A-3A-BCS0

- CA_4DL_1A-3A-41A-42C_2UL_1A-42A-BCS0

- CA_4DL_1A-3A-41A-42C_2UL_1A-42C-BCS0

- CA_4DL_1A-3A-41A-42C_2UL_3A-42A-BCS0

- CA_4DL_1A-3A-41A-42C_2UL_3A-42C-BCS0

- CA_4DL_1A-3A-41A-42C_2UL_42C-BCS0

- CA_4DL_1A-3A-41A-42A_2UL_1A-3A_BCS0

- CA_4DL_1A-3A-41A-42A_2UL_1A-42A_BCS0

- CA_4DL_1A-3A-41A-42A_2UL_3A-42A_BCS0

The TP for the CA combinations with MSD test results were studied and approved for session 6 in TR:

- Band 2 and Band 4 and Band 13 DL with 2 bands UL

- Band 2 and Band 4 and Band 5 DL with 2 bands UL

- Band 2 and Band 5 and Band 66 DL with 2 bands UL

- Band 2 and Band 5 and Band 46 DL with 2 bands UL

- Band 2 and Band 13 and Band 66 DL with 2 bands UL

The TPs that have information about channel bandwidths, co-existence studies, MSD values, and ∆TIB and ∆RIB values were approved and their 3 bands DL/2 bands UL band combinations are list as below:

- Band 2 and Band 4 and Band 13 DL with 2 bands UL

- Band 2 and Band 4 and Band 5 DL with 2 bands UL

- Band 2 and Band 5 and Band 66 DL with 2 bands UL

- Band 2 and Band 5 and Band 46 DL with 2 bands UL

- Band 5 and Band 46 and Band 66 DL with 2 bands UL

- Band 2 and Band 13 and Band 66 DL with 2 bands UL

- Band 13 and Band 46 and Band 66 DL with 2 bands UL

- Band 2 and Band 13 and Band 46 DL with 2 bands UL

The TPs that have information about channel bandwidths, co-existence studies, MSD values, and ∆TIB and ∆RIB values were approved and their 4 bands DL/2 bands UL band combinations are list as below:

- Band 2 and Band 13 and Band 48 and Band 66 DL with 2 bands UL

- Band 2 and Band 13 and Band 48 and Band 66 DL with 2 bands UL

2.4.2	Remaining Open issues

RAN4 needs to analyse self-interference problems for LTE inter-band CA for x bands DL (x=3,4,5) with 2 bands UL and also specifies MSD requirements in TS36.101.

Moreover, new LTE inter-band CA for x bands DL (x=3,4,5,) with 2 bands UL need to be captured in revised WID and these new band combinations will be analysed for solving self-interference problem.

Each progress of LTE inter-band CA bands for x bands DL (x=3,4,5,) with 2 bands UL are listed in Table 2.4.2-1.

Table 2.4.2-1 Progress of Core part WI (3BDL/2BUL CA)

| CA combination | REL-indep. from | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no | open issues/comments |
| --- | --- | --- | --- | --- | --- | --- |
| Rel16 LTE inter-band CA for x bands DL with 2 band UL CA with x=3, 4, 5 |  |  |  |  |  |  |
| CA_3BDL_3A-11A-18A_2BUL_CA_3A-11A_BCS0 | REL-11 | Xiao Shao, KDDI | TR 36.716-03-02: R4-1813773 TS 36.101: R4-1812220 | Yes | Yes | none |
| CA_3BDL_3A-11A-26A_2BUL_CA_3A-11A_BCS0 | REL-11 | Xiao Shao, KDDI | TR 36.716-03-02: R4-1813774 TS 36.101: R4-1812220 | Yes | Yes | none |
| CA_4BDL_1A-3A-42C_2BUL_CA_1A-42C_BCS0 | REL-12 | Xiao Shao, KDDI | TR36.716-03-02:R4-1809722 TS 36.101: R4-1810166 | Yes | Yes | none |
| CA_4BDL_1A-3A-42C_2BUL_CA_3A-42C_BCS0 | REL-12 | Xiao Shao, KDDI | TR36.716-03-02:R4-1809722 TS 36.101: R4-1810166 | Yes | Yes | none |
| CA_3BDL_2A-4A-13A_2BUL_CA_2A-13A_BCS0 | REL-12 | Zheng Zhao, Verizon | TR 36.716-03-02: R4-1814930 | No | No | Coexistence requirement |
| CA_3BDL_2A-4A-13A_2BUL_CA_4A-13A_BCS0 | REL-12 | Zheng Zhao, Verizon | TR 36.716-03-02: R4-1814930 | No | No | Coexistence requirement |
| CA_3BDL_2A-2A-4A-5A_2BUL_CA_2A-5A_BCS0 | REL-12 | Zheng Zhao, Verizon | TR 36.716-03-02: R4-1814930 | No | No | Coexistence requirement |
| CA_3BDL_2A-2A-5A-66A-66A_2BUL_CA_2A-5A_BCS0 | REL-12 | Zheng Zhao, Verizon | TR 36.716-03-02: R4-1814930 | No | No | Coexistence requirement |
| CA_3BDL_2A-5B-66A-66A _2BUL_CA_2A-5A_BCS0 | REL-12 | Zheng Zhao, Verizon | TR 36.716-03-02: R4-1814930 | No | No | Coexistence requirement |
| CA_3BDL_2A-5A-46D_2BUL_CA_2A-5A_BCS0 | REL-12 | Zheng Zhao, Verizon | TR 36.716-03-02: R4-1814930 | No | No | Coexistence requirement |
| CA_3BDL_5A-46D-66A_2BUL_CA_5A_46A_BCS0 | REL-12 | Zheng Zhao, Verizon | TR 36.716-03-02: R4-1814930 | No | No | Coexistence requirement |
| CA_3BDL_5A-46D-66A_2BUL_CA_5A_66A_BCS0 | REL-12 | Zheng Zhao, Verizon | TR 36.716-03-02: R4-1814930 | No | No | Coexistence requirement |
| CA_3BDL_2A-13A-66A-66B_2BUL_CA_2A-13A_BCS0 | REL-12 | Zheng Zhao, Verizon | TR 36.716-03-02: R4-1814930 | No | No | Coexistence requirement |
| CA_3BDL_13A-46D-66A_2BUL_CA_13A-66A_BCS0 | REL-12 | Zheng Zhao, Verizon | TR 36.716-03-02: R4-1814930 | No | No | Coexistence requirement |
| CA_3BDL_2A-13A-46D_2BUL_CA_2A-13A_BCS0 | REL-12 | Zheng Zhao, Verizon | TR 36.716-03-02: R4-1814930 | No | No | Coexistence requirement |

Table 2.4.2-2 Progress of Core part WI (4BDL/2BUL CA)

| CA combination | REL-indep. from | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no | open issues/comments |
| --- | --- | --- | --- | --- | --- | --- |
| Rel16 LTE inter-band CA for x bands DL with 2 band UL CA with x=3, 4, 5 |  |  |  |  |  |  |
| CA_4BDL_ CA_2A-13A-48C-66A_2BUL_2A-13A_BCS0 | REL-12 | Zheng Zhao, Verizon | TR 36.716-03-02: R4-1814932 | No | No | Coexistence requirement |
| CA_4BDL_ CA_2A-13A-48C-66A_2BUL_13A-66A_BCS0 | REL-12 | Zheng Zhao, Verizon | TR 36.716-03-02: R4-1814932 | No | No | Coexistence requirement |
| CA_4BDL_ 2A-13A-48A-48A-66A _2BUL_2A-13A_BCS0 | REL-12 | Zheng Zhao, Verizon | TR 36.716-03-02: R4-1814932 | No | No | Coexistence requirement |
| CA_4BDL_ 2A-13A-48A-48A-66A_2BUL_13A-66A _BCS0 | REL-12 | Zheng Zhao, Verizon | TR 36.716-03-02: R4-1814932 | No | No | Coexistence requirement |

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

| Work Area | SA WIDs | Rapporteurs | RAN WIDs | Rapporteurs |
| --- | --- | --- | --- | --- |
| URLLC for 5G | FS_5G_URLLC FS_Vertical_LAN cyberCAV | SA2: Hui.ni@huawei.com SA2: Devaki.chandramouli@nokia.com SA1: joachim.walewski@siemens.com | FS_NR_L1enh_URLLC FS_NR_unlic FS_NR_IIOT | RAN1: chengyan.cheng@huawei.com RAN1: jingsun@qti.qualcomm.com RAN2: dawid.koziol@nokia.com |
| V2X for 5G | FS_eV2XARC | SA2: laeyoung.kim@lge.com SA1: sungduck.chun@lge.com | FS_NR_V2X | RAN1: Hanbyul.seo@lge.com Matthew.webb@huawei.com |
| Positioning | FS_eLCS 5G_HYPOS | SA2: aiming@catt.cn SA1: lionel.ries@esa.int | FS_NR_POS | RAN1:alexey.khoryaev@INTEL.COM asbjorn.grovlen@ERICSSON.COM |
| UE Capabilities | FS_RACS | SA2: harisz@qti.qualcomm.com | FS_RACS_RAN | RAN2: alex.hsu@mediatek.com |
| 5G Satellite Aspects | FS_5GSAT_ARCH 5GSAT | SA2: cyril.michel@thalesaleniaspace.com SA1: cyril.michel@thalesaleniaspace.com | FS_NR_NTN_solutions | RAN3: nicolas.chuberre@thalesaleniaspace.com |

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4 #88BIS meeting

[1] R4-1812215 TR36.716-03-02 v0.1.0 update: LTE-A x bands DL (x=3,4,5) with 2 bands UL inter-band CA 
in rel-16  LG Electronics

[2] R4-1812219 Revised WID on x bands DL (x=3,4,5) with 2 bands UL inter-band CA in rel-16  LG Electronics

[3] R4-1812220 Introducing CR on new xDL/2UL CA band combinations in TS36.101 rel-16  LG Electronics

[4] R4-1812213 MSD test results for new x bands DL (x=3,4,5) with 2 bands UL CA in rel-16 LG Electronics

[5] R4-1812214 TP on summary of self-interference analysis for new x bands DL (x=3,4,5) with 2 bands UL CA 
LG Electronics

[6] R4-1813773 TP for TR 36.716-03-02: CA_3DL_3A-11A-18A_2UL_CA_3A-11A_BCS0 KDDI

[7] R4-1813774 TP for TR 36.716-03-02: CA_3DL_3A-11A-26A_2UL_CA_3A-11A_BCS0 KDDI

RAN4 #89 meeting

[8] R4-1814768 TR36.716-03-02 v0.2.0 update: LTE-A x bands DL (x=3,4,5) with 2 bands UL inter-band CA in rel-16 LG Electronics

[9] R4-1814794 Revised WID on x bands DL (x=3,4,5) with 2 bands UL inter-band CA in rel-16 LG Electronics

[10] R4-1814794 Introducing CR on new x bands DL (x=3,4,5) with 2 bands UL CA band combination in TS36.1010 Rel-16 LG Electronics

[11] R4-1814793 MSD test results for new x bands DL (x=3,4,5) with 2 bands UL CA in Rel-16 LG Electronics

[12] R4-1814930 TP for TR36.716-03-02: LTE inter-band CA 3 bands DL with 2 bands UL LG Electronics

[13] R4-1814932 TP for TR36.716-03-02: LTE inter-band CA 4 bands DL with 2 bands UL LG Electronics

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template