3GPP TSG RAN meeting #82										 RP-182308

Sorrento, Italy, December 10-13, 2018

Status Report to TSG

Agenda item:			10.4.5

| WI / SI Name | Even further Mobility enhancement in E-UTRAN |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | LTE_feMob |  |  |  |  |
| Unique ID | 800189 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-181544 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 12/2019 | Performance part: 12/2019 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 10% | Performance Part: 0% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN2 |
| --- | --- | --- |
| Rapporteur | Name | Wang Da |
|  | Company | China Telecom |
|  | Email | wangda.bri@chinatelecom.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table: In order to respond to RAN2 LS on interruption time during mobility in R2-1815706, it is proposed to allocate 0.25 TU in the RRM/demod session at RAN4 #90, RAN4 #90bis and RAN4 #91 meetings.

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

RAN2 #103bis:

RAN2 have agreed on the work plan in R2-1814615.

On how to capture the outcome of the study phase, it was agreed that RAN2 minutes will capture the agreements (as normal) – we will not have a TR-like document.

On metrics when evaluating candidate solutions, RAN2 made the following agreements:

1	Solution proposals should consider at least the following metrics:

-	Mobility robustness

- 	Interruption time

2	Other aspects should also be considered, e.g.

-	Applicable deployment scenarios

-	Signalling overhead

-	Specification effort

-	UE/network complexity

On reducing the interruption time during handover, RAN2 have agreed to send a LS to RAN4 and RAN1 in R2-1815706 to answer the following questions:

- Considering different combinations of TRX chains (e.g. single Tx/Dual Rx, Single TRX, Dual Tx/Dual Rx, etc.) is it feasible to perform simultaneous transmission/reception of various UL & DL physical channels/signals to/from two cells, considering the following aspects:

  - Intra-frequency case

  - Inter-frequency case

  - Synchronous deployment

  - Asynchronous deployment

  - The same or different bandwidth between the source and target cell

- Should the interruption requirements in 5.1.2.1.2 of TS 36.133 serve as a starting point for Rel-16 LTE_feMob evaluations?

On latency reduction solutions based on simultaneous connectivity handover, RAN2 agreed to use the protocol stack comparison in R2-1814054 as baseline for further discussions between the split bearer and non-split bearer solutions.

On improving mobility robustness, RAN2 agreed to evaluate new solutions compared to LTE Rel-15 mechanisms.

RAN2 #104:

On the support of LTE/5GC in this WI, the following agreements are made:

1	We will prioritize solutions for LTE/EPC in this WID. Can discuss LTE/5GC support based on Stage-3 details.

2	Do not consider solutions for handover between LTE/EPC and LTE/5GC.

On solutions that improve handover robustness, RAN2 made the following agreements:

1	RAN2 will consider a conditional handover: This is defined as UE having network configuration for initiating access to a target cell based on configured condition(s).

2	Usage of conditional handover is decided by network. UE evaluates when the condition is valid.

It was also agreed to support configuration of one or more candidate cells for conditional handover.

On solutions for handover latency reduction, it was agreed that RAN2 aim to consider some form of multiple connectivity during study phase depending on RAN4 reply on applicability to different scenarios.

There is an email discussion [104#61] to discuss the details of potential solution directions for split and non-split bearers and compare the solutions.

2.2.2	Remaining Open issues

- Specify further enhancements to achieve following targets,

  - reduce user data interruption during handover, which targets as close as possible to 0ms, i.e. relaxed requirements could be considered.

  - improve the robustness during handover,

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

- Specify further enhancements to achieve following targets,

  - reduce user data interruption during handover, which targets as close as possible to 0ms, i.e. relaxed requirements could be considered.

  - improve the robustness during handover,

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

- Specify necessary core requirements for the identified solutions

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN2 #103bis:

[1] R2-1814615	Work plan for even further LTE mobility enhancement	China Telecom

[2] R2-1814616	Initial considerations on study phase for LTE_feMob	China Telecom

[3] R2-1814617	Possible solutions and guidance for solution(s) selection	China Telecom

[4] R2-1815219	Use cases for efMob	Huawei, HiSilicon

[5] R2-1814480	Clarification of the Scope for LTE Connectivity to 5G-CN	CATT

[6] R2-1813793	Discussion on target scenarios for Mobility enhancement in E-UTRAN	OPPO

[7] R2-1814316	Overview of mobility interruption enhancements in LTE	Ericsson

[8] R2-1814460	The analysis of LTE mobility interruption and possible enhancement directions	Nokia, Nokia Shanghai Bell

- [9] R2-1815706	LS on the interruption time during mobility in LTE

[10] R2-1815221	Initial considerations of potential solutions	Huawei, HiSilicon

[11] R2-1814481	Solutions on Reduction of User Data Interruption	CATT

[12] R2-1813796	Discussion on the failure handling of handover	OPPO

[13] R2-1814054	Discussion for simultaneous connectivity handover	Intel Corporation

[14] R2-1813794	Discussion on mobility enhancement in LTE	OPPO

[15] R2-1814462	Solution candidates for minimizing HO interruption time in LTE	Nokia, Nokia Shanghai Bell

[16] R2-1813792	User plane consideration for dual-stack architecture	OPPO

[17] R2-1814193	UP achitecture and impacts of DC handover	vivo

[18] R2-1814584	Key Change in DC based HO	Apple Inc.

[19] R2-1815222	Initial considerations of UE impacts	Huawei, HiSilicon

[20] R2-1814206	LTE Mobility Enhancements 	Qualcomm India Pvt Ltd

[21] R2-1814053	Performance evaluation for simultaneous connectivity	Intel Corporation

[22] R2-1814192	Signalling procedure on DC handover in EUTRAN	vivo

[23] R2-1815242	Considerations on Simultaneous Connectivity with Both Source and Target Cell	ETRI

[24] R2-1815243	Conditional Make-Before-Break Handover	ETRI

[25] R2-1814461	[DRAFT] LS on the interruption during mobility in LTE	Nokia, Nokia Shanghai Bell

[26] R2-1815223	Draft LS on UE impacts for efMob	Huawei, HiSilicon	LS out

[27] R2-1813626	MBB enhancements for reduced interruption time	Samsung

[28] R2-1814622	RACH-less enhancements for reduced interruption time	Samsung

[29] R2-1815220	Existing means related to efMob	Huawei, HiSilicon

[30] R2-1814463	Potential Improvements of Mobility Robustness in LTE	Nokia, Nokia Shanghai Bell

[31] R2-1814317	Overview on mobility robustness enhancements in LTE	Ericsson

[32] R2-1813795	Discussion on the conditional handover	OPPO

[33] R2-1815244	Considerations on Conditional Handover	ETRI

[34] R2-1814319	Conditional handover in LTE	Ericsson

[35] R2-1814051	Discussion of conditional handover	Intel Corporation

[36] R2-1814207	LTE Mobility Robustness Enhancements	Qualcomm India Pvt Ltd

[37] R2-1814194	Signaling procedures of conditional handover	vivo

[38] R2-1814014	Conditional handover for LTE	InterDigital	discussion

[39] R2-1814582	Improvements on HO Robustness in LTE	Apple Inc.

[40] R2-1815356	Conditional Handover making up for LTE baseline HO	Samsung Electronics

[41] R2-1815498	General aspects of Conditional HO	LG Electronics Inc

[42] R2-1814052	Performance evaluation of conditional handover	Intel Corporation

[43] R2-1814320	Simulation results for conditional handover in LTE		Ericsson

[44] R2-1815245	Simulation Results on Conditional Handover	ETRI

[45] R2-1815246	TTT in Conditional Handover	ETRI

[46] R2-1814321	RLC UM for RRC messages	Ericsson

[47] R2-1815224	PDCP duplication for improving robustness in handover	Huawei, HiSilicon

[48] R2-1814322	Enhancements to re-establishment procedure in LTE	Ericsson

[49] R2-1814323	Enhanced handling of timer T312	Ericsson

[50] R2-1813797	Discussion on Capability Coordination for LTE Mobility Enhancements	OPPO

[51] R2-1814318	Measurement reporting overhead reduction based on enhanced event triggering	Ericsson

RAN2 #104:

[1] R2-1816947	Solutions on Reduction in user data interruption	CATT

[2] R2-1816859	General requirements of multiple connectivity based mobility	ZTE Corporation, Sanechips

[3] R2-1816694	Protocol stack comparison between split bearer and non-split bearer option for simultaneous connectivity handover	Intel Corporation

[4] R2-1816930	Comparison of DC-based and eMBB-based handover	OPPO

[5] R2-1816514	Analysis on split-bearer and non-split bearer solutions	MediaTek Inc.

[6] R2-1816785	Reducing User Data Interruption during Handover for LTE	InterDigital

[7] R2-1817811	Key metrics analysis for LTE HO architecture solution discussion 	Qualcomm India Pvt Ltd

[8] R2-1818323	single uplink feedback for dual downlink data transmission	Huawei, HiSilicon

[9] R2-1818139	Discussion of ‘0ms’ interruption handover in context of E-UTRAN	CMCC

[10] R2-1817692	Alternative eMBB handover procedure with close-to-zero ms interruption	Nokia, Nokia Shanghai Bell

[11] R2-1816927	Control plane consideration for enhanced MBB based handover	OPPO

[12] R2-1816929	User plane consideration for enhanced MBB based handover	OPPO

[13] R2-1817813	LTE Mobility Enhancements	Qualcomm India Pvt Ltd	discussion

[14] R2-1817691	Non-split bearer solution for reducing the service interruption time in HO	Nokia, Nokia Shanghai Bell

[15] R2-1816695	Detail for non-split bearer option for simultaneous connectivity	Intel Corporation

[16] R2-1816860	Discussion on non-split bearer based mobility	ZTE Corporation, Sanechips

[17] R2-1816296	Interruption time reduction for MBB	Samsung

[18] R2-1817396	Enhancements to Make-Before-Break	Ericsson

[19] R2-1816946	Further Consideration on Simultaneous Connectivity Handover	CATT

[20] R2-1818077	Performance evaluations of eMBB solution	Huawei, HiSilicon

[21] R2-1818078	Details of eMBB solution	Huawei, HiSilicon

[22] R2-1816331	CP signalling and procedure of DC handover	vivo

[23] R2-1817690	Split bearer solution for reducing the service interruption time in HO	Nokia, Nokia Shanghai Bell

[24] R2-1818080	Details of DC-based handover solution	Huawei, HiSilicon

[25] R2-1816926	Control plane consideration for DC-based handover	OPPO

[26] R2-1816445	Alternative for security key change and reducing signalling overhead in DC based HO	LG Electronics Inc.

[27] R2-1816928	User plane consideration for DC-based handover	OPPO

[28] R2-1817395	DC based handover	Ericsson

[29] R2-1816432	Consideration of the RRC support of DC HO	vivo

[30] R2-1816332	UP architecture and impacts of split bearer handover	vivo

[31] R2-1816861	Discussion on split bearer based mobility	ZTE Corporation, Sanechips

[32] R2-1816295	Overview of potential MBB enhancements	Samsung

[33] R2-1816513	Single/Dual RRC for multiple connectivity during HO	MediaTek Inc.

[34] R2-1817097	Handover robustness improvement for simultaneous connectivity handover	China Telecom

[35] R2-1818169	Discussion on single RRC or dual RRC for non split-bearer	Beijing Xiaomi Software Tech

[36] R2-1817475	Key Change in DC based HO	Apple Inc.

[37] R2-1817084	Security and L2 aspects for simultaneous HO	Sony

[38] R2-1816693	Performance evaluation for simultaneous connectivity	Intel Corporation

[39] R2-1818079	Performance evaluations of DC-based handover solution	Huawei, HiSilicon

[40] R2-1816297	RACH-less enhancements for reduced interruption time	Samsung

[41] R2-1817397	RACH-less handover robustness	Ericsson

[42] R2-1818087	Enhancements to RACH-less solution	Huawei, HiSilicon

[43] R2-1818048	Simulation Results on Conditional Handover	ETRI

[44] R2-1817687	Performance of Conditional Handover – simulation results	Nokia, Nokia Shanghai Bell

[45] R2-1818049	TTT in Conditional Handover	ETRI

[46] R2-1817400	Simulation results for conditional handover in LTE	Ericsson

[47] R2-1816692	Performance evaluation of conditional handover	Intel Corporation

[48] R2-1816960	Performance Evaluation and Implication for Conditional HO	MediaTek Inc.

[49] R2-1817098	Simulation for conditional handover	China Telecom

[50] R2-1817399	Conditional handover in LTE	Ericsson

[51] R2-1818047	Considerations on Conditional Handover	ETRI

[52] R2-1816786	Conditional Handover for LTE mobility robustness	InterDigital

[53] R2-1816691	Discussion of conditional handover	Intel Corporation

[54] R2-1816334	Signaling procedures of conditional handover	vivo

[55] R2-1816333	Mobility robustness evaluation for conditional handover	vivo

[56] R2-1816931	Discussion on the conditional handover	OPPO

[57] R2-1816932	Discussion on failure handling of handover	OPPO

[58] R2-1816959	Conditional Handover Procedures	MediaTek Inc.

[59] R2-1817082	Dual event based Early  handover	Sony

[60] R2-1817546	Conditional handover in LTE system	Lenovo, Motorola Mobility

[61] R2-1817686	Baseline of Conditional Handover and its optional enhancements	Nokia, Nokia Shanghai Bell

[62] R2-1818081	Performance evaluations of Pre-Condition based handover solution	Huawei, HiSilicon

[63] R2-1818082	Details of Pre-Condition based handover solution	Huawei, HiSilicon

[64] R2-1818083	Comparison of Pre-Condition based handover solution and existing means	Huawei, HiSilicon

[65] R2-1818332	Consideration to Support Conditional HO	LG Electronics Inc.

[66] R2-1818382	Conditional Handover making up for LTE baseline HO	Samsung R&D Institute UK

[67] R2-1817685	On the scope of mobility robustness	Nokia, Nokia Shanghai Bell

[68] R2-1817398	Overview on mobility robustness enhancements in LTE	Ericsson

[69] R2-1817829	LTE Mobility Enhancements	Qualcomm India Pvt Ltd

[70] R2-1818046	Conditional Make-Before-Break Handover	ETRI

[71] R2-1817404	Enhancements to re-establishment procedure in LTE	Ericsson

[72] R2-1817688	Considerations for failure recovery in LTE	Nokia, Nokia Shanghai Bell

[73] R2-1817401	Repetition of RRC messages at handover	Ericsson

[74] R2-1817403	Enhancing the handling of timer T312	Ericsson

[75] R2-1817474	Improvements on HO Robustness in LTE	Apple Inc.

[76] R2-1818084	PDCP duplication for improving robustness	Huawei, HiSilicon

[77] R2-1817083	Uplink based HO,	Sony

[78] R2-1817096	Consideration on the LTE5GC applicability	China Telecom

[79] R2-1816948	Clarification of the Scope for LTE connectivity to 5G-CN	CATT

[80] R2-1817402	Scenarios for mobility enhancements	Ericsson

[81] R2-1817689	On enhancing the mobility of E-UTRA connected to 5GC	Nokia, Nokia Shanghai Bell

[82] R2-1816335	Consideration on 5GC support of LTE mobility enhancement	vivo

[83] R2-1818085	Considerations on LTE-5GC for feMob	Huawei, HiSilicon

[84] R2-1818086	[DRAFT] LS on the scope of the WI feMob	Huawei

[85] R2-1818088	Summary of candidate solutions	Huawei, HiSilicon

[86] R2-1818089	Considerations on failure handlings	Huawei, HiSilicon

[87] R2-1818090	RAN2 impacts due to RAN4 and RAN1 feedbacks	Huawei, HiSilicon

[88] R2-1817405	Measurement reporting overhead reduction based on enhanced event triggering	Ericsson

[89] R2-1816465	Discussion on Capability Coordination for LTE Mobility Enhancements	OPPO

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template