3GPP TSG RAN Meeting #82								    RP-182415

Sorrento, Italy, December 10 - 13, 2018				     Revision of RP-182083

Source:	NTT DOCOMO, INC.

Title:	Rel-15 Work Item Exception for New Radio Access Technology - Core

Document for:	Approval

Agenda Item:	9.2.1

3GPP™ Work Item Exception

Acronym:		NR_newRAT-Core

Unique Identifier :	750067

Release 15 Submission form

| Feature / Item: | New Radio Access Technology |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: no | ME: yes | AN: yes | CN: yes | Others (specify): |
| Expected Completion Date: | RAN#83 (Mar. 2019) |  |  |  |  |
| Service(s) impacted: | None |  |  |  |  |
| Specification(s) affected: | TS 38.306, TS 36.331, TS 38.331, TS36.133, TS38.133 TS38.101-1, TS38.101-2, TS38.101-3 |  |  |  |  |
| Task(s) within work which are not complete: | For SA (Option 2) only: - NR-NR Dual connectivity aspects - Band combination(s) for FR1 + FR2; - MCG fully in FR1 and SCG fully in FR2 - Common radio protocols and network interfaces applicable to both synchronous and asynchronous mode of operations. For other options: - NR-E-UTRA DC via 5G-CN where the NR is the master (Option 4 series) - E-UTRA-NR DC via 5G-CN where the E-UTRA is the master (Option 7 series) Further details for each WG are shown in below - RAN2 All of the remaining issues are Stage-3 aspects. Stage-2 aspects have already been completed. - Option 4 and 7: - QoS flow handling between MN and SN - SCG configuration handling in Inactive state - Security aspects - Detailed parameters on measurements - and - UE capability coordination via inter-node messages. - NR-NR Dual Connectivity - C/U-plane Radio protocol extension to support NR-NR DC applicable to both synchronous and asynchronous mode of operations. - RAN4 - Option 4: - Add the requirements/UE behavior in the RRM specifications for both NR and LTE - Add the requirements based on RAN1 new design, if any - NR-NR Dual Connectivity - Band combination(s) for FR1 + FR2 |  |  |  |  |
| Task(s) within work which are not complete (Cont.): | For RAN4 remaining issues: TS38.101-1 - UL RMC for MOP, ON/OFF Mask - DL RMC for REFSENS - 6.3.3.4 PRACH time mask - 6.3.3.5 PUCCH time mask - 6.4.2.1 TBD part of EVM E6(Averaged EVM)  TS38.101-2 - 6.2.1 UE MOP for PC1/PC2 /PC4 - 6.2XX MPR for PC2, 4 in CA case - 6.2XX Configured transmitted power inc CA - Handling of UL duty cycle and P-max - 6.3.3 General ON/OFF, PRACH and PUCCH time mask - 6.3XX Absolute/Relative/Aggregate power tolerance for CA - Including RSRP estimation error and duration of related measurements - 6.4.2 Transmit modulation quality for CA for PC2, PC4 - 6.6 beam correspondence for PC1, PC2, and PC4 - 7.4A Max input level for CA for 64QAM - 7.3AX EIS for CA (NC)  TS38.101-3 - EN-DC including FR2 UL contiguous NR CA is considered. - 6.2B.1 UE maximum output power for EN-DC - Whether or not introducing P-Max for the maximum total power of NR FR2 single cell and cell-group - 6.2B.4.1 PCMAX (Intra C, NC, Inter including both FR1 and FR2) – e-mail approval ongoing TS38.133 requirements - 4. RRC_IDLE state mobility (cell reselection measurements for FR2) - 6. RRC_CONNECTED state mobility (side condition of Tsearch for unknown cell, known cell condition in FR2) - 7. Timing (UE timing requirements due to beam switching, MTTD and MRTD for inter-band synchronous EN-DC, Impact of MRTD on Rx beam switching) - 8. Signalling characteristics (SCell activation and deactivation delay for FR2, Hypothetical PDCCH parameter for RLM/BFD, Necessity of SSB based BFD, Evaluation period for RLM, BFD and CBD, RRC-based and MAC-based BWP switch requirement, TCI state switch and SCell activation with multiple TCI states, define simultaneous SSB and CSI-RS BFD requirements, define CSI-RS for BFD-RS and SMTC overlapping requirements) - 9. RRM measurement (Measurement period for L1-RSRP reporting, L1-RSRP reporting delay requirements UE behaviour after measurement gap under large TA, carrier specific scaling factor with GSM measurement and RSTD measurement) - RRM requirements for synchronous NR-NR DC among FR1 and FR2 (Option 2) and NE-DC (Option 4) TS36.133 requirements - 8. UE Measurements Procedures in RRC_CONNECTED State (inter-RAT NR measurements, measurements for E-UTRA – NR Dual Connectivity) |  |  |  |  |
| Consequences if not included in Release 15: | Followings cannot be operated. - NR-NR Dual connectivity for Option 2 with synchronous mode. - NR-E-UTRA DC via 5G-CN where the NR is the master (Option 4 series) - E-UTRA-NR DC via 5G-CN where the E-UTRA is the master (Option 7 series) - Radio performance for above scenarios, Option 2 and Option 3 cannot be ensured |  |  |  |  |

Abstract of document:

This exception sheet for New Radio Access Technology – core part provides a list of remaining open items including ASN.1, which are planned to be completed by March 2019.

Contentious Issues: