3GPP TSG-RAN Meeting #84									               RP-190912

Newport Beach, California, United States, 3rd June 2019 – 6th June 2019

## Status Report to TSG

Agenda item:			13.5.2

| WI / SI Name | UE Conformance Test Aspects – E-UTRA 2.4 GHz TDD Band for US (Band 53) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | LTE_TDD_2400_US-UEConTest |  |  |  |  |
| Unique ID | 820063 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-182406 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: | Performance part: | Testing part: 6/2019 |  |
| Overall Completion level | Study Item: | Core part: | Performance Part: | Testing part: 100% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN5 |
| --- | --- | --- |
| Rapporteur | Name | John Dooley |
|  | Company | Globalstar |
|  | Email | john.dooley@globalstar.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

1.  CR to TS 34.121-1 concerning updates to existing UTRA FDD test cases for co-existence requirements to protect LTE Band 53 was approved in RAN5 #82 [1].

2.  CR to TS 36.508 concerning definition of common test environment for the LTE Band 53 was approved in RAN5 #82 [2].

3.  CR to TS 36.521-1 concerning introduction of LTE Band 53 was approved in RAN5 #82 [3].

4.  CR to TS 36.521-2 concerning introduction of LTE Band 53 was approved in RAN5 #82 [4].

5.  CR to TS 36.521-3 concerning introduction of LTE Band 53 was approved in RAN5 #82 [5].

6.  CR to TS 36.523-2 concerning introduction of band information for LTE Band 53 was approved in RAN5 #82 [6].

7.  CR to TS 36.523-3 concerning introduction of band information for LTE Band 53 was approved in RAN5 #82 [7].

8.  CR to TS 37.571-1 concerning introduction of LTE Band 53 was approved in RAN5 #82 [8].

9.  CR to TS 36.521-1 concerning introduction of LTE Band 53 was approved in RAN5 #83 [9].

10.  CR to TS 36.905 concerning introduction of LTE Band 53 was approved in RAN5 #83 [10].

11.  CR to TS 36.905 concerning introduction of LTE Band 53 was approved in RAN5 #83 [11].

12.  CR to TS 36.905 concerning introduction of LTE Band 53 was approved in RAN5 #83 [12].

13.  CR to TS 36.905 concerning introduction of LTE Band 53 was approved in RAN5 #83 [13].

14.  CR to TS 36.905 concerning introduction of LTE Band 53 was approved in RAN5 #83 [14].

15.  CR to TS 36.905 concerning introduction of LTE Band 53 was approved in RAN5 #83 [15].

16.  CR to TS 36.905 concerning introduction of LTE Band 53 was approved in RAN5 #83 [16].

17.  CR to TS 36.905 concerning introduction of LTE Band 53 was approved in RAN5 #83 [17].

18.  CR to TS 36.905 concerning introduction of LTE Band 53 was approved in RAN5 #83 [18].

19.  CR to TS 36.905 concerning introduction of LTE Band 53 was approved in RAN5 #83 [19].

20.  CR to TS 36.905 concerning introduction of LTE Band 53 was approved in RAN5 #83 [20].

#### 2.5.2	Remaining Open issues

None

#### 2.5.3	Remaining Open issues with cross-WG dependencies

None

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

- R5-192638, CR to TS 34.121-1 - Band 53 Introduction to TS 34.121-1, Nokia and Globalstar, RAN5 #82, February 2019.

- R5-192336, CR to TS 36.508 - Band 53 Introduction to TS 36.508, Nokia and Globalstar, RAN5 #82, February 2019.

- R5-192639, CR to TS 36.521-1 - Band 53 Introduction to TS 36.521-1, Nokia and Globalstar, RAN5 #82, February 2019.

- R5-192640, CR to TS 36.521-2 - Band 53 Introduction to TS 36.521-2, Nokia and Globalstar, RAN5 #82, February 2019.

- R5-192641, CR to TS 36.521-3 - Band 53 Introduction to TS 36.521-3, Nokia and Globalstar, RAN5 #82, February 2019.

- R5-192337, CR to TS 36.523-2 - Band 53 Introduction to TS 36.523-2, Nokia and Globalstar, RAN5 #82, February 2019.

- R5-192338, CR to TS 36.523-3 - Band 53 Introduction to TS 36.523.3, Nokia and Globalstar, RAN5 #82, February 2019.

- R5-192642, CR to TS 37.571-1 - Band 53 Introduction to TS 37.571-1, Nokia and Globalstar, RAN5 #82, February 2019.

- R5-194071, CR to TS 36.521-1 - Band 53 Introduction to TS 36.521-1, Nokia and Globalstar, RAN5 #83, May 2019.

- R5-194072, CR to TS 36.905 - Band 53 Introduction to TS 36.905, Nokia and Globalstar, RAN5 #83, May 2019.

- R5-195112, CR to TS 36.905 - Band 53 Introduction to TS 36.905, Nokia and Globalstar, RAN5 #83, May 2019.

- R5-195113, CR to TS 36.905 - Band 53 Introduction to TS 36.905, Nokia and Globalstar, RAN5 #83, May 2019.

- R5-195114, CR to TS 36.905 - Band 53 Introduction to TS 36.905, Nokia and Globalstar, RAN5 #83, May 2019.

- R5-195115, CR to TS 36.905 - Band 53 Introduction to TS 36.905, Nokia and Globalstar, RAN5 #83, May 2019.

- R5-195116, CR to TS 36.905 - Band 53 Introduction to TS 36.905, Nokia and Globalstar, RAN5 #83, May 2019.

- R5-195117, CR to TS 36.905 - Band 53 Introduction to TS 36.905, Nokia and Globalstar, RAN5 #83, May 2019.

- R5-195118, CR to TS 36.905 - Band 53 Introduction to TS 36.905, Nokia and Globalstar, RAN5 #83, May 2019.

- R5-195119, CR to TS 36.905 - Band 53 Introduction to TS 36.905, Nokia and Globalstar, RAN5 #83, May 2019.

- R5-195120, CR to TS 36.905 - Band 53 Introduction to TS 36.905, Nokia and Globalstar, RAN5 #83, May 2019.

- R5-195121, CR to TS 36.905 - Band 53 Introduction to TS 36.905, Nokia and Globalstar, RAN5 #83, May 2019.