3GPP TSG RAN meeting #84										RP-190947

Newport Beach, CA., U.S., 03rd – 06th June 2019

Status Report to TSG

Agenda item:			10.3.1

| WI / SI Name | Rel-16 LTE inter-band Carrier Aggregation for x bands DL (x=3,4,5) with 2 bands UL |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | LTE_CA_R16_xBDL_2BUL-Core |  |  |  |  |
| Unique ID | 800165 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-190150 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: mm/yyyy | Core part: 03/2020 | Performance part: 03/2020 | Testing part: mm/yyyy |  |
| Overall Completion level | Study Item: xx % | Core part: 70 % | Performance Part: 70 % | Testing part: xx% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | R4 |
| --- | --- | --- |
| Rapporteur | Name | Suhwan Lim |
|  | Company | LG Electronics |
|  | Email | Suhwan.lim@lge.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

- RAN4 #90BIS

RAN4 discussed about additional LTE inter-band CA for x bands DL (x=3,4,5) with 2 bands UL combinations in revised WID.

TR36.716-03-02 v0.4.0 was provided by the Rapporteur and approved in RF session.

The following CA band combinations are completed in RAN4 #90BIS meeting.

- Completed LTE-A CA x band DL (x=3,4,5) and 2 bands UL band combinations

< 3 bands DL and 2 bands UL CA>

| 3 bands DL | 2 bands UL |
| --- | --- |
| 2A-12A-66A | 12A-66A 2A-12A 2A-66A |
| 3A-8A-38A | 3A-8A |
| 1A-3A-42D | 1A-3A 1A-42A 3A-42A 1A-42C 3A-42C |
| 2A-5A-66A 2A-5A-66B 2A-5A-66C 2A-5B-66A 2A-5B-66B 2A-5B-66C 2A-2A-5A-66A 2A-2A-5A-66B 2A-2A-5A-66C 2A-5A-66A-66A | 2A-5A 5A-66A |
| 2A-2A-5A-66A-66A | 5A-66A |
| 2A-46E-48A 2A-46D-48A | 2A-48A |
| 1A-1A-3C-5A | 1A-3A 1A-5A 3A-5A |
| 1A-1A-3C-28A | 1A-3A 1A-28A |
| 1A-3A-3A-7A 1A-3A-3A-7A-7A | 1A-3A 1A-7A 3A-7A |

< 4 bands DL and 2 bands UL CA>

| 4 bands DL | 2 bands UL |
| --- | --- |
| 1A-3A-8A-38A | 3A-8A |

The following TP for the CA combinations were studied and approved for session 6 (3 bands DL and 2 band UL) in TR:

- Band 1 and Band 3 and Band 5 DL with 2 bands UL

- Band 1 and Band 3 and Band 28 DL with 2 bands UL

- Band  2 and Band 5 and Band 66 DL with 2 bands UL

- Band 2 and Band 12 and Band 66 DL with 2 bands UL

- Band  2 and Band 13 and Band 66 DL with 2 bands UL

- Band  2 and Band 46 and Band 48 DL with 2 bands UL

- Band  2 and Band 48 and Band 66 DL with 2 bands UL

- Band 1 and Band 3 and Band 5 DL with 2 bands UL

- Band 3 and Band 8 and Band 38 DL with 2 bands UL

- Revised MSD test configuration and MSD requirements in section 5.1.5

The TP for the CA combinations were studied and approved for session 7 (4 bands DL and 2 band UL) in TR:

- Band 1 and Band 3 and Band 8 and Band 38 DL with UL CA_3A-8A

- RAN4 #91 Meeting

RAN4 discussed about remaining issues for the LTE inter-band CA for x bands DL (x=3,4,5) with 2 bands UL combinations.

TR36.716-03-02 v0.5.0 was provided by the Rapporteur and approved in RF session.

The following CA band combinations are completed in RAN4 #91 meeting.

- Completed LTE-A CA x band DL (x=3,4,5) and 2 bands UL band combinations

< 3 bands DL and 2 bands UL CA>

| 3 bands DL | 2 bands UL |
| --- | --- |
| 2A-48A-66A | 48A-66A |
| 3A-8A-38A | 3A-8A |
| 1A-1A-3C-28A | 1A-3A 1A-28A 3A-28A |
| 2A-13A-66A 2A-13A-66B 2A-13A-66C 2A-2A-13A-66A 2A-13A-66A-66A | 2A-13A 13A-66A |
| 1A-3A-42D | 1A-3A 1A-42A, 3A-42A |
| 1A-3A-3A-7A 1A-3A-3A-7A-7A | 1A-3A 1A-7A 3A-7A |

The updated MSD requirements in TR and TS36.101 since the band 46 has self-interference problems with operating dual uplink CA, the requirements of Refesens (band 46) exception do not allowed in exclusion zone. Only same REFSENS requirements will be applied in the frequency range without exclusion zone. So, the MSD values of some x bands (x= 3,4,5) DL including band 46 with 2 bands UL need to be removed due to some errors and the exclusion zone area is specified for those bands as below

IMD frequency range for UL CA_2A-5A and DL CA_2A-5A-46D

| DL_CA onfiguration | UL_CA configuration | Exclusion zone center frequency | Exclusion zone BW |
| --- | --- | --- | --- |
| CA_2A-5A-46D | CA_2A-5A | 3*fc_5A + 1*fc_2A | 3*BW_5A + 1*BW_2A |
| CA_2A-5A-46D | CA_2A-5A | 2*fc_5A – 3*fc_2A | 2*BW_5A + 3*BW_2A |

IMD frequency range for UL CA_2A-5A and DL CA_2A-5A-46D

| DL_CA configuration | UL_CA configuration | Exclusion zone center frequency | Exclusion zone BW |
| --- | --- | --- | --- |
| CA_2A-5A-46D | CA_2A-5A | 3*fc_5A + 1*fc_2A | 3*BW_5A + 1*BW_2A |
| CA_2A-5A-46D | CA_2A-5A | 2*fc_5A – 3*fc_2A | 2*BW_5A + 3*BW_2A |

IMD frequency range for UL CA_13A-66A and DL CA_13A-46D-66A

| DL_CA configuration | UL_CA configuration | Exclusion zone center frequency | Exclusion zone BW |
| --- | --- | --- | --- |
| CA_13A-46D-66A | CA_13A-66A | 2*fc_66A + 2*fc_13A | 2*BW_66A + 2*BW_13A |
| CA_13A-46D-66A | CA_13A-66A | 2*fc_66A + 3*fc_13A | 2*BW_66A + 3*BW_13A |

IMD frequency range for UL CA_2A-13A and DL CA_2A-13A-46D

| DL_CA configuration | UL_CA configuration | Exclusion zone center frequency | Exclusion zone BW |
| --- | --- | --- | --- |
| CA_2A-13A-46D | CA_2A-13A | 3*fc_13A + 1*fc_2A | 3*BW_13A + 1*BW_2A |

The following TP for the CA combinations were studied and approved for session 6 (3 bands DL and 2 band UL) in TR:

- Band 2 and Band 48 and Band 66 DL with 2 bands UL

- Band 3 and Band 8 and Band 38 DL with 2 bands UL

- Band 1 and Band 3 and Band 28 DL with 2 bands UL

- Band 2 and Band 5 and Band 46 DL with 2 bands UL

- Band 5 and Band 46 and Band 66 DL with 2 bands UL

- Band 13 and Band 46 and Band 66 DL with 2 bands UL

- Band 2 and Band 13 and Band 46 DL with 2 bands UL

- Band 1 and Band 3 and Band 7 DL with 2 bands UL

- Band 1 and Band 3 and Band 42 with 2 bands UL

In the RAN4#91 meeting, the revised WID on Rel-16 LTE inter-band CA for x bands DL (x=3,4,5) with 2 bands UL was endorsed and  new band combinations are listed as below:

< New 3 bands DL with 2 bands UL>

| E-UTRA CA configuration / Bandwidth combination set |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| E-UTRA CA Configuration | Uplink CA configurations | E-UTRA Bands | 1.4 MHz |  | 3 MHz | 5 MHz |  |  | 10 MHz | 15 MHz |  |  | 20 MHz |  | Maximum aggregated bandwidth [MHz] |  | Bandwidth combination set |
| CA_2A-14A-30A | CA_2A-14A CA_14A-30A | 2 |  |  |  | Yes |  |  | Yes |  | Yes |  |  | Yes | 40 |  | 0 |
|  |  | 14 |  |  |  | Yes |  |  | Yes |  |  |  |  |  |  |  |  |
|  |  | 30 |  |  |  | Yes |  |  | Yes |  |  |  |  |  |  |  |  |
| CA_2A-14A-66A | CA_2A-14A CA_14A-66A | 2 |  |  |  | Yes |  |  | Yes |  | Yes |  |  | Yes | 50 |  | 0 |
|  |  | 14 |  |  |  | Yes |  |  | Yes |  |  |  |  |  |  |  |  |
|  |  | 66 |  |  |  | Yes |  |  | Yes |  | Yes |  |  | Yes |  |  |  |
| CA_14A-30A-66A | CA_14A-30A CA_14A-66A | 14 |  |  |  |  |  |  | Yes |  | Yes |  |  |  | 40 |  | 0 |
|  |  | 30 |  |  |  |  |  |  | Yes |  | Yes |  |  |  |  |  |  |
|  |  | 66 |  |  |  |  |  |  | Yes |  | Yes |  |  | Yes |  |  |  |
| CA_2A-2A-14A-66A | CA_2A-14A CA_14A-66A | 2 | See CA_2A-2A Bandwidth Combination Set 0 in Table 5.6A.1-3 |  |  |  |  |  |  |  |  |  |  |  | 70 |  | 0 |
|  |  | 14 |  |  |  | Yes |  |  | Yes |  |  |  |  |  |  |  |  |
|  |  | 66 |  |  |  | Yes |  |  | Yes |  |  | Yes |  | Yes |  |  |  |
| CA_14A-30A-66A-66A | CA_14A-30A CA_14A-66A | 14 |  |  |  | Yes |  |  | Yes |  |  |  |  |  | 60 |  | 0 |
|  |  | 30 |  |  |  | Yes |  |  | Yes |  |  |  |  |  |  |  |  |
|  |  | 66 | See CA_66A-66A Bandwidth combination set 0 in Table 5.6A.1-3 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| CA_2A-14A-66A-66A | CA_2A-14A CA_14A-66A | 2 |  |  |  | Yes |  |  | Yes |  |  | Yes |  | Yes | 70 | 0 |  |
|  |  | 14 |  |  |  | Yes |  |  | Yes |  |  |  |  |  |  |  |  |
|  |  | 66 | See CA_6`6A-66A Bandwidth combination set 0 in Table 5.6A.1-3 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| CA_2A-2A-14A-66A-66A | CA_2A-14A CA_14A-66A | 2 | See CA_2A-2A Bandwidth Combination Set 0 in Table 5.6A.1-3 |  |  |  |  |  |  |  |  |  |  |  | 90 | 0 |  |
|  |  | 14 |  |  |  | Yes |  |  | Yes |  |  |  |  |  |  |  |  |
|  |  | 66 | See CA_66A-66A Bandwidth Combination Set 0 in Table 5.6A.1-3 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| CA_2A-14A-66A-66A-66A | CA_2A-14A CA_14A-66A | 2 |  |  |  | Yes |  |  | Yes |  |  | Yes |  | Yes | 90 | 0 |  |
|  |  | 14 |  |  |  | Yes |  |  | Yes |  |  |  |  |  |  |  |  |
|  |  | 66 | See CA_66A-66A-66A Bandwidth Combination Set 0 in Table 5.6A.1-4 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| CA_2A-13A-46A-46D | CA_2A-13A | 2 | Yes |  | Yes | Yes |  |  | Yes |  |  | Yes |  | Yes | 110 | 0 |  |
|  |  | 13 |  |  |  | Yes |  |  | Yes |  |  |  |  |  |  |  |  |
|  |  | 46 | See CA_46A-46D Bandwidth Combination Set 0 in Table 5.6A.1-3 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| CA_2A-13A-46D | CA_2A-13A | 2 | Yes |  | Yes | Yes |  |  | Yes |  |  | Yes |  | Yes | 90 | 0 |  |
|  |  | 13 |  |  |  | Yes |  |  | Yes |  |  |  |  |  |  |  |  |
|  |  | 46 | See CA_46D Bandwidth Combination Set 0 in Table 5.6A.1-1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| CA_2A-13A-46A-46C | CA_2A-13A | 2 | Yes |  | Yes | Yes |  |  | Yes |  |  | Yes |  | Yes | 90 | 0 |  |
|  |  | 13 |  |  |  | Yes |  |  | Yes |  |  |  |  |  |  |  |  |
|  |  | 46 | See CA_46A-46C Bandwidth Combination Set 0 in Table 5.6A.1-3 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| CA_2A-13A-46C | CA_2A-13A | 2 | Yes |  | Yes | Yes |  |  | Yes |  |  | Yes |  | Yes | 70 | 0 |  |
|  |  | 13 |  |  |  | Yes |  |  | Yes |  |  |  |  |  |  |  |  |
|  |  | 46 | See CA_46C Bandwidth Combination Set 0 in Table 5.6A.1-1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| CA_2A-13A-46A-46A | CA_2A-13A | 2 | Yes |  | Yes | Yes |  |  | Yes |  |  | Yes |  | Yes | 70 | 0 |  |
|  |  | 13 |  |  |  | Yes |  |  | Yes |  |  |  |  |  |  |  |  |
|  |  | 46 | See CA_46A-46A Bandwidth Combination Set 0 in Table 5.6A.1-3 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| CA_2A-13A-46A | CA_2A-13A | 2 | Yes |  | Yes | Yes |  |  | Yes |  |  | Yes |  | Yes | 50 | 0 |  |
|  |  | 13 |  |  |  | Yes |  |  | Yes |  |  |  |  |  |  |  |  |
|  |  | 46 |  |  |  |  |  |  | Yes |  |  |  |  | Yes |  |  |  |
| CA_2A-13A-46E | CA_2A-13A | 2 | Yes |  | Yes | Yes |  |  | Yes |  |  | Yes |  | Yes | 110 | 0 |  |
|  |  | 13 |  |  |  | Yes |  |  | Yes |  |  |  |  |  |  |  |  |
|  |  | 46 | See CA_46E Bandwidth Combination Set 0 in Table 5.6A.1-1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| CA_2A-46E-66A | CA_2A-66A | 2 | Yes |  | Yes | Yes |  |  | Yes |  |  | Yes |  | Yes | 120 | 0 |  |
|  |  | 46 | See the CA_46E Bandwidth combination set 0 in the Table 5.6A.1-1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | 66 | Yes |  | Yes | Yes |  |  | Yes |  |  | Yes |  | Yes |  |  |  |
| CA_2A-46D-66A | CA_2A-66A | 2 | Yes |  | Yes |  | Yes |  | Yes |  |  | Yes |  | Yes | 100 | 0 |  |
|  |  | 46 | See the CA_46D Bandwidth combination set 0 in the Table 5.6A.1-1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | 66 | Yes | Yes |  |  | Yes |  | Yes |  |  | Yes |  | Yes |  |  |  |
| CA_2A-46C-66A | CA_2A-66A | 2 | Yes |  | Yes | Yes |  |  | Yes |  |  | Yes |  | Yes | 80 | 0 |  |
|  |  | 46 | See the CA_46C Bandwidth combination set 0 in the Table 5.6A.1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | 66 | Yes | Yes |  |  |  | Yes | Yes |  |  | Yes |  | Yes |  |  |  |
| CA_2A-13A-66A | CA_2A-13A | 2 | Yes |  | Yes | Yes |  |  | Yes |  |  | Yes |  | Yes | 50 | 0 |  |
|  |  | 13 |  |  |  | Yes |  |  | Yes |  |  |  |  |  |  |  |  |
|  |  | 66 | Yes |  | Yes | Yes |  |  | Yes |  |  | Yes |  | Yes |  |  |  |
| CA_2A-46A-66A | CA_2A-66A | 2 | Yes |  | Yes | Yes |  |  | Yes |  |  | Yes |  | Yes | 60 | 0 |  |
|  |  | 46 |  |  |  |  |  |  | Yes |  |  |  |  | Yes |  |  |  |
|  |  | 66 | Yes |  | Yes | Yes |  |  | Yes |  |  | Yes |  | Yes |  |  |  |
| CA_2A-48A-66A | CA_2A-48A CA_48A-66A | 2 | Yes |  | Yes | Yes |  |  | Yes |  |  | Yes |  | Yes | 60 | 0 |  |
|  |  | 46 |  |  |  | Yes |  |  | Yes |  |  | Yes |  | Yes |  |  |  |
|  |  | 66 | Yes |  | Yes | Yes |  |  | Yes |  |  | Yes |  | Yes |  |  |  |
| CA_13A-48A-66A | CA_13A-48A CA_13A-66A CA_48A-66A | 13 |  |  |  | Yes |  |  | Yes |  |  |  |  |  | 50 | 0 |  |
|  |  | 48 |  |  |  | Yes |  |  | Yes |  |  | Yes |  | Yes |  |  |  |
|  |  | 66 | Yes |  | Yes | Yes |  |  | Yes |  |  | Yes |  | Yes |  |  |  |
| CA_2A-46D-48C | CA_2A-48A | 2 | Yes |  | Yes | Yes |  |  | Yes |  |  | Yes |  | Yes | 120 | 0 |  |
|  |  | 46 | See CA_46D Bandwidth Combination Set 0 in Table 5.6A.1-1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | 48 | See CA_48C Bandwidth combination set 0 in Table 5.6A.1-1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| CA_46D-48C-66A | CA_48A-66A | 46 | See CA_46D Bandwidth Combination Set 0 in Table 5.6A.1-1 |  |  |  |  |  |  |  |  |  |  |  | 120 | 0 |  |
|  |  | 48 | See CA_48C Bandwidth combination set 0 in Table 5.6A.1-1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | 66 | Yes |  | Yes | Yes |  |  | Yes |  |  | Yes |  | Yes |  |  |  |
| CA_2A-46C-48C | CA_2A-48A | 2 | Yes |  | Yes | Yes |  |  | Yes |  |  | Yes |  | Yes | 100 | 0 |  |
|  |  | 46 | See CA_46C Bandwidth Combination Set 0 in Table 5.6A.1-1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | 48 | See CA_48C Bandwidth combination set 0 in Table 5.6A.1-1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| CA_2A-46D-48A | CA_2A-48A | 2 | Yes |  | Yes | Yes |  |  | Yes |  |  | Yes |  | Yes | 100 | 0 |  |
|  |  | 46 | See CA_46D Bandwidth Combination Set 0 in Table 5.6A.1-1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | 48 |  |  |  | Yes |  |  | Yes |  |  | Yes |  | Yes |  |  |  |
| CA_46C-48C-66A | CA_48A-66A | 46 | See CA_46C Bandwidth Combination Set 0 in Table 5.6A.1-1 |  |  |  |  |  |  |  |  |  |  |  | 100 | 0 |  |
|  |  | 48 | See CA_48C Bandwidth combination set 0 in Table 5.6A.1-1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | 66 | Yes |  | Yes | Yes |  |  | Yes |  |  | Yes |  | Yes |  |  |  |
| CA_46A-48C-66A | CA_48A-66A | 46 |  |  |  |  |  |  | Yes |  |  |  |  | Yes | 80 | 0 |  |
|  |  | 48 | See CA_48C Bandwidth combination set 0 in Table 5.6A.1-1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | 66 | Yes |  | Yes | Yes |  |  | Yes |  |  | Yes |  | Yes |  |  |  |
| CA_46D-48A-66A | CA_48A-66A | 46 | See CA_46D Bandwidth Combination Set 0 in Table 5.6A.1-1 |  |  |  |  |  |  |  |  |  |  |  | 100 | 0 |  |
|  |  | 48 |  |  |  | Yes |  |  | Yes |  |  | Yes |  | Yes |  |  |  |
|  |  | 66 | Yes |  | Yes | Yes |  |  | Yes |  |  | Yes |  | Yes |  |  |  |
| CA_2A-48C-66A | CA_2A-48A CA_48A-66A | 2 | Yes |  | Yes | Yes |  |  | Yes |  |  | Yes |  | Yes | 80 | 0 |  |
|  |  | 48 | See CA_48C Bandwidth combination set 0 in Table 5.6A.1-1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | 66 | Yes |  | Yes | Yes |  |  | Yes |  |  | Yes |  | Yes |  |  |  |
| CA_2A-46A-48C | CA_2A-48A | 2 | Yes |  | Yes | Yes |  |  | Yes |  |  | Yes |  | Yes | 80 | 0 |  |
|  |  | 46 |  |  |  | Yes |  |  | Yes |  |  | Yes |  | Yes |  |  |  |
|  |  | 48 | See CA_48C Bandwidth combination set 0 in Table 5.6A.1-1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| CA_2A-46C-48A | CA_2A-48A | 2 | Yes |  | Yes | Yes |  |  | Yes |  |  | Yes |  | Yes | 80 | 0 |  |
|  |  | 46 | See CA_46C Bandwidth Combination Set 0 in Table 5.6A.1-1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | 48 |  |  |  | Yes |  |  | Yes |  |  | Yes |  | Yes |  |  |  |
| CA_2A-46A-48A | CA_2A-48A | 2 | Yes |  | Yes | Yes |  |  | Yes |  |  | Yes |  | Yes | 60 | 0 |  |
|  |  | 46 |  |  |  |  |  |  | Yes |  |  |  |  | Yes |  |  |  |
|  |  | 48 |  |  |  | Yes |  |  | Yes |  |  | Yes |  | Yes |  |  |  |
| CA_46C-48A-66A | CA_48A-66A | 46 | See CA_46C Bandwidth Combination Set 0 in Table 5.6A.1-1 |  |  |  |  |  |  |  |  |  |  |  | 80 | 0 |  |
|  |  | 48 |  |  |  | Yes |  |  | Yes |  |  | Yes |  | Yes |  |  |  |
|  |  | 66 | Yes |  | Yes | Yes |  |  | Yes |  |  | Yes |  | Yes |  |  |  |
| CA_46A-48A-66A | CA_48A-66A | 46 |  |  |  |  |  |  | Yes |  |  |  |  | Yes | 60 | 0 |  |
|  |  | 48 |  |  |  | Yes |  |  | Yes |  |  | Yes |  | Yes |  |  |  |
|  |  | 66 | Yes |  | Yes | Yes |  |  | Yes |  |  | Yes |  | Yes |  |  |  |
| CA_2A-48A-66A | CA_48A-66A | 2 | Yes |  | Yes | Yes |  |  | Yes |  |  | Yes |  | Yes | 60 | 0 |  |
|  |  | 48 |  |  |  | Yes |  |  | Yes |  |  | Yes |  | Yes |  |  |  |
|  |  | 66 | Yes |  | Yes | Yes |  |  | Yes |  |  | Yes |  | Yes |  |  |  |
| CA_1A-7A-20A | CA_1A-7A CA_1A-20A CA_7A-20A | 1 |  |  |  | Yes |  |  | Yes |  |  | Yes |  | Yes | 60 | 0 |  |
|  |  | 7 |  |  |  |  |  |  | Yes |  |  | Yes |  | Yes |  |  |  |
|  |  | 20 |  |  |  | Yes |  |  | Yes |  |  | Yes |  | Yes |  |  |  |
| CA_1A-3A-3A-8A | CA_1A-3A CA_1A-8A CA_3A-8A | 1 |  |  |  | Yes |  |  | Yes |  |  | Yes |  | Yes | 70 | 0 |  |
|  |  | 3 | See CA_3A-3A Bandwidth Combination Set 0 in Table 5.6A.1-3 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | 8 |  |  |  | Yes |  |  | Yes |  |  |  |  |  |  |  |  |
| CA_1A-7A-8A | CA_7A-8A | 1 |  |  |  | Yes |  |  | Yes |  |  | Yes |  | Yes | 50 | 0 |  |
|  |  | 7 |  |  |  |  |  |  | Yes |  |  | Yes |  | Yes |  |  |  |
|  |  | 8 |  |  |  | Yes |  |  | Yes |  |  |  |  |  |  |  |  |
| CA_1A-7A-20A | CA_1A-7A CA_1A-20A CA_7A-20A | 1 |  |  |  | Yes |  |  | Yes |  |  | Yes |  | Yes | 50 | 1 |  |
|  |  | 7 |  |  |  | Yes |  |  | Yes |  |  | Yes |  | Yes |  |  |  |
|  |  | 8 |  |  |  | Yes |  |  | Yes |  |  |  |  |  |  |  |  |
| CA_1A-7A-7A-8A | CA_1A-7A CA_1A-8A CA_7A-8A | 1 |  |  |  | Yes |  |  | Yes |  |  | Yes |  | Yes | 70 | 0 |  |
|  |  | 7 | See CA_7A-7A Bandwidth combination set 1 in Table 5.6A.1-3 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | 8 |  |  |  | Yes |  |  | Yes |  |  |  |  |  |  |  |  |

< New 4 bands DL with 2 bands UL>

| E-UTRA CA configuration / Bandwidth combination set |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| E-UTRA CA Configuration | Uplink CA configurations | E-UTRA Bands | 1.4 MHz | 3 MHz | 5 MHz | 10 MHz |  | 15 MHz | 20 MHz |  | Maximum aggregated bandwidth [MHz] | Bandwidth combination set |
| CA_2A-14A-30A-66A | CA_2A-14A CA_14A-66A | 2 |  |  | Yes | Yes | Yes |  |  | Yes | 60 | 0 |
|  |  | 14 |  |  | Yes | Yes |  |  |  |  |  |  |
|  |  | 30 |  |  | Yes | Yes |  |  |  |  |  |  |
|  |  | 66 |  |  | Yes | Yes | Yes |  |  | Yes |  |  |
| CA_2A-2A-14A-30A-66A | CA_2A-14A CA_14A-30A CA_14A-66A | 2 | See CA_2A-2A Bandwidth Combination Set 0 in Table 5.6A.1-3 |  |  |  |  |  |  |  | 80 | 0 |
|  |  | 14 |  |  | Yes | Yes |  |  |  |  |  |  |
|  |  | 30 |  |  | Yes | Yes |  |  |  |  |  |  |
|  |  | 66 |  |  | Yes | Yes | Yes |  |  | Yes |  |  |
| CA_2A-14A-30A-66A-66A | CA_2A-14A CA_14A-30A CA_14A-66A | 2 |  |  | Yes | Yes | Yes |  |  | Yes | 80 | 0 |
|  |  | 14 |  |  | Yes | Yes |  |  |  |  |  |  |
|  |  | 30 |  |  | Yes | Yes |  |  |  |  |  |  |
|  |  | 66 | See CA_66A-66A Bandwidth Combination Set 0 in Table 5.6A.1-3 |  |  |  |  |  |  |  |  |  |
| CA_2A-13A-46E-66A | CA_2A-13A | 2 | Yes | Yes | Yes | Yes | Yes |  |  | Yes | 130 | 0 |
|  |  | 13 |  |  | Yes | Yes |  |  |  |  |  |  |
|  |  | 46 | See the CA_46E Bandwidth combination set 0 in the Table 5.6A.1-1 |  |  |  |  |  |  |  |  |  |
|  |  | 66 |  |  | Yes | Yes | Yes |  |  | Yes |  |  |
| CA_2A-13A-46D-66A | CA_2A-13A | 2 | Yes | Yes | Yes | Yes | Yes |  |  | Yes | 110 | 0 |
|  |  | 13 |  |  | Yes | Yes |  |  |  |  |  |  |
|  |  | 46 | See the CA_46D Bandwidth combination set 0 in the Table 5.6A.1-1 |  |  |  |  |  |  |  |  |  |
|  |  | 66 | Yes | Yes | Yes | Yes | Yes |  |  | Yes |  |  |
| CA_2A-13A-46C-66A | CA_2A-13A | 2 | Yes | Yes | Yes | Yes | Yes |  |  | Yes | 90 | 0 |
|  |  | 13 |  |  | Yes | Yes |  |  |  |  |  |  |
|  |  | 46 | See the CA_46C Bandwidth combination set 0 in the Table 5.6A.1-1 |  |  |  |  |  |  |  |  |  |
|  |  | 66 | Yes | Yes | Yes | Yes | Yes |  |  | Yes |  |  |
| CA_2A-13A-46A-66A | CA_2A-13A | 2 | Yes | Yes | Yes | Yes | Yes |  |  | Yes | 70 | 0 |
|  |  | 13 |  |  | Yes | Yes |  |  |  |  |  |  |
|  |  | 46 |  |  |  | Yes |  |  |  | Yes |  |  |
|  |  | 66 | Yes | Yes | Yes | Yes | Yes |  |  | Yes |  |  |
| CA_2A-46D-48C-66A | CA_2A-48A CA_48A-66A | 2 | Yes | Yes | Yes | Yes | Yes |  |  | Yes | 140 | 0 |
|  |  | 46 | See CA_46D Bandwidth Combination Set 0 in Table 5.6A.1-1 |  |  |  |  |  |  |  |  |  |
|  |  | 48 | See CA_48C Bandwidth combination set 0 in Table 5.6A.1-1 |  |  |  |  |  |  |  |  |  |
|  |  | 66 | Yes | Yes | Yes | Yes | Yes |  |  | Yes |  |  |
| CA_2A-46C-48C-66A | CA_2A-48A CA_48A-66A | 2 | Yes | Yes | Yes | Yes | Yes |  |  | Yes | 120 | 0 |
|  |  | 46 | See CA_46C Bandwidth Combination Set 0 in Table 5.6A.1-1 |  |  |  |  |  |  |  |  |  |
|  |  | 48 | See CA_48C Bandwidth combination set 0 in Table 5.6A.1-1 |  |  |  |  |  |  |  |  |  |
|  |  | 66 | Yes | Yes | Yes | Yes | Yes |  |  | Yes |  |  |
| CA_2A-46D-48A-66A | CA_2A-48A CA_48A-66A | 2 | Yes | Yes | Yes | Yes | Yes |  |  | Yes | 120 | 0 |
|  |  | 46 | See CA_46D Bandwidth Combination Set 0 in Table 5.6A.1-1 |  |  |  |  |  |  |  |  |  |
|  |  | 48 |  |  |  | Yes |  |  |  | Yes |  |  |
|  |  | 66 | Yes | Yes | Yes | Yes | Yes |  |  | Yes |  |  |
| CA_2A-46A-48C-66A | CA_2A-48A CA_48A-66A | 2 | Yes | Yes | Yes | Yes | Yes |  |  | Yes | 100 | 0 |
|  |  | 46 |  |  |  | Yes |  |  |  | Yes |  |  |
|  |  | 48 | See CA_48C Bandwidth combination set 0 in Table 5.6A.1-1 |  |  |  |  |  |  |  |  |  |
|  |  | 66 | Yes | Yes | Yes | Yes | Yes |  |  | Yes |  |  |
| CA_2A-46C-48A-66A | CA_2A-48A CA_48A-66A | 2 | Yes | Yes | Yes | Yes | Yes |  |  | Yes | 100 | 0 |
|  |  | 46 | See CA_46C Bandwidth Combination Set 0 in Table 5.6A.1-1 |  |  |  |  |  |  |  |  |  |
|  |  | 48 |  |  | Yes | Yes | Yes |  |  | Yes |  |  |
|  |  | 66 | Yes | Yes | Yes | Yes | Yes |  |  | Yes |  |  |
| A_2A-46A-48A-66A | CA_2A-48A CA_48A-66A | 2 | Yes | Yes | Yes | Yes | Yes |  |  | Yes | 80 | 0 |
|  |  | 46 |  |  |  | Yes |  |  |  | Yes |  |  |
|  |  | 48 |  |  | Yes | Yes | Yes |  |  | Yes |  |  |
|  |  | 66 | Yes | Yes | Yes | Yes | Yes |  |  | Yes |  |  |
| CA_1A-3A-7A-20A | CA_1A-3A, CA_1A-7A, CA_1A-20A, CA_3A-7A, CA_3A-20A, CA_7A-20A | 1 |  |  | Yes | Yes | Yes |  |  | Yes | 80 | 0 |
|  |  | 3 |  |  | Yes | Yes | Yes |  |  | Yes |  |  |
|  |  | 7 |  |  |  | Yes | Yes |  |  | Yes |  |  |
|  |  | 20 |  |  | Yes | Yes | Yes |  |  | Yes |  |  |
| CA_1A-3A-7A-8A | CA_1A-8A, CA_7A-8A | 1 |  |  | Yes | Yes | Yes |  |  | Yes | 70 | 0 |
|  |  | 3 |  |  | Yes | Yes | Yes |  |  | Yes |  |  |
|  |  | 7 |  |  |  | Yes | Yes |  |  | Yes |  |  |
|  |  | 8 |  |  | Yes | Yes |  |  |  |  |  |  |
|  |  | 1 |  |  | Yes | Yes | Yes |  |  | Yes | 70 | 1 |
|  |  | 3 |  |  | Yes | Yes | Yes |  |  | Yes |  |  |
|  |  | 7 |  |  | Yes | Yes | Yes |  |  | Yes |  |  |
|  |  | 8 |  |  | Yes | Yes |  |  |  |  |  |  |
| CA_1A-3A-3A-7A-8A | CA_1A-3A, CA_1A-7A, CA_1A-8A, CA_3A-7A, CA_3A-8A, CA_7A-8A | 1 |  |  | Yes | Yes | Yes |  |  | Yes | 90 | 0 |
|  |  | 3 | See the CA_3A-3A Bandwidth combination set 0 in Table 5.6A.1-3 |  |  |  |  |  |  |  |  |  |
|  |  | 7 |  |  | Yes | Yes | Yes |  |  | Yes |  |  |
|  |  | 8 |  |  | Yes | Yes |  |  |  |  |  |  |
| CA_1A-3A-7A-7A-8A | CA_1A-3A, CA_1A-7A, CA_1A-8A, CA_3A-7A, CA_3A-8A, CA_7A-8A | 1 |  |  | Yes | Yes | Yes |  |  | Yes | 90 | 0 |
|  |  | 3 |  |  | Yes | Yes | Yes |  |  | Yes |  |  |
|  |  | 7 | See the CA_7A-7A Bandwidth combination set 1 in Table 5.6A.1-3 |  |  |  |  |  |  |  |  |  |
|  |  | 8 |  |  | Yes | Yes |  |  |  |  |  |  |
| CA_1A-3A-3A-7A-7A-8A | CA_1A-3A, CA_1A-7A, CA_1A-8A, CA_3A-7A, CA_3A-8A, CA_7A-8A | 1 |  |  | Yes | Yes | Yes |  |  | Yes | 110 | 0 |
|  |  | 3 | See the CA_3A-3A Bandwidth combination set 0 in Table 5.6A.1-3 |  |  |  |  |  |  |  |  |  |
|  |  | 7 | See the CA_7A-7A Bandwidth combination set 1 in Table 5.6A.1-3 |  |  |  |  |  |  |  |  |  |
|  |  | 8 |  |  | Yes | Yes |  |  |  |  |  |  |

2.4.2	Remaining Open issues

RAN4 needs to analyse self-interference problems for LTE inter-band CA for x bands DL (x=3, 4, 5) with 2 bands UL and also specifies MSD requirements in TS36.101.

Moreover, new LTE inter-band CA for x bands DL (x=3, 4, 5) with 2 bands UL in revised WID will be analysed for solving self-interference problem.

Each progress of LTE inter-band CA bands for x bands DL (x=3, 4,5) with 2 bands UL are listed in Table 2.4.2-1.

Table 2.4.2-1 Progress of Core part WI (3BDL/2BUL CA)

| CA combination | REL-indep. from | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no | open issues/comments |
| --- | --- | --- | --- | --- | --- | --- |
| Rel16 LTE inter-band CA for 3 bands DL with 2 band UL CA |  |  |  |  |  |  |
| CA_3BDL_3A-11A-18A_2BUL_CA_3A-11A_BCS0 | REL-11 | Xiao Shao, KDDI | TR 36.716-03-02: R4-1813773 TS 36.101: R4-1812220 | Yes | Yes | none |
| CA_3BDL_3A-11A-26A_2BUL_CA_3A-11A_BCS0 | REL-11 | Xiao Shao, KDDI | TR 36.716-03-02: R4-1813774 TS 36.101: R4-1812220 | Yes | Yes | none |
| CA_3BDL_1A-3A-42C_2BUL_CA_1A-42C_BCS0 | REL-12 | Xiao Shao, KDDI | TR36.716-03-02:R4-1809722, R4-1900570 TS 36.101: R4-1810166 | Yes | Yes | none |
| CA_3BDL_1A-3A-42C_2BUL_CA_3A-42C_BCS0 | REL-12 | Xiao Shao, KDDI | TR36.716-03-02:R4-1809722, R4-1900570 TS 36.101: R4-1810166 | Yes | Yes | none |
| CA_3BDL_2A-4A-13A_2BUL_CA_2A-13A_BCS0 | REL-12 | Zheng Zhao, Verizon | TR 36.716-03-02: R4-1814930 TS 36.101: R4-1900226 | Yes | Yes | none |
| CA_3BDL_2A-4A-13A_2BUL_CA_4A-13A_BCS0 | REL-12 | Zheng Zhao, Verizon | TR 36.716-03-02: R4-1814930 TS 36.101: R4-1900226 | Yes | Yes | none |
| CA_3BDL_2A-2A-4A-5A_2BUL_CA_2A-5A_BCS0 | REL-12 | Zheng Zhao, Verizon | TR 36.716-03-02: R4-1814930 TS 36.101: R4-1900226 | Yes | Yes | none |
| CA_3BDL_2A-2A-4A-5A_2BUL_CA_4A-5A_BCS0 | REL-12 | Zheng Zhao, Verizon | TR 36.716-03-02: R4-1814930 TS 36.101: R4-1900226 | Yes | Yes | none |
| CA_3BDL_2A-2A-5A-66A-66A_2BUL_CA_2A-5A_BCS0 | REL-12 | Zheng Zhao, Verizon | TR 36.716-03-02: R4-1814930 TS 36.101: R4-1900226 | Yes | Yes | none |
| CA_3BDL_2A-5B-66A-66A _2BUL_CA_2A-5A_BCS0 | REL-12 | Zheng Zhao, Verizon | TR 36.716-03-02: R4-1814930 TS 36.101: R4-1900226 | Yes | Yes | none |
| CA_3BDL_2A-5B-66A-66A _2BUL_CA_5A-66A_BCS0 | REL-12 | Zheng Zhao, Verizon | TR 36.716-03-02: R4-1814930 TS 36.101: R4-1900226 | Yes | Yes | none |
| CA_3BDL_2A-5A-46D_2BUL_CA_2A-5A_BCS0 | REL-12 | Zheng Zhao, Verizon | TR 36.716-03-02: R4-1814930 TS 36.101: R4-1900226 | Yes | Yes | none |
| CA_3BDL_5A-46D-66A_2BUL_CA_5A_46A_BCS0 | REL-12 | Zheng Zhao, Verizon | TR 36.716-03-02: R4-1814930 TS 36.101: R4-1900226 | Yes | Yes | none |
| CA_3BDL_5A-46D-66A_2BUL_CA_5A_66A_BCS0 | REL-12 | Zheng Zhao, Verizon | TR 36.716-03-02: R4-1814930 TS 36.101: R4-1900226 | Yes | Yes | none |
| CA_3BDL_2A-13A-66A-66B_2BUL_CA_2A-13A_BCS0 | REL-12 | Zheng Zhao, Verizon | TR 36.716-03-02: R4-1814930 TS 36.101: R4-1900226 | Yes | Yes | none |
| CA_3BDL_2A-13A-66A-66B_2BUL_CA_13A-66A_BCS0 | REL-12 | Zheng Zhao, Verizon | TR 36.716-03-02: R4-1814930 TS 36.101: R4-1900226 | Yes | Yes | none |
| CA_3BDL_13A-46D-66A_2BUL_CA_13A-66A_BCS0 | REL-12 | Zheng Zhao, Verizon | TR 36.716-03-02: R4-1814930 TS 36.101: R4-1900226 | Yes | Yes | none |
| CA_3BDL_2A-13A-46D_2BUL_CA_2A-13A_BCS0 | REL-12 | Zheng Zhao, Verizon | TR 36.716-03-02: R4-1814930 TS 36.101: R4-1900226 | Yes | Yes | none |
| CA_3BDL_2A-13A-48A-48C_2BUL_CA_2A-13A_BCS0 | REL-11 | Zheng Zhao, Verizon | TR 36.716-03-02 R4-1900199 TS 36.101: R4-1900226 | Yes | Yes | none |
| CA_3BDL_1A-3A-38A_2BUL_CA_1A-3A_BCS0 | REL-12 | Zhangpeng, Huawei | TR 36.716-03-02 R4-1900777 TS 36.101: R4-1900226 | Yes | Yes | none |
| CA_3BDL_2A-12A-66A_2BUL_CA_2A-12A_BCS0 | REL-11 | Nelson Ueng, T-Mobile USA | TR 36.716-03-02 R4-1902122 TS 36.101: R4-1905010 | Yes | Yes | none |
| CA_3BDL_2A-12A-66A_2BUL_CA_2A-66A_BCS0 | REL-11 | Nelson Ueng, T-Mobile USA | TR 36.716-03-02 R4-1902122 TS 36.101: R4-1905010 | Yes | Yes | none |
| CA_3BDL_2A-12A-66A_2BUL_CA_12A-66A_BCS0 | REL-11 | Nelson Ueng, T-Mobile USA | TR 36.716-03-02 R4-1902122 TS 36.101: R4-1905010 | Yes | Yes | None |
| CA_3BDL_1A-3A-42D_2BUL_CA_1A-3A_BCS0 | REL-12 | Yuta Oguma, NTT DOCOMO | TR 36.716-03-02 R4-1902122 TS 36.101: R4-1905010 | Nos | No | Ongoing |
| CA_3BDL_1A-3A-42D_2UL_ 1A-42A_BCS0 | REL-12 | Yuta Oguma, NTT DOCOMO | TR 36.716-03-02 R4-1900570, R4-1906228 TS 36.101: R4-1905010 | Yes | Yes | none |
| CA_3BDL_1A-3A-42D_2UL_ 3A-42A_BCS0 | REL-12 | Yuta Oguma, NTT DOCOMO | TR 36.716-03-02 R4-1900570, R4-1906228 TS 36.101: R4-1905010 | Yes | Yes | none |
| CA_3BDL_1A-3A-42D_2UL_ 1A-42C_BCS0 | REL-12 | Yuta Oguma, NTT DOCOMO | TR 36.716-03-02 R4-1900570, R4-1906228 TS 36.101: R4-1905010 | Yes | Yes | none |
| CA_3BDL_1A-3A-42D_2UL_ 3A-42C_BCS0 | REL-12 | Yuta Oguma, NTT DOCOMO | TR 36.716-03-02 R4-1900570, R4-1906228 TS 36.101: R4-1905010 | Yes | Yes | none |
| 3BDL_2A-5A-66A_2BUL_2A-5A_BCS0 | REL-11 | Zheng Zhao Verizon | TR 36.716-03-02 R4-1903035 TS 36.101: R4-1905010 | Yes | Yes | none |
| 3BDL_2A-2A-5A-66A_2BUL_2A-5A_BCS0 | REL-11 | Zheng Zhao Verizon | TR 36.716-03-02 R4-1903035 TS 36.101: R4-1905010 | Yes | Yes | none |
| 3BDL_2A-2A-5A-66A_2BUL_5A-66A_BCS0 | REL-11 | Zheng Zhao Verizon | TR 36.716-03-02 R4-1903035 TS 36.101: R4-1905010 | Yes | Yes | none |
| 3BDL_2A-2A-5A-66A-66A_2BUL_5A-66A_BCS0 | REL-11 | Zheng Zhao Verizon | TR 36.716-03-02 R4-1903035 TS 36.101: R4-1905010 | Yes | Yes | none |
| 3BDL_2A-2A-5A-66B_2BUL_2A-5A_BCS0 | REL-11 | Zheng Zhao Verizon | TR 36.716-03-02 R4-1903035 TS 36.101: R4-1905010 | Yes | Yes | none |
| 3BDL_2A-2A-5A-66B_2BUL_5A-66A_BCS0 | REL-11 | Zheng Zhao Verizon | TR 36.716-03-02 R4-1903035 TS 36.101: R4-1905010 | Yes | Yes | none |
| 3BDL_2A-2A-5A-66C_2BUL_2A-5A_BCS0 | REL-11 | Zheng Zhao Verizon | TR 36.716-03-02 R4-1903035 TS 36.101: R4-1905010 | Yes | Yes | none |
| 3BDL_2A-2A-5A-66C_2BUL_5A-66A_BCS0 | REL-11 | Zheng Zhao Verizon | TR 36.716-03-02 R4-1903035 TS 36.101: R4-1905010 | Yes | Yes | none |
| 3BDL_2A-5A-66A_2BUL_5A-66A_BCS0 | REL-11 | Zheng Zhao Verizon | TR 36.716-03-02 R4-1903035 TS 36.101: R4-1905010 | Yes | Yes | none |
| 3BDL_2A-5A-66A-66A_2BUL_2A-5A_BCS0 | REL-11 | Zheng Zhao Verizon | TR 36.716-03-02 R4-1903035 TS 36.101: R4-1905010 | Yes | Yes | none |
| 3BDL_2A-5A-66A-66A_2BUL_5A-66A_BCS0 | REL-11 | Zheng Zhao Verizon | TR 36.716-03-02 R4-1903035 TS 36.101: R4-1905010 | Yes | Yes | none |
| 3BDL_2A-5A-66B_2BUL_2A-5A_BCS0 | REL-11 | Zheng Zhao Verizon | TR 36.716-03-02 R4-1903035 TS 36.101: R4-1905010 | Yes | Yes | none |
| 3BDL_2A-5A-66B_2BUL_5A-66A_BCS0 | REL-11 | Zheng Zhao Verizon | TR 36.716-03-02 R4-1903035 TS 36.101: R4-1905010 | Yes | Yes | none |
| 3BDL_2A-5A-66C_2BUL_2A-5A_BCS0 | REL-11 | Zheng Zhao Verizon | TR 36.716-03-02 R4-1903035 TS 36.101: R4-1905010 | Yes | Yes | none |
| 3BDL_2A-5A-66C_2BUL_5A-66A_BCS0 | REL-11 | Zheng Zhao Verizon | TR 36.716-03-02 R4-1903035 TS 36.101: R4-1905010 | Yes | Yes | none |
| 3BDL_2A-5B-66A_2BUL_2A-5A_BCS0 | REL-11 | Zheng Zhao Verizon | TR 36.716-03-02 R4-1903035 TS 36.101: R4-1905010 | Yes | Yes | none |
| 3BDL_2A-5B-66A_2BUL_5A-66A_BCS0 | REL-11 | Zheng Zhao Verizon | TR 36.716-03-02 R4-1903035 TS 36.101: R4-1905010 | Yes | Yes | none |
| 3BDL_2A-5B-66B_2BUL_2A-5A_BCS0 | REL-11 | Zheng Zhao Verizon | TR 36.716-03-02 R4-1903035 TS 36.101: R4-1905010 | Yes | Yes | none |
| 3BDL_2A-5B-66B_2BUL_5A-66A_BCS0 | REL-11 | Zheng Zhao Verizon | TR 36.716-03-02 R4-1903035 TS 36.101: R4-1905010 | Yes | Yes | none |
| 3BDL_2A-5B-66C_2BUL_2A-5A_BCS0 | REL-11 | Zheng Zhao Verizon | TR 36.716-03-02 R4-1903035 TS 36.101: R4-1905010 | Yes | Yes | none |
| 3BDL_2A-5B-66C_2BUL_5A-66A_BCS0 | REL-11 | Zheng Zhao Verizon | TR 36.716-03-02 R4-1903035 TS 36.101: R4-1905010 | Yes | Yes | none |
| 3BDL_2A-13A-66A_2BUL_2A-13A_BCS0 | REL-11 | Zheng Zhao Verizon | TR 36.716-03-02 R4-1904970 TS 36.101: R4-1906053 | Yes | Yes | none |
| 3BDL_2A-13A-66A_2BUL_13A-66A_BSC0 | REL-11 | Zheng Zhao Verizon | TR 36.716-03-02 R4-1904970 TS 36.101: R4-1906053 | Yes | Yes | none |
| 3BDL_2A-2A-13A-66A_2BUL_2A-13A_BCS0 | REL-11 | Zheng Zhao Verizon | TR 36.716-03-02 R4-1904970 TS 36.101: R4-1906053 | Yes | Yes | none |
| 3BDL_2A-2A-13A-66A_2BUL_13A-66A_BCS0 | REL-11 | Zheng Zhao Verizon | TR 36.716-03-02 R4-1904970 TS 36.101: R4-1906053 | Yes | Yes | none |
| 3BDL_2A-13A-66A-66A_2BUL_2A-13A_BCS0 | REL-11 | Zheng Zhao Verizon | TR 36.716-03-02 R4-1904970 TS 36.101: R4-1906053 | Yes | Yes | none |
| 3BDL_2A-13A-66A-66A_2BUL_13A-66A_BCS0 | REL-11 | Zheng Zhao Verizon | TR 36.716-03-02 R4-1904970 TS 36.101: R4-1906053 | Yes | Yes | none |
| 3BDL_2A-13A-66B_2BUL_2A-13A_BCS0 | REL-11 | Zheng Zhao Verizon | TR 36.716-03-02 R4-1904970 TS 36.101: R4-1906053 | Yes | Yes | none |
| 3BDL_2A-13A-66B_2BUL_13A-66A_BCS0 | REL-11 | Zheng Zhao Verizon | TR 36.716-03-02 R4-1904970 TS 36.101: R4-1906053 | Yes | Yes | none |
| 3BDL_2A-13A-66C_2BUL_2A-13A_BCS0 | REL-11 | Zheng Zhao Verizon | TR 36.716-03-02 R4-1904970 TS 36.101: R4-1906053 | Yes | Yes | none |
| 3BDL_2A-13A-66C_2BUL_13A-66A_BCS0 | REL-11 | Zheng Zhao Verizon | TR 36.716-03-02 R4-1904970 TS 36.101: R4-1906053 | Yes | Yes | none |
| 3BDL_2A-46E-48A_2BUL_2A-48A_BCS0 | REL-11 | Zheng Zhao Verizon | TR 36.716-03-02 R4-193035 TS 36.101: R4-1905010 | Yes | Yes | none |
| 3BDL_2A-46D-48A_2BUL_2A-48A_BCS0 | REL-11 | Zheng Zhao Verizon | TR 36.716-03-02 R4-1903035 TS 36.101: R4-1905010 | Yes | Yes | none |
| 3BDL_2A-48A-66A_2BUL_48A-66A_BCS0 | REL-11 | Zheng Zhao Verizon | TR 36.716-03-02 R4-1906042 TS 36.101: R4-1906053 | Yes | Yes | none |
| 3BDL_3A-8A-38A_2BUL_ 3A-8A_BCS0 | REL-12 | Zhangpeng, Huawei | TR 36.716-03-02 R4-1906042 TS 36.101: R4-1906053 | Yes | Yes | none |
| 3BDL_1A-1A-3C-5A_2BUL_ 1A-3A_BCS0 | REL-12 | Liu Ye, Huawei | TR 36.716-03-02 R4-1904517 TS 36.101: R4-1905010 | Yes | Yes | none |
| 3BDL_1A-1A-3C-5A_2BUL_ 1A-5A_BCS0 | REL-12 | Liu Ye, Huawei | TR 36.716-03-02 R4-1904517 TS 36.101: R4-1905010 | Yes | Yes | none |
| 3BDL_1A-1A-3C-5A_2UL_3A-5A_BCS0 | REL-12 | Liu Ye, Huawei | TR 36.716-03-02 R4-1904517 TS 36.101: R4-1905010 | Yes | Yes | none |
| 3BDL_1A-1A-3C-28A_2BUL_ 1A-3A_BCS0 | REL-12 | Liu Ye, Huawei | TR 36.716-03-02 R4-1904924 TS 36.101: R4-1905010 | Yes | Yes | none |
| 3BDL_1A-1A-3C-28A_2BUL_ 1A-285A_BCS0 | REL-12 | Liu Ye, Huawei | TR 36.716-03-02 R4-1904924 TS 36.101: R4-1905010 | Yes | Yes | none |
| 3BDL_1A-1A-3C-28A_2UL_ 3A-28A_BCS0 | REL-12 | Liu Ye, Huawei | TR 36.716-03-02 R4-1904924 | No | No | Still ongoing lower 3A-28A |
| 3BDL_1A-3A-3A-7A_2BUL_1A-3A_BCS0 | REL-11 | Bo-Han Hsieh, CHTTL | TR 36.716-03-02 R4-1906467 TS 36.101: R4-1906053 | Yes | Yes | none |
| 3BDL_1A-3A-3A-7A_2BUL_1A-7A_BCS0 | REL-11 | Bo-Han Hsieh, CHTTL | TR 36.716-03-02 R4-1906467 TS 36.101: R4-1906053 | Yes | Yes | none |
| 3BDL_1A-3A-3A-7A_2BUL_3A-7A_BCS0 | REL-11 | Bo-Han Hsieh, CHTTL | TR 36.716-03-02 R4-1906467 TS 36.101: R4-1906053 | Yes | Yes | none |
| 3BDL_1A-3A-3A-7A-7A_2BUL_1A-3A_BCS0 | REL-11 | Bo-Han Hsieh, CHTTL | TR 36.716-03-02 R4-1906467 TS 36.101: R4-1906053 | Yes | Yes | none |
| 3BDL_1A-3A-3A-7A-7A_2BUL_1A-7A_BCS0 | REL-11 | Bo-Han Hsieh, CHTTL | TR 36.716-03-02 R4-1906467 TS 36.101: R4-1906053 | Yes | Yes | none |
| 3BDL_1A-3A-3A-7A-7A_2BUL_3A-7A_BCS0 | REL-11 | Bo-Han Hsieh, CHTTL | TR 36.716-03-02 R4-1906467 TS 36.101: R4-1906053 | Yes | Yes | none |

Table 2.4.2-2 Progress of Core part WI (4BDL/2BUL CA)

| CA combination | REL-indep. from | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no | open issues/comments |
| --- | --- | --- | --- | --- | --- | --- |
| Rel16 LTE inter-band CA for 4 bands DL with 2 band UL CA |  |  |  |  |  |  |
| CA_4BDL_ CA_2A-13A-48C-66A_2BUL_2A-13A_BCS0 | REL-11 | Zheng Zhao, Verizon | TR 36.716-03-02: R4-1814932 TS 36.101: R4-1900226 | Yes | Yes | none |
| CA_4BDL_ CA_2A-13A-48C-66A_2BUL_13A-66A_BCS0 | REL-11 | Zheng Zhao, Verizon | TR 36.716-03-02: R4-1814932 TS 36.101: R4-1900226 | Yes | Yes | none |
| CA_4BDL_ 2A-13A-48A-48A-66A _2BUL_2A-13A_BCS0 | REL-11 | Zheng Zhao, Verizon | TR 36.716-03-02: R4-1814932 TS 36.101: R4-1900226 | Yes | Yes | none |
| CA_4BDL_ 2A-13A-48A-48A-66A_2BUL_13A-66A _BCS0 | REL-11 | Zheng Zhao, Verizon | TR 36.716-03-02: R4-1814932 TS 36.101: R4-1900226 | Yes | Yes | none |
| CA_4BDL_1A-3A-8A-38A_2BUL_ 1A-3A_BCS0 | REL-12 | Zhangpeng, Huawei | TR36.716-03-02: R4-1900778 TS 36.101: R4-1900226 | Yes | Yes | none |
| CA_4BDL_1A-3A-8A-38A_2BUL_ 1A-8A_BCS0 | REL-12 | Zhangpeng, Huawei | TR36.716-03-02: R4-1900778 TS 36.101: R4-1900226 | Yes | Yes | none |
| CA_4BDL_1A-3A-8A-38A_2BUL_ 3A-8A_BCS0 | REL-12 | Zhangpeng, Huawei | TR36.716-03-02: R4-1900778 TS36.101: R4-1905010 | Yes | Yes | none |
| CA_4BDL_2A-46E-48A-66A_2BUL_CA_2A-48A | REL-11 | Zheng Zhao Verizon | Not included | No | No | Need to CR to add 2BUL_2A-48A |
| CA_4BDL_2A-46E-48A-66A_2BUL_CA_66A-48A | REL-11 | Zheng Zhao Verizon | Not included | No | No | Need to CR to add 2BUL_66A-48A |
| CA_4BDL_1A-3A-41C-42C_2BUL_CA_1A-3A_BCS0 | REL-12 | Xiao Shao, KDDI | TR36.716-03-02: R4-1900568 TS 36.101: R4-1900226 | Yes | Yes | none |
| CA_4BDL_1A-3A-41C-42C_2BUL_CA_1A-42A_BCS0 | REL-12 | Xiao Shao, KDDI | TR36.716-03-02: R4-1900568 TS 36.101: R4-1900226 | Yes | Yes | none |
| CA_4BDL_1A-3A-41C-42C_2BUL_CA_1A-42C_BCS0 | REL-12 | Xiao Shao, KDDI | TR36.716-03-02: R4-1900568 TS 36.101: R4-1900226 | Yes | Yes | none |
| CA_4BDL_1A-3A-41C-42C_2BUL_CA_3A-42A_BCS0 | REL-12 | Xiao Shao, KDDI | TR36.716-03-02: R4-1900568 TS 36.101: R4-1900226 | Yes | Yes | none |
| CA_4BDL_1A-3A-41C-42C_2BUL_CA_3A-42C_BCS0 | REL-12 | Xiao Shao, KDDI | TR36.716-03-02: R4-1900568 TS 36.101: R4-1900226 | Yes | Yes | none |
| CA_4BDL_1A-3A-41C-42A_2BUL_CA_1A-3A-BCS0 | REL-12 | Xiao Shao, KDDI | TR36.716-03-02: R4-1900568 TS 36.101: R4-1900226 | Yes | Yes | none |
| CA_4BDL_1A-3A-41C-42A_2BUL_CA_1A-42A-BCS0 | REL-12 | Xiao Shao, KDDI | TR36.716-03-02: R4-1900568 TS 36.101: R4-1900226 | Yes | Yes | none |
| CA_4BDL_1A-3A-41C-42A_2BUL_CA_3A-42A-BCS0 | REL-12 | Xiao Shao, KDDI | TR36.716-03-02: R4-1900568 TS 36.101: R4-1900226 | Yes | Yes | none |
| CA_4BDL_1A-3A-41A-42C_2BUL_CA_1A-3A-BCS0 | REL-12 | Xiao Shao, KDDI | TR36.716-03-02: R4-1900568 TS 36.101: R4-1900226 | Yes | Yes | none |
| CA_4BDL_1A-3A-41A-42C_2BUL_CA_1A-42A-BCS0 | REL-12 | Xiao Shao, KDDI | TR36.716-03-02: R4-1900568 TS 36.101: R4-1900226 | Yes | Yes | none |
| CA_4BDL_1A-3A-41A-42C_2BUL_CA _1A-42C-BCS0 | REL-12 | Xiao Shao, KDDI | TR36.716-03-02: R4-1900568 TS 36.101: R4-1900226 | Yes | Yes | none |
| CA_4BDL_1A-3A-41A-42C_2BUL_CA _3A-42A-BCS0 | REL-12 | Xiao Shao, KDDI | TR36.716-03-02: R4-1900568 TS 36.101: R4-1900226 | Yes | Yes | none |
| CA_4BDL_1A-3A-41A-42C_2BUL_CA _3A-42C-BCS0 | REL-12 | Xiao Shao, KDDI | TR36.716-03-02: R4-1900568 TS 36.101: R4-1900226 | Yes | Yes | none |
| CA_4BDL_1A-3A-41A-42A_2BUL_CA _1A-3A_BCS0 | REL-12 | Xiao Shao, KDDI | TR36.716-03-02: R4-1900568 TS 36.101: R4-1900226 | Yes | Yes | none |
| CA_4BDL_1A-3A-41A-42A_2BUL_CA _1A-42A_BCS0 | REL-12 | Xiao Shao, KDDI | TR36.716-03-02: R4-1900568 TS 36.101: R4-1900226 | Yes | Yes | none |
| CA_4BDL_1A-3A-41A-42A_2BUL_CA _3A-42A_BCS0 | REL-12 | Xiao Shao, KDDI | TR36.716-03-02: R4-1900568 TS 36.101: R4-1900226 | Yes | Yes | none |

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4 #90BIS meeting

[1] R4-1903041, “TR update: LTE-A inter-band CA x bands DL (x=3,4,5) with 2 bands UL in rel-16”

[2] R4-1903035, “TP for TR 36.716-03-02 LTE-A inter-band CA 3 bands DL with 2 bands DL”

[3] R4-1904517, “TP for TR 36.716-03-02: 1A-1A-3C-5A_BCS0”

[4] R4-1904889, “TP for TR 36.716-03-02: CA_3DL_3A-8A-38A_2UL_3A-8A”

[5] R4-1904890, “TP on summary of self-interference analysis for new x bands DL (X=3,4,5) with 2 bands UL inter-band CA in rel-16”

[6] R4-1904910, “TP for TR 36.716-03-02: CA_4DL_1A-3A-8A-38A_2UL_3A-8A”

[7] R4-1904924, “TP for TR 36.716-03-02: 1A-1A-3C-28A_BCS0”

[8] R4-1904970, “MSD test results for new x bands DL (x=3,4,5) with 2 bands UL CA in rel-16”

RAN4 #91 meeting

[9] R4-1906051, “TR update v0.5.0: LTE-A inter-band CA x bands DL (x=3,4,5) with 2 bands UL in rel-16”

[10] R4-1906053, “ Introducing CR on new x bands (x=3,4,5) DL with 2 bands UL inter-band CA in TS36.101 rel-16”

[11] R4-1906042, “MSD test results for new x bands DL (x=3,4,5) with 2 bands UL CA in rel-16”

[12] R4-1906043, “TP on correcting MSD of x bands (x=3,4,5) including Band 46 with 2 bands UL CA in rel-16”

[13] R4-1906854, “TP for TR 36.716-03-01: 1A-1A-3C-28A_BCS0”

[14] R4-1906228, “TP for CA_1A-3A-42D with 2UL CA for TR36.716-03-01”

[15] R4-1906467, “TP for TR 36.716-03-02: CA_1-3-3-7 and CA_1-3-3-7-7 xDL/2UL combinations”

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion level swith colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template