3GPP TSG RAN Meeting #84	RP-191192

Newport Beach, California, US, 3 June – 6 June 2019

## Status Report to TSG

Agenda item:			9.5.1

| WI / SI Name |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | DC_R16_3BLTE_1BNR_4DL2UL |  |  |  |  |
| Unique ID | 800068 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-190159 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 12/2019 | Performance part: 12/2019 | Testing part: |  |
| Overall Completion level | Study Item: N/A | Core part: 77% | Performance Part: 77% | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Per Lindell |
|  | Company | Ericsson |
|  | Email | per.lindell@ericsson.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

## 2.1	RAN4

| CA combination | REL-indep. from | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no | open issues/comments |
| --- | --- | --- | --- | --- | --- | --- |
| DL_1A-3A-5A_n79A_UL_1A_n79A | Rel-15 | Bo Liu, China Telecom | 37.716-31-11: R4-1812624 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-5A_n79A_UL_3A_n79A | Rel-15 | Bo Liu, China Telecom | 37.716-31-11: R4-1812624 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-5A_n79A_UL_5A_n79A | Rel-15 | Bo Liu, China Telecom | 37.716-31-11: R4-1812624 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-41A_n79A_UL_1A_n79A | Rel-15 | Bo Liu, China Telecom | 37.716-31-11: R4-1810122 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-41A_n79A_UL_3A_n79A | Rel-15 | Bo Liu, China Telecom | 37.716-31-11: R4-1810122 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-41A_n79A_UL_41A_n79A | Rel-15 | Bo Liu, China Telecom | 37.716-31-11: R4-1810122 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-5A-41A_n79A_UL_1A_n79A | Rel-15 | Bo Liu, China Telecom | 37.716-31-11: R4-1812621 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-5A-41A_n79A_UL_5A_n79A | Rel-15 | Bo Liu, China Telecom | 37.716-31-11: R4-1812621 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-5A-41A_n79A_UL_41A_n79A | Rel-15 | Bo Liu, China Telecom | 37.716-31-11: R4-1812621 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_3A-5A-41A_n79A_UL_3A_n79A | Rel-15 | Bo Liu, China Telecom | 37.716-31-11: R4-1812622 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_3A-5A-41A_n79A_UL_5A_n79A | Rel-15 | Bo Liu, China Telecom | 37.716-31-11: R4-1812622 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_3A-5A-41A_n79A_UL_41A_n79A | Rel-15 | Bo Liu, China Telecom | 37.716-31-11: R4-1812622 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-8A-20A_n78A | Rel-15 | Alper Ucar, Vodafone | 37.716-31-11: R4-1813123 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-8A-20A_n78A | Rel-15 | Alper Ucar, Vodafone | 37.716-31-11: R4-1813150 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-3A-41A_n77A | Rel-15 | Xiao Shao, KDDI | 37.716-31-11: R4-1810120 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-3A-41A_n78A | Rel-15 | Xiao Shao, KDDI | 37.716-31-11: R4-1810121 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-3A-41A_n79A | Rel-15 | Xiao Shao, KDDI | 37.716-31-11: R4-1810122 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-41C-42C_n77A | Rel-15 | Xiao Shao, KDDI | 37.716-31-11: R4-1811427 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-41C-42C_n78A | Rel-15 | Xiao Shao, KDDI | 37.716-31-11: R4-1811428 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-41C-42C_n79A | Rel-15 | Xiao Shao, KDDI | 37.716-31-11: R4-1811429 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-41C-42A_n77A | Rel-15 | Xiao Shao, KDDI | 37.716-31-11: R4-1811427 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-41C-42A_n78A | Rel-15 | Xiao Shao, KDDI | 37.716-31-11: R4-1811428 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-41C-42A_n79A | Rel-15 | Xiao Shao, KDDI | 37.716-31-11: R4-1811429 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-41A-42C_n77A | Rel-15 | Xiao Shao, KDDI | 37.716-31-11: R4-1811427 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-41A-42C_n78A | Rel-15 | Xiao Shao, KDDI | 37.716-31-11: R4-1811428 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-41A-42C_n79A | Rel-15 | Xiao Shao, KDDI | 37.716-31-11: R4-1811429 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-41A-42A_n77A | Rel-15 | Xiao Shao, KDDI | 37.716-31-11: R4-1811427 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-41A-42A_n78A | Rel-15 | Xiao Shao, KDDI | 37.716-31-11: R4-1811428 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-41A-42A_n79A | Rel-15 | Xiao Shao, KDDI | 37.716-31-11: R4-1811429 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-3A-18A_n77A | Rel-15 | Xiao Shao, KDDI | 37.716-31-11: R4-1810110 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-3A-18A_n78A | Rel-15 | Xiao Shao, KDDI | 37.716-31-11: R4-1810112 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-3A-18A_n79A | Rel-15 | Xiao Shao, KDDI | 37.716-31-11: R4-1810114 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-3C-7C_n78A | Rel-15 | Stephen Truelove, BT plc | 37.716-31-11: R4-1810398, R4-1812791 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-3A-7C_n78A | Rel-15 | Stephen Truelove, BT plc | 37.716-31-11: R4-1810398, R4-1812791 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-21A-42D_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | 38.101-3: R4-1811432, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-21A-42D_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO | 38.101-3: R4-1811432, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-21A-42D_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | 38.101-3: R4-1811432, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-21A-42D_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO | 38.101-3: R4-1811432, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-21A-42D_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | 38.101-3: R4-1811432, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-21A-42D_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO | 38.101-3: R4-1811432, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-19A-42D_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | 38.101-3: R4-1811432, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-19A-42D_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO | 38.101-3: R4-1811432, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-19A-42D_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | 38.101-3: R4-1811432, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-19A-42D_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO | 38.101-3: R4-1811432, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-19A-42D_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | 38.101-3: R4-1811432, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-19A-42D_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO | 38.101-3: R4-1811432, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-21A-42D_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | 38.101-3: R4-1811432, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-21A-42D_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO | 38.101-3: R4-1811432, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-21A-42D_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | 38.101-3: R4-1811432, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-21A-42D_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO | 38.101-3: R4-1811432, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-21A-42D_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | 38.101-3: R4-1811432, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-21A-42D_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO | 38.101-3: R4-1811432, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3C-8A_n78A_UL_1A_n78A | Rel-15 | Ilwhan.kim, KT | 37.716-31-11: R4-1816173 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3C-8A_n78A_UL_3A_n78A | Rel-15 | Ilwhan.kim, KT | 37.716-31-11: R4-1816173 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3C-8A_n78A_UL_8A_n78A | Rel-15 | Ilwhan.kim, KT | 37.716-31-11: R4-1816173 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-7A-8A_n77A | Rel-15 | Bo-Han Hsieh, CHTTL | - | No | No | Work not started |
| DC_3A-7A-8A_n78A | Rel-15 | Bo-Han Hsieh, CHTTL | 37.716-31-11: R4-1906331 38.101-3: R4-1906739 | Yes | Yes | None |
| DC_1A-18A-42A_n77A | Rel-15 | Xiao Shao, KDDI | 37.716-31-11: R4-1814934 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-18A-42A_n78A | Rel-15 | Xiao Shao, KDDI | 37.716-31-11: R4-1812742 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-18A-42A_n79A | Rel-15 | Xiao Shao, KDDI | 37.716-31-11: R4-1814931 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-18A-42C_n77A | Rel-15 | Xiao Shao, KDDI | 37.716-31-11: R4-1814934 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-18A-42C_n78A | Rel-15 | Xiao Shao, KDDI | 37.716-31-11: R4-1812742 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-18A-42C_n79A | Rel-15 | Xiao Shao, KDDI | 37.716-31-11: R4-1814931 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-18A-42A_n77A | Rel-15 | Xiao Shao, KDDI | 37.716-31-11: R4-1814926 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-18A-42A_n78A | Rel-15 | Xiao Shao, KDDI | 37.716-31-11: R4-1812751 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-18A-42A_n79A | Rel-15 | Xiao Shao, KDDI | 37.716-31-11: R4-1814920 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-18A-42C_n77A | Rel-15 | Xiao Shao, KDDI | 37.716-31-11: R4-1814926 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-18A-42C_n78A | Rel-15 | Xiao Shao, KDDI | 37.716-31-11: R4-1812751 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-18A-42C_n79A | Rel-15 | Xiao Shao, KDDI | 37.716-31-11: R4-1814920 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-3A-41C_n77A | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-3A-41C_n78A | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-3A-41C_n79A | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_2A-7A-66A_n78A | Rel-15 | Liu Liehai, Huawei | - | No | No | Work not started |
| DL_2A-66C-(n)71B_UL_(n)71B | Rel-15 | Nelson Ueng, T-Mobile USA | 38.101-3: R4-1813826, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_2A-66C-(n)71B_UL_66A-n71A | Rel-15 | Nelson Ueng, T-Mobile USA | 38.101-3: R4-1813826, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_2A-66C-(n)71B_UL_2A-n71A | Rel-15 | Nelson Ueng, T-Mobile USA | 38.101-3: R4-1813826, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_2A-66A-(n)71AA_UL_(n)71B | Rel-15 | Nelson Ueng, T-Mobile USA | 37.716-31-11: R4-1813776 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_2A-66A-(n)71AA_UL_66A_n71A | Rel-15 | Nelson Ueng, T-Mobile USA | 37.716-31-11: R4-1813776 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_2A-66A-(n)71AA_UL_2A_n71A | Rel-15 | Nelson Ueng, T-Mobile USA | 37.716-31-11: R4-1813776 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3C-7A_n28A _UL_1A_n28A | Rel. 15 | Stephen Truelove, BT plc | 37.716-31-11: R4-1901433 38.101-3: R4-1901427 | Yes | Yes | Completed at RAN #83 |
| DL_1A-3C-7A_n28A _UL_3C_n28A | Rel. 15 | Stephen Truelove, BT plc | 37.716-31-11: R4-1901433 38.101-3: R4-1901427 | Yes | Yes | Completed at RAN #83 |
| DL_1A-3C-7A_n28A _UL_3A_n28A | Rel. 15 | Stephen Truelove, BT plc | 37.716-31-11: R4-1901433 38.101-3: R4-1901427 | Yes | Yes | Completed at RAN #83 |
| DL_1A-3C-7A_n28A _UL_7A_n28A | Rel. 15 | Stephen Truelove, BT plc | 37.716-31-11: R4-1901433 38.101-3: R4-1901427 | Yes | Yes | Completed at RAN #83 |
| DL_1A-3A-7C_n28A _UL_1A_n28A | Rel. 15 | Stephen Truelove, BT plc | 37.716-31-11: R4-1901433 38.101-3: R4-1901427 | Yes | Yes | Completed at RAN #83 |
| DL_1A-3A-7C_n28A _UL_3A_n28A | Rel. 15 | Stephen Truelove, BT plc | 37.716-31-11: R4-1901433 38.101-3: R4-1901427 | Yes | Yes | Completed at RAN #83 |
| DL_1A-3A-7C_n28A _UL_7C_n28A | Rel. 15 | Stephen Truelove, BT plc | 37.716-31-11: R4-1901433 38.101-3: R4-1901427 | Yes | Yes | Completed at RAN #83 |
| DL_1A-3C-7C_n28A _UL_1A_n28A | Rel. 15 | Stephen Truelove, BT plc | 37.716-31-11: R4-1901433 38.101-3: R4-1901427 | Yes | Yes | Completed at RAN #83 |
| DL_1A-3C-7C_n28A _UL_3C_n28A | Rel. 15 | Stephen Truelove, BT plc | 37.716-31-11: R4-1901433 38.101-3: R4-1901427 | Yes | Yes | Completed at RAN #83 |
| DL_1A-3C-7C_n28A _UL_3A_n28A | Rel. 15 | Stephen Truelove, BT plc | 37.716-31-11: R4-1901433 38.101-3: R4-1901427 | Yes | Yes | Completed at RAN #83 |
| DL_1A-3C-7C_n28A _UL_7C_n28A | Rel. 15 | Stephen Truelove, BT plc | 37.716-31-11: R4-1901433 38.101-3: R4-1901427 | Yes | Yes | Completed at RAN #83 |
| DL_1A-3A-7C_n78A _UL_1A_n78A | Rel. 15 | Stephen Truelove, BT plc | 37.716-31-11: R4-1810398, R4-1812791 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-7C_n78A _UL_3A_n78A | Rel. 15 | Stephen Truelove, BT plc | 37.716-31-11: R4-1810398, R4-1812791 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-7C_n78A _UL_7A_n78A | Rel. 15 | Stephen Truelove, BT plc | 37.716-31-11: R4-1810398, R4-1812791 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-7C_n78A _UL_7C_n78A | Rel. 15 | Stephen Truelove, BT plc | 37.716-31-11: R4-1810398, R4-1812791 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3C-7C_n78A _UL_1A_n78A | Rel. 15 | Stephen Truelove, BT plc | 37.716-31-11: R4-1810398, R4-1812791 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3C-7C_n78A _UL_3C_n78A | Rel. 15 | Stephen Truelove, BT plc | 37.716-31-11: R4-1810398, R4-1812791 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3C-7C_n78A _UL_3A_n78A | Rel. 15 | Stephen Truelove, BT plc | 37.716-31-11: R4-1810398, R4-1812791 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3C-7C_n78A _UL_7A_n78A | Rel. 15 | Stephen Truelove, BT plc | 37.716-31-11: R4-1810398, R4-1812791 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3C-7C_n78A _UL_7C_n78A | Rel. 15 | Stephen Truelove, BT plc | 37.716-31-11: R4-1810398, R4-1812791 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-7C-28A_n78A_BCS0 | Rel-15 | Meng Wang, Telstra | 37.716-31-11: R4-1815819 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-7A-28A_n78A_BCS0 | Rel-15 | Meng Wang, Telstra | 37.716-31-11: R4-1815819 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-3C-28A_n78A_BCS0 | Rel-15 | Meng Wang, Telstra | 37.716-31-11: R4-1815818 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-3A-41A_n257A | Rel-15 | Xiao Shao, KDDI | 37.716-31-11: R4-1810124 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-41C-42C_n257A | Rel-15 | Xiao Shao, KDDI | 37.716-31-11: R4-1810136 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-41C-42A_n257A | Rel-15 | Xiao Shao, KDDI | 37.716-31-11: R4-1810136 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-41A-42C_n257A | Rel-15 | Xiao Shao, KDDI | 37.716-31-11: R4-1810136 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-41A-42A_n257A | Rel-15 | Xiao Shao, KDDI | 37.716-31-11: R4-1810136 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-3A-18A_n257A | Rel-15 | Xiao Shao, KDDI | 37.716-31-11: R4-1810118 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-21A-42D_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | 38.101-3: R4-1810724, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-21A-42D_n257D | Rel-15 | Yuta Oguma, NTT DOCOMO | 38.101-3: R4-1810724, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-21A-42D_n257E | Rel-15 | Yuta Oguma, NTT DOCOMO | 38.101-3: R4-1810724, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-21A-42D_n257F | Rel-15 | Yuta Oguma, NTT DOCOMO | 38.101-3: R4-1810724, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-19A-42D_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | 38.101-3: R4-1810724, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-19A-42D_n257D | Rel-15 | Yuta Oguma, NTT DOCOMO | 38.101-3: R4-1810724, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-19A-42D_n257E | Rel-15 | Yuta Oguma, NTT DOCOMO | 38.101-3: R4-1810724, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-19A-42D_n257F | Rel-15 | Yuta Oguma, NTT DOCOMO | 38.101-3: R4-1810724, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-21A-42D_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | 38.101-3: R4-1810724, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-21A-42D_n257D | Rel-15 | Yuta Oguma, NTT DOCOMO | 38.101-3: R4-1810724, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-21A-42D_n257E | Rel-15 | Yuta Oguma, NTT DOCOMO | 38.101-3: R4-1810724, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-21A-42D_n257F | Rel-15 | Yuta Oguma, NTT DOCOMO | 38.101-3: R4-1810724, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-5A_n257F_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-5A_n257E_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-5A_n257D_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-5A_n257F_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-5A_n257E_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-5A_n257D_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-5A_n257F_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-5A_n257E_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-5A_n257D_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-5A_n257M_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-5A_n257L_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-5A_n257K_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-5A_n257J_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-5A_n257I_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-5A_n257H_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-5A_n257G_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-5A_n257M_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-5A_n257L_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-5A_n257K_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-5A_n257J_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-5A_n257I_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-5A_n257H_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-5A_n257G_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-5A_n257M_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-5A_n257L_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-5A_n257K_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-5A_n257J_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-5A_n257I_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-5A_n257H_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-5A_n257G_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-7A_n257F_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-7A_n257E_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-7A_n257D_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-7A_n257F_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-7A_n257E_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-7A_n257D_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-7A_n257F_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-7A_n257E_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-7A_n257D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-7A_n257M_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-7A_n257L_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-7A_n257K_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-7A_n257J_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-7A_n257I_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-7A_n257H_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-7A_n257G_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-7A_n257M_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-7A_n257L_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-7A_n257K_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-7A_n257J_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-7A_n257I_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-7A_n257H_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-7A_n257G_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-7A_n257M_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-7A_n257L_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-7A_n257K_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-7A_n257J_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-7A_n257I_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-7A_n257H_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-7A_n257G_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-7A-7A_n257F_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-7A-7A_n257D_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-7A-7A_n257D_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-7A-7A_n257M_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-7A-7A_n257L_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-7A-7A_n257K_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-7A-7A_n257J_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-7A-7A_n257I_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-7A-7A_n257H_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-7A-7A_n257G_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-7A-7A_n257F_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-7A-7A_n257E_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-7A-7A_n257D_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-7A-7A_n257M_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-7A-7A_n257L_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-7A-7A_n257K_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-7A-7A_n257J_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-7A-7A_n257I_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-7A-7A_n257H_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-7A-7A_n257G_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-7A-7A_n257F_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-7A-7A_n257F_UL_7A_n25EA | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-7A-7A_n257F_UL_7A_n25DA | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-7A-7A_n257M_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-7A-7A_n257L_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-7A-7A_n257K_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-7A-7A_n257J_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-7A-7A_n257I_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-7A-7A_n257H_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-3A-7A-7A_n257G_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-5A-7A_n257F_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-5A-7A_n257E_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-5A-7A_n257D_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-5A-7A_n257F_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-5A-7A_n257E_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-5A-7A_n257D_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-5A-7A_n257F_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-5A-7A_n257E_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-5A-7A_n257D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-5A-7A_n257M_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-5A-7A_n257L_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-5A-7A_n257K_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-5A-7A_n257J_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-5A-7A_n257I_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-5A-7A_n257H_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-5A-7A_n257G_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-5A-7A_n257M_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-5A-7A_n257L_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-5A-7A_n257K_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-5A-7A_n257J_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-5A-7A_n257I_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-5A-7A_n257H_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-5A-7A_n257G_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-5A-7A_n257M_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-5A-7A_n257L_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-5A-7A_n257K_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-5A-7A_n257J_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-5A-7A_n257I_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-5A-7A_n257H_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-5A-7A_n257G_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-5A-7A-7A_n257F_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-5A-7A-7A_n257E_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-5A-7A-7A_n257D_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-5A-7A-7A_n257M_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-5A-7A-7A_n257L_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-5A-7A-7A_n257K_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-5A-7A-7A_n257J_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-5A-7A-7A_n257I_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-5A-7A-7A_n257H_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-5A-7A-7A_n257G_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-5A-7A-7A_n257F_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-5A-7A-7A_n257E_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-5A-7A-7A_n257D_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-5A-7A-7A_n257M_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-5A-7A-7A_n257L_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-5A-7A-7A_n257K_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-5A-7A-7A_n257J_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-5A-7A-7A_n257I_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-5A-7A-7A_n257H_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-5A-7A-7A_n257G_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-5A-7A-7A_n257F_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-5A-7A-7A_n257E_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-5A-7A-7A_n257D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-5A-7A-7A_n257M_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-5A-7A-7A_n257L_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-5A-7A-7A_n257K_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-5A-7A-7A_n257J_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-5A-7A-7A_n257I_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-5A-7A-7A_n257H_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_1A-5A-7A-7A_n257G_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_3A-5A-7A_n257F_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_3A-5A-7A_n257E_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_3A-5A-7A_n257D_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_3A-5A-7A_n257F_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_3A-5A-7A_n257E_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_3A-5A-7A_n257D_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_3A-5A-7A_n257F_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_3A-5A-7A_n257E_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_3A-5A-7A_n257D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_3A-5A-7A_n257M_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_3A-5A-7A_n257L_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_3A-5A-7A_n257K_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_3A-5A-7A_n257J_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_3A-5A-7A_n257I_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_3A-5A-7A_n257H_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_3A-5A-7A_n257G_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_3A-5A-7A_n257M_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_3A-5A-7A_n257L_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_3A-5A-7A_n257K_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_3A-5A-7A_n257J_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_3A-5A-7A_n257I_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_3A-5A-7A_n257H_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_3A-5A-7A_n257G_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_3A-5A-7A_n257M_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_3A-5A-7A_n257L_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_3A-5A-7A_n257K_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_3A-5A-7A_n257J_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_3A-5A-7A_n257I_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_3A-5A-7A_n257H_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_3A-5A-7A_n257G_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_3A-5A-7A-7A_n257F_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_3A-5A-7A-7A_n257E_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_3A-5A-7A-7A_n257D_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_3A-5A-7A-7A_n257M_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_3A-5A-7A-7A_n257L_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_3A-5A-7A-7A_n257K_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_3A-5A-7A-7A_n257J_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_3A-5A-7A-7A_n257I_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_3A-5A-7A-7A_n257H_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_3A-5A-7A-7A_n257G_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_3A-5A-7A-7A_n257F_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_3A-5A-7A-7A_n257E_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_3A-5A-7A-7A_n257D_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_3A-5A-7A-7A_n257M_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_3A-5A-7A-7A_n257L_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_3A-5A-7A-7A_n257K_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_3A-5A-7A-7A_n257J_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_3A-5A-7A-7A_n257I_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_3A-5A-7A-7A_n257H_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_3A-5A-7A-7A_n257G_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_3A-5A-7A-7A_n257F_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_3A-5A-7A-7A_n257E_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_3A-5A-7A-7A_n257D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_3A-5A-7A-7A_n257M_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_3A-5A-7A-7A_n257L_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_3A-5A-7A-7A_n257K_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_3A-5A-7A-7A_n257J_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_3A-5A-7A-7A_n257I_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_3A-5A-7A-7A_n257H_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DL_3A-5A-7A-7A_n257G_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-31-11: R4-1813771 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-18A-42A_n257A | Rel-15 | Xiao Shao, KDDI | 37.716-31-11: R4-1812752 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-18A-42A_n257D | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-18A-42A_n257E | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-18A-42A_n257F | Rel-15 | Xiao Shao, KDDI | 37.716-31-11: R4-1812752 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-18A-42A_n257G | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-18A-42A_n257H | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-18A-42A_n257I | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-18A-42A_n257J | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-18A-42A_n257K | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-18A-42A_n257L | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-18A-42A_n257M | Rel-15 | Xiao Shao, KDDI | 37.716-31-11: R4-1812752 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-18A-42C_n257A | Rel-15 | Xiao Shao, KDDI | 37.716-31-11: R4-1812752 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-18A-42C_n257D | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-18A-42C_n257E | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-18A-42C_n257F | Rel-15 | Xiao Shao, KDDI | 37.716-31-11: R4-1812752 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-18A-42C_n257G | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-18A-42C_n257H | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-18A-42C_n257I | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-18A-42C_n257J | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-18A-42C_n257K | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-18A-42C_n257L | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-18A-42C_n257M | Rel-15 | Xiao Shao, KDDI | 37.716-31-11: R4-1812752 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-18A-42A_n257A | Rel-15 | Xiao Shao, KDDI | 37.716-31-11: R4-1812753 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-18A-42A_n257D | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-18A-42A_n257E | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-18A-42A_n257F | Rel-15 | Xiao Shao, KDDI | 37.716-31-11: R4-1812753 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-18A-42A_n257G | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-18A-42A_n257H | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-18A-42A_n257I | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-18A-42A_n257J | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-18A-42A_n257K | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-18A-42A_n257L | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-18A-42A_n257M | Rel-15 | Xiao Shao, KDDI | 37.716-31-11: R4-1812753 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-18A-42C_n257A | Rel-15 | Xiao Shao, KDDI | 37.716-31-11: R4-1812753 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-18A-42C_n257D | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-18A-42C_n257E | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-18A-42C_n257F | Rel-15 | Xiao Shao, KDDI | 37.716-31-11: R4-1812753 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-18A-42C_n257G | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-18A-42C_n257H | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-18A-42C_n257I | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-18A-42C_n257J | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-18A-42C_n257K | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-18A-42C_n257L | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-18A-42C_n257M | Rel-15 | Xiao Shao, KDDI | 37.716-31-11: R4-1812753 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-3A-41A_n257D | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-3A-41A_n257E | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-3A-41A_n257F | Rel-15 | Xiao Shao, KDDI | 37.716-31-11: R4-1812754 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-3A-41A_n257G | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-3A-41A_n257H | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-3A-41A_n257I | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-3A-41A_n257J | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-3A-41A_n257K | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-3A-41A_n257L | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-3A-41A_n257M | Rel-15 | Xiao Shao, KDDI | 37.716-31-11: R4-1812754 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-3A-41C_n257A | Rel-15 | Xiao Shao, KDDI | 37.716-31-11: R4-1812754 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-3A-41C_n257D | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-3A-41C_n257E | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-3A-41C_n257F | Rel-15 | Xiao Shao, KDDI | 37.716-31-11: R4-1812754 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-3A-41C_n257G | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-3A-41C_n257H | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-3A-41C_n257I | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-3A-41C_n257J | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-3A-41C_n257K | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-3A-41C_n257L | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-3A-41C_n257M | Rel-15 | Xiao Shao, KDDI | 37.716-31-11: R4-1812754 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-41A-42A_n257D | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-41A-42A_n257E | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-41A-42A_n257F | Rel-15 | Xiao Shao, KDDI | 37.716-31-11: R4-1812755 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-41A-42A_n257G | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-41A-42A_n257H | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-41A-42A_n257I | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-41A-42A_n257G | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-41A-42A_n257K | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-41A-42A_n257L | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-41A-42A_n257M | Rel-15 | Xiao Shao, KDDI | 37.716-31-11: R4-1812755 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-41A-42C_n257D | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-41A-42C_n257E | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-41A-42C_n257F | Rel-15 | Xiao Shao, KDDI | 37.716-31-11: R4-1812755 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-41A-42C_n257G | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-41A-42C_n257H | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-41A-42C_n257I | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-41A-42C_n257J | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-41A-42C_n257K | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-41A-42C_n257L | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-41A-42C_n257M | Rel-15 | Xiao Shao, KDDI | 37.716-31-11: R4-1812755 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-41C-42A_n257D | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-41C-42A_n257E | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-41C-42A_n257F | Rel-15 | Xiao Shao, KDDI | 37.716-31-11: R4-1812755 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-41C-42A_n257G | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-41C-42A_n257H | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-41C-42A_n257I | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-41C-42A_n257J | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-41C-42A_n257K | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-41C-42A_n257L | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-41C-42A_n257M | Rel-15 | Xiao Shao, KDDI | 37.716-31-11: R4-1812755 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-41C-42C_n257D | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-41C-42C_n257E | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-41C-42C_n257F | Rel-15 | Xiao Shao, KDDI | 37.716-31-11: R4-1812755 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-41C-42C_n257G | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-41C-42C_n257H | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-41C-42C_n257I | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-41C-42C_n257J | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-41C-42C_n257K | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-41C-42C_n257L | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-41C-42C_n257M | Rel-15 | Xiao Shao, KDDI | 37.716-31-11: R4-1812755 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-41A-42A_n257D | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-41A-42A_n257E | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-41A-42A_n257F | Rel-15 | Xiao Shao, KDDI | 37.716-31-11: R4-1812756 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-41A-42A_n257G | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-41A-42A_n257H | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-41A-42A_n257I | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-41A-42A_n257J | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-41A-42A_n257K | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-41A-42A_n257L | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-41A-42A_n257M | Rel-15 | Xiao Shao, KDDI | 37.716-31-11: R4-1812756 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-41A-42C_n257D | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-41A-42C_n257E | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-41A-42C_n257F | Rel-15 | Xiao Shao, KDDI | 37.716-31-11: R4-1812756 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-41A-42C_n257G | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-41A-42C_n257H | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-41A-42C_n257I | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-41A-42C_n257J | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-41A-42C_n257K | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-41A-42C_n257L | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-41A-42C_n257M | Rel-15 | Xiao Shao, KDDI | 37.716-31-11: R4-1812756 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-41C-42A_n257D | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-41C-42A_n257E | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-41C-42A_n257F | Rel-15 | Xiao Shao, KDDI | 37.716-31-11: R4-1812756 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-41C-42A_n257G | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-41C-42A_n257H | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-41C-42A_n257I | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-41C-42A_n257J | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-41C-42A_n257K | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-41C-42A_n257L | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-41C-42A_n257M | Rel-15 | Xiao Shao, KDDI | 37.716-31-11: R4-1812756 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-41C-42C_n257D | Rel-15 | Xiao Shao, KDDI | 37.716-31-11: R4-1812756 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-41C-42C_n257E | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-41C-42C_n257F | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-41C-42C_n257G | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-41C-42C_n257H | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-41C-42C_n257I | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-41C-42C_n257J | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-41C-42C_n257K | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-41C-42C_n257L | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_3A-41C-42C_n257M | Rel-15 | Xiao Shao, KDDI | 37.716-31-11: R4-1812756 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-3A-42A_n257G | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-3A-42A_n257H | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-3A-42A_n257I | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-3A-42A_n257J | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-3A-42A_n257K | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-3A-42A_n257L | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-3A-42A_n257M | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-3A-42C_n257G | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-3A-42C_n257H | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-3A-42C_n257I | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-3A-42C_n257J | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-3A-42C_n257K | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-3A-42C_n257L | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-3A-42C_n257M | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1814995, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_2A-12A-30A_n260M | Rel-15 | Marc Grant, AT&T | 37.716-31-11: R4-1812796, R4-1815813 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_2A-5A-30A_n260M | Rel-15 | Marc Grant, AT&T | 37.716-31-11: R4-1812797, R4-1815813 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_2A-12A-66A_n260M | Rel-15 | Marc Grant, AT&T | 37.716-31-11: R4-1812798, R4-1815813 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_2A-5A-66A_n260M | Rel-15 | Marc Grant, AT&T | 37.716-31-11: R4-1812799, R4-1815813 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_5A-30A-66A_n260M | Rel-15 | Marc Grant, AT&T | 37.716-31-11: R4-1812800, R4-1815813 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_2A-2A-12A_n260M | Rel-15 | Marc Grant, AT&T | 38.101-3: R4-1812801, R4-1815814, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_2A-2A-5A_n260M | Rel-15 | Marc Grant, AT&T | 38.101-3: R4-1812801, R4-1815814, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_2A-2A-30A_n260M | Rel-15 | Marc Grant, AT&T | 38.101-3: R4-1812801, R4-1815814, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_2A-2A-66A_n260M | Rel-15 | Marc Grant, AT&T | 38.101-3: R4-1812801, R4-1815814, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_2A-30A-66A_n260M | Rel-15 | Marc Grant, AT&T | 37.716-31-11: R4-1812802, R4-1815813 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_12A-66A-66A_n260M | Rel-15 | Marc Grant, AT&T | 38.101-3: R4-1812801, R4-1815814, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_5A-66A-66A_n260M | Rel-15 | Marc Grant, AT&T | 38.101-3: R4-1812801, R4-1815814, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_30A-66A-66A_n260M | Rel-15 | Marc Grant, AT&T | 38.101-3: R4-1812801, R4-1815814, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_2A-66A-66A_n260M | Rel-15 | Marc Grant, AT&T | 38.101-3: R4-1812801, R4-1815814, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_2A-29A-30A_n260M | Rel-15 | Marc Grant, AT&T | 37.716-31-11: R4-1812803, R4-1815813 38.101-3: R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_12A-30A-66A_n260M | Rel-15 | Marc Grant, AT&T | 37.716-31-11: R4-1815813 38.101-3: R4-1815814 | Yes | Yes | Completed at RAN #82 |
| DC_2A-2A-12A-30A_n260M | Rel-15 | Marc Grant, AT&T | 37.716-31-11: R4-1815813 38.101-3: R4-1815814 | Yes | Yes | Completed at RAN #82 |
| DC_12A-30A-66A-66A_n260M | Rel-15 | Marc Grant, AT&T | 37.716-31-11: R4-1815813 38.101-3: R4-1815814 | Yes | Yes | Completed at RAN #82 |
| DC_2A-12A-66A-66A_n260M | Rel-15 | Marc Grant, AT&T | 37.716-31-11: R4-1815813 38.101-3: R4-1815814 | Yes | Yes | Completed at RAN #82 |
| DC_2A-2A-12A-66A_n260M | Rel-15 | Marc Grant, AT&T | 37.716-31-11: R4-1815813 38.101-3: R4-1815814 | Yes | Yes | Completed at RAN #82 |
| DC_2A-2A-5A-30A_n260M | Rel-15 | Marc Grant, AT&T | 37.716-31-11: R4-1815813 38.101-3: R4-1815814 | Yes | Yes | Completed at RAN #82 |
| DC_5A-30A-66A-66A_n260M | Rel-15 | Marc Grant, AT&T | 37.716-31-11: R4-1815813 38.101-3: R4-1815814 | Yes | Yes | Completed at RAN #82 |
| DC_2A-5A-66A-66A_n260M | Rel-15 | Marc Grant, AT&T | 37.716-31-11: R4-1815813 38.101-3: R4-1815814 | Yes | Yes | Completed at RAN #82 |
| DC_2A-2A-5A-66A_n260M | Rel-15 | Marc Grant, AT&T | 37.716-31-11: R4-1815813 38.101-3: R4-1815814 | Yes | Yes | Completed at RAN #82 |
| DC_2A-2A-29A-30A_n260M | Rel-15 | Marc Grant, AT&T | 37.716-31-11: R4-1815813 38.101-3: R4-1815814 | Yes | Yes | Completed at RAN #82 |
| DC_1A-3A-19A_n257M_UL_3A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO | 38.101-3: R4-1815075, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-3A-19A_n77C_UL_3A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-3A-19A_n78C_UL_3A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-3A-19A_n79C_UL_19A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-3A-19A_n79C_UL_3A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-3A-21A_n257M_UL_3A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO | 38.101-3: R4-1815075, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-3A-21A_n77C_UL_3A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-3A-21A_n78C_UL_3A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-3A-21A_n79C_UL_3A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-3A-28A_n257M_UL_3A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO | 38.101-3: R4-1815075, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-3A-28A_n77C_UL_3A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-3A-28A_n78C_UL_3A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-3A-28A_n79C_UL_3A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-3A-42A_n257M_UL_3A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO | 38.101-3: R4-1815075, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-3A-42A_n77C_UL_3A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-3A-42A_n78C_UL_3A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-3A-42A_n79C_UL_3A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-3A-42C_n257M_UL_3A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO | 38.101-3: R4-1815075, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-3A-42C_n77C_UL_3A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-3A-42C_n78C_UL_3A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-3A-42C_n79C_UL_3A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-19A-21A_n257M_UL_1A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO | 38.101-3: R4-1815075, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-19A-21A_n257M_UL_21A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO | 38.101-3: R4-1815075, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-19A-21A_n77C_UL_1A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-19A-21A_n77C_UL_21A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-19A-21A_n78C_UL_1A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-19A-21A_n78C_UL_21A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-19A-21A_n79C_UL_19A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-19A-21A_n79C_UL_1A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-19A-21A_n79C_UL_21A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-19A-42A_n257M_UL_1A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO | 38.101-3: R4-1815075, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-19A-42A_n77C_UL_1A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-19A-42A_n78C_UL_1A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-19A-42A_n79C_UL_19A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-19A-42A_n79C_UL_1A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-19A-42C_n257M_UL_1A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO | 38.101-3: R4-1815075, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-19A-42C_n77C_UL_1A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-19A-42C_n78C_UL_1A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-19A-42C_n79C_UL_19A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-19A-42C_n79C_UL_1A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-21A-42A_n257M_UL_1A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO | 38.101-3: R4-1815075, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-21A-42A_n257M_UL_21A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-21A-42A_n77C_UL_1A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-21A-42A_n77C_UL_21A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-21A-42A_n78C_UL_1A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-21A-42A_n78C_UL_21A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-21A-42A_n79C_UL_1A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-21A-42A_n79C_UL_21A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-21A-42C_n257M_UL_1A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO | 38.101-3: R4-1815075, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-21A-42C_n257M_UL_21A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO | 38.101-3: R4-1815075, R4-1815799 | Yes | Yes | Completed at RAN #82 |
| DC_1A-21A-42C_n77C_UL_1A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-21A-42C_n77C_UL_21A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-21A-42C_n78C_UL_1A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-21A-42C_n78C_UL_21A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-21A-42C_n79C_UL_1A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-21A-42C_n79C_UL_21A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-19A-42D_n78C_UL_19A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-19A-42D_n77C_UL_19A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-19A-42C_n78C_UL_19A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-19A-42C_n77C_UL_19A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-19A-42A_n78C_UL_19A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-19A-42A_n77C_UL_19A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-19A-21A_n78C_UL_19A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-19A-21A_n77C_UL_19A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-21A-42D_n78C_UL_21A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-21A-42D_n77C_UL_21A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-21A-42C_n78C_UL_21A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-21A-42C_n77C_UL_21A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-21A-42A_n78C_UL_21A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-21A-42A_n77C_UL_21A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_19A-21A-42C_n78C_UL_19A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_19A-21A-42C_n77C_UL_19A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_19A-21A-42A_n78C_UL_19A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_19A-21A-42A_n77C_UL_19A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DL_1A-3A-8A_n77A_UL_1A_n77A | Rel-15 | Kenichi Kihara, SoftBank | 37.716-31-11: R4-1902969 38.101-3: R4-1906739 | Yes | Yes | None |
| DL_1A-3A-8A_n77A_UL_3A_n77A | Rel-15 | Kenichi Kihara, SoftBank | 37.716-31-11: R4-1902969 38.101-3: R4-1906739 | Yes | Yes | None |
| DL_1A-3A-8A_n77A_UL_8A_n77A | Rel-15 | Kenichi Kihara, SoftBank | 37.716-31-11: R4-1902969 38.101-3: R4-1906739 | Yes | Yes | None |
| DL_1A-3A-8A_n79A_UL_1A_n79A | Rel-15 | Kenichi Kihara, SoftBank | 37.716-31-11: R4-1902970 38.101-3: R4-1906739 | Yes | Yes | None |
| DL_1A-3A-8A_n79A_UL_3A_n79A | Rel-15 | Kenichi Kihara, SoftBank | 37.716-31-11: R4-1902970 38.101-3: R4-1906739 | Yes | Yes | None |
| DL_1A-3A-8A_n79A_UL_8A_n79A | Rel-15 | Kenichi Kihara, SoftBank | 37.716-31-11: R4-1902970 38.101-3: R4-1906739 | Yes | Yes | None |
| DC_1A-3A-18A_n257D | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1906739 | Yes | Yes | None |
| DC_1A-3A-18A_n257E | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1906739 | Yes | Yes | None |
| DC_1A-3A-18A_n257F | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1906739 | Yes | Yes | None |
| DC_1A-3A-18A_n257G | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1906739 | Yes | Yes | None |
| DC_1A-3A-18A_n257H | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1906739 | Yes | Yes | None |
| DC_1A-3A-18A_n257I | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1906739 | Yes | Yes | None |
| DC_1A-3A-18A_n257J | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1906739 | Yes | Yes | None |
| DC_1A-3A-18A_n257K | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1906739 | Yes | Yes | None |
| DC_1A-3A-18A_n257L | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1906739 | Yes | Yes | None |
| DC_1A-3A-18A_n257M | Rel-15 | Xiao Shao, KDDI | 38.101-3: R4-1906739 | Yes | Yes | None |
| DL_3C-7A-28A_n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | 37.716-31-11: R4-1901459 38.101-3: R4-1901427 | Yes | Yes | Completed at RAN #83 |
| DL_3C-7A-28A_n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | 37.716-31-11: R4-1901459 38.101-3: R4-1901427 | Yes | Yes | Completed at RAN #83 |
| DL_3C-7A-28A_n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | 37.716-31-11: R4-1901459 38.101-3: R4-1901427 | Yes | Yes | Completed at RAN #83 |
| DL_3C-7C-28A_n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | 37.716-31-11: R4-1901459 38.101-3: R4-1901427 | Yes | Yes | Completed at RAN #83 |
| DL_3C-7C-28A_n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | 37.716-31-11: R4-1901459 38.101-3: R4-1901427 | Yes | Yes | Completed at RAN #83 |
| DL_3C-7C-28A_n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | 37.716-31-11: R4-1901459 38.101-3: R4-1901427 | Yes | Yes | Completed at RAN #83 |
| DC_2A-7A-7A-66A_n78A | Rel-15 | Liu Liehai, Huawei | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_2A-7C-66A_n78A | Rel-15 | Liu Liehai, Huawei | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_2A-7A-66A-66A_n78A | Rel-15 | Liu Liehai, Huawei | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-21A-28A_n77C_UL_1A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-21A-28A_n77C_UL_21A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-21A-28A_n77C_UL_28A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_21A-28A-42C_n77C_UL_21A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_21A-28A-42C_n77C_UL_28A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_21A-28A-42A_n77C_UL_21A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_21A-28A-42A_n77C_UL_28A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-28A-42C_n77C_UL_1A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-28A-42C_n77C_UL_28A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-28A-42A_n77C_UL_1A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-28A-42A_n77C_UL_28A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-28A-42C_n77C_UL_3A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-28A-42C_n77C_UL_28A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-28A-42A_n77C_UL_3A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-28A-42A_n77C_UL_28A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-21A-28A_n77C_UL_3A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-21A-28A_n77C_UL_21A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-21A-28A_n77C_UL_28A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-21A-28A_n78C_UL_1A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-21A-28A_n78C_UL_21A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-21A-28A_n78C_UL_28A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_21A-28A-42C_n78C_UL_21A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_21A-28A-42C_n78C_UL_28A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_21A-28A-42A_n78C_UL_21A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_21A-28A-42A_n78C_UL_28A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-28A-42C_n78C_UL_1A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-28A-42C_n78C_UL_28A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-28A-42A_n78C_UL_1A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-28A-42A_n78C_UL_28A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-28A-42C_n78C_UL_3A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-28A-42C_n78C_UL_28A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-28A-42A_n78C_UL_3A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-28A-42A_n78C_UL_28A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-21A-28A_n78C_UL_3A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-21A-28A_n78C_UL_21A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-21A-28A_n78C_UL_28A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-21A-28A_n79C_UL_1A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-21A-28A_n79C_UL_21A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-21A-28A_n79C_UL_28A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_21A-28A-42C_n79C_UL_21A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_21A-28A-42C_n79C_UL_28A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_21A-28A-42A_n79C_UL_21A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_21A-28A-42A_n79C_UL_28A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-28A-42C_n79C_UL_1A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-28A-42C_n79C_UL_28A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-28A-42A_n79C_UL_1A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-28A-42A_n79C_UL_28A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-28A-42C_n79C_UL_3A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-28A-42C_n79C_UL_28A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-28A-42A_n79C_UL_3A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-28A-42A_n79C_UL_28A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-21A-28A_n79C_UL_3A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-21A-28A_n79C_UL_21A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-21A-28A_n79C_UL_28A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_21A-28A-42C_n257M_UL_21A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_21A-28A-42C_n257M_UL_28A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_21A-28A-42A_n257M_UL_21A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_21A-28A-42A_n257M_UL_28A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-28A-42C_n257M_UL_1A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-28A-42C_n257M_UL_28A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-28A-42A_n257M_UL_1A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-28A-42A_n257M_UL_28A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-21A-28A_n257M_UL_1A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-21A-28A_n257M_UL_21A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_1A-21A-28A_n257M_UL_28A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-28A-42C_n257M_UL_3A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-28A-42C_n257M_UL_28A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-28A-42A_n257M_UL_3A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-28A-42A_n257M_UL_28A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-21A-42C_n257M_UL_3A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-21A-42C_n257M_UL_21A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-21A-42A_n257M_UL_3A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-21A-42A_n257M_UL_21A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-21A-28A_n257M_UL_3A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-21A-28A_n257M_UL_21A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-21A-28A_n257M_UL_28A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-28A-42D_n77C_UL_3A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-28A-42D_n77C_UL_28A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-28A-42D_n78C_UL_3A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-28A-42D_n78C_UL_28A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-28A-42D_n79C_UL_3A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-28A-42D_n79C_UL_28A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-28A-42D_n257M_UL_3A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DC_3A-28A-42D_n257M_UL_28A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for UL intra-band CA is ongoing |
| DL_3C-20A-38C_n1A _UL_3C_n1A | Rel. 15 | Christoph Mäder, Swisscom | - | No | No | Work not started |
| DL_3C-20A-38A_n1A _UL_3C_n1A | Rel. 15 | Christoph Mäder, Swisscom | - | No | No | Work not started |
| DL_3A-20A-38C_n1A _UL_3A_n1A | Rel. 15 | Christoph Mäder, Swisscom | - | No | No | Work not started |
| DL_3A-20A-38A_n1A _UL_3A_n1A | Rel. 15 | Christoph Mäder, Swisscom | - | No | No | Work not started |
| DL_1C-20A-38C_n3A _UL_1C_n3A | Rel. 15 | Christoph Mäder, Swisscom | - | No | No | Work not started |
| DL_1C-20A-38A_n3A _UL_1C_n3A | Rel. 15 | Christoph Mäder, Swisscom | - | No | No | Work not started |
| DL_1A-20A-38C_n3A _UL_1A_n3A | Rel. 15 | Christoph Mäder, Swisscom | - | No | No | Work not started |
| DL_1A-20A-38A_n3A _UL_1A_n3A | Rel. 15 | Christoph Mäder, Swisscom | - | No | No | Work not started |
| DL_1C-3C-7A_n78A _UL_1C_n78A | Rel. 15 | Christoph Mäder, Swisscom | - | No | No | Work not started |
| DL_1C-3C-7A_n78A _UL_1A_n78A | Rel. 15 | Christoph Mäder, Swisscom | - | No | No | Work not started |
| DL_1C-3A-7A_n78A _UL_1C_n78A | Rel. 15 | Christoph Mäder, Swisscom | - | No | No | Work not started |
| DL_1C-3A-7A_n78A _UL_1A_n78A | Rel. 15 | Christoph Mäder, Swisscom | - | No | No | Work not started |
| DL_1C-3C-7A_n78A _UL_3C_n78A | Rel. 15 | Christoph Mäder, Swisscom | - | No | No | Work not started |
| DL_1C-3C-7A_n78A _UL_3A_n78A | Rel. 15 | Christoph Mäder, Swisscom | - | No | No | Work not started |
| DL_1A-3C-7A_n78A _UL_3C_n78A | Rel. 15 | Christoph Mäder, Swisscom | - | No | No | Work not started |
| DL_1A-3C-7A_n78A _UL_3A_n78A | Rel. 15 | Christoph Mäder, Swisscom | - | No | No | Work not started |
| DL_1C-3C-20A_n78A _UL_1C_n78A | Rel. 15 | Christoph Mäder, Swisscom | - | No | No | Work not started |
| DL_1C-3C-20A_n78A _UL_1A_n78A | Rel. 15 | Christoph Mäder, Swisscom | - | No | No | Work not started |
| DL_1C-3C-20A_n78A _UL_20A_n78A | Rel. 15 | Christoph Mäder, Swisscom | - | No | No | Work not started |
| DL_1C-3A-20A_n78A _UL_1C_n78A | Rel. 15 | Christoph Mäder, Swisscom | - | No | No | Work not started |
| DL_1C-3A-20A_n78A _UL_1A_n78A | Rel. 15 | Christoph Mäder, Swisscom | - | No | No | Work not started |
| DL_1C-3A-20A_n78A _UL_20A_n78A | Rel. 15 | Christoph Mäder, Swisscom | - | No | No | Work not started |
| DL_1C-3C-20A_n78A _UL_3C_n78A | Rel. 15 | Christoph Mäder, Swisscom | - | No | No | Work not started |
| DL_1C-3C-20A_n78A _UL_3A_n78A | Rel. 15 | Christoph Mäder, Swisscom | - | No | No | Work not started |
| DL_1A-3C-20A_n78A _UL_3C_n78A | Rel. 15 | Christoph Mäder, Swisscom | - | No | No | Work not started |
| DL_1A-3C-20A_n78A _UL_3A_n78A | Rel. 15 | Christoph Mäder, Swisscom | - | No | No | Work not started |
| DL_1A-3C-20A_n78A _UL_20A_n78A | Rel. 15 | Christoph Mäder, Swisscom | - | No | No | Work not started |
| DL_1C-3C-38C_n78A _UL_1C_n78A | Rel. 15 | Christoph Mäder, Swisscom | - | No | No | Work not started |
| DL_1C-3C-38A_n78A _UL_3C_n1A | Rel. 15 | Christoph Mäder, Swisscom | - | No | No | Work not started |
| DL_1A-3A-38C_n78A _UL_3A_n78A | Rel. 15 | Christoph Mäder, Swisscom | - | No | No | Work not started |
| DL_1A-3A-38C_n78A _UL_1A_n78A | Rel. 15 | Christoph Mäder, Swisscom | - | No | No | Work not started |
| DL_1A-3A-38C_n78A _UL_3A_n78A | Rel. 15 | Christoph Mäder, Swisscom | - | No | No | Work not started |
| DL_1A-3A-38C_n78A _UL_38C_n78A | Rel. 15 | Christoph Mäder, Swisscom | - | No | No | Work not started |
| DL_1A-3A-38C_n78A _UL_38A_n78A | Rel. 15 | Christoph Mäder, Swisscom | - | No | No | Work not started |
| DL_1A-3C-38C_n78A _UL_1A_n78A | Rel. 15 | Christoph Mäder, Swisscom | - | No | No | Work not started |
| DL_1A-3C-38C_n78A _UL_3C_n78A | Rel. 15 | Christoph Mäder, Swisscom | - | No | No | Work not started |
| DL_1A-3C-38C_n78A _UL_3A_n78A | Rel. 15 | Christoph Mäder, Swisscom | - | No | No | Work not started |
| DL_1A-3C-38C_n78A _UL_38A_n78A | Rel. 15 | Christoph Mäder, Swisscom | - | No | No | Work not started |
| DL_1A-3C-38C_n78A _UL_38C_n78A | Rel. 15 | Christoph Mäder, Swisscom | - | No | No | Work not started |
| DL_1A-3A-8A_n257G_UL_1A_n257A | Rel-15 | Ilwhan.kim, KT | 37.716-31-11: R4-1900719 38.101-3: R4-1901427 | Yes | Yes | Completed at RAN #83 |
| DL_1A-3A-8A_n257G_UL_3A_n257A | Rel-15 | Ilwhan.kim, KT | 37.716-31-11: R4-1900719 38.101-3: R4-1901427 | Yes | Yes | Completed at RAN #83 |
| DL_1A-3A-8A_n257G_UL_8A_n257A | Rel-15 | Ilwhan.kim, KT | 37.716-31-11: R4-1900719 38.101-3: R4-1901427 | Yes | Yes | Completed at RAN #83 |
| DL_1A-3A-8A_n257H_UL_1A_n257A | Rel-15 | Ilwhan.kim, KT | 37.716-31-11: R4-1900719 38.101-3: R4-1901427 | Yes | Yes | Completed at RAN #83 |
| DL_1A-3A-8A_n257H_UL_3A_n257A | Rel-15 | Ilwhan.kim, KT | 37.716-31-11: R4-1900719 38.101-3: R4-1901427 | Yes | Yes | Completed at RAN #83 |
| DL_1A-3A-8A_n257H_UL_8A_n257A | Rel-15 | Ilwhan.kim, KT | 37.716-31-11: R4-1900719 38.101-3: R4-1901427 | Yes | Yes | Completed at RAN #83 |
| DL_1A-3A-8A_n257I_UL_1A_n257A | Rel-15 | Ilwhan.kim, KT | 37.716-31-11: R4-1900719 38.101-3: R4-1901427 | Yes | Yes | Completed at RAN #83 |
| DL_1A-3A-8A_n257I_UL_3A_n257A | Rel-15 | Ilwhan.kim, KT | 37.716-31-11: R4-1900719 38.101-3: R4-1901427 | Yes | Yes | Completed at RAN #83 |
| DL_1A-3A-8A_n257I_UL_8A_n257A | Rel-15 | Ilwhan.kim, KT | 37.716-31-11: R4-1900719 38.101-3: R4-1901427 | Yes | Yes | Completed at RAN #83 |
| DL_1A-3A-8A_n257J_UL_1A_n257A | Rel-15 | Ilwhan.kim, KT | 37.716-31-11: R4-1900719 38.101-3: R4-1901427 | Yes | Yes | Completed at RAN #83 |
| DL_1A-3A-8A_n257J_UL_3A_n257A | Rel-15 | Ilwhan.kim, KT | 37.716-31-11: R4-1900719 38.101-3: R4-1901427 | Yes | Yes | Completed at RAN #83 |
| DL_1A-3A-8A_n257J_UL_8A_n257A | Rel-15 | Ilwhan.kim, KT | 37.716-31-11: R4-1900719 38.101-3: R4-1901427 | Yes | Yes | Completed at RAN #83 |
| DL_1A-3A-8A_n257K_UL_1A_n257A | Rel-15 | Ilwhan.kim, KT | 37.716-31-11: R4-1900719 38.101-3: R4-1901427 | Yes | Yes | Completed at RAN #83 |
| DL_1A-3A-8A_n257K_UL_3A_n257A | Rel-15 | Ilwhan.kim, KT | 37.716-31-11: R4-1900719 38.101-3: R4-1901427 | Yes | Yes | Completed at RAN #83 |
| DL_1A-3A-8A_n257K_UL_8A_n257A | Rel-15 | Ilwhan.kim, KT | 37.716-31-11: R4-1900719 38.101-3: R4-1901427 | Yes | Yes | Completed at RAN #83 |
| DL_1A-3A-8A_n257L_UL_1A_n257A | Rel-15 | Ilwhan.kim, KT | 37.716-31-11: R4-1900719 38.101-3: R4-1901427 | Yes | Yes | Completed at RAN #83 |
| DL_1A-3A-8A_n257L_UL_3A_n257A | Rel-15 | Ilwhan.kim, KT | 37.716-31-11: R4-1900719 38.101-3: R4-1901427 | Yes | Yes | Completed at RAN #83 |
| DL_1A-3A-8A_n257L_UL_8A_n257A | Rel-15 | Ilwhan.kim, KT | 37.716-31-11: R4-1900719 38.101-3: R4-1901427 | Yes | Yes | Completed at RAN #83 |
| DL_1A-3A-8A_n257M_UL_1A_n257A | Rel-15 | Ilwhan.kim, KT | 37.716-31-11: R4-1900719 38.101-3: R4-1901427 | Yes | Yes | Completed at RAN #83 |
| DL_1A-3A-8A_n257M_UL_3A_n257A | Rel-15 | Ilwhan.kim, KT | 37.716-31-11: R4-1900719 38.101-3: R4-1901427 | Yes | Yes | Completed at RAN #83 |
| DL_1A-3A-8A_n257M_UL_8A_n257A | Rel-15 | Ilwhan.kim, KT | 37.716-31-11: R4-1900719 38.101-3: R4-1901427 | Yes | Yes | Completed at RAN #83 |
| DL_1A-3C-8A_n257G_UL_1A_n257A | Rel-15 | Ilwhan.kim, KT | 37.716-31-11: R4-1900719 38.101-3: R4-1901427 | Yes | Yes | Completed at RAN #83 |
| DL_1A-3C-8A_n257G_UL_3A_n257A | Rel-15 | Ilwhan.kim, KT | 37.716-31-11: R4-1900719 38.101-3: R4-1901427 | Yes | Yes | Completed at RAN #83 |
| DL_1A-3C-8A_n257G_UL_8A_n257A | Rel-15 | Ilwhan.kim, KT | 37.716-31-11: R4-1900719 38.101-3: R4-1901427 | Yes | Yes | Completed at RAN #83 |
| DL_1A-3C-8A_n257H_UL_1A_n257A | Rel-15 | Ilwhan.kim, KT | 37.716-31-11: R4-1900719 38.101-3: R4-1901427 | Yes | Yes | Completed at RAN #83 |
| DL_1A-3C-8A_n257H_UL_3A_n257A | Rel-15 | Ilwhan.kim, KT | 37.716-31-11: R4-1900719 38.101-3: R4-1901427 | Yes | Yes | Completed at RAN #83 |
| DL_1A-3C-8A_n257H_UL_8A_n257A | Rel-15 | Ilwhan.kim, KT | 37.716-31-11: R4-1900719 38.101-3: R4-1901427 | Yes | Yes | Completed at RAN #83 |
| DL_1A-3C-8A_n257I_UL_1A_n257A | Rel-15 | Ilwhan.kim, KT | 37.716-31-11: R4-1900719 38.101-3: R4-1901427 | Yes | Yes | Completed at RAN #83 |
| DL_1A-3C-8A_n257I_UL_3A_n257A | Rel-15 | Ilwhan.kim, KT | 37.716-31-11: R4-1900719 38.101-3: R4-1901427 | Yes | Yes | Completed at RAN #83 |
| DL_1A-3C-8A_n257I_UL_8A_n257A | Rel-15 | Ilwhan.kim, KT | 37.716-31-11: R4-1900719 38.101-3: R4-1901427 | Yes | Yes | Completed at RAN #83 |
| DL_1A-3C-8A_n257J_UL_1A_n257A | Rel-15 | Ilwhan.kim, KT | 37.716-31-11: R4-1900719 38.101-3: R4-1901427 | Yes | Yes | Completed at RAN #83 |
| DL_1A-3C-8A_n257J_UL_3A_n257A | Rel-15 | Ilwhan.kim, KT | 37.716-31-11: R4-1900719 38.101-3: R4-1901427 | Yes | Yes | Completed at RAN #83 |
| DL_1A-3C-8A_n257J_UL_8A_n257A | Rel-15 | Ilwhan.kim, KT | 37.716-31-11: R4-1900719 38.101-3: R4-1901427 | Yes | Yes | Completed at RAN #83 |
| DL_1A-3C-8A_n257K_UL_1A_n257A | Rel-15 | Ilwhan.kim, KT | 37.716-31-11: R4-1900719 38.101-3: R4-1901427 | Yes | Yes | Completed at RAN #83 |
| DL_1A-3C-8A_n257K_UL_3A_n257A | Rel-15 | Ilwhan.kim, KT | 37.716-31-11: R4-1900719 38.101-3: R4-1901427 | Yes | Yes | Completed at RAN #83 |
| DL_1A-3C-8A_n257K_UL_8A_n257A | Rel-15 | Ilwhan.kim, KT | 37.716-31-11: R4-1900719 38.101-3: R4-1901427 | Yes | Yes | Completed at RAN #83 |
| DL_1A-3C-8A_n257L_UL_1A_n257A | Rel-15 | Ilwhan.kim, KT | 37.716-31-11: R4-1900719 38.101-3: R4-1901427 | Yes | Yes | Completed at RAN #83 |
| DL_1A-3C-8A_n257L_UL_3A_n257A | Rel-15 | Ilwhan.kim, KT | 37.716-31-11: R4-1900719 38.101-3: R4-1901427 | Yes | Yes | Completed at RAN #83 |
| DL_1A-3C-8A_n257L_UL_8A_n257A | Rel-15 | Ilwhan.kim, KT | 37.716-31-11: R4-1900719 38.101-3: R4-1901427 | Yes | Yes | Completed at RAN #83 |
| DL_1A-3C-8A_n257M_UL_1A_n257A | Rel-15 | Ilwhan.kim, KT | 37.716-31-11: R4-1900719 38.101-3: R4-1901427 | Yes | Yes | Completed at RAN #83 |
| DL_1A-3C-8A_n257M_UL_3A_n257A | Rel-15 | Ilwhan.kim, KT | 37.716-31-11: R4-1900719 38.101-3: R4-1901427 | Yes | Yes | Completed at RAN #83 |
| DL_1A-3C-8A_n257M_UL_8A_n257A | Rel-15 | Ilwhan.kim, KT | 37.716-31-11: R4-1900719 38.101-3: R4-1901427 | Yes | Yes | Completed at RAN #83 |
| DC_2A-30A-66A_n5A | Rel-15 | Marc Grant, AT&T | 37.716-31-11: R4-1904881 38.101-3: R4-1906739 | Yes | Yes | None |
| DC_2A-(n)5AA-66A | Rel-15 | Marc Grant, AT&T | - | No | No | Work not started |
| DC_2A-(n)5AA-30A | Rel-15 | Marc Grant, AT&T | - | No | No | Work not started |
| DC_(n)5AA-30A-66A | Rel-15 | Marc Grant, AT&T | - | No | No | Work not started |
| DC_2A-2A-30A-66A_n5 | Rel-15 | Marc Grant, AT&T | 37.716-31-11: R4-1904881 38.101-3: R4-1906739 | Yes | Yes | None |
| DC_2A-30A-66A-66A_n5 | Rel-15 | Marc Grant, AT&T | 37.716-31-11: R4-1904881 38.101-3: R4-1906739 | Yes | Yes | None |
| DC_2A-2A-(n)5AA-30A | Rel-15 | Marc Grant, AT&T | - | No | No | Work not started |
| DC_2A-2A-(n)5AA-66A | Rel-15 | Marc Grant, AT&T | - | No | No | Work not started |
| DC_2A-(n)5AA-66A-66A | Rel-15 | Marc Grant, AT&T | - | No | No | Work not started |
| 4CC_DL_2A-5A-66A-n5A_BCS0 | Rel-15 | Zheng Zhao | - | No | No | Work not started |
| 4CC_DL_2A-5A-66A-n66_BCS0 | Rel-15 | Zheng Zhao | - | No | No | Work not started |
| 4CC_DL_2A-13A-66A-n66A_BCS0 | Rel-15 | Zheng Zhao | - | No | No | Work not started |
| DL_1A-3A-7A_n5A_UL_1A_n5A | Rel-15 | Jeremy Chu, Telstra | 37.716-31-11: R4-1904449 38.101-3: R4-1906739 | Yes | Yes | None |
| DL_1A-3A-7A_n5A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | 37.716-31-11: R4-1904449 38.101-3: R4-1906739 | Yes | Yes | None |
| DL_1A-3A-7A_n5A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | 37.716-31-11: R4-1904449 38.101-3: R4-1906739 | Yes | Yes | None |
| DL_1A-3C-7A_n5A_UL_1A_n5A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3C-7A_n5A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3C-7A_n5A_UL_3C_n5A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3C-7A_n5A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3A-7C_n5A_UL_1A_n5A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3A-7C_n5A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3A-7C_n5A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3A-7C_n5A_UL_7C_n5A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3C-7C_n5A_UL_1A_n5A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3C-7C_n5A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3C-7C_n5A_UL_3C_n5A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3C-7C_n5A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3C-7C_n5A_UL_7C_n5A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3A-28A_n5A_UL_1A_n5A | Rel-15 | Jeremy Chu, Telstra | 37.716-31-11: R4-1904450 38.101-3: R4-1906739 | Yes | Yes | None |
| DL_1A-3A-28A_n5A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | 37.716-31-11: R4-1904450 38.101-3: R4-1906739 | Yes | Yes | None |
| DL_1A-3A-28A_n5A_UL_28A_n5A | Rel-15 | Jeremy Chu, Telstra | 37.716-31-11: R4-1904450 38.101-3: R4-1906739 | Yes | Yes | None |
| DL_1A-3C-28A_n5A_UL_1A_n5A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3C-28A_n5A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3C-28A_n5A_UL_3C_n5A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3C-28A_n5A_UL_28A_n5A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-7A-28A_n5A_UL_1A_n5A | Rel-15 | Jeremy Chu, Telstra | 37.716-31-11: R4-1904451 38.101-3: R4-1906739 | Yes | Yes | None |
| DL_1A-7A-28A_n5A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | 37.716-31-11: R4-1904451 38.101-3: R4-1906739 | Yes | Yes | None |
| DL_1A-7A-28A_n5A_UL_28A_n5A | Rel-15 | Jeremy Chu, Telstra | 37.716-31-11: R4-1904451 38.101-3: R4-1906739 | Yes | Yes | None |
| DL_1A-7C-28A_n5A_UL_1A_n5A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-7C-28A_n5A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-7C-28A_n5A_UL_7C_n5A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-7C-28A_n5A_UL_28A_n5A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_3A-7A-28A_n5A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | 37.716-31-11: R4-1904452 38.101-3: R4-1906739 | Yes | Yes | None |
| DL_3A-7A-28A_n5A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | 37.716-31-11: R4-1904452 38.101-3: R4-1906739 | Yes | Yes | None |
| DL_3A-7A-28A_n5A_UL_28A_n5A | Rel-15 | Jeremy Chu, Telstra | 37.716-31-11: R4-1904452 38.101-3: R4-1906739 | Yes | Yes | None |
| DL_3C-7A-28A_n5A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_3C-7A-28A_n5A_UL_3C_n5A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_3C-7A-28A_n5A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_3C-7A-28A_n5A_UL_28A_n5A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_3A-7C-28A_n5A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_3A-7C-28A_n5A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_3A-7C-28A_n5A_UL_7C_n5A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_3A-7C-28A_n5A_UL_28A_n5A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_3C-7C-28A_n5A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_3C-7C-28A_n5A_UL_3C_n5A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_3C-7C-28A_n5A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_3C-7C-28A_n5A_UL_7C_n5A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_3C-7C-28A_n5A_UL_28A_n5A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3A-28A_n28A_UL_1A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3A-28A_n28A_UL_3A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3A-28A_n28A_UL_28A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3C-28A_n28A_UL_1A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3C-28A_n28A_UL_3A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3C-28A_n28A_UL_3C_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-3C-28A_n28A_UL_28A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-7A-28A_n28A_UL_1A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-7A-28A_n28A_UL_7A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-7A-28A_n28A_UL_28A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-7C-28A_n28A_UL_1A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-7C-28A_n28A_UL_7A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-7C-28A_n28A_UL_7C_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_1A-7C-28A_n28A_UL_28A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_3A-7A-28A_n28A_UL_3A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_3A-7A-28A_n28A_UL_7A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_3A-7A-28A_n28A_UL_28A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_3C-7A-28A_n28A_UL_3A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_3C-7A-28A_n28A_UL_3C_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_3C-7A-28A_n28A_UL_7A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_3C-7A-28A_n28A_UL_28A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_3A-7C-28A_n28A_UL_3A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_3A-7C-28A_n28A_UL_7A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_3A-7C-28A_n28A_UL_7C_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_3A-7C-28A_n28A_UL_28A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_3C-7C-28A_n28A_UL_3A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_3C-7C-28A_n28A_UL_3C_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_3C-7C-28A_n28A_UL_7A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_3C-7C-28A_n28A_UL_7C_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DL_3C-7C-28A_n28A_UL_28A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Work not started |
| DC_2A-7A-7A-66A-66A_n78A | Rel-15 | Liu Liehai, Huawei | - | No | No | Work not started |
| DC_2A-7C-66A-66A_n78A | Rel-15 | Liu Liehai, Huawei | - | No | No | Work not started |
| DC_3C-7A-20A_n78A | Rel-15 | Alper Ucar, Vodafone | - | No | No | Work not started |
| DL_1A-3A-21A_n77(2A)_UL_3A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for DL intra-band non-contiguous CA is ongoing |
| DL_1A-21A-42A_n77(2A)_UL_1A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for DL intra-band non-contiguous CA is ongoing |
| DL_19A-21A-42A_n77(2A)_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Fundamental requirements for DL intra-band non-contiguous CA is ongoing |
| DL_1A-3A-42D_n77A_UL_1A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | 37.716-31-11: R4-1906190 38.101-3: R4-1906739 | Yes | Yes | None |
| DL_1A-3A-42D_n78A_UL_1A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | 37.716-31-11: R4-1906190 38.101-3: R4-1906739 | Yes | Yes | None |
| DL_1A-3A-42D_n79A_UL_1A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | 37.716-31-11: R4-1906190 38.101-3: R4-1906739 | Yes | Yes | None |
| DL_1A-3A-42A_n257M_UL_1A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO | 38.101-3: R4-1906201 38.101-3: R4-1906739 | Yes | Yes | None |
| DL_1A-3A-42C_n257M_UL_1A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO | 38.101-3: R4-1906201 38.101-3: R4-1906739 | Yes | Yes | None |
| DL_1A-3A-42D_n257M_UL_1A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO | 38.101-3: R4-1906201 38.101-3: R4-1906739 | Yes | Yes | None |
| DL_1A-3A-42D_n77A_UL_3A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | 37.716-31-11: R4-1906190 38.101-3: R4-1906739 | Yes | Yes | None |
| DL_1A-3A-42D_n78A_UL_3A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | 37.716-31-11: R4-1906190 38.101-3: R4-1906739 | Yes | Yes | None |
| DL_1A-3A-42D_n79A_UL_3A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | 37.716-31-11: R4-1906190 38.101-3: R4-1906739 | Yes | Yes | None |
| DL_1A-3A-42D_n257M_UL_3A_n257M | Rel-15 | Yuta Oguma, NTT DOCOMO | 38.101-3: R4-1906201 38.101-3: R4-1906739 | Yes | Yes | None |
| DL_1A-21A-42C_n77(2A)_UL_1A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Work not started |
| DL_19A-21A-42C_n77(2A)_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Work not started |
| DL_1A-8A-11A_n77A_UL_1A_n77A | Rel-15 | Masashi Fushiki, Softbank | 37.716-31-11: R4-1905789 38.101-3: R4-1906739 | Yes | Yes | None |
| DL_1A-8A-11A_n77A_UL_8A_n77A | Rel-15 | Masashi Fushiki, Softbank | 37.716-31-11: R4-1905789 38.101-3: R4-1906739 | Yes | Yes | None |
| DL_1A-8A-11A_n77A_UL_11A_n77A | Rel-15 | Masashi Fushiki, Softbank | 37.716-31-11: R4-1905789 38.101-3: R4-1906739 | Yes | Yes | None |
| DL_1A-8A-11A_n78A_UL_1A_n78A | Rel-15 | Masashi Fushiki, Softbank | 37.716-31-11: R4-1905790 38.101-3: R4-1906739 | Yes | Yes | None |
| DL_1A-8A-11A_n78A_UL_8A_n78A | Rel-15 | Masashi Fushiki, Softbank | 37.716-31-11: R4-1905790 38.101-3: R4-1906739 | Yes | Yes | None |
| DL_1A-8A-11A_n78A_UL_11A_n78A | Rel-15 | Masashi Fushiki, Softbank | 37.716-31-11: R4-1905790 38.101-3: R4-1906739 | Yes | Yes | None |
| DL_1A-8A-11A_n257A_UL_1A_n257A | Rel-15 | Masashi Fushiki, Softbank | 37.716-31-11: R4-1905791 38.101-3: R4-1906739 | Yes | Yes | None |
| DL_1A-8A-11A_n257A_UL_8A_n257A | Rel-15 | Masashi Fushiki, Softbank | 37.716-31-11: R4-1905791 38.101-3: R4-1906739 | Yes | Yes | None |
| DL_1A-8A-11A_n257A_UL_11A_n257A | Rel-15 | Masashi Fushiki, Softbank | 37.716-31-11: R4-1905791 38.101-3: R4-1906739 | Yes | Yes | None |
| DL_1A-8A-11A_n257D_UL_1A_n257A | Rel-15 | Masashi Fushiki, Softbank | 37.716-31-11: R4-1905791 38.101-3: R4-1906739 | Yes | Yes | None |
| DL_1A-8A-11A_n257D_UL_8A_n257A | Rel-15 | Masashi Fushiki, Softbank | 37.716-31-11: R4-1905791 38.101-3: R4-1906739 | Yes | Yes | None |
| DL_1A-8A-11A_n257D_UL_11A_n257A | Rel-15 | Masashi Fushiki, Softbank | 37.716-31-11: R4-1905791 38.101-3: R4-1906739 | Yes | Yes | None |

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

#### N/A

## 4.	References

[1]	RP-190159	Revised WID on EN-DC for 4 bands DL with 2 bands UL (3 LTE bands + 1 NR band)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template