3GPP TSG RAN meeting #84										RP-191197

Newport Beach, USA, June 3-6, 2019

## Status Report to TSG

Agenda item:			9.4.19

| WI / SI Name | Introduction of GSM, UTRA, E-UTRA and NR capability set(s) (CS(s)) to the multi-standard radio (MSR) specifications |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | MSR_GSM_UTRA_LTE_NR |  |  |  |  |
| Unique ID | 830086 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-190642 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 09/2019 | Performance part: 09/2019 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 90% | Performance Part: 50% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Thomas Chapman |
|  | Company | Ericsson |
|  | Email | thomas.chapman [at] ericsson.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

RAN4#90bis:

Documents [1 – 9] were submitted to RAN4#90bis, covering core requirements and capability sets.

- The work plan in [2] was endorsed

- A way forward in [10] was endorsed. The Way forward captured 3 agreements, as follows:

  - SR GSM is not supported in new CS.

  - NB-IoT in-band/guard-band operation support in new CS as part of E-UTRA

  - 4 RAT supported per band. No more than 3 RATs are supported per antenna connector. FFS for how to define the CS to support above agreements.

In addition, the Way Forward captured some options on how to decide capability sets, as well as how to write out the supported combinations in the capability set descriptions.

RAN4#91:

Documents [13 – 24] were submitted to RAN4#91.

- For the core part, a draft CR in [26] was technically endorsed. The draft CR will be presented as a CR at RAN4#92. (It was not presented for approval at RAN4#91 due to a clashing maintenance CR in the same sections).

- For the performance part, a Way Forward on capability sets was agreed in [25]. The Way Forward agrees to create 2 capability sets, and to decide at RAN4#92 on creating a third CS incorporating all RATs.

Work on developing test configurations can commence based on the agreed WF.

#### 2.4.2	Remaining Open issues

- Approval of core CR

- Decision on the need for a third CS including [GSM, UTRA, E-UTRA, NR]

- Update the conformance specification 37.141 to incorporate new CS(s) and associated test combinations

- Update the conformance specification 37.141 test requirements as appropriate

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

[1]	R4-1904599, “On new Capability Set in MSR specifications”, Nokia, RAN4#90bis

[2]	R4-1903491, “Work plan for introduction of GSM, UTRA, E-UTRA and NR capability set(s) (CS(s)) to the multi-standard radio (MSR) specifications”, Ericsson, RAN4#90bis

[3]	R4-1903492, “Core requirements update for new capability sets”, Ericsson, RAN4#90bis

[4]	R4-1903493, “OBUE requirements update for NR + UTRA/GSM combinations”, Ericsson, RAN4#90bis

[5]	R4-1903837, “Discussion on UEM requirements for MSR new RAT combination”, ZTE, RAN4#90bis

[6]	R4-1903859, “TX RF requirements for MSR new CS”, Huawei, Hisilicon, RAN4#90bis

[7]	R4-1903860, “RX RF requirements for MSR new CS”, Huawei, HiSilicon, RAN4#90bis

[8]	R4-1903494, “New capability sets for 37.141”, Ericsson, RAN4#90bis

[9]	R4-1903858, “On MSR new CS”, Huawei, HiSilicon, RAN4#90bis

[10]	R4-1905165, “WF on New capability sets for MSR”, Ericsson, RAN4#90bis

[11]	R4-1905164, “OBUE requirements update for NR + UTRA/GSM combinations”, Ericsson, RAN4#90bis

[13]	R4-1906090, “Draft CR to 37.104: Introduction of requirements for NR + UTRA/GSM combinations”, Ericsson, RAN4#91

[14]	R4-1906121, “CR to TS37.104_New RAT combinations introduced to MSR”, ZTE, RAN4#91

[15]	R4-1905571, “Options on MSR new capability sets”, Huawei, Hisilicon, RAN4#91

[16]	R4-1905572, “Test aspects for new MSR CS”, Huawei, Hisilicon, RAN4#91

[17]	R4-1905573, “Test configuration for new MSR CS”, Huawei, HiSilicon, RAN4#91

[18]	R4-1906086, “Discussion on capability sets”, Ericsson, RAN4#91

[19]	R4-1906087, “Proposed new CS 18 and 19”, Ericsson, RAN4#91

[20]	R4-1906088, “Test configurations supporting GSM/E-UTRA/NR and UTRA/E-UTRA/NR”, Ericsson, RAN4#91

[21]	R4-1906089, “Example CR to 37.141: New test configurations for GSM/UTRA/E-UTRA/NR testing”, Ericsson, RAN4#91

[22] 	R4-1906091, “Draft CR to 37.141: Introduction of test requirements for NR + UTRA/GSM combinations”, Ericsson, RAN4#91

[23]	R4-1906122, “Discussion on CS and TC for MSR new RAT combination”, ZTE, RAN4#91

[24]	R4-1907049, “On new Capability Sets in MSR specifications”, Nokia, Nokia Shanghai Bell, RAN4#91

[25]	R4-1907087, “WF on capability sets”, Ericsson, Huawei, ZTE, Nokia, RAN4#91

[26]	R4-1907086, “Draft CR to 37.104: Introduction of requirements

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template