3GPP TSG RAN meeting #84	RP-191324

Newport Beach, USA, June 3-6, 2019

Status Report to TSG

Agenda item: 9.4.12

| WI / SI Name | Single Radio Voice Call Continuity from 5G to 3G |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: NO | Core part: Yes | Performance part: NO |  | Testing part: NO |
| Acronym | SRVCC_NR_to_UMTS-Core |  |  |  |  |
| Unique ID |  |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-190713 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 03/2020 | Performance part: 06/2020 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 20% | Performance Part: 0% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG2 |
| --- | --- | --- |
| Rapporteur | Name | Shan Liu |
|  | Company | China Unicom |
|  | Email | lius111@chinaunicom.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table: The Perf. part TU is reduced from 1 to 0.75 in total as we reevaluation about it.

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.1.1   Inter RAT UTRA measurements

- Define a new measurement object for UTRA with LTE MeasObjectUTRA (excluding CSG parameters) as reference, to include at least UTRA FDD.

- Supports periodic, event triggered reporting for UTRA measurement.

- For event triggered reporting, define B1 threshold and B2 threshold for UTRA.

- Use CPICH RSCP and Ec/N0 as UTRA measurement quantity for threshold and reporting.

- RAN2 assume that the same measurement gap configuration for UTRA measurement in NR as in LTE. To be confirmed by RAN4.

- Inherit LTE inter-RAT UTRA measurement L3 filtering configuration to NR.

- Define supported UTRA-FDD band list in UE-NR-Capability.

- The UE is only required to measurement and report the listed cells.

- CGI reporting is also not required.

- LS the measurements related agreements to RAN4 in R2-1908364

2.2.1.2  Inter-RAT handover to UTRAN for SRVCC

- MobilityFromNRCommand message is reused for SRVCC from NR to UTRAN.

- SRVCC to UTRAN is also supported for UEs configured with NR-DC and NE-DC (this is based on current understanding that there is no extra work to support these cases, and can be revisited if extra work is found to be needed)

- For NR-DC and NE-DC UE, network can trigger SRVCC to UTRAN procedure directly irrespective of the whether the bearer for the voice call is anchored in SN or MN.  FFS 	Whether to define SRVCC to UTRAN capability in “UE Radio Capability” in TS38.331 or rely on the NAS capability. Decision may depend on e.g. whether FR1/FR2 separation is needed

2.2.2	Remaining Open issues

- NG-RAN and UE in NR RRC connected mode should support the UTRAN cell measurement procedure, e.g. measurement configuration of target UTRAN cells, and the measurement performing and reporting by UE.

- Handover preparation between gNB and AMF, gNB and UE, and Handover execution between UE to RNS

- UE capability reporting for supporting SRVCC

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

Related interface issues on indirect Inter-RAT handover procedure and UE capability reporting for supporting SRVCC.

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

RRM requirements to support voice service continuity from 5GS to UTRAN .

- Requirements of NR handover to UMTS.

- Requirements of NR- UMTS inter-RAT measurements.

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN2#106

[1] R2-1905860     Workplan for SRVCC from 5G to 3G   China Unicom

[2] R2-1906823	Considerations on scope of WI SRVCC from NR to UTRAN CS	LG Electronics

[3] R2-1906110	Inter RAT UTRA measurements	Qualcomm Incorporated

[4] R2-1908364	[DRAFT] Draft LS on measurements for SRVCC from 5G to 3G	Ericsson

[5] R2-1906442	Considerations on NR to UTRA IRAT measurement for SRVCC	OPPO

[6] R2-1906233	Measurements for SRVCC from 5G to 3G	Ericsson

[7] R2-1906528	Inter-RAT measurement for SRVCC from NR to UTRAN	ZTE Corporation, Sanechips

[8] R2-1906824	Considerations on Inter RAT UTRA measurements configuration	LG Electronics

[9] R2-1907806	Discussion on Inter-RAT measurement for SRVCC from 5GS to UTRAN	Huawei, HiSilicon, China Unicom

[10] R2-1907083	Consideration on SRVCC procedure from NR to UTRAN	ZTE Corporation, Sanechips

[11] R2-1906111	NR to UTRAN SRVCC Procedure	Qualcomm Incorporated

[12] R2-1906234	Handover to UTRAN for SRVCC	Ericsson

[13] R2-1906825	Considerations on Inter-RAT handover to UTRAN for SRVCC	LG Electronics

[14] R2-1906959	Discussion on indirect Inter-RAT handover to UTRAN for SRVCC	China Unicom

[15] R2-1907807	Support the indirect Inter-RAT SRVCC handover procedure	Huawei, HiSilicon

[16] R2-1907809	Impact on 3G of 5G SRVCC	Huawei, HiSilicon

[17] R2-1907814	Draft LS on impact on UTRAN of 5G SRVCC	Huawei, HiSilicon

[18] R2-1906235	Draft LS on measurements for SRVCC from 5G to 3G	Ericsson

[19] R2-1906962	Discussion on UE capability information related to SRVCC	China Unicom

[20] R2-1907808	UE capability reporting for supporting SRVCC	Huawei, HiSilicon

[21] R2-1907810	Draft 38.300 CR on 5G SRVCC	Huawei, HiSilicon, China Unicom

[22] R2-1907811	Draft LS on 5G SRVCC measurement gap	Huawei, HiSilicon

[23] R2-1907812	Draft LS on 5G SRVCC procedure	Huawei, HiSilicon

[24] R2-1907813	Draft 38.331 CR on 5G SRVCC	Huawei, HiSilicon, China Unicom

[25] R2-1907815	Draft 25.331 CR on 5G SRVCC	Huawei, HiSilicon

[26] R2-1907809	Impact on 3G of 5G SRVCC	Huawei, HiSilicon

[27] R2-1907814	Draft LS on impact on UTRAN of 5G SRVCC	Huawei, HiSilicon

[28] R2-1906235	Draft LS on measurements for SRVCC from 5G to 3G	Ericsson

[29] R2-1906962	Discussion on UE capability information related to SRVCC	China Unicom

[30] R2-1907808	UE capability reporting for supporting SRVCC	Huawei, HiSilicon

[31] R2-1907810	Draft 38.300 CR on 5G SRVCC	Huawei, HiSilicon, China Unicom

[32] R2-1907811	Draft LS on 5G SRVCC measurement gap	Huawei, HiSilicon

[33] R2-1907812	Draft LS on 5G SRVCC procedure	Huawei, HiSilicon

[34] R2-1907813	Draft 38.331 CR on 5G SRVCC	Huawei, HiSilicon, China Unicom

[35] R2-1907815	Draft 25.331 CR on 5G SRVCC	Huawei, HiSilicon

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion level swith colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template