3GPP TSG RAN meeting #84								   	RP-191349

Newport Beach, California, US, 3-6 Jun, 2019

## Status Report to TSG

Agenda item:			9.5.1

| WI / SI Name | Rel-16 NR Inter-band Carrier Aggregation/Dual Connectivity for 2 bands DL with x bands UL (x=1,2) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_CADC_R16_2BDL_xBUL |  |  |  |  |
| Unique ID | 800074 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-190494: Revised WID on Rel-16 NR Inter-band Carrier Aggregation/Dual Connectivity for 2 bands DL with x bands UL (x=1,2) |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 3/2020 | Performance part: 3/2020 | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 40% | Performance Part: 40% | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Aijun Cao |
|  | Company | ZTE |
|  | Email | cao.aijun@zte.com.cn |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN4

#### 2.1.1	Agreements

NR CA for 2 different bands DL with up to 1 different bands UL

| NR CA configuration | Uplink configuration | BCS | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no | open issues/comments |
| --- | --- | --- | --- | --- | --- | --- | --- |
| CA_n1A_n3A | - | 0 | Christoph Mäder, Swisscom | None | no | no | Not started |
| CA_n1A_n3B | CA_n3B | 0 | Stephen Truelove, BT plc | None | no | no | Not started |
| CA_n1A-n7A | - | 0 | Stephen Truelove, BT plc | None | no | no | Not started |
| CA_n1A-n20A | - | 0 | Stephen Truelove, BT plc | None | no | no | Not started |
| CA_n1A-n28A | - | 0 | Stephen Truelove, BT plc | TS38.101-1: R4-1905625 TR 38.716-02-00: R4-1907405 | yes | yes | none |
| CA_n1A-n77A | - | 0 | Bo-Han Hsieh, CHTTL | TS38.101-1: R4-1814261 TR 38.716-02-00: R4-1812627 R4-1816215 | yes | yes | none |
| CA_n1A-n78A | - | 0 | Shengxiang, Guo, ZTE Corporation | TS38.101-1: R4-1814261 TR 38.716-02-00: R4-1811447 | yes | yes | none |
| CA_n1A-n78C | - | 0 | Bo Liu, China Telecom | None | no | no | Not started |
| CA_n1A-n79A | - | 0 | Shengxiang, Guo, ZTE Corporation | TS38.101-1: R4-1814261 TR 38.716-02-00: R4-1812544 | yes | yes | none |
| CA_n1A-n79C | CA_n79C | 0 | Shengxiang, Guo, ZTE Corporation | None | no | no | Not started |
| CA_n1A-n257A | - | 0 | Xiao Shao, KDDI | TS38.101-3: R4-1903148 TR 38.716-02-00: R4-1903986 | yes | yes | none |
| CA_n2A-n5A | - | 0 | Zheng Zhao, Verizon | None | no | no | Not started |
| CA_n2A-n5B | - | 0 | Zheng Zhao, Verizon | None | no | no | Not started |
| CA_n2A-n48A | - | 0 | Zheng Zhao, Verizon | None | no | no | Not started |
| CA_n2A-n48C | - | 0 | Zheng Zhao, Verizon | None | no | no | Not started |
| CA_n2A-n66A | - | 0 | Zheng Zhao, Verizon | None | no | no | Not started |
| CA_n2(2A)-n66A | - | 0 | Zheng Zhao, Verizon | None | no | no | Not started |
| CA_n2A-n66B | - | 0 | Zheng Zhao, Verizon | None | no | no | Not started |
| CA_n2-n66(2A) | - | 0 | Zheng Zhao, Verizon | None | no | no | Not started |
| CA_n3A-n7A | - | 0 | Stephen Truelove, BT plc | None | no | no | Not started |
| CA_n3B-n7A | CA_n3B | 0 | Stephen Truelove, BT plc | None | no | no | Not started |
| CA_n3A-n8A | - | 0 | Shengxiang, Guo, ZTE Corporation | TS38.101-1: R4-1905625 TR 38.716-02-00: R4-1903839 R4-1907460 | yes | yes | none |
| CA_n3A-n20A | - | 0 | Stephen Truelove, BT plc | None | no | no | Not started |
| CA_n3B-n20A | CA_n3B | 0 | Stephen Truelove, BT plc | None | no | no | Not started |
| CA_n3A-n28A | - | 0 | Stephen Truelove, BT plc | TS38.101-1: R4-1905625 TR 38.716-02-00: R4-1906741 | yes | yes | none |
| CA_n3B-n28A | CA_n3B | 0 | Stephen Truelove, BT plc | None | no | no | Not started |
| CA_n3A-n41A | - | 0 | Shengxiang, Guo, ZTE Corporation | TS38.101-1: R4-1816624 TR 38.716-02-00: R4-1813800 R4-1814505 R4-1905642 | yes | yes | none |
| CA_n3A-n41C | CA_n41C | 0 | Shengxiang, Guo, ZTE Corporation | None | no | no | Not started |
| CA_n3A-n41(2A) | CA-n41(2A) | 0 | Shengxiang, Guo, ZTE Corporation | None | no | no | Not started |
| CA_n3A-n78C | - | 0 | Bo Liu, China Telecom | TS38.101-1: R4-1900205 | yes | yes | none |
| CA_n3B-n78A | CA_n3B | 0 | Stephen Truelove, BT plc | None | no | no | Not started |
| CA_n3A-n79C | CA_n79C | 0 | Shengxiang, Guo, ZTE Corporation | None | no | no | Not started |
| CA_n5A-n66A | - | 0 | Zheng Zhao, Verizon | None | no | no | Not started |
| CA_n5(2A)-n66A | - | 0 | Zheng Zhao, Verizon | None | no | no | Not started |
| CA_n5A-n66(2A) | - | 0 | Zheng Zhao, Verizon | None | no | no | Not started |
| CA_n5A-n66B | - | 0 | Zheng Zhao, Verizon | None | no | no | Not started |
| CA_n5B-n66A | - | 0 | Zheng Zhao, Verizon | None | no | no | Not started |
| CA_n5B-n66(2A) | - | 0 | Zheng Zhao, Verizon | None | no | no | Not started |
| CA_n5A-n78A | - | 0 | Bo Liu, China Telecom | TS38.101-1: R4-1900457 TR 38.716-02-00: R4-1900203 | yes | yes | none |
| CA_n5A-n78C | - | 0 | Bo Liu, China Telecom | None | no | no | Not started |
| CA_n5A-n79A | - | 0 | Bo Liu, China Telecom | TS38.101-1: R4-1900457 TR 38.716-02-00: R4-1900204 | yes | yes | none |
| CA_n5A-n79C |  | 0 | Bo Liu, China Telecom | None | no | no | Not started |
| CA_n5A-n260A | - | 0 | Zheng Zhao, Verizon | None | no | no | Not started |
| CA_n5A-n260(2A) | - | 0 | Zheng Zhao, Verizon | None | no | no | Not started |
| CA_n5A-n260(3A) | - | 0 | Zheng Zhao, Verizon | None | no | no | Not started |
| CA_n5A-n260(4A) | - | 0 | Zheng Zhao, Verizon | None | no | no | Not started |
| CA_n5A-n260(5A) | - | 0 | Zheng Zhao, Verizon | None | no | no | Not started |
| CA_n5A-n260(6A) | - | 0 | Zheng Zhao, Verizon | None | no | no | Not started |
| CA_n5A-n260(7A) | - | 0 | Zheng Zhao, Verizon | None | no | no | Not started |
| CA_n5A-n260(8A) | - | 0 | Zheng Zhao, Verizon | None | no | no | Not started |
| CA_n5A-n261A | - | 0 | Zheng Zhao, Verizon | None | no | no | Not started |
| CA_n5A-n261(2A) | - | 0 | Zheng Zhao, Verizon | None | no | no | Not started |
| CA_n5A-n261(3A) | - | 0 | Zheng Zhao, Verizon | None | no | no | Not started |
| CA_n5A-n261(4A) | - | 0 | Zheng Zhao, Verizon | None | no | no | Not started |
| CA_n5A-n261G | - | 0 | Zheng Zhao, Verizon | None | no | no | Not started |
| CA_n5A-n261H | - | 0 | Zheng Zhao, Verizon | None | no | no | Not started |
| CA_n5A-n261I | - | 0 | Zheng Zhao, Verizon | None | no | no | Not started |
| CA_n5A-n261J | - | 0 | Zheng Zhao, Verizon | None | no | no | Not started |
| CA_n5A-n261K | - | 0 | Zheng Zhao, Verizon | None | no | no | Not started |
| CA_n5A-n261L | - | 0 | Zheng Zhao, Verizon | None | no | no | Not started |
| CA_n5A-n261M | - | 0 | Zheng Zhao, Verizon | None | no | no | Not started |
| CA_n7A-n20A | - | 0 | Stephen Truelove, BT plc | None | no | no | Not started |
| CA_n7A-n28A | - | 0 | Stephen Truelove, BT plc | TS38.101-1: R4-1905625 TR 38.716-02-00: R4-1906742 | yes | yes | none |
| CA_n7A-n78A | - | 0 | Stephen Truelove, BT plc | None | no | no | Not started |
| CA_n7C-n78A | - | 0 | Liu Liehai, Huawei | None | no | no | Not started |
| CA_n8A-n39A | - | 0 | Shengxiang, Guo, ZTE Corporation | TS38.101-1: R4-1905625 TR 38.716-02-00: R4-1905620 | yes | yes | none |
| CA_n8A-n41A | - | 0 | Yuexia Song, CATT | TS38.101-1: R4-1903147 TR 38.716-02-00: R4-1814650 R4-1904973 | yes | yes | none |
| CA_n8A-n41C | CA_n41C | 0 | Yuexia Song, CATT | none | no | no | Not started |
| CA_n8A-n41(2A) | CA_n41(2A) | 0 | Yuexia Song, CATT | none | no | no | Not started |
| CA_n8A-n79C |  | 0 | Shengxiang, Guo, ZTE Corporation | None | no | no | Not started |
| CA_n8A-n79C | CA_n79C | 0 | Shengxiang, Guo, ZTE Corporation | None | no | no | Not started |
| CA_n20A-n28A | - | 0 | Stephen Truelove, BT plc | TS38.101-1: R4-1905625 TR 38.716-02-00: R4-1907406 | yes | yes | none |
| CA_n20A-n78A | - | 0 | Stephen Truelove, BT plc | None | no | no | Not started |
| CA_n25A-n4A | - | 0 | Bill Shvodian, Sprint | TS38.101-1: R4-1903147 TR 38.716-02-00: R4-1904435 | yes | yes | none |
| CA_n25A-n41C | - | 0 | Nelson Ueng, T-Mobile USA | TS38.101-1: R4-1903147 TR 38.716-02-00: R4-1904435 | yes | yes | none |
| CA_n25A-n41(2A) | - | 0 | Nelson Ueng, T-Mobile USA | TS38.101-1: R4-1903147 TR 38.716-02-00: R4-1904435 | yes | yes | none |
| CA_n25(2A)-n41A | - | 0 | Bill Shvodian, Sprint | TS38.101-1: R4-1903147 TR 38.716-02-00: R4-1904435 | yes | yes | none |
| CA_n25A-n71A | - | 0 | Nelson Ueng, T-Mobile USA | TS38.101-1: R4-1903147 TR 38.716-02-00: R4-1904999 | yes | yes | none |
| CA_n25A-n260A | - | 0 | Nelson Ueng, T-Mobile USA | TS38.101-1: R4-1903147 TR 38.716-02-00: R4-1904434 | yes | yes | none |
| CA_n25A-n260(2A) | - | 0 | Nelson Ueng, T-Mobile USA | TS38.101-1: R4-1903147 TR 38.716-02-00: R4-1904434 | yes | yes | none |
| CA_n25A-n260(3A) | - | 0 | Nelson Ueng, T-Mobile USA | None | no | no | Not started |
| CA_n25A-n260(4A) | - | 0 | Nelson Ueng, T-Mobile USA | None | no | no | Not started |
| CA_n25A-n261A | - | 0 | Nelson Ueng, T-Mobile USA | TS38.101-1: R4-1903147 TR 38.716-02-00: R4-1903003 | yes | yes | none |
| CA_n25A-n261(2A) | - | 0 | Nelson Ueng, T-Mobile USA | TS38.101-1: R4-1903147 TR 38.716-02-00: R4-1903003 | yes | yes | none |
| CA_n28A-n50A | - | 0 | Laurent Dolizy, Huawei | TS38.101-1: R4-1903147 TR 38.716-02-00: R4-1902132 R4-1904902 | yes | yes | none |
| CA_n28A-n77A | - | 0 | Masashi Fushiki, Softbank | TS38.101-1: R4-1905625 TR 38.716-02-00: R4-1905792 | yes | yes | none |
| CA_n39A-n41A | - | 0 | Shengxiang, Guo, ZTE Corporation | TS38.101-1: R4-1814261 TR 38.716-02-00: R4-1812606 | yes | yes | none |
| CA_n39A-n41C | CA_n41C | 0 | Shengxiang, Guo, ZTE Corporation | none | no | no | Not started |
| CA_n39A-n41(2A) | CA_n41(2A) | 0 | Shengxiang, Guo, ZTE Corporation | none | no | no | Not started |
| CA_n41A-n79A | - | 0 | Yuexia Song, CATT | TS38.101-1: R4-1816624 TR 38.716-02-00: R4-1814651 | yes | yes | none |
| CA_n41C-n79A | CA_n41C | 0 | Yuexia Song, CATT | none | no | no | Not started |
| CA_n41(2A)-n79A | CA_n41(2A) | 0 | Yuexia Song, CATT | none | no | no | Not started |
| CA_n39A-n41A | - | 0 | Shengxiang, Guo, ZTE Corporation | TS38.101-1: R4-1814261 TR 38.716-02-00: R4-1812606, | yes | yes | none |
| CA_n39A-n41C | CA_n41C | 0 | Shengxiang, Guo, ZTE Corporation | none | no | no | Not started |
| CA_n39A-n41(2A) | CA_n41(2A) | 0 | Shengxiang, Guo, ZTE Corporation | none | no | no | Not started |
| CA_n39A-n79A | - | 0 | Yuexia Song, CATT | TS38.101-1: R4-1903147 TR 38.716-02-00: R4-1904893 | yes | yes | none |
| CA_n40A-n41A | - | 0 | Shengxiang, Guo, ZTE Corporation | TS38.101-1: R4-1900457 TR 38.716-02-00: R4-1900455 | yes | yes | none |
| CA_n40A-n41C | CA_n41C | 0 | Shengxiang, Guo, ZTE Corporation | None | no | no | Not started |
| CA_n40A-n41(2A) | CA_n41(2A) | 0 | Shengxiang, Guo, ZTE Corporation | None | no | no | Not started |
| CA_n40A–n78A | - | 0 | Per Lindell, Ericsson | TS38.101-1: R4-1903147 TR 38.716-02-00: R4-1904430 | yes | yes | none |
| CA_n40A–n79A | - | 0 | Shengxiang, Guo, ZTE Corporation | TS38.101-1: R4-1903147 TR 38.716-02-00: R4-1903143 | yes | yes | none |
| CA_n41A-n50A | - | 0 | Laurent Dolizy, Huawei | TS38.101-1: R4-1903147 TR 38.716-02-00: R4-1902131 R4-1904898 | yes | yes | none |
| CA_n41A-n66A | - | 0 | Nelson Ueng, T-Mobile USA | none | no | no | Not started |
| CA_n41A-n71A | - | 0 | Nelson Ueng, T-Mobile USA | TS38.101-1: R4-1903147 TR 38.716-02-00: R4-1903544 | yes | yes | none |
| CA_n41C-n71A | - | 0 | Nelson Ueng, T-Mobile USA | TS38.101-1: R4-1903147 TR 38.716-02-00: R4-1903544 | yes | yes | none |
| CA_n41(2A)-n71A | - | 0 | Nelson Ueng, T-Mobile USA | TS38.101-1: R4-1903147 TR 38.716-02-00: R4-1903544 | yes | yes | none |
| CA_n41A-n260A | - | 0 | Nelson Ueng, T-Mobile USA | TS38.101-3: R4-1903148 TR 38.716-02-00: R4-1904433 | yes | yes | none |
| CA_n41A-n260(2A) | - | 0 | Nelson Ueng, T-Mobile USA | TS38.101-3: R4-1903148 TR 38.716-02-00: R4-1904433 | yes | yes | none |
| CA_n41C-n260A | - | 0 | Nelson Ueng, T-Mobile USA | none | no | no | Not started |
| CA_n41(2A)-n260A | - | 0 | Nelson Ueng, T-Mobile USA | none | no | no | Not started |
| CA_n41(2A)-n260(2A) | - | 0 | Nelson Ueng, T-Mobile USA | none | no | no | Not started |
| CA_n41C-n260(2A) | - | 0 | Nelson Ueng, T-Mobile USA | none | no | no | Not started |
| CA_n41A-n260(3A) | - | 0 | Nelson Ueng, T-Mobile USA | none | no | no | Not started |
| CA_n41A-n260(4A) | - | 0 | Nelson Ueng, T-Mobile USA | none | no | no | Not started |
| CA_n41A-n261A | - | 0 | Nelson Ueng, T-Mobile USA | TS38.101-3: R4-1903148 TR 38.716-02-00: R4-1903002 | yes | yes | none |
| CA_n41A-n261(2A) | - | 0 | Nelson Ueng, T-Mobile USA | TS38.101-3: R4-1903148 TR 38.716-02-00: R4-1903002 | yes | yes | none |
| CA_n41C-n261A | - | 0 | Nelson Ueng, T-Mobile USA | none | no | no | Not started |
| CA_n41(2A)-n261A | - | 0 | Nelson Ueng, T-Mobile USA | none | no | no | Not started |
| CA_n41(2A)-n261(2A) | - | 0 | Nelson Ueng, T-Mobile USA | none | no | no | Not started |
| CA_n41C-n261(2A) | - | 0 | Nelson Ueng, T-Mobile USA | none | no | no | Not started |
| CA_n48A-n66A | - | 0 | Zheng Zhao, Verizon | none | no | no | Not started |
| CA_n48(2A)-n66A | - | 0 | Zheng Zhao, Verizon | none | no | no | Not started |
| CA_n48C-n66A | - | 0 | Zheng Zhao, Verizon | none | no | no | Not started |
| CA_n50A-n78A | - | 0 | Laurent Dolizy, Huawei | TS38.101-1: R4-1900457 TR 38.716-02-00: R4-1902133 | yes | yes | none |
| CA_66A-n70A | - | 0 | Antti Immonen, Dish | TS38.101-1: R4-1814261 TR 38.716-02-00: R4-1810343 | yes | yes | none |
| CA_n66(2A)-n70A | - | 0 | Antti Immonen, Dish network | TS38.101-1: R4-1903147 TR 38.716-02-00: R4-1903086 | yes | yes | none |
| CA_n66B-n70A | - | 0 | Antti Immonen, Dish network | TS38.101-1: R4-1903147 TR 38.716-02-00: R4-1903085 | yes | yes | none |
| CA_n66A-n71A | - | 0 | Antti Immonen, Dish | TS38.101-1: R4-1814261 TR 38.716-02-00: R4-1810343 | yes | yes | none |
| CA_n66(2A)-n71A | - | 0 | Antti Immonen, Dish network | TS38.101-1: R4-1903147 TR 38.716-02-00: R4-1903087 | yes | yes | none |
| CA_n66A-n78A | - | 0 | Liu Liehai, Huawei | none | no | no | Not started |
| CA_n66A-n260A | - | 0 | Zheng Zhao, Verizon | none | no | no | Not started |
| CA_n66A-n260(2A) | - | 0 | Zheng Zhao, Verizon | none | no | no | Not started |
| CA_n66A-n260(3A) | - | 0 | Zheng Zhao, Verizon | none | no | no | Not started |
| CA_n66A-n260(4A) | - | 0 | Zheng Zhao, Verizon | none | no | no | Not started |
| CA_n66A-n260(5A) | - | 0 | Zheng Zhao, Verizon | none | no | no | Not started |
| CA_n66A-n260(6A) | - | 0 | Zheng Zhao, Verizon | none | no | no | Not started |
| CA_n66A-n260(7A) | - | 0 | Zheng Zhao, Verizon | none | no | no | Not started |
| CA_n66A-n260(8A) | - | 0 | Zheng Zhao, Verizon | none | no | no | Not started |
| CA_n66A-n261A | - | 0 | Zheng Zhao, Verizon | none | no | no | Not started |
| CA_n66A-n261(2A) | - | 0 | Zheng Zhao, Verizon | none | no | no | Not started |
| CA_n66A-n261(3A) | - | 0 | Zheng Zhao, Verizon | none | no | no | Not started |
| CA_n66A-n261(4A) | - | 0 | Zheng Zhao, Verizon | none | no | no | Not started |
| CA_n66A-n261G | - | 0 | Zheng Zhao, Verizon | none | no | no | Not started |
| CA_n66A-n261H | - | 0 | Zheng Zhao, Verizon | none | no | no | Not started |
| CA_n66A-n261I | - | 0 | Zheng Zhao, Verizon | none | no | no | Not started |
| CA_n66A-n261J | - | 0 | Zheng Zhao, Verizon | none | no | no | Not started |
| CA_n66A-n261K | - | 0 | Zheng Zhao, Verizon | none | no | no | Not started |
| CA_n66A-n261L | - | 0 | Zheng Zhao, Verizon | none | no | no | Not started |
| CA_n66A-n261M | - | 0 | Zheng Zhao, Verizon | none | no | no | Not started |
| CA_n70A-n71A | - | 0 | Antti Immonen, Dish | TS38.101-1: R4-1900457 TR 38.716-02-00: R4-1902119 | yes | yes | none |
| CA_n71A-n78A | - | 0 | Liu Liehai, Huawei | none | no | no | Not started |
| CA_n71A-n260A | - | 0 | Nelson Ueng, T-Mobile USA | TS38.101-3: R4-1902676 TR 38.716-02-00: R4-1901450 | yes | yes | none |
| CA_n71A-n260(2A) | - | 0 | Nelson Ueng, T-Mobile USA | TS38.101-3: R4-1902676 TR 38.716-02-00: R4-1901450 | yes | yes | none |
| CA_n71A-n260(3A) | - | 0 | Nelson Ueng, T-Mobile USA | none | no | no | Not started |
| CA_n71A-n260(4A) | - | 0 | Nelson Ueng, T-Mobile USA | none | no | no | Not started |
| CA_n71A-n261A | - | 0 | Nelson Ueng, T-Mobile USA | TS38.101-3: R4-1902676 TR 38.716-02-00: R4-1900090 | yes | yes | none |
| CA_n71A-n261(2A) | - | 0 | Nelson Ueng, T-Mobile USA | TS38.101-3: R4-1902676 TR 38.716-02-00: R4-1900090 | yes | yes | none |
| CA_n77A-n258A | - | 0 | Zhang Peng, Huawei | TS38.101-3: R4-1903148 TR 38.716-02-00: R4-1903188 | yes | yes | none |
| CA_n77A-n257G | - | 0 | Masashi Fushiki, Softbank | TS38.101-3: R4-1903148 TR 38.716-02-00: R4-1902992 | yes | yes | none |
| CA_n77A-n257H | - | 0 | Masashi Fushiki, Softbank | TS38.101-3: R4-1903148 TR 38.716-02-00: R4-1902992 | yes | yes | none |
| CA_n77A-n257I | - | 0 | Masashi Fushiki, Softbank | TS38.101-3: R4-1903148 TR 38.716-02-00: R4-1902992 | yes | yes | none |
| CA_n77A-n78A | - | 0 | Yuta Oguma, NTT DOCOMO | none | no | no | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Fundamental requirements for DL intra-band non-contiguous CA is ongoing |
| CA_n78A-n258A | - | 0 | Zhang Peng, Huawei | TS38.101-3: R4-1903148 TR 38.716-02-00: R4-1903189 | yes | yes | none |
| CA_n78A-n257G | - | 0 | Yunsung Kim, LG Uplus | TS38.101-3: R4-1903148 TR 38.716-02-00: R4-1904084 | yes | yes | none |
| CA_n78A-n257H | - | 0 | Yunsung Kim, LG Uplus | TS38.101-3: R4-1903148 TR 38.716-02-00: R4-1904084 | yes | yes | none |
| CA_n78A-n257I | - | 0 | Yunsung Kim, LG Uplus | TS38.101-3: R4-1903148 TR 38.716-02-00: R4-1904084 | yes | yes | none |
| CA_n78A-n257J | - | 0 | Yunsung Kim, LG Uplus | TS38.101-3: R4-1903148 TR 38.716-02-00: R4-1904084 | yes | yes | none |
| CA_n78A-n257K | - | 0 | Yunsung Kim, LG Uplus | TS38.101-3: R4-1903148 TR 38.716-02-00: R4-1904084 | yes | yes | none |
| CA_n78A-n257L | - | 0 | Yunsung Kim, LG Uplus | TS38.101-3: R4-1903148 TR 38.716-02-00: R4-1904084 | yes | yes | none |
| CA_n78A-n257M | - | 0 | Yunsung Kim, LG Uplus | TS38.101-3: R4-1903148 TR 38.716-02-00: R4-1904084 | yes | yes | none |
| CA_n79A-n258A | - | 0 | Zhang Peng, Huawei | TS38.101-3: R4-1903148 TR 38.716-02-00: R4-1903190 | yes | yes | none |

NR CA for 2 different bands DL with up to 2 different bands UL

| NR CA configuration | Uplink CA configuration | BCS | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no | open issues/comments |
| --- | --- | --- | --- | --- | --- | --- | --- |
| CA_n1A-n3A | CA_n1A-n3A | 0 | Christoph Mäder, Swisscom | None | no | no | Not started |
| CA_n1A_n3B | CA_n1A-n3B | 0 | Stephen Truelove, BT plc | None | no | no | Not started |
| CA_n1A-n7A | CA_n1A-n7A | 0 | Stephen Truelove, BT plc | None | no | no | Not started |
| CA_n1A-n20A | CA_n1A-n20A | 0 | Stephen Truelove, BT plc | None | no | no | Not started |
| CA_n1A-n28A | CA_n1A-n28A | 0 | Stephen Truelove, BT plc | TS38.101-1: R4-1905625 TR 38.716-02-00: R4-1907405 | yes | yes | none |
| CA_n1A-n78A | CA_n1A-n78A | 0 | Wubin, Zhou ZTE Corporation | TS38.101-1: R4-1814261 TR 38.716-02-00: R4-1811447 | yes | yes | none |
| CA_n1A-n78C | CA_n1A-n78A | 0 | Bo Liu, China Telecom | TS38.101-1: R4-1903147 TR 38.716-02-00: R4-1903422 | yes | yes | none |
| CA_n1A-n79A | CA_n1A-n79A | 0 | Wubin, Zhou ZTE Corporation | TS38.101-1: R4-1814261 TR 38.716-02-00: R4-1812544 | yes | yes | none |
| CA_n1A-n79C | CA_n1A-n79A | 0 | Wubin, Zhou ZTE Corporation | None | no | no | Not started |
| CA_n1A-n79C | CA_n1A-n79C | 0 | Wubin, Zhou ZTE Corporation | None | no | no | Not started |
| CA_n1A-n257A | CA_n1A-n257A | 0 | Xiao Shao, KDDI | TS38.101-3: R4-1903148 TR 38.716-02-00: R4-1903986 | yes | yes | none |
| CA_n2A-n5A | CA_n2A-n5A | 0 | Zheng Zhao, Verizon | None | no | no | Not started |
| CA_n2A-n5B | CA_n2A-n5A | 0 | Zheng Zhao, Verizon | None | no | no | Not started |
| CA_n2A-n48A | CA_n2A-n48A | 0 | Zheng Zhao, Verizon | None | no | no | Not started |
| CA_n2A-n48C | CA_n2A-n48A | 0 | Zheng Zhao, Verizon | None | no | no | Not started |
| CA_n3A-n7A | CA_n3A-n7A | 0 | Stephen Truelove, BT plc | None | no | no | Not started |
| CA_n3B-n7A | CA_n3B-n7A | 0 | Stephen Truelove, BT plc | None | no | no | Not started |
| CA_n3A-n8A | CA_n3A-8A | 0 | Wubin, Zhou ZTE Corporation | TS38.101-1: R4-1905625 TR 38.716-02-00: R4-1903839 R4-1907460 | yes | yes | none |
| CA_n3A-n20A | CA_n3A-n20A | 0 | Stephen Truelove, BT plc | None | no | no | Not started |
| CA_n3B-n20A | CA_n3B-n20A | 0 | Stephen Truelove, BT plc | None | no | no | Not started |
| CA_n3A-n28A | CA_n3A-n28A | 0 | Stephen Truelove, BT plc | TS38.101-1: R4-1905625 TR 38.716-02-00: R4-1906741 | yes | yes | none |
| CA_n3B-n28A | CA_n3B-n28A | 0 | Stephen Truelove, BT plc | None | no | no | Not started |
| CA_n3A-n41A | CA_n3A-n41A | 0 | Wubin, Zhou ZTE Corporation | TS38.101-1: R4-1816624 TR 38.716-02-00: R4-1813800 R4-1814505 | yes | yes | none |
| CA_n3A-n41C | CA_n3A-n41A | 0 | Wubin, Zhou ZTE Corporation | TS38.101-1: R4-1903509 | yes | yes | none |
| CA_n3A-n41(2A) | CA_n3A-n41A | 0 | Wubin, Zhou ZTE Corporation | TS38.101-1: R4-1903509 | yes | yes | none |
| CA_n3A-n41C | CA_n3A-n41C | 0 | Wubin, Zhou ZTE Corporation | none | no | no | Not started |
| CA_n3A-n78C | CA_n3A-n78A | 0 | Bo Liu, China Telecom | TS38.101-1: R4-1900205 | yes | yes | none |
| CA_n3B-n78A | CA_n3B-n78A | 0 | Stephen Truelove, BT plc | None | no | no | Not started |
| CA_n3A-n79A | CA_n3A-n79A | 0 | Wubin, Zhou ZTE Corporation | TS38.101-1: R4-1814261 TR 38.716-02-00: R4-1810177 | yes | yes | none |
| CA_n3A-n79C | CA_n3A-79A | 0 | Wubin, Zhou ZTE Corporation | None | no | no | Not started |
| CA_n3A-n79C | CA_n3A-79C | 0 | Wubin, Zhou ZTE Corporation | None | no | no | Not started |
| CA_n5A-n66A | CA_n5-n66A | 0 | Zheng Zhao, Verizon | None | no | no | Not started |
| CA_n5A-n66(2A) | CA_n5A-n66A | 0 | Zheng Zhao, Verizon | None | no | no | Not started |
| CA_n5A-n66B | CA_n5A-n66A | 0 | Zheng Zhao, Verizon | None | no | no | Not started |
| CA_n5(2A)-n66A | CA_n5A-n66A | 0 | Zheng Zhao, Verizon | None | no | no | Not started |
| CA_n5B-n66A | CA_n5A-n66A | 0 | Zheng Zhao, Verizon | None | no | no | Not started |
| CA_n5B-n66(2A) | CA_n5A-n66A | 0 | Zheng Zhao, Verizon | None | no | no | Not started |
| CA_n5A-n78A | CA_n5A-n78A | 0 | Bo Liu, China Telecom | TS38.101-1: R4-1900457 TR 38.716-02-00: R4-1900203 | yes | yes | none |
| CA_n5A-n78C | CA_n5A-n78A | 0 | Bo Liu, China Telecom | TS38.101-1: R4-1903147 TR 38.716-02-00: R4-1903423 | yes | yes | none |
| CA_n5A-n79A | CA_n5A-n79A | 0 | Bo Liu, China Telecom | TS38.101-1: R4-1900457 TR 38.716-02-00: R4-1900204 | yes | yes | none |
| CA_n5A-n79C | CA_n5A-n78A | 0 | Bo Liu, China Telecom | TS38.101-1: R4-1903147 TR 38.716-02-00: R4-1903424 | yes | yes | none |
| CA_n5A-n260(2A) | CA_n5A-n260A | 0 | Zheng Zhao, Verizon | None | no | no | Not started |
| CA_n5A-n260(3A) | CA_n5A-n260A | 0 | Zheng Zhao, Verizon | None | no | no | Not started |
| CA_n5A-n260(4A) | CA_n5A-n260A | 0 | Zheng Zhao, Verizon | None | no | no | Not started |
| CA_n5A-n260(6A) | CA_n5A-_n260A | 0 | Zheng Zhao, Verizon | None | no | no | Not started |
| CA_n5A-n260(8A) | CA_n5A-n260A | 0 | Zheng Zhao, Verizon | None | no | no | Not started |
| CA_n5A-n261(4A) | CA_n5A-n261A | 0 | Zheng Zhao, Verizon | None | no | no | Not started |
| CA_n5A-n261G | CA_n5A-n261A | 0 | Zheng Zhao, Verizon | None | no | no | Not started |
| CA_n5A-n261G | CA_n5A-n261G | 0 | Zheng Zhao, Verizon | None | no | no | Not started |
| CA_n5A-n261H | CA_n5A-n261A | 0 | Zheng Zhao, Verizon | None | no | no | Not started |
| CA_n5A-n261H | CA_n5A-n261G | 0 | Zheng Zhao, Verizon | None | no | no | Not started |
| CA_n5A-n261H | CA_n5A-n261H | 0 | Zheng Zhao, Verizon | None | no | no | Not started |
| CA_n5A-n261I | CA_n5A-n261A | 0 | Zheng Zhao, Verizon | None | no | no | Not started |
| CA_n5A-n261I | CA_n5A-n261G | 0 | Zheng Zhao, Verizon | None | no | no | Not started |
| CA_n5A-n261I | CA_n5A-n261H | 0 | Zheng Zhao, Verizon | None | no | no | Not started |
| CA_n5A-n261I | CA_n5A-n261I | 0 | Zheng Zhao, Verizon | None | no | no | Not started |
| CA_n5A-n261M | CA_n5A-n261A | 0 | Zheng Zhao, Verizon | None | no | no | Not started |
| CA_n5A-n261M | CA_n5A-n261G | 0 | Zheng Zhao, Verizon | None | no | no | Not started |
| CA_n5A-n261M | CA_n5A-n261H | 0 | Zheng Zhao, Verizon | None | no | no | Not started |
| CA_n5A-n261M | CA_n5A-n261I | 0 | Zheng Zhao, Verizon | None | no | no | Not started |
| CA_n7A-n20A | CA_n7A-n20A | 0 | Stephen Truelove, BT plc | None | no | no | Not started |
| CA_n7A-n28A | CA_n7A-n28A | 0 | Stephen Truelove, BT plc | TS38.101-1: R4-1905625 TR 38.716-02-00: R4-1906742 | yes | yes | none |
| CA_n7A-n78A | CA_n7A-n78A | 0 | Stephen Truelove, BT plc | None | no | no | Not started |
| CA_n7C-n78A | CA_n7A-n78A | 0 | Liu Liehai, Huawei | None | no | no | Not started |
| CA_n8A-n39A | CA_n8A-n39A | 0 | Wubin, Zhou ZTE Corporation | TS38.101-1: R4-1905625 TR 38.716-02-00: R4-1905620 | yes | yes | none |
| CA_n8A-n41A | CA_n8A-n41A | 0 | Yuexia Song, CATT | TS38.101-1: R4-1903147 TR 38.716-02-00: R4-1814650 R4-1904973 | yes | yes | none |
| CA_n8A-n41(2A) | CA_n8A-n41A | 0 | Yuexia Song, CATT | none | no | no | Not started |
| CA_n8A-n41(2A) | CA_n8A-n41(2A) | 0 | Yuexia Song, CATT | none | no | no | Not started |
| CA_n8A-n41C | CA_n8A-n41A | 0 | Yuexia Song, CATT | none | no | no | Not started |
| CA_n8A-n41C | CA_n8A-n41C | 0 | Yuexia Song, CATT | none | no | no | Not started |
| CA_n8A-n79C | CA_n8A-79A | 0 | Wubin, Zhou ZTE Corporation | None | no | no | Not started |
| CA_n8A-n79C | CA_n8A-79C | 0 | Wubin, Zhou ZTE Corporation | None | no | no | Not started |
| CA_n8A-n79A | CA_n8A-79A | 0 | Per Lindell, Ericsson | TS38.101-1: R4-1903147 TR 38.716-02-00: R4-1904897 | yes | yes | none |
| CA_n20A-n28A | CA_n20A-n28A | 0 | Stephen Truelove, BT plc | TS38.101-1: R4-1905625 TR 38.716-02-00: R4-1907406 | yes | yes | none |
| CA_n20A-n78A | CAL_n20A-n78A | 0 | Stephen Truelove, BT plc | None | no | no | Not started |
| CA_n25A-n41A | CA_n25A-n41A | 0 | Bill Shvodian, Sprint | TS38.101-1: R4-1903147 TR 38.716-02-00: R4-1904435 | yes | yes | none |
| CA_n25(2A)-n41A | CA_n25A-n41A | 0 | Bill Shvodian, Sprint | TS38.101-1: R4-1903147 TR 38.716-02-00: R4-1904435 | yes | yes | none |
| CA_n28A-n50A | CA_n28A-n50A | 0 | Laurent Dolizy, Huawei | TS38.101-1: R4-1903147 TR 38.716-02-00: R4-1902132 R4-1904902 | yes | yes | none |
| CA_n39A-n41A | CA_n39A-n41A | 0 | Wubin, Zhou ZTE Corporation | TS38.101-1: R4-1814261 TR 38.716-02-00: R4-1812606 | yes | yes | none |
| CA_n39A-n41C | CA_n39A-n41A | 0 | Wubin, Zhou ZTE Corporation | TS38.101-1: R4-1907400 | yes | yes | none |
| CA_n39A-n41C | CA_n39A-n41C | 0 | Wubin, Zhou ZTE Corporation | none | no | no | Not started |
| CA_n39A-n41(2A) | CA_n39A-n41A | 0 | Wubin, Zhou ZTE Corporation | TS38.101-1: R4-1907400 | yes | yes | none |
| CA_n39A-n41(2A) | CA_n39A-n41(2A) | 0 | Wubin, Zhou ZTE Corporation | none | no | no | Not started |
| CA_n39A-n79A | CA_n39A-n79A | 0 | Yuexia Song, CATT | TS38.101-1: R4-1903147 TR 38.716-02-00: R4-1904893 | yes | yes | none |
| CA_n40A-n41A | CA_n40A-n41A | 0 | Wubin, Zhou ZTE Corporation | TS38.101-1: R4-1900457 TR 38.716-02-00: R4-1900455 | yes | yes | none |
| CA_n40A-n41C | CA_n40A-n41A | 0 | Wubin, Zhou ZTE Corporation | None | no | no | Not started |
| CA_n40A-n41(2A) | CA_n40A-n41A | 0 | Wubin, Zhou ZTE Corporation | None | no | no | Not started |
| CA_n40A-n41C | CA_n40A-n41C | 0 | Wubin, Zhou ZTE Corporation | None | no | no | Not started |
| CA_n40A–n78A | CA_n40A-n78A | 0 | Per Lindell, Ericsson | None | no | no | Not started |
| CA_n40A-n79A | CA_n40A-n79A | 0 | Wubin, Zhou ZTE Corporation |  |  |  |  |
| CA_n41A-n50A | CA_n41A-n50A | 0 | Laurent Dolizy, Huawei | TS38.101-1: R4-1900457 TR 38.716-02-00: R4-1902131 | no | no | SUO and reference sensitivity shall be studies |
| CA_n41A-n79A | CA_n41A-n79A | 0 | Yuexia Song, CATT | TS38.101-1: R4-1816624 TR 38.716-02-00: R4-1814651 | yes | yes | none |
| CA_n41(2A)-n79A | CA_n41A-n79A | 0 | Yuexia Song, CATT | none | no | no | Not started |
| CA_n41(2A)-n79A | CA_n41(2A)-n79A | 0 | Yuexia Song, CATT | none | no | no | Not started |
| CA_n41C-n79A | CA_n41A-n79A | 0 | Yuexia Song, CATT | none | no | no | Not started |
| CA_n41C-n79A | CA_n41C-n79A | 0 | Yuexia Song, CATT | none | no | no | Not started |
| CA_n48A-n66A | CA_n48-n66A | 0 | Zheng Zhao, Verizon | none | no | no | Not started |
| CA_n48(2A)-n66A | CA_n48A-n66A | 0 | Zheng Zhao, Verizon | none | no | no | Not started |
| CA_n48C-n66A | CA_n48A-n66A | 0 | Zheng Zhao, Verizon | none | no | no | Not started |
| CA_n48A-n66A | CA_n48-n66A | 0 | Zheng Zhao, Verizon | none | no | no | Not started |
| CA_n50A-n78A | CA_n50A-n78A | 0 | Laurent Dolizy, Huawei | TS38.101-1: R4-1900457 TR 38.716-02-00: R4-1902133 | yes | yes | none |
| CA_n66A-n78A | CA_n66A-n78A | 0 | Liu Liehai, Huawei | none | no | no | Not started |
| CA_n66A-n260(2A) | CA_n66A-n260A | 0 | Zheng Zhao, Verizon | none | no | no | Not started |
| CA_n66A-n260(3A) | CA_n66A-n260A | 0 | Zheng Zhao, Verizon | none | no | no | Not started |
| CA_n66A-n260(4A) | CA_n66A-n260A | 0 | Zheng Zhao, Verizon | none | no | no | Not started |
| CA_n66A-n260(6A) | CA_n66A-n260A | 0 | Zheng Zhao, Verizon | none | no | no | Not started |
| CA_n66A-n260(8A) | CA_n66A-n260A | 0 | Zheng Zhao, Verizon | none | no | no | Not started |
| CA_n66A-n261(4A) | CA_n66A-n261A | 0 | Zheng Zhao, Verizon | none | no | no | Not started |
| CA_n66A-n261G | CA_n66A-n261A | 0 | Zheng Zhao, Verizon | none | no | no | Not started |
| CA_n66A-n261G | CA_n66A-n261G | 0 | Zheng Zhao, Verizon | none | no | no | Not started |
| CA_n66A-n261H | CA_n66A-n261A | 0 | Zheng Zhao, Verizon | none | no | no | Not started |
| CA_n66A-n261H | CA_n66A-n261G | 0 | Zheng Zhao, Verizon | none | no | no | Not started |
| CA_n66A-n261H | CA_n66A-n261H | 0 | Zheng Zhao, Verizon | none | no | no | Not started |
| CA_n66A-n261I | CA_n66A-n261G | 0 | Zheng Zhao, Verizon | none | no | no | Not started |
| CA_n66A-n261I | CA_n66A n261H | 0 | Zheng Zhao, Verizon | none | no | no | Not started |
| CA_n66A-n261I | CA_n66A-n261I | 0 | Zheng Zhao, Verizon | none | no | no | Not started |
| CA_n66A-n261M | CA_n66A-n261A | 0 | Zheng Zhao, Verizon | none | no | no | Not started |
| CA_n66A-n261M | CA_n66A-n261G | 0 | Zheng Zhao, Verizon | none | no | no | Not started |
| CA_n66A-n261M | CA_n66A-n261H | 0 | Zheng Zhao, Verizon | none | no | no | Not started |
| CA_n66A-n261M | CA_n66A-n261I | 0 | Zheng Zhao, Verizon | none | no | no | Not started |
| CA_n71A-n78A | CA_n71A-n78A | 0 | Liu Liehai, Huawei | none | no | no | Not started |

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

#### N/A

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

- R4-1810913, Skeleton of TR 38.716-02-00 v001 Rel-16  NR inter-band CA DC for 2 bands DL with up to 2 bands UL, ZTE Corporation

- R4-1810177, TP for TR 38.716-02-00: CA_3A-n79A, , ZTE Corporation

- R4-1811447, TP for TR38.716-02-00 1UL and 2UL for CA_n1-n78, ZTE Corporation

- R4-1810343, TP for TR38.716-02-00: Requirements for CA_n66A-n71A and CA_n66A-n70A, Dish Network

- R4-1810347, H3 MSD requirements for Inter-band NR CA, Dish Network

- R4-1812544, TP for TR 38.716-02-00: CA_n1A-n79A, ZTE corporation

- R4-1812606, TP for TR 38.716-02-00: CA_n39A-n41A, ZTE corporation, CMCC

- R4-1813800, TP for TR 38.716-02-00: CA_n3A-n41A, ZTE corporation, CMCC

- R4-1812627, TP for TR 38.716-02-00 UE requirements for CA_n1-n77, CHTTL

- R4-1814650, TP for TR38.716-02-00: inter-band CA_n8-n41, CATT, CMCC

- R4-1814651, TP for TR38.716-02-00: inter-band CA_n41-n79, CATT, CMCC

- R4-1814505, TP for TR38.716-02-00: MSD requirements due to cross band isolation for 1UL/2UL for CA_n3-n41, ZTE Corporation, CMCC

- R4-1816215, TP for TR 38.716-02-00: MSD for CA_n1A-n77A due to the 2nd harmonic, MediaTek Inc., CHTTL

- R4-1814822,TR 38.716-02-00 v0.2.0 update: NR inter-band CA/DC for 2 bands DL with up to 2 bands UL, ZTE Wistron Telecom AB

- R4-1900203, TP for TR 38.716-02-00: CA_n5A-n78A with 1UL and 2UL,  China Telecom

- R4-1900204, TP for TR 38.716-02-00: CA_n5A-n79A with 1UL and 2UL,  China Telecom

- R4-1900205, draft CR for 38.101-1: Add CA_n3A-n78C with 1UL and 2UL,  China Telecom

- R4-1900455, TP for TR38.716-02-00: 1UL and 2UL for CA_n40-n41, ZTE, CMCC

- R4-1902119, TP for TR38.716-02-00: Requirements for CA_n70A-n71A, DISN network

- R4-1902133, TP to TR 38.716-02-00: CA_n50A_n78A, Huawei, Hisilicon, Etisalat

- R4-1902132, TP to TR 38.716-02-00: CA_n28A_n50A, Huawei, Hisilicon, Etisalat

- R4-1902131, TP to TR 38.716-02-00: CA_n41A_n50A, Huawei, Hisilicon, Etisalat

- R4-1900090, TP to TR 38.716-02-00 CA_n71-n261,  Nokia, TMO US

- R4-1901450, TP for TR 38.716-02-00 to include CA_n71A-n260A, CA_n71A-n260(2A),Ericsson, T-Mobile US

- R4-1900324,TR 38.716-02-00 v0.3.0 update:Draft TR for NR inter-band CA/DC for 2 bands DL with up to 2 bands UL,ZTE Wistron Telecom AB

- R4-1903085, TP for TR38.716-02-00: Requirements for CA_n66B-n70A, Dish Network

- R4-1903086, TP for TR38.716-02-00: Requirements for CA_n66(2A)-n70A, Dish Network

- R4-1903087, TP for TR38.716-02-00: Requirements for CA_n66(2A)-n71A, Dish Network

- R4-1903422, TP for TR 38.716-02-00: CA_n1A-n78C with 1UL and 2UL, China Telecom

- R4-1903423, TP for TR 38.716-02-00: CA_n5A-n78C with 1UL and 2UL, China Telecom

- R4-1903424, TP for TR 38.716-02-00: CA_n5A-n79C with 1UL and 2UL, China Telecom

- R4-1903544	TP to TR 38.716-02-00: CA_n41x-n71x, Nokia, TMO US

- R4-1904898	TP to TR 38.716-02-00: CA_n41A_n50A, Huawei, Hisilicon, Etisalat

- R4-1903839	TP for TR 38.716-02-00: 1UL and 2UL for CA_n3A-n8A, ZTE Corporation

- R4-1904973	TP for TR 38.716-02-00: MSD for CA_n8-n41, CATT, CMCC

- R4-1904897	TP for TR 38.716-02-00: 2UL for CA_n8A-n79A, ZTE Corporation

- R4-1904435	TP for TR 38.716-02-00 to include CA_n25A-n41A, CA_n25(2A)-n41A, CA_n25A-n41C, CA_n25A-n41(2A), Ericsson, Sprint, T-Mobile US

- R4-1904999	TP for TR 38.716-02-00 to include CA_n25A-n71A, Ericsson, T-Mobile US

- R4-1904893	TP for TR 38.716-02-00: Interference analysis for CA_n39A-n79A, CATT

- R4-1904902	TP to TR 38.716-02-00: CA_n28A_n50A, Huawei, Hisilicon, Etisalat

- R4-1904430	TP for TR 38.716-02-00 to include CA_n40-n78, Ericsson

- R4-1903143	TP for TR38.716-02-00: 1UL and 2UL for CA_n40-n79, ZTE Corporation, CMCC

- R4-1904971	TP to TR 38.716-02-00: CA_n50A_n78A, Huawei, Hisilicon, Etisalat

- R4-1903002	TP for TR 37.716-02-00 Introduction of CA_n41-n261, Nokia, Nokia Shanghai Bell

- R4-1903003	TP for TR 37.716-02-00 Introduction of CA_n25-n261, Nokia, Nokia Shanghai Bell

- R4-1903188	TP for TR 38.716-02-00 for CA_n77A-n258A, Huawei, Hisilicon, Etisalat

- R4-1903189	TP for TR 38.716-02-00 for CA_n78A-n258A, Huawei, Hisilicon, Etisalat

- R4-1903190	TP for TR 38.716-02-00 for CA_n79A-n258A, Huawei, Hisilicon, Etisalat

- R4-1903986	TP for TR 38.716-02-00: CA_n1-n257, KDDI

- R4-1904084	TP to TR 38.716-02-00 CA_n78A-n257G,H,I,J,K,L,M with 1UL, LG Uplus

- R4-1904433	TP for TR 38.716-02-00 to include CA_n41A-n260A, CA_n41A-n260(2A), Ericsson, T-Mobile US

- R4-1904434	TP for TR 38.716-02-00 to include CA_n25A-n260A, CA_n25A-n260(2A), Ericsson, T-Mobile US

- R4-1903147	Draft CR to reflect the completed NR inter band CA DC combinations into Rel16 TS 38.101-1, ZTE Corporation

- R4-1903148	Draft CR to reflect the completed NR inter band CA DC combinations into Rel16 TS 38.101-3, ZTE Corporation

- R4-1903838	Revised WID on Rel-16 NR Inter-band Carrier Aggregation/Dual Connectivity  for 2 bands DL with x bands UL (x=1,2), ZTE Corporation

- R4-1904894	TR 38.716-02-00 v0.4.0 Rel-16  NR inter-band CA DC for 2 bands DL with up to 2 bands UL, ZTE Corporation

- R4-1905625	Draft CR to reflect the completed NR inter band CA DC combinations for 2 bands DL with up to 2 bands UL into Rel16 TS 38.101-1, ZTE Corporation

- R4-1905626	Draft CR to reflect the completed NR inter band CA DC combinations for 2 bands DL with up to 2 bands UL into Rel16 TS 38.101-3, ZTE Corporation

- R4-1905855	TR 38.716-02-00 v0.5.0, ZTE Corporation

- R4-1906126	Revised WID for NR CA_DC 2 band DL with up to 2 band UL, ZTE Corporation

- R4-1905620	TP for TR38.716-02-00: 1UL and 2UL for CA_n8-n39, ZTE Corporation

- R4-1907400	Draft CR to TS 38.101-1 Rel16:_introducing CA_n39A-n41C and CA_n39A-n41(2A) with 1UL and 2UL, ZTE Corporation

- R4-1905642	Draft CR on UE requirement for inter-band CA_3A-n41A, CATT

- R4-1905792	TP for TR 38.716-02-00: CA_n28-n77, SoftBank Corp.

- R4-1907460	TP for TR 38.716-02-00 to include CA_n3A-n8A, ZTE Corporation

- R4-1907405	TP for TR 38.716-02-00 to include CA_n1-n28, Ericsson, BT plc

- R4-1906741	TP for TR 38.716-02-00 to include CA_n3-n28, Ericsson, BT plc

- R4-1906742	TP for TR 38.716-02-00 to include CA_n7-n28, Ericsson, BT plc

- R4-1907406	TP for TR 38.716-02-00 to include CA_n20-n28, Ericsson, BT plc

- R4-1907399	TP to TR 38.716-02-00 CA_n78-n257 with 2UL, LG Uplus

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template