## Slide 1
RAN4 Chairman: Xutao Zhou
Status Report RAN WG4 to TSG-RAN #85
3GPP TSG RAN #85 RP-191619
Newport Beach California, US, 16– 21 Sep, 2019

## Slide 2: Executive Summary – RAN4 VC election
Elections for two RAN4 Vice Chairman positions was hold in RAN4 #92 meeting
Results of first RAN4 Vice Chairman position (One ballot)
Results of second RAN4 Vice Chairman position (Two ballots）
Mr. Haijie Qiu (Samsung / TTA) was elected as the first position of RAN4 Vice Chairman.
Mr. Andrey Chervyakov (Intel / ATIS) was elected as the second RAN4 Vice Chairman.

## Slide 3: Executive Summary –NR
Rel-15 NR
  For performance part of Rel-15 NR, significant progress was achieved in Q3.
    E-mail discussions was conducted on the newly setup RAN4_draft reflector. Summary of e-mail discussion was provided in R4-1908222
    Based on e-mail discussions, RAN4 further conclude the handling of remaining open issues for RRM and Demod test cases in Aug meeting in R4-1908231
    Endorsed CRs based on above agreements was implemented in following RAN4 CRs submitted in RAN4 CR pack for RAN #85 approval
    Even though the number of TBD are significantly decreased, there are still TBDs remains in the current specifications for Rel-15 NR performance part which are supposed to be removed in Q4
  CRs to Rel-15 NR core specs are focusing on editorial changes
    Rel-16 NR
  Good progress in Rel-16 NR WI/SI for both spectrum and non-spectrum.
  Only work plan and high level WF were discussed for RAN led items with RRM/Demod impact
  RAN4 led items with RF impact started in Q3 (were hold in Q2)
  For other WG led item, If RAN4 impact is identified and no RAN4 TU for 2019 Q4 and 2020 Q1 was requested before, early request for RAN4 TU are encouraged

## Slide 4: Executive Summary – LTE & MSR
LTE maintenance up to Rel-15
  Number of maintenance CRs for Rel-15 WI performance parts has been reduced.
Rel-16 LTE & MSR
  Good progress in Rel-16 LTE and MSR items including spectrum and non-spectrum items

## Slide 5: Statistics
Chart: 
| #90 | #90bis | #91 | #92
Delegates | 372 | 324 | 387 | 266
Chart: 
| #90 | #90bis | #91 | #92
Contributions | 2584 | 2774 | 2337 | 2576
Meeting | Date | Location | Host | Delegates registered/attendees | Documents requested/uploaded
RAN4 #92 | 26th – 30th August 2019 | Ljubljana , SI | EF3 | 337/266 | 2718/2576

## Slide 6: NR

## Slide 7: Completion of ongoing WI/SI
WI to be completed
Action to RAN:
    Endorsed CR packs are supposed to be approved in RAN #85 based on the approval of revised WID which includes missing specifications in the WID.
Title | SR | CR packs | Endorsed CR packs
Common RF requirement configured output power for EN-DC with 3 uplink CC and 2 different bands | RP-192092 | RP-192035 | 
NR supplementary DL band n29 | RP-191727 | RP-192034 | 
Addition of 30MHz channel BW for NR band n41 | RP-191682 | RP-192032 | 
Adding wider channel BWs for NR band n7 | RP-191673 | RP-192031 | 
Introduction of an NR SUL band with same UL frequency range as NR band n5 | RP-192079 | RP-192029 | RP-192030

## Slide 8: NR specifications
CR packs including the CR for Rel-15 and Rel-16 (Cat A) NR specifications agreed by RAN4
Big CRs approach will NOT be used in Q4 2019
RP-192019 | RAN4 CRs to Perf. Part of NR Access Technology, part 1
RP-192020 | RAN4 CRs to Perf. Part of NR Access Technology, part 2
RP-192021 | RAN4 CRs to Perf. Part of NR Access Technology, part 3
RP-192022 | RAN4 CRs to Perf. Part of NR Access Technology, part 4
RP-192046 | RAN4 CRs to Core Part of NR Access Technology, part 1
RP-192047 | RAN4 CRs to Core Part of NR Access Technology, part 2
RP-192048 | RAN4 CRs to Core Part of NR Access Technology, part 3
RP-192049 | RAN4 CRs to Core Part of NR Access Technology, part 4

## Slide 9: NR – RAN4 led items

## Slide 10: FR1 UE RF
Rx requirement for NR intra-band non-contiguous CA was agreed in R4-1910272
WF for intra-band UL CA for FR1 power class 3 was approved in R4-1910273
RAN4 agreed that for this WI, cat B CRs for completed aspects can be agreed before the completion of WI
  RAN guideline may be needed if RAN has different understanding
It was noticed several proposals in RAN #85 for updating the objectives in the WID
  Intra-band EN-DC MPR requirements
  Switching period between two FR1 uplink carriers
Action to RAN
  Confirm RAN4 agreements on separated cat B CRs for separated objectives, i.e., no single RAN4 CR packs at the end of WI

## Slide 11: FR2 UE RF
Initial agreements for UE architecture for DL CA BW Enhancement, intra-band non-contiguous UL CA, inner RB allocations region 1 extension for Power Class 3 and inter-band CA
LS on adding RAN1 and RAN2 as secondary WG under this WI for enhanced FR2 MPE mitigation solutions was approved

## Slide 12: RRM requirements enhancement
Based on RAN #84 guideline, RAN4 only focus on workplan for Rel-16 RRM requirements enhancement in Q3
Workplan has been approved in R4-1908230
It was noticed a proposal in RAN #85 for updating the objectives in the WID
  TCI state for BWP switching requirement (RP-192102)

## Slide 13: CSI-RS based L3 measurement
Based on RAN #84 guideline, RAN4 only focus on work plan for Rel-16 RRM requirements enhancement in Q3
Work plan has been approved in R4-1908403

## Slide 14: High speed train scenarios
Work plan for RRM part of NR support for high speed train scenario was approved in R4-1908677
Work plan for demodulation part of NR support for high speed train scenario was approved in R4-1910051
WF on UE demodulation for NR HST was approved in R4-1910050
Way forward on NR BS HST demodulation requirements was approved in R4-1910128

## Slide 15: Performance requirement enhancement
The work plan for Rel-16 NR performance requirement enhancement WI was approved
The way forward on Rel-16 UE PDSCH CA normal demodulation requirements was approved
The way forward on Rel-16 UE PMI reporting requirements for Tx ports larger than 8 and up to 32 was approved
The way forward on Rel-16 UE TDD LTE-NR co-existence demodulation requirements was approved
The way forward on Rel-16 UE demodulation requirements with power imbalance was approved

## Slide 16: NR – Other WG led items

## Slide 17: Rel-16 NR – NR-U
Tentative agreements on 6GHz band plan with additional note
  Two bands 5925 – 6425 MHz and 5925 – 7125 MHz for unlicensed operation will be defined.
  Note: Band X or Band Y may be deprecated in the future if found not to be applicable. Definition of another band within the same spectrum in the future pending regulations is not precluded.
Agreements for sync raster was agreed in RAN4 #92 Chairman note.
WF for channel raster (R4-1910593), wideband operation (R4-1910536), Tx emission mask (R4-1910535), spectrum utilization (R4-1910537) were approved
WF on RRM specifications for NR-U in R4-1909987 was agreed
WF for RRM requirements for NR-U was approved in R4-1910551

## Slide 18: Rel-16 NR – CLI and RIM
WF for RRM requirements was approved in R4-1909991.
Maintenance CRs for TR 38.828 were agreed.

## Slide 19: Rel-16 NR – NR mobility enhancement
WF on RRM requirements for NR mobility enhancement was approved
RAN4 provide further response on simultaneous Rx/Tx in R4-1909992 LS to RAN1/2

## Slide 20: Rel-16 NR – 5G V2X and NR sidelink
    Simulation assumption and results were agreed to be captured in the TRs.
    WF on UE RF requirements for NR V2X was approved in R4-1910403
    WF for NR V2X RRM requirements scope was approved in R4-1908037
    Agreements for sync and measurement related RRM requirements were captured in the Chairman note
    WF for SL timing was approved in R4-1909994
    LS to RAN1 on the information of RAN4 decision of no requirements for RRC based BWP re-configuration was approved in R4-1910542

## Slide 21: Rel-16 NR – IAB
RAN4 agreed to introduce a set of requirements for IAB node with both conducted and radiated RF interfrace
Simulation assumption for co-existence study was further updated
RAN4 agreed the WF to further align the terminologies used for IAB
RAN4 agreed the WF for sync accuracy requirements for IAB

## Slide 22: Rel-16 NR – Power Saving
Further agreements on reusing the current BWP switch delay and interruption requirements for MIMO layer adaption when the maximum number of MIMO layers is adapted as a part of the BWP change. (case 1)
FFS for the switching delay and interruption requirements when only the number of maximum MIMO layer is changed in the BWPs before and after MIMO layer adaption (case 2)

## Slide 23: Rel-16 NR – Others
    NR positioning
  RAN4 RRM scope and time plan were approved
  System level simulation assumption for RSTD was approved
    MR-DC
  WF for RRM requirements was approved in R4-1909997
eURLLC
  RAN4 agreed no RRM impact in Rel-16 eURLLC
  Work plan and scope for Demod requirements were approved

## Slide 24: Rel-16 NR – Others
    SRVCC from 5G to 3G
  Scope of RRM requirements was agreed
  Response LS to RAN2 on measurement for SRVCC from 5G to 3G was approved
    FR2 DL 256QAM
  Simulation assumptions and results are captured in the TR
  No consensus reached on handling test feasibility study and introduction of core requirements

## Slide 25: Rel-16 NR –Spectrum WI(1/2)
Completed items are summarized in slide 8
Band n259
  Link budget assumption was approved for further discussions on maximum output power and REFSENS OTA requirements
Addition of wider channel BW in NR band n38
  A-MPR for 40MHz was approved
29 dBm UE Power Class for LTE band 41 and NR Band n41
  Agreed a CR to add 20 MHz Channel BW which had been simulated, but erroneously excluded from Table C.1.4-2 of 38.817-01.
  Agreed a CR for 38.101-3 to change the B41/n41 intra-band EN-DC A-MP_R from channel based to allocation-based calculations for IM3 positions
Power class 2 for EN-DC (TDD+TDD)
  FFS on introduction of power class for TDD+TDD in release independent specification.

## Slide 26: Rel-16 NR –Spectrum WI(2/2)
  Addition of wider channel BW in NR band n1
  Workplan was approved
  Addition of channel BWs in Band n77 and n78
  CRs were technically endorsed
  FFS on optional or mandatory support of 70 MHz CBW
  Introduction of NR FDD bands with variable duplex
  Initial agreements for system parameters for NR FDD bands with variable duplex was captured in Chairman Notes
  WF for UE RF was approved

## Slide 27: Rel-16 Basket WI Status
Rel-16 NR Basket WI Status Report
Above revised WIDs have been endorsed by RAN4
WI Title | Status Report | Revised WID
NR intra-band CA | RP-191802 | RP-191822
NR Inter-band CA for 3 bands DL with 1 band UL | RP-191989 | RP-191990
NR Inter-band CA for 4 bands DL with 1 band UL | RP-191810 | RP-191814
EN-DC for 2 bands DL with 2 bands UL (1 LTE band + 1 NR band) | RP-191751 | RP-191752
EN-DC for 3 bands DL with 2 bands UL (2 LTE bands + 1 NR band) | RP-192086 | RP-192087
EN-DC for 4 bands DL with 2 bands UL (3 LTE bands + 1 NR band) | RP-191809 | RP-191813
EN-DC for 5 bands DL with 2 bands UL (4 LTE bands + 1 NR band) | RP-191729 | RP-191728
EN-DC for 6 bands DL with 2 bands UL (5 LTE bands + 1 NR band) | RP-191962 | N/A
EN-DC of x bands (xDL/1UL x=1.2,3,4) LTE and 2 NR bands (2DL/1UL); | RP-191746 | RP-191744
EN-DC for 3 bands DL with 3 bands UL | RP-191883 | RP-191882
NR Inter-band CA/DC for 2 bands DL with up to 2 bands UL | RP-191821 | RP-191822
NR Inter-band CA/DC for 3 bands DL with 2 bands UL | RP-191823 | RP-191824
SA SUL, NSA SUL, NSA SUL with ULSUP | RP-192088 | RP-192089

## Slide 28: Rel-16 NR – SI
7-24 GHz
  Several TPs for system parameters, BS RF and UE RF were approved
  It was agreed to extend one more quarter for SI to capture the outcome from WRC-19 meeting
MIMO OTA
  Down-selection of channel model is agreed
  No consensus reached for environmental condition and probe configurations for FR1
High power for EN-DC (FDD + TDD)
  Options for further study was summarized in R4-1910338

## Slide 29: LTE

## Slide 30: Rel-16 LTE – eMTC and NB-IoT
eMTC5 – sets of agreements for
  Co-existence with NR
  UE-group WUS
  MPDCCH performance improvement
  Preconfigured UL resources
  Quality report in Msg3 and connected mode
  Relaxed serving cell monitoring
NB-IOTenh3 - sets of agreements for
  Co-existence with NR
  UE-group WUS
  Multi-carrier operation
  Preconfigured UL resources

## Slide 31: Rel-16 LTE – Others
DL MIMO efficiency enhancement
  No contributions submitted
Even further mobility enhancement
  WF on RRM requirements in R4-1910003
LTE high speed
  WF for RRM requirements, UE demod performance and BS demod performance
  CRs to introduce RRM core requirements for LTE high speed were agreed

## Slide 32: Rel-16 LTE Spectrum related WI
Power class 2 UE for LTE band 31 and 72
  WI completed
Rel-16 LTE Basket WI Status Report
  Above revised WIDs have been endorsed by RAN4
WI Title | Status Report | Revised WID
LTE intra-band CA | RP-191807 | RP-191811
LTE inter-band CA for 2 bands DL with 1 band UL | RP-191732 | RP-191733
LTE inter-band CA for 3 bands DL with 1 band UL | RP-192082 | RP-192083
LTE inter-band CA for x bands DL (x=4, 5) with 1 band UL | RP-191731 | RP-191730
LTE inter-band CA for 2 bands DL with 2 band UL | RP-192084 | RP-192085
LTE inter-band Carrier Aggregation for x bands DL with 2 bands UL | RP-191745 | RP-191743
Additional LTE bands for UE category M1 and/or NB1 | RP-191753 | N/A
Additional LTE bands for UE category M2 and/or NB2 | RP-191754 | N/A

## Slide 33: MSR

## Slide 34: Rel-16 MSR
Introduction of GSM, UTRA, E-UTRA and NR capability set(s) to the MSR specs
  WI completed

## Slide 35: New Rel-16 Proposals

## Slide 36: New WI/SI proposals
  Spectrum related proposal for NR (10)
  WI: Addition of wider channel bandwidth in NR band n28
  WI: Introduction of power class 5 for FR2
  WI: Introduction of 2010-2025MHz SUL (supplemental uplink) band for NR
  WI: Introduction of NR Band n26
  WI: Adding new channel bandwidth in NR band n1
  WI: Adding new channel bandwidth(s) support to existing NR bands
  WI: Addition of asymmetric channel bandwidth for NR band n66
  WI: Adding wider channel bandwidth to NR band n75
  WI: Adding wider channel bandwidth to NR band n38
  WI: Addition of 25, 30, 35 and 40 MHz channel bandwidth for NR band n25
Spectrum related proposal for LTE (1)
  WI: adding 15MHz channel bandwidth for LTE band 8
Non-Spectrum related proposals for NR (1)
  SI: Study on enhanced test methods for FR2 in NR
Non-Spectrum related proposals for LTE (1)
  WI: introduction of NB-IoT in AAS specification
    => Based on RAN #84 guideline, no more new non-spectrum related proposals are expected to be approved in RAN #85

## Slide 37: RAN WG4 Schedule in 2019
Meeting | Date | Location | Host
3GPPRAN4#92bis | 14 – 18 Oct 2019 | Chongqing, CN | CF3
3GPPRAN4#93 | 18 -22 Nov 2019 | Reno, US | NF3

## Slide 38: Thanks to
NR specifications rapporteturs and their companies for their extraordinary effort of coordinating the RAN4 discussions and also editing RAN4 NR specifications:
  Ville Vintola (Qualcomm): 38.101-1/2/3
  Johan Sköld (Ericsson): 38.104
  Yang Tang (Intel): 38.133
  Haijie Qiu (Samsung): 38.101-4
  Steven Chen (Huawei): 38.141-1/2
  Aijun Cao and Rui Zhou (ZTE): 38.113
  Christian Bergljung (Ericsson): 38.124
  Petri Vasenkari (Nokia): 38.307
Kyoungseok Oh for efficient secretary support
AH chairs and WI rapporteurs for coordinating the offline/ad-hoc discussions
Delegates for enthusiastic contributions
EF3 for meeting hosting

## Slide 39: Special Thanks to Xizeng and Umeda-san
Special thanks to Xizeng and Umeda-san for last 4 years great effort and contributions to RAN4 as Vice Chairmen.