3GPP TSG RAN meeting #85										RP-191722

Newport Beach, USA, September 16-20, 2019

Status Report to TSG

Agenda item:			9.4.8

| WI / SI Name | 5G V2X with NR sidelink |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | 5G_V2X_NRSL |  |  |  |  |
| Unique ID | 830078 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-190984 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: mm/yyyy | Core part: 03/2020 | Performance part: 09/2020 | Testing part: mm/yyyy |  |
| Overall Completion level | Study Item: xx % | Core part: 50% | Performance Part: 0% | Testing part: xx% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

=> It is requested to consider downsizing the scope of this WI for the timely completion.

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG1 |
| --- | --- | --- |
| Rapporteur | Name | Hanbyul Seo |
|  | Company | LG Electronics |
|  | Email | hanbyul.seo@lge.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

260 contributions were submitted to RAN1#98.

2.1.1	Agreements

RAN1#98

RAN1 endorsed TR 37.985 v0.1.0 in R1-1909651.

For NR sidelink design, RAN1 made the following agreements:

- Agreements on resource pool usages (physical layer structure)

  - In physical layer perspective, a (pre-)configured resource pool can be used for all of unicast, groupcast, and broadcast for a given UE.

    - There is no (pre-)configuration to inform which cast types are used for the resource pool.

- Agreements on PSSCH DM RS (physical layer structure)

  - (Pre-)configuration of one or more PSSCH DMRS pattern(s) in time domain per a resource pool is supported.

  - Exact DMRS pattern is indicated by SCI

    - FFS details, including whether or not to have the indication bit in case of one (pre)configured DMRS pattern

  - For Mode 2, DMRS pattern is chosen by the transmitter UE from the (pre)configured patterns for the resource pool.

    - FFS: case for Mode 1

    - FFS: whether/how to use restrictions for choice of DMRS pattern

  - FFS on details on time-domain pattern

  - FFS the number of possible DMRS patterns

  - Note: it is not intended to specify DM-RS based resource pool selection

- Agreements on SCI design (physical layer structure)

  - Support 2-stage SCI

    - 1st SCI is carried in PSCCH.

    - FFS: other details

- Agreements on SL scheduling carrier (resource allocation mode 1)

  - For Mode-1, support both same-carrier & cross-carrier scheduling from gNB to NR SL

    - Whether or not to have the cross-carrier scheduling indicator in the DCI given that there is only one SL carrier for a UE in Rel-16

- Agreements on PUCCH resource for SL HARQ feedback to gNB (resource allocation mode 1)

  - At least for dynamic grant, the timing and resource for PUCCH used for conveying SL HARQ feedback to the gNB are based on the indication(s) in the corresponding PDCCH

    - Details FFS

- Agreements on slot offset between SL grant and SL transmission (resource allocation mode 1)

  - DCI indicates the slot offset between DCI reception and the first sidelink transmission scheduled by DCI.

    - The minimum gap between DCI and the first scheduled sidelink transmission is not smaller than the corresponding UE processing time.

    - Details FFS

- Agreements on the number of reserved SL resources (resource allocation mode 2)

  - At least for mode 2, The maximum number of SL resources NMAX reserved by one transmission including current transmission is [2 or 3 or 4]

    - Aim to select the particular number in RAN1#98

  - NMAX is the same regardless of whether HARQ feedback is enabled or disabled

- Agreements on the number of HARQ (re-)transmissions of a TB (resource allocation mode 2)

  - At least for mode 2,  (Pre-)configuration can limit the maximum number of HARQ (re-)transmissions of a TB

    - Up to 32

    - FFS the set of values

    - FFS signaling details (UE-specific, resource pool specific, QoS specific, etc.)

    - If no (pre)configuration, the maximum number is not specified

    - Note: this (pre-)configuration information is NOT intended for the Rx UE

- Agreements on resource allocation unit (resource allocation mode 2)

  - In Mode-2, SCI payload indicates sub-channel(s) and slot(s) used by a UE and/or reserved by a UE for PSSCH (re-)transmission(s)

  - SL minimum resource allocation unit is a slot

  - FFS whether when the resource allocation is multiple slots, the slots can be aggregated

  - FFS whether in case of multiple slots, the indicated slots are contiguous or not

- Working assumption on priority indication (resource allocation mode 2)

  - An indication of a priority of a sidelink transmission is carried by SCI payload

    - This indication is used for sensing and resource (re)selection procedures

    - This priority is not necessarily the higher layer priority

- Agreements on resource selection procedure (resource allocation mode 2)

  - The resource (re-)selection procedure includes the following steps

    - Step 1: Identification of candidate resources within the resource selection window

      - FFS details

    - Step 2: Resource selection for (re-)transmission(s) from the identified candidate resources

      - FFS details

  - In Step 1 of the resource (re-)selection procedure, a resource is not considered as a candidate resource if:

    - The resource is indicated in a received SCI and the associated L1 SL-RSRP measurement is above an SL-RSRP threshold

      - The SL-RSRP threshold is at least a function of the priority of the SL transmission indicated in the received SCI and the priority of the transmission for which resources are being selected by the UE

    - FFS details

- Agreements on SSID (synchronization)

  - The number of NR V2X SSID is 672 with the combination of {2 S-PSS candidates * 336 S-SSS candidates}.

- Agreements on S-SSB structure (synchronization)

  - For S-SSB pattern design, the first symbol is PSBCH

    - Note: no specific symbol(s) reserved for AGC tuning

  - NR S-SSB structure for NCP is as follows:

    - For the case of ECP, the structure is the same as the above except that the number of PSBCH symbols after S-SSS is only 6

  - LS to RAN4 is approved in R1-1909874 with the above agreements, and add:

    - It is up to RAN4 to decide whether a transient period is necessary or not. If so, to address the transient period, one possibility is to shift the symbols starting the first S-SSS symbol by at least one symbol.

- Agreements on the period and number of transmissions of S-SSB (synchronization)

  - 160ms is supported as the S-SSB periodicity for all SCS.

  - The number of S-SSB transmissions within one S-SSB period is (pre)configurable

    - Note: the values in bracket are subject to further discussion regarding potential removal all-together

    - For FR1

      - For 15kHz SCS, {1, [2]}

      - For 30kHz SCS, {1, 2, [4]}

      - For 60kHz SCS, {1, 2, 4, [8]}

    - For FR2

      - For 60kHz SCS, {1, 2, 4, 8, 16, 32}

      - For 120kHz SCS, {1, 2, 4, 8, 16, 32, 64}

    - FFS details for the multiple S-SSB transmissions within one S-SSB period (the set of slots, repetition?, etc.)

- Agreements on RS based synchronization (synchronization)

  - RS based synchronization can be supported by UE implementation without RAN1 specification impact.

- Agreements on PSSCH-to-HARQ feedback timing (physical layer procedure)

  - For PSSCH-to-HARQ feedback timing, to down-select:

    - Option 1: K is the number of logical slots (i.e., the slots within the resource pool)

    - Option 2: K is the number of physical slots (i.e., the slots within and outside the resource pool)

    - FFS how to determine K.

- Agreements on TX-RX distance based HARQ feedback (physical layer procedure)

  - The location information of TX UE is indicated by the 2nd stage SCI payload

    - FFS whether/how higher layer signaling is also used in signaling the location information

  - FFS whether/how to handle when the location information is not available at TX and/or RX UE.

- Agreements on handling overlaps of SL HARQ TX/RX (physical layer procedure)

  - For Case 1 (PSFCH TX/RX overlap),

    - Select PSFCH TX or RX based on priority rule

      - Priority rule is based on at least priority indication in the associated PSCCH/PSSCH.

      - FFS: Other priority rule (e.g. TX/RX, cast type, HARQ state, HARQ feedback option, number of (re)transmission of PSCCH/PSSCH), up to UE implementation

  - For Case 2 (PSFCH TX to multiple UEs),

    - Select N PSFCH(s) transmissions based on priority rule

      - Priority rule is based on at least priority indication in the associated PSCCH/PSSCH.

      - FFS: Other priority rule (e.g. cast type, HARQ state, HARQ feedback option, number of (re)transmission of PSCCH/PSSCH, collision status, etc.), up to UE implementation

  - For Case 3 (PSFCH TX with multiple HARQ feedback to the same UE),

    - FFS including whether to support multiple HARQ feedback bits are multiplexed on a PSFCH, whether to apply the solution of Case 2

  - Send LS to RAN4 to ask the feasibility of simultaneous transmission of multiple PSFCH, and the maximum value of N if feasible

    - Inform that no conclusion is made in RAN1 regarding whether the transmit power of PSFCH transmitted at the same time is the same or not when N>1.

    - Including the current RAN1 agreement on PSFCH design

For in-device coexistence of LTE and NR sidelinks, RAN1 made the following agreements:

- Agreements on collision handling for in-device coexistence

  - Unless packet priorities of both LTE and NR sidelink are known to both RATs prior to time of collision (subject to processing time restriction), then

    - It is up to UE implementation to handle LTE Tx/NR Rx overlap.

    - It is up to UE implementation to handle NR Tx and LTE Rx overlap.

- Agreements on priority field comparison

  - RAN1 understand that NR V2X priority field and PPPP are directly comparable i.e. the same numerical value has the same meaning in both the RATs.

    - Ask SA2 to confirm the understanding. If understanding is incorrect, please provide solution.

  - LS approved in R1-1909876.

For QoS management, RAN1 made the following agreements:

- Agreements on CBR measurement (QoS management)

  - For PSCCH/PSSCH multiplexing option 3, one CBR measurement over a resource pool is defined.

    - PSFCH resources, if (pre)configured, are excluded from this CBR measurement.

For NR Uu controlling LTE sidelink, RAN1 made the following agreements:

- Agreements on RNTI

  - A new RNTI is introduced to scramble the NR DCI used for scheduling LTE PC5.

- Agreements on scheduling timing

  - X is dynamically indicated using a field in the DCI

    - FFS whether the DCI field provides an index to a table or the value of X

    - The minimum value of X is subject to UE capability

      - UE reports a single value subject to UE capability

RAN1 agreed to have the following email discussions/approvals:

- [98-NR-09] Synchronization procedures and priority

- [98-NR-10] PSFCH resource determination

- [98-NR-11] Approval of LS on simultaneous transmission of PSFCH

  - The final LS to RAN4 is approved in R1-1909905.

- [98-NR-12] SL-RSRP measurement/reporting for sidelink power control

2.1.2	Remaining Open issues

- Open issues in “Support of sidelink signals, channels, bandwidth part, and resource pools” include

  - RS design for physical sidelink channels

  - Resource mapping and multiplexing of physical sidelink channels

  - Detailed configuration and procedures for sidelink bandwidth part and resource pools

- Open issues in “Resource allocation” include

  - DL signalling for sidelink resource grant and UL signalling for sidelink HARQ feedback report in mode 1

  - Details of signalling and UE behaviour for sensing, resource reservation, resource selection in mode 2

  - Transmitter UE behaviour for simultaneous configuration of Mode 1 and Mode 2 for a UE (to be discussed after the design of mode 1 only and mode 2 only)

- Open issues in “Sidelink synchronization mechanism” include

  - Procedures selecting synchronization reference

  - S-PSS and S-SSS sequences

  - Procedures of transmitting and receiving S-SSB

- Open issues in “Solutions for ‘not co-channel’ in-device coexistence between LTE and NR sidelinks” include

  - Handling of Tx/Tx overlap in case of signals/channels without data priority assignment

  - How to handling Tx/Rx overlap

- Open issues in “Sidelink physical layer procedures” include

  - HARQ feedback details for both options

  - PSFCH resource determination and handling of multiple PSFCHs

  - CSI acquisition using sidelink CSI-RS and CSI reporting channel/procedure

  - Detailed sidelink power control formula and calculation of sidelink pathloss

- Open issues in “congestion control” include

  - Definition of CBR and adaptation of LTE sidelink congestion control to NR sidelink

- Open issues in “AS level link management for unicast” include

  - Definition of physical layer criterion on the radio failure

- Open issues in “support for NR Uu to provide control for LTE sidelink” include

  - Detailed definition of DCI

- Open issues in “UE report to assist gNB scheduling” include

  - Agreement on UE report information beneficial from the physical layer perspective

- Open issues in “support for QoS management” include

  - Use of the priority information in the physical layer operation other than sensing (if any)

2.2	RAN2

320 contributions were submitted to RAN2#107.

2.2.1	Agreements

RAN2#107

For NR V2X, RAN2 made the following agreements:

- Agreements on prioritization between UL and SL

  - (To be confirmed by RAN1/4) RAN2 work on NR-UL/NR-SL prioritization at least for two scenarios: 1) when UL TX overlaps in time domain with SL TX in the shared/same carrier frequency, and 2) when UL TX and SL TX (in different carrier frequency) share TX chains and power budget.

  - (To be confirmed by RAN1/4) RAN2 work on LTE-UL/NR-SL and LTE-SL/NR-UL prioritization at least for scenario when UL TX and SL TX (in different carrier frequency) share TX chains and power budget.

  - RAN2 sends LS to RAN1/4 to 1) ask RAN1 work on power sharing between UL TX and SL TX when they use separated TX chains but share power budget, 2) to check view of RAN1/4 on the validity of LTE-SL/NR-UL, LTE-UL/NR-SL prioritization scenario when UL/SL overlap in time domain in the shared/same carrier frequency, and 3) to check view of RAN1/4 on the necessity of MCG-SL/SCG-UL prioritization.

  - Prioritization between NR-UL and NR-SL will be done based on NW configuration. FFS when the cell doesn’t support NR-SL.

  - NR-UL and NR-SL priority are both considered w/o direct comparison between UL and SL. FFS how to select UL traffic prioritized over SL.

- Agreements on cell reselection

  - For NR SL controlled by NR Uu, NR Uu can provide the intra-carrier NR SL configuration, the inter-carrier NR SL configuration, and the NR anchor carrier which provides the NR SL configuration.

  - For NR SL controlled by LTE Uu, LTE Uu can provide the inter-carrier NR SL configuration, the LTE anchor carrier which provides the NR SL configuration, and the NR anchor carrier which provides the NR SL configuration.

  - Send LS to RAN4 (Cc: RAN1) to check whether LTE Uu can share the same frequency with NR SL and whether NR Uu can share the same frequency with LTE SL.

  - For LTE SL controlled by NR Uu, NR Uu can provide the inter-carrier LTE SL configuration, the NR anchor carrier which provides the LTE SL configuration, and the LTE anchor carrier which provides the LTE SL configuration.

  - The following two conditions are needed for UE using cross-RAT configuration:

    - UE capability should support cross-RAT configuration;

    - UE is authorized to perform based on cross-RAT configuration.

  - The carrier only providing the anchor carrier configuration should not be prioritized for V2X service during cell reselection.

  - The cell reselection prioritization rule for the UE camped in LTE Uu should be captured in TS 36.304. The cell reselection prioritization rule for the UE camped in NR Uu should be captured in TS 38.304.

  - When V2X UE performs cell reselection, for the carriers providing the intra-carrier and inter-carrier SL configuration there is no differentiation in cell reselection.

  - When V2X UE performs cell reselection, the carrier providing both NR and LTE SL may be prioritized than the carrier only providing NR or LTE SL if the UE is configured by upper layer to perform SL communication for both LTE V2X service and NR V2X service. If the UE is configured by upper layer to perform only NR V2X, the carrier providing NR V2X may be prioritized.

  - If more than one carrier has the highest priority, the prioritization among them is left to UE implementation.

- Agreements on exceptional TX resource pool and configured grant type

  - Beam failure in NR Uu is not considered as a use case for UE to use exceptional pool.

  - The use cases for UE to apply exceptional pool include the following:

    - In NR RRC IDLE/INACTIVE, when cell reselection is performed but the UE does not have the sensing results for the target cell yet.

    - In NR RRC INACTIVE, when the UE initiates transition to CONNECTED mode and when mode2 TX resource pool is not configured (same as in NR IDLE).

    - When UE does not have sensing results due to a change in the TX pool, e.g. NW changes the TX resource pool (reconfiguration).

  - It is supported that target cell provide configured sidelink grant type 1/2 in HO command. The UE starts configured SL grant type 1 once it is received.

  - For mode-2 UE, TX resource configuration of the target cell is delivered via HO command, which is only valid for target cell.

  - A mode-1 UE is allowed to continue using the configured SL grant type 1 when beam failure or physical layer problem in NR Uu occur. FFS how long the SL configured grant is considered valid.

  - RAN2 wait for RAN1 progress to determine whether to apply separate exceptional pools for unicast and non-unicast traffic.

- Agreements on SL RLC

  - NR SL TM RLC entity is configured to submit/receive RLC PDUs to/from SBCCH.

  - RLC functionalities defined for NR Uu are reused for SL RLC design. FFS on the need of RLC reestablishment.

  - For NR SL unicast, RLC TX side and RX side establishment/release is triggered by upper layer request. FFS the case for RLC TX side re-establishment.

  - For NR SL groupcast/broadcast, RLC TX side establishment/release is triggered by upper layer request. FFS the case for RLC TX side re-establishment. RLC RX side establishment is triggered by the reception of first PDU where there is not yet a corresponding receiving RLC entity. FFS the case for RLC RX side re-establishment. RLC RX side release is up to UE implementation.

  - The following procedures defined in NR Uu RLC are reused for NR SL RLC:

    - Data transfer procedures (incl. TM/UM/AM data transfer)

    - ARQ procedures (incl. retransmission, polling, status reporting)

    - SDU discard procedures

    - Data volume calculation

    - Handling of unknown, unforeseen and erroneous protocol data

  - One bi-directional SLRB based RLC AM is taken as the baseline for SL RLC design. FFS possible enhancements.

  - For NR SL RLC TM/UM mode, the currently defined NR Uu RLC TMD/UMD PDU format is reused.

  - For unicast NR SL RLC UM, 6-bit and 12-bit RLC SN length are supported.

  - For groupcast/broadcast NR SL RLC UM, 6-bit RLC SN length is supported.

  - For NR SL RLC AM, AMD PDU and STATUS PDU formats defined for NR Uu is taken as the baseline.

  - For NR SL RLC AM, 12-bit and 18-bit RLC SN length are supported.

  - For NR SL broadcast RLC UM initialization, receive state variable/highest receive state variable is initially set to the SN of the first received UMD PDU.

  - For NR SL broadcast RLC UM initialization, UM_Window_Size = 32.

  - Besides receive state variable/highest receive state variable and UM_Window_Size, the rest RLC UM variables and initialization defined for NR Uu is adopted for NR SL broadcast.

  - For NR SL groupcast RLC UM initialization, receive state variable/highest receive state variable is initially set to the SN of the first received UMD PDU.

  - For NR SL groupcast RLC UM initialization, UM_Window_Size = 32.

  - Besides receive state variable/highest receive state variable and UM_Window_Size, the rest RLC UM variables and initialization defined for NR Uu is adopted for NR SL groupcast.

  - The existing RLC AM/UM variables and initializations defined for NR Uu are adopted for NR SL unicast.

- Agreements on SL PDCP

  - For NR Sidelink unicast, the establishment and release of transmitting PDCP entity and receiving PDCP entity can be requested by upper layer.

  - For NR Sidelink groupcast and broadcast, the establishment and release of transmitting PDCP entity can be requested by upper layer. The establishment of the receiving PDCP entity for NR Sidelink groupcast upon reception of first UMD PDU from a Source Layer 2 ID and Destination Layer 2 ID pair for an LCID, and there is not yet a corresponding receiving PDCP entity and release up to UE implementation (i.e., follow LTE V2X Sidelink as baseline)

  - The SN of PDCP shall be maintained for all cast types.

  - The header compression and decompression can be supported for all cast types.

  - The following questions and understandings will be asked to SA3:

    - Support of AS ciphering and deciphering for data?

    - Support of AS integrity protection and integrity verification for SL unicast data?

    - Support of AS integrity protection and integrity verification for SL groupcast data?

    - RAN2 understanding of no support of AS integrity protection and integrity verification for SL broadcast data (to be confirmed by SA3)

    - Any concern to reuse 18bits Uu PDCP-SN-Size for SL? Note feasibility to reuse 12bits Uu PDCP-SN-Size for SL is FFS. Also note RAN2 assumes only 18bits is used for groupcast and broadcast cases.

  - The timer based SDU discard is supported for all cast types.

  - The PDCP reordering and in-order delivery is supported for all cast types.

  - PDCP out-of-order delivery can be supported for SL unicast types. FFS for groupcast and broadcast.

  - On top of Uu values, 3ms and 25ms should be added for discard timer in case of NW configuration and preconfiguration.

  - The Default discardtimer values shall be up to the UE implementation.

  - INTEGER (1..16383) (i.e. Full set of values as specified in NR Uu) is supported for maxCID in case of network configuration and preconfiguration.

  - 15 is used for default maxCID.

  - Profile0x0001, profile0x0002, etc. (i.e. Full set of values as specified in NR Uu) is used for NR Sidelink in case of network configuration and preconfiguration.

  - No fixed profile ID is needed for NR Sidelink default configuration for all cast types.

  - 0ms, 1ms, 2ms, …, 2750ms, 3000ms (i.e. Full set of values as specified in NR Uu) is used for t-Reordering in case of network configuration and preconfiguration.

  - T-Reordering value is up to the UE implementation for default configuration.

  - SDU Type field in the PDCP PDU format is needed.

  - IP and non-IP types field are needed. FFS for ARP and PC5 Signalling Protocol.

  - PDCP SN field is needed.

  - For unicast, PDCP control PDU and D/C field is necessary. FFS for the need of D/C field for groupcast and broadcast.

  - The initialized PDCP state variable, i.e., TX_NEXT, in the transmitting PDCP entity is set to 0 for all cast type.

  - The initialized PDCP state variable, i.e., RX_NEXT, in the receiving PDCP entity is set to 0 for unicast. The initialized PDCP state variable set, i.e., RX_NEXT, in the receiving PDCP entity follows the LTE rule for groupcast and broadcast.

- Agreements on BSR and SR

  - Working assumption: RAN2 pursues the need of flexible priority for the non-padding SL BSR in NR, but will see if there is any big problem which cannot be solved w/o complicated options.

  - The padding SL BSR MAC CE in NR has a fixed relative priority, which is lower than that of the padding UL BSR MAC CE, during LCP procedure.

  - No other information needs to be included in SL BSR, besides the information already agreed (i.e. 3-bit LCG ID, 5-bit DST Index and 8-bit Buffer Size).

  - In case a regular SL BSR has been triggered, whether the available UL-SCH resources can timely transmit the SL BSR and request gNB scheduling of SL grants is taken into account for the SR triggers for NR SL. FFS on the details.

  - In the case that there are both pending SR(s) triggered by SL BSR(s) and by UL BSR(s), the SR(s) triggered by the SL BSR(s) are NOT cancelled, when an MAC PDU is transmitted in uplink with ONLY an UL BSR included.

  - All pending SR(s) triggered by SL BSR(s) shall be cancelled, if an UL MAC PDU is transmitted and an SL BSR plus its header is included.

  - Different from LTE SL, the condition “when the UL grant(s) can accommodate all pending data available for transmission” should NOT be a cancellation condition for the pending SR(s) triggered by SL BSR in NR.

  - All pending SR(s) triggered by SL BSR(s) shall be cancelled, when the SL grant(s) can accommodate all pending data available for SL transmission.

- Agreements on SLRB configuration

  - For SL unicast, SLRB Identity is both Tx and Rx parameter. For SL broadcast and groupcast, FFS on its Tx/Rx attribute, i.e. Tx only or both Tx and Rx.

  - For dedicated SLRB configuration, destination identity is one of the SLRB parameters for configuration. It is applicable to SL broadcast, groupcast and unicast. FFS on its Tx/Rx attribute.

  - Cast type is considered as one of the SLRB parameters for common configuration via SIB/preconfiguration. It is applicable to SL broadcast, groupcast and unicast. FFS on its Tx/Rx attribute.

  - Default SLRB configuration is applicable for each cast type.

  - The mapped QoS flow(s) to SLRB is considered as one of the SLRB parameters for configuration. It is applicable to SL broadcast, groupcast and unicast. For unicast it is applicable to both Tx and Rx, for groupcast and broadcast, it is applicable to only TX.

  - Transmission range to SLRB mapping is considered as one of the SLRB parameters for configuration.

  - Discard timer is Tx only parameter and applicable to SL broadcast, groupcast and unicast.

  - PDCP SN Size is both Tx and Rx parameter and applicable to SL broadcast, groupcast and unicast.

  - MaxCID is both Tx and Rx parameter and applicable to SL broadcast, groupcast and unicast.

  - ROHC profile needs to be configured for TX UE.

  - T-reordering timer is Rx only parameter and applicable to SL broadcast, groupcast and unicast.

  - OutOfOrderDelivery is Rx only parameter and applicable to SL unicast. FFS on SL broadcast, groupcast. FFS on TX case.

  - RLC mode is both Tx and Rx parameter and applicable to SL unicast.

  - RLC SN field length is both Tx and Rx parameter and applicable to SL broadcast, groupcast and unicast.

  - T-Reassembly timer is Rx only parameter and applicable to SL broadcast, groupcast and unicast.

  - T-PollRetransmit timer is Tx only parameter and applicable to SL unicast.

  - PollPDU is Tx only parameter and applicable to SL unicast.

  - PollByte is Tx only parameter and applicable to SL unicast.

  - MaxRetxThreshold is Tx only parameter and applicable to SL unicast.

  - T-StatusProhibit timer is Rx only parameter and applicable to SL unicast.

  - LogicalChannelIdentity is both TX and RX parameter and applicable to SL unicast. It is only TX parameter to SL broadcast and groupcast.

  - LogicalChannelGroup is Tx only parameter and applicable to SL broadcast, groupcast and unicast.

  - Priority is Tx only parameter and applicable to SL broadcast, groupcast and unicast.

  - PrioritizedBitRate is Tx only parameter and applicable to SL broadcast, groupcast and unicast.

  - BucketSizeDuration is Tx only parameter and applicable to SL broadcast, groupcast and unicast.

  - ConfiguredGrantType1Allowed is Tx only parameter and applicable to SL broadcast, groupcast and unicast.

  - SchedulingRequestID is Tx only parameter and applicable to SL broadcast, groupcast and unicast.

  - LogicalChannelSR-DelayTimerApplied is Tx only parameter and applicable to SL broadcast, groupcast and unicast.

  - It is FFS whether any HARQ related information is considered as one of the SLRB parameters for configuration.

  - For SL groupcast, it is up to UE implementation on how to set the Rx only SLRB parameters.

  - For SL unicast, it is up to UE implementation on how to set the Rx only SLRB parameters.

  - Separate SLRB configuration is considered for SL broadcast and groupcast.

RAN2 agreed to have the following email discussions/approvals:

Email Discussions

- [Short] [Email discussion#701]: Update 38.300 running CR based on new agreements made this meeting and companies’ inputs (LG)

- [Short] [Email discussion#702]: Update 36.300 running CR based on new agreements made this meeting and companies’ inputs (LG)

- [Short] [Email discussion#703]: Update 38.322 running CR based on new agreements made this meeting and companies’ inputs (Ericsson)

- [Long] [Email discussion#704]: Discuss SDAP functions (e.g. establishment/release, etc.) and SDAP PDU format.  (Vivo)

- [Long] [Email discussion#705]: Discuss how to indicate the mapped QoS flow(s) in SLRB? (Apple)

- [Long] [Email discussion#706]: Discuss UE behaviour once RLF is declared (Ericsson)

Approved LS

- R2-1911679	LS on UL-SL prioritization	5G_V2X_NRSL-Core	To:RAN1, RAN4

- R2-1911680	LS on NR V2X cross-RAT configuration	5G_V2X_NRSL-Core 	To:RAN4, Cc: RAN1

- R2-1911681	LS on NR V2X Security for user plane data and PDCP SN size    5G_V2X_NRSL-Core   To: SA3

- R2-1911831	[Draft] Reply LS on protection of PC5-RRC messages for sidelink unicast communication	Huawei [To be RAN2]	LS out	Rel-16	5G_V2X_NRSL-Core	To:SA3	Cc:SA2

2.2.2	Remaining Open issues

- Open issues in “resource allocation ” include

  - Details of signalling and UE behaviour for retransmission scheduling in mode 1

  - Details of signalling and UE behaviour for Resource pool configuration and selection in mode 2

  - Transmitter UE behaviour for simultaneous configuration of Mode 1 and Mode 2 for a UE (to be discussed after the design of mode 1 only and mode 2 only)

- Open issues in “Sidelink synchronization mechanism” include

  - RRC support for SL synchronization

- Open issues in “Sidelink L2/L3 protocols and signalling” include

  - Details of messages and procedures for Uu RRC and PC5-RRC

  - Details of Layer 2 procedures and PDU formats

- Open issues in “congestion control” include

  - Details of CBR reporting for NR SL

  - Details of NR MAC procedures related to CBR for NR SL

- Open issues in “support for NR Uu to provide control for LTE sidelink” include

  - Definition of NR DL signalling to control LTE sidelink and the related UE behaviour

- Open issues in “support for QoS management” include

  - Details of SL QoS framework and SLRB configuration

  - Details of SDAP functions (e.g., establishment and release, etc)

2.3	RAN3

75 contributions were submitted to RAN3#105. Good progress was achieved:

2.3.1	Agreements

- Issues on service authorization and sidelink AMBR:

  - The following agreements were achieved:

    - Two separate IEs on V2X Services Authorized (NR V2X Services Authorized IE and LTE V2X Services Authorized IE), for V2X Services Authorization, on NG, S1, Xn, X2, and F1 (for mode 1, FFS for mode 2)

    - Introduce two IEs, i.e., NR UE Sidelink Aggregate Maximum Bit Rate IE and LTE UE Sidelink Aggregate Maximum Bit Rate IE, for UE Sidelink AMBR

  - Five baseline CRs for NG, Xn, F1, S1 and X2 were endorsed:

    - R3-194740 (NG), R3-194741 (Xn), R3-194742 (S1), R3-194743 (X2), R3-194782 (F1)

- Issues on QoS:

  - The following agreement was achieved:

    - 5GC provides alternative QoS profile to NG-RAN

  - Reply LS was sent to SA2 for further clarification on alternative QoS profiles

- Text proposal for TR 37.985 on LTE V2X was endorsed

2.3.2	Remaining Open issues

- Issues on F1 support for NR sidelink resource mode 1 and mode 2:

  - Whether the NR V2X resource pool for side link communication is configured in the gNB-CU or gNB-DU

  - How to support the resource allocation modes for connected mode UE

  - How to support on-demand broadcast (V2X SIB) for idle or inactive mode UE, e.g., the location of SIB and potential F1 signaling support for message 1 and message 3 based on demand broadcast?

  - Since in RAN1 it’s agreed that DCI-based activation/deactivation is supported instead of RRC-based, how to support NR Uu controlling LTE sidelink in the scenario of NR CU/DU Split? e.g., whether CU needs to notify to DU on whether the request is for LTE resource or NR resource for mode 1.

- Resource Coordination between NG-RAN Nodes for V2X Sidelink

- Support for QoS:

  - How to support alternative QoS profiles

2.4	RAN4

51 contributions were submitted to RAN4#92.

2.4.1	Agreements

RAN4#92 RF

- Agreement

  - Coexistence study

    - TP for Coexistence scenario was approved in R4-1908351.

    - TP for Simulation assumption was approved in R4-1910400.

    - Based on submitted results, following agreement was made during ad-hoc meeting in R4-1910534.

      - “NR V2X can coexist with LTE V2X or DSRC in ITS spectrum (n47)”

  - UE RF

    - For band n47, 10/20/40MHz CBW was approved.

    - WF on UE RF requirements for NR V2X was approved in R4-1910403.

      - For spec structure, agreed to use suffix ‘E’ to specify NR V2X specific UE RF requirements for cases a new section needs to be added.

      - General principle and considerations for operating band and channel arrangement, Tx requirements, and Rx requirements were agreed.

RAN4#92 RRM

- Agreement

  - Synchronization related

    - Use band n47 (5.9GHz) as the frequency carrier to define the RRM requirements for NR V2X

      - The simulation for other frequency bands will depend on the conclusion of RF session

    - For the evaluation of detection time, the maximum relative velocity is assumed to be 260km/h

    - For evaluation, 15kHz/30kHz/60kHz will be considered.

      - No need to define the requirements for all the SCS-es

  - Measurement related

    - Derive the S-RSRP accuracy requirements for NR V2X based on one symbol SSSS

- Agreed to WF on UE SL timing requirements (Te) for different synchronization reference sources, such as GNSS, gNB, eNB and SyncRefUE.

  - FFS in NR SL FR2

  - GNSS

    - 12*64*Tc in NR SL FR1

  - SyncRef UE

    - 12*64*Tc for SL SCS of 15kHz in NR SL FR1

    - 8*64*Tc for SL SCS of 30kHz in NR SL FR1

    - 5*64*Tc for SL SCS of 60kHz in NR SL FR1

  - gNB

    - 14*64*Tc for {DL SSB SCS of 15kHz & SL SCS of 15kHz} in NR SL FR1

    - 12*64*Tc for {DL SSB SCS of 15kHz & SL SCS of 30kHz} in NR SL FR1

    - 12*64*Tc for {DL SSB SCS of 15kHz & SL SCS of 60kHz} in NR SL FR1

    - 10*64*Tc for {DL SSB SCS of 30kHz & SL SCS of 15kHz} in NR SL FR1

    - 10*64*Tc for {DL SSB SCS of 30kHz & SL SCS of 30kHz} in NR SL FR1

    - 9*64*Tc for {DL SSB SCS of 30kHz & SL SCS of 60kHz} in NR SL FR1

  - eNB

    - 14*64*Tc for  LTE DL Channel Bandwidth ≥ 3MHz in NR SL FR1

- Agreed to WF on NR V2X RRM requirement scope.

  - Synchronization

    - Selection/Reselection to SyncRef UE

      - Study detection time of SyncRef UE

      - Study dropping rate of SL for selection/reselection

    - Selection/Reselection to gNB or eNB in EN-DC or NE-DC

      - Study potential RRM impact for following sub-bullets from RAN4 perspective

        - how to choose gNB or eNB as synchronization reference source when they’re in the same priority, and

        - how to choose serving cell as synchronization reference source when multiple active serving cells under the same RAT(NR or LTE) are configured as candidate synchronization reference sources

        - how to facilitate the communication between UEs that synchronized to asynchronized synchronization reference sources

      - Depending on RAN4 conclusions, RAN4 will inform other WGs if spec. impact to other WGs is identified

    - Initiation/cease of SLSS transmission

      - When NR serving cell is used as synchronization reference source, evaluation time is [X] times of NR intra-frequency measurement time

    - Study RRM impact due to timing misalignment between GNSS & gNB/eNB

  - Measurement

    - Autonomous Resource Reselection measurement

      - Study based on RAN1 decision

    - Congestion Control measurement

      - Study based on RAN1 decision

  - Interruption

    - Interruption to SL due to NR Uu BWP switching

      - For case of NR V2X in ITS and concurrently supporting NR Uu

        - Define interruption requirements based on what operation is prioritized

      - For case of NR V2X in licensed band

        - Study interruption requirement based on what operation is prioritized, if the scenario is agreed in RF session

    - Interruption to Uu due to SL BWP configuration/reconfiguration

      - The SCS/BWP change on NR SL on ITS band is not a practical case in R16, and RAN4 will not define any requirement for this impractical SCS/BWP change on NR SL on ITS band in R16.

        - RAN4 send LS to inform RAN1

    - Study interruption when Uu BWP is different from SL BWP for NR V2X in shared licensed band if the scenario is agreed in RF session

    - When NR Uu BWP switching, and NR V2X SL BWP configuration/reconfiguration (if supported) are performed simultaneously

      - Study related RRM impact and UE behaviour

    - Not preclude other possible interruption scenario in next meeting, such as

      - SL UE communication initiation and termination.

      - SL-Uu inter-band or intra-band  cases based on RAN1 and RAN4 RF group agreement

  - Unicast, groupcast

    - SL RLM

      - Study SL V2X RLM requirements in NR V2X for unicast based on RAN1/2 agreements on RLM metrics.

    - HARQ

      - Study potential RRM impact based RAN1 decision

- Agreed to LS on V2X RRM BWP reconfiguration.

  - RAN4 would like to inform RAN1 that the RRC-based BWP reconfiguration (e.g., involving SCS, location and/or bandwidth BWP change) of NR sidelink on ITS band is not a practical use case in R16. RAN4 decided not define any requirement for this use case in R16

2.4.2	Remaining Open issues

RF Open issues

- Coexistence study in licensed spectrum

- Operating band in licensed spectrum

- UE RF Requirement

  - Tx RF

  - Rx RF

RRM Open issues

- Other RRM requirements than SL Tx timing error

  - Synchronization

    - Selection/Reselection

    - Initiation/Cease of SL SS transmission

  - Measurement

    - S-RSRP measurement

    - Autonomous Resource Reselection measurement

    - Congestion Control measurement

  - Interruption

    - Interruption to SL due to Uu

    - Interruption to Uu due to SL

  - Unicast, groupcast related

    - SL RLM

    - HARQ impact

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN1#98

- R1-1908039	Sidelink physical layer structure for NR V2X	Huawei, HiSilicon

- R1-1908040	Sidelink physical layer procedures for NR V2X	Huawei, HiSilicon

- R1-1908041	Sidelink resource allocation mode 1	Huawei, HiSilicon

- R1-1908042	Sidelink resource allocation mode 2  for NR V2X	Huawei, HiSilicon

- R1-1908043	Sidelink synchronization mechanisms for NR V2X	Huawei, HiSilicon

- R1-1908044	In-device coexistence between LTE and NR sidelinks	Huawei, HiSilicon

- R1-1908045	QoS management for NR sidelink	Huawei, HiSilicon

- R1-1908046	NR Uu control for LTE sidelink	Huawei, HiSilicon

- R1-1908148	Physical layer structure for NR sidelink	vivo

- R1-1908149	Discussion on mode 1 resource allocation mechanism	vivo

- R1-1908150	Discussion on mode 2 resource allocation mechanism	vivo

- R1-1908151	Simultaneous configuration of Mode 1 and Mode 2 for transmitter UE	vivo

- R1-1908152	Sidelink synchronization mechanism	vivo

- R1-1908153	In-device coexistence between NR and LTE sidelinks	vivo

- R1-1908154	Physical layer procedure for NR sidelink	vivo

- R1-1908155	QoS management for sidelink	vivo

- R1-1908156	Support of NR Uu controlling LTE sidelink	vivo

- R1-1908157	Discussion on RLM in NR sidelink	vivo

- R1-1908218	Control Channel Design and its Efficient Transmission in NR-V2X	Fujitsu

- R1-1908219	Discussion on mode 1 resource allocation for NR V2X	Fujitsu

- R1-1908220	Dynamic Resource Selection for NR Sidelink	Fujitsu

- R1-1908221	Dynamic Sidelink Bi-mode Transmission under gNB Configuration	Fujitsu

- R1-1908222	Discussion of Sidelink synchronization mechanism for NR V2X	Fujitsu

- R1-1908223	Discussion on physical layer procedure for NR V2X	Fujitsu

- R1-1908224	Other aspects on physical layer structure for NR sidelink	Fujitsu

- R1-1908275	Physical layer structure for sidelink	TCL Communication Ltd.

- R1-1908276	Resource allocation for NR sidelink Mode 1	TCL Communication Ltd.

- R1-1908277	Resource allocation for NR sidelink Mode 2	TCL Communication Ltd.

- R1-1908278	Sidelink synchronization mechanism	TCL Communication Ltd.

- R1-1908279	Physical layer procedures for sidelink	TCL Communication Ltd.

- R1-1908282	Discussion of Physical layer structure for sidelink	Nokia, Nokia Shanghai Bell

- R1-1908283	Discussion of Resource allocation for sidelink - Mode 1	Nokia, Nokia Shanghai Bell

- R1-1908284	Discussion of Resource allocation for sidelink - Mode 2	Nokia, Nokia Shanghai Bell

- R1-1908285	Discussion of Sidelink synchronization mechanism	Nokia, Nokia Shanghai Bell

- R1-1908286	Discussion of In-device coexistence between LTE and NR sidelinks	Nokia, Nokia Shanghai Bell

- R1-1908287	Discussion of Physical layer procedures for sidelink	Nokia, Nokia Shanghai Bell

- R1-1908288	Discussion of QoS management for sidelink	Nokia, Nokia Shanghai Bell

- R1-1908289	Discussion of NR Uu controlling LTE sidelink	Nokia, Nokia Shanghai Bell

- R1-1908361	Physical layer structure for NR-V2X	OPPO

- R1-1908362	Mode 1 resource allocation for NR SL	OPPO

- R1-1908363	Discussion of synchronization mechanism for NR-V2X	OPPO

- R1-1908364	Physical layer procedure for NR-V2X sidelink	OPPO

- R1-1908365	Discussion of RLM for Unicast	OPPO

- R1-1908366	Discussions on resource reservation, sensing and selection in Mode 2	OPPO

- R1-1908367	On other aspects of mode 2 resource allocation	OPPO

- R1-1908368	Discussion on in-device coexistence	OPPO

- R1-1908369	Discussion on congestion control metrics and reporting	OPPO

- R1-1908370	On DCI signalling to control LTE sidelink and UE capability reporting	OPPO

- R1-1908396	Discussion on sidelink physical layer structure	MediaTek Inc.

- R1-1908397	Discussion on Mode-1 resource allocation for NR SL	MediaTek Inc.

- R1-1908398	On sidelink mode-2 resource allocation	MediaTek Inc.

- R1-1908399	Discussion on sidelink based synchronization mechanism	MediaTek Inc.

- R1-1908400	Remaining issues on in-device coexistence in NR-V2X	MediaTek Inc.

- R1-1908401	Physical layer procedures for sidelink	MediaTek Inc.

- R1-1908402	Support of NR-Uu controlling LTE sidelink	MediaTek Inc.

- R1-1908403	Discussion on RLM for unicast	MediaTek Inc.

- R1-1908475	On Physical Layer Structures for NR V2X	Samsung

- R1-1908476	On Resource Allocation for NR V2X Mode 1	Samsung

- R1-1908477	On Resource Allocation for NR V2X Mode 2	Samsung

- R1-1908478	On Simultaneous Configuration of Mode 1 and Mode 2	Samsung

- R1-1908479	On Synchronization Mechanisms for NR V2X	Samsung

- R1-1908480	On Coexistence between LTE and NR PC5	Samsung

- R1-1908481	On Physical Layer Procedures for NR V2X	Samsung

- R1-1908482	On QoS Management for NR V2X	Samsung

- R1-1908483	On NR Uu controlling LTE sidelink	Samsung

- R1-1908484	On AGC Settling Issues with Evaluation Results for NR V2X	Samsung

- R1-1908485	On Sidelink RLM/RLF	Samsung

- R1-1908579	Physical layer structure for NR sidelink	CATT

- R1-1908580	Discussion on Mode 1 Resource allocation in NR V2X	CATT

- R1-1908581	Discussion on resource allocation mechanism for sidelink Mode 2 in NR V2X	CATT

- R1-1908582	Sidelink synchronization mechanism in NR V2X	CATT, CAICT

- R1-1908583	In-device coexistence of LTE and NR sidelink	CATT

- R1-1908584	Sidelink physical layer procedures in NR V2X	CATT

- R1-1908585	QoS management in NR V2X	CATT

- R1-1908586	Disucssion on NR Uu controlling LTE sidelink	CATT

- R1-1908587	Radio link monitoring of sidelink unicast communication	CATT

- R1-1908588	SCI design for sidelink	CATT

- R1-1908633	Physical structure for NR V2X	Intel Corporation

- R1-1908634	NR V2X sidelink communication under gNB control	Intel Corporation

- R1-1908635	UE-autonomous resource allocation for NR V2X sidelink communication	Intel Corporation

- R1-1908636	NR V2X sidelink synchronization	Intel Corporation

- R1-1908637	In-device coexistence solutions for NR V2X sidelink	Intel Corporation

- R1-1908638	NR V2X sidelink physical layer procedures	Intel Corporation

- R1-1908639	QoS and congestion control for NR V2X	Intel Corporation

- R1-1908640	LTE sidelink communication under gNB control	Intel Corporation

- R1-1908675	Physical layer design for NR V2X sidelink	Mitsubishi Electric RCE

- R1-1908676	On synchronization procedures for NR V2X sidelink	Mitsubishi Electric RCE

- R1-1908677	Design of NR V2X Physical Layer Structures	Fraunhofer HHI, Fraunhofer IIS

- R1-1908678	Resource Allocation for Mode 1 NR V2X	Fraunhofer HHI, Fraunhofer IIS

- R1-1908679	Resource Allocation for Mode 2 NR V2X	Fraunhofer HHI, Fraunhofer IIS

- R1-1908680	Physical Layer Procedures for NR V2X	Fraunhofer HHI, Fraunhofer IIS

- R1-1908716	On HARQ procedure for NR sidelink	Sequans Communications

- R1-1908717	Sidelink synchronization mechanism for NR V2X	Sequans Communications

- R1-1908718	DMRS design for NR V2X sidelink	Sequans Communications

- R1-1908730	Discussion on physical layer structure for NR sidelink	Lenovo, Motorola Mobility

- R1-1908731	Discussion on resource allocation for NR sidelink Mode 1	Lenovo, Motorola Mobility

- R1-1908732	Discussion on resource allocation for NR sidelink Mode 2	Lenovo, Motorola Mobility

- R1-1908733	Discussion on physical layer procedures for NR sidelink	Lenovo, Motorola Mobility

- R1-1908734	Discussion on support of NR Uu controlling LTE sidelink	Lenovo, Motorola Mobility

- R1-1908737	Two-stage SCI design and adaptive DMRS support for sidelink	Futurewei

- R1-1908738	Views on mode-1 resource allocation	Futurewei

- R1-1908739	Views on mode-2 resource allocation	Futurewei

- R1-1908740	PSBCH content	Futurewei

- R1-1908741	Views on physical layer procedures for sidelink	Futurewei

- R1-1908742	Support of NR Uu controlling LTE sidelink	Futurewei

- R1-1908743	Support of ProSe on the sidelink	Futurewei

- R1-1908746	QoS Management for NR sidelink	Fraunhofer IIS, Fraunhofer HHI

- R1-1908770	Discussion on physical layer structure for NR sidelink	Sony

- R1-1908771	Discussion on mode 2 resource allocation for NR sidelink	Sony

- R1-1908772	Discussion on physical layer procedures for NR sidelink	Sony

- R1-1908794	Mode 1 resource allocation schemes on sidelink	ZTE,Sanechips

- R1-1908795	Mode 2 resource allocation schemes on sidelink	ZTE,Sanechips

- R1-1908796	Discussion on NR Uu controlling LTE sidelink	ZTE,Sanechips

- R1-1908797	In-device coexistence between NR V2X and LTE V2X	ZTE,Sanechips

- R1-1908803	Discussion on physical layer structure for sidelink in NR V2X	Panasonic Corporation

- R1-1908804	Discussion on sidelink resource allocation in mode 2 for NR V2X	Panasonic Corporation

- R1-1908805	Discussion on physical layer procedures for sidelink in NR V2X	Panasonic Corporation

- R1-1908810	Discussion on NR V2X sidelink synchronization	ETRI

- R1-1908811	Discussion on Physical Layer Procedures for NR Sidelink	ETRI

- R1-1908848	In-device coexistence between LTE and NR sidelinks	NEC

- R1-1908849	Discussion on Qos management	NEC

- R1-1908850	Physical layer structure for NR sidelink	NEC

- R1-1908851	Mode 1 resource allocation mechanism for NR sidelink	NEC

- R1-1908852	Mode 2 resource allocation mechanism for NR sidelink	NEC

- R1-1908853	Synchronization mechanism for NR sidelink	NEC

- R1-1908854	Physical layer procedures for NR sidelink	NEC

- R1-1908863	Discussion on mode-1 resource allocation for NR sidelink	CMCC

- R1-1908864	Discussion on HARQ feedback for NR V2X	CMCC

- R1-1908881	On Physical Layer Structure for NR sidelink	China Telecommunications

- R1-1908882	On Physical Layer Procedure for NR sidelink	China Telecommunications

- R1-1908887	Considering on NR Sidelink Mode 1 Resource Allocations	ITRI

- R1-1908888	Discussion on NR Sidelink Mode 2 Resource Allocation Mechanism	ITRI

- R1-1908889	Discussion on Sidelink Synchronization Issues and Mechanisms for NR V2X Communication	ITRI

- R1-1908890	Discussion on Physical Layer Procedures for NR Sidelink	ITRI

- R1-1908891	QoS management for LTE and NR congestion control	ITRI

- R1-1908892	The discussions on NR-Uu controlling LTE sidelink	ITRI

- R1-1908894	NR sidelink physical layer structure	ZTE, Sanechips

- R1-1908895	Synchronization mechanism in NR V2X	ZTE, Sanechips

- R1-1908896	Discussion on PHY procedures for sidelink	ZTE, Sanechips

- R1-1908897	Discussion on QoS management	ZTE, Sanechips

- R1-1908898	Discussion on AS level link management for unicast	ZTE, Sanechips

- R1-1908900	Discussion on physical layer structure for NR sidelink	LG Electronics

- R1-1908901	Discussion on resource allocation for Mode 1	LG Electronics

- R1-1908902	Discussion on resource allocation for Mode 2	LG Electronics

- R1-1908903	Discussion on simultaneous configuration of Mode 1 and Mode 2 for a UE	LG Electronics

- R1-1908904	Discussion on NR sidelink synchronization mechanism	LG Electronics

- R1-1908905	Discussion on in-device coexistence between LTE and NR sidelinks	LG Electronics

- R1-1908906	Discussion on physical layer procedure for NR sidelink	LG Electronics

- R1-1908907	Discussion on QoS management for NR sidelink	LG Electronics

- R1-1908908	Discussion on NR Uu controlling LTE sidelink	LG Electronics

- R1-1908909	Discussion on AS level link management for unicast	LG Electronics

- R1-1908911	PHY layer structure for NR sidelink	Ericsson

- R1-1908912	Uu-based sidelink resource allocation	Ericsson

- R1-1908913	Resource allocation for Mode-2 transmissions	Ericsson

- R1-1908914	Miscellaneous issues on resource allocation	Ericsson

- R1-1908915	S-SSB design and synchronization protocol for NR SL	Ericsson

- R1-1908916	In-device coexistence between LTE and NR sidelinks	Ericsson

- R1-1908917	PHY layer procedures for NR sidelink	Ericsson

- R1-1908918	Congestion control for NR sidelink	Ericsson

- R1-1908919	NR Uu controlling LTE sidelink transmissions	Ericsson

- R1-1908920	On SL RLM and RLF in NR V2X for unicast	Ericsson

- R1-1908929	Discussion on sidelink resource allocation mode 2	Asia Pacific Telecom co. Ltd

- R1-1908937	TR 37.985, “Overall description of Radio Access Network (RAN) aspects for Vehicle-to-everything (V2X) based on LTE and NR”	Huawei

- R1-1908947	Discussion on physical layer structure for sidelink	Spreadtrum Communications

- R1-1908948	Consideration on NR sidelink mode 1 resource allocation	Spreadtrum Communications

- R1-1908949	Discussion on NR sidelink Mode 2 resource allocation	Spreadtrum Communications

- R1-1908950	Discussion on synchronization mechanism for NR V2X	Spreadtrum Communications

- R1-1908951	Considerations on sidelink congestion control	Spreadtrum Communications

- R1-1908952	Discussion on physical layer procedures for sidelink	Spreadtrum Communications

- R1-1909015	Sidelink Physical Layer Structure	Kyocera Corporation

- R1-1909028	On Physical Layer Structure for NR V2X Sidelink	InterDigital, Inc.

- R1-1909029	On NR Sidelink Mode 1 Resource Allocation	InterDigital, Inc.

- R1-1909030	NR Sidelink Resource Allocation Mechanism for Mode 2	InterDigital, Inc.

- R1-1909031	In-device Coexistence between LTE and NR V2X Sidelinks	InterDigital, Inc.

- R1-1909032	Physical Layer Procedures for NR V2X Sidelink	InterDigital, Inc.

- R1-1909033	Congestion control and QoS Management for NR-V2X	InterDigital, Inc.

- R1-1909034	Support of NR Uu Controlling LTE Sidelink	InterDigital, Inc.

- R1-1909035	Sidelink RLM/RLF for NR V2X	InterDigital, Inc.

- R1-1909051	Considerations on NR mode 2 resource allocation mechanism	Apple Inc.

- R1-1909052	Considerations on NR V2X scheduling mechanism	Apple Inc.

- R1-1909053	Considerations on NR V2X synchronization mechanism	Apple Inc.

- R1-1909054	Considerations on NR V2X physical layer procedures	Apple Inc.

- R1-1909070	Physical layer structure design for sidelink	AT&T

- R1-1909071	Resource allocation mode-1 for NR sidelink	AT&T

- R1-1909072	Resource allocation mode-2 for NR sidelink	AT&T

- R1-1909073	Physical layer procedures for sidelink	AT&T

- R1-1909074	Field trial for beam based V2V and V2I communication in FR2	AT&T

- R1-1909094	Physical layer structure for NR sidelink	Sharp

- R1-1909095	Resource allocation mode 1 for NR sidelink	Sharp

- R1-1909096	Resource allocation mode 2 for NR sidelink	Sharp

- R1-1909097	Synchronization mechanism for NR sidelink	Sharp

- R1-1909098	Physical layer procedures for NR sidelink	Sharp

- R1-1909116	Physical layer structure for NR V2X	ITL

- R1-1909117	Physical layer procedure for NR V2X	ITL

- R1-1909165	Analysis and simulation on resource pool scheme	ZTE, Sanechips

- R1-1909185	Sidelink physical layer structure for NR V2X	NTT DOCOMO, INC.

- R1-1909186	NR Sidelink Resource Allocation Mechanism Mode 1	NTT DOCOMO, INC.

- R1-1909187	NR Sidelink Resource Allocation Mechanism Mode 2	NTT DOCOMO, INC.

- R1-1909188	Sidelink synchronization mechanism for NR V2X	NTT DOCOMO, INC.

- R1-1909189	In-device coexsistence for NR sidelink	NTT DOCOMO, INC.

- R1-1909190	Sidelink physical layer procedure for NR V2X	NTT DOCOMO, INC.

- R1-1909191	Congestion Control for NR Sidelink	NTT DOCOMO, INC.

- R1-1909192	RLM/RLF for NR sidelink	NTT DOCOMO, INC.

- R1-1909207	Discussion on Mode 1 Resource Allocation	ASUSTEK COMPUTER (SHANGHAI)

- R1-1909212	Discussion on sidelink physical layer procedure on NR V2X	ASUSTEK COMPUTER (SHANGHAI)

- R1-1909252	Considerations on Physical Layer aspects of NR V2X	Qualcomm Incorporated

- R1-1909253	Mode 1 Resource allocation for NR-V2X	Qualcomm Incorporated

- R1-1909254	Sidelink Resource Allocation Mechanism for NR V2X	Qualcomm Incorporated

- R1-1909255	Synchronization design for NR V2X	Qualcomm Incorporated

- R1-1909256	Co-existence aspects for NR-V2X and LTE-V2X	Qualcomm Incorporated

- R1-1909257	Physical layer procedures for sidelink	Qualcomm Incorporated

- R1-1909258	QoS management and congestion control for sidelink	Qualcomm Incorporated

- R1-1909259	NR Uu control of LTE sidelink	Qualcomm Incorporated

- R1-1909290	Discussion on physical layer structure for 5G V2X	Xiaomi Communications

- R1-1909291	On Mode 1 resource allocation of V2x communications	Xiaomi Communications

- R1-1909292	On Mode 2 resource allocation of V2x communications	Xiaomi Communications

- R1-1909293	On Synchronization for 5G V2X	Xiaomi Communications

- R1-1909294	On procedures for 5G V2x communications	Xiaomi Communications

- R1-1909305	Discussion on sidelink structure in NR V2X	ASUSTEK COMPUTER (SHANGHAI)

- R1-1909306	Discussion on Mode 2 resource allocation in NR V2X	ASUSTEK COMPUTER (SHANGHAI)

- R1-1909307	Discussion on sidelink synchronization mechanism for NR V2X	ITL

- R1-1909308	Discussion on RLM in NR V2X	ASUSTEK COMPUTER (SHANGHAI)

- R1-1909315	NR DCI/UCI desgin for sidelink resource allocation mode 1	Huawei, HiSilicon

- R1-1909349	Considerations on the resource allocation for NR sidelink Mode2	CAICT

- R1-1909350	Considerations on procedures of NR sidelink	CAICT

- R1-1909388	Considerations on PSFCH Design for NR V2X	KT Corp.

- R1-1909419	On Physical Layer Structure for NR V2X sidelink	Convida Wireless

- R1-1909420	On HARQ and Power Control for NR V2X Sidelink	Convida Wireless

- R1-1909438	Sidelink CSI	Huawei, HiSilicon

- R1-1909461	On Physical Layer Structures for NR V2X	Samsung

- R1-1909462	Feature lead summary#1 for agenda item 7.2.4.1 Physical layer structure for sidelink	Samsung

- R1-1909463	PSBCH content	Futurewei

- R1-1909472	Feature lead summary for AI 7.2.4.7: Support of NR Uu controlling LTE sidelink	Futurewei

- R1-1909473	Feature Lead Summary for 7.2.4.6 QoS management	Nokia

- R1-1909475	Feature lead summary for AI 7.2.4.5 Physical layer procedures for sidelink	LG Electronics

- R1-1909487	Feature lead summary#1 on Resource allocation for NR sidelink Mode 1	Ericsson

- R1-1909488	Summary#1 for AI 7.2.4.2.2 Mode-2 Resource Allocation	Intel

- R1-1909518	Discussion on NR sidelink synchronization mechanism	LG Electronics

- R1-1909520	Feature lead summary on AI 7.2.4.3 Sidelink synchronization mechanism	CATT

- R1-1909530	Feature Lead Summary #1 for NR-V2X AI - 7.2.4.8 Others	InterDigital

- R1-1909543	TR 37.985, “Overall description of Radio Access Network (RAN) aspects for Vehicle-to-everything (V2X) based on LTE and NR”	Huawei

- R1-1909609	Feature lead summary#2 for agenda item 7.2.4.1 Physical layer structure for sidelink	Samsung

- R1-1909651	TR 37.985, “Overall description of Radio Access Network (RAN) aspects for Vehicle-to-everything (V2X) based on LTE and NR”	Huawei

- R1-1909670	Sidelink synchronization mechanisms for NR V2X	Huawei, HiSilicon

- R1-1909683	Feature lead summary#2 on AI 7.2.4.3 Sidelink synchronization mechanism	CATT

- R1-1909713	Feature lead summary#2 for AI 7.2.4.7: Support of NR Uu controlling LTE sidelink	Futurewei

- R1-1909785	Summary#2 for AI 7.2.4.2.2 Mode-2 Resource Allocation	Intel

- R1-1909787	Feature lead summary#3 on AI 7.2.4.3 Sidelink synchronization mechanism	CATT

- R1-1909788	Draft LS to RAN4 on NR V2X S-SSB design	CATT

- R1-1909792	Summary of In-device Coexistence Aspects in NR-V2X (AI 7.2.4.4)	Qualcomm Incorporated

- R1-1909797	Feature lead summary#2 on Resource allocation for NR sidelink Mode 1	Ericsson

- R1-1909811	Feature lead summary#3 for AI 7.2.4.7: Support of NR Uu controlling LTE sidelink	Futurewei

- R1-1909818	[Draft] LS on mapping between LTE V2X PPPP and NR V2X priority	Qualcomm

- R1-1909828	Feature lead summary#4 on AI 7.2.4.3 Sidelink synchronization mechanism	CATT

- R1-1909839	Feature lead summary#3 for agenda item 7.2.4.1 Physical layer structure for sidelink	Samsung

- R1-1909844	Summary#3 for AI 7.2.4.2.2 Mode-2 Resource Allocation	Intel

- R1-1909873	[Draft] LS on simultaneous transmission of PSFCH	LG Electronics

- R1-1909874	LS to RAN4 on NR V2X S-SSB design	RAN1, CATT

- R1-1909876	LS on mapping between LTE V2X PPPP and NR V2X priority	RAN1, Qualcomm

- R1-1909892	Summary#4 for AI 7.2.4.2.2 Mode-2 Resource Allocation	Intel

RAN2#107

- R2-1908615	Reply LS to RAN2 on mode-1 retransmission indication 	Ericsson

- R2-1908616	Reply LS to SA2 on use of Range parameter in NR sidelink	LGE

- R2-1908656	Reply LS to Reply LS on protection of PC5-RRC messages for sidelink unicast communication 	LGE

- R2-1908657	LS reply on QoS modelling for SL unicast in EPC 	Oppo

- R2-1908662	Reply LS on mapping restriction for LCP procedure 	Vivo

- R2-1908666	Reply LS on protection of PC5-RRC messages for sidelink unicast communication 	LGE

- R2-1911078	Reply LS on protection of PC5-RRC messages for sidelink unicast communication	Huawei

- R2-1908670	LS on PC5 unicast and groupcast security protection 	LGE	SA3

- R2-1909304	TP on LTE V2X for TR 37.985 - RAN2 parts		Huawei

- R2-1910632	Running CR to 36.300 on 5G V2X with NR sidelink		LG Electronics Inc.

- R2-1910633	Running CR to 38.300 on 5G V2X with NR sidelink		LG Electronics Inc.

- R2-1910634	Definition of V2X Sidelink Communication for LTE Sidelink	LG Electronics Inc.

- R2-1910131	Running CR for 38.322 for NR V2X	Ericsson

- R2-1910631	Running CR to 37.340 on 5G V2X with NR sidelink		LG Electronics Inc.

- R2-1910356	List of open issues on RRC for Rel-16 5G V2X with Sidelink	Huawei

- R2-1908717	Summary of [106#77] V2X Prioritisation	OPPO

- R2-1908719	[Draft] LS on UL-SL prioritization	OPPO

- R2-1908739	Summary of 106#78 Cell reselection	CATT

- R2-1911126	Summary of Email discussion for [106#79][NR/V2X] Exceptional TX resource pool	MediaTek Inc.

- R2-1910295	Summary of RAN2 106 #82 email discussion  V2X RLC	Ericsson

- R2-1910223	Report of [106#83] [NR/V2X] PDCP (vivo)	vivo

- R2-1908708	Discussion on sidelink related capability signaling	OPPO

- R2-1908709	Left issue on cell reselection for NR-V2X	OPPO

- R2-1908710	Discussion on SL-related UL RRC report	OPPO

- R2-1908711	Left issues on LCP for NR-V2X	OPPO

- R2-1908713	Left issues on RLC for NR-V2X	OPPO

- R2-1908714	Left issues on PDCP for NR-V2X	OPPO

- R2-1908715	Left issues on SDAP for NR-V2X	OPPO

- R2-1908716	Left issues on HARQ for NR-V2X	OPPO

- R2-1908718	Left issues on UL-SL prioritization for NR-V2X	OPPO

- R2-1908720	[DRAFT] LS on HARQ option for group-cast		OPPO

- R2-1908721	Left issues on SIB for NR-V2X		OPPO

- R2-1908741	Resource allocation mode configuration	CATT

- R2-1908742	Further discussion on LCP procedure		CATT

- R2-1908743	New triggers for Uu RRC connection establishment or resume	CATT

- R2-1908746	Leftover issues on SDAP		CATT

- R2-1908747	Prioritization between UL and SL for NR V2X	CATT

- R2-1908748	PC5 MAC PDU construction	CATT

- R2-1908750	HARQ feedback configuration for groupcast		CATT

- R2-1908817	BWP Aspects of Sidelink and Uu Prioritisation	Samsung Electronics Co.

- R2-1908819	On Demand SI Acquisition in RRC CONNECTED	Samsung Electronics Co.

- R2-1908820	RRC Connection Initiation Trigger for V2X Sidelink Communication	Samsung Electronics Co.

- R2-1909044	Validity areas based on cell lists	MediaTek Inc.

- R2-1909059	Discussion on NR V2X UE operations under different RRC states	ZTE Corporation

- R2-1909060	Cell selection and reselection in NR V2X	ZTE Corporation, Sanechips

- R2-1909065	Considerations on sidelink RLC	ZTE Corporation, Sanechips

- R2-1909067	Discussion on NR UL/SL prioritization	ZTE Corporation, Sanechips

- R2-1909069	Discussion on multi-mode co-existence	ZTE Corporation

- R2-1909070	Discussion on HARQ feedback enable and disable	ZTE Corporation

- R2-1909071	Consideration on criteria for interface availability	ZTE Corporation

- R2-1909072	Consideration on sidelink RRM measurement	ZTE Corporation

- R2-1909073	Consideration on system information acquisition for NR V2X	ZTE Corporation

- R2-1909075	Consideration on exceptional resource pool for NR V2X	ZTE Corporation, Sanechips

- R2-1909077	Left issues for MAC PDU design in NR V2X	ZTE Corporation, Sanechips

- R2-1909078	Discussion on groupcast feedback for NR V2X	ZTE Corporation, Sanechips

- R2-1909080	Consideration on SDAP issues	ZTE Corporation, Sanechips

- R2-1909081	(draft)LS to SA2 on NR V2X groupcast option 2	ZTE Corporation, Sanechips

- R2-1909098	Logical Channel Prioritization Consideration	Spreadtrum Communications

- R2-1909279	Further views on NR V2X System Information	Nokia, Nokia Shanghai Bell

- R2-1909280	On Prioritizing SL versus UL in NR	Nokia, Nokia Shanghai Bell

- R2-1909281	Further granularity of prioritizing UCI versus SL transmissions	Nokia, Nokia Shanghai Bell

- R2-1909412	Exceptional Pool for NR V2X 	Fraunhofer IIS, Fraunhofer HHI

- R2-1909586	LCP for NR V2X	InterDigital

- R2-1909592	RAN2 Aspects of HARQ for NR V2X	InterDigital

- R2-1909837	On the Exceptional Pool in NR V2X	LG Electronics Inc

- R2-1909925	Remaining issues in SDAP layer	MediaTek Inc.

- R2-1910036	Draft LS to RAN1 on NR V2X cross-RAT configuration	CATT

- R2-1910086	SL HARQ operation	Lenovo, Motorola Mobility

- R2-1910088	SL LCP procedure considering MCR requirements	Lenovo, Motorola Mobility

- R2-1910089	SL HARQ buffer Management	Lenovo, Motorola Mobility

- R2-1910128	Discussion on the content of SidelinkUEInformation message	Ericsson

- R2-1910129	Discussion on SL UE report(s)	Ericsson

- R2-1910135	Handling of SL in Uu RRC state transitions	Ericsson

- R2-1910137	SL handling during handover in NR	Ericsson

- R2-1910139	Discussion on SL measurements reporting	Ericsson

- R2-1910140	Cell reselection for NR V2X	Ericsson

- R2-1910198	Prioritization between SCG UL and SL		Apple

- R2-1910201	Discussion on SDAP header	Apple

- R2-1910203	Use of exceptional pool	Apple

- R2-1910215	Uplink and Sidelink transmission prioritization in NR V2X	vivo

- R2-1910217	PC5 SDAP protocol in NR V2X	vivo

- R2-1910225	Remaining issues on LCP restriction and configuration	vivo

- R2-1910232	UE operation upon NR Uu Beam Failure	LG Electronics

- R2-1910283	Remaining issue for prioritization for NR V2X	Lenovo, Motorola Mobility

- R2-1910284	SDU type in PDCP header	Lenovo, Motorola Mobility

- R2-1910296	On support of HARQ procedure over sidelink	Ericsson

- R2-1910297	On support of sidelink CSI report	Ericsson

- R2-1910298	Discussion on SL RLC AM support	Ericsson

- R2-1910299	Coordination for HARQ feedback in groupcast	Ericsson

- R2-1910537	Resource Allocation Procedures for NR V2X	Fraunhofer HHI, Fraunhofer IIS

- R2-1910635	Layer-1 and Layer 2 Identifiers for NR Sidelink	LG Electronics Inc.	discussion

- R2-1910636	Proposed LS on Layer-1 and Layer 2 Identifiers for NR Sidelink	LG Electronics Inc.

- R2-1910809	PDCP format in NR V2X	Qualcomm

- R2-1910870	Discussion on remaining issues on logical channel prioritization in NR V2X	Qualcomm

- R2-1910872	Uplink and Sidelink Prioritization in NR V2X	Qualcomm

- R2-1910887	Discussion on SLRB configuration for UEs in IDLE/INACTIVE state	Qualcomm

- R2-1910888	Inter-RAT resource allocation in NR V2X	Qualcomm

- R2-1910894	RLC packet format in NR V2X	Qualcomm

- R2-1911067	Reliability enhancements for NR sidelink broadcast	Huawei, HiSilicon

- R2-1911068	HARQ related identifier assignment for Option2 groupcast mechanism	Huawei, HiSilicon

- R2-1911069	Discussion on HARQ support for NR sidelink	Huawei, HiSilicon

- R2-1911070	Further consideration on HARQ support for NR sidelink	Huawei, HiSilicon

- R2-1911071	Discussion on HARQ feedback enable and disable	Huawei, HiSilicon

- R2-1911079	Support of RLC AM for Sidelink unicast	Huawei, HiSilicon

- R2-1911087	On reception of MAC PDU in NR SL	Huawei, HiSilicon

- R2-1911090	Remaining issue on sidelink LCP procedure	Huawei, HiSilicon

- R2-1911102	Discussion on V2X Specific Validity Area	Samsung R&D Institute UK

- R2-1911105	Sidelink and Uplink Prioritization	Samsung R&D Institute UK

- R2-1911106	Sidelink Resouce Poll Configuration 	Samsung R&D Institute UK

- R2-1911118	Sidelink RAT Selection	Samsung R&D Institute UK

- R2-1911120	Congestion control in NR-V2X	Samsung R&D Institute UK

- R2-1911125	On SL HARQ	MediaTek Inc.

- R2-1911127	Remaining issues of SL LCP	MediaTek Inc.

- R2-1911221	Discussion on SCCH configuration	ASUSTeK

- R2-1911222	Discussion on handling multiple SL communication	ASUSTeK

- R2-1911267	Discussion on NR V2X sidelink UE information	ZTE Corporation, Sanechips	d

- R2-1911326	Discussion on Sidelink UE Information Initiation Trigger for NR V2X Sidelink Communication	Samsung Electronics

- R2-1911328	Interaction between RRC Connection Resume Condition and RNAU for NR V2X SL Communication	Samsung Electronics

- R2-1911433	Discussion on assistance information for resource allocation in NR SL	LG Electronics

- R2-1911437	Discussion on HARQ enable and disable in NR SL	LG Electronics

- R2-1911466	Parameter Reconfiguration at SLRB Reconfiguration	Samsung

- R2-1911488	Discussion on resource allocation	Beijing Xiaomi Software Tech

- R2-1909303	Email discussion summary of [106#80][NR/V2X] - BSR and SR	Huawei

- R2-1908722	Left issue for configured SL grant	OPPO

- R2-1908744	Leftover issues for sidelink configured grant	CATT

- R2-1908745	Draft LS to RAN1 on NR configured sidelink grant	CATT

- R2-1908818	Impact of Mode 1 Resource Allocation on Uu BWP Operation	Samsung Electronics Co

- R2-1909066	Discussion on configured grant resource allocation	ZTE Corporation, Sanechips

- R2-1909068	Further discussion on SL SR	ZTE Corporation, Sanechips

- R2-1909282	On the deficiencies of indicating the buffer size in SL BSR	Nokia, Nokia Shanghai Bell

- R2-1909587	Multiple SL Configured Grants and UE Assistance Information	InterDigital

- R2-1909995	Discussion on sidelink SR trigger	Fujitsu

- R2-1910037	Left issues for SR and BSR	OPPO

- R2-1910087	SR trigger for NR SL	Lenovo, Motorola Mobility

- R2-1910130	Discussion on SR and BSR in sidelink	Ericsson

- R2-1910138	Left issues for configured sidelink grant	Ericsson

- R2-1910202	Prioritization between UL BSR and SL BSR	Apple

- R2-1910211	Remaining issues on sidelink configured grant	vivo

- R2-1910227	Discussion on Truncated Sidelink BSR	vivo

- R2-1910229	Discussion on sidelink configured grant	LG Electronics

- R2-1910285	Remaining issue for SL SR cancellation	Lenovo, Motorola Mobility

- R2-1910534	Resource Pool Sharing between Mode 1 and Mode 2 UEs	Fraunhofer HHI, Fraunhofer IIS

- R2-1910890	Discussion on mode 1 resource allocation	Qualcomm

- R2-1911072	Discussion on Sidelink Configured Grant support	Huawei, HiSilicon

- R2-1911088	Discussion on mobility enhancement for mode-1	Huawei, HiSilicon

- R2-1911103	UE report to assist NG-RAN scheduling	Samsung R&D Institute UK

- R2-1911119	Aperiodic traffic pattern support in UE Assistance Information	Samsung R&D Institute UK

- R2-1911128	On SL configured grant	MediaTek Inc.

- R2-1911223	Discussion on resource allocation for sidelink HARQ ACK/NACK report	ASUSTeK

- R2-1911411	Sidelink HARQ retransmission in mode 1	ITL

- R2-1911432	Discussion on remaining issues on sidelink configured grant	LG Electronics

- R2-1911436	Discussion on withdrawing of sidelink configured resource in NR SL	LG Electronics

- R2-1911491	Discussion on BSR prioritization	Beijing Xiaomi Software Tech

- R2-1908740	Resource (Re-) selection function in NR V2X Sidelink	CATT

- R2-1909079	Discussion on NR V2X mode 2 resource allocation	ZTE Corporation, Sanechips

- R2-1909563	On admission/congestion control	Intel Corporation

- R2-1909585	Considerations for Geographical Zone Design for NR V2X	InterDigital

- R2-1909588	Resource Pool Aspects for NR V2X	InterDigital

- R2-1909838	NR V2X System Information Aspects	LG Electronics Inc.	discussion

- R2-1910136	On demand SIB in sidelink	Ericsson

- R2-1910216	Tx and Rx resource pool definition for NR V2X Sidelink	vivo

- R2-1910300	Discussion on Resource Pool	Ericsson

- R2-1910301	On Resource Reservation in Mode 2 Resoruce Allocation		Ericsson

- R2-1910302	Resource configuration per validity area	Ericsson

- R2-1910536	Resource Allocation for Mode 2 NR V2X	Fraunhofer HHI, Fraunhofer IIS

- R2-1911073	Considerations on sidelink for handling Uu interruptions	Huawei, HiSilicon

- R2-1911089	Discussion on mobility enhancement for mode-2	Huawei, HiSilicon

- R2-1911093	Discussion on related aspects of system information	Huawei, HiSilicon

- R2-1911358	Considerations to support mobility for NR V2X	Samsung

- R2-1910200	PC5 RRC procedure	Apple

- R2-1909061	Discussion on PC5 RRC procedure for unicast	ZTE Corporation, Sanechips

- R2-1910199	SL RLF handling	Apple

- R2-1908723	Discussion on assistance information for interface selection	OPPO

- R2-1908724	Left issues on PC5-RRC based capability transfer procedure	OPPO

- R2-1908725	Abnormal case for unicast link establishment procedure	OPPO

- R2-1908726	Left issues for group-cast		OPPO

- R2-1908727	Discussion on RRM for NR-V2X		OPPO

- R2-1908728	Discussion on RLM for NR-V2X		OPPO

- R2-1908729	Discussion on network involvement in unicast link establishment		OPPO

- R2-1908730	Discussion on single vs. multiple PC5-RRC connection		OPPO

- R2-1908731	Miscellaneous issues on PC5-RRC for unicast		OPPO

- R2-1908737	Discussion on unicast connection setup procedure	CATT

- R2-1908738	RLM / RLF procedure in NR V2X Sidelink	CATT

- R2-1909040	Contents and handling of PC5-RRC configuration	MediaTek Inc.

- R2-1909041	RLM and state modelling based on PC5-S connection	MediaTek Inc.

- R2-1909042	RLM with aperiodic reference signals	MediaTek Inc.

- R2-1909043	On-demand system information for RRC_CONNECTED V2X UEs	MediaTek Inc.

- R2-1909045	Single vs. multiple PC5-RRC connections	MediaTek Inc.

- R2-1909062	Discussion on UE capability transfer	ZTE Corporation, Sanechips

- R2-1909063	Consideration on PC5-S signalling transmission at AS layer	ZTE Corporation, Sanechips

- R2-1909087	Discussion on capability transfer procedure for NR V2X	Spreadtrum Communications

- R2-1909092	Discussion on RLM/RLF for SL unicast	Spreadtrum Communications	discuion

- R2-1909283	PC5 capability transfer via one-way or two-way exchange	Nokia, Nokia Shanghai Bell

- R2-1909561	Remaining aspects on groupcast operation	Intel Corporation

- R2-1909589	Handling Multiple Unicast Links in NR V2X	InterDigital

- R2-1909590	RLM/RLF for NR V2X	InterDigital

- R2-1909637	PC5-RRC state considerations 	Kyocera

- R2-1909638	PC5 L2/L3 protocols for unicast and groupcast 	Kyocera

- R2-1909996	RLM/RLF for unicast in NR V2X	Fujitsu

- R2-1910133	RLF handling in sidelink	Ericsson

- R2-1910134	Handling of capability transfer in sidelink	Ericsson

- R2-1910212	Discussion on sideink radio link management on TX and RX UE		vivo

- R2-1910213	Remaining issues on PC5-RRC message exchange	vivo

- R2-1910214	Open issues for Sidelink link failure and release	vivo

- R2-1910224	UE ID across multiple PC5-S links	vivo

- R2-1910230	Discussion on PC5 RRC connection	LG Electronics

- R2-1910231	Remaining issues on PC5 RLM		LG Electronics

- R2-1910233	UE operation upon PC5 RLF declaration	LG Electronics

- R2-1910286	Discussion on PC5 RRC state	Lenovo, Motorola Mobility

- R2-1910287	AS level link management for NR V2X unicast	Lenovo, Motorola Mobility

- R2-1910303	On SL unicast link related procedure	Ericsson

- R2-1910304	Discussion on SL  RLM RLF mechanism	Ericsson

- R2-1910380	PC5 link identifier for unicast communication in NR V2X	Intel Corporation

- R2-1910381	PC5-RRC procedure details for NR V2X	Intel Corporation

- R2-1910412	PC5-S and Identification on PC5 RRC and RRC Procedures	Lenovo, Motorola Mobility

- R2-1910637	Establishment of SLRBs for TX UE in RRC_CONNECTED	LG Electronics Inc.

- R2-1910638	Priority handling for transmission of a PC5-RRC message		LG Electronics Inc.

- R2-1910639	Unicast-assisted groupcast transmissions	LG Electronics Inc.

- R2-1910640	Protocol Stack and AS Delivery of PC5-S Signaling		LG Electronics Inc.

- R2-1910641	Proposed LS on PC5-S Signaling for NR Sidelink	LG Electronics Inc.

- R2-1910797	The discussions on RRC signaling details in NR-Uu controlling LTE sidelink	ITRI

- R2-1910831	PC5-RRC and PC5-S interactions and their security in NR V2X	Qualcomm

- R2-1911074	Considerations on RLM for NR V2X unicast	Huawei, HiSilicon

- R2-1911080	Relationship between PC5-RRC connection and PC5-S connection	Huawei, HiSilicon

- R2-1911085	On PC5 Availability Unavailability for NR SL unicast	Huawei, HiSilicon

- R2-1911096	Support of PC5 capability exchange	Huawei, HiSilicon

- R2-1911224	Discussion on sidelink RLM indication	ASUSTeK

- R2-1911321	Bi-directional UE capability transfer procedure for NR V2X unicast	Samsung Electronics

- R2-1911324	AS-layer configuration failure case in SL unicast	Samsung Electronics

- R2-1911325	Discussion on handling of PC5-S messages for NR V2X unicast		Samsung Electronics

- R2-1911329	Remaining Issues on SL RLM/RLF Declaration for NR V2X Unicast	Samsung Electronics

- R2-1911434	Discussion on measurement and report in NR SL	LG Electronics

- R2-1911435	Discussion on SL-RSRP report to gNB in NR SL	LG Electronics

- R2-1911489	Discussion on unicast connection establishment	Beijing Xiaomi Software Tech

- R2-1910305	Admission control for NR SL	Ericsson, InterDigital, MediaTek, CATT, ITL, Xiaomi, Fraunhofer

- R2-1908732	Left issues on QoS modelling for NR-V2X	OPPO

- R2-1908733	Discussion on QoS mapping for NR-V2X	OPPO

- R2-1908751	Admission Control for NR SL	CATT

- R2-1909064	Discussion on QoS and SLRB configuration	ZTE Corporation, Sanechips

- R2-1909284	Network Based Monitoring and Reporting of QoS parameters for NR V2X Sidelink	Nokia, Nokia Shanghai Bell

- R2-1909300	Mobility challenges for NR V2X platooning/groupcast	Nokia, Nokia Shanghai Bell

- R2-1909413	QoS Management for NR V2X 	Fraunhofer IIS, Fraunhofer HHI

- R2-1909562	QoS information reporting for NR V2X	Intel Corporation

- R2-1909593	QoS Management for NR V2X	InterDigital

- R2-1909923	Use of range parameter	MediaTek Inc.

- R2-1909927	Admission control for NR V2X	MediaTek Inc.

- R2-1910132	Discussion on SL AS configuration handling over NR Uu	Ericsson

- R2-1910218	PC5 RATs prioritization in NR V2X	vivo

- R2-1910219	Draft LS to SA2 on PC5 RATs prioritization in NR V2X	vivo

- R2-1910220	Congestion control in NR V2X	vivo

- R2-1910221	Mode switch for QoS guarantee in NR V2X	vivo

- R2-1910226	Remaining issues about NR SL QoS handling	vivo

- R2-1910289	Discussion on QoS management for NR V2X	Lenovo, Motorola Mobility

- R2-1910292	SLRB configuration for NR V2X UE	Lenovo, Motorola Mobility

- R2-1910306	On the need of SDAP header	Ericsson

- R2-1910307	Criteria to establish and release SL QoS flow and radio bearer	Ericsson

- R2-1910308	On the sidelink QoS flow and radio bearer	Ericsson

- R2-1910309	Use of communication range at AS	Ericsson

- R2-1910310	Congestion control and starvation avoidance		Ericsson

- R2-1910311	On PC5 Interface Availability	Ericsson

- R2-1910408	Apparent contradiction in Zone Configuration	Lenovo, Motorola Mobility

- R2-1910411	HARQ feedback impact on RAN2	Lenovo, Motorola Mobility

- R2-1910642	SDAP entity for each destination	LG Electronics Inc.

- R2-1910643	SLRB reconfiguration in state transition	LG Electronics Inc.

- R2-1910798	Discussion on information to be sent NW/UE for L2/3 QoS support	ITRI

- R2-1911075	QoS monitoring and reporting for NR Sidelink V2X Communication	Huawei, HiSilicon

- R2-1911076	AS-related group communication for platooning	Huawei, HiSilicon

- R2-1911081	SLRB handling in the case of RRC state or coverage status change	Huawei, HiSilicon

- R2-1911086	Discussion on the default DRB for NR SL	Huawei, HiSilicon

- R2-1911091	Relative QoS handling between NR SL and NR Uu	Huawei, HiSilicon

- R2-1911092	Discussion on SLRB configuration via SIB	Huawei, HiSilicon

- R2-1911094	Further details of NR Sidelink UE information procedure	Huawei, HiSilicon

- R2-1911097	On SLRB establishment procedures	Huawei, HiSilicon

- R2-1911098	Discussion on SLRB configuration via RRC	Huawei, HiSilicon

- R2-1911100	On SDAP entity for NR SL	Huawei, HiSilicon

- R2-1911108	Sidelink HARQ Feedback Configuration	Samsung R&D Institute UK

- R2-1911121	SDAP Configuration for NR Sidelink	Samsung R&D Institute UK

- R2-1911122	Discussion on Default SLRB configuration	Samsung R&D Institute UK

- R2-1911166	Further details of UE assistance information procedure for NR SL	Huawei, HiSilicon

- R2-1911225	Discussion on requesting and releasing SLRB configuration	ASUSTeK

- R2-1911254	Discussion on QoS reporting and SLRB establishment	ZTE Corporation, Sanechips

- R2-1911255	Discussion on QoS reporting and SLRB establishment	ZTE Corporation, Sanechips

- R2-1911256	Discussion on QoS reporting and SLRB establishment	ZTE Corporation, Sanechips

- R2-1911322	Discussion on SLRB handling at transition from IDLE/INACTIVE to CONNECTED	Samsung Electronics

- R2-1911323	Handling of SLRB configuration for IDLE/INACTIVE UEs	Samsung Electronics

- R2-1911420	Remaining issue on NR SL QoS and SLRB configurations	ITL

- R2-1911423	Consideration on Default SLRB	ITL

- R2-1911490	Discussion on sidelink admission control	Beijing Xiaomi Software Tech

- R2-1910210	An Analysis of QoS Upgrading and Downgrading related to incoming LS in S2-1908627 on V2X Uu QoS	VODAFONE Group Plc

- R2-1911077	The enhancement of Uu to control inter-RAT V2X sidelink	Huawei, HiSilicon

- R2-1908734	Discussion on Inter-RAT Control for NR-V2X		OPPO

- R2-1908749	NR Uu controlling LTE sidelink SPS	CATT

- R2-1909076	Consideration on NR V2X cross-RAT support	ZTE Corporation, Sanechips

- R2-1909564	Cross-RAT scheduling for NR V2X SL	Intel Corporation

- R2-1909926	Inter-RAT BSR	MediaTek Inc.

- R2-1910312	On inter-RAT scheduling	Ericsson

- R2-1910409	Cross RAT Resource allocation	Lenovo, Motorola Mobility

- R2-1911084	Cell reselection for V2X SL communication in NR	Huawei, HiSilicon

- R2-1909131	RAN2 impacts on simultaneous mode-1 and mode-2 configuration for NR SL communication	Huawei, CATT, ASUSTek, vivo, MediaTek Inc., ITL, Fujitsu, KT Corporation, Xiaomi, Nokia, Nokia Shanghai Bell, InterDigital Inc., HiSilicon

- R2-1908735	Discussion on resource allocation mode for NR-V2X	OPPO

- R2-1909591	RAN2 Aspects of Simultaneous Configuration of Mode 1 and Mode 2	InterDigital

- R2-1909840	Simultaneous Mode 1 and Mode 2 Configuration	LG Electronics Inc.

- R2-1909924	RLF in sidelink	MediaTek Inc.

- R2-1910029	On the topic of RLF/RLM declaration in SL	Nokia, Nokia Shanghai Bell

- R2-1910031	Discussion on SL radio link management	Nokia, Nokia Shanghai Bell

- R2-1910141	Discussion on NR V2X in MR-DC scenarios	Ericsson

- R2-1910222	Discussion on support of simultaneous mode 1 and mode 2	vivo

- R2-1910313	Simultaneous configuration of mode 1 and mode 2	Ericsson

- R2-1910314	In-device LTE SL and NR SL coexistence	Ericsson

- R2-1910382	Simultaneous operation of mode1 and mode2 in NR V2X	Intel Corporation

- R2-1910441	SL and UL BWP Numerology Mismatch	Lenovo, Motorola Mobility

- R2-1910442	Subtopics to be addressed in Sim M1M2	Lenovo, Motorola Mobility

- R2-1910965	Simultaneous use of mode 1 and mode 2	KT Corp.

- R2-1911083	Discussion about mode coexistence for NR sidelink	Huawei, HiSilicon

- R2-1911095	On the CBR measurment and reporting in Uu for NR SL	Huawei, HiSilicon

- R2-1911099	Support of inter-carrier configuration for NR sidelink	Huawei, HiSilicon

- R2-1911226	Discussion on association between sidelink data and resource allocation modes	ASUSTeK

- R2-1911327	Discussion on Support of Vulnerable Road User	Samsung Electronics

- R2-1911357	Considerations for sidelink resource pool design for NR V2X	Samsung

- R2-1911404	Considerations on simultaneous configuration of mode 1 and 2	ITL

RAN3#104

- R3-193321	Reply on Combinations of Uu QoS characteristics values for V2X services	3GPP SA2, Huawei

- R3-193337	LS on Enhancements to QoS Handling for V2X Communication Over Uu Reference Point	3GPP SA2, Huawei

- R3-193422	Enhancements of QoS with alternative QoS profiles	Nokia, Nokia Shanghai Bell

- R3-193423	Reply LS on Enhancements to QoS Handling for V2X communication over Uu reference point, Nokia, Nokia Shanghai Bell

- R3-193455	Service Authorization for NR V2X	CATT

- R3-193456	Support of V2X Service Authorization for NG-AP	CATT

- R3-193457	Support of V2X Service Authorization for Xn-AP	CATT

- R3-193458	Support of V2X Service Authorization for S1-AP	CATT

- R3-193459	Support of V2X Service Authorization for X2-AP	CATT

- R3-193460	Resource allocation for NR V2X	CATT

- R3-193461	QoS support for NR V2X	CATT

- R3-193462	QoS support for NR V2X in NGAP	CATT

- R3-193463	QoS support for NR V2X in XnAP	CATT

- R3-193464	QoS support for NR V2X in S1AP	CATT

- R3-193465	QoS support for NR V2X in X2AP	CATT

- R3-193466	V2X Resource co-ordination	CATT

- R3-193488	Support of Service Authorization for V2X	LG Electronics, LG Uplus

- R3-193489	Support of Service Authorization for V2X over NG	LG Electronics, LG Uplus

- R3-193490	Support of Service Authorization for V2X over Xn	LG Electronics, LG Uplus

- R3-193491	Impacts on F1 for support of sidelink resource allocation	LG Electronics, LG Uplus

- R3-193492	Support of UE Slidelink AMBR for V2X	LG Electronics, LG Uplus

- R3-193493	Support of UE Sidelink AMBR for V2X over NG	LG Electronics, LG Uplus

- R3-193494	Support of UE Sidelink AMBR for V2X over Xn	LG Electronics, LG Uplus

- R3-193553	Enhancements to QoS Handling for V2X Communication Over Uu Reference Point	Qualcomm Incorporated

- R3-193645	Discussion on authorization in NR V2X	ZTE, Sanechips

- R3-193646	Resource coordination in NR V2X	ZTE, Sanechips

- R3-193647	Support of NR V2X in case of CU-DU split	ZTE, Sanechips

- R3-193718	RAN3 Work Plan on 5G V2X with NR Sidelink WI	LG Electronics Inc., Huawei

- R3-194130	Discussion on Enhancements to QoS Handling for V2X Communication Over Uu Reference Point	Ericsson

- R3-194131	Introducing enhanced Notification Control and alternative QoS profiles	Ericsson

- R3-194132	[Draft] LS Reply on Enhancements to QoS Handling for V2X Communication Over Uu Reference Point	Ericsson

- R3-194133	Introducing enhanced Notification Control and alternative QoS profiles	Ericsson

- R3-194134	Introducing alternative QoS profiles	Ericsson

- R3-194135	Introducing enhanced Notification Control and alternative QoS profiles	Ericsson

- R3-194174	NR V2X Service Authorization in NG-RAN	Ericsson

- R3-194175	Introduction of V2X Service Authorization and UE SL AMBR in NGAP	Ericsson

- R3-194176	Introduction of V2X Service Authorization and UE SL AMBR in XnAP	Ericsson

- R3-194320	Discussion on F1 signalling for support of NR V2X	Ericsson

- R3-194321	Resource coordination between NG-RAN nodes for NR V2X sidelink communication	Ericsson

- R3-194322	Support of MR-DC V2X SL coordination over X2	Ericsson

- R3-194385	QoS Upgrading and V2x handover aspects related to incoming LS in S2-1908627 on V2X Uu QoS	VODAFONE

- R3-194395	Considerations on the use case and issues for resource coordination	LG Electronics

- R3-194452	Support of V2X authorization and sidelink AMBR	Huawei

- R3-194453	Support of NR V2X sidelink AMBR and authorization	Huawei

- R3-194454	Support of NR V2X sidelink AMBR and authorization	Huawei

- R3-194455	Support of NR V2X sidelink AMBR and authorization	Huawei

- R3-194456	Support of NR V2X sidelink AMBR and authorization	Huawei

- R3-194457	Support of NR V2X sidelink AMBR and authorization	Huawei

- R3-194458	V2X configuration exchange between RAN nodes	Huawei

- R3-194459	Introduction of V2X configuration exchange	Huawei

- R3-194460	Introduction of V2X configuration exchange	Huawei

- R3-194461	Introduction of V2X configuration exchange	Huawei

- R3-194462	Principles for resource pool assignment for V2X over F1	Huawei

- R3-194463	Resource coordination between NG-RAN nodes for NR V2X	Huawei

- R3-194464	Support of multi-QoS profiles for V2X	Huawei

- R3-194465	Support of alternative QoS profiles	Huawei

- R3-194466	Support of alternative QoS profiles	Huawei

- R3-194467	[Draft] Reply LS on Enhancements to QoS Handling for V2X Communication Over Uu Reference Point	Huawei

- R3-194468	Discussion on handover case for V2X QoS	Huawei

- R3-194469	Support of handover for V2X QoS	Huawei

- R3-194470	TP to TR 37.985 on LTE V2X	Huawei, LG Electronics

- R3-194536	Support of multi-QoS profiles for V2X	Huawei, Orange

- R3-194537	Support of alternative QoS profiles	Huawei

- R3-194538	Support of alternative QoS profiles	Huawei

- R3-194656	5G V2X WI Report	Vice-Chair (Intel)

- R3-194739	Summary of Offline Discussion: List of open issues related to F1 for support of NR sidelink resource mode 1 and mode 2	LG Electronics

- R3-194740	Support of Service Authorization for V2X over NG	LG Electronics, LG Uplus

- R3-194741	Support of Service Authorization for V2X over Xn	Ericsson

- R3-194742	Support of NR V2X sidelink AMBR and authorization	Huawei

- R3-194743	Support of NR V2X sidelink AMBR and authorization	CATT, Huawei, Ericsson, LG Electronics

- R3-194745	Summary of offline for alternative QoS profiles	Vodafone

- R3-194782	Support of NR V2X sidelink AMBR and authorization	Huawei

- R3-194783	Reply LS on Enhancements to QoS Handling for V2X Communication Over Uu Reference Point	Vodafone

- R3-194795	Reply LS on Enhancements to QoS Handling for V2X Communication Over Uu Reference Point	Vodafone

RAN4#92

- R4-1908033	UE transmit timing Error for NR V2X	LG Electronics

- R4-1908034	BWP switching delay for NR V2X	LG Electronics

- R4-1908035	Interruption due to BWP switching in NR V2X	LG Electronics

- R4-1908036	Simulation assumption of NR SLSS synchronization	LG Electronics

- R4-1908037	WF on NR V2X RRM requirement scope	LG Electronics

- R4-1908170	On NR V2X RRM Core Requirement	Qualcomm Incorporated

- R4-1908351	TP on Adjacent Channel Coexistence	Futurewei

- R4-1908352	Evaluation Considerations for Indevice Coexistence	Futurewei

- R4-1908353	NR V2X UE Transmitter Characteristics	Futurewei

- R4-1908354	NR V2X UE RF Receiver Characteristics	Futurewei

- R4-1908377	Discussion on NR V2X UE RF requirements	CATT

- R4-1908378	TP for band and bandwidth for NR V2X	CATT

- R4-1908379	TP for Tx requirements for NR V2X	CATT

- R4-1908380	TP for Rx requirements for NR V2X	CATT

- R4-1908396	Discussion on output RF spectrum emissions for NR V2X UE	CATT

- R4-1908404	Further discussion on V2X UE sidelink transmit timing error	CATT

- R4-1908405	Initial discussion on RRM imapct for NR V2X	CATT

- R4-1908422	Discussion on NR V2X UE RF requirements	vivo

- R4-1908423	Discussion on system parameters for NR V2X band n47	vivo

- R4-1908696	TR 38.886 v0.2.0 for 5G V2X with NR sidelink	LG Electronics France

- R4-1908697	Discussion on NR V2X timing requirement	MediaTek inc.

- R4-1908698	Further discussion on NR V2X RRM requirement scope	MediaTek inc.

- R4-1908699	Discussion on NR V2X synchonization requirement	MediaTek inc.

- R4-1908700	Discussion on NR V2X measurement requirement	MediaTek inc.

- R4-1908793	TP on adjacent channel co-existence scenarios and parameters for NR V2X service on FR1	LG Electronics Finland

- R4-1908795	Initial coexistence simulation results of NR V2X for ITS band	LG Electronics Finland

- R4-1908809	Discussion on NR V2X UE RF requirements	LG Electronics Finland

- R4-1908894	On PSFCH AGC settling time for NR V2X	LG Electronics Finland

- R4-1908970	[V2X] Discussion on MPR simulation assumption for NR V2X	Huawei, HiSilicon

- R4-1908971	[V2X] NR V2X coexistence simulation results for ITS spectrum case1 and case3	Huawei, HiSilicon

- R4-1908972	[V2X] NR V2X coexistence simulation results for ITS spectrum case2 and case4	Huawei, HiSilicon

- R4-1908973	[V2X] TP on PRR performance metrics for NR V2X coexistence simulation	Huawei, HiSilicon

- R4-1908974	[V2X] link level simulation assumption on sidelink PSSCH for NR V2X	Huawei, HiSilicon

- R4-1909496	Discussions on RRM requirements for V2X	Ericsson

- R4-1909517	Proposal for NR V2X Sidelink in the Licensed Band	Vodafone

- R4-1909632	Discussion on UE sidelink timing requirements for NR V2X	Huawei, HiSilicon

- R4-1909633	WF on UE sidelink timing requirements for NR V2X	Huawei, HiSilicon

- R4-1909634	Discussion on RRM requirements for NR V2X	Huawei, HiSilicon

- R4-1909730	Further discussion on transmit timing requirement for NR V2X	Intel Corporation

- R4-1909917	On switching time between LTE SL and NR SL	Huawei, HiSilicon

- R4-1909918	On UE framework for NR-V2X in licensed bands	Huawei, HiSilicon

- R4-1909923	On UE to UE Coexistence study of NR V2X at 5.9GHz	Qualcomm Inc

- R4-1909993	WF on UE sidelink timing requirements for NR V2X	Huawei, HiSilicon

- R4-1909994	WF on NR V2X RRM requirement scope	LG Electronics

- R4-1910393	TP for band and bandwidth for NR V2X	CATT

- R4-1910400	TP on adjacent channel co-existence scenarios and parameters for NR V2X service on FR1	LG Electronics Finland

- R4-1910401	[V2X] link level simulation assumption on sidelink PSSCH for NR V2X	Huawei, HiSilicon

- R4-1910402	Initial coexistence simulation results of NR V2X for ITS band	LG Electronics Finland

- R4-1910403	WF for UE RF requirements for NR V2X	LGE, Qualcomm, Vodafone, CATT, Huawei

- R4-1910534	Ad-hoc meeting minutes for NR V2X	LG

- R4-1910542	LS on sidelink BWP reconfiguration on ITS band	Mediatek

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template