3GPP TSG RAN Meeting #85									RP-191731

Newport Beach, US, September 16-20, 2019

## Status Report to TSG

Agenda item:			10.3.1

| WI / SI Name | Rel’16 LTE inter-band CA for x bands DL (x=4, 5) with 1 band UL |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | LTE_CA_R16_xBDL_1BUL |  |  |  |  |
| Unique ID | 800063 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-190906 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 12/2019 | Performance part: 12/2019 | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 80% | Performance Part: 0% | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Iwajlo ANGELOW |
|  | Company | Nokia |
|  | Email | iwajlo.angelow@nokia.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

## 2.1	RAN4

CA configurations for 4 different bands DL with 1 band UL

| CA configuration | UL configuration | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no | open issues/comments |
| --- | --- | --- | --- | --- | --- | --- |
| 1A-3A-3A-5A-7A |  | Israel Soto, AMX | CR to 36.101: R4-1905882 | Yes | Yes |  |
| 1A-3A-5A-28A |  | Israel Soto, AMX | CR to 36.101: R4-1905882 | Yes | Yes |  |
| 1A-3A-3A-7A-8A |  | Bo-Han Hsieh, CHTTL | TR 36.716-04-01: R4-1811436 36.101: R4-1812596 | Yes | Yes | None |
| 1A-3A-7A-7A-8A |  | Bo-Han Hsieh, CHTTL | TR 36.716-04-01: R4-1811436 36.101: R4-1812596 | Yes | Yes | None |
| 1A-3A-3A-7A-7A-8A |  | Bo-Han Hsieh, CHTTL | TR 36.716-04-01: R4-1811436 36.101: R4-1812596 | Yes | Yes | None |
| 1A-3A-7A-7A-20A |  | Atoosa Hatefi, Orange |  | no | no |  |
| 1A-3A-7A-7A-28A |  | Per Lindell, Ericsson | TR 36.716-04-01: R4-1811446 36.101: R4-1812596 | yes | yes |  |
| 1A-3C-7A-28A |  | Jeremy Chu, Telstra | TR 36.716-04-01: R4-1811446 36.101: R4-1812596 | yes | yes |  |
| 1A-3C-7C-28A |  | Jeremy Chu, Telstra | TR 36.716-04-01: R4-1811446 36.101: R4-1812596 | yes | yes |  |
| 1A-3C-7A-28A | 3C | Jeremy Chu, Telstra | TR 36.716-04-01: R4-1811446 36.101: R4-1812596 | yes | yes |  |
| 1A-3C-7C-28A | 3C | Jeremy Chu, Telstra | TR 36.716-04-01: R4-1811446 36.101: R4-1812596 | yes | yes |  |
| 1A-3C-7C-28A | 7C | Jeremy Chu, Telstra | TR 36.716-04-01: R4-1811446 36.101: R4-1812596 | yes | yes |  |
| 1A-1A-3A-7A-28A |  | Jeremy Chu, Telstra | TR 36.716-04-01: R4-1909843 TS 36.101: R4-1908976 | Yes | Yes |  |
| 1A-1A-3A-7C-28A |  | Jeremy Chu, Telstra | TR 36.716-04-01: R4-1909843 TS 36.101: R4-1908976 | Yes | Yes |  |
| 1A-1A-3A-7C-28A | CA_7C | Jeremy Chu, Telstra | TR 36.716-04-01: R4-1909843 TS 36.101: R4-1908976 | Yes | Yes |  |
| 1A-1A-3C-7A-28A |  | Jeremy Chu, Telstra | TR 36.716-04-01: R4-1909843 TS 36.101: R4-1908976 | Yes | Yes |  |
| 1A-1A-3C-7A-28A | CA_3C | Jeremy Chu, Telstra | TR 36.716-04-01: R4-1909843 TS 36.101: R4-1908976 | Yes | Yes |  |
| 1A-1A-3C-7C-28A |  | Jeremy Chu, Telstra | TR 36.716-04-01: R4-1909843 TS 36.101: R4-1908976 | Yes | Yes |  |
| 1A-1A-3C-7C-28A | CA_3C | Jeremy Chu, Telstra | TR 36.716-04-01: R4-1909843 TS 36.101: R4-1908976 | Yes | Yes |  |
| 1A-1A-3C-7C-28A | CA_7C | Jeremy Chu, Telstra | TR 36.716-04-01: R4-1909843 TS 36.101: R4-1908976 | Yes | Yes |  |
| 1A-3C-7A-38A |  | Per Lindell, Ericsson | 36.716-04-01: R4-1902184 36.101: R4-1900577 | Yes | Yes | Completed |
| 1A-3A-7A-38A |  | Per Lindell, Ericsson | 36.716-04-01: R4-1902184 36.101: R4-1900577 | Yes | Yes | Completed |
| 1A-3A-7A-46E |  | Bo-Han Hsieh, CHTTL | 36.101: R4-1908976 TR 36.716-04-01: R4-1910202 | Yes | Yes | None |
| 1A-3A-7A-46D |  | Bo-Han Hsieh, CHTTL | 36.101: R4-1908976 TR 36.716-04-01: R4-1910202 | Yes | Yes | None |
| 1A-3A-7A-46C |  | Bo-Han Hsieh, CHTTL | 36.101: R4-1908976 TR 36.716-04-01: R4-1910202 | Yes | Yes | None |
| 1A-3A-7A-46A |  | Bo-Han Hsieh, CHTTL | 36.101: R4-1908976 TR 36.716-04-01: R4-1910202 | Yes | Yes | None |
| 1A-3A-8A-42A |  | Masashi Fushiki, Softbank |  | no | no | none |
| 1A-3A-8A-42C |  | Masashi Fushiki, Softbank |  | no | no | none |
| 1A-3A-18A-42C |  | Xiao Shao, KDDI | TR 36.716-04-01: R4-1809718 TS 36.101: R4-1812596 | Yes | Yes | none |
| 1A-3A-18A-42A |  | Xiao Shao, KDDI | TR 36.716-04-01: R4-1809718 TS 36.101: R4-1812596 | Yes | Yes | none |
| 1A-3A-28A-40A |  | Zhangpeng, Huawei | 36.101: R4-1905882 TR 36.716-04-01: R4-1904887 | yes | yes | none |
| 1A-3A-28A-40C |  | Zhangpeng, Huawei | 36.101: R4-1905882 TR 36.716-04-01: R4-1904887 | yes | yes | none |
| 1A-3A-41C-42C |  | Xiao Shao, KDDI | TR 36.716-04-01: R4-1809719 TS 36.101: R4-1812596 | Yes | Yes | none |
| 1A-3A-41A-42C |  | Xiao Shao, KDDI | TR 36.716-04-01: R4-1809719 TS 36.101: R4-1812596 | Yes | Yes | none |
| 1A-3A-41C-42A |  | Xiao Shao, KDDI | TR 36.716-04-01: R4-1809719 TS 36.101: R4-1812596 | Yes | Yes | none |
| 1A-3A-41A-42A |  | Xiao Shao, KDDI | TR 36.716-04-01: R4-1809719 TS 36.101: R4-1812596 | Yes | Yes | none |
| 1A-3A-41C-42C | 42C | Xiao Shao, KDDI | 36.101: R4-1903000 | Yes | Yes | None |
| 1A-3A-41A-42C | 42C | Xiao Shao, KDDI | 36.101: R4-1903000 | Yes | Yes | None |
| 1A-5A-7A-28A |  | Israel Soto, AMX | CR to 36.101: R4-1905882 | Yes | Yes |  |
| 1A-7A-28A-40A |  | Zhangpeng, Huawei | 36.101: R4-1905882 TR 36.716-04-01: R4-1904888 | yes | yes | none |
| 1A-7A-28A-40C |  | Zhangpeng, Huawei | 36.101: R4-1905882 TR 36.716-04-01: R4-1904888 | yes | yes | none |
| 2A-5A-46A-66A |  | Zheng Zhao Verizon | TR 36.716-04-01: R4-1900071 | Yes | Yes | None |
| 2A-5A-46C-66A |  | Zheng Zhao Verizon | TR 36.716-04-01: R4-1900071 | Yes | Yes | None |
| 2A-5A-46A-66A-66A |  | Zheng Zhao Verizon | TR 36.716-04-01: R4-1900071 | Yes | Yes | None |
| 2A-5A-46D-66A |  | Zheng Zhao Verizon | TR 36.716-04-01: R4-1900071 | Yes | Yes | None |
| 2A-5A-46C-66A-66A |  | Zheng Zhao Verizon | TR 36.716-04-01: R4-1900071 | Yes | Yes | None |
| 2A-5A-46D-66A-66A |  | Zheng Zhao Verizon | TR 36.716-04-01: R4-1900071 | Yes | Yes | None |
| 2A-5A-46E-66A |  | Zheng Zhao Verizon | TR 36.716-04-01: R4-1900071 | Yes | Yes | None |
| 2A-7A-29A-66A |  | Liu Liehai, Huawei | 36.101: R4-1907394 TR 36.716-04-01: R4-1904886 | yes | yes | none |
| 2A-7A-7A-29A-66A |  | Liu Liehai, Huawei | 36.101: R4-1907394 TR 36.716-04-01: R4-1904886 | yes | yes | none |
| 2A-7C-29A-66A |  | Liu Liehai, Huawei | 36.101: R4-1907394 TR 36.716-04-01: R4-1904886 | yes | yes | none |
| 2A-7A-30A-66A |  | Liu Liehai, Huawei |  | no | no | all open |
| 2A-13A-46A-66A |  | Zheng Zhao Verizon | TR 36.716-04-01: R4-1900072 | Yes | Yes | None |
| 2A-13A-46C-66A |  | Zheng Zhao Verizon | TR 36.716-04-01: R4-1900072 | Yes | Yes | None |
| 2A-13A-46A-66A-66A |  | Zheng Zhao Verizon | TR 36.716-04-01: R4-1900072 | Yes | Yes | None |
| 2A-13A-46D-66A |  | Zheng Zhao Verizon | TR 36.716-04-01: R4-1900072 | Yes | Yes | None |
| 2A-13A-46C-66A-66A |  | Zheng Zhao Verizon | TR 36.716-04-01: R4-1900072 | Yes | Yes | None |
| 2A-13A-46D-66A-66A |  | Zheng Zhao Verizon | TR 36.716-04-01: R4-1900072 | Yes | Yes | None |
| 2A-46E-48A-66A |  | Zheng Zhao Verizon | TR 36.716-04-01: R4-1900594 | Yes | Yes | None |
| 3A-5A-7A-28A |  | Israel Soto, AMX | CR to 36.101: R4-1905882 | Yes | Yes |  |
| 3A-5A-7C-28A |  | Israel Soto, AMX | CR to 36.101: R4-1905882 | Yes | Yes |  |
| 3A-3A-5A-7A-28A |  | Israel Soto, AMX | CR to 36.101: R4-1905882 | Yes | Yes |  |
| 3A-7A-28A-40A |  | Zhangpeng, Huawei | 36.101: R4-1905882 TR 36.716-04-01: R4-1904886 | yes | yes | none |
| 3A-7A-28A-40C |  | Zhangpeng, Huawei | 36.101: R4-1905882 TR 36.716-04-01: R4-1904886 | yes | yes | none |
| 3A-7A-32A-46E |  | Alessandro Trogolo, Telecom Italia | 36.101: R4-1812596 (big CR) | yes | yes | none |
| 3A-7A-32A-46D |  | Alessandro Trogolo, Telecom Italia | 36.101: R4-1812596 (big CR) | yes | yes | none |
| 3A-7A-32A-46C |  | Alessandro Trogolo, Telecom Italia | 36.101: R4-1812596 (big CR) | yes | yes | none |
| 3A-7A-32A-46A |  | Alessandro Trogolo, Telecom Italia | 36.101: R4-1812596 (big CR) | yes | yes | none |
| 3A-28A-41C-42C |  | Kenichi Kihara, SoftBank | TR 36.716-04-01: R4-1811435 36.101: R4-1814852(Big CR) | yes | yes | none |
| 3A-28A-41C-42C | 42C | Kenichi Kihara, SoftBank | 36.101: R4-1812419(draft CR), R4-1814852(Big CR) | yes | yes | none |

## CA configurations for 5 different bands DL with 1 band UL

| CA configuration | UL configuration | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no | open issues/comments |
| --- | --- | --- | --- | --- | --- | --- |
| 1A-3A-5A-7A-28A |  | Israel Soto, AMX | CR to 36.101: R4-1905882 | yes | yes |  |
| 1A-3A-7A-8A-20A |  | Per Lindell, Ericsson | 36.716-04-01: R4-1813768 36.101: R4-1812596 | yes | yes |  |
| 1A-3A-7A-20A-32A |  | Alessandro Trogolo, Telecom Italia | 36.101: R4-1812596 (big CR) | yes | yes | none |

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

N/A

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template