3GPP TSG RAN meeting #85										       RP-191773

Newport Beach, California, Sep. 16-20, 2019

# Source:	CMCC

# Title:	Status report for SI on local NR positioning in NG-RAN

# Document for:	Approval

Agenda Item:	9.3.6

Status Report to TSG

Agenda item:			9.3.6

| WI / SI Name | Study on local NR positioning in NG-RAN |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: No | Performance part: No |  | Testing part: No |
| Acronym | FS_NR_LOCAL_POS |  |  |  |  |
| Unique ID | 830073 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-191460 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: 12/2019 | Core part: mm/yyyy | Performance part: mm/yyyy | Testing part: mm/yyyy |  |
| Overall Completion level | Study Item: 10% | Core part: xx% | Performance Part: xx% | Testing part: xx% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN3 |
| --- | --- | --- |
| Rapporteur | Name | Ningyu CHEN |
|  | Company | CMCC |
|  | Email | chenningyu@chinamobile.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

    - Agreements

    - Remaining Open issues

2.3	RAN3

2.3.1	Agreements

RAN3 #105

At this meeting, work plan of the SI, skeleton of TR 38.856 and papers on local LMF was discussed. Papers on local LCS client were not treated due to lack of time.

- The TR skeleton in R3-194476 was endorsed as baseline.

- A CB for summary of offline discussion was assigned to CMCC. The summary is provided in R3-194713.

- As an output of the offline discussion. A text proposal to TR 38.856 was agreed in R3-194760.

2.3.2	Remaining Open issues

Further study on

- Specification impact of Local LMF including location of the LMF, potential new interface(s) (if any), impact on existing protocols, and coordination with the LMF in the 5GC

- Specification impact of NG RAN acting as LCS client

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN3 #105

R3-194396, Work Plan for study on local NR positioning in NG-RAN,  CMCC

R3-194476, Skeleton of TR 38.856 v0.0.0 CMCC

R3-194397, Discussion on supporting Local LMF in NG-RAN, CMCC

R3-193946, Consideration on local NR positioning in NG-RAN, CATT, CAICT

R3-194274, Discussion on Local LMF, Huawei

R3-194177, Positioning Server Functionality and the NG-RAN, Ericsson

R3-193947, Discussion on RAN-LMF impacting on Xn, CATT

R3-193367, Architecture and procedures for Local LMF in NG-RAN, Nokia, Nokia Shanghai Bell

R3-193368, Coordination between Local LMF and 5GC entities, Nokia, Nokia Shanghai Bell

R3-193369, Xn impacts of Local LMF in NG-RAN, Nokia, Nokia Shanghai Bell

R3-193623, Security issues on local LMF, ZTE Corporation

R3-193586, Local NR positioning in NG-RAN, Qualcomm Incorporated

R3-193587, Comparison of 5GC-LMF and RAN-LMC based Positioning, Qualcomm Incorporated

R3-193590, Security aspects of Local LMF design, ZTE Corporation

R3-193948, Discussion on NG-RAN acting as LCS client, CATT

R3-194178, Positioning Client Functionality in NG-RAN, Ericsson

R3-194179, [DRAFT] LS on Location Client in NG-RAN, Ericsson

R3-194275, Discussion on RAN acting as LCS client, Huawei

R3-194713, Summary of offline discussion on support of local LMF in NG-RAN, CMCC

R3-194760, Text proposal to TR 38.856 on local LMF architecture, CMCC