3GPP TSG RAN meeting #85										        RP-191864

Newport Beach, USA, September 16-20, 2019	                                 (revision of RP-191454)

## Status Report to TSG

Agenda item:			9.4.11

| WI / SI Name | Integrated Access and Backhaul for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_IAB |  |  |  |  |
| Unique ID | 820070 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-191558 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 12/2019 | Performance part: 06/2020 | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 50% | Performance Part: 20% | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN-2 |
| --- | --- | --- |
| Rapporteur | Name | Georg Hampel |
|  | Company | Qualcomm Incorporated |
|  | Email | ghampel@qti.qualcomm.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

RAN1 #98

Extensions of SSBs for inter-IAB-node discovery and measurements

Agreements:

For IAB node discovery and measurements, the Physical cell-ID (0…1007) is provided in STC and the detailed signaling design is up to RAN3.

Agreements:

For IAB node discovery and measurement

  - The maximum SMTC window duration is 5ms.

  - The maximum number of PCIs per SMTC (maxNrofPCIsPerSMTC) is 64.

Extension of RACH occasions and periodicities for backhaul RACH resources

Agreements:

IAB-specific backhaul RACH configurations are also available for intial access of IAB nodes.

Mechanisms for resource multiplexing among backhaul and access links

Agreements:

- In Rel-16 for IAB backhaul, only existing slot pattern durations are supported.

Agreements:

Slot formats with the sequence order UL-Flexible-DL are supported for IAB-node DU resource configurations (F1-AP) and IAB-node MT resource configurations provided in dedicated RRC signaling (e.g. enhancements to the existing TDD-UL-DL-SlotConfig in TDD-UL-DL-ConfigDedicated – details up to RAN2).

- FFS: Support of dynamic indication of UL-Flexible-DL

Agreements:

The H/S/NA attributes for the per-cell DU resource configuration should take into account the associated MT carrier frequency(ies).

- Note: RAN1 assumes that this is mainly needed for intra-band cases

Agreements:

To handle potential misalignment in time of the configured DU and MT resources when determining the validity of H/S/NA at the DU, the following is supported:

- H/S/NA is applied/determined relative to the DU resource configuration (D/U/F) slot timing without considering the MT resource configuration or timing

- The parent DU should know the information about the misalignment between the MT and DU DL Tx/Rx / UL Tx/Rx timing(s) in order to avoid resource type conflicts

  - FFS whether any explicit signalling is necessary or not

- It is up to the parent IAB node implementation and network configuration to handle any potential resource type conflicts (e.g. MT scheduling restrictions or configuration of guard symbols). The child IAB node should handle any remaining conflicts using the existing conflict resolution rules

Agreements:

For the explicit indication of DU-IA:

- At least DU-IA can be indicated independently of the MT resource configuration:

  - FFS the DCI indicates DU-IA per-resource type (D/U/F), slot, etc.

- FFS: Whether this indication is via a new DCI format or DCI Format 2_0 using existing and/or reserved entries of Table 11.1.1-1 in 38.213

- FFS: Whether for the purpose of signaling optimization a DU/MT resource type can additionally be jointly indicated with DU-IA which overrides the flexible resources in the semi-static DU/MT resource configuration

Mechanism to support the “case-1” OTA timing alignment

Agreements:

- According to RAN1 #96bis agreement, whether T_delta is a “target value” or an “actual value” is up to parent node implementation.

- For the TA and T_delta in (TA/2+T_delta), to down-select:

  - Opt-A: T_delta is given by the latest T_delta signaling, and TA is the current time interval at the IAB node between the start of UL TX frame i and the start of DL RX frame i, which is updated with the received TA command per Rel-15.

  - Opt-B: T_delta is given by the target T_delta signaling, and TA is an average of timing advance intervals (e.g., TA1, TA2, TA3…) updated by a series TA commands.

- Once down-selected, further discuss how to reflect it in RAN1 specs

#### 2.1.2	Remaining Open issues

Roughly 75% of items defined in RAN1 WID objectives have been accomplished. The remaining WID objectives are:

- Physical layer specification [RAN1-led, RAN2, RAN3, RAN4]:

  - In the context of specification of extensions to Rel. 15 SSB for inter-IAB-node discovery and measurements:

    - Determine whether conflicts between SSB Tx and SSB Rx for IAB node measurements (i.e. STC overlapping with SMTC) require explicit rules.

  - In the context of specification of mechanisms for resource multiplexing among backhaul and access links:

    - Down-select and finalize method for dynamic indication (L1 signalling) of the availability of soft resources for a child IAB-node DU.

  - In the context of specification of mechanism to support the “case-1” OTA timing alignment:

    - Determine requirements for T_delta signaling to an IAB node.

    - Determine when/how the DL Tx timing needs to be updated following the reception of an updated TA and/or T_delta value.

    - Determine how the OTA synchronization method can be extended to the multiple parents case and the multiple synchronization sources case (e.g. in case a GNSS based synchronization source is also available).

## 2.2	RAN2

#### 2.2.1	Agreements

RAN2 #107

Endorsement of IAB workplan, (R2-1909641)

Endorsement of CR#0153, rev 001, Baseline to TS 38.300 v15.4.0, Rel-16, Cat. B (R2-1908169)

Agreement on F1AP transport in EN-DC

We identify the impact, attempt to converge on a solution for F1 over LTE in the EN-DC case, decision next meeting.

Agreement on MT traffic

MTs SRBs (carrying RRC and NAS) and MTs DRBs if any (e.g. carrying OAM traffic) are transported to/from the MT on Uu access channel(s), i.e. reusing legacy Uu.

Agreement on Multi-Connectivity General

Also the d’ can be supported by DC, by assigning the roles of MN and SN to the IAB nodes serving the outer leaf access IAB node.

Agreements on BAP modelling configuration and Control

Confirm that the earlier agreed functions F1-F7 are applicable

BAP has a DU part configured by F1-AP and a MT part configured by RRC

BAP specification should focus on describing the interaction on Uu (mindset)

A BAP DU part and MT part each has one transmitter and one receiver (detail naming TBD)

The BAP address of the IAB node is used to differentiate traffic to be delivered to upper layers from traffic to be delivered to egress RLC layer (FFS for the Donor node).

For routing and bearer mapping of a packet retrieved from RLC layer, the IAB-node needs to be configurable with the following mappings:

BAP routing ID in BAP header  Egress link (routing table)

Ingress RLC channel Egress RLC channel (bearer mapping)

For the selection/addition of a BAP routing ID as well as routing and bearer mapping for a packet retrieved from upper layers, the IAB-node and IAB donor needs to be configurable with the following mappings:

(FFS) Upper layer information  BAP Routing ID to be added in BAP header

BAP routing ID in BAP header  Egress link

Upper layer information (FFS)   Egress RLC channel

Agreements on Bearer Mapping

The UL/DL mapping in intermediate IAB node(s) to egress BH RLC channel is determined by the ingress BH RLC channel.

Egress BH RLC channel determined by other means in intermediate IAB node, e.g. BAP header QoS or BAP header bearer information is not applied when the above agreement is applied.

R2 assumes to support prioritization and separate BH RLC channel between non UE-associated signaling and UE-associated signaling, impact FFS.

We support per SRB bearer type mapping to BH RLC channel (both UL and DL), if feasible from R3 perspective, i.e. this would require separate SCTP stream per SRB bearer type

LS on CP bearer mapping for IAB to RAN3 approved in R2-1911538

Agreement on Routing

- For upstream, Cell group ID is used to identify next hop/egress link. For downstream FFS

Agreement on Flow Control

The UL end-to-end flow control is not supported in IAB network

The DL hop-by-hop flow control is supported in IAB network.

One hop DL flow control feedback is considered for DL hop-by-hop flow control, i.e. congested IAB node feedback flow control info to its parent IAB node.

DL One-hop flow control feedback should include the IAB node buffer load (details FFS) and flow control granularity info. FFS other information.

Per BH RLC channel based flow control feedback can be considered as baseline. FFS on the necessity of other flow control granularity

BAP layer supports the DL hop-by-hop flow control and flow control feedback function

It is FFS how to trigger the the DL hop-by-hop flow control in IAB network

LS on flow control in IAB to RAN3 approved in R2-1911539

Agreement on Lossless behaviour

Most companies think B1 can be implementation without standards specification. No need to specify anything in R16 for Lossless behaviour.

A note in the BAP specification, indicating this, can be captured. Detailed text FFS (it should be simple).

Discussion continuation postponed to next meeting (doc to be resubmitted as is)

Agreement on Low latency Scheduling

Will have “preemptive” BSR.

R2 assumes that any new triggering rules are only introduced for pre-emptive BSR, i.e. SR triggering is then governed by NR Rel-15 baseline (pre-emptive BSR = regular BSR from SR triggering point of view).

R2 assumes that Both types of triggers for pre-emptive BSR that were discussed (1. based on UL grants provided to child nodes and/or UEs, and 2. based on BSRs from child nodes or UEs) can be supported for IAB Rel-16 operation. FFS what details need to be specified.

#### 2.2.2	Remaining Open issues

Roughly 50% of items defined in WID objectives have been accomplished. The remaining open issues are:

- Specification of an IAB-node following architecture 1a including [RAN2-led, RAN3]:

  - Routing function on IAB-node to support forwarding across the multi-hop topology based on routing identifier.

  - Hop-by-hop propagation of signalling to support low latency scheduling (e.g. TR 38.874 clause 8.6), BH RLF handling (e.g. TR 38.874 clause 9.7.14-15) and resource coordination across the multi-hop topology (e.g. TR 38.874 clause 7.3.3).

  - UE-bearer to BH RLC-channel mapping and mapping between ingress and egress BH RLC channels functions for support of one-to-one and many-to-one bearer mapping.

- Enhancements to gNB functionality to serve as an IAB-donor following architecture 1a [RAN3, RAN2]

  - Functions on gNB CU-CP for topology, route and resource management [RAN3-led].

  - Support for IP routability to IAB-node (e.g. from CU, OAM) [RAN3-led].

  - Bearer mapping function on gNB DU to map downlink traffic of one or many UE-bearers to a BH RLC-channel [RAN2-led].

- Specification of possible enhancements to E1, F1 and X2/Xn interfaces [RAN3-led, RAN2]:

  - On F1:

    - security protection over the wireless backhaul links.

    - setting up and reconfiguring IAB-nodes and IAB-donor DUs

  - On X2 and Xn, necessary functions to enable DC operation with IAB.

  - On E1, configuration of necessary IAB-specific transport and/or security protection of F1-U.

- Specification of procedures for IAB-node integration and topology adaptation, including [RAN3-led, RAN2]:

  - Procedures for IAB-node integration for SA and NSA modes, including enhancements needed to E-UTRAN for NSA mode.

  - Specification of IAB-node migration underneath the same IAB-donor (with or without a change of IAB-donor DU), and between different IAB-donors. Migration of IAB-node could be network-controlled or could be due to BH RLF.

Support for route redundancy and route selection based on multi-connectivity (e.g. TR 38.874 clause 9.7), leveraging existing NR solutions as well as NR-NR DC, without additional RAN1 work. (see NOTE1).

- Specification of enhancements to L2 wireless transport [RAN2-led, RAN3]:

  - Specification of an adaptation layer above RLC layer. The adaptation layer supports routing across the wireless backhaul and IP as next protocol layer.

  - Extension of LCID space and potentially LCG space to support one-to-one mapping of UE bearers to BH RLC channels. The extension of LCID space and LCG space is applicable only to IAB-nodes.

  - Specification of a flow control mechanism (for DL and, if necessary, for UL) to handle congestion.

  - Specification of mechanisms to enable lossless delivery in hop-by-hop ARQ.

- Specification of signalling for L2 transport and resource management [RAN2-led, RAN3, RAN1]:

  - Specification of RRC and F1-AP procedures and messages for: the setup and release of IAB-nodes; configuration of adaptation layer at the IAB-nodes and IAB-donor DU; configuration of BH RLC channels, QoS information, routing tables, bearer-mappings; configuration of means for network synchronization; and configuration for sharing of time-domain resources among backhaul and access links (see physical layer specification).

  - Specification of enhancements to bearer context setup/release procedures to support flow QoS across multiple hops.

  - Specification of signalling to enable aspects of radio-aware scheduling on IAB-nodes and IAB-donor DUs (e.g. as discussed in TR 38.874 clauses 8.2.4.2-3).

  - Specification of enhancement for uplink resource request procedure and related signalling to enable low latency uplink data scheduling.

  - Specification of BH RLF handling (e.g. downstream BH RLF notification).

## 2.3	RAN3

#### 2.3.1	Agreements

RAN3 #105

Endorsement of IAB workplan, (R3-191314)

Endorsement of BL CR to 36.413, (R3-193349)

Endorsement of BL CR to 38.401, (R3-193351)

Endorsement of BL CR to 36.423, (R3-194688)

Endorsement of BL CR to 36.470, (R3-193347)

Endorsement of BL CR to 38.473, (R3-193348)

Endorsement of BL CR to 38.413, (R3-193352)

Agreements on IAB-node integration: Parent node selection and IAB indication

- We specify Opt3; opt4 does not require any specific normative text and it is not precluded

- We assume to send IAB indication toward CN in INITIAL UE MESSAGE message to an MME/AMF; SA2 to confirm that this indication is needed from the NG-RAN node to know that the MT is part of an IAB node

- LS to RAN2 and SA2 on IAB-indication and parent-node selection. Agreed in R3-194787

- TP to running CR to 38.413 on IAB-node indication: Agreed in R3-194329

- TP to running CR to 36.413 on IAB-node indication: Agreed in R3-194330

Agreement on OAM aspects

- TP to running CR to 38.401 on IAB OAM: Agreed in R3-194691

Agreements on Backhaul RLC channel Issues, F1AP impacts

- UL: We need to configure mapping between F1-U,F1-C, and non-F1 traffic, and BH RLC channel+BAP routing identifier ID; this may apply to OAM traffic, up to implementation

- TP to running CR to 38.473 on BH RLC channel management: Agreed in R3-194692

- Running CR to 38.300 on BH RLC channel mapping in IAB nodes: Endorsed as BL in R3-194693

Agreements on User Plane

- On the DL, the IAB-donor DU is configurable with information that allows deriving the BAP routing ID from IP header information for F1-U, F1-C and non-F1 traffic.

- On the DL, the IAB-donor DU is configurable with mappings that allow to derive BH RLC channel from IP header information for F1-U, F1-C and non-F1 traffic.

- On the DL, the IAB-donor is configurable with information that allows deriving the BAP address from the destination IP address.

- The IAB-donor DU is configurable with a mapping between IPv6 Flow Label, DS information and Destination IP address to the BH RLC channel, where any of these three IP header fields are optional in the mapping.

- The configuration of the DL F1-U GTP-U tunnel information on the CU-UP is extended to optionally include IPv6 Flow Label and/or DS information.

- It is FFS to what extent the configuration of the DL X2-U and Xn-U GTP-U tunnel information on the MN is extended to optionally include IPv6 Flow Label and/or DS information.

#### 2.3.2	Remaining Open issues

Roughly 50% of items defined in RAN3 WID objectives have been accomplished. The remaining open issues are:

- Specification of an IAB-node following architecture 1a including [RAN2-led, RAN3]:

  - Routing function on IAB-node to support forwarding across the multi-hop topology based on routing identifier.

  - UE-bearer to BH RLC-channel mapping and mapping between ingress and egress BH RLC channels functions for support of one-to-one and many-to-one bearer mapping.

- Enhancements to gNB functionality to serve as an IAB-donor following architecture 1a [RAN3, RAN2]

  - Functions on gNB CU-CP for topology, route and resource management [RAN3-led].

  - Support for IP routability to IAB-node (e.g. from CU, OAM) [RAN3-led].

  - Bearer mapping function on gNB DU to map downlink traffic of one or many UE-bearers to a BH RLC-channel [RAN2-led].

- Specification of possible enhancements to E1, F1 and X2/Xn interfaces [RAN3-led, RAN2]:

  - On F1:

    - security protection over the wireless backhaul links.

    - setting up and reconfiguring IAB-nodes and IAB-donor DUs

  - On X2 and Xn, necessary functions to enable DC operation with IAB.

  - On E1, configuration of necessary IAB-specific transport and/or security protection of F1-U.

- Specification of procedures for IAB-node integration and topology adaptation, including [RAN3-led, RAN2]:

  - Procedures for IAB-node integration for SA and NSA modes, including enhancements needed to E-UTRAN for NSA mode.

  - Specification of IAB-node migration underneath the same IAB-donor (with or without a change of IAB-donor DU), and between different IAB-donors. Migration of IAB-node could be network-controlled or could be due to BH RLF.

Support for route redundancy and route selection based on multi-connectivity (e.g. TR 38.874 clause 9.7), leveraging existing NR solutions as well as NR-NR DC, without additional RAN1 work.

- Specification of enhancements to L2 wireless transport [RAN2-led, RAN3]:

  - Specification of an adaptation layer above RLC layer. The adaptation layer supports routing across the wireless backhaul and IP as next protocol layer.

  - Extension of LCID space and potentially LCG space to support one-to-one mapping of UE bearers to BH RLC channels. The extension of LCID space and LCG space is applicable only to IAB-nodes.

  - Specification of a flow control mechanism (for DL and, if necessary, for UL) to handle congestion.

  - Specification of mechanisms to enable lossless delivery in hop-by-hop ARQ.

- Specification of signalling for L2 transport and resource management [RAN2-led, RAN3, RAN1]:

  - Specification of RRC and F1-AP procedures and messages for: the setup and release of IAB-nodes; configuration of adaptation layer at the IAB-nodes and IAB-donor DU; configuration of BH RLC channels, QoS information, routing tables, bearer-mappings; configuration of means for network synchronization; and configuration for sharing of time-domain resources among backhaul and access links (see physical layer specification).

  - Specification of an IP address allocation mechanism for the IAB-nodes [RAN3].

  - Specification of enhancements to bearer context setup/release procedures to support flow QoS across multiple hops.

  - Specification of signalling to enable aspects of radio-aware scheduling on IAB-nodes and IAB-donor DUs (e.g. as discussed in TR 38.874 clauses 8.2.4.2-3).

  - Specification of enhancement for uplink resource request procedure and related signalling to enable low latency uplink data scheduling.

  - Specification of BH RLF handling (e.g. downstream BH RLF notification).

## 2.4	RAN4

#### 2.4.1	Agreements

##### 2.4.1.1 RF Agreements

RAN4 #92

WF for conducted requirements for IAB nodes (R4-1910405)

Agreement:

- Introduce IAB node which has both a conducted RF interface (or TAB connectors) and a radiated RF interface in the far field (or RIB interface) operating at FR1 with a requirement set consisting of OTA and conducted requirements

WF on terminologies for IAB (R4-1910406)

Agreement:

- IAB-MT and IAB-DU with definition below can be used in IAB RAN4 RF TR.

  - IAB-MT: function in IAB node to communicate with its parent node.

  - IAB-DU: function in IAB node to communicate with UE or child node

RF requirements

Agreement:

- The RF requirements shall be defined in an architecture agnostic way for backhaul and access function. Both separate and shared architecture shall be kept and no priority is adopted at this stage.

  - Can be re-visited if any issues are found with this approach

  - Different types of IAB nodes could be specified if needed

Revised simulation assumptions

Agreement:

- Minimum distance between donor and child for Layout 1: 40, 50, 60 meters. Should also consider the maximum input level MT Rx interface

- Companies to bring analysis for ACIR sweeps with different dynamic range values. MT minimum power: -10dBm, 0dBm, 10dBm, 20dBm TRP. Lower level of minimum power could also be simulated if needed.

##### RRM Agreements

RAN4 #92

Agreements on synchronization accuracy requirements:

- Synchronization accuracy requirement defined in the current specification should also be applied for multi-hop scenarios for IAB.

  - Cell phase synchronization accuracy for TDD is defined as maximum absolute frame start timing between any pair of cells including NR or NR IAB on the same frequency that has overlapping coverage. Cell phase synchronization accuracy measured at NR base station antenna connector shall be better than 3us.

  - NOTE: align the above bullet with setion 7.4 of 38.133

- For action 3, RAN4 does not specify OTA synchronization (OTA-S) accuracy for IAB node.

- T_delta is defined as T_delta = -Tg/2, as recent RAN1 LS [R1-1905841] suggested.

  - N_TA,offset depends on the frequency ranges and FDD/TDD scenarios.

- Granularity of T_delta for FR1 is 64Tc

- Granularity of T_delta for FR2 is 32Tc

#### 2.4.2	Remaining Open issues

Roughly 25% of items defined in RAN4 WID objectives have been accomplished. The remaining open issues are:

- Core Part: Specification of RF and RRM requirements [RAN4-led]:

  - Define RF requirements for both backhaul and access links of an IAB-node including requirements for co-existence (e.g. ACLR, ACS). This may include defining a new power class for MT.

  - Define RRM core requirements for backhaul links of IAB node.

  - Define latency requirements for switching between communication over parent backhaul link (i.e. MT) and child backhaul/access links (i.e. DU).

  - Define timing requirements for IAB specific network synchronization. This may include (a) requirement for “case 1” timing (e.g. accuracy of DL transmission timing alignment between an IAB-node and its parent node).

- Performance Part: Define RRM performance requirements.

- Performance Part: Define demodulation performance requirements for both backhaul and access links of an IAB-node. [RAN4]

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

RAN2 sent an LS to SA2/SA5 to indicate impending work to capture impact of IAB on CN (R2-1905247).

SA3 has started independent SI and WI to assess IAB security.

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN1 #98

| TDoc | Title | Source |
| --- | --- | --- |
| R1-1908035 | SSB-based discovery and measurement for IAB | Huawei, HiSilicon |
| R1-1908036 | Resource multiplexing between backhaul and access in IAB | Huawei, HiSilicon |
| R1-1908037 | DL transmission timing alignment for IAB | Huawei, HiSilicon |
| R1-1908038 | Remaining issues on RACH configruation for backhaul link in IAB | Huawei, HiSilicon |
| R1-1908146 | Discussion on extension of SSBs for inter-IAB-node discovery and measurements | vivo |
| R1-1908147 | Discussion on resource multiplexing among backhaul and access links | vivo |
| R1-1908315 | Discussion on configurations for SSB Tx and Rx | ZTE, Sanechips |
| R1-1908316 | Resource multiplexing between backhaul and access links | ZTE, Sanechips |
| R1-1908317 | Discussion on OTA timing mechanism | ZTE, Sanechips |
| R1-1908318 | RMSI PDCCH monitoring occasions for IAB nodes | ZTE, Sanechips |
| R1-1908471 | Support of SSBs for IAB Node Discovery and Measurement | Samsung |
| R1-1908472 | Support of RACH Occasions and Periodicity for IAB RACH | Samsung |
| R1-1908473 | Resource Multiplexing between Backhaul and Access Links | Samsung |
| R1-1908474 | Support of Case 1 OTA Timing Alignment | Samsung |
| R1-1908629 | SSBs for inter-IAB-node discovery and measurements | Intel Corporation |
| R1-1908630 | RACH enhancements for NR IAB | Intel Corporation |
| R1-1908631 | Mechanisms for resource multiplexing among backhaul and access links | Intel Corporation |
| R1-1908632 | Mechanism to support the "case-1" OTA timing alignment | Intel Corporation |
| R1-1908693 | Remaining issues on SSBs for inter-IAB-node discovery and measurements | LG Electronics |
| R1-1908694 | Discussions on resource multiplexing among backhaul and access links | LG Electronics |
| R1-1908695 | Discussions on OTA timing alignment | LG Electronics |
| R1-1908696 | Discussion on scenario with same cell ID among IAB nodes | LG Electronics |
| R1-1908862 | Discussion on resource multiplexing among backhaul and access links | CMCC |
| R1-1908986 | SSB TX/RX for IAB inter-node measurements | Nokia, Nokia Shanghai Bell |
| R1-1908987 | Mechanisms for resource multiplexing among backhaul and access links | Nokia, Nokia Shanghai Bell |
| R1-1908988 | Open items with IAB Case #1 timing | Nokia, Nokia Shanghai Bell |
| R1-1908989 | Predictive BSR for IAB | Nokia, Nokia Shanghai Bell |
| R1-1909024 | SSB-based IAB node discovery and measurement | Ericsson |
| R1-1909025 | Preamble Format of IAB-specific RACH Configuration | Ericsson |
| R1-1909026 | IAB resource configuration and multiplexing | Ericsson |
| R1-1909027 | IAB OTA Timing Alignment – Signalling | Ericsson |
| R1-1909067 | Enhancements to support inter-IAB node discovery and measurements | AT&T |
| R1-1909068 | Mechanisms for supporting access and backhaul link multiplexing | AT&T |
| R1-1909069 | Mechanisms for supporting access and backhaul link multiplexing | AT&T |
| R1-1909092 | Resource Indication for IAB and the Timing Issues | Sharp |
| R1-1909093 | Remaining timing issues for IAB | Sharp |
| R1-1909146 | Remaining issues for backhaul RACH | ZTE, Sanechips |
| R1-1909182 | Extensions of SSBs for inter-IAB-node discovery and measurements | NTT DOCOMO, INC. |
| R1-1909183 | Mechanisms for resource multiplexing among backhaul and access links | NTT DOCOMO, INC. |
| R1-1909184 | Mechanism to support the “case-1” OTA timing alignment | NTT DOCOMO, INC. |
| R1-1909250 | IAB resource management framework | Qualcomm Incorporated |
| R1-1909251 | IAB node synchronization framework | Qualcomm Incorporated |
| R1-1909314 | On backhaul link radio link failure handling for IAB | Huawei, HiSilicon |
| R1-1909348 | Discussion on mechanisms for resource multiplexing among backhaul and access links | CAICT |
| R1-1909407 | Discussions on resource multiplexing among backhaul and access links | CEWiT |
| R1-1909455 | Discussions on resource multiplexing among backhaul and access links | CEWiT |
| R1-1909490 | Summary of 7.2.3.4 Mechanism to support the “case-1” OTA timing alignment | ZTE |
| R1-1909525 | IAB node synchronization framework | Qualcomm Incorporated |
| R1-1909526 | Summary of section 7.2.3.2 – Extension of RACH occasions and periodicities for backhaul RACH | Qualcomm Incorporated |
| R1-1909531 | Summary of 7.2.3.3 Mechanisms for resource multiplexing among backhaul and access links | AT&T |
| R1-1909542 | Summary of 7.2.3.1 Extensions of SSBs for inter-IAB-node discovery and measurements | Huawei |
| R1-1909804 | Summary#2 of 7.2.3.4 Mechanism to support the “case-1” OTA timing alignment | ZTE |

RAN2 #107

| TDoc | Title | Source |
| --- | --- | --- |
| R2-1908839 | On BAP Configuration for IAB | CATT |
| R2-1908840 | On Routing for IAB | CATT |
| R2-1908841 | Lossless Transmission in BH Path Switching | CATT |
| R2-1908842 | Summary of the Email Discussion [106#43][IAB] Backhaul RLF | CATT |
| R2-1909171 | (De)Prioritizing the Access for IAB Setup | Samsung |
| R2-1909433 | Considerations on donor and node routing | CMCC |
| R2-1909434 | Considerations on BAP remapping for UP | CMCC |
| R2-1909435 | Reflective BAP mapping | CMCC |
| R2-1909618 | Discussion on BAP Layer in IAB | ZTE Corporation, Sanechips |
| R2-1909619 | Consideration on user plane bearer mapping | ZTE Corporation, Sanechips |
| R2-1909620 | Consideration on control plane bearer mapping | ZTE Corporation, Sanechips |
| R2-1909621 | Consideration on routing in IAB | ZTE Corporation, Sanechips |
| R2-1909622 | Report of email discussion [106#44][IAB] Flow Control | ZTE Corporation, Sanechips |
| R2-1909623 | Discussion on flow control in IAB | ZTE Corporation, Sanechips |
| R2-1909624 | Consideration on UL lossless delivery in IAB | ZTE Corporation, Sanechips |
| R2-1909625 | Discussion on low latency scheduling in IAB | ZTE Corporation, Sanechips |
| R2-1909626 | Consideration on the Extension of LCID and LCG Space in IAB | ZTE Corporation, Sanechips |
| R2-1909627 | Discussion on IAB BH RLF handling | ZTE Corporation, Sanechips |
| R2-1909628 | Discussion on BH RLC channel configuration in IAB network | ZTE Corporation, Sanechips |
| R2-1909629 | Discussion on IAB node connection setup | ZTE Corporation, Sanechips |
| R2-1909633 | Consideration of multi-hop RLC ARQ | Kyocera |
| R2-1909634 | Consideration of low latency scheduling for multi-hop backhauling | Kyocera |
| R2-1909635 | Further discussion on Backhaul RLF handling | Kyocera |
| R2-1909641 | IAB workplan | Qualcomm Inc (Rapporteur) |
| R2-1909642 | IAB configuration of BAP-layer forwarding | Qualcomm Inc |
| R2-1909644 | IAB signaling protocol for BAP configuration | Qualcomm Inc |
| R2-1909647 | IAB load reporting to IAB-donor CU-CP | Qualcomm Inc |
| R2-1909658 | Flow control in IAB | NEC |
| R2-1909659 | IAB backhaul RLF handling | NEC |
| R2-1909664 | end to end reliability in IAB | NEC |
| R2-1909665 | bearer mapping issue in IAB | NEC |
| R2-1909667 | RRC spec change proposal on IAB NSA operation | KDDI Corporation |
| R2-1909895 | IAB resource coordination and scheduling | Sony |
| R2-1909896 | Routing details in IAB | Sony |
| R2-1909897 | IAB System information handling | Sony |
| R2-1909898 | BSR enhancement for IAB | Sony |
| R2-1909959 | Discussion on IAB CP and UP bearer mapping | ITRI |
| R2-1909960 | Backhaul RLF handling | ITRI |
| R2-1910028 | Report on email discussion [106#46][IAB]: Low-latency scheduling | Samsung Electronics GmbH |
| R2-1910030 | Remaining issues with pre-emptive BSR | Samsung Electronics GmbH |
| R2-1910034 | On the use of DC in IAB networks and simultaneous transmission from multiple parents – proposal for LS to RAN1 | Samsung Electronics GmbH |
| R2-1910035 | [Draft] LS to RAN1 on simultaneous communication with multiple parent nodes in IAB | Samsung Electronics GmbH |
| R2-1910038 | BAP layer modelling and configuration | Nokia, Nokia Shanghai Bell |
| R2-1910039 | Further details of BAP header and routing | Nokia, Nokia Shanghai Bell |
| R2-1910040 | Next IAB hop identification | Nokia, Nokia Shanghai Bell |
| R2-1910041 | F1AP signalling over RRC | Nokia, Nokia Shanghai Bell |
| R2-1910042 | IAB support indication | Nokia, Nokia Shanghai Bell |
| R2-1910043 | BH link failure handling | Nokia, Nokia Shanghai Bell |
| R2-1910044 | Signalling for radio aware scheduling | Nokia, Nokia Shanghai Bell |
| R2-1910045 | Discussion on MAC subheader structures for IAB | Nokia, Nokia Shanghai Bell |
| R2-1910072 | On the need for bearer ID in the BAP header | Samsung Electronics GmbH |
| R2-1910096 | Options for path identifier in IAB | Samsung Electronics GmbH |
| R2-1910186 | Egress link identification | Samsung Electronics GmbH |
| R2-1910190 | Some considerations on LCID space extension | Samsung Electronics GmbH |
| R2-1910197 | Further details on LCID space extension | Samsung Electronics GmbH |
| R2-1910317 | Transport of MT’s own traffic | Huawei, HiSilicon, Ericsson, Samsung, LG Electronics Inc., CMCC |
| R2-1910318 | IAB node operating in SA mode in NSA network (option b) | Huawei, HiSilicon |
| R2-1910319 | IAB node operating in NSA mode in NSA scenarios (option c) | Huawei, HiSilicon |
| R2-1910320 | Discussion on the need of dedicated SIB for IAB | Huawei, HiSilicon |
| R2-1910321 | TP for the L2 structure on stage 2 specification | Huawei, HiSilicon |
| R2-1910322 | Remaining issues on the BAP modelling and specification organization | Huawei, HiSilicon |
| R2-1910323 | TP for the fundamental BAP functions | Huawei, HiSilicon |
| R2-1910324 | Basic routing functions for IAB | Huawei, HiSilicon |
| R2-1910325 | BAP routing ID design for IAB routing | Huawei, HiSilicon |
| R2-1910326 | Next hop ID design for IAB routing | Huawei, HiSilicon |
| R2-1910327 | [Draft] LS on destination address for routing | Huawei, HiSilicon |
| R2-1910328 | Bearer mapping in IAB network | Huawei, HiSilicon |
| R2-1910329 | Bearer mapping for other traffic | Huawei, HiSilicon |
| R2-1910330 | BAP layer buffer management | Huawei, HiSilicon |
| R2-1910331 | Report of email discussion [106#45][IAB] Lossless behaviour | Huawei, HiSilicon |
| R2-1910332 | The need to specify the uplink scheduling enhancement | Huawei, HiSilicon |
| R2-1910333 | LCID extension for IAB backhaul link | Huawei, HiSilicon |
| R2-1910334 | LCG space extension for IAB backhaul link | Huawei, HiSilicon |
| R2-1910335 | QoS and Fairness enforcement in IAB networks | Huawei, HiSilicon |
| R2-1910336 | Enhancement on the RACH configuration for IAB | Huawei, HiSilicon |
| R2-1910337 | General RLC impacts | Huawei, HiSilicon |
| R2-1910338 | Support of UE PDCP duplication | Huawei, HiSilicon |
| R2-1910339 | Draft LS to RAN3 on UE PDCP Duplication | Huawei, HiSilicon |
| R2-1910340 | Draft LS to RAN3 on E2E flow control | Huawei, HiSilicon |
| R2-1910341 | Routing and RLF handling for the IAB node connecting to multiple donor DUs | Huawei, HiSilicon |
| R2-1910342 | [Draft] LS on the multiple donor DUs scenario | Huawei, HiSilicon |
| R2-1910343 | Remaining issues of the backhaul RLF recovery | Huawei, HiSilicon |
| R2-1910344 | Bearer mapping decision and configuration details | Huawei, HiSilicon |
| R2-1910345 | Routing table configuration details | Huawei, HiSilicon |
| R2-1910346 | BH RLC channel configuration | Huawei, HiSilicon |
| R2-1910347 | BAP configuration during IAB integration procedure | Huawei, HiSilicon |
| R2-1910348 | IAB RRC Connection Establishment | Huawei, HiSilicon |
| R2-1910349 | Cell Selection and Reselection of IAB node | Huawei, HiSilicon |
| R2-1910350 | Access Control for IAB MT | Huawei, HiSilicon |
| R2-1910351 | Congestion reporting and handling for IAB networks | Huawei, HiSilicon |
| R2-1910352 | RRC signaling structure for IAB | Huawei, HiSilicon |
| R2-1910353 | Overview of RAN1 impacts | Huawei, HiSilicon |
| R2-1910354 | Prioritized RACH for IAB | Huawei, HiSilicon |
| R2-1910355 | Intra-frequency DC for IAB | Huawei, HiSilicon |
| R2-1910359 | Draft Skeleton of TS 38.340 for Backhaul Adaptation Protocol (BAP) | Huawei, HiSilicon |
| R2-1910372 | BAP configuration | Samsung |
| R2-1910373 | Control signalling mapping in IAB network | Samsung |
| R2-1910374 | Discussion on local decision make for routing | Samsung |
| R2-1910375 | DL End-to-End flow control in IAB network | Samsung |
| R2-1910376 | Upstream BH link RLF notification | Samsung |
| R2-1910445 | Report for [106#48][IAB] BAP Modeling (Intel) | Intel Corporation |
| R2-1910446 | IAB Routing - further detials | Intel Corporation |
| R2-1910447 | Multi-connectivity support in IAB | Intel Corporation |
| R2-1910448 | Further discussion on Backhaul RLF handling | Intel Corporation |
| R2-1910449 | Flow control in IAB | Intel Corporation |
| R2-1910450 | Lossless Delivery | Intel Corporation |
| R2-1910451 | Handling of fairness in IAB | Intel Corporation |
| R2-1910474 | Security for inter-IAB node signalling | Ericsson |
| R2-1910475 | Draft LS to SA3 on inter-IAB node signalling security | Ericsson |
| R2-1910476 | CP Signalling via LTE for NSA IAB Deployments | Ericsson |
| R2-1910477 | Support for Multiple MTs in the same IAB node | Ericsson |
| R2-1910478 | Layer 2 Structure for IAB Nodes | Ericsson |
| R2-1910479 | Support for LTE Deployment at IAB Node Sites | Ericsson |
| R2-1910480 | Mapping of CP data over Backhaul links | Ericsson |
| R2-1910481 | On Bearer Mapping in Intermediate IAB Nodes | Ericsson |
| R2-1910482 | Next hop Identifier for Packet Forwarding in IAB Networks | Ericsson |
| R2-1910483 | Backhaul Adaptation Protocol (BAP) Header Content | Ericsson |
| R2-1910484 | Follow up on email discussion 106#48 - BAP entity modeling | Ericsson, Huawei, Samsung, ITRI, NEC, Sony, OMESH |
| R2-1910485 | IAB node Indication in RRC Setup Complete | Ericsson |
| R2-1910486 | Short Timestamps for User Plane Latency Control | Ericsson |
| R2-1910487 | Configured Scheduling in IAB Networks | Ericsson |
| R2-1910488 | SR Enhancement in IAB Network | Ericsson |
| R2-1910489 | Logical Channel Priority Extension | Ericsson |
| R2-1910490 | Recovery of data upon an RLF in IAB networks | Ericsson |
| R2-1910491 | LCID Extension | Ericsson |
| R2-1910492 | LCG Extension | Ericsson |
| R2-1910493 | RLC and PDCP SN length in IAB | Ericsson |
| R2-1910494 | Access identities and Access categories for IAB nodes | Ericsson |
| R2-1910495 | RRC Connection Re-establishment Cause Values for IAB Nodes | Ericsson |
| R2-1910496 | RRC Aspects of Backhaul RLC Channel Setup and Modification Procedure | Ericsson |
| R2-1910497 | Backhaul link RLF Notification Types to Downstream IAB Node(s) | Ericsson |
| R2-1910498 | Draft LS to SA2 on Remaining IAB Issues | Ericsson |
| R2-1910499 | Uplink Grant Skipping Behaviour of IAB Node | Ericsson |
| R2-1910500 | User Plane Aspects of Supporting NR-DC for IAB Nodes | Ericsson |
| R2-1910501 | Remaining Issues Related to Support for IAB Nodes in 5GC/EPC | Ericsson |
| R2-1910502 | Routing Aspects for Uplink Traffic in IAB Network | Ericsson |
| R2-1910503 | IAB DL Flow Control - General Principles | Ericsson |
| R2-1910504 | Signaling Aspects of BH Bearer and BAP Layer configuration | Ericsson |
| R2-1910505 | Functions in the Transmitting and Receiving BAP Entity | Ericsson |
| R2-1910506 | BSR and SR in IAB Networks | Ericsson |
| R2-1910507 | Allowing only IAB nodes in a standalone NR deployment | Ericsson |
| R2-1910538 | Further consideration on UL low-latency scheduling | Lenovo, Motorola Mobility |
| R2-1910547 | Cell selection for RLF recovery | Lenovo, Motorola Mobility |
| R2-1910667 | Uplink BH RLC Channel Mapping in IAB Nodes | Ericsson |
| R2-1910769 | Bearer re-mapping at intermediate IAB nodes | AT&T |
| R2-1910770 | Specification of BAP modeling | AT&T |
| R2-1910771 | Remaining details of BAP layer routing | AT&T |
| R2-1910772 | Radio-aware scheduling for IAB | AT&T |
| R2-1910773 | Delivery of control plane signaling to IAB nodes via LTE MeNB in NSA deployment | AT&T, KDDI, Verizon, KT |
| R2-1910774 | Control of pre-emptive SR/BSR functionality for low-latency scheduling | AT&T |
| R2-1910806 | Access restrictions (barring) in IAB | SHARP Corporation |
| R2-1910904 | Open Issues for IAB Routing | Futurewei Technologies |
| R2-1911066 | Backhaul RLF Notification and Recovery Procedure | Futurewei Technologies |
| R2-1911212 | Header compression in BAP layer | Huawei, HiSilicon |
| R2-1911213 | Remaining issues on flow control | Huawei, HiSilicon |
| R2-1911214 | Bearer mapping for control plane signalling | Huawei, HiSilicon |
| R2-1911215 | BAP layer header content design | Huawei, HiSilicon |
| R2-1911216 | Specification impacts about IP address management for IAB nodes | Huawei, HiSilicon |
| R2-1911217 | On the consideration of routing for reporting pre-emptive BSR | ASUSTeK |
| R2-1911218 | Discussion on traditional uplink and IAB uplink traffic for BSR triggering | ASUSTeK |
| R2-1911219 | SR configuration for pre-emptive BSR | ASUSTeK |
| R2-1911220 | Discussion on routing update upon backhaul link recovery | ASUSTeK |
| R2-1911231 | RLF notification to downstream node in IAB | Lenovo, Motorola Mobility |
| R2-1911334 | LCID space extension and MAC format | LG Electronics Inc. |
| R2-1911335 | Consideration on LCG space extension | LG Electronics Inc. |
| R2-1911336 | Report on email discussion [106#47][IAB] Bearer Mapping | LG Electronics Inc. |
| R2-1911337 | [DRAFT] LS on CP bearer mapping for IAB | LG Electronics Inc. |
| R2-1911338 | LCG based UL grant | LG Electronics Inc. |
| R2-1911339 | BSR MAC CE format for pre-BSR | LG Electronics Inc., LG Uplus |
| R2-1911340 | Further consideration on DL flow control | LG Electronics Inc., LG Uplus |
| R2-1911341 | Consideration on local route selection in IAB node | LG Electronics Inc. |
| R2-1911346 | Access barring for IAB-nodes | LG Electronics |
| R2-1911348 | Association between routing path and BH RLC channels | LG Electronics |
| R2-1911350 | Further discussion on the reliable transmission of F1-C message | LG Electronics |
| R2-1911353 | BH RLC channel configuration | LG Electronics |
| R2-1911366 | BAP header design | LG Electronics |
| R2-1911369 | Further discussion on load balancing | LG Electronics, LG Uplus |
| R2-1911387 | IAB with NSA operation | Sequans Communications |
| R2-1911388 | Support for LTE deployment at IAB node sites | Sequans Communications |
| R2-1911389 | Queue Management vs Flow Control for Congestion Handling | Sequans Communications |
| R2-1911428 | On BAP Configuration for IAB | CATT |
| R2-1911429 | On Routing for IAB | CATT |
| R2-1911430 | Lossless Transmission in BH Path Switching | CATT |
| R2-1911431 | Summary of the Email Discussion [106#43][IAB] Backhaul RLF | CATT |
| R2-1911438 | Enhancements for low-latency IAB Uplink scheduling | Futurewei Technologies |
| R2-1911441 | On the supporting option d' in IAB NR-DC | Samsung R&D Institute UK |
| R2-1911442 | ENDC support in IAB | Samsung R&D Institute UK |
| R2-1911443 | RLF reporting in dual connection | Samsung R&D Institute UK |
| R2-1911452 | IAB ENDC SRB usage | Samsung R&D Institute UK |
| R2-1911453 | IAB data traffic in IAB ENDC case | Samsung R&D Institute UK |
| R2-1911478 | Minimal service interruption with mutiple BH RLF notification types | LG Electronics France |
| R2-1911479 | Transport of BH RLF notification | LG Electronics France |
| R2-1911480 | Access Control in IAB networks | LG Electronics France |
| R2-1911492 | Motivation for Bearer Re-mapping at Intermediate IAB nodes | Futurewei Technologies |
| R2-1911531 | [DRAFT] LS on CP bearer mapping for IAB | LG Electronics Inc. |
| R2-1911534 | [DRAFT] LS to RAN3 on flow control in IAB | Samsung |
| R2-1911538 | LS on CP bearer mapping for IAB | RAN2 |
| R2-1911539 | LS to RAN3 on flow control in IAB | RAN2 |
| R2-1911720 | CB 106 BAP configuration | Qualcomm Inc. (Rapporteur) |
| R2-1911782 | Offline 105: Determine impact and work effort for IAB NSA option 2 | AT&T |
| R2-1911792 | Report of Offline Discussion #108 - Extended PO for Paging in NR-U | Samsung Electronics Co., Ltd |
| R2-1911796 | CB 106 BAP configuration | Qualcomm Inc. (Rapporteur) |
| R2-1911803 | Discussion on supporting Split SRB 3 for IAB CP in NSA deployments | Futurewei |

RAN3 #105

| TDoc | Title | Source |
| --- | --- | --- |
| R3-193347 | BL CR to 38.470: Support for IAB | Ericsson |
| R3-193348 | BL CR to 38.473: Support for IAB | Ericsson |
| R3-193349 | BL CR to 36.413: Support for IAB | Huawei |
| R3-193350 | BL CR to 36.423: Support for IAB | Samsung |
| R3-193351 | BL CR to 38.401: Support for IAB | Huawei |
| R3-193352 | BL CR to 38.413: Support for IAB | Nokia Shanghai Bell |
| R3-193421 | Discussion on Backhaul RLF | CENC |
| R3-193472 | Consideration on bearer management for IAB architecture | CATT |
| R3-193473 | IAB Backhaul RLF recovery | CATT |
| R3-193474 | (TP for NR_IAB BL CR for TS 38.401) Intra CU IAB node migration | CATT |
| R3-193475 | (TP for NR_IAB BL CR for TS 38.401) Inter CU IAB node migration | CATT |
| R3-193496 | Issues on support of NSA for IAB | LG Electronics |
| R3-193560 | IAB workplan | Qualcomm Incorporated (Rapporteur) |
| R3-193561 | IAB indication and parent selection | Qualcomm Incorporated |
| R3-193562 | IAB intra-donor UP and CP transport | Qualcomm Incorporated |
| R3-193563 | IAB parent-node change | Qualcomm Incorporated |
| R3-193564 | IAB parent-node change | Qualcomm Incorporated |
| R3-193648 | Consideration on IAB many to one bearer mapping | ZTE, Sanechips |
| R3-193649 | Consideration on control plane bearer mapping | ZTE, Sanechips |
| R3-193650 | Discussion on flow control in IAB | ZTE, Sanechips |
| R3-193651 | Discussion on BH RLC channel configuration in IAB | ZTE, Sanechips |
| R3-193652 | Parent node selection in IAB | ZTE, Sanechips |
| R3-193653 | Discussion on IAB RLF and IAB reestablishment | ZTE, Sanechips |
| R3-193654 | Discussion on network-controlled IAB migration handling | ZTE, Sanechips |
| R3-193655 | Discussion on inter-CU IAB migration handling | ZTE, Sanechips |
| R3-193656 | IAB node indication to CN | ZTE, Sanechips |
| R3-193657 | Consideration on IP Address Allocation in IAB | ZTE, Sanechips |
| R3-193658 | (TP for NR_IAB BL CR for TS 38.401): Support for inter-gNB-DU IAB topology adaptation procedure | ZTE, Sanechips |
| R3-193729 | IAB Parent Node Selection | Ericsson |
| R3-193730 | (TP for NR-IAB BL CR for TS 38.401) IAB OAM Connectivity | Ericsson |
| R3-193731 | IAB Node Indication in RRCSetupComplete Message | Ericsson |
| R3-193732 | Mapping of CP Data Over Backhaul Links | Ericsson |
| R3-193733 | Uplink BH RLC Channel Mapping in IAB Nodes | Ericsson |
| R3-193734 | Signaling Aspects of BH RLC Channel and BAP Layer Configuration | Ericsson |
| R3-193735 | Next Hop Identifier for Packet Forwarding in IAB Networks | Ericsson |
| R3-193736 | (TP for NR-IAB BL CR for TS 38.473): DL Routing Configuration | Ericsson |
| R3-193737 | CR 38.463 IPv6 Flow Label Signalling and Allocation in IAB Networks | Ericsson |
| R3-193738 | (TP for NR-IAB BL CR for TS 38.473): IPv6 Flow Label and LCID Assignment for Bearer Mapping of UP Packets | Ericsson |
| R3-193739 | (TP for NR-IAB BL CR for TS 38.401) IP Address Management for IAB-nodes | Ericsson |
| R3-193740 | (TP for NR-IAB BL CR for TS 38.401) IAB Node Release Procedure | Ericsson |
| R3-193741 | (TP for NR-IAB BL CR for TS 38.401): IAB Protocol Stacks | Ericsson |
| R3-193742 | The Use of DSCP for IAB Bearer Mapping | Ericsson, Verizon Wireless, KDDI, AT&T |
| R3-193743 | Flow Control in IAB Networks | Ericsson |
| R3-193744 | IAB DL Flow Control - General Principles | Ericsson |
| R3-193745 | User Plane Aspects of Supporting NR-DC for IAB Nodes | Ericsson |
| R3-193746 | Support for Multiple MTs in the Same IAB Node | Ericsson |
| R3-193747 | CP Signalling via LTE for NSA IAB Deployments | Ericsson |
| R3-193748 | Support for LTE Deployment at IAB Node Sites | Ericsson |
| R3-193801 | IAB parent node selection | AT&T |
| R3-193802 | F1AP signaling for IAB routing configuration | AT&T |
| R3-193864 | Flow control mechanism for DL and UL in IAB network | LG Electronics |
| R3-193865 | (TP for NR_IAB BL CR for TS 38.401): IAB-node migration between different IAB-donors | LG Electronics |
| R3-193953 | (TP for NR_IAB BL CR for TS38.401) IAB OAM | Nokia, Nokia Shanghai Bell |
| R3-193954 | Next IAB hop identification and Forwarding table configuration | Nokia, Nokia Shanghai Bell |
| R3-193955 | Admission Control during BH RLC Channel establishment | Nokia, Nokia Shanghai Bell |
| R3-193956 | Analysis on IP address management | Nokia, Nokia Shanghai Bell |
| R3-193957 | IAB impact to E1 interface | Nokia, Nokia Shanghai Bell |
| R3-193958 | Support for IAB | Nokia, Nokia Shanghai Bell |
| R3-193959 | F1AP signalling over RRC | Nokia, Nokia Shanghai Bell |
| R3-193969 | (TP for NR_IAB BL CR for TS36.423) IAB node indication for X2 handover | Samsung |
| R3-193970 | (TP for NR_IAB BL CR for TS38.401) Discussion on IAB node integration procedure | Samsung |
| R3-193971 | (TP for NR_IAB BL CR for TS36.423) Discussion on parent node selection | Samsung |
| R3-193972 | Discussion on IP traffic mapping based on flow label&DSCP | Samsung |
| R3-193973 | (TP for NR_IAB BL CR for 38.473) IP traffic mapping configuration over F1 | Samsung |
| R3-193974 | (TP for NR_IAB BL CR for TS36.423) IP traffic mapping configuration over X2 | Samsung |
| R3-193975 | (NR_IAB BL CR for 38.463) IP traffic mapping configuration over E1 | Samsung |
| R3-193976 | Control signalling mapping in IAB network | Samsung |
| R3-193977 | (TP for NR_IAB BL CR for TS38.473) Discussion on QoS parameters for BH RLC CH | Samsung |
| R3-193978 | (TP for NR_IAB BL CR for TS38.473) Discussion on BH RLC CH setup/modification failure | Samsung |
| R3-193979 | Further discussion on IP address issues of IAB network | Samsung |
| R3-193980 | [Draft] LS on IP assignment in IAB network | Samsung |
| R3-193981 | DL End-to-end flow control in IAB network | Samsung |
| R3-193982 | Retransmission packet indication in IAB network | Samsung |
| R3-193983 | Discussion on routing configuration | Samsung |
| R3-193984 | Overview on IAB node migration | Samsung |
| R3-193985 | IP address management during the IAB migration | Samsung |
| R3-193986 | Overview on IAB node reestablishment | Samsung |
| R3-194073 | Consideration on Routing in IAB | ZTE, Sanechips |
| R3-194214 | Bearer identification and mapping to backhaul channels | Samsung Electronics GmbH |
| R3-194236 | IAB Indication to CN | Nokia, Nokia Shanghai Bell |
| R3-194247 | (TP for NR_IAB BL CR for TS 38.473): Introduction of IAB-donor-DU indication IE in F1 SETUP REQUEST MESSAGE | ZTE, Sanechips |
| R3-194248 | (TP for NR_IAB BL CR for TS 38.423): Introduction of IAB-donor indication IE in XnAP MESSAGE | ZTE, Sanechips |
| R3-194327 | (TP for NR_IAB BL CR for TS 38.401):Integration of IAB-node | Huawei |
| R3-194328 | (TP for NR_IAB BL CR for TS 38.401):OAM connectivity for the IAB node | Huawei |
| R3-194329 | (TP for NR_IAB BL CR for TS 38.413):IAB node indication to CN | Huawei |
| R3-194330 | (TP for NR_IAB BL CR for TS 36.413):IAB node indication to CN | Huawei |
| R3-194331 | Parent node selection | Huawei |
| R3-194332 | IP address management for IAB node | Huawei |
| R3-194333 | (TP for NR_IAB BL CR for TS 38.473): BH RLC channel management | Huawei |
| R3-194334 | Bearer mapping for control plane signalling | Huawei, LG Uplus |
| R3-194335 | DL bearer mapping in IAB-donor-DU | Huawei |
| R3-194336 | BAP layer configuration | Huawei |
| R3-194337 | Support of flow control for IAB Network | Huawei |
| R3-194338 | RAN3 impact analysis of IAB usage in NSA network | Huawei |
| R3-194339 | (TP for NR-IAB BL CR for TS 38.401) :NSA IAB Integration Procedure | Huawei |
| R3-194340 | Support of multiple connectivity in IAB network | Huawei |
| R3-194341 | Congestion reporting and handling for IAB networks | Huawei |
| R3-194342 | Resource coordination between multi-hop BH links | Huawei |
| R3-194343 | Routing in IAB network | Huawei |
| R3-194344 | Routing table design and configuration | Huawei |
| R3-194345 | (TP for NR_IAB BL CR for TS 38.401): Backhaul RLF Recovery | Huawei |
| R3-194346 | (TP for NR_IAB BL CR for TS 38.401): Intra IAB donor-CU topology adaptation procedure | Huawei |
| R3-194347 | Inter IAB donor CU topology adaptation | Huawei |
| R3-194348 | IAB bearer mapping for other traffic | Huawei |
| R3-194349 | QoS and Fairness enforcement in IAB networks | Huawei |
| R3-194350 | Discussion on control plane transmission in NSA (option c) | Huawei |
| R3-194351 | Next hop ID design for IAB routing | Huawei |
| R3-194352 | Routing and RLF handling for the IAB node connecting to multiple donor Dus | Huawei |
| R3-194353 | TNL association establishment of IAB node | Huawei |
| R3-194511 | IAB Flow Control for DL | Intel Corporation |
| R3-194513 | IAB lossless delivery of UL data with hop-by-hop ARQ | Intel Corporation |
| R3-194527 | Response to R3-193956, R3-193979, R3-193980, R3-193985, R3-194332 and R3-193563: IAB IP address assignment | Ericsson Japan K.K. |

RAN4 #92

| TDoc | Title | Source |
| --- | --- | --- |
| R4-1908074 | IAB technical report handling | Samsung |
| R4-1908075 | Co-existence simulation result for layout 1 | Samsung |
| R4-1908076 | Co-existence simulation result for layout 2 | Samsung |
| R4-1908077 | Discussion IAB scenario | Samsung |
| R4-1908078 | Discussion on specification skeleton for IAB RF | Samsung |
| R4-1908091 | Further Discussion on OTA timing alignment for IAB | Samsung |
| R4-1908092 | Reply LS on OTA timing alignment for IAB | Samsung |
| R4-1908104 | Discussion on IAB RF requirements | Samsung |
| R4-1908349 | on IAB EMC requirement and further plan | ZTE Corporation |
| R4-1908556 | Co-existence scenarios for IAB | AT&T |
| R4-1908557 | IAB RF requirements | AT&T |
| R4-1908558 | IAB RRM requirements | AT&T |
| R4-1908585 | power control parameters for IAB coexistence study | ZTE Corporation |
| R4-1908586 | simulation results for FR1 IAB coexistence study | ZTE Corporation |
| R4-1908587 | simulation results for FR2 IAB coexistence study | ZTE Corporation |
| R4-1908733 | IAB simulation results for Layout 1 | Huawei, HiSilicon |
| R4-1908770 | Further discussion on RF architecture of IAB | CMCC |
| R4-1908771 | Discussion on introducing IAB RF conductive requirements | CMCC |
| R4-1908772 | Discussion on IAB RF requirements | CMCC |
| R4-1908843 | FR1 IAB co-existence study | CMCC |
| R4-1908853 | Discussion on the definition of EMC requirements for IAB | Ericsson |
| R4-1908871 | IAB MT receiver blocking analysis in FR2 | Qualcomm Incorporated |
| R4-1908872 | Simulation results for the homogeneous scenario in FR2 | Qualcomm Incorporated |
| R4-1908873 | Simulation results for the heterogeneous scenario in FR2 | Qualcomm Incorporated |
| R4-1908919 | OTA synchronization accuracy for IAB | Nokia, Nokia Shanghai Bell |
| R4-1908920 | Range and graularity of T_delta for IAB | Nokia, Nokia Shanghai Bell |
| R4-1908921 | T_delta definition for IAB | Nokia, Nokia Shanghai Bell |
| R4-1908922 | Reply LS on on clarification of OTA timing alignment for IAB | Nokia, Nokia Shanghai Bell |
| R4-1909026 | Discussion on the OTA alignment for IAB | Huawei, HiSilicon |
| R4-1909027 | Reply LS on OTA timing alignment for IAB | Huawei, HiSilicon |
| R4-1909271 | Frequency error considerations for IAB-Node | Nokia, Nokia Shanghai Bell |
| R4-1909272 | Initial IAB-Node coexistence simulation results | Nokia, Nokia Shanghai Bell |
| R4-1909389 | coexistence simulation results for IAB network | Ericsson |
| R4-1909390 | RF impact analysis on the SDM/FDM operation for IAB node | Ericsson |
| R4-1909391 | On EIRP/EIS related requirement of IAB node | Ericsson |
| R4-1909433 | TP to TR - capture background on IAB antenna assumptions | Huawei |
| R4-1909434 | TP to TR - capture background on co-location scenarios | Huawei |
| R4-1909509 | Futher analysis of OTA timing alignment for IAB | Ericsson |
| R4-1909510 | LS Response on OTA timing alignment for IAB | Ericsson |
| R4-1909511 | Further analysis of RRM Requirement for IAB | Ericsson |
| R4-1909540 | Discussion on IAB OTA synchronization and RRM requirements | ZTE |
| R4-1909541 | draft Reply LS on OTA timing alignment for IAB | ZTE |
| R4-1909606 | Discussion on simulations assumptions for power control for IAB | Futurewei |
| R4-1909924 | OTA timing alignment for IAB Networks | Qualcomm |
| R4-1909929 | Defining RRM requirements for IAB nodes | Qualcomm |
| R4-1909978 | Placeholder for WF on IAB RRM requirements | Qualcomm, Samsung, AT&T, Verizon, CMCC, DOCOMO, KDDI |
| R4-1909980 | Skeleton of Rel-16 IAB RAN4 Spec | Qualcomm |
| R4-1909999 | Reply LS on OTA timing alignment for IAB | Samsung |
| R4-1910404 | Skeleton of Rel-16 IAB RAN4 Spec | Qualcomm |
| R4-1910405 | WF for conducted requiremens for IAB nodes | CMCC |
| R4-1910406 | WF on terminologies for IAB | Samsung |
| R4-1910475 | WF on IAB EMC aspects | ZTE Corporation, Ericsson |
| R4-1910589 | IAB Ad Hoc meeting minutes | Qualcomm |

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template