3GPP TSG RAN meeting #85										RP-191872

Newport Beach, USA, September 16-20, 2019

## Status Report to TSG

Agenda item:			13.3.4

| WI / SI Name | UE Conformance Test Aspects - Mission Critical Improvements |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | MCImp-UEConTest |  |  |  |  |
| Unique ID | 790052 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-180527 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: NA | Performance part: NA | Testing part: 06/2020 |  |
| Overall Completion level | Study Item: NA | Core part: NA | Performance Part: NA | Testing part: 55% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | KAHN, Jason |
|  | Company | NIST (U.S. Department of Commerce) |
|  | Email | jason.kahn@nist.gov |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

NA

#### 2.1.2	Remaining Open issues

NA

## 2.2	RAN2

#### 2.2.1	Agreements

NA

#### 2.2.2	Remaining Open issues

NA

## 2.3	RAN3

#### 2.3.1	Agreements

NA

#### 2.3.2	Remaining Open issues

NA

## 2.4	RAN4

#### 2.4.1	Agreements

NA

#### 2.4.2	Remaining Open issues

NA

## 2.5	RAN5

#### 2.5.1	Agreements

This is the continuation of Release 13 RAN5 work which created TS 36.579.  For Release 13, TS 36.579 was divided into 5 separate parts (TS 36.579-1 through 36.579-5). The 5 parts will be updated for Release 14 with this work item. Also, 2 new parts (TS 36.579-6 and TS 36.579-7) will be created for Release 14 and will deal with MCVideo and MCData.

As the work plan states, the test case effort for this Work Item is being divided into 5 phases. This was done to keep the work at a manageable level. The phases are:

- Release 14 Updates of Existing Release 13 MCPTT Test Cases (36.579-2)

- New Release 14 MCPTT Test Cases (36.579-2)

- Release 14 MCVideo Test Cases (36.579-6)

- Release 14 MCData Test Cases (36.579-7), and possibly updates for 36.579-3 if needed

- All Phases (Updates to documents 36.579-1, 36.579-4, and 36.579-5)

For RAN5#84 in Ljubljana, there were 23 new test cases for TS 36.579-6 (MCVideo) that were submitted and approved. There were 12 new test cases for TS 36.579-7 (MCData) that were submitted and approved.

There were 7 CRs for TS 36.579-1 for ongoing maintenance; however, these changes can affect work in this Work Item. There were 21 CRs for TS 36.579-2 for ongoing maintenance at RAN5#84. There was 1 CRs for TS 36.579-4 for ongoing maintenance, but additional changes to TS 36.579-4 will be made for MCVideo and MCData test cases.

In a previous RAN5 meeting there was a discussion document brought forward for the discussion of TTCN creation for MCPTT, MCVideo and MCData test cases. It was sourced by these entities: MCC TF160, NIST, Samsung, Motorola Solutions UK Ltd, Suomen virveverkko Oy, TCCA, BDBOS, BMWi, The Police of the Netherlands, MINISTERE DE L’INTERIEUR, Leonardo SpA, SyncTechno Inc., FirstNet, Nokia, Nkom, A.S.T.R.I.D. S.A., PSCE. There is no development among test equipment manufacturers to support Mission Critical Services, and thus, MCC TF 160 does not have equipment to verify their work. Also, there is no equipment to execute the test cases in the commercial world. As a step to eventually come to a solution to this problem, the discussion paper proposed to eliminate the need to require the LTE radio interface between the interface-under-test and the system simulator and have an IP-bases solution instead. This would only be valid in testing application layer features, such as MCPTT. RAN5 decided to accept the idea of having an IP-based solution. Until the solution is built and proven, it will not replace traditional testing with the LTE radio interface. In the meantime, studies will commence on these topics:

- investigate how to update TS 36.579-1 [1], TS 36.579-2 [2] and TS 36.579-4 [4] to enable the IUT to be the MCPTT client application rather than a traditional MCPTT UE; i.e. the IUT can be an application,

- review the list of MCPTT test cases that can operate without an LTE protocol stack (most can, but there are a few that will still need LTE),

- analyse whether additional/new LTE conformance test cases should be created to provide coverage the implicitly tested LTE features (MCPTT testing that is implicitly covered by the MCPTT conformance test cases (i.e. there is no Test Purpose associated to them)).

In RAN5#84, there was another discussion paper brought by Samsung to continue the evolution of the idea of using an IP-based solution. Among other overall ideas, the idea of creating a new test mode to support Mission Critical Services testing was introduced. Although it was not endorsed at this meeting, the idea was not rejected. More information and study is needed. For example, where would the test mode be defined? Would it be TS 36.509, TS 36.579-1? There is an ETSI MCX PlugTests in September and NIST is awarding a grant/cooperative agreement for test equipment that supports Mission Critical Services (which should be awarded in October or early November). The conversation will continue once the results of these 2 happenings are known.

Including the Status Report, the Work Plan, and the draft versions of the updated TS 36.579-6 and TS 36.579-7, there were 69 submissions made at the last RAN5 meeting.

#### 2.5.2	Remaining Open issues

None

#### 2.5.3	Remaining Open issues with cross-WG dependencies

None

## 2.6	RAN6

#### 2.6.1	Agreements

NA

#### 2.6.2	Remaining Open issues

NA

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

NA

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NA

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

[1] R5-197133 - Update for MCVideo and MCData services (for 36.579-1)

[2] R5-197160 - New MCVideo TC 6.4.8 (for 36.579-6)

[3] R5-197161 - New MCVideo TC 6.1.1.1 (for 36.579-6)

[4] R5-197162 - New MCVideo TC 6.1.1.2 (for 36.579-6)

[5] R5-197163 - Revised MCVideo TC 6.1.1.3 (for 36.579-6)

[6] R5-197141 - Revised MCVideo TC 6.1.1.4 (for 36.579-6)

[7] R5-193142 - New MCVideo TC 6.1.1.5 (for 36.579-6)

[8] R5-197143 - New MCVideo TC 6.1.1.6 (for 36.579-6)

[9] R5-197144 - New MCVideo TC 6.1.1.7 (for 36.579-6)

[10] R5-197145 - New MCVideo TC 6.1.1.8 (for 36.579-6)

[11] R5-197146 - New MCVideo TC 6.1.1.9 (for 36.579-6)

[12] R5-197147 - New MCVideo TC 6.1.1.10 (for 36.579-6)

[13] R5-197148 - New MCVideo TC 6.1.1.11 (for 36.579-6)

[14] R5-197149 - New MCVideo TC 6.1.2.1 (for 36.579-6)

[15] R5-197150 - New MCVideo TC 6.1.2.2 (for 36.579-6)

[16] R5-197151 - New MCVideo TC 6.1.2.3 (for 36.579-6)

[17] R5-197152 - New MCVideo TC 6.1.2.4 and TC 6.1.2.5 (for 36.579-6)

[18] R5-197153 - New MCVideo TC 6.4.1 (for 36.579-6)

[19] R5-197154 - New MCVideo TC 6.4.2 (for 36.579-6)

[20] R5-197155 - New MCVideo TC 6.4.3 (for 36.579-6)

[21] R5-197156 - New MCVideo TC 6.4.4 (for 36.579-6)

[22] R5-197157 - New MCVideo TC 6.4.5 (for 36.579-6)

[23] R5-197158 - New MCVideo TC 6.4.6 (for 36.579-6)

[24] R5-197159 - New MCVideo TC 6.4.7 (for 36.579-6)

[25] R5-197118 - MCData TC for SDS 6.1.1 (for 36.579-7)

[26] R5-197119 - MCData TC for SDS 6.1.2 (for 36.579-7)

[27] R5-197120 - MCData TC for SDS 6.1.3 (for 36.579-7)

[28] R5-197121 - MCData TC for SDS 6.1.4 (for 36.579-7)

[29] R5-197122 - MCData TC for SDS 6.1.5 (for 36.579-7)

[30] R5-197123 - MCData TC for SDS 6.1.6 (for 36.579-7)

[31] R5-197124 - MCData TC for SDS 6.1.7 (for 36.579-7)

[32] R5-197125 - MCData TC for SDS 6.1.8 (for 36.579-7)

[33] R5-197126 - MCData TC for SDS 6.1.9 (for 36.579-7)

[34] R5-197127 - MCData TC for SDS 6.1.10 (for 36.579-7)

[35] R5-197128 - MCData TC for SDS 6.1.11 (for 36.579-7)

[36] R5-197129 - MCData TC for SDS 6.1.12 (for 36.579-7)

[37] R5-196649 - Considerations on MCPTT IP testing (for -)

[38] R5-197229 - Correction of default contents in the SIP REGISTER (for 36.579-1)

[39] R5-197134 - Corrections to references and values in TS 36.579-1 (for 36.579-1)

[40] R5-197138 - Corrections to MCPTT UE registration procedures (for 36.579-1)

[41] R5-197293 - Update to Generic Procedure 5.3.3 (for 36.579-1)

[42] R5-196773 - Updates to conditions Table 5.5.1-1 (for 36.579-1)

[43] R5-196983 - Correction of SIP messages (for 36.579-1)

[44] R5-195969 - Correction of test case 5.3 (for 36.579-2)

[45] R5-195971 - Correction of test case 6.1.1.1 (for 36.579-2)

[46] R5-197135 - Correction of test case 6.1.1.11 (for 36.579-2)

[47] R5-197136 - Correction of test case 6.1.1.13 (for 36.579-2)

[48] R5-197137 - Corrections to references and values in TS 36.579-2 (for 36.579-2)

[49] R5-196301 - Correction of test case 6.2.1 (for 36.579-2)

[50] R5-196302 - Correction of test case 6.2.3 (for 36.579-2)

[51] R5-196303 - Correction of test case 6.2.5 (for 36.579-2)

[52] R5-197107 - Update to MCPTT Chat Group TC 6.1.2.1 (for 36.579-2)

[53] R5-197108 - Update to MCPTT Chat Group TC 6.1.2.3 (for 36.579-2)

[54] R5-197109 - Update to MCPTT Chat Group TC 6.1.2.4 (for 36.579-2)

[55] R5-197110 - Update to MCPTT Chat Group TC 6.1.2.5 (for 36.579-2)

[56] R5-197111 - Update to MCPTT Chat Group TC 6.1.2.6 (for 36.579-2)

[57] R5-197112 - Update to MCPTT Chat Group TC 6.1.2.7 (for 36.579-2)

[58] R5-197113 - Update to MCPTT Chat Group TC 6.1.2.8 (for 36.579-2)

[59] R5-197114 - Update to MCPTT Chat Group TC 6.1.2.9 (for 36.579-2)

[60] R5-197115 - Update to MCPTT Chat Group TC 6.1.2.10 (for 36.579-2)

[61] R5-197116 - New MCPTT Chat Group TC 6.1.2.11 (for 36.579-2)

[62] R5-197117 - New MCPTT Chat Group TC 6.1.2.12 (for 36.579-2)

[63] R5-197130 - Update to TC 5.4 (for 36.579-2)

[64] R5-197131 - Update to TC 6.1.1.5 (for 36.579-2)

[65] R5-196356 - Updates to Table 4-1 (for 36.579-4)

[66] R5-196309 - SR - UE Conformance Test Aspects - Mission Critical Improvements (UID - 790052) MCImp-UEConTest

[67] R5-196350 - WP - UE Conformance Test Aspects - Mission Critical Improvements (UID - 790052) MCImp-UEConTest

[68] R5-196351 - Draft TS 36.579-6 v0.0.5

[69] R5-196352 - Draft TS 36.579-7 v0.0.6

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template