3GPP TSG RAN meeting #85										RP-191991

Newport Beach, USA, September 16th – 20th, 2019

Status Report to TSG

Agenda item:		9.4.24

| WI / SI Name | WID on RRM requirement for CSI-RS based L3 measurement in NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | NR_CSIRS_L3meas |  |  |  |  |
| Unique ID | 840093 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-191580 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 03/2020 | Performance part: 09/2020 | Testing part: NA |  |
| Overall Completion level | Study Item: | Core part: 5% | Performance Part: 0% | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Xuhua Tao |
|  | Company | CATT |
|  | Email | taoxuhua@catt.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN4

    - Agreements

RAN4 #92 meeting

2 contributions were submitted to RAN4#92

The work plan for RRM requirements for CSI-RS based L3 measurement WI (R4-1908403) has been approved in RAN4 #92 meeting:

- RAN4 # 92BIS - Discuss and evaluate the measurement bandwidth of CSI-RS for RRM requirements - Define CSI-RS based intra-frequency and inter-frequency measurement - Discuss and introduce new UE measurement capability, including number of frequency layer and number of cells etc., for CSI-RS based measurement - Initial discuss intra-frequency and inter-frequency measurement requirements - RAN4 # 93 - Complete the requirements for CSI-RS based UE measurement capability, including number of frequency layer and number of cells etc., - Complete intra-frequency and inter-frequency measurement requirements - Evaluate CSI-RS based L3 measurement accuracy requirements - Provide draft CRs for CSI-RS based L3 measurement core requirements - RAN4 # 94 - Approve CRs for CSI-RS based L3 measurement core requirements - Finalize CSI-RS based L3 measurement core requirements - Evaluate CSI-RS based L3 measurement accuracy requirements; approve simulation assumption for accuracy evaluation if needed. - Identify list of test cases for CSI-RS based L3 measurement performance - RAN4 # 94BIS - Continue discuss identified test cases and configuration parameters for CSI-RS based L3 measurement performance - Provide draft CRs CSI-RS based L3 measurement accuracy requirements - Provide draft test case CRs for CSI-RS based L3 measurement performance - RAN4 # 95 - Approve CRs on RRM performance test cases - Complete RRM performance requirement

    - Remaining Open issues

To specify RRM requirements for CSI-RS based L3 measurements with the following aspects,

- Assumptions on Synchronization

  - Single FFT is assumed for multiple cell measurements per frequency layer for both intra- and inter-frequency measurements.

- Measurement bandwidth of CSI-RS for the minimum requirements

- CSI-RS based intra-frequency and inter-frequency definition

- Intra-frequency and inter-frequency measurement requirements

- Evaluate and specify CSI-RS based L3 measurement accuracy

- Introduce new UE measurement capability, including number of frequency layer and number of cells etc., for CSI-RS based measurement

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTx

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4#92 meeting

- R4-1908403	Work plan for RRM requirements for CSI-RS based L3 measurement	CATT

- R4-1908594	RRM requirements for CSI-RS based L3 measurement	NTT DOCOMO