3GPP TSG RAN meeting #85										RP-192317

Newport Beach, USA, September 16-20, 2019

## Status Report to TSG

Agenda item:			13.6.1

| WI / SI Name | Study on 5G NR User Equipment (UE) application layer data throughput performance |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: No | Performance part: No |  | Testing part: No |
| Acronym | FS_UE_5GNR_App_Data_Perf |  |  |  |  |
| Unique ID | 840090 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) |  |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: RAN#87 - Mar-20 | Core part: N/A | Performance part: N/A | Testing part: N/A |  |
| Overall Completion level | Study Item: 9% | Core part: N/A | Performance Part: N/A | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Ashwin Mohan |
|  | Company | Qualcomm Technologies, Inc. |
|  | Email | mohana@qti.qualcomm.com |
|  | Name | Ronald Borsato |
|  | Company | PCTEST Engineering Lab |
|  | Email | Ron.borsato@pctest.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

Discussion to start after March 2020

## 2.5	RAN5

#### 2.5.1	Agreements

Status after RAN5#84 (the details can be found in R5-197480):

- 10% overall completeness achieved

#### 2.5.2	Remaining Open issues

See the work plan for details [1].

#### 2.5.3	Remaining Open issues with cross-WG dependencies

Study the definition of throughput requirements with variable reference measurement channels (link adaptation);

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General Papers

R5-197487		Skeleton and Initial Baseline Text for TR 37.901-5   Qualcomm Inc

R5-197480		Work Plan for TR 37.901-5	Qualcomm Inc

R5-197482		TP for TR 37.901-5 on Definition of 5G NR UE Application Layer Data Throughput	Qualcomm Inc

R5-196905		TP for TR 37.901-5 on Parameters for Measurement	Qualcomm Inc

R5-197483		TP for TR 37.901-5 on Test Configurations	Qualcomm Inc

R5-197484		TP for TR 37.901-5 on Transport and Application Layer Protocols	Qualcomm Inc

R5-196908		TP for TR 37.901-5 on Test Environment	Qualcomm Inc

R5-197485		TP for TR 37.901-5 on Data Transfer Scenarios	Qualcomm Inc

R5-196910		TP for TR 37.901-5 on Test Procedure Structure and Content for App Tput measurements	Qualcomm Inc

R5-196911		TP for TR 37.901-5 on Test System Uncertainty and Test Tolerance	Qualcomm Inc

R5-197481		TP for TR 37.901-5 to update with test case structure	Qualcomm Inc

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template