3GPP TSG RAN meeting #85										RP-192325

Newport Beach, USA, September 16-20, 2019

Status Report to TSG

Agenda item:			9.4.19

| WI / SI Name | RF requirements for NR frequency range 1 (FR1) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_RF_FR1 |  |  |  |  |
| Unique ID | 830087 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-191114 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 03/2020 | Performance part: 09/2020 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 20% | Performance Part: 20% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | R4 |
| --- | --- | --- |
| Rapporteur | Name | Ye Liu |
|  | Company | Huawei |
|  | Email | leo.liuye@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

- Specify corresponding signaling support, if needed.

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.1.1	Agreements

RAN4 #92 meeting

- Handling of the WI

- If requirements for one aspect in the big WI have been finished in advance, a separate Category-B CR can be provided to close this aspect alone rather than to provide a single big CR including all aspects for the whole WI.

- Intra-band non-contiguous DL CA for FR1

- Rx requirement for NR intra-band non-contiguous CA was agreed in R4-1910272

- Intra-band contiguous UL CA for FR1 power class 3

- RAN4 need to confine the number of component carrier to no more than two CCs for NR intra-band ULCA

- WF for intra-band UL CA for FR1 power class 3 was approved in R4-1910273

    - Remaining Open issues

- Almost contiguous allocation for CP-OFDM UL for FR1

- Requirements to be defined

- Intra-band contiguous DL CA for FR1

- Requirements to be defined

- Intra-band contiguous UL CA for FR1 power class 3

- Requirements to be defined

- Intra-band non-contiguous UL CA for FR1 power class 3

- Requirements to be defined

- Intra-band EN-DC MPR/A-MPR improvement

- Detailed objectives of "Study if UE intra-band EN-DC MPR/A-MPR requirements can be improved" should be further discussed

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4 #92

[1] R4-1909913, Consideration on Rel-16 NR RF FR1 WI, Huawei

[2] R4-1908810, 1PA Back-off Measurements for PC2&3 intra-band contiguous and non-contiguous ENDC, Skyworks

[3] R4-1908815, Discussion on 2UL Allocation Types and their Impact on Required PA Back-off and MSD, Skyworks

[4] R4-1908840, Proposals on Intra-band NR UL CA Requirements for FR1, Skyworks

[5] R4-1908848, 2PA Back-off Measurements for NS01&04 intra-band contiguous and non-contiguous ENDC, Skyworks

[6] R4-1908287, FR1 PC2 almost contiguous allocations, Nokia

[7] R4-1908966, Discussion on Rx requirement for NR intra-band contiguous CA with NR Bandwidth class B and F, Huawei, HiSilicon

[8] R4-1908967, Draft CR for 38.101-1: ACS requirement for intra-band contiguous CA with NR Bandwidth class B and class F, Huawei, HiSilicon

[9] R4-1909711, Revamping Intra-band Contiguous DLCA RX ACS and IBB requirements for release 16, Qualcomm

[10] R4-1910271, CR to 38.101-1. Revamp CA ACS and IBB tables to differentiate by band numbers and not frequency, Qualcomm

[11] R4-1908963, Discussion on Rx requirement for NR intra-band non-contiguous CA, Huawei, HiSilicon

[12] R4-1908964, Draft CR for 38.101-1: band-specific requirement for CA_n77(2A) and CA_n78(2A), Huawei, HiSilicon

[13] R4-1908965, Draft CR for 38.101-1: Rx requirement for NR intra-band non-contiguous CA, Huawei, HiSilicon

[14] R4-1910272, Introdcution of NR intra-band non-contiguous CA, Huawei, HiSilicon

[15] R4-1908932, TP for TR 38.716-01-01: DL_n78(2A)_UL_n78A, Huawei, HiSilicon

[16] R4-1908933, TP for TR 38.716-01-01: DL_n77(2A)_UL_n77A, Huawei, HiSilicon

[17] R4-1908426, Inclusion of minimum and OFF power and occupied bandwidth for intra-band CA, vivo

[18] R4-1908839, Initial Measurement Results for Intra-band Contiguous NR UL CA for FR1, Skyworks

[19] R4-1908968, Discussion on Tx requirement for NR intra-band CA in 38.101-1, Huawei, HiSilicon

[20] R4-1908969, Draft CR for 38.101-1 adding Output RF spectrum emissions for CA, Huawei, HiSilicon

[21] R4-1910273, WF for intra-band UL CA for FR1 power class 3, Huawei, HiSilicon

[22] R4-1909583, General Requirements for Intra-band Contiguous ULCA for FR1, Qualcomm

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template