## Slide 1: TSG SA Chair’s Report to TSG RAN
Georg Mayer 3GPP TSG SA Chairman
3GPP TSG RAN Meeting #85
16-20 September 2019, Newport Beach, USA RP-191626

## Slide 2: Current Release Schedule Overview (SA/CT)
SA#84
Q2/2019
SA#85
Q3/2019
SA#86
Q4/2019
SA#87
Q1/2020
SA#88
Q2/2020
SA#89
Q3/2020
SA#90
Q4/2020
SA#91
Q1/2021
R16 stage 2
freeze
R16 stage 3
freeze
R16 code
freeze
R17 stage 1
freeze
R17 stage 2
freeze
R17 stage 3
freeze
R17
stage 1
~ 80%
SA#92
Q2/2021
RAN/SA
Rel-17
day
RAN
Rel-17
day
Rel-17 Schedule
(preliminary)
Rel-17
timeline
fix
Rel-16 Schedule
R18
stage 1
Initial input
Rel-18
(unknown)
Rel-17 Planning
exceptions
start/ ongoing:
S1 normative
S2 studies
SA#93
Q3/2021
R17 code
freeze
9/19
12/19
3/20
6/20
9/20
12/20
3/21
9/21
6/21
6/19
SA#94
Q4/2021
12/21

## Slide 3: R17 Prio: Working Assumptions
The following list is taken as the current working assumption.
Green items are in. Yellow items are maybe. Red items are out.
Items which are out will not be progressed in Rel-17 by SA2.
Items which are in can be worked on in Q4 by SA2.
Items which are maybe should not be worked on in Q4 by SA2.
Planning will be done based on max 3 TUs per item per SA2 meeting. This doesn’t preclude that SA2 could assign more than 3 TUs at a specific meeting due to available time, starting from SA#85.
in & maybe items should be broken down into work tasks by SA2 in Q4. Each work task should be in the form of a headline + an assigned TU estimation.
SA2 will NOT do any down-scoping of any items in Q4.
SA#86 will prioritize the in work tasks until sufficient TUs are freed to cover all in items in R17. If more TUs are freed (or more time is available) then SA#86 will select the work tasks of maybe items.

## Slide 4: Rel-17 SA#85 Prioritized Items List

## Slide 5: Rel-17 SA#85 Out-List

## Slide 6: Items for SA/CT Coordination
Acronym | Name | RAN Coord | Status
enh_EC | enhancement of support for Edge Computing in 5GC |  | in
eNPN | enhanced support of Non-Public Networks | yes | in
5MBS | Architectural enhancements for 5G multicast-broadcast services | yes | in
eNA_Ph2 | Enablers for Network Automation for 5G - phase 2 |  | in
5G_ProSe | System enhancement for Proximity based Services in 5GS (see Note 1) | yes | in
eNS_Ph2 | Enhancement of Network Slicing Phase 2 |  | in
IIoT | Enhanced support of Industrial IoT - TSC/URLLC enhancements | yes | in
5G_AIS | 5G System Enhancement for Advanced Interactive Services |  | in
MUSIM | Support for Multi-USIM Devices | yes | in
5GSAT_ARCH | Integration of Satellite in 5G Systems | yes | in
eV2XARC_Ph2 | Architecture enhancements for 3GPP support of advanced V2X services - Phase 2 | yes | in
eATSSS | Extended Access Traffic Steering, Switch and Splitting support in the 5G system architecture |  | maybe
UPCAS | UPF enhancement for control and SBA |  | maybe
5GLAN_enh | Enhancement of support for 5G LAN-type service |  | maybe
eLCS_ph2 | Enhancement to the 5GC LoCation Services-Phase 2 | yes | maybe
ID-UAS | Supporting Unmanned Aerial Systems Connectivity, Identification, and Tracking (see Note 2) | yes | maybe
5WWC_enh | Study on enhancement of support for 5WWC |  | maybe
MPS2 | Multimedia Priority Service (MPS) Phase 2 | yes | maybe
Proposal by SA & RAN Chairs

## Slide 7: SA-RAN Rel-16 Coordination (SP-180581, SA#80)
SA Area | Name | RAN Area | Action
FS_5G_URLLC, FS_Vertical_LAN, cyberCAV | Enhancement of URLLC supporting in 5G, 5GS Enhanced support of Vertical and LAN Services | eURLLC, NR-U, Industrial IoT? | Coordination needed
FS_eV2XARC | Architecture enhancements for support of advanced V2X services | NR V2X | Coordination needed SA#84 status report: SP-190394
FS_eLCS, 5G_HYPOS | Study on Enhancement to the 5GC location services, New WID on 5G positioning services | NR Positioning | Coordination needed
FS_RACS | UE capability signalling optimization | UE Capabilities | Coordination needed SA#84 status report: SP-190511
FS_5GSAT_ARCH | Study on using Satellite Access in 5G | NTN | Coordination needed
FS_eNA | Enablers for Network Automation Architecture for 5G | RAN-centric Data Connection? | Alignment as needed
FS_5WWC | Study on the Wireless and Wireline Convergence Enhancement for the 5G system architecture | None | Alignment as needed
FS_CIoT_5G | Study on Cellular IoT support and evolution for the 5G System | NBIoT, LTE-M | Alignment as needed
* Captured in WIDs

## Slide 8: Issues for RAN (WGs) Action
None

## Slide 9: SA#85 tdocs 4 Discussion & Info
3GPP (TSG SA) Introduction (living document)
  https://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGS_85/Docs/SP-190845.zip
  See slides 19 and 20 for RAN leadership
3GPP Improvement Suggestions (living document)
  https://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGS_85/Docs/SP-190843.zip
Traceability of Work Items and Requirements
  https://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGS_85/Docs/SP-190844.zip
3GPP (SA) Release Planning (living document)
  https://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGS_85/Docs/SP-190675.zip
3GPP Liaison Persons (living document)
  https://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGS_85/Docs/SP-190842.zip

## Slide 10: some more SA tdocs 4 Your Attention
SA1 Report – https://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGS_85/Docs/SP-190797.zip
SA2 Report – https://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGS_85/Docs/SP-190600.zip
SA3 Report – https://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGS_85/Docs/SP-190715.zip
SA4 Report – https://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGS_85/Docs/SP-190637.zip
SA5 Report – https://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGS_85/Docs/SP-190717.zip
SA6 Report – https://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGS_85/Docs/SP-190721.zip

## Slide 11: Thank You!
Georg Mayer
3GPP SA Chairman
mail: georg.mayer@huawei.com
phone: +43 699 1900 5758