3GPP TSG RAN meeting #86										RP-192407

Sitges, Spain – December 9th-12th, 2019

## Status Report to TSG

Agenda item:			10.2.7

| WI / SI Name |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | LCS_NAVIC |  |  |  |  |
| Unique ID |  |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-192350 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 03/2020 | Performance part: 03/2020 | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 90% | Performance Part: 0% | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG2 |
| --- | --- | --- |
| Rapporteur | Name | Shrivastava VINAY |
|  | Company | Reliance Jio |
|  | Email | vinay.shrivastava@ril.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

## 2.1	RAN2

Normative work wrt TS 36.355, TS 36.331, TS 36.305 in place and technically agreed upon in RAN2#108 meetinG. Final approval planned to be in RAN2#109. Details under section 4.

## 2.2	RAN3

Normative work wrt TS 36.455 in place and technically agreed upon in RAN3#106 meeting. Final approval planned to be in RAN3#107. Details under section 4.

## 2.3	RAN4

Normative work in progress. RAN4 TU allocated in RAN4#94. CR for TS 36.171 to be presented for approval in this meeting.

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

N/A

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

R2-1916406	CR of TS 36.355 for introducing NavIC in LTE	Reliance Jio, MediaTek Inc.,  Huawei, CEWiT, Saankhya Labs	CR	Rel-16	36.355	15.5.0	0247	4	B	LCS_NAVIC	R2-1916293

agreed in principle

R2-1916407	CR of TS 36.331 for introducing NavIC in LTE	Reliance Jio, MediaTek Inc.,  Huawei, CEWiT, Saankhya Labs	CR	Rel-16	36.331	15.7.0	4137	3	B	LCS_NAVIC	R2-1916294

agreed in principle

R2-1916408	CR of TS 36.305 for introducing NavIC in LTE	Reliance Jio, MediaTek Inc., Huawei, CEWiT, Saankhya Labs	CR	Rel-16	36.305	15.4.0	0084	2	B	LCS_NAVIC	R2-1914766

agreed in principle

R3-197510     CR0106r1, TS 36.455 v15.2.1, Rel-16, Cat. B,     rev in R3-197510 (+QC co-sign)

Technically Endorsed