3GPP TSG RAN meeting #86										RP-192417

Sitges, Spain, December 9-12, 2019

Status Report to TSG

Agenda item:			9.3.6

| WI / SI Name | Study on radiated metrics and test methodology for the verification of multi-antenna reception performance of NR UEs |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: No | Performance part: No |  | Testing part: No |
| Acronym | FS_NR_MIMO_OTA_test |  |  |  |  |
| Unique ID | 801001 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-182691 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: December / 2019 | Core part: | Performance part: | Testing part: |  |
| Overall Completion level | Study Item: 85% | Core part: | Performance Part: | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Ruixin WANG, Jinqiang XING, He WANG |
|  | Company | CAICT, OPPO, Samsung |
|  | Email | wangruixin@caict.ac.cn, xingjinqiang@oppo.com, h0809.wang@samsung.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	T hen please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

A conclusion on FR1 MIMO OTA has been made, work plan for remaining FR2 open issues has also been approved in RAN4.

It is proposed to conclude the FR1 part of the study item and to focus the effort on FR2 open issues in an extended Quarter. Thus, it is proposed to extend SI with one more quarter to finalize FR2 remaining issues.

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.4	RAN4

2.4.1	Agreements

RAN4 #92bis (Oct 2019, Chongqing, China)

- General

  - NR MIMO OTA SI ad-hoc meeting minutes was approved [1]

  - TR38.827 v0.4.0 NR MIMO OTA was approved [2]

  - WF on NR MIMO OTA was approved [4]

  - TP to TR 38.827 v0.0.3 on temperature and voltage conditions was approved [5]

  - RMC for NR MIMO OTA was approved [7]

  - TP to TR on RMC for MIMO OTA was approved [8]

  - TP to TR 38.827 v0.4.0 on Base Station beamforming configuration was approved [10]

- Testing methodologies

  - The Environmental condition for FR1

    - Measurement data and views were shared for FR1 environmental conditions [12][16][18][19].

  - Test methods for FR1

    - MPAC system layout is finalized [4]

      - Adopt 16 probes ring configuration (uniformly spaced) for NR FR1 MPAC system

      - Select 1.2m range length (i.e. from the center of the chamber to the measurement probes) as the minimum for FR1 MPAC system

  - Test methods for FR2

    - Orientations for FR2 MIMO OTA static testing

      - Option 1: Non-3D sphere testing;

        - Define below items step-by-step

          - Step1. UE rotation

          - Step2. potential UE orientations and rotation steps

      - Option 2: 3D sphere testing;

        - The testing time should be considered when selecting the step size & spatial region in this option.

- MU work for FR1

  - Split FR1 MU discussion into two frequency ranges, i.e. (410MHz<f≤3 GHz) and (3 GHz<f≤7.125GHz), and focus on MU elements discussion to accelerate the progress

  - In MIMO OTA SI, do preliminary MU element and key values discussion for both ranges

  - Next step for RAN4 93 meeting to finalize FR1 MU work

    - MU Elements and description

    - Example MU values for CE, amplifiers and gNodeB

- Channel model validation

  - Spatial correlation validation procedure for FR1

    - Option1: Reuse LTE validation procedure

    - Option2: Consider two directions line validation

    - Option3: Circle validation

    - Other approach are not precluded

RAN4 #93 (Nov 2019, Reno, US)

- General

  - NR MIMO OTA SI ad-hoc meeting minutes was approved [1]

  - TR38.827 v0.6.0 NR MIMO OTA was approved [2]

  - TR38.827 v0.5.0 NR MIMO OTA was approved [3]

  - WF on FR2 MIMO OTA was approved [4]

  - Proposals on concluding NR MIMO OTA was approved [6]

- Performance metrics

  - The Environmental condition for FR1 [1]

    - To conclude the TRMS as testing condition in the SI phase. Finalize the corresponding test procedures for TRMS in SI phase

    - Using TRMS as baseline to define the requirements in the WI

    - If any request or interesting, defining the requirement based MARSS as second priority in the WI

- FR1 test methodologies

  - The channel model validation procedure is finalized [18]

  - The DoT for FR1 channel model is finalized [14]

  - The preliminary MU assessment for FR1 MIMO OTA is finalized [20]

  - The Range lengths for FR1 MIMO OTA system is finalized [21]

  - The RTS text proposal for FR1 MIMO OTA was agreed [23]

  - The test methods for FR1 MIMO OTA was finalized [16]

    - The averaging of throughput curves

    - The environmental condition

    - The measurement setup

    - The calibration procedure

    - The test procedure

    - The test methodology verification

    - The test methodology applicability

  - The Quality of the Quiet Zone validation procedure for FR1 MIMO OTA was finalized [16]

- FR2 test methodology [4]

  - 3D MPAC system

    - The minimum range length for FR2 MIMO OTA is 0.75 m

    - The number of probes for FR2 MIMO OTA is [8].

  - UE orientation for FR2 MIMO OTA testing

    - 3D scan is adopted for FR2 MIMO OTA testing

      - the number of testing points is [36] with constant density scanning

  - RMC for FR2 MIMO OTA testing

    - 64 QAM RMC was approved for FR2 MIMO OTA [34]

2.4.2	Remaining Open issues

- For FR1 MIMO OTA testing methodology

  - None

- For FR2 MIMO OTA testing methodology

  - Standardize FR2 system layout

  - Define system test procedure

    - calibration, throughput testing, channel model validation, Quality of Quiet zone validation

  - Define Direction of Travel for FR2 channel models

  - Develop preliminary MU assessment with elements and descriptions

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

N/A

4.	References

RAN4 #92bis (Oct 2019, Chongqing, China)

- R4-1911636 “NR MIMO OTA Ad-hoc meeting notes”, CAICT

- R4-1912901 “TR38.827 v0.4.0 NR MIMO OTA”, CAICT

- R4-1911619 “TR38.827 v0.4.0 NR MIMO OTA”, CAICT

- R4-1911637 “WF on NR MIMO OTA”, CAICT, Samsung, Spirent, CMCC, SGS Wireless, vivo

- R4-1912899 “TP to TR 38.827 v0.0.3 on temperature and voltage conditions was approved”, OPPO

- R4-1910738 “TP to TR 38.827 v0.0.3 on temperature and voltage conditions was approved”, OPPO

- R4-1911410 “RMC for NR MIMO OTA”, Samsung, CAICT

- R4-1912900 “TP to TR on RMC for MIMO OTA”, Samsung, CAICT

- R4-1911648 “TP to TR 38.827 v0.4.0 on Base Station beamforming configuration”, CAICT, SAICT

- R4-1912902 “TP to TR 38.827 v0.4.0 on Base Station beamforming configuration”, CAICT, SAICT

- R4-1912098 “Reference Measurement Channels for NR FR1 MIMO OTA” Keysight Technologies UK Ltd

- R4-1912033 “Evaluation of Low Band Performance using MARSS (SIR-Based Metric) versus TRMS”, PCTEST Engineering Lab

- R4-1910809 “further discussion on FR1 probes layout” vivo

- R4-1910739 “About FR1 MIMO OTA spatial correlation error” OPPO

- R4-1911403 “Discussion on spatial correlation error and FR1 probe layout” Samsung

- R4-1911515 “Further views on the environmental conditions for FR1 MIMO OTA” Apple Inc.

- R4-1911516 “Views on the MPAC probe layout for FR1 MIMO OTA” Apple Inc.

- R4-1911682 “Environmental conditions for NR FR1 MIMO OTA” Qualcomm Incorporated

- R4-1911717 “Environmental condition for FR1 MIMO OTA” NTT DOCOMO, INC.

- R4-1911804 “MIMO Capacity Analysis for FR1 2D MPAC” Spirent Communications

- R4-1912099 “Range Length Requirement for NR FR1 MIMO RTS Systems” Keysight Technologies UK Ltd

- R4-1912100 “Weighted RMS Correlation Error for NR FR1: Option 6” Keysight Technologies UK Ltd, Spirent Communications

- R4-1912101 “Minimum Range Length for NR FR1 2D MPAC” Keysight Technologies UK Ltd

- R4-1912102 “Weighted RMS Correlation Error for LTE MPAC Systems” Keysight Technologies UK Ltd

- R4-1912103 “Weighted RMS Correlation Errors for NR FR1 2D MPAC” Keysight Technologies UK Ltd

- R4-191210 “End-to-end system simulations for different probe configurations” Keysight Technologies UK Ltd

- R4-1912290 “Capacity Comparison for Option 1 and Option 2 probe layouts for FR1 2D MPAC” Spirent Communications

- R4-1912384 “views on MU for FR1 MIMO OTA” CAICT, SAICT

- R4-1912419 “On FR1 2D MPAC probe layout” Huawei, HiSilicon

- R4-1910994 “On the probe layout on FR2 MPAC systems, continued” Spirent Communications

- R4-1911268 “FR2 MIMO UE orientations and test positions” MediaTek Beijing Inc.

- R4-1911807 “Usage of Tx Beam Lock for FR2 NR MIMO OTA testing” ROHDE & SCHWARZ

- R4-1912105 “System Implementation of FR2 3D MPAC Systems” Keysight Technologies UK Ltd

- R4-1912321 “Views on the UE rotations and orientations in FR2 MIMO OTA test” Sony, MVG Industries

- R4-1912547 “Impact of Correlation Mismatch in MIMO Capacity” Qualcomm

RAN4 #93 (Nov 2019, Reno, US)

- R4-1914798 “NR MIMO OTA Ad-hoc meeting minutes”, CAICT

- R4-1916173 “TR38.827 v0.6.0 NR MIMO OTA”, CAICT

- R4-1913689 “TR38.827 v0.5.0 NR MIMO OTA”, CAICT

- R4-1916174 “WF on FR2 MIMO OTA”, CAICT, Spirent

- R4-1914799 “Proposals on concluding NR MIMO OTA”, CAICT

- R4-1916009 “Proposals on concluding NR MIMO OTA”, CAICT

- R4-1914995 “Analysis on TRMS vs MARSS based on measurement results”, CAICT, SAICT

- R4-1913522 “Discussion on FR1 MIMO OTA environmental condition”, Samsung

- R4-1914157 “About MIMO OTA environmental condition in FR1”, OPPO

- R4-1915088 “Consideration on environmental conditions for NR FR1 MIMO OTA”, Qualcomm Incorporated

- R4-1915048 “Channel Model Validation for MIMO OTA FR1 Testing” Spirent Communications

- R4-1915077 “Channel Model Validation for FR1 MIMO OTA”, Keysight Technologies UK Ltd

- R4-1915060 “Updated Spatial Filtering, Thresholding, and DoT for FR1” Spirent Communications

- R4-1916010 “TP to TR on Updated Spatial Filtering, Thresholding, and DoT for FR1” Spirent Communications

- R4-1914976 “TP to TR 38.827 v0.5.0 on FR1 MIMO OTA test methods” CAICT

- R4-1916011 “TP to TR 38.827 v0.5.0 on FR1 MIMO OTA test methods” CAICT

- R4-1914992 “TP to TR 38.827 v0.5.0 on channel model validation procedure” CAICT

- R4-1916012 “TP to TR 38.827 v0.5.0 on channel model validation procedure” CAICT

- R4-1914994 “TP to TR 38.827 v0.5.0 on FR1 preliminary MU assessment” CAICT

- R4-1916013 “TP to TR 38.827 v0.5.0 on FR1 preliminary MU assessment” CAICT

- R4-1915073 “TP on Minimum Range Lengths for NR FR1 MIMO OTA Systems” Keysight Technologies UK Ltd

- R4-1915074 “RTS Text Proposal for NR FR1 MIMO OTA” Keysight Technologies UK Ltd

- R4-1916014 “RTS Text Proposal for NR FR1 MIMO OTA” Keysight Technologies UK Ltd

- R4-1913675 “FR2 MIMO test method” MediaTek Beijing Inc.

- R4-1915045 “Views on the UE rotations and orientations in FR2 MIMO OTA test” Sony, MVG Industries

- R4-1915062 “Range length and probe layout considerations in 5G NR FR2” Spirent Communications

- R4-1915072 “Sensitivity of PSP to UE position in test volume” Spirent Communications

- R4-1915075 “On UL UBF for NR FR2 MIMO OTA” Keysight Technologies UK Ltd

- R4-1915078 “Channel Model Validation for FR2 MIMO OTA” Keysight Technologies UK Ltd

- R4-1915079 “System Implementation of FR2 3D MPAC Systems” Keysight Technologies UK Ltd

- R4-1916175 “System Implementation of FR2 3D MPAC Systems” Keysight Technologies UK Ltd

- R4-1915090 “Views on UE orientations and test positions for FR2 MIMO OTA” Qualcomm Incorporated

- R4-1915091 “Adding 64QAM RMC for NR FR2 MIMO OTA” Qualcomm Incorporated

- R4-1916176 “TP to TR 38.827 on 64QAM RMC for NR FR2 MIMO OTA” Qualcomm Incorporated

- R4-1913676 “MIMO BS assumption and channel model definition” MediaTek Beijing Inc.

- R4-1914996 “FR1 MIMO OTA Channel model validation results” CAICT

- R4-1915076 “On path delay grids for NR FR1 and FR2 channel models” Keysight Technologies UK Ltd

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template