3GPP TSG RAN meeting #86										RP-192429

Sitges, Spain, Dec 9 – 12, 2019

## Status Report to TSG

Agenda item:			9.9.1

| WI / SI Name | Study on enhanced test methods for FR2 NR UEs |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: No | Performance part: No |  | Testing part: No |
| Acronym | FS_FR2_enhTestMethods |  |  |  |  |
| Unique ID | 850071 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-192322 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: September / 2020 | Core part: | Performance part: | Testing part: |  |
| Overall Completion level | Study Item: 5% | Core part: | Performance Part: | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Anatoliy IOFFE, Ruixin WANG |
|  | Company | Apple Inc., CAICT |
|  | Email | aioffe@apple.com, wangruixin@caict.ac.cn |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.4	RAN4

#### 2.4.1	Agreements

RAN4 #92bis (October 2019, Chongqing)

-	General

-	The work plan was approved in [10]

-	Adhoc meeting minutes were approved in [11]

-	The TR38.884 skeleton was approved in [13]

-	Objective 1 (test methodology for high DL power and low UL power test cases)

-	The scope of impacted requirements was clarified [12]

-	Work progress was agreed to handle in two tracks (Track 1: study possible enhancements to the permitted test methods listed in TR38.810; Track 2: study NFTF and DNF solutions as alternative methods. Other methods are not precluded) [12]

-	Equivalence criteria in TR 38.810, clause 4.4, shall be taken as the baseline [12]

-	Objective 2 (solutions to minimize the impact of polarization basis mismatch)

-	No agreements were reached due to limited agenda time

-	Objective 3 (enhancements to support the verification of RF requirements for inter-band FR2+FR2 CA)

-	No agreements were reached due to dependency on FR2 inter-band CA discussions in the FR2 RF enhancement work item

RAN4 #93 (November 2019, Reno)

-	General

-	A summary of the informal email discussion was provided for information in [20]

-	Adhoc meeting minutes were approved in [22]

-	It was agreed to organize an informal email discussion and an offline conference call in the interrim between RAN4 #93 and RAN4 #94 [35]

-	Objective 1 (test methodology for high DL power and low UL power test cases)

-	A list of 7 questions has been agreed to be used for informal email discussions and offline conference call [35]

-	Objective 2 (solutions to minimize the impact of polarization basis mismatch)

-	EIRP measurement: assumptions on UE architecture, the scope of work for the enhancement, and the 9 potential test methodology techniques under consideration were agreed in [35]

-	EVM measurement: 4 test methodology techniques under consideration were agreed in [35]

-	EIS metric: there was no consensus to introduce the scheme described in [34]

-	Objective 3 (enhancements to support the verification of RF requirements for inter-band FR2+FR2 CA)

-	No agreements were reached due to limited agenda time

#### 2.4.2	Remaining Open issues

-	Objective 1 (test methodology for high DL power and low UL power test cases)

-	Define applicable test methodology enhancements and quantify improvement over baseline methods in TR38.810

-	Derive preliminary assessment of measurement uncertainty of the test methodology enhancements

-	Objective 2 (solutions to minimize the impact of polarization basis mismatch)

-	Define applicable test methodology enhancements and quantify improvement over baseline methods in TR38.810

-	Derive preliminary assessment of measurement uncertainty of the test methodology enhancements

-	Objective 3 (enhancements to support the verification of RF requirements for inter-band FR2+FR2 CA)

-	Define applicable test methodology enhancements and quantify improvement over baseline methods in TR38.810

-	Derive preliminary assessment of measurement uncertainty of the test methodology enhancements

-	Objective 4 (extreme temperature conditions for all applicable FR2 UE RF test cases)

-	Define applicable test methodology enhancements and quantify improvement over baseline methods in TR38.810

-	Derive preliminary assessment of measurement uncertainty of the test methodology enhancements

-	Objective 5 (support the verification of RF requirements for FR2 DL 256QAM)

-	Define applicable test methodology enhancements and quantify improvement over baseline methods in TR38.810

-	Derive preliminary assessment of measurement uncertainty of the test methodology enhancements

-	Objective 6 (testability enhancements to reduce test time)

-	Define applicable test methodology enhancements and quantify improvement over baseline methods in TR38.810

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

N/A

## 4.	References

RAN4 #92bis (October 2019, Chongqing)

- R4-1911342	Views on the applicability of NFTF and DNF methods in FR2	Anritsu Corporation

- R4-1911502	Views on the high DL power and low UL power objective	Apple Inc.

- R4-1911503	Views on the polarization mismatch objective	Apple Inc.

- R4-1912007	Views on FR2 test method enhancement	Rohde & Schwarz

- R4-1912106	On Relaxation of Low UL and High DL Test Cases	Keysight Technologies

- R4-1912107	On Minimizing Impact of Polarization Basis Mismatch	Keysight Technologies

- R4-1912108	On Test Time Reduction for NR FR2 UE Test Cases	Keysight Technologies

- R4-1912314	Views on testability enhancement for UE FR2 test	Sony

- R4-1912420	On EIS test metric	Huawei, HiSilicon

- R4-1912903	Work plan for FR2 test method enhancement	Apple Inc., CAICT

- R4-1913053	FR2 test method enhancement adhoc meeting notes	Apple Inc.

- R4-1913070	WF on FR2 test methodology enhancement	Apple Inc., CAICT

- R4-1913071	TR38.884 skeleton for FR2 test method enhancement	Apple Inc.

RAN4 #93 (November 2019, Reno)

- R4-1913147	On FR2 OTA testability of UE Tx Modulation Quality requirements	Qualcomm Incorporated

- R4-1913148	On enabling single AoA testing for FR2 inter-band DL CA	Qualcomm Incorporated

- R4-1913252	Views on test methods for high DL power and low UL power TCs	Rohde & Schwarz

- R4-1913253	Views on testability of inter-band CA in FR2	Rohde & Schwarz

- R4-1913523	Discussion on polarization mismatch for UL TX test	Samsung

- R4-1913524	Discussion on antenna array assumption for measurement grids	Samsung

- R4-1913547	FR2 test method enhancement informal email discussion on the polarization basis mismatch objective	Apple Inc.

- R4-1913548	Views on test methodology for inter-band	(FR2+FR2) CA	Apple Inc.

- R4-1913549	FR2 test method enhancement adhoc meeting notes	Apple Inc.

- R4-1913674	FR2 SISO enhancement for polarization mismatch	MediaTek Inc.

- R4-1913931	Test system for inter-band DL CA in FR2	Anritsu Corporation

- R4-1913941	Discussion on EIS test methodology for polarization mismatch	LG Electronics

- R4-1913960	EIRP test methodology for polarization mismatch	LG Electronics Polska

- R4-1914608	View on NFTF and DNF test methods	MVG Industries, SONY

- R4-1914795	Options to optimize the polarization mismatch	Rohde & Schwarz

- R4-1914977	Views on test methods for inter-band CA	CAICT

- R4-1915061	Views on polarization mismatch between DUT and TE	Anritsu Corporation

- R4-1915080	On White Box Testing	Keysight Technologies

- R4-1915081	On Relaxation of Low UL and High DL Test Cases	Keysight Technologies

- R4-1915082	On Minimizing Impact of Polarization Basis Mismatch	Keysight Technologies

- R4-1915390	On EIS test metric	Huawei, HiSilicon

- R4-1916177	Way forward on enhanced test methods for FR2 in NR	Apple Inc.

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template