3GPP TSG RAN meeting #86										RP-192530

Sitges, Spain, December 9-12, 2019

Status Report to TSG

Agenda item:			9.4.24

| WI / SI Name | NR performance requirement enhancement |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: Yes |  | Testing part: No |
| Acronym | NR_perf_enh-Perf |  |  |  |  |
| Unique ID | 840094 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-192281 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: | Performance part: 09/2020 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: | Performance Part: 40% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Shan YANG |
|  | Company | China Telecom |
|  | Email | yangshan@chinatelecom.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

The progress in RAN4 #92bis meeting is summarized below:

General for UE & BS:

- The ad-hoc minutes for NR Rel-15/16 UE demodulation and CSI requirements was approved in [1].

- The ad-hoc minutes for NR Rel-15/16 BS demodulation requirements was approved in [2].

UE CA normal demodulation:

- The way forward on PDSCH CA normal demodulation requirements was approved in [3].

- The simulation assumptions for NR FR1 normal CA UE performance requirements were approved in [4].

UE PMI reporting:

- The way forward on Rel-16 UE PMI reporting requirements for Tx ports larger than 8 and up to 32 was approved in [5].

- The simulation assumptions for NR PMI reporting requirements for more than 8 Tx ports was approved in [6].

UE TDD LTE-NR co-existence:

- The way forward on TDD LTE-NR co-existence demodulation requirements was approved in [7].

UE CA power imbalance:

- For power imbalance requirement for NR FR1 intra-band contiguous CA, it was agreed that in the Chairman notes that:

  - Postpone discussion on the UE demodulation requirements unless UE RF RX image rejection requirements for target scenario are introduced

  - If  UE RF RX image rejection Core requirements are not defined in R16, no UE demodulation requirement will be defined in R16

The progress in RAN4 #93 meeting is summarized below:

General for UE & BS:

- The ad-hoc minutes for NR Rel-15/16 UE demodulation and CSI requirements was approved in [8] and [9].

- The ad-hoc minutes for NR Rel-15/16 BS demodulation requirements was approved in [10].

- The CR work split for NR performance requirement enhancement WI was approved in [11].

UE CA normal demodulation:

- The way forward on PDSCH CA normal demodulation requirements was approved in [12].

- The simulation assumptions for NR normal CA UE performance requirements were approved in [13].

- The summary of normal CA simulation results (NR FR1 FDD) was provided in [14].

- The summary of normal CA simulation results (NR FR1 TDD) was provided in [15].

UE PMI reporting:

- The way forward on Rel-16 UE PMI reporting requirements for Tx ports larger than 8 and up to 32 was approved in [16].

- The simulation assumptions for NR PMI reporting requirements for more than 8 Tx ports was approved in [17].

UE TDD LTE-NR co-existence:

- The summary of simulation results for TDD LTE-NR coexistence requirements was provided in [18].

BS PUSCH 30% throughput test point:

- For PUSCH 30% throughput test point, in addition to the ad-hoc agreements, it was agreed that in the Chairman notes that:

  - Antenna for FR1: 1T2R

  - Use MCS 16 instead of MCS 2 for full PRB allocation.

  - Waveform: only CP-OFDM for MCS 16

  - FR2 DM-RS configuration

    - Option 1: 1+1 and 1+0

    - Option 2: 1+1

    - Option 3: 1+0

  - FR2 PT-RS configuration

    - Option 1: with and without PT-RS

    - Option 2: with PT-RS

    - Option 3: without PT-RS

  - Channel Model:

    - FR1: TDLC300-100 (MCS 16)

    - FR2:TDLA30-300 (MCS 16)

  - Aim to finalize all the test requirements in the next meeting.

BS PUSCH FR2 2T2R MCS12:

- The summary of ideal and impairment results for FR2 PUSCH 2T2R MCS12 was provided in [19].

2.4.2	Remaining Open issues

UE demodulation and CSI reporting requirements:

- Introduction of NR CA PDSCH normal demodulation requirements for NR CA, EN-DC, NE-DC, NR-DC

- Introduction of PMI reporting requirements for the number of TX ports larger than 8 and up to 32

- Introduction of LTE-NR co-existence demodulation test cases for TDD mode

BS demodulation requirements:

- Introduction of PUSCH requirements for 30% TP test point

- Introduction of FR2 PUSCH 2T2R requirements for MCS12

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

4.	References

RAN4 #92bis:

- R4-1912724, Ad hoc minutes for Rel-15/16 NR UE demodulation and CSI requirements, China Telecom, RAN4 #92bis.

- R4-1912722, Ad hoc minutes for Rel-15/16 NR BS demodulation requirements, China Telecom, RAN4 #92bis.

- R4-1912832, Way forward on PDSCH CA normal demodulation requirements, Intel, RAN4 #92bis.

- R4-1912832, Simulation assumptions for NR FR1 normal CA UE performance requirements, Intel, RAN4 #92bis.

- R4-1912834, Way forward on PMI reporting requirements for Tx ports larger than 8 and up to 32, Ericsson, RAN4 #92bis.

- R4-1912811, Simulation assumptions for NR PMI reporting requirements for more than 8 Tx ports, Ericsson, RAN4 #92bis.

- R4-1912711, Way forward on TDD LTE-NR co-existence demodulation requirement, Huawei, HiSilicon, Ericsson, Samsung, RAN4 #92bis.

RAN4 #93:

- R4-1915803, R15/R16 NR UE Demodulation ad-hoc minutes #1, China Telecom, RAN4 #93.

- R4-1915856, R15/R16 NR UE Demodulation ad-hoc minutes #2, China Telecom, RAN4 #93.

- R4-1915804, R15/R16 NR BS Demodulation ad-hoc minutes, China Telecom, RAN4 #93.

- R4-1915864, CR work split for NR performance requirement enhancement WI, China Telecom, RAN4 #93.

- R4-1915861, Way forward on PDSCH CA normal demodulation requirements, Intel, RAN4 #93.

- R4-1915863, Simulation assumption for NR CA PDSCH normal demodulation requirements, Intel, RAN4 #93.

- R4-1913422, Summary of Normal CA simulation results (NR FR1 FDD), Intel, RAN4 #93.

- R4-1913423, Summary of Normal CA simulation results (NR FR1 TDD), Intel, RAN4 #93.

- R4-1915858, Way forward on PMI reporting requirements for Tx ports larger than 9 and up to 32, Ericsson, Samsung, RAN4 #93.

- R4-1915859, Simulation assumptions for NR PMI reporting requirements for more than 8 Tx ports, Ericsson, RAN4 #93.

- R4-1915862, Summary of simulation results for TDD LTE-NR coexistence requirements, Huawei, RAN4 #93.

- R4-1913188, Summary of ideal and impairment results for FR2 PUSCH 2T2R MCS12, China Telecom, RAN4 #93.

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template