3GPP TSG RAN meeting #86									RP-192533

Sitges, Spain, Dec. 9-12, 2019

## Status Report to TSG

Agenda item:			9.4.9

| WI / SI Name | NR Mobility Enhancements |  |  |  |
| --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes | Testing part: No |
| Acronym | NR_Mob_enh |  |  |  |
| Unique ID | 800087 |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-191885 |  |  |  |
| Target Completion Date (indicate if changed) | Core part: 03/2020 |  | Performance part: 09/2020 |  |
| Overall Completion level | Core part: 70% |  | Performance Part: 0% |  |

Source:

| Leading WG |  | RAN2 |
| --- | --- | --- |
| Rapporteur | Name | Yi Guo |
|  | Company | Intel Corporation |
|  | Email | yi.guo@intel.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

RAN2 agreed to support conditional NR PSCell addition/change for any architecture option with NR PSCell and to reuse the conditional HO. Support of conditional PSCell addition/change for (NG)EN-DC will require further discussion and potential modifications w.r.t LTE specification. Conditional SCG change was in original scope of WI. Conditional PSCell addition and impact to LTE specifications due for EN-DC were not envisaged by the original scope.

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

### 2.1.1	Agreements

#### 2.1.1.1	RAN1#98bis Agreements

Agreement:

- PDCCH monitoring (including CORESETs, search spaces, DCI formats) is configured independently for each source and target cell.

Conclusion:

- Explicit support for DAPS/RUDI-HO when both source and target cells belong to FR2 (on top of what is expected to be standardized for when source and target cells belong to FR1 and FR1, respectively, when source and target cells belong to FR1 and FR2, respectively, and when source and target cells belong to FR2 and FR1, respectively) will not be discussed further in RAN1.

Working assumption:

- During DAPS/RUDI HO, when UL channel/signals of source and target cells collide, the UE transmits the target cell UL channels/signals and drops the source cell UL channels/signals

  - FFS whether this should apply to all combinations of UL channels/signals or not (e.g. PRACH)

- Collision (in above) means when physical time resources for UL channel/signal partially or fully overlap at least for the intra-frequency intra-band scenario.

  - FFS whether collision definition is applicable in the context of inter-frequency intra-band scenarios, and/or inter-frequency inter-band scenarios

#### 2.1.1.2	RAN1#99 Agreements

Agreement:

- Confirm WA from RAN1 #98bis on UL transmission of signals/channels for DAPS HO with the following changes:

  - Collision (in above) means is defined for the following cases:

    - when physical time resources for UL channel/signals partially or fully overlap at least for the intra-frequency intra-band scenario.

    - physical time and frequency resources for UL channel/signals partially or fully overlap in time and frequency for any other scenario.

  - Note: Cases when UE realizes UL transmission collides after transmission to the source/target cell is ongoing can be discussed during the CR review.

- UL transmission dropping when UL transmission of signals/channels to source and target cell collide should apply to all combination of UL channel/signals (i.e. prioritize target)

- If UE supporting DAPS HO indicates that UE is not capable of supporting simultaneous UL transmission to source and target cell, UE will drop transmission of source cell if UL transmissions of source and target cell overlap in time. Otherwise, UE transmits UL signals/channels to both source and target cell in DAPS HO.

Agreement:

- In RAN1 understanding, if UE indicates that it supports DAPS HO for a specific feature set, it implies (without additional capability signaling) that UE supports simultaneous reception of DL signals/channels in overlapping OFDM symbols for DAPS HO.

  - Additional restrictions may apply, e.g. BWP, BD/CCE limit for PDCCH monitoring

  - Additional capability signaling is required to indicate the intra-frequency DAPS HO for a specific feature set

  - FFS: Whether indicated capabilities are per FS or per FSPC

  - Note: as per RAN2 LS R1-1911924, UE may additionally indicate that UE supports simultaneous transmission of UL signals/channels in overlapping OFDM symbols.

- FFS: Whether, a UE that indicates DAPS-HO capability is capable of simultaneously receiving PDCCH/PDSCH from source and target cells when the resources for PDCCH/PDSCH from the two cells overlap in frequency and time.

Agreement:

- For UEs indicating support of simultaneous uplink transmission for DAPS HO, if the maximum transmission power is exceeded, target cell transmission power is prioritized

Agreement:

- If a UE is configured with DAPS HO operation, the UE performs transmission power control based on Section 7.6.2 of 38.213 replacing the MCG with target MCG and SCG with source MCG.

  - Note: This assumes the latest draft CR in R1-1913214 as the baseline

  - Note: The specific terminology used for “target MCG” and “source MCG” may be different in 38.213 to align with other specifications

- Note: Existing agreement on UL signal/channel dropping in UL transmission collisions should apply on top of the updated agreement above.

Agreement:

- For intra-frequency DAPS HO, the UE expects that the active DL and UL BWP of target cell is confined within the active DL and UL BWP of the source cell respectively.

  - Note: UE is not expected to meet any intra-frequency DAPS-HO related latency requirements if this condition is not met

Agreement:

- The operation described for handling collisions between PRACH and PUSCH/PUCCH/SRS in TS38.213 Section 8.1 should also be applicable for the DAPS-HO operation when PRACH is transmitted in the target cell and PUSCH/PUCCH/SRS is transmitted on the source cell.

Agreement:

- For DAPS-HO, UE will indicate Ncell^cap for each MCG (separately from DC capability).

  - The lower bound for Ncell^cap per MCG is modified to [2]

- When a UE is configured to monitor PDCCH from source and target in a slot during DAPS HO, the UE is not expected to be provided with PDCCH configuration leading to PDCCH overbooking at both source and target cells.

### 2.1.2	Remaining Open issues

None identified.

## 2.2	RAN2

### 2.2.1	Agreements

#### 2.2.1.1 RAN2#107bis Agreements

Reduction in user data interruption during handover or SCG change:

RAN2 concluded:

1	Confirm that the agreements made in RAN2#107 meeting for LTE RUDI handover with DAPS are applicable to NR RUDI handover.

Security handling:

2	During RUDI HO with DAPS, the end-marker packet to differentiate the security keys is not needed.

3	For DRBs, UE derives the security keys for the target cell and configures the lower layer associated to the target cell to apply the security keys/algorithms upon reception of HO command, while maintaining the security keys/configuration of the source cell. FFS whether the same process can be applied to SRBs.

4	For DRBs, UE releases the security keys/configuration of the source cell along with the release of source protocol.

5	For DL and UL data transfer, UE uses the security keys and algorithms of the source cell and the target cell in parallel from HO successful completion to source cell release.

ROHC handling:

6	If drb-ContinueROHC is not configured, UE has two separate ROHC instances, one for the source cell and the other for the target cell.

•	UE uses one ROHC compressor instance for UL data transfer;

•	UE uses two ROHC decompressor instances for DL data transfer.

7	UE is allowed to transmit the ROHC feedback through the source cell UL if there is DL data on-going from the source cell.

8	The potential ROHC failure issues in DL and UL (if they are valid) are addressed by UE/network implementation without spec impact.

9	drb-ContinueROHC is not supported for DAPS in Rel-16.

Reordering:

10	Stick to current process of reordering and RoHC in LTE and NR.

11	For both LTE and NR, the current PDCP reordering function can be reused to reorder the PDCP PDUs received from the source cell and the target cell when DAPS is configured during HO.

12	One common PDCP reordering is used to realize in-order delivery for header decompression and in-order delivery of PDCP SDUs to upper layer.  FFS which part of operation is left to UE implementation.

UL new data transmission switching:

13	The indication to switch the UL new data transmission and will be specified in MAC.

14	After UL new data transmission switching, data available for transmission/the PDCP data volume is indicated to the MAC entity associated to the target eNB/gNB. UE starts retransmission of packets from the earliest unacknowedged SDU of source cell.

FFS how this is done in specification.

FFS if something different is needed for LTE than NR

15	After UL new data transmission switching, the size of the PDCP control PDUs containing the ROHC feedback to the source cell is indicated to the MAC entity associated to the source eNB/gNB as data available for transmission/the PDCP data volume.

Single PDCP entity supporting DAPS:

16	The single PDCP entity for DAPS is modelled to have separate security/ROHC functions in the specification.

17	At the UE side for DRB, the normal PDCP entity is changed to the single PDCP entity supporting DAPS upon reception of HO command; the single PDCP entity supporting DAPS is changed to normal PDCP entity upon release of the source cell.

18	The change between the normal PDCP entity and the single PDCP entity supporting DAPS need to be captured in both RRC and PDCP. FFS on how to capture.

Working assumption

19	DAPS configuration per DRB is agreed as working assumption as long as the specification impact is small.

Impact on network and LS to RAN3:

20	Send LS to RAN3 to inform them of RAN2 agreements on PDCP agreements.

Support of UDC

Proposal 21	FFS whether and what will specify UDC for RUDI HO. Papers proposing to support UDC during RUDI HO should provide details for the support.

General:

1	RAN2 adopts DAPS HO as the feature name used in all running CRs and LSs.

Bearer handling:

1	For each DRB configured with DAPS, upon reception of handover command with DAPS, UE establishes a RLC entity, MAC entity and an associated DTCH logical channel for the target cell. UE keeps the RLC bearer configuration for the source cell.

2	For DRBs, upon reception of handover command with DAPS, UE reconfigures the PDCP entity for DAPS instead of performing PDCP re-establishment.

3	Upon reception of handover command with DAPS, UE associates the RLC entities with the security configurations and the ROHC profiles of PDCP configured by the source cell and the target cell respectively.

4	Upon release of the source cell, UE releases the physical channel configuration; reset MAC of the source cell and release the source MAC configuration; release all RLC entities and logical channels associated to the source cell.

RLC impact:

Working assumption

1	RLC UM with PDCP SN number continuity is supported for DAPS. We do not attempt to make RLC UM lossless by introducing RLC AM mechanisms.

MAC impact:

1 	UE switches the UL PDCP data transmission upon successful RACH procedure (Msg2 for CFRA or Msg4 for CBRA).

2	The UE keeps the UL HARQ (re)transmission of the source link after UL data transmission switching to the target eNB.

3	When an uplink grant indicating the HARQ new transmission is received in the source link after UL data switching, the UE is expected to perform the corresponding UL transmission accordingly.

4	During Rel-16 RUDI handover, the UE only supports two links (i.e. the source MCG link and the target MCG link).

5	FFS if Msg.B for 2-step RACH works the same.

Single UL

1	We do not support TDM pattern.

2	We leave it up to network implementation how to coordinate UL scheduling.

3	For single UL transmission, we will not specify rules how UE handles which link to transmit if UL should be sent to both source and target.

CP of DAPS:

1	T304 is reused to determine the DAPS handover failure.

2	When the DAPS handover fails, the UE report the DAPS handover failure via the source link without triggering RRC connection re-establishment if the source link is still available (i.e. RLF is not declared).

3	When the DAPS handover fails, the UE resumes the DRB data transmission via the source link if the source link is still available.

4	Before the successful completion of the RACH to the target cell, the UE keeps the source link failure detection.

5	Before the successful completion of the RACH to the target cell, when the source link fails, the UE releases the source link (but not source RRC configuration which may be used for re-establishment) and stops any data transmission or reception via the source link.

6	After the successful completion of the RACH to the target cell and before the release of the source link, the UE does not keep the source link failure detection of the source link.

8	As the legacy handover, the UE continues the RACH to the target cell before the DAPS handover failure is claimed, even though the target MAC entity indicates the random access problem.

9	After the successful completion of RACH to the target cell, the target link RLM is the same as the legacy UE

10	After the target cell RACH completion and before the release of the source cell, when the target link fails, the UE triggers RRC connection re-establishment.

11	If both the handover/target link failure and the source link failure occur, the UE triggers RRC connection re-establishment.

12	The UE has only one RRC state/entity.

UE capability and coordination:

1	If capability coordination is used, source and target cell configurations ensure UE capabilities are not exceeded (like now).

2	If UE capabilities are exceeded, UE behaviour is unspecified.

3	FFS if we specify behaviour for specific capabilities (e.g. UL tx power) or fallback to legacy handover (given that UE doesn’t know whether network uses capability coordination). Will diucss these based on company contributions.

4	DAPS HO supports having RRC message(s) containing configuration from source cell and target cell. FFS whether this is done with 1 or 2 RRC messages.

Handover robustness improvements:

RAN2 agreed:

Configuration and execution condition:

1	From RAN2 perspective, both source and target can trigger the modification of CHO configuration, and leave the final decision to RAN3.

2.	When source configuration needs to be changed, it is up to network to update the UE stored CHO configurations so it remains valid. From RAN2 perspective, whenever source configuration needs to be changed, source sends the updated configuration to target if a new CHO configuration is needed and ask RAN3 to confirm.

3.	The handling of CHO configuration can be split into 2 steps as below and inform RAN4 about RAN2 agreements:

Step 1: Decode the  RRCReconfiguration/RRCConnectionReconfiguration including source configuration, if present, and CHO execution conditions (both decode and configure upon reception of RRCReconfiguration/RRCConnectionReconfiguration).

Step 2: Apply the target cell configuration  (i.e. a stored RRCReconfiguration/RRCConnectionReconfiguration prepared for the selected target), the UE can only do this upon meeting the CHO execution condition for the cell.

Failure handling:

1.	Confirm the working assumption as an optional feature:

At RLF/HO failure/CHO failure, the UE performs cell selection and if the selected cell is a CHO candidate then the UE attempts CHO execution, otherwise re-establishment is performed.

If the CHO performed during failure handling procedure fails, the UE will perform re-establishment, i.e. we do not allow multiple attempts of CHO during failure case.

FFS on how to capture it in specification;

If UE doesn’t support this capability, it does re-establishment (just as now). Network can configure what UE does.

For fast recovery, RAN2 concluded in study phase:

1	Reuse the LTE baseline for T312 functionality. Can discuss specific optimizations based on company contributions.

Working assumption

2	Introduce T312 based mechanism on PSCell for fast declaration of SCG failure.

Condition PSCell addition/change:

0	We will prioritize work in SN-initiated PSCell change for conditional PSCell change.

1	Maintain Rel-15 principle that only one PScell is active at a time even with conditional PScell addition/change.

2	For conditional PScell addition, the MN decides on the conditional PScell addition execution condition. The condition is defined by a measurement identity, given by a measurement configuration provided by the MN.

3	For conditional PScell change, execution condition may be decided by MN (MN-initiated) or SN (SN-initiated)

4	For conditional PScell change, A3/A5 execution condition should be supported while for conditional PScell addition, A4/B1 like execution condition should be supported.

5	For conditional SN change, the source SN configuration can be used as the reference in generation of delta signalling for the candidate SNs.

After the meeting, 8 email discussions are allocated:

1	[107bis#08][NR MobE] Updated Stage-2 running CR for NR mobility (Intel

2	[107bis#09][NR LTE MobE] LS to RAN1/4 on UE capabilities (Intel)

3	[107bis#15][NR LTE MobE] LS to RAN3 on RAN2 agreements (Huawei)

4	[107bis#52][NR MobE] Open issues Conditional PSCell addition/change (CATT)

5	[107bis#53][NR LTE MobE] UE capability structure DAPS/RUDI HO (Intel)

6	[107bis#54][NR MobE] 38.331 RRC running CR NR mobility (Intel)

7	[107bis#55][NR LTE MobE] Running LTE and NR PDCP CRs NR mobility (Huawei)

8	[107bis#56][NR LTE MobE] Updated MAC running CR NR/LTE mobility (vivo)

#### 2.2.1.2 RAN2#108 Agreements

Running CRs, R2-1914834. R2-1914835, R2-1915351, R2-1914696 have been endorsed as baseline CRs.

Reduction in user data interruption during handover or SCG change:

RAN2 concluded:

Scenario:

1	DAPS HO for FR2 to FR2 case is not supported in Rel-16.

SDAP configuration:

1	QoS flow remapping during DAPS HO is supported.

2	For DAPS HO, the same principle as the legacy HO (note in 38.300) is applied, i.e. for DL, the target gNB should first transmit the forwarded PDCP SDUs on the old DRB before transmitting new data from 5GCN on the new DRB. For UL, the target gNB should not deliver data of the QoS flow from the new DRB to 5GCN before receiving the end marker on the old DRB from the UE.

3	Specify in 38.331 how the QoS flow remapping is triggered after UL switching. Stage-3 details how this information is handled (form MAC to RRC, from RRC to SDAP)

RLC:

1	The impact to RLC should be minimized and we do not create a running RLC CR for DAPS. If impacts are later identified, this can be revisited.

2	The on-going procedure to provide RLC status report for the DL data transmission at the RLC AM entity associated to the source cell should not be impacted by UL new data switching.

3	The on-going transmitting operation at the transmitting side of the RLC entity associated to the source cell should not be impacted by UL new data switching.

4	UE doesn’t stop the on-going ARQ retransmission autonomously upon UL new data switching. The on-going retransmission operation at the transmitting side of the RLC entity associated to the source cell should not be impacted by UL new data switching.

5	The working assumption to support RLC UM during DAPS HO is confirmed (without optimizations to make it lossless, i.e. no retransmission).

PDCP:

1	Confirm to use the term ‘DAPS PDCP’ to name the PDCP entity supporting DAPS.

2	The ‘PDCP reconfiguration’ procedure handles the two cases:

•	Change from the normal PDCP entity to the DAPS PDCP entity;

•	Change from the DAPS PDCP entity to normal PDCP entity.

3	When upper layers request a PDCP reconfiguration, UE shall performs PDCP reconfiguration from the normal PDCP to DAPS PDCP.

4	For the change from the normal PDCP to DAPS PDCP, UE establishes a ciphering function, integrity protection function and ROHC protocol stack and applies the security algorithms and keys provided by upper layer.

5	When upper layers request a PDCP reconfiguration and the source protocol is released, UE shall performs PDCP reconfiguration from DAPS PDCP to normal PDCP.

6	For the change from DAPS PDCP to the normal PDCP, UE releases the ciphering function, integrity protection function associated to the released RLC entity. FFS how RoHC is handled

7	PDCP status report is triggered when UL switching occurs (from MAC to RRC to PDCP). Since PDCP has switched to target, it is transmitted to target only.

FFS whether PDCP status report is triggered when upper layer requests a PDCP reconfiguration with source protocol release.

8	The state variables control the transmission and reception operation should not be reset and the timers including t-Reordering and discardTimer keeps running during PDCP reconfiguration procedure..

9	UE switches from single PDCP with DAPS to normal PDCP upon receiving an explicit signalling from the target cell.

Control plane:

1	UE establishes PDCP entity for SRBs associated to the target node upon receiving DAPS HO command. UE does not re-establish PDCP entities for source SRBs during DAPS HO.

2	Once HO command is successfully received, UE can switch the RRC protocol signaling processing towards the target cell to receive any further RRC messages.

3	The UE releases the source SRB resources, security configuration of the source cell and stops DL/UL reception/transmission with source upon receiving explicit release from target node.

4	No changes to RRM during handover due to DAPS HO. (No changes needed to running CR)

5	After receiving HO command (RRCConnectionReconfiguration with mobility control info) from source cell, UE stops system information updates, short messages (for NR), paging, ETWS, CMAS reception for the source cell.

6	The UE re-starts system information updates, paging, short messages (for NR), ETWS, CMAS in source cell once resuming the connection to source successfully when target cell is failed.

Per DRB DAPS:

1	Confirm working assumption on per-DRB DAPS.

2	DRB not configured for DAPS is handled same way as in legacy HO.

Handover robustness improvements:

RAN2 agreed:

Configuration and execution condition:

1	If compliance check fails, UE does re-establishment.

2 No changes needed to running CRFailure handling:

3 	RAN2 to confirm agreement on source configuration change are:

-	Network ensures the UE stored CHO configuration is valid after source configuration change;

-	This may or may not require the network to provide the UE with a new CHO configuration along with the new source configuration;

5	Upon CHO execution, UE applies the CHO configuration (i.e. RRC message containing the CHO configuration) on top the current source configuration. in case of fullConfig, this replaces the source configuration.

6	Use existing processing time for RRC reconfiguration message containing CHO configuration (step 1).

Release of source:

1	After successful reconfiguration with sync (with or without key change) (NR) or handover (LTE), UE releases stored CHO configurations.

Failure handling:

1	Upon RLF/HOF the UE starts timer T311 and performs cell selection. Upon selecting a suitable cell while timer T311 is running the UE applies stored CHO configuration for that selected cell, if available; otherwise it performs re-establishment.

Measurement configuration:

1	For A3 event, A3 event offset, hysteresis and time to trigger should be allowed to configure differently for the 2 measID for the same event, same RS type and same measurement object.

2	For A5 event, A5 threshold 1 and A5 threshold 2, hysteresis and time to trigger should be allowed to configure differently for the 2 measID for the same event, same RS type and same measurement object.

3	All event combinations (i.e. A3+A5, A3+A3 and A5+A5) are supported.

4	For both A3 and A5 events, no changes to cell specific offset.

5	maxNrofRS-IndexesToReport, maxReportCells, reportAddNeighMeas, reportAmount, reportOnLeave, reportQuantityCell, reportQuantityRS-Indexes, and useWhiteCellList are not supported within the measID that is configured for triggering conditional handover.

6	No changes to S-measure, i.e. it applies to measurements of the CHO candidate cells.

7	When the network explicitly removes the stored CHO configuration for a candidate, the network explicitly releases the measIDs associated to the CHO configuration for that candidate cell if it’s not used by other CHO configurations.

8	When the CHO configurations are autonomously released by the UE, it is FFS if the UE autonomously releases the associated measIDs.

FFS whether we remove reportConfig.

For fast recovery, RAN2 concluded in study phase:

1	Confirm the working assumption to Introduce T312 based mechanism on PSCell for fast declaration of SCG failure

2	T312 on PSCell can be configured for SCG measurement configurations provided over SRB3 or SRB1.

Condition PSCell addition/change:

Condition PSCell addition/change

1.	CPAC is defined as the UE having network configuration for initiating access to a candidate PSCell, either to consider the PSCell as suitable for SN addition or SN change including intra-SN change, based on configured condition(s).

2.	Usage of CPAC is decided by the network. The UE evaluates when the condition is valid.

3.	Support configuration of one or more candidate cells for CPAC;

o	FFS how many candidate cells (UE and network impacts should be clarified). FFS whether the number of candidate cells for CPAC different from that of CHO.

5.	 Allow having multiple triggering conditions (using “and”) for CPAC execution of a single candidate cell. Only single RS type per CPAC candidate is supported. At most two triggering quantities (e.g. RSRP and RSRQ, RSRP and SINR, etc.) can be configured simultaneously.  FFS on UE capability

6.	Define an execution condition for conditional PSCell change by the measurement identity which identifies a measurement configuration There is already an agreement for conditional PSCell addition

7.	Cell level quality is used as baseline for Conditional NR PSCell addition/change execution condition;

g.	Only single RS type (SSB or CSI-RS) per candidate PSCell is supported for PSCell change.

h.	At most two triggering quantities (e.g. RSRP and RSRQ, RSRP and SINR, etc.) can be configured simultaneously. FFS on UE capability.

i.	TTT is supported for CPAC execution condition (as per legacy configuration)

8.	No additional optimizations with multi-beam operation are introduced to improve RACH performance for conditional PSCell addition/change completion with multi-beam operation.

9.	For FR1 and FR2, leave it up to UE implementation to select the candidate PSCell if more than one candidate cell meets the triggering condition. UE may consider beam information in this.

10.	UE is not required to continue evaluating the triggering condition of other candidate PSCell(s) during conditional SN execution.

For PSCell addition:

4.	The baseline operation for CPAC procedure assumes the RRC Reconfiguration message contains SCG addition/change triggering condition(s) and the RRC configuration(s) for candidate target PSCells. The UE accesses the prepared PSCell when the relevant condition is met.

a.	Multiple candidate PSCells can be sent in either one or multiple RRC messages.

b.	As part of the CPAC configuration to be sent to the UE, the RRC container is used to carry candidate PSCell configuration, and the MN is not allowed to alter any content of the configuration from the PSCell. moreover, in case of SN change, source SN is not allowed to alter any content of the configuration from the target SN.

c.	Use add/mod list + release list to configure multiple candidate PSCells.

d.	CPAC execution condition and/or candidate PSCell configuration can be updated by modifying the existing CPAC configuration.

e.	Reuse the RRCReconfiguration/RRCConnectionReconfiguration procedure to signal CPAC configuration to UE.

FFS handling of conditional SN addition associated to the SN terminated bearer.

CPAC configuration related proposals

2	For conditional PSCell addition, the MN transmits the final RRCReconfiguration/ RRCConnectionReconfiguration message to the UE, which includes the execution condition generated by the MN, and encapsulates the RRCReconfiguration provided by the candidate PSCells. FFS how the encapsulation is done exactly (can be considered in Stage-3)

3	SN decides on the condition for SN-initiated procedures and MN decides on the condition on MN-initiated procedures.

FFS whether we need coordination on exact execution conditions or just measurements.

FFS whether source or target SN knows the condition

FFS in which exact cases the condition needs to be indicated

5	Both the execution condition and the configuration for the candidate PSCell (as a container) can be included in the RRCReconfiguration message generated by the SN for intra-SN conditional PSCell change initiated by the SN (without MN involvement).

6	SRB1 can be used in all cases. SRB3 may be used to transmit conditional PScell change configuration to the UE for intra-SN change without MN involvement.

The scope of CPAC:

There are some concerns whether this topic can be finished in Rel-16.

Limit to intra-SN change without MN involvement (i.e. no MN reconfiguration or decision needed but SRB1 can be used) in Rel-16. Other cass may be discussed in later releases if WID is agreed.

Send LS to RAN3 (cc: RAN, RAN4) on our agreements for CPAC (CATT) and indicate RAN2 sees no RAN3 impact for intra-SN change without MN involvment. LS can be provided in R2-1916330.

After the meeting, 8 email discussions are allocated:

[108#xx][NR]  Updated running Stage-2 CR (Intel)

Updated running CR based on latest agreements (precluding CPAC).

Intended outcome: Agreeable running CR for next meeting

Deadline: Long

[108#xx][NR] Running RRC CR for CHO and DAPS (Intel)

Two-phase discussion: 1st phase discussion to collect input for CHO and DAPS based on latest agreements and open issue email discussion, second phase to combine the CRs into one.

Intended outcome:

Deadline: 1-week before ASN.1 per-merge deadline

[108#xx][LTE/NR] Open issues for LTE and NR mobility (Intel)

Collect remaining open issues (for the whole WID) and disucss if some can be resolved over email. Can have two phases to first, one to resolve existing issues where possible and second to collect other issues to resolve in the next meeting. Resolve dissues should be input to running CR discussion(s)

Intended outcome:  Email discussion report + input to running CRs on agreeable issues

Deadline: Long

[108#xx][LTE and NR] UE feature list for LTE and NR mobility (Intel)

Collect UE feature list from RAN2 viewpoint and consider RAN1/4 input to this meeting (also from LSs not yet treated). After the dicussion, take the UE capabilities into account in RRC running CR.

Intended outcome: Email discussion report.

Deadline: Short (2 weeks)

[108#xx][NR] T312 for PCell and PSCell (Samsung)

Running CR showing changes required to adopt T312 in NR

Intended outcome: RRC CR

Deadline: Short (2 weeks)

[108#xx][NR] Resolving open issues in CPAC and creating TP (CATT)

Discuss contents of R2-1916329 to see if they are agreeable. Attempt to close open issues and create TP illustrating the changes needed for this feature.

Intended outcome: Report and RRC TP for CPAC.

Deadline: Long

[108#xx][LTE/NR] Running CR for LTE and NR PDCP on mobility (Huawei)

Intended outcome:  Updated running CR for next meeting

Deadline: Long

[108#xx][LTE/NR] Updated MAC running CRs for LTE and NR (vivo)

Updated running CR based on latest agreements (precluding CPAC).

Intended outcome: Agreeable running CR for next meeting

Deadline: Long

### 2.2.2	Remaining Open issues

DAPS:

- Open issues identified during stage 2/3 email discussion and during the meeting;

- Capability structure;

- Capability coordination for DAPS;

CHO:

- Open issues identified during stage 2/3 email discussion and during the meeting;

T312 for PCell and PSCell: Stage 3 TP on T312;

Intra SN change without MN involvement:

- FFS issues identified under discussion and stage 3 TP;

## 2.3	RAN3

### 2.3.1	Agreements

#### 2.3.1.1 RAN3#105bis Agreements

Following CRs have been endorsed as baseline:

-	38.300 (R3-194970, Intel Corporation)

-	38.420 (R3-194934, Intel Corporation)

-	38.423 (R3-194971, Nokia, Nokia Shanghai Bell, Intel Corporation)

HO interruption reduction:

RAN3 agreed:

-	The source sends the HFN and SN of the first SDU forwarded to the target Node for encryption by the existing SN Status Transfer message

- 	WA: The target may send the HO SUCCESS message to the source, the source node sends the last SN Status Transfer message to the target node

-	(Downlink) No need to send another SN STATUS TRANSFER to inform that HFN has been increased (for target’s encryption).

-	WA: (Downlink) The last SN STATUS TRANSFER is the same as legacy, for which normal data forwarding follows.

-	(Downlink) It is FFS in RAN3 whether/how discarding of already forwarded PDCP SDUs is executed.

-	(Uplink) UL delivery to the CN from the source continues until the source sends the last SN Status Transfer to the target (same as legacy). The target won’t forward uplink packets in-sequence to the CN until it receives this last SN STATUS TRANSFER (as in the legacy).

-	 (Uplink) The last SN STATUS TRANSFER sent for DL is also used for UL (for which the normal data forwarding follows as in the legacy)

-	 (Uplink) It is FFS in RAN3 whether we allow the source to send an intermediate SN STATUS TRANSFER (between the first and the last) to convey uplink out-of-sequence receiving status so that the target can send PDCP status report to the UE immediately when accessed.

-	No need to inform CT4 about GTP-U extension header.

-	TP (R3-196132, Intel Corporation, ZTE, ETRI) for TS 38.300: Data Forwarding and SN Status Transfer for 0ms Interruption

-	TP (R3-196133, Intel Corporation, ZTE, ETRI) for TS 38.423: Data Forwarding and SN Status Transfer for 0ms Interruption

Handover robustness improvements:

RAN3 agreed:

-	RAN3 will continue to work assuming parallel transaction per target cell for HO preparation for CHO

#### 2.3.1.2 RAN3#106 Agreements

Following CRs have been endorsed as baseline:

-	38.300 (R3-196506, Intel Corporation)

-	38.420 (R3-196474, Intel Corporation)

-	38.423 (R3-196507, Nokia, Nokia Shanghai Bell, Intel Corporation)

-	38.401 (R3-197609, Intel Corporation, CATT, ZTE, Huawei)

HO interruption reduction:

RAN3 agreed:

-	TP (R3-196792, Qualcomm) for TS 38.300 : PDCP SN Continuity for NR RLC-UM

-	TP (R3-197621, Intel Corporation) for TS 38.300 : Data Forwarding and SN Status Transfer for DAPS HO

-	TP (R3-197792, Intel Corporation) for TS 38.423 : Data Forwarding and SN Status Transfer for DAPS HO

Handover robustness improvements:

RAN3 agreed:

-	TP (R3-197610, Ericsson, ZTE) for TS 38.423 : Conditional Handover - HO preparation

-	Reuse HO Request / Ack to replace an already prepared CHO; FFS whether explicit HO cancellation is needed

-	TP (R3-197612, Nokia, Nokia Shanghai Bell) for TS 38.423 : Enabling modification of CHO

-	TP (R3-197472, Intel Corporation) for TS 38.420 : New CHO Cancel

-	TP (R3-197614, Huawei) for TS 38.423 : CHO cancelation

-	TP (R3-197783, Ericsson, CATT) for TS 38.473 : Conditional Handover – Disaggregated gNB impact

-	TP (R3-196698, Nokia, Nokia Shanghai Bell) for TS 38.423 : Enabling identification of the tunnel for late data forwarding

-	TP (R3-197617, Ericsson) for TS 38.300 : Conditional Handover - Data Forwarding

### 2.3.2	Remaining Open issues

-	CHO overload avoidance : The target shall have means to avoid unnecessary allocation of resources due to multiple preparation of CHO. FFS, if any more information should be provided from the source to assist the target in the overbooking.

## 2.4	RAN4

### 2.4.1	Agreements

#### 2.4.1.1 RAN4#92bis Agreements

Agreements on Handover delay and interruption of handover with simultaneous Rx/Tx with source and target cells

- Definition of HO delay will be split into two parts: Delay (1): from HO command to PRACH preamble transmission D1 = TRRC_procedure + Tsearch + TIU + TUE_process + T∆ Definitions of each term is same as that in the existing handover RRM requirements. Corresponding interruption in delay (1): - For intra-frequency: Case 1 (BWsource ≠ BWtarget): FFS and reuse existing [DCI based BWP switching delay] requirement as starting point. Companies are encouraged to provide analysis on interruption time associated with different UE Rx/Tx architecture. Case 2 (BWsource = BWtarget): FFS - For inter-frequency: reuse existing NR PSCell/SCell addition interruption requirement, i.e. follow Table 8.2.4.2.1-1 for inter-band synchronous and Table 8.2.4.2.1-2 for intra-band synchronous (1 additional slot is allowed for asynchronous case in inter-band asynchronous ). Delay (2) on source release: Start point is FFS. Pending RAN2, existing PSCell release requirement can be reused if this is triggered by RRC - UE is not required to perform mobility purpose measurement after receiving HO command and before the source release is complete

Agreements on conditional handover

- The starting point of the CHO procedure is from the end of the last TTI containing the RRC command carrying the CHO command. Handover delay is split into the following phases Phase 0: CHO command RRC processing Phase 1: Measurement Phase 2: HO execution - From test case perspective, RAN4 shall follow RAN2 agreement that CHO execution does not trigger measurement report. - Handover delay is defined as: DCHO = TRRC_1 + Tmeasure + TIU + TRRC_2 + Tprocessing + T∆ Where: TRRC_1: First segment of RRC processing time to process CHO command. TRRC_2: Second segment of RRC processing time, starts after UE realizes the condition is met and identity of target cell is determined Tmeasure: from the end of CHO RRC command is successfully decoded (no later than TRRC_1) until [UE realizes a handover condition for CHO is met]. Tprocessing: is time for UE processing (same as existing requirement). T∆: is time for fine time tracking and acquiring full timing information of the target cell (same as existing requirement).

Agreements on conditional PSCell addition/change

- Conditional handover requirements are needed for at least conditional handover and PSCell addition/change for standalone NR and standalone LTE. Depending on discussion in RAN2, requirements for interRAT PSCell addition in 36.133 or other requirements may be needed

#### 2.4.1.2 RAN4#93 Agreements

Agreement for DAPS handover:

- Interruption for intra-frequency HO with BWsource ≥ BWtarget:

  - Option 1:

|  | NR Slot length (ms) | Interruption length X (slotsnote 1) |
| --- | --- | --- |
| 0 | 1 | [1] |
| 1 | 0.5 | [2] |
| 2 | 0.25 Note 2 | [4] |
| Note 1: The same SCS of source cell and target cell is assumed. Note 2: Both source cell and target cell is on FR1. |  |  |

Side condition: power imbalance between the two cells should be within X dB. X is FFS

  - Option 2:

|  | NR Slot length (ms) | Interruption length X (slotsnote 1) |
| --- | --- | --- |
| 0 | 1 | [1] |
| 1 | 0.5 | [1] |
| 2 | 0.25 Note 2 | [2] |
| Note 1: The same SCS of source cell and target cell is assumed. Note 2: Both source cell and target cell is on FR1. |  |  |

Side condition: power imbalance between the two cells should be within X dB. X is FFS

RAN4 assumes PRACH resource is contained in the configured BWP in target cell.

FFS on the interruption requirement when the relationship between CBW of target and source cell is different the relationship between BWP of target and source cell.

- Interruption for intra-frequency HO with BWsource < BWtarget:

RAN4 will not define requirement since it has been precluded in RAN1.

- Interruption for inter-frequency HO:

Tinterrupt1 for inter-band inter-frequency DAPS HO

|  | NR Slot length (ms) of source cell | Tinterrupt1 (slots) |  |
| --- | --- | --- | --- |
|  |  | Sync | Async |
| 0 | 1 | 1 | 2 |
| 1 | 0.5 | 2 | 3 |
| 2 | 0.25Note 1 | 5 | 5 |
| 3 | 0.125 Note 2 | 9 | 9 |
| Note 1: Either source cell or target cell is on FR1. Note 2: Target cell is on FR1 |  |  |  |

Tinterrupt1 for intra-band inter-frequency sync DAPS HO

|  | NR Slot length (ms) | Interruption length (slot) |
| --- | --- | --- |
| 0 | 1 | 1 + TSMTC_duration |
| 1 | 0.5 | 2 + TSMTC_duration |
| 2 | 0.25 Note 1 | 4 + TSMTC_duration |
| Note 1: Either source cell or target cell is on FR1. Note 2: TSMTC_duration is the longest SMTC duration between source cell and target cell. |  |  |

- Definition of delay (2):

- Starting point: D2 starts at the time UE receives the indication of source cell release. D2 is the same as NR PSCell release delay.

- Ending point: when the UE accomplish the release actions specified in TS 38.331

- Interruption on the target cell during delay (2):

- For BWsource = BWtarget

  - Interruption length is same as that in delay (1).

  - Side condition: power imbalance between the two cells should be within X dB. X is FFS

- For BWsource > BWtarget

  - 2ms

  - Side condition: power imbalance between the two cells should be within X dB. X is FFS

- From handover command until the source cell is successfully released (during the whole handover procedure), UE is not allowed to cause any other interruption except for the ones defined in delay (1) and (2).

- Note: in case simultaneous UL Tx is not supported, UE is allowed to cause more interruption to the source cell if UL transmissions of source and target cell overlap in time.

Agreement for conditional handover:

Handover delay is no more than:

DCHO = TRRC_1 + Tmeasure + TRRC_2 + Tinterrupt

Where:

- TRRC_1 is defined the same as existing processing time for RRC reconfiguration message containing CHO configuration

- Interruption during CHO:

Tinterrupt = TIU + Tprocessing+ T∆ ms

Where TIU , Tprocessing and T∆ are defined same as legacy handover.

- TRRC_2: Second segment of RRC processing time, starts after UE realizes the condition is met and identity of target cell is determined. During TRRC_2 UE is allowed to finish associated operations earlier and leave the source cell.

- Tmeasure is specified by:

  - reusing event triggered reporting requirements. (i.e. referring to corresponding requirement in TS38.133 clause 9)

### 2.4.2	Remaining Open issues

- Interruption in DAPS HO D1 to down select from option 1 and option 2 in slide 2.

- Power imbalance between the source and target cells in DAPS intra-frequency HO side condition.

- TRRC_2 in conditional handover

- Conditional PSCell change RRM requirement

## 2.5	RAN5

### 2.5.1	Agreements

### 2.5.2	Remaining Open issues

### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

### 2.6.1	Agreements

### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

Based on the joint RAN-SA#80 session the items relevant for this section are shown in http://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGS_80/Docs/SP-180561.zip and summarized below:

| Work Area | SA WIDs | Rapporteurs | RAN WIDs | Rapporteurs |
| --- | --- | --- | --- | --- |
| URLLC for 5G | FS_5G_URLLC FS_Vertical_LAN cyberCAV | SA2: Hui.ni@huawei.com SA2: Devaki.chandramouli@nokia.com SA1: joachim.walewski@siemens.com | FS_NR_L1enh_URLLC FS_NR_unlic FS_NR_IIOT | RAN1: chengyan.cheng@huawei.com RAN1: jingsun@qti.qualcomm.com RAN2: dawid.koziol@nokia.com |
| V2X for 5G | FS_eV2XARC | SA2: laeyoung.kim@lge.com SA1: sungduck.chun@lge.com | FS_NR_V2X | RAN1: Hanbyul.seo@lge.com Matthew.webb@huawei.com |
| Positioning | FS_eLCS 5G_HYPOS | SA2: aiming@catt.cn SA1: lionel.ries@esa.int | FS_NR_POS | RAN1:alexey.khoryaev@INTEL.COM asbjorn.grovlen@ERICSSON.COM |
| UE Capabilities | FS_RACS | SA2: harisz@qti.qualcomm.com | FS_RACS_RAN | RAN2: alex.hsu@mediatek.com |
| 5G Satellite Aspects | FS_5GSAT_ARCH 5GSAT | SA2: cyril.michel@thalesaleniaspace.com SA1: cyril.michel@thalesaleniaspace.com | FS_NR_NTN_solutions | RAN3: nicolas.chuberre@thalesaleniaspace.com |

RAN and SA rapporteurs are requested to fill in these clauses jointly.

## 3.1	SAx/CTs

### 3.1.1	Agreements with cross-TSG impacts

### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

- R1-1910976	Discussion on NR mobility enhancements	Apple Inc.

- R1-1910037	PHY aspects for DAPS-based HO	Huawei, HiSilicon

- R1-1910112	Discussion on NR Mobility Enhancements in Physical Layer	ZTE

- R1-1910505	Physical Layer Aspects for Mobility Enhancements	Samsung

- R1-1910679	Physical layer aspects of enhanced mobility	Intel Corporation

- R1-1911136	On NR mobility enhancements	Qualcomm Incorporated

- R1-1911225	Remaining issues on mobility enhancements	Ericsson

- R1-1911249	Physical layer aspects of dual active protocol stack based HO	Nokia, Nokia Shanghai Bell

- R1-1910038	Potential PHY aspects from CHO	Huawei, HiSilicon

- R1-1911226	Lower-layer mobility enhancements	Ericsson

- R1-1911854	PHY aspects for DAPS HO	Huawei, HiSilicon

- R1-1911975	Discussion on NR Mobility Enhancements in Physical Layer	ZTE

- R1-1912059	Remaining issues on DAPS HO	Ericsson

- R1-1912232	Physical layer aspects of enhanced mobility	Intel Corporation

- R1-1912494	Physical Layer Aspects for Mobility Enhancements	Samsung

- R1-1912831	Discussion on NR mobility enhancements	Apple Inc.

- R1-1913114	Physical layer aspects of dual active protocol stack based HO	Nokia, Nokia Shanghai Bell

- R1-1913221	On NR mobility enhancements	Qualcomm Incorporated

- R2-1912041	Reply LS on simultaneous RX/TX for NR

- R2-1912781	Running CR for the introduction of NR mobility enhancement	Intel Corporation

- R2-1912779	Report of [107#30][NR/LTE/Mob-enh] Configuration of CHO and execution condition	Intel Corporation

- R2-1912780	TS38.331 TP of 107#30	Intel Corporation

- R2-1913483	Further issues for CHO configuration and execution	ZTE Corporation, Sanechips

- R2-1912632	Open issues from email discussion [107#30][NR/LTE/Mob-enh]	Ericsson

- R2-1912136	Discussion on Signaling Structure of CHO Configuration Message	CATT

- R2-1913863	ReportConifg ID for CHO Condition	LG Electronics Inc.

- R2-1913152	On RRC processing and CHO command compliance check	Nokia, Nokia Shanghai Bell

- R2-1912740	Discussion on execution aspect for CHO	Huawei, HiSilicon

- R2-1913590	CHO configuration/ execution, remaining aspects	Samsung Telecommunications

- R2-1912909	Discussion on configuration of CHO	China Telecommunications

- R2-1913862	Consideration on Invalid Cell Handling in CHO	LG Electronics Inc.

- R2-1912342	Discussion on the number of prepared cells for CHO	vivo

- R2-1912736	On Maximum Number of CHO Candidate Cells and Nodes	Charter Communications, Inc

- R2-1912739	Discussion on configuration aspect for CHO	Huawei, HiSilicon, China Telecom	discussion

- R2-1912340	Discussion on CHO release	vivo

- R2-1913668	Validity of CHO configurations based on security configuration	Sharp

- R2-1912633	Handling of a HO command while UE is monitoring CHO	Ericsson

- R2-1913151	On RRC Reconfigurations in CHO-prepared state	Nokia, Nokia Shanghai Bell

- R2-1913909	CHO UE behaviour upon transitioning to RRC_INACTIVE/RRC_IDLE	Samsung Electronics Polska

- R2-1913675	Discussion on a configuration mismatch between a UE and a target gNB	KDDI Corporation

- R2-1912637	Further details on CHO failure handling	Ericsson

- R2-1912634	Suspend while monitoring CHO in NR	Ericsson

- R2-1913860	Consideration of CHO Configuration Update	LG Electronics Inc.

- R2-1913861	Draft LS on CHO Configuration Update	LG Electronics Inc.

- R2-1912464	Consecutive Conditional Handover	Apple

- R2-1913792	Problems in Evaluation of CHO Execution Condition	ETRI

- R2-1912529	measurement aspects for CHO	Samsung R&D Institute UK	discussion

- R2-1913001	Measurement Report for Conditional Handover Procedures	MediaTek Inc.

- R2-1912240	Measurement report enhancement in conditional handover	Spreadtrum Communications

- R2-1912693	Discussion on the leaving conditions for CHO	PANASONIC R&D Center Germany

- R2-1912339	Conditional Handover without explict trigger condition	vivo

- R2-1912636	TP for 38.331 on CHO	Ericsson

- R2-1912784	Confirmation of WA for failure handling	Intel Corporation, InterDigital Inc., China Telecom, OPPO, MediaTek, Lenovo, Motorola Mobility, vivo, Spreadtrum, ITRI, Sharp, Panasonic, Xiaomi, ZTE Corporation, Sanechips, LG Electronics, CATT, NEC, Ericsson, Google Inc., Apple

- R2-1913908	Discussion on Performing CHO instaed of RRE in CHO	Samsung, Nokia, Nokia Shanghai Bell, Qualcomm Incorporated

- R2-1912132	Discussion on the Working Assumption Related Issues	CATT

- R2-1912741	Discussion on failure handling for CHO	Huawei, HiSilicon

- R2-1912972	Discussion on the use case of CHO failure recovery	Beijing Xiaomi Software Tech

- R2-1913000	Mobility Failure Handling with Conditional Handover Candidates	MediaTek Inc.

- R2-1913057	Failure handling and RLF report for CHO	NEC

- R2-1913153	Failure handling in the presence of prepared CHO candidates	Nokia, Nokia Shanghai Bell

- R2-1912454	Discussion on the timer design for CHO	vivo

- R2-1913089	Failure handling with CHO candidate	Lenovo, Motorola Mobility

- R2-1912812	Access handling for multiple candidate cells in CHO	Futurewei Technologies

- R2-1913904	Discussion on Fast failure recovery alternatives to WA	Samsung Electronics Polska

- R2-1913484	Discussion on fast RLF recovery when applying CHO and fast MCG recovery	ZTE Corporation, Sanechips

- R2-1912341	Discussion on the HOF for CHO	vivo

- R2-1913015	UE capabilities for CHO	Nokia, Nokia Shanghai Bell	discussion

- R2-1912137	UE Capability Issue for CHO	CATT

- R2-1912742	Discussion on UE capabilities for mobility enhancements	Huawei, HiSilicon

- R2-1913513	Timing of Key Derivation in Conditional Handover	Futurewei

- R2-1913514	Draft LS on the Timing of AS Key Derivation in Conditional Handover	Futurewei

- R2-1912241	RRC signaling size restriction in CHO	Spreadtrum Communications

- R2-1913068	Discussion on phase of the LTE CHO procedure	China Telecommunications

- R2-1912881	On Combining RUDI and CHO	InterDigital

- R2-1913145	Discussion on simultaneous connectivity in CHO	vivo

- R2-1913154	Mobility Robustness for DAPS eMBB handover	Nokia, Nokia Shanghai Bell

- R2-1913677	LTE Mobility Robustness Enhancements for DAPS eMBB HO	Qualcomm Incorporated

- R2-1913793	Combination of CHO and RUDI Handover	ETRI

- R2-1912743	Discussion on combination of simultaneous connectivity and CHO	Huawei, HiSilicon

- R2-1912135	Coexistence of Simultaneous Connectivity and CHO	CATT

- R2-1913905	Discussion on Remaining issues related to T312	Samsung Electronics Polska

- R2-1912744	Discussion on fast handover failure recovery	Huawei, HiSilicon

- R2-1912402	Discussion on T312 for PSCell	OPPO

- R2-1913155	Further thoughts on RLF detection in NR	Nokia, Nokia Shanghai Bell

- R2-1913650	Considerations on T312 enhancements for fast RLF recovery in NR	Potevio

- R2-1912530	T312 further enhancement	Samsung R&D Institute UK

- R2-1912932	Further discussion on fast HO failure recovery in NR	CMCC

- R2-1912946	Discussion on fast handover failure recovery	CMCC

- R2-1913794	Faster Handover Failure Recovery	ETRI

- R2-1912134	Further Discussion on Cell Evaluation for CHO Cell Selection	CATT

- R2-1912133	Conditional PScell Addition/Change	CATT

- R2-1913916	Study on application of CHO mechanism to Conditional PSCell addition change	NTT DOCOMO INC.

- R2-1912242	PSCell Conditional Change Considerations	Spreadtrum Communications

- R2-1912882	Conditional PSCell addition/change	InterDigital

- R2-1913036	Conditional PSCell addition and change	Nokia, Nokia Shanghai Bell

- R2-1912343	Conditional PSCell addition and change	vivo

- R2-1912344	Text proposal for conditional PSCell addition and change	vivo

- R2-1912401	PCell monitoring during conditional PSCell addition/change	OPPO

- R2-1912635	Conditional PSCell addition/change	Ericsson

- R2-1912745	Discussion on CHO for Pscell change	Huawei, HiSilicon]

- R2-1912816	Procedure and configurations for conditional SN change	Futurewei Technologies

- R2-1912818	Discussion on RLM & RLF reduction for conditional PSCell addition/change	Futurewei Technologies

- R2-1912983	Applicability of CHO agreements to conditional PSCell change	NEC

- R2-1913485	Discussion on conditional PSCell addition/change	ZTE Corporation, Sanechips

- R2-1913515	Handling of Key Derivation in Conditional PSCell Addition/Change	Futurewei

- R2-1913591	Introducing condition for SN (re-)configurations	Samsung Telecommunications

- R2-1913656	Inter-node interaction for Conditional PScell addition/change	CATT

- R2-1913657	Draft LS on Conditional PSCell addition_change	CATT

- R2-1912400	PCell monitoring during conditional PSCell addition/change	OPPO

- R2-1912297	Conditional NR PSCell addition/change procedures	Qualcomm Incorporated

- R2-1912298	Conditional NR PSCell addition/change failure handling	Qualcomm Incorporated

- R2-1912034	LS on enhanced Make-Before-Break data forwarding RAN3

- R2-1912966	Report of email discussion: [107#44][LTE and NR /feMOB] Discussion on PDCP details for RUDI HO	Mediatek Inc., Huawei

- R2-1913992	Draft LS on RAN2 agreements on LTE/NR mobility enhancements	Huawei

- R2-1913994	Result of offline discussion 109 on RAN2 agreements for interruption reduction feature name	Huawei

- R2-1913727	Draft CR for 38.323 on supporting DAPS handover	Huawei, HiSilicon, Mediatek Inc.

- R2-1913728	Draft LS on UL data forwarding and COUNT initialization	Huawei, HiSilicon, Mediatek Inc.

- R2-1912968	Bearer handling for RUDI during HO with DAPS	Mediatek Inc.,  Intel Corporation, Qualcomm Incorporated,Charter Communications, Apple

- R2-1913795	PDCP/RLC Re-establishment in DAPS Handover	ETRI

- R2-1913203	Considerations on user plane for DAPS	Huawei, HiSilicon

- R2-1913157	On early data forwarding and per-DRB eMBB Handover	Nokia, Nokia Shanghai Bell

- R2-1913800	On the need of earlier packet forwarding	LG Electronics France

- R2-1912783	DL data forwarding in DAPS based RUDI HO	Intel Corporation

- R2-1913796	Data Forwarding Options and Interruption Time	ETRI

- R2-1912354	Data forwarding in RUDI HO	Ericsson

- R2-1913053	DL PDCP handling for RLC AM	NEC

- R2-1912415	Source PS Release of PDCP DAPS during RUDI Handover	Nokia, Nokia Shanghai Bell

- R2-1913841	Discussion on PDCP impacts for eMOB/feMOB	LG Electronics Inc.

- R2-1912345	Discussion on the selective PDCP retransmission at UL PDCP PDU switching	vivo

- R2-1912348	Issue on the potential duplicated PDCP packets at the network side	vivo

- R2-1912912	Discussion on details of PDCP for DAPS	China Telecommunications

- R2-1912130	Remaining PDCP issues for DAPS	CATT

- R2-1912346	Discussion on the ROHC failure issue	vivo

- R2-1912355	ROHC handling in RUDI HO	Ericsson

- R2-1913206	Problems of ROHC handling for DAPS	Huawei, HiSilicon

- R2-1912347	Clarificaiton on the reordering after ROHC decompression for NR PDCP	vivo

- R2-1912357	Handover interruption reduction for UM bearers	Ericsson

- R2-1913054	DL PDCP handling for RLC UM	NEC

- R2-1913227	PDCP handling and RLC UM support for RUDI HO	Nokia, Nokia Shanghai Bell

- R2-1913843	Dicussion on RUDI HO for UM DRB	LG Electronics Inc.

- R2-1913882	On RLC UM for RUDI HO	SHARP Corporation

- R2-1912970	RLC Impacts analysis with DAPS during HO	Mediatek Inc.

- R2-1912336	Summary of EmailDis-78 on MAC aspects for mobility enhancement	vivo

- R2-1912337	Summary of EmailDis-78 on Text Proposal for 38321 of mobility	vivo

- R2-1913156	Remaining Details on UL User Data Transmission Switching in eMBB	Nokia, Nokia Shanghai Bell

- R2-1912356	Uplink handling in RUDI HO	Ericsson

- R2-1912505	Further details on dual active protocol stack	OPPO

- R2-1912403	UL switching time for DAPS HO	OPPO

- R2-1912838	UL TDM aspects of enhanced MBB HO using Dual Active Protocol Stack	Qualcomm Inc, Charter communications, Intel Corp, MediaTek Inc, Apple Inc, Google Inc

- R2-1912359	TDM pattern for single uplink in RUDI HO	Ericsson

- R2-1912349	Summary of Email Discussion on CP for DAPS	vivo

- R2-1912776	Control plane consideration for dual active protocol stack (DAPS) based RUDI HO	Intel Corporation, Qualcomm Inc, Charter Communications,Mediatek Inc, Apple	discussion	Rel-16	LTE_feMob-Core, NR_Mob_enh-Core	R2-1910383

- R2-1912777	Control plane signaling flow for DAPS based RUDI HO	Intel Corporation	discussion	Rel-16	LTE_feMob-Core, NR_Mob_enh-Core	R2-1909572

- R2-1912131	Further Considerations on CP of DAPS-RUDI	CATT	discussion	Rel-16	LTE_feMob-Core

- R2-1912350	Discussion on the signaling procedures of the RUDI HO	vivo	discussion	Rel-16	LTE_feMob-Core

- R2-1912358	Control plane handling in RUDI HO	Ericsson	discussion	Rel-16	NR_Mob_enh-Core

- R2-1913205	Considerations on control plane for DAPS	Huawei, HiSilicon,China Telecom	discussion	Rel-16	LTE_feMob-Core

- R2-1913798	Source Cell Release in DAPS Handover	ETRI	discussion	Rel-16	NR_Mob_enh-Core

- R2-1912294	Lossless Make-Before-Break (MBB) HO support for Low latency, high reliability services	Qualcomm Incorporated

- R2-1912296	DAPS HO support for simultaneous Tx not feasible scenarios	Qualcomm Incorporated

- R2-1912299	Supporting per DRB MBB HO configuration 	Qualcomm Incorporated

- R2-1912300	Support Tx sharing during DAPS HO 	Qualcomm Incorporated

- R2-1913799	Control plane management during/after DAPS HO	LG Electronics France

- R2-1913842	When to apply the target network configurations	LG Electronics Inc.

- R2-1913840	Handling of RLF for eMOB	LG Electronics Inc.

- R2-1912504	Discussion on RLM for LTE mobility enhancement	OPPO

- R2-1913929	Source RLM handling for RUDI HO with DAPS	SHARP Corporation

- R2-1912295	Source connection handling during Make-Before-Break (MBB) HO	Qualcomm Incorporated

- R2-1913797	Bye Message for RUDI Handover	ETRI

- R2-1913865	RLM Handling of Enhanced MBB HO	LG Electronics Inc.

- R2-1912821	Email discussion report for [107#79] [LTE/feMOB] Capability coordination for RUDI HO  	Qualcomm India Pvt Ltd

- R2-1912782	Capability design for  DAPS based RUDI HO	Intel Corporation

- R2-1913993	[Draft] LS for DAPS Handover UE capabilities 	Intel Corporation

- R2-1913016	UE capabilities for RUDI handover	Nokia, Nokia Shanghai Bell

- R2-1912822	UE capability sharing aspects for DAPS based enhanced MBB HO	Qualcomm Inc, Charter communications, Intel Corp, Appl Inc, Google Inc

- R2-1913204	Considerations on UE capability coordination	Huawei, HiSilicon

- R2-1912129	Further Considerations on Capability Coordination for DAPS-RUDI	CATT

- R2-1912506	Further considerations on capability coordination	OPPO

- R2-1913055	Capability coordination for DAPS based handover	NEC

- R2-1913486	Discussion on capability coordination for RUDI HO	ZTE Corporation, Sanechips

- R2-1913592	Capability coordination for DAPS, required UE capability details and signalling	Samsung Telecommunications

- R2-1913056	Behaviours when handover configuration exceeds UE capabilities	NEC

- R2-1913864	Handling Excess of UE Capability in DAPS HO	LG Electronics Inc.

- R2-1912839	[Draft] LS for DAPS Handover UE capabilities 	Qualcomm India Pvt Ltd

- R2-1912473	On Supporting Make-Before-Break in NR	Samsung

- R2-1912479	Introducing Make-Before-Break in NR	Samsung

- R2-1913910	Specification Impacts to specify Single Stack solution for NR	Samsung Electronics Polska

- R2-1913911	Single stack eMOB solution for 1Rx NR Ues	Samsung Electronics Polska

- R2-1914336	LS on NR Mobility Enhancements (R4-1912707; contact: Intel)	RAN4

- R2-1914834	RRC running CR for NR mobility on CHO ( [107bis#54])	Intel Corporation

- R2-1914833	RRC running CR for NR mobility on DAPS HO ( [107bis#54])	Intel Corporation

- R2-1914855	Summary of open issues on RRC running CR-CHO ( [107bis#54])	Intel Corporation

- R2-1914835	Summary of open issues on RRC running CR-DAPS ( [107bis#54])	Intel Corporation

- R2-1914841	UE Feature list for Rel-16 Mobility Enhancement	Intel Corporation

- R2-1914612	QoS Flow to DRB Remapping during DAPS HO	Mediatek Inc., Apple

- R2-1914613	draft CR to 37.324 to support QoS flow remapping during DAPS HO	Mediatek Inc., Apple

- R2-1914885	Down-scoping of DAPS HO scenarios for NR	Qualcomm Incorporated

- R2-1916087	Introducing Make-Before-Break in NR	Samsung

- R2-1916086	On Supporting Make-Before-Break in NR	Samsung

- R2-1915931	DAPS HO UP	Apple

- R2-1915498	On when to decode and non-compliance with target cell configuration	Nokia, Nokia Shanghai Bell

- R2-1914837	Handling of CHO configuration and requirement (compliance check)	Intel Corporation

- R2-1915963	Further details of CHO configuration and execution	China Telecom

- R2-1914812	Further issues on CHO configuration and execution	ZTE Corporation, Sanechips

- R2-1914888	Compliance Check for CHO Target Cell Configurations	MediaTek Inc.

- R2-1914489	Remaining Issues of CHO Configuration	CATT

- R2-1915845	Discussion on execution aspect for CHO	Huawei, HiSilicon

- R2-1915160	Compliance check for CHO configuration	OPPO

- R2-1916197	CHO compliance check and handling	CMCC

- R2-1916209	Consideration of Compliance Check in CHO	LG Electronics Inc.

- R2-1915767	Validity of CHO configurations based on security configuration	SHARP Corporation

- R2-1914698	Discussion on CHO release	vivo

- R2-1914635	Handling of a HO command while UE is monitoring CHO	Ericsson

- R2-1916226	CHO UE behaviour upon transitioning to RRC_INACTIVE/RRC_IDLE	Samsung R&D Institute India

- R2-1914636	Suspend/Release while monitoring CHO in NR	Ericsson

- R2-1914513	Consecutive Conditional Handover	Apple Inc.

- R2-1915930	Further Detail on CHO Release	Apple

- R2-1916206	Consideration of CHO Release After HO	LG Electronics Inc

- R2-1914634	Remaining open issues for CHO	Ericsson

- R2-1914638   TP for 38.331 on CHO		Ericsson

- R2-1916053	Normal handover using conditional handover configuration	Samsung R&D Institute UK

- R2-1914491	Discussion on a configuration mismatch between a UE and a target gNB	KDDI Corporation

- R2-1914697	RRC remaining issues for conditional handover configuration	vivo

- R2-1914702	Discussion on the DC configuration in conditional handover	vivo

- R2-1916194	Discussion on multiple triggering conditions for CHO	Samsung Electronics Polska

- R2-1914813	Discussion on CHO execution condition	ZTE Corporation, Sanechips

- R2-1916205	Measurement ID Swapping Issue for CHO	LG Electronics Inc

- R2-1915736	CHO configuration/ execution, remaining aspects	Samsung Telecommunications

- R2-1915161	CHO configuration handling upon source configuration update	OPPO

- R2-1915844	Discussion on configuration aspect for CHO	Huawei, HiSilicon, China Telecom	discussion

- R2-1915217	Discussion on the maximum number of configured CHO candidate cells	CMCC

- R2-1914699	Discussion on the number of prepared cells for CHO	vivo

- R2-1916274	On Maximum Number of CHO Candidate Cells and Nodes	Charter Communications, Inc

- R2-1914886	On Maximum Number of CHO Candidate Cells and Nodes	Charter Communications, Inc

- R2-1915499	Failure Handling via CHO recovery	Nokia, Nokia Shanghai Bell

- R2-1915130	Remaining issues for failure handling	Lenovo, Motorola Mobility

- R2-1914700	Discussion on the timer design for CHO	vivo

- R2-1914984	CHO execution with multiple candidate cells before HOF	Futurewei

- R2-1915009	Further discussion on RLF recovery in CHO	SHARP

- R2-1914639	Further details on CHO failure handling	Ericsson

- R2-1915454	RLF report for CHO	NEC

- R2-1915497	On RLF reporting for CHO and DAPS	Nokia, Nokia Shanghai Bell

- R2-1916276	The Reporting of CHO failure	CMCC

- R2-1914814	Discussion on fast RLF recovery when applying CHO and fast MCG recovery	ZTE Corporation, Sanechips

- R2-1914486	Consideration on WA or MCG Fast Recovery Upon RLF	CATT

- R2-1916224	Fast failure recovery in CHO	Samsung R&D Institute India

- R2-1915071	T312 mechanism for conditional handover	ITRI

- R2-1916052	Clarification on failure handling using CHO	Samsung R&D Institute UK

- R2-1915556	UE capabilities for CHO	Nokia, Nokia Shanghai Bell

- R2-1914991	Timing of Key Derivation in Conditional Handover	Futurewei

- R2-1914992	Draft LS on the Timing of AS Key Derivation in Conditional Handover	Futurewei

- R2-1914839	Handling of measurement configuration for execution condition	Intel Corporation

- R2-1914889	Measurement Report for Conditional Handover Procedures	MediaTek Inc.

- R2-1915022	Measurement report enhancement in conditional handover	Spreadtrum Communications

- R2-1915541	Measurement reporting while CHO is configured	PANASONIC R&D Center Germany

- R2-1916051	Measurement aspects for CHO	Samsung R&D Institute UK

- R2-1914815	Discussion on combination of DAPS and CHO	ZTE Corporation, Sanechips

- R2-1915455	Combination of CHO and DAPS	NEC

- R2-1914876	On Combining RUDI and CHO	InterDigital

- R2-1915846	Discussion on combination of simultaneous connectivity and CHO	Huawei, HiSilicon

- R2-1914488	Coexistence of Simultaneous Connectivity and CHO	CATT

- R2-1914701	Discussion on simultaneous connectivity in CHO	vivo

- R2-1914805	Mobility Robustness enhancement for combined CHO and DAPS HO	Qualcomm Incorporated

- R2-1915037	Combination of CHO and RUDI Handover	ETRI

- R2-1915023	RRC signaling size restriction in CHO	Spreadtrum Communications

- R2-1916195	Confirmation of working assumption for T312 support on PSCell	Samsung, Nokia, Nokia Shanghai Bell, Qualcomm Incorporated

- R2-1915500	DraftCR for early RLF and fast handover failure recovery for PSCell	Nokia, Nokia Shanghai Bell

- R2-1916198	Introduction of T312 for PCell and PSCell in NR (Draft)	Samsung, Nokia, Nokia Shanghai Bell, Qualcomm Incorporated

- R2-1915551	On T312 in NR and its relationship with T310	Nokia, Nokia Shanghai Bell

- R2-1916199	Further consideration on T312 for conditional handover	LG Electronics Inc

- R2-1915159	Further considerations for T312-based mechanism	OPPO

- R2-1915997	Message Mergence for fast HO failure recovery	CMCC

- R2-1915218	Discussion on fast handover failure recovery	CMCC

- R2-1915038	Faster Handover Failure Recovery	ETRI

- R2-1914487	Further Discussions on Cell Evaluation for CHO Cell Selection	CATT

- R2-1915962	Report on Email Discussion [107b#52][NR MobE] Open issues Conditional PSCell addition/change	CATT

- R2-1916300	Report on Email Discussion [107b#52][NR MobE] Open issues Conditional PSCell addition/change	CATT

- R2-1915985	Draft Stage-2 CR for Conditional PSCell Addition/Change	CATT

- R2-1915849	Draft LS to RAN3 on conditional Pscell change	Huawei, HiSilicon

- R2-1915960	DRAFT LS to SA3 on Conditional PSCell addition/change	CATT

- R2-1915961	DRAFT LS to RAN3 on Conditional PSCell addition/change	CATT

- R2-1914877	Conditional PSCell addition/change	InterDigital

- R2-1914637	Conditional PSCell addition/change	Ericsson

- R2-1914517	CHO SN addition/change handling		Qualcomm Incorporated

- R2-1914703	Remaining issue of conditional PSCell addition and change	vivo

- R2-1915024	Remaining issues for Conditional PSCell Change	Spreadtrum Communications

- R2-1916208	Consideration of After-action upon Conditional PSCell Addition	LG Electronics Inc.

- R2-1914816	Discussion on conditional PSCell addition and change	ZTE Corporation, Sanechips

- R2-1914985	Remaining issues on procedure and signaling of CPAC	Futurewei

- R2-1915848	Discussion on conditional PScell change	Huawei, HiSilicon

- R2-1914518	CHO SN addition/change failure handling	Qualcomm Incorporated

- R2-1915153	Failure handling for conditional PScell change and addition	OPPO

- R2-1915915	Considerations on failure handling for CPAC in NR	Potevio

- R2-1916207	SCG Failure Handling with Conditional PSCell Configuration	LG Electronics Inc.

- R2-1914986	Handling of multiple candidate cells for CPAC	Futurewei

- R2-1915243	Expected signalling flows for SN-initiated PSCell change	NEC

- R2-1915737	Main issues remaining for SN initiated SN change	Samsung Telecommunications

- R2-1916273	Main issues remaining for SN initiated SN change	Samsung Telecommunications

- R2-1915847	Discussion on MN initiated conditional PScell change	Huawei, HiSilicon

- R2-1914993	Handling of Key Derivation in Conditional PSCell Addition/Change	Futurewei

- R2-1915645	Draft LS on S-KgNB/KSN Derivation in Conditional PSCell Addition/Change	Futurewei

- R2-1915349	Clarification of DAPS handover support in 38.300	Huawei, HiSilicon

- R2-1916059	Discussion on UE capability	China Telecom

- R2-1915351	Draft CR for 38.323 on supporting DAPS handover	Huawei, HiSilicon, Mediatek Inc.

- R2-1914611	RLC Impacts analysis with DAPS during HO	Mediatek Inc.

- R2-1914707	Clarification on the RLC handling of DAPS handover	vivo

- R2-1914610	RLC UM handling during DAPS HO	MediaTek Inc., Apple, vivo, OPPO

- R2-1915912	Discussion on DAPS HO for UM DRB	LG Electronics Inc.

- R2-1915452	DL PDCP handling for RLC UM	NEC

- R2-1915768	RLC aspects of DAPS handover	Ericsson

- R2-1914515	PDCP SN continuity support for RLC UM bearers	Qualcomm Incorporated

- R2-1914592	On Release of source cell in DAPS Handover	Nokia, Nokia Shanghai Bell

- R2-1914817	Discussion on release of source cell in DAPS HO	ZTE Corporation, Sanechips

- R2-1915965	Handling of releasing source stacks for DAPS	China Telecommunications

- R2-1914607	Support the change between normal PDCP entity and DAPS PDCP entity	Mediatek Inc., Huawei, HiSilicon

- R2-1914608	Draft CR for 38.323 to support the change between normal PDCP and DAPS PDCP	Mediatek Inc., Huawei, HiSilicon

- R2-1914609	Draft CR for 36.323 to support the change between normal PDCP and DAPS PDCP	Mediatek Inc., Huawei, HiSilicon

- R2-1914838	SDAP and PDCP handling for DAPS HO	Intel Corporation

- R2-1915909	When to apply the target network configurations	LG Electronics Inc.

- R2-1915451	Remaining issues on the PDCP anchor relocation for DPAS based handover	NEC

- R2-1915911	Need of PDCP status report	LG Electronics Inc.

- R2-1914619	PDCP status reporting in target cell at DAPS handover	Ericsson

- R2-1915346	Discussion on handover preparation for DAPS	Huawei, HiSilicon

- R2-1915496	On per-DRB DAPS Handover in NR and LTE	Nokia, Nokia Shanghai Bell

- R2-1914705	Remaining PDCP issues of DAPS handover	vivo

- R2-1915347	Discussion on PDCP duplication and reordering for DAPS HO	Huawei, HiSilicon

- R2-1915039	Remaining FFSs on Data Forwarding for DAPS HO and CHO	ETRI

- R2-1915910	Need of discard indication	LG Electronics Inc.

- R2-1914484	UDC Impacts of DAPS	CATT

- R2-1914696	Running 38.321 CR for NR mobility enh.	vivo (rapporteur)

- R2-1915998	Discussion of UL data transmission switch for DAPS	CMCC

- R2-1916079	Discussion of UL data transmission switch for DAPS	CMCC

- R2-1914836	Control plane consideration for dual active protocol stack (DAPS) based RUDI HO	Intel Corporation, Qualcomm Inc, Charter Communications, Mediatek Inc, Apple

- R2-1914516	Source connection handling during MBB HO	Qualcomm Incorporated

- R2-1914818	Remaing aspects of control plane handling in DAPS HO	ZTE Corporation, Sanechips

- R2-1914622	Release of source cell at DAPS handover	Ericsson

- R2-1915041	Source Cell Release in DAPS Handover	ETRI

- R2-1916166	Management of Control Plane during DAPS HO_NR	LG Electronics France

- (moved from 6.9.2)

- R2-1914875	Control Plane Aspects of DAPS HO	InterDigital

- R2-1915040	Bye Message for DAPS Handover	ETRI

- R2-1914624	On the configuration of DAPS handover per DRB	Ericsson

- R2-1914519	Support per DRB MBB HO configuration	Qualcomm Incorporated

- R2-1915932	DRB specific DAPS HO	Apple	discussion

- R2-1914704	Failure handling of the non-DAPS DRB	vivo

- R2-1916111	On per DAPS handover	SHARP Corporation

- R2-1915501	Remaining details of DAPS failure handling	Nokia, Nokia Shanghai Bell

- R2-1915502	DraftCR for introducing the fallback to source cell in DAPS handover failure	Nokia, Nokia Shanghai Bell

- R2-1914485	Remaining CP Issues of DAPS	CATT

- R2-1914623	Fallback to source cell during DAPS handover	Ericsson

- R2-1914840	DAPS failure handling	Intel Corporation

- R2-1915344	Considerations on control plane for DAPS	Huawei, HiSilicon, China Telecom	discussion

- R2-1915154	SRB handling for DAPS handover	OPPO

- R2-1914706	SRB handling of DAPS failure	vivo

- R2-1914832	[107bis#53][NR LTE MobE] UE capability structure DAPS/RUDI HO (Intel)-	Intel Corporation

- R2-1914807	LTE DAPS handover UE RF chain requirements	Qualcomm India Pvt Ltd, Google Inc, Apple Inc, Charter Communications, Intel Corporation

- R2-1915557	UE capabilities for DAPS handover	Nokia, Nokia Shanghai Bell

- R2-1915162	UE capabilities for DAPS HO	OPPO

- R2-1916210	Handling Excess of UE Capability in DAPS HO	LG Electronics Inc.

- R2-1914804	UE capability co-ordination signalling aspects for DAPS HO 	Qualcomm India Pvt Ltd, Google Inc, Apple Inc, Charter Communications

- R2-1914483	Further Considerations on Capability Coordination for DAPS	CATT

- R2-1914625	Capability coordination for DAPS handover	Ericsson

- R2-1914819	Remaining issues on UE capability coordination	ZTE Corporation, Sanechips

- R2-1915155	Further considerations on capability coordination	OPPO

- R2-1915348	Discussion on UE capability sharing for DAPS	Huawei, HiSilicon

- R2-1915453	Further consideration on capability coordination for DAPS based handover	NEC

- R2-1915738	Capability coordination for DAPS, required UE capability details and signalling	Samsung Telecommunications

- R2-1916227	Single stack eMOB solution for NR	Samsung R&D Institute India

- R2-1916322	Outcome of offline disucssion 109 on release of measId for CHO	Ericsson

- R2-1916321	Outcome of offline discussion 108 on Conditional PSCell Addition/Change	CATT

- R2-1916329	Outcome of offline discussion 108 on Conditional PSCell Addition/Change	CATT

- R2-1916330 LS to RAN3 on agreements for CPAC CATT

- R3-194970	Baseline CR for introducing Rel-16 NR mobility enhancement	Intel Corporation

- R3-194971	Baseline CR for introducing Rel-16 NR mobility enhancement	Nokia, Nokia Shanghai Bell, Intel Corporation

- R3-195663	Revised Work Plan for LTE/NR Mobility WIs	Intel Corporation, China Telecom

- R3-195402	Discussion on support of enhanced Make Before Break handover	China Telecommunication

- R3-195492	Per DRB eMBB HO	Qualcomm Incorporated

- R3-195564	(TP for NR_Mob_enh BL CR for TS 38.423):eMBB HO Preparation	Huawei

- R3-195566	NG based eMBB HO	Huawei

- R3-195967	Make-Before-Break - Fallback mechanism	Ericsson

- R3-195970	(TP for NR Mob BL CR for TS 38.300): Make-Before-Break - Fallback mechanism	Ericsson

- R3-195971	(TP for NR Mob BL CR for TS 38.423): Make-Before-Break - Fallback mechanism	Ericsson

- R3-196062	Suppprt of NG based eMBB handvoer	Huawei

- R3-196110	Suppprt of NG based eMBB handvoer	Huawei

- R3-196148	eMBB HO preparation signaling - Summary of offline discussion	Ericsson

- R3-195378	Discussion intra-CU eMBB Handover	CATT

- R3-195379	(TP for [NR_Mob_enh] BL CR for TS 38.473): intra-CU eMBB Handover	CATT

- R3-195487	(TP for LTE_feMob-Core CR to 38.300) PDCP SN Continuity RLC-UM	Qualcomm Incorporated

- R3-195568	eMBB handover in split gNB	Huawei

- R3-195569	eMBB handover in split gNB	Huawei

- R3-195570	eMBB handover in split gNB	Huawei

- R3-195571	Support eMBB handover on E1	Huawei

- R3-195572	Support eMBB handover on E1	Huawei

- R3-195972	Make-Before-Break - NR alignment with LTE	Ericsson

- R3-195973	(TP for NR Mob BL CR for TS 38.300): Make-Before-Break - NR alignment with LTE	Ericsson

- R3-195974	(TP for NR Mob BL CR for TS 38.423): Make-Before-Break - NR alignment with LTE	Ericsson

- R3-194921	LS on Conditional PSCell addition/change	3GPP RAN2

- R3-195108	Further Discussion on Multiple CHO Preparation Linkage with the Same UE	ZTE

- R3-195109	Motivation of one TS 37.340 BLCR for Mobility Enhancement in MR-DC Scenarios	ZTE

- R3-195110	Further Discussion on Conditional PScell&SCG Cancel in SN Addition Scenario	ZTE

- R3-195111	Further Discussion on Conditional PScell&SCG Cancel in SN Change Scenario	ZTE

- R3-195112	TP for TS37.340 BLCR Conditional PScell&SCG Management in MR-DC	ZTE

- R3-195113	Further Discussion on Modification of Ongoing CHO	ZTE

- R3-195204	Avoiding race condition in case of RRC reconfiguration during CHO	Nokia, Nokia Shanghai Bell

- R3-195205	(TP for NR_Mob_enh BL CR for TS 38.423): Enabling modification of CHO	Nokia, Nokia Shanghai Bell

- R3-195207	Solutions to avoid overload due to CHO	Nokia, Nokia Shanghai Bell, Vodafone

- R3-195208	(TP for NR_Mob_enh BL CR for TS 38.423): Solutions to avoid overload due to CHO	Nokia, Nokia Shanghai Bell, Vodafone

- R3-195210	Management of identifiers during CHO	Nokia, Nokia Shanghai Bell

- R3-195211	(TP for NR_Mob_enh BL CR for TS 38.423): Enabling identification of the executed CHO	Nokia, Nokia Shanghai Bell

- R3-195213	Consideration of the signalling for the conditional PSCell change/addition	Nokia, Nokia Shanghai Bell

- R3-195380	Further Consideration on CHO Preparation Procedure	CATT

- R3-195381	Consideration on CHO Modification Procedure	CATT

- R3-195401	Discussion on support of Conditional Handover	China Telecommunication

- R3-195488	Handover modification in CHO	Qualcomm Incorporated

- R3-195491	Conditional SN change	Qualcomm Incorporated

- R3-195573	(TP for NR_Mob_enh BL CR for TS 38.423): Handover modification for CHO	Huawei

- R3-195575	(TP for NR_Mob_enh BL CR for TS 38.423): CHO cancelation	Huawei

- R3-195577	(TP for NR_Mob_enh BL CR for TS 38.300): CHO procedure	Huawei

- R3-195669	Further consideration on CHO preparation	Intel Corporation, ZTE, LGE, NEC, China Telecom, Samsung

- R3-195671	(TP for NR_Mob_enh-Core BL CR for TS 38.423): Enhancement for CHO preparation	Intel Corporation, ZTE, LGE, NEC, China Telecom, Samsung

- R3-195672	[DRAFT] LS on CHO for multiple candidate cells preparation by a single HO procedure	Intel Corporation

- R3-195673	Consideration on CHO modification	Intel Corporation, NEC

- R3-195684	Possible discussion points on Conditional PScell addition/change	NTT DOCOMO, INC, ZTE

- R3-195804	Conditional Handover Modification	Samsung

- R3-195806	(TP for NR_Mob BL CR for TS 38.423): Conditional Handover Modification	Samsung

- R3-195807	Conditional SN change scenarios	Samsung

- R3-195843	Open issues on support of conditional handover	LG Electronics

- R3-195975	Conditional Handover - HO modification	Ericsson

- R3-196054	Conditional Handover - HO preparation	Ericsson

- R3-196056	(TP for NR Mob BL CR for TS 38.423): Conditional Handover - HO preparation	Ericsson

- R3-196063	Discussion on source-initiated modification to prepared CHO	Google Inc.

- R3-196149	Offline Summary of Conditional PScell Mobility Scenario	ZTE

- R3-196150	Summary of Offline – Multiple CHO candidate cells preparation by a single HO procedure	Intel

- R3-195114	TP for BL CR for TS 36.423 Multiple CHO Preparation Linkage over X2AP	ZTE

- R3-195116	TP for E-UTRA Mob BL CR for TS 36.423 Conditional Handover - HO cancel	ZTE

- R3-195117	TP for BLCR for TS 36.423 Conditional PScell&SCG Cancel in EN-DC	ZTE

- R3-195118	TP for BL CR for TS 36.423 Access Success Procedure in EN-DC	ZTE

- R3-195119	TP for BL CR for TS 38.423 Multiple CHO Preparation Linkage over XnAP	ZTE

- R3-195120	TP for NR Mob BL CR for TS 38.423 Conditional Handover - HO cancel	ZTE

- R3-195121	TP for BLCR for TS 38.423 Conditional PScell&SCG Cancel in MR-DC@5GC	ZTE

- R3-195122	TP for BL CR for TS 38.423 Access Success Procedure in MR-DC@5GC	ZTE

- R3-195382	Discussion intra-CU CHO	CATT

- R3-195383	(TP for [NR_Mob_enh] BL CR for TS 38.473): intra-CU CHO	CATT

- R3-195490	NG based CHO	Qualcomm Incorporated

- R3-195494	Intra-CU CHO	Qualcomm Incorporated

- R3-195579	Multiple CHO Preparation on F1	Huawei

- R3-195580	Multiple CHO Preparation on F1	Huawei

- R3-195586	(TP for NR_Mob_enh BL CR for TS 38.423): Conditional SN Change in MR-DC	Huawei

- R3-195587	Conditional SN Change in MR-DC	Huawei

- R3-195675	(TP for NR_Mob_enh-Core BL CR for TS 38.423): Enhancement for CHO modification	Intel Corporation, NEC

- R3-195976	Conditional Handover - Disaggregated gNB impact	Ericsson

- R3-195977	Conditional Handover - Disaggregated gNB impact	Ericsson

- R3-195384	Considerations on Early Data Forwarding of CHO	CATT

- R3-195400	Discussion on data forwarding procedure for Conditional Handover	China Telecommunication

- R3-195493	Early data forwarding	Qualcomm Incorporated

- R3-195581	(TP for NR_Mob_enh BL CR for TS 38.423): Early data forwarding	Huawei

- R3-195583	(TP for NR_feMob BL CR for TS 38.300):  Early data forwarding	Huawei

- R3-195585	[DRAFT] LS to CT4 on GTP-U extension header for early data forwarding in eMBB HO	Huawei

- R3-195612	On Early Data Forwarding for CHO	Apple Inc.

- R3-195664	Data Forwarding and SN Status Transfer for 0ms Interruption	Intel Corporation

- R3-195667	(TP for NR_Mob_enh-Core BL CR for TS 38.300): Data Forwarding and SN Status Transfer for 0ms Interruption	Intel Corporation

- R3-195668	(TP for NR_Mob_enh-Core BL CR for TS 38.423): Data Forwarding and SN Status Transfer for 0ms Interruption	Intel Corporation

- R3-196048	Make-Before-Break - Data forwarding	Ericsson

- R3-196051	(TP for NR Mob BL CR for TS 38.300): Early Data forwarding	Ericsson

- R3-196052	(TP for NR Mob BL CR for TS 38.423): Early Data forwarding	Ericsson

- R3-196053	Conditional Handover - Data forwarding	Ericsson

- R3-196129	Summary of Offline – Data Forwarding and SN Status Transfer for 0ms Interruption	Intel

- R3-196132	(TP for NR_Mob_enh-Core BL CR for TS 38.300): Data Forwarding and SN Status Transfer for 0ms Interruption	Intel Corporation, ZTE, ETRI

- R3-196133	(TP for NR_Mob_enh-Core BL CR for TS 38.423): Data Forwarding and SN Status Transfer for 0ms Interruption	Intel Corporation, ZTE, ETRI

- R3-195123	Some Other FFS Issues with CHO	ZTE

- R3-196506	Baseline CR for introducing Rel-16 NR mobility enhancement	Intel Corporation

- R3-196474	Baseline CR for introducing Rel-16 NR mobility enhancement	Intel Corporation

- R3-196507	Baseline CR for introducing Rel-16 NR mobility enhancement	Nokia, Nokia Shanghai Bell, Intel Corporation

- R3-197609	Baseline CR for introducing Rel-16 NR mobility enhancement	Intel Corporation, CATT, ZTE, Huawei

- R3-197465	Revised Work Plan for LTE/NR Mobility WIs (Intel Corporation)

- R3-196894	NG/S1 based DAPS HO (Huawei)

- R3-196895	NG based DAPS HO (Huawei)

- R3-197436	(TP for NR Mob BL CR for TS 38.300): DAPS HO - Fallback mechanism (Ericsson)

- R3-197437	(TP for NR Mob BL CR for TS 38.423): DAPS HO - Fallback mechanism (Ericsson)

- R3-196792	(TP for NR_feMob-Core CR to 38.300) PDCP SN Continuity RLC-UM (Qualcomm Incorporated)

- R3-196721	Discussion E1 impact during DAPS Handover (CATT)

- R3-196722	CR to TS 38.463 for E1 impact during DAPS Handover (CATT)

- R3-196723	CR to TS 38.401 for E1 impact during DAPS Handover (CATT)

- R3-196897	DAPS HO in split gNB (Huawei)

- R3-196898	DAPS HO in split gNB (Huawei)

- R3-196899	DAPS HO in split gNB (Huawei)

- R3-197438	DAPS HO - Disaggregated gNB impact (Ericsson)

- R3-197433	(TP for NR Mob BL CR for TS 38.300): DAPS HO - NR alignment with LTE (Ericsson)

- R3-197439	DAPS HO - Disaggregated gNB impact (Ericsson)

- R3-196794	Resource and timing coordination for NR DAPS HO (Qualcomm Incorporated)

- R3-196795	Per DRB DAPS HO (Qualcomm Incorporated)

- R3-196976	Baseline CR for introducing Rel-16 NR mobility enhancement in MR-DC (ZTE, Intel Corporation, China Unicom)

- R3-196933	Further Discussion for TS 37.340 BLCR for Mobility Enhancement in MR-DC Scenarios (ZTE)

- R3-196796	Conditional SN change (Qualcomm Incorporated)

- R3-196974	(TP for NR_Mob_enh-Core BL CR for TS 37.340) Conditional PScell addition (NTT DOCOMO, INC.)

- R3-196975	(TP for NR_Mob_enh-Core BL CR for TS 36.423) Conditional PScell addition (NTT DOCOMO, INC.)

- R3-196906	(TP for NR_Mob_enh BL CR for TS 38.423): Conditional SN Change in MR-DC (Huawei)

- R3-196907	(TP for LTE_feMob BL CR for TS 36.423): Conditional SN Change in MR-DC (Huawei)

- R3-196855	Open issues on support of PScell Mobility (LG Electronics)

- R3-196724	Consideration on Conditional SN addition Procedure (CATT)

- R3-196725	Consideration on MN initiated Conditional SN change Procedure (CATT)

- R3-196726	Consideration on SN initiated Conditional SN change Procedure (CATT)

- R3-196727	CR to TS 37.340 Conditional SN Addition&Change Procedure (CATT)

- R3-196728	(TP for [LTE_feMob-Core] BL CR for TS 36.423)Conditional SgNB Addition&Change Procedure (CATT)

- R3-196729	(TP for [NR_Mob_enh-Core] BL CR for TS 38.423)Conditional SN Addition&Change Procedure (CATT)

- R3-196797	NG based CHO (Qualcomm Incorporated)

- R3-196864	Discussion on Conditional Handover Preparation procedure (China Telecommunication)

- R3-196856	Issues on support of CHO preparation (LG Electronics)

- R3-197440	(TP for NR Mob BL CR for TS 38.423): Conditional Handover - HO preparation (Ericsson)

- R3-196669	Further Discussion on Multiple CHO Preparation Linkage with the Same UE (ZTE)

- R3-196671	TP for BL CR for TS 38.423 Multiple CHO Preparation Linkage over XnAP (ZTE)

- R3-197610	(TP for NR Mob BL CR for TS 38.423) Conditional Handover - HO preparation (Ericsson, ZTE)

- R3-197442	Conditional Handover - HO modification (Ericsson)

- R3-196865	Discussion on Conditional Handover Modification procedure (China Telecommunication)

- R3-196977	Discussion on source-initiated modification to prepared CHO (Google Inc.)

- R3-196978	Further Discussion on Modification of Ongoing CHO (ZTE)

- R3-196900	(TP for NR_Mob_enh BL CR for TS 38.423): Handover modification for CHO (Huawei)

- R3-196938	Conditional Handover Modification Procedure (Samsung)

- R3-196940	(TP for NR_Mob BL CR for TS 38.423): Source Initiated Conditional Handover Modification procedure (Samsung)

- R3-197473	Consideration on CHO modification (Intel Corporation, NEC)

- R3-197475	(TP for NR_Mob_enh-Core BL CR for TS 38.423): Enhancement for CHO modification (Intel Corporation, NEC)

- R3-196594	Avoiding race condition in case of RRC reconfiguration during CHO (Nokia, Nokia Shanghai Bell)

- R3-196595	(TP for NR_Mob_enh BL CR for TS 38.423): Enabling modification of CHO (Nokia, Nokia Shanghai Bell)

- R3-197612	(TP for NR_Mob_enh BL CR for TS 38.423): Enabling modification of CHO

- R3-196902	(TP for NR_Mob_enh BL CR for TS 38.423): CHO cancelation (Huawei)

- R3-196673	TP for NR Mob BL CR for TS 38.423 Conditional Handover - HO cancel (ZTE)

- R3-197472	(TP for NR_Mob_enh-Core BL CR for TS 38.420): New CHO Cancel (Intel Corporation)

- R3-197614	(TP for NR_Mob_enh BL CR for TS 38.423): CHO cancelation (Huawei)

- R3-196591	Solutions to avoid overload due to CHO (Nokia, Nokia Shanghai Bell, Vodafone)

- R3-196592	(TP for NR_Mob_enh BL CR for TS 38.423): Solutions to avoid overload due to CHO (Nokia, Nokia Shanghai Bell, Vodafone)

- R3-197616	Summary of the offline on overload due to CHO	Nokia, Nokia Shanghai Bell

- R3-197443	Conditional Handover - Disaggregated gNB impact (Ericsson)

- R3-197431	Conditional Handover - Disaggregated gNB impact (Ericsson)

- R3-196904	Multiple CHO Preparation on F1 (Huawei)

- R3-196905	Multiple CHO Preparation on F1 (Huawei)

- R3-196730	Discussion intra-CU CHO (CATT)

- R3-196731	(TP for [NR_Mob_enh] BL CR for TS 38.473): intra-CU CHO (CATT)

- R3-197783	Conditional Handover - Disaggregated gNB impact	Ericsson, CATT

- R3-197446	(TP for NR Mob BL CR for TS 38.300): Early Data forwarding (Ericsson)

- R3-197447	(TP for NR Mob BL CR for TS 38.423): Early Data forwarding (Ericsson)

- R3-197466	Data Forwarding and SN Status Transfer for DAPS HO (Intel Corporation)

- R3-197469	(TP for NR_Mob_enh-Core BL CR for TS 38.300): Data Forwarding and SN Status Transfer for DAPS HO (Intel Corporation)

- R3-197470	(TP for NR_Mob_enh-Core BL CR for TS 38.423): Data Forwarding and SN Status Transfer for DAPS HO (Intel Corporation)

- R3-196908	(TP for NR_Mob_enh BL CR for TS 38.300):Data forwarding for DAPS HO (Huawei)

- R3-197621	(TP for NR_Mob_enh-Core BL CR for TS 38.300): Data Forwarding and SN Status Transfer for DAPS HO	Intel Corporation

- R3-197792	(TP for NR_Mob_enh-Core BL CR for TS 38.423): Data Forwarding and SN Status Transfer for DAPS HO	Intel Corporation

- R3-196973	Further consideration on Data forwarding timing for Conditional Hand Over (NTT DOCOMO, INC.)

- R3-197489	Early data forwarding (Qualcomm Incorporated)

- R3-197448	(TP for NR Mob BL CR for TS 38.300): Conditional Handover - Data forwarding (Ericsson)

- R3-196732	Considerations on Early Data Forwarding of CHO (CATT)

- R3-196733	CR to TS 38.425 for Early Data Forwarding of CHO (CATT)

- R3-196697	Late data forwarding in case of multiple targets prepared for CHO (Nokia, Nokia Shanghai Bell)

- R3-196698	(TP for NR_Mob_enh BL CR for TS 38.423): Enabling identification of the tunnel for late data forwarding (Nokia, Nokia Shanghai Bell)

- R3-196910	Data forwarding for conditional Pscell change (Huawei)

- R3-196597	On Early Data Forwarding for CHO (Apple Inc.)

- R3-197456	Conditional Handover – Data Forwarding	Ericsson

- R3-196674	Some Other FFS Issues with CHO (ZTE)

- R4-1910808	Discussion on handover delay for conditional handover	China Telecom

- R4-1910919	Discussion on requirement of conditional handover	MediaTek inc.

- R4-1911041	WF on NR mobility enhancement	Intel Corporation

- R4-1911042	Discussion on NR mobility enhancement	Intel Corporation

- R4-1911043	On conditional handover, PSCell addition/change RRM requirement	Intel Corporation

- R4-1911423	Handover delay and interruption time for conditional handover	NTT DOCOMO, INC.

- R4-1911504	Handover delay and interruption time for simultaneous Tx/Rx with the source and target cells	Apple Inc.

- R4-1911627	RRM requirements for conditional handover	NEC

- R4-1911913	Further discussion on DAPS-based HO NR mobility enhancements	Huawei, HiSilicon

- R4-1911914	Futher discussion on CHO for NR mobility enhancements	Huawei, HiSilicon

- R4-1912043	Conditional handover requirement for NR	Ericsson

- R4-1912044	RRM considerations on reduced interruption HO with simultaneous RX/TX to source and target cell	Ericsson

- R4-1912045	Requirements for conditional handover in NR	Ericsson

- R4-1912126	CHO interruption time for NR	Nokia, Nokia Shanghai Bell

- R4-1912127	CR Introduction of handover delay requirements for conditional handover (section 6.1)	Nokia, Nokia Shanghai Bell

- R4-1912345	On conditional HO in NR mobility enhancement	Qualcomm Incorporated

- R4-1912353	On NR enhanced MBB requirements	Qualcomm Incorporated

- R4-1913392	[draft] reply LS on UE capabilities on DAPS HO	Huawei, HiSilicon

- R4-1913436	WF on NR mobility enhancement	Intel Corporation

- R4-1913437	NR RRM requirements for handover with simultaneous Rx/Tx	Intel Corporation

- R4-1913438	CR for NR RRM requirements for handover with simultaneous Rx/Tx	Intel Corporation

- R4-1913439	NR RRM requirements for conditional handover	Intel Corporation

- R4-1913440	CR for NR RRM requirements for conditional handover	Intel Corporation

- R4-1914002	RRM requirements for conditional handover	NEC

- R4-1914108	Reply LS to RAN2 on UE capabilities on DAPS HO	Intel Corporation

- R4-1914121	Discussion on requirement of conditional handover	MediaTek inc.

- R4-1914192	Handover delay requirement for conditional handover	NTT DOCOMO, INC

- R4-1914483	CHO interruption requirements for NR	Nokia, Nokia Shanghai Bell

- R4-1914484	CR Introduction of handover delay requirements for conditional handover (section 6.1)	Nokia, Nokia Shanghai Bell

- R4-1914634	Discussion on Conditional handover requirements for NR	Ericsson

- R4-1914635	Requirements for conditional handover and conditional PSCell change in NR	Ericsson

- R4-1914636	Discussion on simultaneous RX-TX handover requirements for NR	Ericsson

- R4-1914825	Further discussion on DAPS handover requirements	Huawei, HiSilicon

- R4-1914826	CR on introducing DAPS handover requirements in TS38.133	Huawei, HiSilicon

- R4-1914827	Futher discussion on conditional handover requirements	Huawei, HiSilicon

- R4-1914828	CR on introducing conditional handover requirements in TS38.133	Huawei, HiSilicon

- R4-1915151	Further considerations on the interruption time for simultaneous Tx/Rx with the source and target cells	Apple

- R4-1915174	On UE capabilities for NR DAPS	Qualcomm Incorporated

- R4-1915175	Draft reply to LS on UE capabilities on DAPS HO	Qualcomm Incorporated

- R4-1915176	On conditional PSCell addition and change	Qualcomm IncorporatedR3-194934	Baseline CR for introducing Rel-16 NR mobility enhancement	Intel Corporation

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template