3GPP TSG RAN Meeting #86	                                               RP-192582

Sitges, Spain, December 9-12, 2019

Status Report to TSG

Agenda item:			9.5.16

| WI / SI Name | High power UE (power class 2) for EN-DC (1 LTE TDD band + 1 NR TDD band) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | ENDC_UE_PC2_TDD_TDD |  |  |  |  |
| Unique ID | 820079 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-190315 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: 12/2019 | Performance part: 12/2019 | Testing part: NA |  |
| Overall Completion level | Study Item: NA | Core part: 100% | Performance Part: 100% | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Shao Zhe |
|  | Company | CMCC |
|  | Email | Shaozhe@chinamobile.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

R4-1900616	General RF requirements for PC2 EN-DC, CMCC, RAN4#90

R4-1903017          Skeleton for TR37.825 WID on High power UE (power class 2) for EN-DC (1 LTE TDD band + 1 NR TDD band), CMCC, RAN4#90bis

R4-1903018          General part TP for TR37.825: PC2 EN-DC (1 LTE TDD band + 1 NR TDD band) , CMCC, RAN4#90bis

R4-1903019         TP for TR37.825 for PC2 EN-DC_41A-79A, CMCC, RAN4#90bis

R4-1903020         TP for TR37.825 for PC2 EN-DC_39A-79A, CMCC, RAN4#90bis

R4-1903021         TP for TR37.825 for PC2 EN-DC_39A-41A, CMCC, RAN4#90bis

R4-1903022         TP for TR37.825 for PC2 EN-DC_(n)41AA, CMCC, RAN4#90bis

R4-1903023         TP for TR37.825 for PC2 EN-DC_41A-n41A, CMCC, RAN4#90bis

R4-1905001        WF on PC2 EN-DC (1 LTE TDD band + 1 NR TDD band), CMCC, RAN4#90bis

R4-1905403        TR37.825 v0.1.0 High power UE (power class 2) for EN-DC (1 LTE TDD band + 1 NR TDD band) , CMCC, RAN4#91

R4-1907479        LS on UE capability of maxUplinkDutyCycle for PC2 inter-band EN-DC (LTE TDD PC3+NR TDD PC3), CMCC, RAN4#91

R4-1907452        TP for TR37.825 for SAR requirement, CMCC, RAN4#91

R4-1908765        TR37.825 v0.2.0 High power UE (power class 2) for EN-DC (1 LTE TDD band + 1 NR TDD band) CMCC, RAN4#92

R4-1910768        TR 37.825 v0.3.0 High power UE (power class 2) for EN-DC (1 LTE TDD band + 1 NR TDD band), CMCC, RAN4#92bis

R4-1910769	Proposal on release independent issue for PC2 EN-DC TDD+TDD, CMCC, CATT, ZTE, Huawei, HiSilicon, vivo, Qualcomm, RAN4#92bis

R4-1910770	TP for TR37.825 for release independent issue, CMCC, RAN4#92bis

R4-1910970	Draft CR for addition requirement for EN-DC PC2 UE, CATT, CMCC, RAN4#92bis

R4-1910771	Draft CR for REL-16 TS 38.307 for PC2 EN-DC TDD+TDD, CMCC, RAN4#92bis

R4-1910772	Draft CR for REL-15 TS 38.307 for PC2 EN-DC TDD+TDD, CMCC, RAN4#92bis

R4-1913208	TR 37.825 v0.4.0 Finalization, CMCC, RAN4#93

R4-1915992	CR for adding solutions for addressing SAR issue for EN-DC PC2 UE, CMCC, RAN4#93

R4-1913209	CR for REL-16 TS 38.307 for PC2 EN-DC TDD+TDD, CMCC, RAN4#93

R4-1913210	CR for REL-15 TS 38.307 for PC2 EN-DC TDD+TDD, CMCC, RAN4#93

2.4.2	Remaining Open issues

None

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

- R4-1900616  “General RF requirements for PC2 EN-DC”, CMCC, RAN4#90

- R4-1900228  “Band combination specific RF requirements for PC2 EN-DC_39A-41A” , CMCC, RAN4#90

- R4-1900229   “Band combination specific RF requirements for PC2 EN-DC_39A-79A” , CMCC, RAN4#90

- R4-1900230  “Band combination specific RF requirements for PC2 EN-DC_41A-79A” , CMCC, RAN4#90

- R4-1900231  “Band combination specific RF requirements for PC2 EN-DC_(n)41AA” , CMCC, RAN4#90

- R4-1900232  “Band combination specific RF requirements for PC2 EN-DC_41A-n41A” , CMCC, RAN4#90

- R4-1900466  “Discussion on EN-DC PC2 UE definition”, CATT, RAN4#90

- R4-1900467  “Draft CR for addition for EN-DC PC2 UE in TS38.101-3”, CATT, RAN4#90

- R4-1900468  “Discussion on SAR requirement for EN-DC PC2 UE”, CATT, RAN4#90

- R4-1900469   “Draft CR for addition SAR requirement for EN-DC PC2 UE”. CATT, RAN4#90

- R4-1900532   “Power class 2 UE for TDD-TDD EN-DC”, MediaTek Inc., RAN4#90

- R4-1900257   “Discussion on TDD inter-band NSA HPUE”, OPPO, RAN4#90

- R4-1901029  “Dicussion on the impact of EN-DC HPUE (1 LTE band and 1 NR band)”, vivo, RAN4#90

- R4-1901891  “Power class 2 UE for TDD EN-DC combinations”, Huawei, HiSilicon, RAN4#90

- R4-1903017  Skeleton for TR37.825 WID on High power UE (power class 2) for EN-DC (1 LTE TDD band + 1 NR TDD band), CMCC, RAN4#90bis

- R4-1903018 General part TP for TR37.825: PC2 EN-DC (1 LTE TDD band + 1 NR TDD band) , CMCC, RAN4#90bis

- R4-1903019   TP for TR37.825 for PC2 EN-DC_41A-79A, CMCC, RAN4#90bis

- R4-1903020   TP for TR37.825 for PC2 EN-DC_39A-79A, CMCC, RAN4#90bis

- R4-1903021   TP for TR37.825 for PC2 EN-DC_39A-41A, CMCC, RAN4#90bis

- R4-1903022   TP for TR37.825 for PC2 EN-DC_(n)41AA, CMCC, RAN4#90bis

- R4-1903023   TP for TR37.825 for PC2 EN-DC_41A-n41A, CMCC, RAN4#90bis

- R4-1903245   Further discussion on SAR requirement for EN-DC PC2 UE, CATT, RAN4#90bis

- R4-1903024   SAR requirements for PC2 EN-DC (1 LTE TDD band + 1 NR TDD band),CMCC, RAN4#90bis

- R4-1905001   WF on PC2 EN-DC (1 LTE TDD band + 1 NR TDD band), CMCC, RAN4#90bis

- R4-1903054   Discussion on TDD inter-band NSA HPUE SAR, OPPO, RAN4#90bis

- R4-1904660   Discussion on maximum duty cycle for TDD EN-DC HPUE, vivo, RAN4#90bis

- R4-1903304   LS on TDD inter-band ENDC maxUplinkDutyCycle capability, OPPO, RAN4#90bis

- R4-1903246   Draft CR for addition SAR requirement for EN-DC PC2 UE, CATT, RAN4#90bis

- R4-1905403  TR37.825 v0.1.0 High power UE (power class 2) for EN-DC (1 LTE TDD band + 1 NR TDD band) , CMCC, RAN4#91

- R4-1907119   SAR mitigation for PC2 TDD-TDD EN-DC, Qualcomm, RAN4#91

- R4-1905383   Discussion on SAR requirement for EN-DC PC2 UE, CATT, RAN4#91

- R4-1905502   Further discussion on maximum duty cycle for TDD EN-DC HPUE, vivo, RAN4#91

- R4-1905404   Proposal on PC2 inter-band EN-DC (TDD+TDD) UE behavior, CMCC, RAN4#91

- R4-1906380   on TDD-TDD PC2 EN-DC SAR, Huawei, HiSilicon, RAN4#91

- R4-1907479  LS on UE capability of maxUplinkDutyCycle for PC2 inter-band EN-DC (LTE TDD PC3+NR TDD PC3),CMCC,RAN4#91

- R4-1905384 Draft CR for introduction of SAR requirement for EN-DC PC2 UE, CATT, RAN4#91

- R4-1905385 TP for TR37.825 for SAR requirements, CATT, RAN4#91

- R4-1907452 TP for TR37.825 for SAR requirement, CMCC, RAN4#91

- R4-1908765 TR37.825 v0.2.0 High power UE (power class 2) for EN-DC (1 LTE TDD band + 1 NR TDD band), CMCC,RAN4#92

- R4-1908766  Proposal on release independent issue for TDD+TDD EN-DC HPUE,CMCC,RAN4#92

- R4-1908767  TP for TR37.825 for release independent issue,CMCC,RAN4#92

- R4-1909081  About NSA HPUE release independent issue,OPPO,RAN4#92

[43] R4-1908386 Draft CR for addition requirement for EN-DC PC2 UE. CATT, RAN4#92

- R4-1910768 TR 37.825 v0.3.0 High power UE (power class 2) for EN-DC (1 LTE TDD band + 1 NR TDD band), CMCC, RAN4#92bis

- R4-1910769 Proposal on release independent issue for PC2 EN-DC TDD+TDD, CMCC, CATT, ZTE, Huawei, HiSilicon, vivo, Qualcomm, RAN4#92bis

- R4-1910770  TP for TR37.825 for release independent issue, CMCC, RAN4#92bis

- R4-1910970   Draft CR for addition requirement for EN-DC PC2 UE, CATT, CMCC, RAN4#92bis

- R4-1910771   Draft CR for REL-16 TS 38.307 for PC2 EN-DC TDD+TDD, CMCC, RAN4#92bis

- R4-1910772   Draft CR for REL-15 TS 38.307 for PC2 EN-DC TDD+TDD, CMCC, RAN4#92bis

- R4-1913208   TR 37.825 v0.4.0 Finalization, CMCC, RAN4#93

- R4-1915992   CR for adding solutions for addressing SAR issue for EN-DC PC2 UE, CMCC, RAN4#93

- R4-1913209   CR for REL-16 TS 38.307 for PC2 EN-DC TDD+TDD, CMCC, RAN4#93

- R4-1913210   CR for REL-15 TS 38.307 for PC2 EN-DC TDD+TDD, CMCC, RAN4#93

- R4-1915992   CR for adding solutions for addressing SAR issue for EN-DC PC2 UE, CATT, CMCC, , RAN4#93

- R4-1915993   CR for introducing RF requirement for EN-DC PC2 UE, CATT, CMCC, , RAN4#93

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion level swith colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template