3GPP TSG RAN meeting #86										RP-192593

Sitges, Spain, December 9 – 12, 2019

Status Report to TSG

Agenda item:			9.5.1

| WI / SI Name | EN-DC of x bands (x=1,2,3,4) LTE inter-band CA (xDL/1UL) and 2 bands NR inter-band CA (2DL/1UL) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | DC_R16_xBLTE_2BNR_yDL2UL-Core |  |  |  |  |
| Unique ID | 800171 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-191744 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: mm/yyyy | Core part: 03/2020 | Performance part: 03/2020 | Testing part: mm/yyyy |  |
| Overall Completion level | Study Item: xx % | Core part: 85 % | Performance Part: 85 % | Testing part: xx% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | R4 |
| --- | --- | --- |
| Rapporteur | Name | Suhwan Lim |
|  | Company | LG Electronics |
|  | Email | Suhwan.lim@lge.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

At RAN4 #92BIS meeting and #93 meeting, revised WID and TR 37.716-21-21 v0.8.0 on EN-DC of x bands (x=1,2,3,4) LTE inter-band CA (xDL/1UL) and 2 bands NR inter-band CA (2DL/1UL) were endorsed and completed and combinations are listed in the table below.

- LTE(1DL/1UL) + NR (2DL/1UL) EN-DC combinations

- DC_3-n77-n257

- DC_8_n3-n28

- DC_11_n77-n257

- DC_3_n40-n41

- DC_8_n1-n78

- DC_66_n41-n71

- DC_8_n78-n257

- DC_3_n78-n257

- DC_2_n41-n71

- DC_1_n3-n28

- DC_3C_n1A-n78A

- DC_7C_n1A-n78A

- DC_3-3_n78-n257

- DC_18_n78-n257

- DC_1_n3-n257

- DC_18_n3-n257

- DC_28_n3-n257

- DC_41_n78-n257

- DC_42_n78-n257

- DC_28_n78-n257

- DC_5_n7-n78

- DC_7_n7-n78

- DC_66_n7-n78

- DC_3_n1-n7

- DC_3_n1-n28

- DC_20_n1-n28

- DC_18_n3-n78

- DC_28_n3-n78

- DC_12_n7-n78

- DC_3_n3-n77

- DC_3_n3-n78

- LTE(2DL/1UL) + NR (2DL/1UL) EN-DC combinations

- DC_2-66_n41-n71

- DC_2-66_n41-n260

- DC_2-66_n41-n261

- DC_3-8_n78-n257

- DC_1-8_n78-n257

- DC_2-7-7_n38-n78

- DC_1-3_n7-n78

- DC_3-7_n1-n78

- DC_3-3-7_n78-n257

- DC_3-3-7-7_n78-n257

- DC_1-3_n38-n78

- DC_1-8_n3-n28

- DC_1-11_n77-n257

- DC_8-11_n77-n257

- DC_3-8_n1-n78

- DC_7-8_n1-n78

- DC_1-18_n3-n78

- DC_1-28_n3-n78

- DC_3-20_n1-n28

- DC_1-18_n3-n257

- DC_1-28_n3-n257

- DC_1-41_n78-n257

- DC_3-41_n78-n257

- DC_3-42_n78-n257

- DC_41-42_n78-n257

- DC_1-42_n78-n257

- DC_1-18_n78-n257

- DC_1-28_n78-n257

- DC_3-18_n78-n257

- DC_3-28_n78-n257

- DC_18-42_n78-n257

- DC_28-41_n78-n257

- DC_28-42_n78-n257

- DC_2-7_n38-n78

- LTE(3DL/1UL) + NR (2DL/1UL) EN-DC combinations

- DC_1-3-8_n78-n257

- DC_1-7-20_n3-n78

- DC_1-8-11_n77-n257

- DC_3-7-8_n1-n78

- DC_1-3-18_n78-n257

- DC_1-3-28_n78-n257

- DC_1-3-41_n78-n257

- DC_1-3-42_n78-n257

- DC_1-18-42_n78-n257

- DC_1-28-42_n78-n257

- DC_3-18-42_n78-n257

- DC_3-28-41_n78-n257

- DC_3-28-42_n78-n257

- DC_1-41-42_n78-n257

- DC_3-41-42_n78-n257

- DC_28-41-42_n78-n257

- LTE(4DL/1UL) + NR (2DL/1UL) EN-DC combinations

- DC_1-3-41-42_n78-n257

- DC_1-3-18-42_n78-n257

- DC_3-28-41-42_n78-n257

- DC_1-3-28-42_n78-n257

- Adding missing UL configurations for

- DC_1-3-7_n5-n78

- DC_1-3-28_n5-n78

The values of MSD, ΔTIB, and ΔRIB of all new band combinations are captured in TS38.101-3.

2.4.2	Remaining Open issues

Table. 2.4.2-1 	Progress of the Core part for EN-DC basket (3DL/2UL) WI

| CA combination | REL-indep. from | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no | open issues/comments |
| --- | --- | --- | --- | --- | --- | --- |
| 1B LTE + 2B NR DC |  |  |  |  |  |  |
| DL_3A_n1A-n77A_UL_3A_n1A | Rel-15 | Bo-Han Hsieh, CHTTL | TR 37.716-21-21: R4-1810319, R4-1814940 TS 38.101-3: R4-1905498 | Yes | Yes | None |
| DL_3A_n1A-n77A_UL_3A_n77A | Rel-15 | Bo-Han Hsieh, CHTTL | TR 37.716-21-21: R4-1810319, R4-1814940 TS 38.101-3: R4-1905498 | Yes | Yes | None |
| DL_3A_n3A-n77A_UL_3A_n3A | Rel-15 | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1915695 38.101-3: R4-1913966 | Yes | Yes | None |
| DL_3A_n3A-n78A_UL_3A_n3A | Rel-15 | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1915696 38.101-3: R4-1913966 | Yes | Yes | None |
| DL_28A_n8A-n78A_UL_28A_n8A | Rel-15 | Meng Wang, Telstra | TR37.716-21-21: R4-1915695 TS38.101-3: R4-1913966 | Yes | Yes | None |
| DC_28A_n8A-n78A_UL_28A_n78A | Rel-15 | Meng Wang, Telstra | TR37.716-21-21: R4-1915696 TS38.101-3: R4-1913966 | Yes | Yes | None |
| DL_8A_n78A-n257A_UL_8A_n78A | Rel-15 | Ilwhan.kim, KT | TR37.716-21-21: R4-1912594 TS38.101-3: R4-1913966 | Yes | Yes | None |
| DL_8A_n78A-n257A_UL_8A_n257A | Rel-15 | Ilwhan.kim, KT | TR37.716-21-21: R4-1912594 TS38.101-3: R4-1913966 | Yes | Yes | None |
| DL_3C_n78A-n257A_UL_3A_n78A | Rel-15 | Ilwhan.kim, KT | TR37.716-21-21: R4-1912595 TS38.101-3: R4-1913966 | Yes | Yes | None |
| DL_3C_n78A-n257A_UL_3A_n257A | Rel-15 | Ilwhan.kim, KT | TR37.716-21-21: R4-1912595 TS38.101-3: R4-1913966 | Yes | Yes | None |
| DL_1A_n78A-n257F/E/D_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A_n78A-n257F/E/D_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A_n78A-n257M/L/K/J/I/H/G_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A_n78A-n257M/L/K/J/I/H/G_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A_n78A-n257F/E/D_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A_n78An-257F/E/D_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A_n78A-n257M/L/K/J/I/H/G_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A_n78A-n257M/L/K/J/I/H/G_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_5A_n78A-n257F/E/D_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_5A_n78A-n257F/E/D_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_5A_n78A-n257M/L/K/J/I/H/G_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_7A_n78A-n257F/E/D_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_7A_n78A-n257F/E/D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_7A-7A_n78A-n257F/E/D _UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_7A-7A_n78A-n257F/E/D _UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_7A-7A_n78A-n257M/L/K/J/I/H/G _UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_7A-7A_n78A-n257M/L/K/J/I/H/G _UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | TR37.716-21-21 : R4-1813779 TS38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A_n3A-n78A_UL_1A_n3A | Rel-15 | Per Lindell, Ericsson | TR 37.716-21-21: R4-1816175 TS38.101-1: R4-1814771 | Yes | Yes |  |
| DL_1A_n3A-n78A_UL_1A_n78A | Rel-15 | Per Lindell, Ericsson | TR 37.716-21-21: R4-1816175 TS38.101-1: R4-1814771 | Yes | Yes |  |
| DL_3A_n20A-n78A_UL_3A_n20A | Rel-15 | Per Lindell, Ericsson | TR37.716-21-21: R4-1901439 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_3A_n20A-n78A_UL_3A_n78A | Rel-15 | Per Lindell, Ericsson | TR37.716-21-21: R4-1901439 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_3A_n1A-n78A_UL_3A_n1A | Rel-15 | Per Lindell, Ericsson | TR 37.716-21-21: R4-1816176 TS38.101-1: R4-1814771 | Yes | Yes |  |
| DL_3A_n1A-n78A_UL_3A_n78A | Rel-15 | Per Lindell, Ericsson | TR 37.716-21-21: R4-1816176 TS38.101-1: R4-1814771 | Yes | Yes |  |
| DL_(n)3C_n78A_UL_3A_n78A | Rel-15 | Per Lindell, Ericsson | - | no | no | Work not started |
| DL_(n)20C_n78A_UL_20A-n78A | Rel-15 | Per Lindell, Ericsson | - | no | no | Work not started |
| DL_(n)28B_n78A_UL_28A-n78A | Rel-15 | Per Lindell, Ericsson | - | no | no | Work not started |
| DL_(n)1C_n78A_UL_1A-n78A | Rel-15 | Per Lindell, Ericsson | - | no | no | Work not started |
| DL_(n)8B_n78A_UL_8A-n78A | Rel-15 | Per Lindell, Ericsson | - | no | no | Work not started |
| DC_28A_n8A-n258A_UL_28A_n8A | Rel-15 | Meng Wang, Telstra | TR37.716-21-21: R4-1901456 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DC_28A_n8A-n258A_UL_28A_n258A | Rel-15 | Meng Wang, Telstra | TR37.716-21-21: R4-1901456 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_13A_n5A-n260A_UL_13A_n5A | Rel-15 | Per Lindell, Ericsson | TR37.716-21-21: R4-1901436 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_13A_n5-n260A_UL_13A_n260A | Rel-15 | Per Lindell, Ericsson | TR37.716-21-21: R4-1901436 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_66A_n5-n260_UL_66A_n5A | Rel-15 | Per Lindell, Ericsson | TR37.716-21-21: R4-1901438 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_66A_n5-n260_UL_66A_n260A | Rel-15 | Per Lindell, Ericsson | TR37.716-21-21: R4-1901438 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_1A_n7A-n78A _UL_1A_n7A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1902466 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_1A_n7A-n78A _UL_1A_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1902466 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_3A_n7A-n78A _UL_3A_n7A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1900781 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_3A_n7A-n78A _UL_3A_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1900781 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_3C_n7A-n78A _UL_3C_n7A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1900782 TS38.101-3:R4-1906056 | Yes | Yes | None |
| DL_3C_n7A-n78A _UL_3A_n7A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1900782 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_3C_n7A-n78A _UL_3C_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1900782 TS38.101-3: R4-1905498 | Yes | Yes | None |
| DL_3C_n7A-n78A _UL_3A_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1900782 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_3C_n28A-n78A _UL_3C_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1902112 TS38.101-3:R4-1906056 | Yes | Yes | None |
| DL_3C_n28A-n78A _UL_3A_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1902112 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_3C_n28A-n78A _UL_3C_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1902112 TS38.101-3: R4-1905498 | Yes | Yes | None |
| DL_3C_n28A-n78A _UL_3A_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1902112 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_7C_n28A-n78A _UL_7C_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1902113 TS38.101-3:R4-1906056 | Yes | Yes | None |
| DL_7C_n28A-n78A _UL_7C_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1902113 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_66A_n71A-n260A_UL_66A_n71A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-1902115 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_66A_n71A-n260A_UL_66A_n260A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-1902115 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_66A_n71A-n260(2A)_UL_66A_n71A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-1902115 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_66A_n71A-n260(2A)_UL_66A_n260A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-1902115 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_66A_n71A-n261A_UL_66A_n71A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-1902120 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_66A_n71A-n261A_UL_66A_n261A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-1902120 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_66A_n71A-n261(2A)_UL_66A_n71A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-1902121 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_66A_n71A-n261(2A)_UL_66A_n261A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-1902121 TS38.101-3: R4-1900248 | Yes | Yes | None |
| DL_7A_n1A-n3A _UL_7A_n1A | Rel. 15 | Christoph Mäder, Swisscom | - | no | no | Work not started |
| DL_7A_n1A-n3A _UL_7A_n3A | Rel. 15 | Christoph Mäder, Swisscom | - | no | no | Work not started |
| DL_7A_n1A-n78A _UL_7A_n78A | Rel. 15 | Christoph Mäder, Swisscom | TR37.716-21-21: R4-1906751 TS38.101-3:R4-1906056 | Yes | Yes | None |
| DL_7A_n1A-n78A _UL_7A_n1A | Rel. 15 | Christoph Mäder, Swisscom | TR37.716-21-21: R4-1906751 TS38.101-3:R4-1906056 | Yes | Yes | None |
| DL_7A_n3A-n78A _UL_7A_n78A | Rel. 15 | Christoph Mäder, Swisscom | TR37.716-21-21: R4-1907393 TS38.101-3:R4-1906056 | Yes | Yes | None |
| DL_7A_n3A-n78A _UL_7A_n3A | Rel. 15 | Christoph Mäder, Swisscom | TR37.716-21-21: R4-1907393 TS38.101-3:R4-1906056 | Yes | Yes | None |
| DL_20A_n1A-n3A _UL_20A_n1A | Rel. 15 | Christoph Mäder, Swisscom | - | no | no | Work not started |
| DL_20A_n1A-n3A _UL_20A_n3A | Rel. 15 | Christoph Mäder, Swisscom | - | no | no | Work not started |
| DL_20A_n1A-n78A _UL_20A_n78A | Rel. 15 | Christoph Mäder, Swisscom | TR37.716-21-21: R4-1906752 TS38.101-3:R4-1906056 | Yes | Yes | None |
| DL_20A_n1A-n78A _UL_20A_n1A | Rel. 15 | Christoph Mäder, Swisscom | TR37.716-21-21: R4-1906752 TS38.101-3:R4-1906056 | Yes | Yes | None |
| DL_20A_n3A-n78A _UL_20A_n78A | Rel. 15 | Christoph Mäder, Swisscom | TR37.716-21-21: R4-1906750 TS38.101-3:R4-1906056 | Yes | Yes | None |
| DL_20A_n3A-n78A _UL_20A_n3A | Rel. 15 | Christoph Mäder, Swisscom | TR37.716-21-21: R4-1906750 TS38.101-3:R4-1906056 | Yes | Yes | None |
| DL_1A_n40A-n78A_UL_1A_n40A | Rel-15 | Per Lindell, Ericsson | TR37.716-21-21: R4-1904899 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A_n40A-n78A_UL_1A_n78A | Rel-15 | Per Lindell, Ericsson | TR37.716-21-21: R4-1904899 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A_n77A-n78A_UL_1A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | no | no | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |
| DL_1A_n77A-n78A_UL_1A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | no | no | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |
| DL_3A_n77A-n78A_UL_3A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | no | no | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |
| DL_3A_n77A-n78A_UL_3A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | no | no | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |
| DL_19A_n77A-n78A_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | no | no | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |
| DL_19A_n77A-n78A_UL_19A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | no | no | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |
| DL_21A_n77A-n78A_UL_21A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | no | no | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |
| DL_21A_n77A-n78A_UL_21A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | no | no | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |
| DL_3A_n1A-n79A_UL_3A_n1A | Rel-15 | Xiao Shao, KDDI | TR37.716-21-21: R4-1903992 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_3A_n1A-n79A_UL_3A_n79A | Rel-15 | Xiao Shao, KDDI | TR37.716-21-21: R4-1903992 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_3A_n40A–n78A_UL_3A_n40A | Rel-15 | Per Lindell, Ericsson | TR37.716-21-21: R4-1904900 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_3A_n40A–n78A_UL_3A_n78A | Rel-15 | Per Lindell, Ericsson | TR37.716-21-21: R4-1904900 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_28A_n28A-n78A_UL_28A_n28A | Rel-15 | Jeremy Chu, Telstra | - | no | no | stopped |
| DL_28A_n28A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | - | no | no | stopped |
| DL_66A_n25A-n41A_UL_66A_n25A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-1909802 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN4#92 |
| DL_66A_n25A-n41A_UL_66A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-1909802 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN4#92 |
| DL_3A-3A_n78A-n257A _UL_3A_n78A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-1906329 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_3A-3A_n78A-n257A _UL_3A_n257A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-1906329 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A_n77A-n257G/H/I_UL_1A_n77A | Rel-15 | Masashi Fushiki, Softbank | TS38.101-3: R4-1902993 | Yes | Yes | None |
| DL_1A_n77A-n257G/H/I_UL_1A_n257A | Rel-15 | Masashi Fushiki, Softbank | TS38.101-3: R4-1902993 | Yes | Yes | None |
| DL_1A_n77A-258A_UL_1A_n77A | Rel-15 | Zhang Peng, Huawei | TR37.716-21-21: R4-1905513 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A_n77A-258A_UL_1A_n258A | Rel-15 | Zhang Peng, Huawei | TR37.716-21-21: R4-1905513 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A_n78A-258A_UL_1A_n78A | Rel-15 | Zhang Peng, Huawei | TR37.716-21-21: R4-1905514 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A_n78A-258A_UL_1A_n258A | Rel-15 | Zhang Peng, Huawei | TR37.716-21-21: R4-1905514 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A_n79A-258A_UL_1A_n79A | Rel-15 | Zhang Peng, Huawei | TR37.716-21-21: R4-1905515 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A_n79A-258A_UL_1A_n258A | Rel-15 | Zhang Peng, Huawei | TR37.716-21-21: R4-1905515 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_3A_n1A-n257A_UL_3A_n1A | Rel-15 | Xiao Shao, KDDI | TR37.716-21-21: R4-1903993 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_3A_n1A-n257A_UL_3A_n257A | Rel-15 | Xiao Shao, KDDI | TR37.716-21-21: R4-1903993 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_3A_n77A-258A_UL_3A_n77A | Rel-15 | Zhang Peng, Huawei | TR37.716-21-21: R4-1905516 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_3A_n77A-258A_UL_3A_n258A | Rel-15 | Zhang Peng, Huawei | TR37.716-21-21: R4-1905516 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_3A_n78A-258A_UL_3A_n78A | Rel-15 | Zhang Peng, Huawei | TR37.716-21-21: R4-1905517 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_3A_n78A-258A_UL_3A_n258A | Rel-15 | Zhang Peng, Huawei | TR37.716-21-21: R4-1905517 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_3A_n79A-258A_UL_3A_n79A | Rel-15 | Zhang Peng, Huawei | TR37.716-21-21: R4-1905518 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_3A_n79A-258A_UL_3A_n258A | Rel-15 | Zhang Peng, Huawei | TR37.716-21-21: R4-1905518 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_8A_n77A-n257A/D/G/H/I_UL_8A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR37.716-21-21: R4-1902973 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_8A_n77A-n257A/D/G/H/I_UL_8A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR37.716-21-21: R4-1902973 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A_n5A-n78A_UL_1A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909826 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN4#92 |
| DL_1A_n5A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909826 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN4#92 |
| DL_3A_n5A-n78A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909827 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN4#92 |
| DL_3A_n5A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909827 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN4#92 |
| DL_3C_n5A-n78A_UL_3C_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909827 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN4#92 |
| DL_3C_n5A-n78A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909827 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN4#92 |
| DL_3C_n5A-n78A_UL_3C_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909827 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN4#92 |
| DL_3C_n5A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909827 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN4#92 |
| DL_7A_n5A-n78A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909828 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN4#92 |
| DL_7A_n5A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909828 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN4#92 |
| DL_7C_n5A-n78A_UL_7C_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909828 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN4#92 |
| DL_7C_n5A-n78A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909828 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN4#92 |
| DL_7C_n5A-n78A_UL_7C_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909828 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN4#92 |
| DL_7C_n5A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909828 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN4#92 |
| DL_28A_n5A-n78A_UL_28A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909829 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN4#92 |
| DL_28A_n5A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909829 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN4#92 |
| DC_39A_n41A-n79A_UL_39A_n41A | Rel-15 | Shengxiang, Guo, ZTE Corporation |  | No | No | Work not started |
| DC_39A_n41A-n79A_UL_39A_n79A | Rel-15 | Shengxiang, Guo, ZTE Corporation |  | No | No | Work not started |
| DC_40A_n41A-n79A_UL_40A_n41A | Rel-15 | Shengxiang, Guo, ZTE Corporation | TR37.716-21-21: R4-1908566 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN4#92 |
| DC_40A_n41A-n79A_UL_40A_n79A | Rel-15 | Shengxiang, Guo, ZTE Corporation | TR37.716-21-21: R4-1908566 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN4#92 |
| DC_2A_n7A-n66A_UL_2A_n7A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_2A_n7A-n66A_UL_2A_n66A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_2A_n7(2A)-n66A_UL_2A_n7A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_2A_n7(2A)-n66A_UL_2A_n66A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_2A_n7A-n66(2A)_UL_2A_n7A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_2A_n7A-n66(2A)_UL_2A_n66A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_2A_n7(2A)-n66(2A)_UL_2A_n7A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_2A_n7(2A)-n66(2A)_UL_2A_n66A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_12A_n7A-n66A_UL_12A_n7A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_12A_n7A-n66A_UL_12A_n66A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_12A_n7(2A)-n66A_UL_12A_n7A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_12A_n7(2A)-n66A_UL_12A_n66A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_5A_n7A-n78A_UL_5A_n7A | Rel-15 | Liu Liehai, Huawei | TS 38.101-3: R4-1913966 TR 37.716-21-21: R4-1914601 | yes | yes | none |
| DC_5A_n7A-n78A_UL_5A_n78A | Rel-15 | Liu Liehai, Huawei | TS 38.101-3: R4-1913966 TR 37.716-21-21: R4-1914601 | yes | yes | none |
| DC_5A_n7(2A)-n78A_UL_5A_n7A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_5A_n7(2A)-n78A_UL_5A_n78A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_5A_n7A-n78(2A)_UL_5A_n7A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_5A_n7A-n78(2A)_UL_5A_n78A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_5A_n7(2A)-n78(2A)_UL_5A_n7A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_5A_n7(2A)-n78(2A)_UL_5A_n78A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_7A_n7A-n78A_UL_7A_n7A | Rel-15 | Liu Liehai, Huawei | TS 38.101-3: R4-1913966 TR 37.716-21-21: R4-1914602 | yes | yes | none |
| DC_7A_n7A-n78A_UL_7A_n78A | Rel-15 | Liu Liehai, Huawei | TS 38.101-3: R4-1913966 TR 37.716-21-21: R4-1914602 | yes | yes | none |
| DC_7A_n7A-n78(2A)_UL_7A_n7A | Rel-15 | Liu Liehai, Huawei | TS 38.101-3: R4-1913966 TR 37.716-21-21: R4-1914602 | yes | yes | none |
| DC_7A_n7A-n78(2A)_UL_7A_n78A | Rel-15 | Liu Liehai, Huawei | TS 38.101-3: R4-1913966 TR 37.716-21-21: R4-1914602 | yes | yes | none |
| DC_12A_n7A-n78A_UL_12A_n7A | Rel-15 | Liu Liehai, Huawei | TS 38.101-3: R4-1913966 TR 37.716-21-21: R4-1915653 | yes | yes | none |
| DC_12A_n7A-n78A_UL_12A_n78A | Rel-15 | Liu Liehai, Huawei | TS 38.101-3: R4-1913966 TR 37.716-21-21: R4-1915653 | yes | yes | none |
| DC_12A_n7(2A)-n78A_UL_12A_n7A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_12A_n7(2A)-n78A_UL_12A_n78A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_12A_n7A-n78(2A)_UL_12A_n7A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_12A_n7A-n78(2A)_UL_12A_n78A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_12A_n7(2A)-n78(2A)_UL_12A_n7A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_12A_n7(2A)-n78(2A)_UL_12A_n78A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_66A_n7A-n78A_UL_66A_n7A | Rel-15 | Liu Liehai, Huawei | TS 38.101-3: R4-1913966 TR 37.716-21-21:R4-1914603 | yes | yes | none |
| DC_66A_n7A-n78A_UL_66A_n78A | Rel-15 | Liu Liehai, Huawei | TS 38.101-3: R4-1913966 TR 37.716-21-21:R4-1914603 | yes | yes | none |
| DC_66A-66A_n7A-n78A_UL_66A_n7A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_66A-66A_n7A-n78A_UL_66A_n78A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_66A_n7(2A)-n78A_UL_66A_n7A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_66A_n7(2A)-n78A_UL_66A_n78A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_66A-66A_n7(2A)-n78A_UL_66A_n7A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_66A-66A_n7(2A)-n78A_UL_66A_n78A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_66A_n7A-n78(2A)_UL_66A_n7A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_66A_n7A-n78(2A)_UL_66A_n78A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_66A-66A_n7A-n78(2A)_UL_66A_n7A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_66A-66A_n7A-n78(2A)_UL_66A_n78A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_66A_n7(2A)-n78(2A)_UL_66A_n7A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_66A_n7(2A)-n78(2A)_UL_66A_n78A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_66A-66A_n7(2A)-n78(2A)_UL_66A_n7A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_66A-66A_n7(2A)-n78(2A)_UL_66A_n78A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_2A_n66A-n78A_UL_2A_n66A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_2A_n66A-n78A_UL_2A_n78A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_2A_n66(2A)-n78A_UL_2A_n66A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_2A_n66(2A)-n78A_UL_2A_n78A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_2A_n66A-n78(2A)_UL_2A_n66A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_2A_n66A-n78(2A)_UL_2A_n78A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_2A_n66(2A)-n78(2A)_UL_2A_n66A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_2A_n66(2A)-n78(2A)_UL_2A_n78A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_12A_n66A-n78A_UL_12A_n66A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_12A_n66A-n78A_UL_12A_n78A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_12A_n66(2A)-n78A_UL_12A_n66A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_12A_n66(2A)-n78A_UL_12A_n78A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_12A_n66A-n78(2A)_UL_12A_n66A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_12A_n66A-n78(2A)_UL_12A_n78A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_12A_n66(2A)-n78(2A)_UL_12A_n66A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_12A_n66(2A)-n78(2A)_UL_12A_n78A | Rel-15 | Liu Liehai, Huawei |  | No | No | Work not started |
| DC_7A_n66A-n78A_UL_7A_n66A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_7A_n66A-n78A_UL_7A_n78A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_7A-7A_n66A-n78A_UL_7A_n66A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_7A-7A_n66A-n78A_UL_7A_n78A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_66A_n66A-n78A_UL_66A_n66A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_66A_n66A-n78A_UL_66A_n78A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DL_3A-3A_n1A-n78A_UL_3A_n1A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-1908581 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3A-3A_n1A-n78A_UL_3A_n78A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-1908581 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_7A-7A_n1A-n78A_UL_7A_n1A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-1908581 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_7A-7A_n1A-n78A_UL_7A_n78A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-1908581 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_2A_n41A-n261A _UL_2A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-1908581 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_2A_n41A-n261(2A) _UL_2A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-1908289 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_66A_n41A-n261A _UL_66A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-1908289 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_66A_n41A-n261(2A) _UL_66A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-1908289 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_2A_n41A-n260A_UL_2A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-1908289 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_2A_n41A-n260(2A) _UL_2A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-1908289 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_2A_n41A-n260(3A) _UL_2A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-1908289 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_2A_n41A-n260(4A) _UL_2A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-1908289 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_66A_n41A-n260A_UL_66A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-1908291 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_66A_n41A-n260(2A) _UL_66A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-1908291 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_66A_n41A-n260(3A) _UL_66A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-1908291 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_66A_n41A-n260(4A) _UL_66A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TR37.716-21-21: R4-1908291 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_2A_n5A-n258 _UL_2A_n5A | Rel-15 | Sebastian Thalanany, U.S. Cellular |  | No | No | Work not started |
| DL_2A_n5A-n258 _UL_2A_n258A | Rel-15 | Sebastian Thalanany, U.S. Cellular |  | No | No | Work not started |
| DL_2A_n5A-n260 _UL_2A_n5A | Rel-15 | Sebastian Thalanany, U.S. Cellular |  | No | No | Work not started |
| DL_2A_n5A-n260 _UL_2A_n260A | Rel-15 | Sebastian Thalanany, U.S. Cellular |  | No | No | Work not started |
| DL_2A_n5A-n261 _UL_2A_n5A | Rel-15 | Sebastian Thalanany, U.S. Cellular |  | No | No | Work not started |
| DL_2A_n5A-n261 _UL_2A_n261A | Rel-15 | Sebastian Thalanany, U.S. Cellular |  | No | No | Work not started |
| DL_2A_n71A-n258 _UL_2A_n71A | Rel-15 | Sebastian Thalanany, U.S. Cellular |  | No | No | Work not started |
| DL_2A_n71A-n258 _UL_2A_n258A | Rel-15 | Sebastian Thalanany, U.S. Cellular |  | No | No | Work not started |
| DL_2A_n71A-n260 _UL_2A_n71A | Rel-15 | Sebastian Thalanany, U.S. Cellular |  | No | No | Work not started |
| DL_2A_n71A-n260 _UL_2A_n260A | Rel-15 | Sebastian Thalanany, U.S. Cellular |  | No | No | Work not started |
| DL_2A_n71A-n261 _UL_2A_n71A | Rel-15 | Sebastian Thalanany, U.S. Cellular |  | No | No | Work not started |
| DL_2A_n71A-n261 _UL_2A_n261A | Rel-15 | Sebastian Thalanany, U.S. Cellular |  | No | No | Work not started |
| DL_66A_n5A-n258 _UL_66A_n5A | Rel-15 | Sebastian Thalanany, U.S. Cellular |  | No | No | Work not started |
| DL_66A_n5A-n258 _UL_66A_n258A | Rel-15 | Sebastian Thalanany, U.S. Cellular |  | No | No | Work not started |
| DL_66A_n5A-n261 _UL_66A_n5A | Rel-15 | Sebastian Thalanany, U.S. Cellular |  | No | No | Work not started |
| DL_66A_n5A-n261 _UL_66A_n261A | Rel-15 | Sebastian Thalanany, U.S. Cellular |  | No | No | Work not started |
| DL_66A_n71A-n258 _UL_66A_n71A | Rel-15 | Sebastian Thalanany, U.S. Cellular |  | No | No | Work not started |
| DL_66A_n71A-n258 _UL_66A_n258A | Rel-15 | Sebastian Thalanany, U.S. Cellular |  | No | No | Work not started |
| DL_3A_n77A-n257D/G/H/I_UL_3A_n257D/G/H/I | Rel-15 | Xiao Shao, KDDI | TR37.716-21-21: R4-1908280 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN4#92 |
| DL_3A_n78A-n257D/G/H/I_UL_3A_n257D/G/H/I | Rel-15 | Xiao Shao, KDDI | TR37.716-21-21: R4-1908280 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN4#92 |
| DL_1A_n77A-n257D/G/H/I_UL_1A_n257D/G/H/I | Rel-15 | Xiao Shao, KDDI | TR37.716-21-21: R4-1908280 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN4#92 |
| DL_1A_n78A-n257D/G/H/I_UL_1A_n257D/G/H/I | Rel-15 | Xiao Shao, KDDI | TR37.716-21-21: R4-1908280 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN4#92 |
| DL_3A_n1A-n7A_UL_3A_n1A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1914698, TS38.101-3: R4-1913966 | Yes | Yes | Completed |
| DL_3A_n1A-n7A_UL_3A_n7A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1914698, TS38.101-3: R4-1913966 | Yes | Yes | Completed |
| DL_20A_n1A-n7A_UL_20A_n1A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_20A_n1A-n7A_UL_20A_n7A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3C_n1A-n7A_UL_3A_n1A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1914698, TS38.101-3: R4-1913966 | Yes | Yes | Completed |
| DL_3C_n1A-n7A_UL_3A_n7A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1914698, TS38.101-3: R4-1913966 | Yes | Yes | Completed |
| DL_3C_n1A-n7A_UL_3C_n1A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1914698, TS38.101-3: R4-1913966 | Yes | Yes | Completed |
| DL_3C_n1A-n7A_UL_3C_n7A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1914698, TS38.101-3: R4-1913966 | Yes | Yes | Completed |
| DL_3A_n1A-n28A_UL_3A_n1A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1915646, TS38.101-3: R4-1913966 | Yes | Yes | Completed |
| DL_3A_n1A-n28A_UL_3A_n28A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1915646, TS38.101-3: R4-1913966 | Yes | Yes | Completed |
| DL_20A_n1A-n28A_UL_20A_n1A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1915647, TS38.101-3: R4-1913966 | Yes | Yes | Completed |
| DL_20A_n1A-n28A_UL_20A_n28A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1915647, TS38.101-3: R4-1913966 | Yes | Yes | Completed |
| DL_3C_n1A-n28A_UL_3A_n1A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1915646, TS38.101-3: R4-1913966 | Yes | Yes | Completed |
| DL_3C_n1A-n28A_UL_3A_n28A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1915646, TS38.101-3: R4-1913966 | Yes | Yes | Completed |
| DL_3C_n1A-n28A_UL_3C_n1A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1915646, TS38.101-3: R4-1913966 | Yes | Yes | Completed |
| DL_3C_n1A-n28A_UL_3C_n28A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1915646, TS38.101-3: R4-1913966 | Yes | Yes | Completed |
| DL_3C_n1A-n78A_UL_3A_n1A | Rel-15 | S. Truelove, BT plc | TR37-716-21-21:R4-1912576 TS38.101-3: : R4-1913966 | Yes | Yes | Completed |
| DL_3C_n1A-n78A_UL_3A_n78A | Rel-15 | S. Truelove, BT plc | TR37-716-21-21:R4-1912576 TS38.101-3: : R4-1913966 | Yes | Yes | Completed |
| DL_7C_n1A-n78A_UL_7A_n1A | Rel-15 | S. Truelove, BT plc | TR37-716-21-21:R4-1911535 TS38.101-3: : R4-1913966 | Yes | Yes | Completed |
| DL_7C_n1A-n78A_UL_7A_n78A | Rel-15 | S. Truelove, BT plc | TR37-716-21-21:R4-1911535 TS38.101-3: : R4-1913966 | Yes | Yes | Completed |
| DL_7C_n1A-n78A_UL_7C_n1A | Rel-15 | S. Truelove, BT plc | TR37-716-21-21:R4-1911535 TS38.101-3: : R4-1913966 | Yes | Yes | Completed |
| DL_7C_n1A-n78A_UL_7C_n78A | Rel-15 | S. Truelove, BT plc | TR37-716-21-21:R4-1911535 TS38.101-3: : R4-1913966 | Yes | Yes | Completed |
| DL_3A_n7A-n28A_UL_3A_n7A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3A_n7A-n28A_UL_3A_n28A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_20A_n7A-n28A_UL_20A_n7A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_20A_n7A-n28A_UL_20A_n28A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3C_n7A-n28A_UL_3A_n7A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3C_n7A-n28A_UL_3A_n28A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3C_n7A-n28A_UL_3C_n7A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3C_n7A-n28A_UL_3C_n28A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_20A_n7A-n78A_UL_20A_n7A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_20A_n7A-n78A_UL_20A_n78A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_1A_n7A-n78(2A)_UL_1A_n7A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_1A_n7A-n78(2A)_UL_1A_n78A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3A_n7A-n78(2A)_UL_3A_n7A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3A_n7A-n78(2A)_UL_3A_n78A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3C_n7A-n78(2A)_UL_3A_n7A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3C_n7A-n78(2A)_UL_3A_n78A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_66A_n5A-n260M_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL_66A_n5A-n260M_UL_66A_n260A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260L_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260L_UL_66A_n260A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260K UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260K UL_66A_n260A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260(2A-2G)_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260(2A-2G)_UL_66A_n260A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260(2H)_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260(2H)_UL_66A_n260A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260(6A)_ UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260(6A)_ UL_66A_n260A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260J_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260J_UL_66A_n260A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260(A-2G)_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260(A-2G)_UL_66A_n260A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260(3A-G)_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260(3A-G)_UL_66A_n260A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260(G-H)_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260(G-H)_UL_66A_n260A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260(5A)_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260(5A)_UL_66A_n260A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260I_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260I_UL_66A_n260A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260(2G)_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260(2G)_UL_66A_n260A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260(4A)_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260(4A)_UL_66A_n260A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260(2A-G)_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260(2A-G)_UL_66A_n260A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260(A-H)_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260(A-H)_UL_66A_n260A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260H_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260H_UL_66A_n260A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260(A-G)_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260(A-G)_UL_66A_n260A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260(3A)_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260(3A)_UL_66A_n260A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260G_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260G_UL_66A_n260A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260(2A)_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260(2A)_UL_66A_n260A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260A_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n260A_UL_66A_n260A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261M_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261M_UL_66A_n261A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261(A-G-I)_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261(A-G-I)_UL_66A_n261A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261(H-I)_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261(H-I)_UL_66A_n261A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261L_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261L_UL_66A_n261A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261(A-G-H)_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261(A-G-H)_UL_66A_n261A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261(G-I)_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261(G-I)_UL_66A_n261A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261(2H)_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261(2H)_UL_66A_n261A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261K_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261K_UL_66A_n261A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261(2A-I)_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261(2A-I)_UL_66A_n261A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261(G-H)_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261(G-H)_UL_66A_n261A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261J_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261J_UL_66A_n261A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261(2A-H)_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261(2A-H)_UL_66A_n261A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261(A-2G)_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261(A-2G)_UL_66A_n261A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261(A-I)_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261(A-I)_UL_66A_n261A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261(2G)_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261(2G)_UL_66A_n261A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261I_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261I_UL_66A_n261A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261(A-H)_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261(A-H)_UL_66A_n261A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261(2A-G)_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261(2A-G)_UL_66A_n261A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261H_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261H_UL_66A_n261A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261(A-G)_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261(A-G)_UL_66A_n261A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261(3A)_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261(3A)_UL_66A_n261A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261G_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261G_UL_66A_n261A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261(2A)_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261(2A)_UL_66A_n261A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261A_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261A_UL_66A_n261A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261(A-K)_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261(A-K)_UL_66A_n261A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261(G-J)_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261(G-J)_UL_66A_n261A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261(A-J)_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261(A-J)_UL_66A_n261A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261(3A-G)_UL_66A_n5A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DL 66A_n5A-n261(3A-G)_UL_66A_n261A | Rel-15 | Zheng Zhao | 38.101-3: R4-1911531 | Yes | Yes | Completed |
| DC_41A_n78A-n257A DC_41A_n78A-n257G DC_41A_n78A-n257H DC_41A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_41C_n78A-n257A DC_41C_n78A-n257G DC_41C_n78A-n257H DC_41C_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_42A_n78A-n257A DC_42A_n78A-n257G DC_42A_n78A-n257H DC_42A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_42C_n78A-n257A DC_42C_n78A-n257G DC_42C_n78A-n257H DC_42C_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_1A_n78A-n257G DC_1A_n78A-n257H DC_1A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_3A_n78A-n257G DC_3A_n78A-n257H DC_3A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_18A_n78A-n257A DC_18A_n78A-n257G DC_18A_n78A-n257H DC_18A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_28A_n78A-n257A DC_28A_n78A-n257G DC_28A_n78A-n257H DC_28A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_1A_n3A-n257A DC_1A_n3A-n257G DC_1A_n3A-n257H DC_1A_n3A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_18A_n3A-n78A | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_41A_n78A-n257A DC_41A_n78A-n257G DC_41A_n78A-n257H DC_41A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_18A_n3A-n257A DC_18A_n3A-n257G DC_18A_n3A-n257H DC_18A_n3A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_28A_n3A-n78A | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_28A_n3A-257A DC_28A_n3A-257G DC_28A_n3A-257H DC_28A_n3A-257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_8A_n1A-n78A | DC_8A_n1A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21: R4-1911271, R4-1911448 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_8A_n1A-n78A | DC_8A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21: R4-1911271, R4-1911448 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A_n78A-n257D | DC_3A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A_n78A-n257D | DC_3A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A_n78A-n257E | DC_3A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A_n78A-n257E | DC_3A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A_n78A-n257F | DC_3A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A_n78A-n257F | DC_3A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A_n78A-n257G | DC_3A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A_n78A-n257G | DC_3A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A_n78A-n257H | DC_3A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A_n78A-n257H | DC_3A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A_n78A-n257I | DC_3A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A_n78A-n257I | DC_3A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A_n78A-n257J | DC_3A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A_n78A-n257J | DC_3A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A_n78A-n257K | DC_3A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A_n78A-n257K | DC_3A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A_n78A-n257L | DC_3A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A_n78A-n257L | DC_3A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A_n78A-n257M | DC_3A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A_n78A-n257M | DC_3A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DL_3A_n77A-n257A_UL_3A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1911153 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_3A_n77A-n257A_UL_3A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1911153 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_3A_n77A-n257G_UL_3A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1911153 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_3A_n77A-n257G_UL_3A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1911153 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_3A_n77A-n257H_UL_3A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1911153 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_3A_n77A-n257H_UL_3A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1911153 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_3A_n77A-n257I_UL_3A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1911153 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_3A_n77A-n257I_UL_3A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1911153 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_8A_n3A-n28A_UL_8A_n3A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1911155, R4-1911448 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_8A_n3A-n28A_UL_8A_n28A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1911155, R4-1911448 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_11A_n77A-n257A_UL_11A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1911157 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_11A_n77A-n257A_UL_11A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1911157 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_11A_n77A-n257D_UL_11A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1911157 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_11A_n77A-n257D_UL_11A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1911157 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_11A_n77A-n257G_UL_11A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1911157 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_11A_n77A-n257G_UL_11A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1911157 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_11A_n77A-n257H_UL_11A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1911157 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_11A_n77A-n257H_UL_11A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1911157 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_11A_n77A-n257I_UL_11A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1911157 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_11A_n77A-n257I_UL_11A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1911157 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DC_2A_n41A-n71A_UL_2A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TR 37.716.21-21: R4-1912271 TS 38.101-3: R4-1911446 | yes | yes | none |
| DC_2A_n41A-n71A_UL_2A_n71A | Rel-15 | Nelson Ueng, T-Mobile USA | TR 37.716.21-21: R4-1912271 TS 38.101-3: R4-1911446 | yes | yes | none |
| DC_66A_n41A-n71A_UL_66A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TR 37.716.21-21: R4-1912272 TS 38.101-3: R4-1911446 | yes | yes | none |
| DC_66A_n41A-n71A_UL_66A_n71A | Rel-15 | Nelson Ueng, T-Mobile USA | TR 37.716.21-21: R4-1912272 TS 38.101-3: R4-1911446 | yes | yes | none |
| DL_2A_n7A-n66A_UL_2A_n7A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DL_2A_n7A-n66A_UL_2A_n66A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DL_2A_n7(2A)-n66A_UL_2A_n7A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DL_2A_n7(2A)-n66A_UL_2A_n66A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DL_2A_n7A-n66(2A)_UL_2A_n7A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DL_2A_n7A-n66(2A)_UL_2A_n66A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DL_2A_n7(2A)-n66(2A)_UL_2A_n7A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DL_2A_n7(2A)-n66(2A)_UL_2A_n66A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DL_12A_n7A-n66A_UL_12A_n7A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DL_12A_n7A-n66A_UL_12A_n66A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DL_12A_n7(2A)-n66A_UL_12A_n7A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DL_12A_n7(2A)-n66A_UL_12A_n66A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |

Table. 2.4.2-2 	Progress of the Core part for EN-DC basket (4DL/2UL) WI

| CA combination | REL-indep. from | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no | open issues/comments |
| --- | --- | --- | --- | --- | --- | --- |
| 2B LTE + 2B NR DC |  |  |  |  |  |  |
| DL_1A-3A_n7A-n78A _UL_1A_n7A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904884 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3A_n7A-n78A _UL_3A_n7A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904884 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3A_n7A-n78A _UL_1A_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904884 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3A_n7A-n78A _UL_3A_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904884 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3C_n7A-n78A _UL_1A_n7A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904884 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3C_n7A-n78A _UL_3C_n7A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904884 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3C_n7A-n78A _UL_3A_n7A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904884 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3C_n7A-n78A _UL_1A_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904884 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3C_n7A-n78A _UL_3C_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904884 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A-3C_n7A-n78A _UL_3A_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904884 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3C_n28A-n78A _UL_1A_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1903181 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3C_n28A-n78A _UL_3C_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1903181 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3C_n28A-n78A _UL_3A_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1903181 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3C_n28A-n78A _UL_1A_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1903181 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3C_n28A-n78A _UL_3C_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1903181 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A-3C_n28A-n78A _UL_3A_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1903181 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-7C_n28A-n78A _UL_1A_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1903182 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-7C_n28A-n78A _UL_7C_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1903182 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-7C_n28A-n78A _UL_1A_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1903182 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-7C_n28A-n78A _UL_7C_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1903182 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_3C-7A_n28A-n78A _UL_3C_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904884 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_3C-7A_n28A-n78A _UL_3A_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904884 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_3C-7A_n28A-n78A _UL_7A_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904884 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_3C-7A_n28A-n78A _UL_3C_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904884 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_3C-7A_n28A-n78A _UL_3A_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904884 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_3C-7A_n28A-n78A _UL_7A_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904884 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_3A-7C_n28A-n78A _UL_3A_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904884 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_3A-7C_n28A-n78A _UL_7C_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904884 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_3A-7C_n28A-n78A _UL_3A_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904884 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_3A-7C_n28A-n78A _UL_7C_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904884 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_3C-7C_n28A-n78A _UL_3C_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904884 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_3C-7C_n28A-n78A _UL_3A_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904884 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_3C-7C_n28A-n78A _UL_7C_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904884 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_3C-7C_n28A-n78A _UL_3C_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904884 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_3C-7C_n28A-n78A _UL_3A_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904884 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_3C-7C_n28A-n78A _UL_7C_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904884 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_3A-8A_n78A-n257A_UL_3A_n78A | Rel-15 | Ilwhan.kim, KT | TR37.716-21-21: R4-1912596 TS38.101-3: R4-19139666 | Yes | Yes | None |
| DL_3A-8A_n78A-n257A_UL_3A_n257A | Rel-15 | Ilwhan.kim, KT | TR37.716-21-21: R4-1912596 TS38.101-3: R4-19139666 | Yes | Yes | None |
| DL_3A-8A_n78A-n257A_UL_8A_n78A | Rel-15 | Ilwhan.kim, KT | TR37.716-21-21: R4-1912596 TS38.101-3: R4-19139666 | Yes | Yes | None |
| DL_3A-8A_n78A-n257A_UL_8A_n257A | Rel-15 | Ilwhan.kim, KT | TR37.716-21-21: R4-1912596 TS38.101-3: R4-19139666 | Yes | Yes | None |
| DL_1A-8A_n78A-n257A_UL_1A_n78A | Rel-15 | Ilwhan.kim, KT | TR37.716-21-21: R4-1912597 TS38.101-3: R4-19139666 | Yes | Yes | None |
| DL_1A-8A_n78A-n257A_UL_1A_n257A | Rel-15 | Ilwhan.kim, KT | TR37.716-21-21: R4-1912597 TS38.101-3: R4-19139666 | Yes | Yes | None |
| DL_1A-8A_n78A-n257A_UL_8A_n78A | Rel-15 | Ilwhan.kim, KT | TR37.716-21-21: R4-1912597 TS38.101-3: R4-19139666 | Yes | Yes | None |
| DL_1A-8A_n78A-n257A_UL_8A_n257A | Rel-15 | Ilwhan.kim, KT | TR37.716-21-21: R4-1912597 TS38.101-3: R4-19139666 | Yes | Yes | None |
| DL_1A-3A_n78A-n257F/E/D_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A_n78A-n257F/E/D_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A_n78A-n257M/L/K/J/I/H/G_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A_n78A-n257M/L/K/J/I/H/G_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A_n78A-n257F/E/D_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A_n78A-n257F/E/D_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A_n78A-n257M/L/K/J/I/H/G_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A_n78A-n257M/L/K/J/I/H/G_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A_n78A-n257F/E/D_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A_n78A-n257F/E/D_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A_n78A-n257M/L/K/J/I/H/G_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A_n78A-n257M/L/K/J/I/H/G_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A_n78A-n257F/E/D_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A_n78A-n257F/E/D_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A_n78A-n257M/L/K/J/I/H/G_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-5A_n78A-n257M/L/K/J/I/H/G_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-7A_n78A-n257F/E/D_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-7A_n78A-n257F/E/D_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-7A_n78A-n257M/L/K/J/I/H/G_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-7A_n78A-n257M/L/K/J/I/H/G_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-7A_n78A-n257F/E/D_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-7A_n78A-n257F/E/D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-5A_n78A-n257F/E/D_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-5A_n78A-n257F/E/D_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-5A_n78A-n257M/L/K/J/I/H/G_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-5A_n78A-n257M/L/K/J/I/H/G_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-5A_n78A-n257F/E/D_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-5A_n78A-n257F/E/D_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-5A_n78A-n257M/L/K/J/I/H/G_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-5A_n78A-n257M/L/K/J/I/H/G_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-7A_n78A-n257F/E/D_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-7A_n78A-n257F/E/D_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-7A_n78A-n257M/L/K/J/I/H/G_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-7A_n78A-n257M/L/K/J/I/H/G_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-7A_n78A-n257F/E/D_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-7A_n78A-n257F/E/D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_5A-7A_n78A-n257F/E/D_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_5A-7A_n78A-n257F/E/D_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_5A-7A_n78A-n257M/L/K/J/I/H/G_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_5A-7A_n78A-n257M/L/K/J/I/H/G_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_5A-7A_n78A-n257F/E/D_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_5A-7A_n78A-n257F/E/D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_5A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_5A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-7A-7A_n78A-n257F/E/D_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-7A-7A_n78A-n257F/E/D_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-7A-7A_n78A-n257F/E/D_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-7A-7A_n78A-n257F/E/D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-7A-7A_n78A-n257F/E/D_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-7A-7A_n78A-n257F/E/D_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-7A-7A_n78A-n257F/E/D_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-7A-7A_n78A-n257F/E/D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_3A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_5A-7A-7A_n78A-n257F/E/D_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_5A-7A-7A_n78A-n257F/E/D_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_5A-7A-7A_n78A-n257F/E/D_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_5A-7A-7A_n78A-n257F/E/D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_5A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_5A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_5A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_5A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813780 38.101-3 : R4-1814771 | Yes | Yes | None |  |
| DL_1A-3A_n77A-n78A_UL_1A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |  |
| DL_1A-3A_n77A-n78A_UL_1A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |  |
| DL_1A-3A_n77A-n78A_UL_3A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |  |
| DL_1A-3A_n77A-n78A_UL_3A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |  |
| DL_1A-3A_n77A-n79A_UL_1A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906202 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-3A_n77A-n79A_UL_1A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906202 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-3A_n77A-n79A_UL_3A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906202 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-3A_n77A-n79A_UL_3A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906202 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-3A_n78A-n79A_UL_1A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906203 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-3A_n78A-n79A_UL_1A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906203 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-3A_n78A-n79A_UL_3A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906203 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-3A_n78A-n79A_UL_3A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906203 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-19A_n77A-n79A_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906193 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-19A_n77A-n79A_UL_19A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906193 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-19A_n78A-n79A_UL_19A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906194 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-19A_n78A-n79A_UL_19A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906194 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-21A_n77A-n78A_UL_1A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |  |
| DL_1A-21A_n77A-n78A_UL_1A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |  |
| DL_1A-21A_n77A-n79A_UL_1A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906197 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-21A_n77A-n79A_UL_1A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906197 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-21A_n78A-n79A_UL_1A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906198 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-21A_n78A-n79A_UL_1A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906198 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-42A_n77A-n78A_UL_1A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |  |
| DL_1A-42A_n77A-n78A_UL_1A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |  |
| DL_1A-42C_n77A-n78A_UL_1A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |  |
| DL_1A-42C_n77A-n78A_UL_1A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |  |
| DL_1A-42A_n77A-n79A_UL_1A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906204 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-42A_n77A-n79A_UL_1A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906204 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-42C_n77A-n79A_UL_1A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906204 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-42C_n77A-n79A_UL_1A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906204 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-42A_n78A-n79A_UL_1A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906205 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-42A_n78A-n79A_UL_1A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906205 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-42C_n78A-n79A_UL_1A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906205 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-42C_n78A-n79A_UL_1A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906205 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-19A_n77A-n78A_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |  |
| DL_3A-19A_n77A-n78A_UL_19A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |  |
| DL_3A-19A_n77A-n79A_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906214 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-19A_n77A-n79A_UL_19A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906214 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-19A_n78A-n79A_UL_19A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906215 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-19A_n78A-n79A_UL_19A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906215 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-21A_n77A-n78A_UL_3A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |  |
| DL_3A-21A_n77A-n78A_UL_3A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |  |
| DL_3A-21A_n77A-n78A_UL_21A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |  |
| DL_3A-21A_n77A-n78A_UL_21A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |  |
| DL_3A-21A_n77A-n79A_UL_3A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906216 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-21A_n77A-n79A_UL_3A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906216 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-21A_n77A-n79A_UL_21A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906216 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-21A_n77A-n79A_UL_21A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906216 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-21A_n78A-n79A_UL_3A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906217 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-21A_n78A-n79A_UL_3A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906217 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-21A_n78A-n79A_UL_21A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906217 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-21A_n78A-n79A_UL_21A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906217 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-42A_n77A-n78A_UL_3A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |  |
| DL_3A-42A_n77A-n78A_UL_3A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |  |
| DL_3A-42C_n77A-n78A_UL_3A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |  |
| DL_3A-42C_n77A-n78A_UL_3A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |  |
| DL_3A-42A_n77A-n79A_UL_3A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906218 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-42A_n77A-n79A_UL_3A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906218 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-42C_n77A-n79A_UL_3A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906218 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-42C_n77A-n79A_UL_3A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906218 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-42A_n78A-n79A_UL_3A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906219 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-42A_n78A-n79A_UL_3A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906219 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-42C_n78A-n79A_UL_3A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906219 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-42C_n78A-n79A_UL_3A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906219 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_19A-21A_n77A-n78A_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |  |
| DL_19A-21A_n77A-n78A_UL_19A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |  |
| DL_19A-21A_n77A-n79A_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906208 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_19A-21A_n77A-n79A_UL_19A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906208 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_19A-21A_n78A-n79A_UL_19A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906209 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_19A-21A_n78A-n79A_UL_19A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906209 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_19A-42A_n77A-n78A_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |  |
| DL_19A-42A_n77A-n78A_UL_19A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |  |
| DL_19A-42C_n77A-n78A_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |  |
| DL_19A-42C_n77A-n78A_UL_19A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |  |
| DL_19A-42A_n77A-n79A_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906210 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_19A-42A_n77A-n79A_UL_19A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906210 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_19A-42C_n77A-n79A_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906210 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_19A-42C_n77A-n79A_UL_19A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906210 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_19A-42A_n78A-n79A_UL_19A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906211 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_19A-42A_n78A-n79A_UL_19A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906211 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_19A-42C_n78A-n79A_UL_19A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906211 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_19A-42C_n78A-n79A_UL_19A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906211 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_21A-42A_n77A-n78A_UL_21A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |  |
| DL_21A-42A_n77A-n78A_UL_21A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |  |
| DL_21A-42C_n77A-n78A_UL_21A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |  |
| DL_21A-42C_n77A-n78A_UL_21A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |  |
| DL_21A-42A_n77A-n79A_UL_21A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906212 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_21A-42A_n77A-n79A_UL_21A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906212 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_21A-42C_n77A-n79A_UL_21A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906212 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_21A-42C_n77A-n79A_UL_21A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906212 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_21A-42A_n78A-n79A_UL_21A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906213 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_21A-42A_n78A-n79A_UL_21A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906213 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_21A-42C_n78A-n79A_UL_21A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906213 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_21A-42C_n78A-n79A_UL_21A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906213 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-7A_n1A-n78A_UL_3A_n1A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-1906753 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-7A_n1A-n78A_UL_3A_n78A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-1906753 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-7A_n1A-n78A_UL_7A_n1A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-1906753 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-7A_n1A-n78A_UL_7A_n78A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-1906753 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-28A_n28A-n78A_UL_1A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |  |
| DL_1A-28A_n28A-n78A_UL_28A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |  |
| DL_1A-28A_n28A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |  |
| DL_1A-28A_n28A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |  |
| DL_3A-28A_n28A-n78A_UL_3A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |  |
| DL_3A-28A_n28A-n78A_UL_28A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |  |
| DL_3A-28A_n28A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |  |
| DL_3A-28A_n28A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |  |
| DL_3C-28A_n28A-n78A_UL_3A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |  |
| DL_3C-28A_n28A-n78A_UL_3C_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |  |
| DL_3C-28A_n28A-n78A_UL_28A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |  |
| DL_3C-28A_n28A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |  |
| DL_3C-28A_n28A-n78A_UL_3C_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |  |
| DL_3C-28A_n28A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |  |
| DL_7A-28A_n28A-n78A_UL_7A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |  |
| DL_7A-28A_n28A-n78A_UL_28A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |  |
| DL_7A-28A_n28A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |  |
| DL_7A-28A_n28A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |  |
| DL_7C-28A_n28A-n78A_UL_7A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |  |
| DL_7C-28A_n28A-n78A_UL_7C_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |  |
| DL_7C-28A_n28A-n78A_UL_28A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |  |
| DL_7C-28A_n28A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |  |
| DL_7C-28A_n28A-n78A_UL_7C_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |  |
| DL_7C-28A_n28A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |  |
| DL_3A-3A-7A_n78A-n257A _UL_3A_n78A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-1906329 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-3A-7A_n78A-n257A _UL_7A_n78A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-1906329 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-3A-7A_n78A-n257A _UL_3A_n257A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-1906329 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-3A-7A_n78A-n257A _UL_7A_n257A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-1906329 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-3A-7A-7A_n78A-n257A _UL_3A_n78A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-1906329 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-3A-7A-7A_n78A-n257A _UL_7A_n78A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-1906329 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-3A-7A-7A_n78A-n257A _UL_3A_n257A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-1906329 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_3A-3A-7A-7A_n78A-n257A _UL_7A_n257A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-1906329 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-8A_n77A-n257A/D/G/H/I_UL_1A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR37.716-21-21: R4-1905787 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-8A_n77A-n257A/D/G/H/I_UL_1A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR37.716-21-21: R4-1905787 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-8A_n77A-n257A/D/G/H/I_UL_8A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR37.716-21-21: R4-1905787 TS38.101-3: R4-1906056 | Yes | Yes | None |  |
| DL_1A-8A_n77A-n257A/D/G/H/I_UL_8A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR37.716-21-21: R4-1905787 TS38.101-3: R4-1906056 | Yes | Yes | None |  |

| DL_1A-3A_n5A-n78A_UL_1A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909830 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| --- | --- | --- | --- | --- | --- | --- |
| DL_1A-3C_n5A-n78A_UL_1A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909830 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-3A_n5A-n78A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909830 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-3C_n5A-n78A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909830 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-3C_n5A-n78A_UL_3C_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909830 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-3A_n5A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909830 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-3C_n5A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909830 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-3A_n5A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909830 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-3C_n5A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909830 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-3C_n5A-n78A_UL_3C_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909830 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-7A_n5A-n78A_UL_1A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909831 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-7C_n5A-n78A_UL_1A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909831 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-7A_n5A-n78A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909831 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-7C_n5A-n78A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909831 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-7C_n5A-n78A_UL_7C_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909831 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-7A_n5A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909831 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-7C_n5A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909831 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-7A_n5A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909831 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-7C_n5A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909831 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-7C_n5A-n78A_UL_7C_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909831 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-28A_n5A-n78A_UL_1A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909832 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-28A_n5A-n78A_UL_28A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909832 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-28A_n5A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909832 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-28A_n5A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909832 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3A-7A_n5A-n78A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909833 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3A-7C_n5A-n78A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909833 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3A-7A_n5A-n78A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909833 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3A-7C_n5A-n78A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909833 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3A-7C_n5A-n78A_UL_7C_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909833 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3A-7A_n5A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909833 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3A-7C_n5A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909833 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3A-7A_n5A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909833 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3A-7C_n5A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909833 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3A-7C_n5A-n78A_UL_7C_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909833 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3C-7A_n5A-n78A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909833 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3C-7C_n5A-n78A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909833 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3C-7A_n5A-n78A_UL_3C_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909833 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3C-7C_n5A-n78A_UL_3C_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909833 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3C-7A_n5A-n78A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909833 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3C-7C_n5A-n78A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909833 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3C-7C_n5A-n78A_UL_7C_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909833 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3C-7A_n5A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909833 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3C-7C_n5A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909833 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3C-7A_n5A-n78A_UL_3C_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909833 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3C-7C_n5A-n78A_UL_3C_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909833 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3C-7A_n5A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909833 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3C-7C_n5A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909833 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3C-7C_n5A-n78A_UL_7C_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909833 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3A-28A_n5A-n78A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909834 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3C-28A_n5A-n78A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909834 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3C-28A_n5A-n78A_UL_3C_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909834 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3A-28A_n5A-n78A_UL_28A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909834 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3C-28A_n5A-n78A_UL_28A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909834 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3A-28A_n5A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909834 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3C-28A_n5A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909834 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3C-28A_n5A-n78A_UL_3C_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909834 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3A-28A_n5A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909834 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3C-28A_n5A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909834 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_7A-28A_n5A-n78A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909835 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_7C-28A_n5A-n78A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909835 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_7C-28A_n5A-n78A_UL_7C_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909835 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_7A-28A_n5A-n78A_UL_28A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909835 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_7C-28A_n5A-n78A_UL_28A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909835 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_7A-28A_n5A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909835 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_7C-28A_n5A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909835 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_7C-28A_n5A-n78A_UL_7C_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909835 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_7A-28A_n5A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909835 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_7C-28A_n5A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909835 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-7A_n3A-n78A_UL_1A_n3A | Rel-15 | Christoph Mäder, Swisscom | - | No | No | Work not started |
| DL_1A-7A_n3A-n78A_UL_1A_n78A | Rel-15 | Christoph Mäder, Swisscom | - | No | No | Work not started |
| DL_1A-7A_n3A-n78A_UL_7A_n3A | Rel-15 | Christoph Mäder, Swisscom | - | No | No | Work not started |
| DL_1A-7A_n3A-n78A_UL_7A_n78A | Rel-15 | Christoph Mäder, Swisscom | - | No | No | Work not started |
| DL_2A-7A_n38A-n66A_UL_2A_n66A | Rel-15 | Liu Liehai, Huawei | - | No | No | Work not started |
| DL_2A-7A-7A_n38A-n66A_UL_2A_n66A | Rel-15 | Liu Liehai, Huawei | - | No | No | Work not started |
| DL_2A-7C_n38A-n66A_UL_2A_n66A | Rel-15 | Liu Liehai, Huawei | - | No | No | Work not started |
| DL_2A-7A_n38A-n78A_UL_2A_n78A | Rel-15 | Liu Liehai, Huawei | TS 38.101-3: R4-1913966 TR 37.716-21-21:R4-1912599 | yes | yes | none |
| DL_2A-7A-7A_n38A-n78A_UL_2A_n78A | Rel-15 | Liu Liehai, Huawei | TS 38.101-3: R4-1913966 TR 37.716-21-21:R4-1912599 | yes | yes | none |
| DL_2A-7C_n38A-n78A_UL_2A_n78A | Rel-15 | Liu Liehai, Huawei | TS 38.101-3: R4-1913966 TR 37.716-21-21:R4-1915692 | yes | yes | none |
| DL_7A-66A_n38A-n78A_UL_66A_n78A | Rel-15 | Liu Liehai, Huawei | - | No | No | Work not started |
| DL_7A-7A-66A_n38A-n78A_UL_66A_n78A | Rel-15 | Liu Liehai, Huawei | - | No | No | Work not started |
| DL_7C-66A_n38A-n78A_UL_66A_n78A | Rel-15 | Liu Liehai, Huawei | - | No | No | Work not started |
| DC_2A-66A_n66A-n78A_UL_2A_n66A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_2A-66A_n66A-n78A_UL_66A_n66A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_2A-66A_n66A-n78A_UL_2A_n78A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_2A-66A_n66A-n78A_UL_66A_n78A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_7A-66A_n66A-n78A_UL_7A_n66A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_7A-66A_n66A-n78A_UL_66A_n66A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_7A-66A_n66A-n78A_UL_7A_n78A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_7A-66A_n66A-n78A_UL_66A_n78A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_7A-7A-66A_n66A-n78A_UL_7A_n66A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_7A-7A-66A_n66A-n78A_UL_66A_n66A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_7A-7A-66A_n66A-n78A_UL_7A_n78A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_7A-7A-66A_n66A-n78A_UL_66A_n78A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_2A-7A_n66A-n78A_UL_2A_n66A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_2A-7A_n66A-n78A_UL_7A_n66A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_2A-7A_n66A-n78A_UL_2A_n78A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_2A-7A_n66A-n78A_UL_7A_n78A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_2A-7A-7A_n66A-n78A_UL_2A_n66A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_2A-7A-7A_n66A-n78A_UL_7A_n66A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_2A-7A-7A_n66A-n78A_UL_2A_n78A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_2A-7A-7A_n66A-n78A_UL_7A_n78A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DL_3A-3A-7A_n1A-n78A_UL_3A_n1A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-19098585 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3A-3A-7A_n1A-n78A_UL_3A_n78A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-19098585 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3A-3A-7A_n1A-n78A_UL_7A_n1A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-19098585 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3A-3A-7A_n1A-n78A_UL_7A_n78A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-19098585 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3A-7A-7A_n1A-n78A_UL_3A_n1A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-19098585 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3A-7A-7A_n1A-n78A_UL_3A_n78A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-19098585 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3A-7A-7A_n1A-n78A_UL_7A_n1A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-19098585 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3A-7A-7A_n1A-n78A_UL_7A_n78A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-19098585 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3A-3A-7A-7A_n1A-n78A_UL_3A_n1A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-19098585 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3A-3A-7A-7A_n1A-n78A_UL_3A_n78A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-19098585 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3A-3A-7A-7A_n1A-n78A_UL_7A_n1A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-19098585 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3A-3A-7A-7A_n1A-n78A_UL_7A_n78A | Rel-15 | Bo-Han Hsieh, CHTTL | TR37.716-21-21: R4-19098585 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_2A-66A_n41A-n261A_UL_2A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TP for 37.716-21-21: R4-1911606 TS 38.101-3: R4-1911446 | yes | Yes | None |
| DL_2A-66A_n41A-n261A_UL_66A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TP for 37.716-21-21: R4-1911606 TS 38.101-3: R4-1911446 | yes | yes | none |
| DL_2A-66A_n41A-n261(2A) _UL_2A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TP for 37.716-21-21: R4-1911606 TS 38.101-3: R4-1911446 | yes | yes | none |
| DL_2A-66A_n41A-n261(2A) _UL_66A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TP for 37.716-21-21: R4-1911606 TS 38.101-3: R4-1911446 | yes | yes | none |
| DL_2A-66A_n41A-n260A_UL_2A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TP for 37.716-21-21: R4-1911606 TS 38.101-3: R4-1911446 | yes | yes | none |
| DL_2A-66A_n41A-n260A_UL_66A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TP for 37.716-21-21: R4-1911606 TS 38.101-3: R4-1911446 | yes | yes | none |
| DL_2A-66A_n41A-n260(2A) _UL_2A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TP for 37.716-21-21: R4-1911606 TS 38.101-3: R4-1911446 | yes | yes | none |
| DL_2A-66A_n41A-n260(2A) _UL_66A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TP for 37.716-21-21: R4-1911606 TS 38.101-3: R4-1911446 | yes | yes | none |
| DL_2A-66A_n41A-n260(3A) _UL_2A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TP for 37.716-21-21: R4-1911606 TS 38.101-3: R4-1911446 | yes | yes | none |
| DL_2A-66A_n41A-n260(3A) _UL_66A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TP for 37.716-21-21: R4-1911606 TS 38.101-3: R4-1911446 | yes | yes | none |
| DL_2A-66A_n41A-n260(4A) _UL_2A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TP for 37.716-21-21: R4-1911606 TS 38.101-3: R4-1911446 | yes | yes | none |
| DL_2A-66A_n41A-n260(4A) _UL_66A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TP for 37.716-21-21: R4-1911606 TS 38.101-3: R4-1911446 | yes | yes | none |
| DL_1A-3A_n77A-n257A/D/G/H/I_UL_1A_n77A | Rel-15 | Xiao Shao, KDDI | TR37.716-21-21: R4-1908278 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-3A_n77A-n257A/D/G/H/I_UL_3A_n77A | Rel-15 | Xiao Shao, KDDI | TR37.716-21-21: R4-1908278 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-3A_n77A-n257A/D/G/H/I_UL_1A_n257A/D/G/H/I | Rel-15 | Xiao Shao, KDDI | TR37.716-21-21: R4-1908278 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-3A_n77A-n257A/D/G/H/I_UL_3A_n257A/D/G/H/I | Rel-15 | Xiao Shao, KDDI | TR37.716-21-21: R4-1908278 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-3A_n78A-n257D/G/H/I_UL_1A_n257D/G/H/I | Rel-15 | Xiao Shao, KDDI | TR37.716-21-21: R4-1908278 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_1A-3A_n78A-n257D/G/H/I_UL_3A_n257D/G/H/I | Rel-15 | Xiao Shao, KDDI | TR37.716-21-21: R4-1908278 TS38.101-3: R4-1910363 | Yes | Yes | Completed at RAN#92 |
| DL_3A-20A_n1A-n7A_UL_3A_n1A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3A-20A_n1A-n7A_UL_3A_n7A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3A-20A_n1A-n7A_UL_20A_n1A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3A-20A_n1A-n7A_UL_20A_n7A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3C-20A_n1A-n7A_UL_3A_n1A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3C-20A_n1A-n7A_UL_3A_n7A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3C-20A_n1A-n7A_UL_20A_n1A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3C-20A_n1A-n7A_UL_20A_n7A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3C-20A_n1A-n7A_UL_3C_n1A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3C-20A_n1A-n7A_UL_3C_n7A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3A-20A_n1A-n28A_UL_3A_n1A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1915652 TS38.101-3: R4-1913966 | Yes | Yes | Completed |
| DL_3A-20A_n1A-n28A_UL_3A_n28A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1915652 TS38.101-3: R4-1913966 | Yes | Yes | Completed |
| DL_3A-20A_n1A-n28A_UL_20A_n1A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1915652 TS38.101-3: R4-1913966 | Yes | Yes | Completed |
| DL_3A-20A_n1A-n28A_UL_20A_n28A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1915652 TS38.101-3: R4-1913966 | Yes | Yes | Completed |
| DL_3C-20A_n1A-n28A_UL_3A_n1A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1915652 TS38.101-3: R4-1913966 | Yes | Yes | Completed |
| DL_3C-20A_n1A-n28A_UL_3A_n28A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1915652 TS38.101-3: R4-1913966 | Yes | Yes | Completed |
| DL_3C-20A_n1A-n28A_UL_20A_n1A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1915652 TS38.101-3: R4-1913966 | Yes | Yes | Completed |
| DL_3C-20A_n1A-n28A_UL_20A_n28A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1915652 TS38.101-3: R4-1913966 | Yes | Yes | Completed |
| DL_3C-20A_n1A-n28A_UL_3C_n1A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1915652 TS38.101-3: R4-1913966 | Yes | Yes | Completed |
| DL_3C-20A_n1A-n28A_UL_3C_n28A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1915652 TS38.101-3: R4-1913966 | Yes | Yes | Completed |
| DL_3C-7A_n1A-n78A_UL_3A_n1A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1912574 TS38.101-3: R4-1913966 | Yes | Yes | Completed |
| DL_3C-7A_n1A-n78A_UL_3A_n78A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1912574 TS38.101-3: R4-1913966 | Yes | Yes | Completed |
| DL_3C-7A_n1A-n78A_UL_7A_n1A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1912574 TS38.101-3: R4-1913966 | Yes | Yes | Completed |
| DL_3C-7A_n1A-n78A_UL_7A_n78A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1912574 TS38.101-3: R4-1913966 | Yes | Yes | Completed |
| DL_3C-20A_n1A-n78A_UL_3A_n1A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3C-20A_n1A-n78A_UL_3A_n78A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3C-20A_n1A-n78A_UL_20A_n1A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3C-20A_n1A-n78A_UL_20A_n78A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3A-7C_n1A-n78A_UL_3A_n1A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1912574 TS38.101-3: R4-1913966 | Yes | Yes | Completed |
| DL_3A-7C_n1A-n78A_UL_3A_n78A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1912574 TS38.101-3: R4-1913966 | Yes | Yes | Completed |
| DL_3A-7C_n1A-n78A_UL_7A_n1A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1912574 TS38.101-3: R4-1913966 | Yes | Yes | Completed |
| DL_3A-7C_n1A-n78A_UL_7A_n78A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1912574 TS38.101-3: R4-1913966 | Yes | Yes | Completed |
| DL_3A-7C_n1A-n78A_UL_7C_n1A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1912574 TS38.101-3: R4-1913966 | Yes | Yes | Completed |
| DL_3A-7C_n1A-n78A_UL_7C_n78A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1912574 TS38.101-3: R4-1913966 | Yes | Yes | Completed |
| DL_3C-7C_n1A-n78A_UL_3A_n1A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1912574 TS38.101-3: R4-1913966 | Yes | Yes | Completed |
| DL_3C-7C_n1A-n78A_UL_3A_n78A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1912574 TS38.101-3: R4-1913966 | Yes | Yes | Completed |
| DL_3C-7C_n1A-n78A_UL_7A_n1A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1912574 TS38.101-3: R4-1913966 | Yes | Yes | Completed |
| DL_3C-7C_n1A-n78A_UL_7A_n78A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1912574 TS38.101-3: R4-1913966 | Yes | Yes | Completed |
| DL_3C-7C_n1A-n78A_UL_7C_n1A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1912574 TS38.101-3: R4-1913966 | Yes | Yes | Completed |
| DL_3C-7C_n1A-n78A_UL_7C_n78A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1912574 TS38.101-3: R4-1913966 | Yes | Yes | Completed |
| DL_3A-20A_n7A-n28A_UL_3A_n7A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3A-20A_n7A-n28A_UL_3A_n28A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3A-20A_n7A-n28A_UL_20A_n7A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3A-20A_n7A-n28A_UL_20A_n28A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3C-20A_n7A-n28A_UL_3A_n7A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3C-20A_n7A-n28A_UL_3A_n28A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3C-20A_n7A-n28A_UL_20A_n7A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3C-20A_n7A-n28A_UL_20A_n28A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3C-20A_n7A-n28A_UL_3C_n7A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3C-20A_n7A-n28A_UL_3C_n28A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3A-20A_n7A-n78A_UL_3A_n7A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3A-20A_n7A-n78A_UL_3A_n78A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3A-20A_n7A-n78A_UL_20A_n7A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3A-20A_n7A-n78A_UL_20A_n78A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3C-20A_n7A-n78A_UL_3A_n7A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3C-20A_n7A-n78A_UL_3A_n78A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3C-20A_n7A-n78A_UL_20A_n7A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3C-20A_n7A-n78A_UL_20A_n78A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3C-20A_n28A-n78A_UL_3A_n28A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3C-20A_n28A-n78A_UL_3A_n78A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3C-20A_n28A-n78A_UL_20A_n28A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_3C-20A_n28A-n78A_UL_20A_n78A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_1A-3A_n7A-n78(2A)_UL_1A_n7A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_1A-3A_n7A-n78(2A)_UL_1A_n78A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_1A-3A_n7A-n78(2A)_UL_3A_n7A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_1A-3A_n7A-n78(2A)_UL_3A_n78A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_1A-3C_n7A-n78(2A)_UL_1A_n7A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_1A-3C_n7A-n78(2A)_UL_1A_n78A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_1A-3C_n7A-n78(2A)_UL_3A_n7A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_1A-3C_n7A-n78(2A)_UL_3A_n78A | Rel-15 | S. Truelove, BT plc |  | No | No | Ongoing |
| DL_1A-19A_n77A-n79A_UL_1A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No | No | Ongoing |
| DL_1A-19A_n77A-n79A_UL_1A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No | No | Ongoing |
| DL_1A-21A_n77A-n79A_UL_21A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No | No | Ongoing |
| DL_1A-21A_n77A-n79A_UL_21A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No | No | Ongoing |
| DL_3A-19A_n77A-n79A_UL_3A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No | No | Ongoing |
| DL_3A-19A_n77A-n79A_UL_3A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No | No | Ongoing |
| DL_19A-21A_n77A-n79A_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No | No | Ongoing |
| DL_19A-21A_n77A-n79A_UL_19A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No | No | Ongoing |
| DL_1A-19A_n78A-n79A_UL_1A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No | No | Ongoing |
| DL_1A-19A_n78A-n79A_UL_1A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No | No | Ongoing |
| DL_1A-21A_n78A-n79A_UL_21A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No | No | Ongoing |
| DL_1A-21A_n78A-n79A_UL_21A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No | No | Ongoing |
| DL_3A-19A_n78A-n79A_UL_3A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No | No | Ongoing |
| DL_3A-19A_n78A-n79A_UL_3A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No | No | Ongoing |
| DL_19A-21A_n78A-n79A_UL_19A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No | No | Ongoing |
| DL_19A-21A_n78A-n79A_UL_19A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No | No | Ongoing |
| DC_1A-18A_n3A-n78A | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_1A-18A_n3A-n25A DC_1A-18A_n3A-n25G DC_1A-18A_n3A-n25H DC_1A-18A_n3A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_1A-28A_n3A-n78A | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_1A-28A_n3A-257A DC_1A-28A_n3A-257G DC_1A-28A_n3A-257H DC_1A-28A_n3A-257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_1A-41A_n78A-n257A DC_1A-41A_n78A-n257G DC_1A-41A_n78A-n257H DC_1A-41A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_1A-41C_n78A-n257A DC_1A-41C_n78A-n257G DC_1A-41C_n78A-n257H DC_1A-41C_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_1A-42A_n78A-n257A DC_1A-42A_n78A-n257G DC_1A-42A_n78A-n257H DC_1A-42A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_1A-42C_n78A-n257A DC_1A-42C_n78A-n257G DC_1A-42C_n78A-n257H DC_1A-42C_n78A-n257I | Rel-15 | Xiao Shao, KDDI | - | No | No | All |
| DC_3A-41A_n78A-n257A DC_3A-41A_n78A-n257G DC_3A-41A_n78A-n257H DC_3A-41A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_3A-41C_n78A-n257A DC_3A-41C_n78A-n257G DC_3A-41C_n78A-n257H DC_3A-41C_n78A-n257I | Rel-15 | Xiao Shao, KDDI | - | No | No | All |
| DC_3A-42A_n78A-n257A DC_3A-42A_n78A-n257G DC_3A-42A_n78A-n257H DC_3A-42A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_3A-42C_n78A-n257A DC_3A-42C_n78A-n257G DC_3A-42C_n78A-n257H DC_3A-42C_n78A-n257I | Rel-15 | Xiao Shao, KDDI | - | No | No | All |
| DC_41A-42A_n78A-n257A DC_41A-42A_n78A-n257G DC_41A-42A_n78A-n257H DC_41A-42A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_41A-42C_n78A-n257A DC_41A-42C_n78A-n257G DC_41A-42C_n78A-n257H DC_41A-42C_n78A-n257I | Rel-15 | Xiao Shao, KDDI | - | No | No | All |
| DC_41C-42A_n78A-n257A DC_41C-42A_n78A-n257G DC_41C-42A_n78A-n257H DC_41C-42A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | - | No | No | All |
| DC_41C-42C_n78A-n257A DC_41C-42C_n78A-n257G DC_41C-42C_n78A-n257H DC_41C-42C_n78A-n257I | Rel-15 | Xiao Shao, KDDI | - | No | No | All |
| DC_1A-18A_n78A-n257A DC_1A-18A_n78A-n257G DC_1A-18A_n78A-n257H DC_1A-18A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_3A-18A_n78A-n257A DC_3A-18A_n78A-n257G DC_3A-18A_n78A-n257H DC_3A-18A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_18A-42A_n78A-n257A DC_18A-42A_n78A-n257G DC_18A-42A_n78A-n257H DC_18A-42A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_18A-42C_n78A-n257A DC_18A-42C_n78A-n257G DC_18A-42C_n78A-n257H DC_18A-42C_n78A-n257I | Rel-15 | Xiao Shao, KDDI | - | No | No | All |
| DC_3A-28A_n78A-n257A DC_3A-28A_n78A-n257G DC_3A-28A_n78A-n257H DC_3A-28A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_28A-41A_n78A-n257A DC_28A-41A_n78A-n257G DC_28A-41A_n78A-n257H DC_28A-41A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_28A-41C_n78A-n257A DC_28A-41C_n78A-n257G DC_28A-41C_n78A-n257H DC_28A-41C_n78A-n257I | Rel-15 | Xiao Shao, KDDI | - | No | No | All |
| DC_28A-42A_n78A-n257A DC_28A-42A_n78A-n257G DC_28A-42A_n78A-n257H DC_28A-42A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_28A-42C_n78A-n257A DC_28A-42C_n78A-n257G DC_28A-42C_n78A-n257H DC_28A-42C_n78A-n257I | Rel-15 | Xiao Shao, KDDI | - | No | No | All |
| DC_1A-28A_n78A-n257A DC_1A-28A_n78A-n257G DC_1A-28A_n78A-n257H DC_1A-28A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_3A-8A_n1A-n78A | DC_3A_n1A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1913872 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-8A_n1A-n78A | DC_3A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1913872 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-8A_n1A-n78A | DC_8A_n1A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1913872 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-8A_n1A-n78A | DC_8A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1913872 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_7A-8A_n1A-n78A | DC_7A_n1A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1913872 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_7A-8A_n1A-n78A | DC_7A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1913872 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_7A-8A_n1A-n78A | DC_8A_n1A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1913872 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_7A-8A_n1A-n78A | DC_8A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1913872 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A_n78A-n257D | DC_3A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A_n78A-n257D | DC_3A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A_n78A-n257D | DC_7A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A_n78A-n257D | DC_7A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A_n78A-n257E | DC_3A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A_n78A-n257E | DC_3A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A_n78A-n257E | DC_7A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A_n78A-n257E | DC_7A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A_n78A-n257F | DC_3A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A_n78A-n257F | DC_3A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A_n78A-n257F | DC_7A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A_n78A-n257F | DC_7A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A_n78A-n257G | DC_3A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A_n78A-n257G | DC_3A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A_n78A-n257G | DC_7A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A_n78A-n257G | DC_7A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A_n78A-n257H | DC_3A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A_n78A-n257H | DC_3A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A_n78A-n257H | DC_7A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A_n78A-n257H | DC_7A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A_n78A-n257I | DC_3A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A_n78A-n257I | DC_3A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A_n78A-n257I | DC_7A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A_n78A-n257I | DC_7A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A_n78A-n257J | DC_3A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A_n78A-n257J | DC_3A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A_n78A-n257J | DC_7A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A_n78A-n257J | DC_7A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A_n78A-n257K | DC_3A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A_n78A-n257K | DC_3A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A_n78A-n257K | DC_7A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A_n78A-n257K | DC_7A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A_n78A-n257L | DC_3A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A_n78A-n257L | DC_3A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A_n78A-n257L | DC_7A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A_n78A-n257L | DC_7A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A_n78A-n257M | DC_3A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A_n78A-n257M | DC_3A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A_n78A-n257M | DC_7A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A_n78A-n257M | DC_7A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n78A-n257D | DC_3A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n78A-n257D | DC_3A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n78A-n257D | DC_7A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n78A-n257D | DC_7A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n78A-n257E | DC_3A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n78A-n257E | DC_3A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n78A-n257E | DC_7A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n78A-n257E | DC_7A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n78A-n257F | DC_3A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n78A-n257F | DC_3A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n78A-n257F | DC_7A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n78A-n257F | DC_7A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n78A-n257G | DC_3A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n78A-n257G | DC_3A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n78A-n257G | DC_7A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n78A-n257G | DC_7A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n78A-n257H | DC_3A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n78A-n257H | DC_3A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n78A-n257H | DC_7A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n78A-n257H | DC_7A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n78A-n257I | DC_3A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n78A-n257I | DC_3A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n78A-n257I | DC_7A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n78A-n257I | DC_7A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n78A-n257J | DC_3A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n78A-n257J | DC_3A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n78A-n257J | DC_7A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n78A-n257J | DC_7A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n78A-n257K | DC_3A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n78A-n257K | DC_3A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n78A-n257K | DC_7A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n78A-n257K | DC_7A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n78A-n257L | DC_3A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n78A-n257L | DC_3A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n78A-n257L | DC_7A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n78A-n257L | DC_7A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n78A-n257M | DC_3A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n78A-n257M | DC_3A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n78A-n257M | DC_7A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-3A-7A-7A_n78A-n257M | DC_7A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1911266 38.101-3: R4-1913966 | Yes | Yes | None |
| DC_3A-7A-8A_n1A-n78A | DC_3A_n1A DC_3A_n78A DC_7A_n1A DC_7A_n78A DC_8A_n1A DC_8A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-21:R4-1913874 38.101-3: R4-1913966 | Yes | Yes | None |
| DL_1A-11A_n77A-n257A_UL_1A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913664 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-11A_n77A-n257A_UL_1A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913664 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-11A_n77A-n257A_UL_11A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913664 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-11A_n77A-n257A_UL_11A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913664 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-11A_n77A-n257D_UL_1A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913664 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-11A_n77A-n257D_UL_1A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913664 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-11A_n77A-n257D_UL_11A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913664 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-11A_n77A-n257D_UL_11A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913664 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-11A_n77A-n257G_UL_1A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913664 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-11A_n77A-n257G_UL_1A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913664 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-11A_n77A-n257G_UL_11A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913664 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-11A_n77A-n257G_UL_11A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913664 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-11A_n77A-n257H_UL_1A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913664 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-11A_n77A-n257H_UL_1A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913664 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-11A_n77A-n257H_UL_11A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913664 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-11A_n77A-n257H_UL_11A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913664 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-11A_n77A-n257I_UL_1A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913664 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-11A_n77A-n257I_UL_1A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913664 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-11A_n77A-n257I_UL_11A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913664 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-11A_n77A-n257I_UL_11A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913664 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_8A-11A_n77A-n257A_UL_8A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913668 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_8A-11A_n77A-n257A_UL_8A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913668 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_8A-11A_n77A-n257A_UL_11A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913668 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_8A-11A_n77A-n257A_UL_11A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913668 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_8A-11A_n77A-n257D_UL_8A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913668 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_8A-11A_n77A-n257D_UL_8A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913668 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_8A-11A_n77A-n257D_UL_11A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913668 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_8A-11A_n77A-n257D_UL_11A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913668 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_8A-11A_n77A-n257G_UL_8A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913668 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_8A-11A_n77A-n257G_UL_8A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913668 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_8A-11A_n77A-n257G_UL_11A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913668 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_8A-11A_n77A-n257G_UL_11A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913668 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_8A-11A_n77A-n257H_UL_8A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913668 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_8A-11A_n77A-n257H_UL_8A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913668 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_8A-11A_n77A-n257H_UL_11A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913668 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_8A-11A_n77A-n257H_UL_11A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913668 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_8A-11A_n77A-n257I_UL_8A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913668 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_8A-11A_n77A-n257I_UL_8A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913668 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_8A-11A_n77A-n257I_UL_11A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913668 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_8A-11A_n77A-n257I_UL_11A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913668 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A_n3A-n28A_UL_1A_n3A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1912603 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A_n3A-n28A_UL_1A_n28A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1912603 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-8A_n3A-n28A_UL_1A_n3A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913638 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-8A_n3A-n28A_UL_1A_n28A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913638 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-8A_n3A-n28A_UL_8A_n3A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913638 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-8A_n3A-n28A_UL_8A_n28A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913638 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DC_2A-66A_n41A-n71A_UL_2A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TR 37.716.21-21: R4-1912273 TS 38.101-3: R4-1911446 | yes | yes | none |
| DC_2A-66A_n41A-n71A_UL_2A_n71A | Rel-15 | Nelson Ueng, T-Mobile USA | TR 37.716.21-21: R4-1912273 | yes | yes | none |
| DC_2A-66A_n41A-n71A_UL_66A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TS 38.101-3: R4-1911446 | yes | yes | none |
| DC_2A-66A_n41A-n71A_UL_66A_n71A | Rel-15 | Nelson Ueng, T-Mobile USA | TR 37.716.21-21: R4-1912273 | yes | yes | none |

Table. 2.4.2-3 	Progress of the Core part for EN-DC basket (5DL/2UL) WI

| CA combination | REL-indep. from | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no | open issues/comments |
| --- | --- | --- | --- | --- | --- | --- |
| 3B LTE + 2B NR DC |  |  |  |  |  |  |
| DL_1A-3C-7A_n28A-n78A _UL_1A_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904885 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3C-7A_n28A-n78A _UL_3C_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904885 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3C-7A_n28A-n78A _UL_3A_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904885 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3C-7A_n28A-n78A _UL_7A_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904885 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3C-7A_n28A-n78A _UL_1A_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904885 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3C-7A_n28A-n78A _UL_3C_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904885 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A-3C-7A_n28A-n78A _UL_3A_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904885 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3C-7A_n28A-n78A _UL_7A_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904885 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3A-7C_n28A-n78A _UL_1A_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904885 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3A-7C_n28A-n78A _UL_3A_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904885 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3A-7C_n28A-n78A _UL_7C_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904885 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3A-7C_n28A-n78A _UL_1A_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904885 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3A-7C_n28A-n78A _UL_3A_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904885 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3A-7C_n28A-n78A _UL_7C_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904885 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3C-7C_n28A-n78A _UL_1A_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904885 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3C-7C_n28A-n78A _UL_3C_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904885 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3C-7C_n28A-n78A _UL_3A_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904885 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3C-7C_n28A-n78A _UL_7C_n28A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904885 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3C-7C_n28A-n78A _UL_1A_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904885 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3C-7C_n28A-n78A _UL_3C_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904885 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A-3C-7C_n28A-n78A _UL_3A_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904885 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3C-7C_n28A-n78A _UL_7C_n78A | Rel. 15 | Stephen Truelove, BT plc | TR37.716-21-21: R4-1904885 TS38.101-3: R4-1903009 | Yes | Yes | None |
| DL_1A-3A-8A_n78A-n257A_UL_1A_n78A | Rel-15 | Ilwhan.kim, KT | TR37.716-21-21: R4-1912598 TS38.101-3: R4-19139666 | Yes | Yes | None |
| DL_1A-3A-8A_n78A-n257A_UL_3A_n78A | Rel-15 | Ilwhan.kim, KT | TR37.716-21-21: R4-1912598 TS38.101-3: R4-19139666 | Yes | Yes | None |
| DL_1A-3A-8A_n78A-n257A_UL_8A_n78A | Rel-15 | Ilwhan.kim, KT | TR37.716-21-21: R4-1912598 TS38.101-3: R4-19139666 | Yes | Yes | None |
| DL_1A-3A-8A_n78A-n257A_UL_1A_n257A | Rel-15 | Ilwhan.kim, KT | TR37.716-21-21: R4-1912598 TS38.101-3: R4-19139666 | Yes | Yes | None |
| DL_1A-3A-8A_n78A-n257A_UL_3A_n257A | Rel-15 | Ilwhan.kim, KT | TR37.716-21-21: R4-1912598 TS38.101-3: R4-19139666 | Yes | Yes | None |
| DL_1A-3A-8A_n78A-n257A_UL_8A_n257A | Rel-15 | Ilwhan.kim, KT | TR37.716-21-21: R4-1912598 TS38.101-3: R4-19139666 | Yes | Yes | None |
| DL_1A-3A-5A_n78A-n257F/E/D_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A_n78A-n257F/E/D_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A_n78A-n257F/E/D_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A_n78A-n257F/E/D_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A_n78A-n257F/E/D_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A_n78A-n257F/E/D_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A_n78A-n257M/L/K/J/I/H/G_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A_n78A-n257M/L/K/J/I/H/G_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A_n78A-n257M/L/K/J/I/H/G_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A_n78A-n257M/L/K/J/I/H/G_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A_n78A-n257M/L/K/J/I/H/G_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A_n78A-n257M/L/K/J/I/H/G_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A_n78A-n257F/E/D_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A_n78A-n257F/E/D_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A_n78A-n257F/E/D_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A_n78A-n257F/E/D_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A_n78A-n257F/E/D_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A_n78A-n257F/E/D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A_n78A-n257M/L/K/J/I/H/G_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A_n78A-n257M/L/K/J/I/H/G_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A_n78A-n257M/L/K/J/I/H/G_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A_n78A-n257M/L/K/J/I/H/G_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A_n78A-n257F/E/D_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A_n78A-n257F/E/D_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A_n78A-n257F/E/D_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A_n78A-n257F/E/D_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A_n78A-n257F/E/D_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A_n78A-n257F/E/D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A_n78A-n257F/E/D_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A_n78A-n257F/E/D_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A_n78A-n257F/E/D_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A_n78A-n257F/E/D_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A_n78A-n257F/E/D_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A_n78A-n257F/E/D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A-7A_n78A-n257F/E/D_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A-7A_n78A-n257F/E/D_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A-7A_n78A-n257F/E/D_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A-7A_n78A-n257F/E/D_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A-7A_n78A-n257F/E/D_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A-7A_n78A-n257F/E/D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A-7A_n78A-n257F/E/D_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A-7A_n78A-n257F/E/D_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A-7A_n78A-n257F/E/D_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A-7A_n78A-n257F/E/D_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A-7A_n78A-n257F/E/D_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A-7A_n78A-n257F/E/D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-5A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A-7A_n78A-n257F/E/D_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A-7A_n78A-n257F/E/D_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A-7A_n78A-n257F/E/D_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A-7A_n78A-n257F/E/D_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A-7A_n78A-n257F/E/D_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A-7A_n78A-n257F/E/D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_3A-5A-7A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813781 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-21A_n77A-n78A_UL_3A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. ongoing |
| DL_1A-3A-21A_n77A-n78A_UL_3A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. ongoing |
| DL_1A-3A-21A_n77A-n79A_UL_3A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906199 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A-3A-21A_n77A-n79A_UL_3A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906199 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A-3A-21A_n78A-n79A_UL_3A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906200 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A-3A-21A_n78A-n79A_UL_3A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906200 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A-19A-42A_n77A-n79A_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906191 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A-19A-42A_n77A-n79A_UL_19A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906191 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A-19A-42C_n77A-n79A_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906191 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A-19A-42C_n77A-n79A_UL_19A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906191 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A-19A-42A_n78A-n79A_UL_19A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906192 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A-19A-42A_n78A-n79A_UL_19A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906192 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A-19A-42C_n78A-n79A_UL_19A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906192 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A-19A-42C_n78A-n79A_UL_19A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906192 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A-21A-42A_n77A-n78A_UL_1A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |
| DL_1A-21A-42A_n77A-n78A_UL_1A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |
| DL_1A-21A-42C_n77A-n78A_UL_1A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |
| DL_1A-21A-42C_n77A-n78A_UL_1A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |
| DL_1A-21A-42A_n77A-n79A_UL_1A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906195 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A-21A-42A_n77A-n79A_UL_1A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906195 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A-21A-42C_n77A-n79A_UL_1A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906195 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A-21A-42C_n77A-n79A_UL_1A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906195 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A-21A-42A_n78A-n79A_UL_1A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906196 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A-21A-42A_n78A-n79A_UL_1A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906196 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A-21A-42C_n78A-n79A_UL_1A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906196 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A-21A-42C_n78A-n79A_UL_1A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906196 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_1A-3A-28A_n28A-n78A_UL_1A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3A-28A_n28A-n78A_UL_3A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3A-28A_n28A-n78A_UL_28A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3A-28A_n28A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3A-28A_n28A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3A-28A_n28A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3C-28A_n28A-n78A_UL_1A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3C-28A_n28A-n78A_UL_3A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3C-28A_n28A-n78A_UL_3C_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3C-28A_n28A-n78A_UL_28A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3C-28A_n28A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3C-28A_n28A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3C-28A_n28A-n78A_UL_3C_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3C-28A_n28A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-7A-28A_n28A-n78A_UL_1A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-7A-28A_n28A-n78A_UL_7A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-7A-28A_n28A-n78A_UL_28A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-7A-28A_n28A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-7A-28A_n28A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-7A-28A_n28A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-7C-28A_n28A-n78A_UL_1A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-7C-28A_n28A-n78A_UL_7A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-7C-28A_n28A-n78A_UL_7C_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-7C-28A_n28A-n78A_UL_28A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-7C-28A_n28A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-7C-28A_n28A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-7C-28A_n28A-n78A_UL_7C_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-7C-28A_n28A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_3A-7A-28A_n28A-n78A_UL_3A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_3A-7A-28A_n28A-n78A_UL_7A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_3A-7A-28A_n28A-n78A_UL_28A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_3A-7A-28A_n28A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_3A-7A-28A_n28A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_3A-7A-28A_n28A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_3C-7A-28A_n28A-n78A_UL_3A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_3C-7A-28A_n28A-n78A_UL_3C_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_3C-7A-28A_n28A-n78A_UL_7A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_3C-7A-28A_n28A-n78A_UL_28A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_3C-7A-28A_n28A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_3C-7A-28A_n28A-n78A_UL_3C_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_3C-7A-28A_n28A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_3C-7A-28A_n28A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_3A-7C-28A_n28A-n78A_UL_3A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_3A-7C-28A_n28A-n78A_UL_7A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_3A-7C-28A_n28A-n78A_UL_7C_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_3A-7C-28A_n28A-n78A_UL_28A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_3A-7C-28A_n28A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_3A-7C-28A_n28A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_3A-7C-28A_n28A-n78A_UL_7C_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_3A-7C-28A_n28A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_3C-7C-28A_n28A-n78A_UL_3A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_3C-7C-28A_n28A-n78A_UL_3C_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_3C-7C-28A_n28A-n78A_UL_7A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_3C-7C-28A_n28A-n78A_UL_7C_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_3C-7C-28A_n28A-n78A_UL_28A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_3C-7C-28A_n28A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_3C-7C-28A_n28A-n78A_UL_3C_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_3C-7C-28A_n28A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_3C-7C-28A_n28A-n78A_UL_7C_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_3C-7C-28A_n28A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_19A-21A-42A_n77A-n78A_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |
| DL_19A-21A-42A_n77A-n78A_UL_19A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |
| DL_19A-21A-42C_n77A-n78A_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |
| DL_19A-21A-42C_n77A-n78A_UL_19A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | - | No | No | Considering RF architecture, n77-n78 should be intra-band non-contiguous CA. Ongoing |
| DL_19A-21A-42A_n77A-n79A_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906206 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_19A-21A-42A_n77A-n79A_UL_19A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906206 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_19A-21A-42C_n77A-n79A_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906206 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_19A-21A-42C_n77A-n79A_UL_19A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906206 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_19A-21A-42A_n78A-n79A_UL_19A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906207 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_19A-21A-42A_n78A-n79A_UL_19A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906207 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_19A-21A-42C_n78A-n79A_UL_19A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906207 TS38.101-3: R4-1906056 | Yes | Yes | None |
| DL_19A-21A-42C_n78A-n79A_UL_19A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | TR37.716-21-21: R4-1906207 TS38.101-3: R4-1906056 | Yes | Yes | None |

| DL_1A-3A-7A_n5A-n78A_UL_1A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909836 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| --- | --- | --- | --- | --- | --- | --- |
| DL_1A-3C-7A_n5A-n78A_UL_1A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909836 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7A_n5A-n78A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909836 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7A_n5A-n78A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-21: R4-1909836 TS 38.101-3: R4-1914704 | Yes | Yes | Completed |
| DL_1A-3C-7A_n5A-n78A_UL_3C_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909836 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7A_n5A-n78A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909836 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7A_n5A-n78A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909836 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7A_n5A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909836 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7A_n5A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909836 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7A_n5A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909836 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7A_n5A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-21: R4-1909836 TS 38.101-3: R4-1914704 | Yes | Yes | Completed |
| DL_1A-3C-7A_n5A-n78A_UL_3C_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909836 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7A_n5A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909836 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7A_n5A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909836 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7C_n5A-n78A_UL_1A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909836 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7C_n5A-n78A_UL_1A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909836 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7C_n5A-n78A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909836 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7C_n5A-n78A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909836 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7C_n5A-n78A_UL_3C_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909836 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7C_n5A-n78A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-21: R4-1909836 TS 38.101-3: R4-1914704 | Yes | Yes | Completed |
| DL_1A-3C-7C_n5A-n78A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-21: R4-1909836 TS 38.101-3: R4-1914704 | Yes | Yes | Completed |
| DL_1A-3A-7C_n5A-n78A_UL_7C_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909836 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7C_n5A-n78A_UL_7C_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909836 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7C_n5A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909836 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7C_n5A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909836 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7C_n5A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909836 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7C_n5A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-21: R4-1909837 TS 38.101-3: R4-1914704 | Yes | Yes | Completed |
| DL_1A-3C-7C_n5A-n78A_UL_3C_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909836 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7C_n5A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-21: R4-1909836 TS 38.101-3: R4-1914704 | Yes | Yes | Completed |
| DL_1A-3C-7C_n5A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-21: R4-1909836 TS 38.101-3: R4-1914704 | Yes | Yes | Completed |
| DL_1A-3A-7C_n5A-n78A_UL_7C_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909836 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7C_n5A-n78A_UL_7C_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909836 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-28A_n5A-n78A_UL_1A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909837 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-28A_n5A-n78A_UL_1A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909837 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-28A_n5A-n78A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909837 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-28A_n5A-n78A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-21: R4-1909836 TS 38.101-3: R4-1914704 | Yes | Yes | Completed |
| DL_1A-3C-28A_n5A-n78A_UL_3C_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909837 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-28A_n5A-n78A_UL_28A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909837 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-28A_n5A-n78A_UL_28A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909837 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-28A_n5A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909837 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-28A_n5A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909837 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-28A_n5A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909837 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-28A_n5A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-21: R4-1909837 TS 38.101-3: R4-1914704 | Yes | Yes | Completed |
| DL_1A-3C-28A_n5A-n78A_UL_3C_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909837 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-28A_n5A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909837 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-28A_n5A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909837 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-7A-28A_n5A-n78A_UL_1A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909838 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-7C-28A_n5A-n78A_UL_1A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909838 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-7A-28A_n5A-n78A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909838 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-7C-28A_n5A-n78A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909838 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-7C-28A_n5A-n78A_UL_7C_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909838 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-7A-28A_n5A-n78A_UL_28A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909838 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-7C-28A_n5A-n78A_UL_28A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909838 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-7A-28A_n5A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909838 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-7C-28A_n5A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909838 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-7A-28A_n5A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909838 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-7C-28A_n5A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909838 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-7C-28A_n5A-n78A_UL_7C_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909838 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-7A-28A_n5A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909838 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-7C-28A_n5A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1909838 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3A-7A-28A_n5A-n78A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3C-7A-28A_n5A-n78A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3C-7A-28A_n5A-n78A_UL_3C_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3A-7A-28A_n5A-n78A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3C-7A-28A_n5A-n78A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3A-7A-28A_n5A-n78A_UL_28A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3C-7A-28A_n5A-n78A_UL_28A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3A-7A-28A_n5A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3C-7A-28A_n5A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3C-7A-28A_n5A-n78A_UL_3C_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3A-7A-28A_n5A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3C-7A-28A_n5A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3A-7A-28A_n5A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3C-7A-28A_n5A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3A-7C-28A_n5A-n78A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3C-7C-28A_n5A-n78A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3C-7C-28A_n5A-n78A_UL_3C_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3A-7C-28A_n5A-n78A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3C-7C-28A_n5A-n78A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3A-7C-28A_n5A-n78A_UL_7C_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3C-7C-28A_n5A-n78A_UL_7C_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3A-7C-28A_n5A-n78A_UL_28A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3C-7C-28A_n5A-n78A_UL_28A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3A-7C-28A_n5A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3C-7C-28A_n5A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3C-7C-28A_n5A-n78A_UL_3C_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3A-7C-28A_n5A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3C-7C-28A_n5A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3A-7C-28A_n5A-n78A_UL_7C_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3C-7C-28A_n5A-n78A_UL_7C_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3A-7C-28A_n5A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_3C-7C-28A_n5A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910191 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7C_n28A-n78A_UL_7A_n28A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1904885 TS38.101-3: R4-1906056 | Yes | Yes | Completed |
| DL_1A-3C-7C_n28A-n78A_UL_7A_n78A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1904885 TS38.101-3: R4-1906056 | Yes | Yes | Completed |
| DL_1A-3A-7C_n28A-n78A_UL_7A_n28A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1904885 TS38.101-3: R4-1906056 | Yes | Yes | Completed |
| DL_1A-3A-7C_n28A-n78A_UL_7A_n78A | Rel-15 | S. Truelove, BT plc | TR37.716-21-21: R4-1904885 TS38.101-3: R4-1906056 | Yes | Yes | Completed |
| DL_1A-3A-21A_n77A-n79A_UL_1A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No | No | Ongoing |
| DL_1A-3A-21A_n77A-n79A_UL_1A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No | No | Ongoing |
| DL_1A-3A-21A_n77A-n79A_UL_21A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No | No | Ongoing |
| DL_1A-3A-21A_n77A-n79A_UL_21A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No | No | Ongoing |
| DL_1A-19A-42A_n77A-n79A_UL_1A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No | No | Ongoing |
| DL_1A-19A-42A_n77A-n79A_UL_1A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No | No | Ongoing |
| DL_1A-19A-42C_n77A-n79A_UL_1A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No | No | Ongoing |
| DL_1A-19A-42C_n77A-n79A_UL_1A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No | No | Ongoing |
| DL_1A-21A-42A_n77A-n79A_UL_21A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No | No | Ongoing |
| DL_1A-21A-42A_n77A-n79A_UL_21A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No | No | Ongoing |
| DL_1A-21A-42C_n77A-n79A_UL_21A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No | No | Ongoing |
| DL_1A-21A-42C_n77A-n79A_UL_21A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No | No | Ongoing |
| DL_19A-21A-42A_n77A-n79A_UL_21A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No | No | Ongoing |
| DL_19A-21A-42A_n77A-n79A_UL_21A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No | No | Ongoing |
| DL_19A-21A-42C_n77A-n79A_UL_21A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No | No | Ongoing |
| DL_19A-21A-42C_n77A-n79A_UL_21A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No | No | Ongoing |
| DL_1A-3A-21A_n78A-n79A_UL_1A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No | No | Ongoing |
| DL_1A-3A-21A_n78A-n79A_UL_1A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No | No | Ongoing |
| DL_1A-3A-21A_n78A-n79A_UL_21A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No | No | Ongoing |
| DL_1A-3A-21A_n78A-n79A_UL_21A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No | No | Ongoing |
| DL_1A-19A-42A_n78A-n79A_UL_1A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No | No | Ongoing |
| DL_1A-19A-42A_n78A-n79A_UL_1A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No | No | Ongoing |
| DL_1A-19A-42C_n78A-n79A_UL_1A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No | No | Ongoing |
| DL_1A-19A-42C_n78A-n79A_UL_1A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No | No | Ongoing |
| DL_1A-21A-42A_n78A-n79A_UL_21A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No | No | Ongoing |
| DL_1A-21A-42A_n78A-n79A_UL_21A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No | No | Ongoing |
| DL_1A-21A-42C_n78A-n79A_UL_21A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No | No | Ongoing |
| DL_1A-21A-42C_n78A-n79A_UL_21A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No | No | Ongoing |
| DL_19A-21A-42A_n78A-n79A_UL_21A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No | No | Ongoing |
| DL_19A-21A-42A_n78A-n79A_UL_21A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No | No | Ongoing |
| DL_19A-21A-42C_n78A-n79A_UL_21A_n78A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No | No | Ongoing |
| DL_19A-21A-42C_n78A-n79A_UL_21A_n79A | Rel-15 | Yuta Oguma, NTT DOCOMO | . | No | No | Ongoing |
| DC_1A-3A-41A_n78A-n257A DC_1A-3A-41A_n78A-n257G DC_1A-3A-41A_n78A-n257H DC_1A-3A-41A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_1A-3A-41C_n78A-n257A DC_1A-3A-41C_n78A-n257G DC_1A-3A-41C_n78A-n257H DC_1A-3A-41C_n78A-n257I | Rel-15 | Xiao Shao, KDDI | - | No | No | All |
| DC_1A-3A-42A_n78A-n257A DC_1A-3A-42A_n78A-n257G DC_1A-3A-42A_n78A-n257H DC_1A-3A-42A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_1A-3A-42C_n78A-n257A DC_1A-3A-42C_n78A-n257G DC_1A-3A-42C_n78A-n257H DC_1A-3A-42C_n78A-n257I | Rel-15 | Xiao Shao, KDDI | - | No | No | All |
| DC_1A-41A-42A_n78A-n257A DC_1A-41A-42A_n78A-n257G DC_1A-41A-42A_n78A-n257H DC_1A-41A-42A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_1A-41A-42C_n78A-n257A DC_1A-41A-42C_n78A-n257G DC_1A-41A-42C_n78A-n257H DC_1A-41A-42C_n78A-n257I | Rel-15 | Xiao Shao, KDDI | - | No | No | All |
| DC_1A-41C-42A_n78A-n257A DC_1A-41C-42A_n78A-n257G DC_1A-41C-42A_n78A-n257H DC_1A-41C-42A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | - | No | No | All |
| DC_1A-41C-42C_n78A-n257A DC_1A-41C-42C_n78A-n257G DC_1A-41C-42C_n78A-n257H DC_1A-41C-42C_n78A-n257I | Rel-15 | Xiao Shao, KDDI | - | No | No | All |
| DC_3A-41A-42A_n78A-n257A DC_3A-41A-42A_n78A-n257G DC_3A-41A-42A_n78A-n257H DC_3A-41A-42A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_3A-41A-42C_n78A-n257A DC_3A-41A-42C_n78A-n257G DC_3A-41A-42C_n78A-n257H DC_3A-41A-42C_n78A-n257I | Rel-15 | Xiao Shao, KDDI | - | No | No | All |
| DC_3A-41C-42A_n78A-n257A DC_3A-41C-42A_n78A-n257G DC_3A-41C-42A_n78A-n257H DC_3A-41C-42A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | - | No | No | All |
| DC_3A-41C-42C_n78A-n257A DC_3A-41C-42C_n78A-n257G DC_3A-41C-42C_n78A-n257H DC_3A-41C-42C_n78A-n257I | Rel-15 | Xiao Shao, KDDI | - | No | No | All |
| DC_1A-3A-18A_n78A-n257A DC_1A-3A-18A_n78A-n257G DC_1A-3A-18A_n78A-n257H DC_1A-3A-18A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_1A-18A-42A_n78A-n257A DC_1A-18A-42A_n78A-n257G DC_1A-18A-42A_n78A-n257H DC_1A-18A-42A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_1A-18A-42C_n78A-n257A DC_1A-18A-42C_n78A-n257G DC_1A-18A-42C_n78A-n257H DC_1A-18A-42C_n78A-n257I | Rel-15 | Xiao Shao, KDDI | - | No | No | All |
| DC_3A-18A-42A_n78A-n257A DC_3A-18A-42A_n78A-n257G DC_3A-18A-42A_n78A-n257H DC_3A-18A-42A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_3A-18A-42C_n78A-n257A DC_3A-18A-42C_n78A-n257G DC_3A-18A-42C_n78A-n257H DC_3A-18A-42C_n78A-n257I | Rel-15 | Xiao Shao, KDDI | - | No | No | All |
| DC_3A-28A-41A_n78A-n257A DC_3A-28A-41A_n78A-n257G DC_3A-28A-41A_n78A-n257H DC_3A-28A-41A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_3A-28A-41C_n78A-n257A DC_3A-28A-41C_n78A-n257G DC_3A-28A-41C_n78A-n257H DC_3A-28A-41C_n78A-n257I | Rel-15 | Xiao Shao, KDDI | - | No | No | All |
| DC_3A-28A-42A_n78A-n257A DC_3A-28A-42A_n78A-n257G DC_3A-28A-42A_n78A-n257H DC_3A-28A-42A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_3A-28A-42C_n78A-n257A DC_3A-28A-42C_n78A-n257G DC_3A-28A-42C_n78A-n257H DC_3A-28A-42C_n78A-n257I | Rel-15 | Xiao Shao, KDDI | - | No | No | All |
| DC_28A-41A-42A_n78A-n257A DC_28A-41A-42A_n78A-n257G DC_28A-41A-42A_n78A-n257H DC_28A-41A-42A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_28A-41A-42C_n78A-n257A DC_28A-41A-42C_n78A-n257G DC_28A-41A-42C_n78A-n257H DC_28A-41A-42C_n78A-n257I | Rel-15 | Xiao Shao, KDDI | - | No | No | All |
| DC_28A-41C-42A_n78A-n257A DC_28A-41C-42A_n78A-n257G DC_28A-41C-42A_n78A-n257H DC_28A-41C-42A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | - | No | No | All |
| DC_28A-41C-42C_n78A-n257A DC_28A-41C-42C_n78A-n257G DC_28A-41C-42C_n78A-n257H DC_28A-41C-42C_n78A-n257I | Rel-15 | Xiao Shao, KDDI | - | No | No | All |
| DC_1A-3A-28A_n78A-n257A DC_1A-3A-28A_n78A-n257G DC_1A-3A-28A_n78A-n257H DC_1A-3A-28A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_1A-28A-42A_n78A-n257A DC_1A-28A-42A_n78A-n257G DC_1A-28A-42A_n78A-n257H DC_1A-28A-42A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_1A-28A-42C_n78A-n257A DC_1A-28A-42C_n78A-n257G DC_1A-28A-42C_n78A-n257H DC_1A-28A-42C_n78A-n257I | Rel-15 | Xiao Shao, KDDI | - | No | No | All |
| DC_3A-28A-42A_n78A-n257A DC_3A-28A-42A_n78A-n257G DC_3A-28A-42A_n78A-n257H DC_3A-28A-42A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_3A-28A-42C_n78A-n257A DC_3A-28A-42C_n78A-n257G DC_3A-28A-42C_n78A-n257H DC_3A-28A-42C_n78A-n257I | Rel-15 | Xiao Shao, KDDI | - | No | No | All |
| DL_1A-8A-11A_n77A-n257A_UL_1A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913670 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-8A-11A_n77A-n257A_UL_1A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913670 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-8A-11A_n77A-n257A_UL_8A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913670 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-8A-11A_n77A-n257A_UL_8A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913670 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-8A-11A_n77A-n257A_UL_11A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913670 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-8A-11A_n77A-n257A_UL_11A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913670 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-8A-11A_n77A-n257D_UL_1A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913670 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-8A-11A_n77A-n257D_UL_1A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913670 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-8A-11A_n77A-n257D_UL_8A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913670 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-8A-11A_n77A-n257D_UL_8A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913670 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-8A-11A_n77A-n257D_UL_11A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913670 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-8A-11A_n77A-n257D_UL_11A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913670 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-8A-11A_n77A-n257G_UL_1A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913670 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-8A-11A_n77A-n257G_UL_1A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913670 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-8A-11A_n77A-n257G_UL_8A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913670 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-8A-11A_n77A-n257G_UL_8A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913670 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-8A-11A_n77A-n257G_UL_11A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913670 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-8A-11A_n77A-n257G_UL_11A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913670 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-8A-11A_n77A-n257H_UL_1A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913670 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-8A-11A_n77A-n257H_UL_1A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913670 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-8A-11A_n77A-n257H_UL_8A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913670 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-8A-11A_n77A-n257H_UL_8A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913670 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-8A-11A_n77A-n257H_UL_11A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913670 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-8A-11A_n77A-n257H_UL_11A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913670 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-8A-11A_n77A-n257I_UL_1A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913670 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-8A-11A_n77A-n257I_UL_1A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913670 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-8A-11A_n77A-n257I_UL_8A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913670 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-8A-11A_n77A-n257I_UL_8A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913670 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-8A-11A_n77A-n257I_UL_11A_n77A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913670 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DL_1A-8A-11A_n77A-n257I_UL_11A_n257A | Rel-15 | Masashi Fushiki, Softbank | TR 37.716-21-21: R4-1913670 38.101-3: R4-1913966 (big CR) | yes | yes | None |
| DC_2A-7A-66A_n66A-n78A_UL_2A_n66A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_2A-7A-66A_n66A-n78A_UL_7A_n66A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_2A-7A-66A_n66A-n78A_UL_66A_n66A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_2A-7A-66A_n66A-n78A_UL_2A_n78A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_2A-7A-66A_n66A-n78A_UL_7A_n78A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_2A-7A-66A_n66A-n78A_UL_66A_n78A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_2A-7A-7A-66A_n66A-n78A_UL_2A_n66A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_2A-7A-7A-66A_n66A-n78A_UL_7A_n66A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_2A-7A-7A-66A_n66A-n78A_UL_66A_n66A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_2A-7A-7A-66A_n66A-n78A_UL_2A_n78A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_2A-7A-7A-66A_n66A-n78A_UL_7A_n78A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_2A-7A-7A-66A_n66A-n78A_UL_66A_n78A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |

Table. 2.4.2-4 	Progress of the Core part for EN-DC basket (6DL/2UL) WI

| CA combination | REL-indep. from | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no | open issues/comments |
| --- | --- | --- | --- | --- | --- | --- |
| 4B LTE + 2B NR DC |  |  |  |  |  |  |
| DL_1A-3A-5A-7A_n78A-n257F/E/D_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813782 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n78A-n257F/E/D_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813782 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n78A-n257F/E/D_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813782 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n78A-n257F/E/D_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813782 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n78A-n257F/E/D_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813782 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n78A-n257F/E/D_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813782 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n78A-n257F/E/D_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813782 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n78A-n257F/E/D_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813782 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_1A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813782 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_3A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813782 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_5A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813782 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n78A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813782 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_1A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813782 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_3A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813782 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_5A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813782 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-5A-7A_n78A-n257M/L/K/J/I/H/G_UL_7A_n257A | Rel-15 | Joonyoung Shin, SK telecom | 37.716-21-21 : R4-1813782 38.101-3 : R4-1814771 | Yes | Yes | None |
| DL_1A-3A-7A-28A_n28A-n78A_UL_1A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3A-7A-28A_n28A-n78A_UL_3A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3A-7A-28A_n28A-n78A_UL_7A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3A-7A-28A_n28A-n78A_UL_28A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3A-7A-28A_n28A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3A-7A-28A_n28A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3A-7A-28A_n28A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3A-7A-28A_n28A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3C-7A-28A_n28A-n78A_UL_1A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3C-7A-28A_n28A-n78A_UL_3A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3C-7A-28A_n28A-n78A_UL_3C_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3C-7A-28A_n28A-n78A_UL_7A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3C-7A-28A_n28A-n78A_UL_28A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3C-7A-28A_n28A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3C-7A-28A_n28A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3C-7A-28A_n28A-n78A_UL_3C_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3C-7A-28A_n28A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3C-7A-28A_n28A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3A-7C-28A_n28A-n78A_UL_1A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3A-7C-28A_n28A-n78A_UL_3A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3A-7C-28A_n28A-n78A_UL_7A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3A-7C-28A_n28A-n78A_UL_7C_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3A-7C-28A_n28A-n78A_UL_28A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3A-7C-28A_n28A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3A-7C-28A_n28A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3A-7C-28A_n28A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3A-7C-28A_n28A-n78A_UL_7C_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3A-7C-28A_n28A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3C-7C-28A_n28A-n78A_UL_1A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3C-7C-28A_n28A-n78A_UL_3A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3C-7C-28A_n28A-n78A_UL_3C_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3C-7C-28A_n28A-n78A_UL_7A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3C-7C-28A_n28A-n78A_UL_7C_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3C-7C-28A_n28A-n78A_UL_28A_n28A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3C-7C-28A_n28A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3C-7C-28A_n28A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3C-7C-28A_n28A-n78A_UL_3C_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3C-7C-28A_n28A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3C-7C-28A_n28A-n78A_UL_7C_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3C-7C-28A_n28A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | - | No | No | Stopped |
| DL_1A-3A-7A-28A_n5A-n78A_UL_1A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7A-28A_n5A-n78A_UL_1A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7A-28A_n5A-n78A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7A-28A_n5A-n78A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7A-28A_n5A-n78A_UL_3C_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7A-28A_n5A-n78A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7A-28A_n5A-n78A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7A-28A_n5A-n78A_UL_28A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7A-28A_n5A-n78A_UL_28A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7A-28A_n5A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7A-28A_n5A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7A-28A_n5A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7A-28A_n5A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7A-28A_n5A-n78A_UL_3C_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7A-28A_n5A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7A-28A_n5A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7A-28A_n5A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7A-28A_n5A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7C-28A_n5A-n78A_UL_1A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7C-28A_n5A-n78A_UL_1A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7C-28A_n5A-n78A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7C-28A_n5A-n78A_UL_3A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7C-28A_n5A-n78A_UL_3C_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7C-28A_n5A-n78A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7C-28A_n5A-n78A_UL_7A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7C-28A_n5A-n78A_UL_7C_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7C-28A_n5A-n78A_UL_7C_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7C-28A_n5A-n78A_UL_28A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7C-28A_n5A-n78A_UL_28A_n5A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7C-28A_n5A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7C-28A_n5A-n78A_UL_1A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7C-28A_n5A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7C-28A_n5A-n78A_UL_3A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7C-28A_n5A-n78A_UL_3C_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7C-28A_n5A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7C-28A_n5A-n78A_UL_7A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7C-28A_n5A-n78A_UL_7C_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7C-28A_n5A-n78A_UL_7C_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3A-7C-28A_n5A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DL_1A-3C-7C-28A_n5A-n78A_UL_28A_n78A | Rel-15 | Jeremy Chu, Telstra | TR37.716-21-21: R4-1910192 TS38.101-3: R4-1906056 | Yes | Yes | Completed at RAN4#92 |
| DC_1A-3A-41A-42A_n78A-n257A DC_1A-3A-41A-42A_n78A-n257G DC_1A-3A-41A-42A_n78A-n257H DC_1A-3A-41A-42A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_1A-3A-41A-42C_n78A-n257A DC_1A-3A-41A-42C_n78A-n257G DC_1A-3A-41A-42C_n78A-n257H DC_1A-3A-41A-42C_n78A-n257I | Rel-15 | Xiao Shao, KDDI | - | No | No | All |
| DC_1A-3A-41C-42A_n78A-n257A DC_1A-3A-41C-42A_n78A-n257G DC_1A-3A-41C-42A_n78A-n257H DC_1A-3A-41C-42A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | - | No | No | All |
| DC_1A-3A-41C-42C_n78A-n257A DC_1A-3A-41C-42C_n78A-n257G DC_1A-3A-41C-42C_n78A-n257H DC_1A-3A-41C-42C_n78A-n257I | Rel-15 | Xiao Shao, KDDI | - | No | No | All |
| 1A-3A-18A-42A_n78A-n257A 1A-3A-18A-42A_n78A-n257G 1A-3A-18A-42A_n78A-n257H 1A-3A-18A-42A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| 1A-3A-18A-42C_n78A-n257A 1A-3A-18A-42C_n78A-n257G 1A-3A-18A-42C_n78A-n257H 1A-3A-18A-42C_n78A-n257I | Rel-15 | Xiao Shao, KDDI | - | No | No | All |
| DC_3A-28A-41A-42A_n78A-n257A DC_3A-28A-41A-42A_n78A-n257G DC_3A-28A-41A-42A_n78A-n257H DC_3A-28A-41A-42A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| DC_3A-28A-41A-42C_n78A-n257A DC_3A-28A-41A-42C_n78A-n257G DC_3A-28A-41A-42C_n78A-n257H DC_3A-28A-41A-42C_n78A-n257I | Rel-15 | Xiao Shao, KDDI | - | No | No | All |
| DC_3A-28A-41C-42A_n78A-n257A DC_3A-28A-41C-42A_n78A-n257G DC_3A-28A-41C-42A_n78A-n257H DC_3A-28A-41C-42A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | - | No | No | All |
| DC_3A-28A-41C-42C_n78A-n257A DC_3A-28A-41C-42C_n78A-n257G DC_3A-28A-41C-42C_n78A-n257H DC_3A-28A-41C-42C_n78A-n257I | Rel-15 | Xiao Shao, KDDI | - | No | No | All |
| 1A-3A-28A-42A_n78A-n257A 1A-3A-28A-42A_n78A-n257G 1A-3A-28A-42A_n78A-n257H 1A-3A-28A-42A_n78A-n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1913966 | Yes | Yes | None |
| 1A-3A-28A-42C_n78A-n257A 1A-3A-28A-42C_n78A-n257G 1A-3A-28A-42C_n78A-n257H 1A-3A-28A-42C_n78A-n257I | Rel-15 | Xiao Shao, KDDI | - | No | No | All |

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

<RAN4 #92BIS meeting>

[1] R4-1911153, "TP for TR 37.716-21-21: EN-DC_3_n77-n257," SoftBank Corp.
[2] R4-1911155, "TP for TR 37.716-21-21: EN-DC_8_n3-n28," SoftBank Corp.
[3] R4-1911157, "TP for TR 37.716-21-21: EN-DC_11_n77-n257," SoftBank Corp.
[4] R4-1911246, "TP for TR37.716-21-21_ DC_3A_n40A-n41A," ZTE Corporation
[5] R4-1911266, "TP for TR 37.716-21-21: adding support of DC_3-3_n78_n257, DC_3-3-7_n78_n257, DC_3-3-7-7_n78_n257 with n257D to n257M bandwidth classes," CHTTL
[6] R4-1911271, "TP for TR 37.716-21-21: UE requirements for DC_8_n1-n78," CHTTL
[7] R4-1911443, "TR 37.716-21-21 v0.7.0 update: LTE(xDL/1UL)+ NR(2DL/1UL) DC in rel-16," LG Electronics France
[8] R4-1911444, "vised WID on LTE (xDL/UL x=1.2,3,4) with NR 2 bands (2DL/1UL) EN DC in Rel-16," LG Electronics France
[9] R4-1911447, "TP on summary of self-interference analysis for new EN-DC LTE(xDL/1UL)+ NR(2DL/1UL) DC in Rel-16," LG Electronics France
[10] R4-1911446, "Introducing CR on new EN-DC LTE(xDL/1UL)+ NR(2DL/1UL) DC in Rel-16," LG Electronics France
[11] R4-1911448, "MSD results for new EN-DC LTE(xDL/1UL)+ NR(2DL/1UL) DC in rel-16," LG Electronics France
[12] R4-1911531, "Draft CR for addition of 66-n5-n260 and 66-n5-n261," Nokia, Verizon
[13] R4-1911535, "TP to TR 37.716-21-21: Addition of DL_7C_n1A-n78A," Nokia, BT
[14] R4-1911606, "TP for 37.716-21-21 to introduce DC_2A-66A_n41A-n261," Nokia, Nokia Shanghai Bell, T-Mobile USA
[15] R4-1912272, "TP for TR 37.716-21-21 to include DC_66_n41-n71," Ericsson, T-Mobile
[16] R4-1912273, "TP for TR 37.716-21-21 to include DC_2-66_n41-n71," Ericsson, T-Mobile
[17] R4-1912568, "updated TP for TR 37.716-21-21: DC_1-3_n7-n78 to add configurations," Huawei, HiSilicon
[18] R4-1912274, "TP for TR 37.716-21-21 to include DC_2-66_n41-n260," Ericsson, T-Mobile
[19] R4-1912569, "updated TP for TR 37.716-21-21: DC_3-7_n1-n78 to add configurations," Huawei, HiSilicon
[20] R4-1912574, "TP to TR 37.716-21-21: Addition of DL_3A-7C_n1A-n78A, DL_3C-7A_n1A-n78A and DL_3C-7C_n1A-n78A," Nokia, BT
[21] R4-1912576, "TP to TR 37.716-21-21: Addition of DL_3C_n1A-n78A," Nokia, BT
[22] R4-1912594, "TP for TR 37.716-21-21: DC_8A_n78A-n257," Samsung, KT
[23] R4-1912595, "TP for TR 37.716-21-21: DC_3C_n78A-n257," Samsung, KT
[24] R4-1912596, "TP for TR 37.716-21-21: DC_3A-8A_n78A-n257," Samsung, KT
[25] R4-1912597, "TP for TR 37.716-21-21: DC_1A-8A_n78A-n257A," Samsung, KT
[26] R4-1912598, "TP for TR 37.716-21-21: DC_1A-3-8A_n78A-n257A," Samsung, KT
[27] R4-1912599, "TP to TR 37.716-21-21: DC_2A-7A-7A_n38A-n78A," Intel Corporation
[28] R4-1912600, "TP for TR 37.716-21-21 to include DC_2_n41-n71," Ericsson, T-Mobile
[29] R4-1912603, "TP for TR 37.716-21-21: EN-DC_1_n3-n28," SoftBank Corp.
[30] R4-1912613, "TP to TR 37.716-21-21: DC_7A-7A-66A_n38A-n78A," Intel Corporation

<RAN4 #93 meeting>

[31] R4-1913574, "TP for TR 37.716-21-21 to include DC_2A-7A_n38A-n78A," Intel Corporation
[32] R4-1913611, "TP for TR37.716-21-21_ DC_1A-3A_n38A-n78A," ZTE Corporation
[33] R4-1913612, "TP for TR37.716-21-21_ DC_1A-7A-20A_n3A-n78A," ZTE Corporation
[34] R4-1913638, "TP for TR 37.716-21-21: EN-DC_1-8_n3-n28," SoftBank Corp.
[35] R4-1913664, "TP for TR 37.716-21-21: EN-DC_1-11_n77-n257," SoftBank Corp.
[36] R4-1913668, "TP for TR 37.716-21-21: EN-DC_8-11_n77-n257," SoftBank Corp.
[37] R4-1913670, "TP for TR 37.716-21-21: EN-DC_1-8-11_n77-n257," SoftBank Corp.
[38] R4-1913872, "TP for TR 37.716-21-21: UE requirements for DC_3-8_n1-n78, DC_7-8_n1-n78," CHTTL
[39] R4-1913874, "TP for TR 37.716-21-21: UE requirements for DC_3-7-8_n1-n78," CHTTL
[40] R4-1913944, "TP on summary of self-interference analysis for new EN-DC LTE(xDL/1UL)+ NR(2DL/1UL) DC in Rel-16," LG Electronics Polska
[41] R4-1913964, "TR 37.716-21-21 v0.8.0 update: LTE(xDL/1UL)+ NR(2DL/1UL) DC in rel-16," LG Electronics France
[42] R4-1913965, "Revised WID on LTE (xDL/UL x=1.2,3,4) with NR 2 bands (2DL/1UL) EN DC in rel-16," LG Electronics France
[43] R4-1913966, "Introducing CR on new EN-DC LTE(xDL/1UL)+ NR(2DL/1UL) DC in rel-16," LG Electronics France
[44] R4-1914024, "TP for TR 37.716-21-21 DC_18A_n78A-n257," KDDI
[45] R4-1914026, "TP for TR 37.716-21-21 DC_1_n3A-n257," KDDI
[46] R4-1914027, "TP for TR 37.716-21-21 DC_18A_n3A-n257," KDDI
[47] R4-1914028, "TP for TR 37.716-21-21 DC_28A_n3A-n257," KDDI
[48] R4-1914034, "TP for TR 37.716-21-21 DC_41_n78A-n257," KDDI
[49] R4-1914035, "TP for TR 37.716-21-21 DC_42_n78A-n257," KDDI
[50] R4-1914601, "TP for TR 37.716-21-21:DC_5A_n7A-n78A," Huawei, HiSilicon
[51] R4-1914036, "TP for TR 37.716-21-21 DC_28_n78A-n257," KDDI
[52] R4-1914602, "TP for TR 37.716-21-21:DC_7A_n7A-n78A," Huawei, HiSilicon
[53] R4-1914603, "TP for TR 37.716-21-21:DC_66A_n7A-n78A," Huawei, HiSilicon
[54] R4-1914698, "TP for TR 37.716-21-21 to include DC_3_n1-n7," Ericsson, BT plc
[55] R4-1914704, "draft Rel-16 CR to 38.101-3 to add missing UL configurations for 1-3-7_n5-n78 and 1-3-28_n5-n78," Ericsson, Telstra
[56] R4-1915646, "TP to TR 37.716-21-21: Addition of 3_n1-n28," Nokia
[57] R4-1915647, "TP to TR 37.716-21-21: Addition of DC_ 20A_n1A-n28A," Nokia
[58] R4-1915648, "TP for TR 37.716-21-21 DC_18A_n3A-n78A," KDDI
[59] R4-1915649, "TP for TR 37.716-21-21 DC_28A_n3A-n78A," KDDI
[60] R4-1915650, "TP for TR 37.716-21-21 DC_1A-18A_n3A-n78A," KDDI
[61] R4-1915651, "TP for TR 37.716-21-21 DC_1A-28A_n3A-n78A," KDDI
[62] R4-1915652, "TP for 37.716-21-21 to introduce DC_3-20A_n1A-n28A," Nokial, BT
[63] R4-1915653, "TP for TR 37.716-21-21:DC_12A_n7A-n78A," Huawei, HiSilicon
[64] R4-1915654, "TP for TR 37.716-21-21 DC_1A-18A_n3A-n257," KDDI
[65] R4-1915655, "TP for TR 37.716-21-21 DC_1A-28A_n3A-n257," KDDI
[66] R4-1915656, "TP for TR 37.716-21-21 DC_1A-41_n78A-n257," KDDI
[67] R4-1915657, "TP for TR 37.716-21-21 DC_3A-41A_n78A-n257," KDDI
[68] R4-1915658, "TP for TR 37.716-21-21 DC_3A-42A_n78A-n257," KDDI
[69] R4-1915660, "TP for TR 37.716-21-21 DC_1A-42A_n78A-n257," KDDI
[70] R4-1915659, "TP for TR 37.716-21-21 DC_41A-42A_n78A-n257," KDDI
[71] R4-1915661, "TP for TR 37.716-21-21 DC_1A-18A_n78A-n257," KDDI
[72] R4-1915662, "TP for TR 37.716-21-21 DC_3A-18A_n78A-n257," KDDI
[73] R4-1915663, "TP for TR 37.716-21-21 DC_18A-42A_n78A-n257," KDDI
[74] R4-1915664, "TP for TR 37.716-21-21 DC_3A-28A_n78A-n257," KDDI
[75] R4-1915665, "TP for TR 37.716-21-21 DC_28A-41A_n78A-n257," KDDI
[76] R4-1915666, "TP for TR 37.716-21-21 DC_28A-42A_n78A-n257," KDDI
[77] R4-1915667, "TP for TR 37.716-21-21 DC_1A-28A_n78A-n257," KDDI
[78] R4-1915668, "TP for TR 37.716-21-21 DC_1A-3A-41A_n78A-n257," KDDI
[79] R4-1915669, "TP for TR 37.716-21-21 DC_1A-3A-42A_n78A-n257," KDDI
[80] R4-1915670, "TP for TR 37.716-21-21 DC_1A-41A-42A_n78A-n257," KDDI
[81] R4-1915671, "TP for TR 37.716-21-21 DC_3A-41A-42A_n78A-n257," KDDI
[82] R4-1915672, "TP for TR 37.716-21-21 DC_1A-3A-18A_n78A-n257," KDDI
[83] R4-1915673, "TP for TR 37.716-21-21 DC_1A-18A-42A_n78A-n257," KDDI
[84] R4-1915674, "TP for TR 37.716-21-21 DC_3A-18A-42A_n78A-n257," KDDI
[85] R4-1915675, "TP for TR 37.716-21-21 DC_3A-28A-41A_n78A-n257," KDDI
[86] R4-1915677, "TP for TR 37.716-21-21 DC_28A-41A-42A_n78A-n257," KDDI
[87] R4-1915676, "TP for TR 37.716-21-21 DC_3A-28A-42A_n78A-n257," KDDI
[88] R4-1915678, "TP for TR 37.716-21-21 DC_1A-3A-28A_n78A-n257," KDDI
[89] R4-1915679, "TP for TR 37.716-21-21 DC_1A-28A-42A_n78A-n257," KDDI
[90] R4-1915680, "TP for TR 37.716-21-21 DC_1A-3A-41A-42A_n78A-n257," KDDI
[91] R4-1915681, "TP for TR 37.716-21-21 DC_1A-3A-18A-42A_n78A-n257," KDDI
[92] R4-1915682, "TP for TR 37.716-21-21 DC_3A-28A-41A-42A_n78A-n257," KDDI
[93] R4-1915683, "TP for TR 37.716-21-21 DC_1A-3A-28A-42A_n78A-n257," KDDI
[94] R4-1915695, "TP for TR37.716-21-21: IMD2 MSD for DC_3_n3-n77," MediaTek Inc., CHTTL
[95] R4-1915692, "TP for TR 37.716-21-21 to include DC_2A-7C_n38A-n78A," Intel Corporation
[96] R4-1915696, "TP for TR37.716-21-21: IMD2 MSD for DC_3_n3-n78," MediaTek Inc., CHTTL

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion level swith colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template