3GPP TSG RAN meeting #86										       RP-192608

Sitges, Spain, December 9-12, 2019

# Source:	CMCC

# Title:	Status report for SI on local NR positioning in NG-RAN

# Document for:	Approval

Agenda Item:	9.3.5

Status Report to TSG

Agenda item:			9.3.5

| WI / SI Name | Study on local NR positioning in NG-RAN |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: No | Performance part: No |  | Testing part: No |
| Acronym | FS_NR_LOCAL_POS |  |  |  |  |
| Unique ID | 830073 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-191460 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: 12/2019 | Core part: mm/yyyy | Performance part: mm/yyyy | Testing part: mm/yyyy |  |
| Overall Completion level | Study Item: 100% | Core part: xx% | Performance Part: xx% | Testing part: xx% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN3 |
| --- | --- | --- |
| Rapporteur | Name | Ningyu CHEN |
|  | Company | CMCC |
|  | Email | chenningyu@chinamobile.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

    - Agreements

    - Remaining Open issues

2.3	RAN3

2.3.1	Agreements

RAN3 #105bis

At this meeting, TR 38.856 update and papers on local LMF was discussed. Papers on local LCS client were not treated due to lack of time.

- The TR v0.1.0  in R3-195059 was endorsed as baseline.

- The following TPs were agreed.

| R3-196042 | (pCR TR 38.856) BL CR Scope (Huawei) | Discussion Rev in R3-196223 Agreed unseen |
| --- | --- | --- |

| R3-195220 | Further description of LMC architecture alternatives (Nokia, Nokia Shanghai Bell) | Discussion Rev in R3-196224 agreed |
| --- | --- | --- |

| R3-195821 | TP for TR 38.856: Impact on existing protocols and interfaces (Qualcomm Incorporated) | other Summary of offline (becomes a TP) in R3-196225 agreed |
| --- | --- | --- |

| R3-195221 | Coordination between LMC and 5GC entities (Nokia, Nokia Shanghai Bell) | discussion Rev in R3-196226 agreed |
| --- | --- | --- |

RAN3 #106

At this meeting, TR 38.856 update and papers on local LMF was discussed. Papers on local LCS client were not treated due to lack of time.

- The TR v0.2.0  in R3-197263 was endorsed as baseline.

- The following TPs were agreed.

| R3-197265 | Conclusion for Positioning SI (CMCC) | pCRr, TS 38.856 v0.2.0, Rel-16, Cat. rev in R3-197698 Agreed MCC to minute: CMCC recommends that RAN proceeds with normative work on LMC |
| --- | --- | --- |

| R3-196832 | (pCR TR 38.856) BL CR correction on LMC functions (Huawei) | rev in R3-197695 Agreed |
| --- | --- | --- |

| R3-197289 | Positioning Server Functionality and the NG-RAN (Ericsson) | pCRr, TS 38.856 v0.1.0, Rel-16, Cat. rev in R3-197696 rev in R3-197790 Agreed |
| --- | --- | --- |

| R3-197425 | Further details and conclusion for Local LMF in NG-RAN (Nokia, Nokia Shanghai Bell) | pCRr, TS 38.856 v0.1.0, Rel-16, Cat. rev in R3-197697 Agreed unseen |
| --- | --- | --- |

At last, it was minutes in RAN3 chairman report that,

26. Positioning SI (RAN3-led) SID [FS_NR_LOCAL_POS]: RP-191774 (target: RAN #86) [TU: 0.5 (0.5)]

Chair to report to RAN that SI can be closed

2.3.2	Remaining Open issues

None

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN3 #105bis

R3-195220	Further description of LMC architecture alternatives	Nokia, Nokia Shanghai Bell

R3-195221	Coordination between LMC and 5GC entities	Nokia, Nokia Shanghai Bell

R3-195393	Discussion on RAN-LMF impacting on Xn	CATT

R3-195394	Discussion on NG-RAN acting as LCS client	CATT

R3-195605	Discussion on RAN acting as LCS client	Huawei

R3-195820	TP for TR 38.856: Location Service Operation	Qualcomm Incorporated

R3-195821	TP for TR 38.856: Impact on existing protocols and interfaces	Qualcomm Incorporated

R3-195822	TP for TR 38.856: Coexistence of NG-RAN LMC and 5GC LMF	Qualcomm Incorporated

R3-195823	TP for TR 38.856: Impact of UE Mobility	Qualcomm Incorporated

R3-195824	Comparison of 5GC-LMF and RAN-LMC based Positioning	Qualcomm Incorporated

R3-195830	TR 38.856 v0.0.1	CMCC

R3-195831	Architecture and procedures for Local LMF support in NG-RAN	CMCC

R3-195862	Positioning Server Functionality and the NG-RAN	Ericsson

R3-195863	Proposed Corrections to the LMC Description	Ericsson

R3-195864	Positioning Client Functionality in NG-RAN	Ericsson

R3-195865	[DRAFT] LS on Location Client in NG-RAN	Ericsson

R3-196040	Baseline Alternative for LMF	Huawei

R3-196041	(Text proposal to TR 38.856) Baseline Alternative	Huawei

R3-196042	(pCR TR 38.856)  BL CR Scope	Huawei

R3-196043	(pCR TR 38.856)  BL CR TR strucutre	Huawei

R3-196044	(pCR TR 38.856) BL CR Scope correction	Huawei

R3-196059	TR 38.856 v0.1.0	CMCC

R3-196061	TR 38.856 v0.1.0	CMCC

R3-196093	Response to R3-195393	Ericsson Telecomunicazioni SpA

R3-196223	(pCR TR 38.856)  BL CR Scope	Huawei

R3-196224	Further description of LMC architecture alternatives	Nokia, Nokia Shanghai Bell

R3-196225	TP for TR 38.856: Impact on existing protocols and interfaces	Qualcomm

R3-196226	Coordination between LMC and 5GC entities	Nokia, Nokia Shanghai Bell

RAN3 106:

R3-196745	Discussion on the alternative solutions	CATT

R3-196746	Discussion on NG-RAN acting as LCS client	CATT

R3-196831	Discussion on RAN acting as LCS client	Huawei

R3-196832	(pCR TR 38.856) BL CR correction on LMC functions	Huawei

R3-196833	(pCR TR 38.856) BL CR correction architectures alternatives discussion	Huawei

R3-196834	(pCR TR 38.856) BL CR clarification on CN interaction	Huawei

R3-197252	(TP for TR 38.856) Location Service Operation	Qualcomm Incorporated

R3-197253	(TP for TR 38.856) Location Continuity for Local Location Management Functionality	Qualcomm Incorporated

R3-197254	(TP for TR 38.856) Evaluation and Conclusions for Local Location Management Functionality	Qualcomm Incorporated

R3-197263	TR 38.856 v0.2.0	CMCC

R3-197264	Remaining aspects for Local LMF support in NG-RAN	CMCC

R3-197265	Conclusion for Positioning SI	CMCC

R3-197289	Positioning Server Functionality and the NG-RAN	Ericsson

R3-197291	Positioning SI: Proposed Conclusions	Ericsson LM

R3-197293	Positioning Client Functionality in NG-RAN	Ericsson

R3-197425	Further details and conclusion for Local LMF in NG-RAN	Nokia, Nokia Shanghai Bell

R3-197695	(pCR TR 38.856) BL CR correction on LMC functions	Huawei

R3-197696	Positioning Server Functionality and the NG-RAN	Ericsson

R3-197697	Further details and conclusion for Local LMF in NG-RAN	Nokia, Nokia Shanghai Bell

R3-197698	Conclusion for Positioning SI	CMCC

R3-197790	Positioning Server Functionality and the NG-RAN	Ericsson