3GPP TSG RAN meeting #86										RP-192652

Sitges, Spain, December 9-12, 2019

## Status Report to TSG

Agenda item:			9.4.20

| WI / SI Name | NR RF requirement enhancements for frequency range 2 (FR2) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_RF_FR2_req_enh |  |  |  |  |
| Unique ID | 830089 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-192227 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: 03/2020 | Performance part: 03/2020 | Testing part: NA |  |
| Overall Completion level | Study Item: NA | Core part: 25% | Performance Part: 25% | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Petri Vasenkari |
|  | Company | Nokia |
|  | Email | petri.j.vasenkari@nokia.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

RAN4#92 bis

Four Ad-Hoc meetings and one offline session were held

R4-1912914	Ad-hoc meeting minute for FR2 UE RF CA	Nokia, Nokia Shanghai Bell

R4-1913046	Minutes of 3rd FR2 UE RF AH	Nokia, Nokia Shanghai Bell

R4-1913047	Minutes of 4th FR2 UE RF AH	Nokia, Nokia Shanghai Bell

R4-1913048	Offline discussion on MPE	Nokia, Nokia Shanghai Bell

RAN4#93

Three Ad-Hoc meetings were held

R4-1916020	Ad-hoc meeting #1 and #2 mintues for UE RF FR2	Nokia, Nokia Shanghai Bell

R4-1916140	Minutes of FR2 UE RF AH3	Nokia, Nokia Shanghai Bell

LS was sent to RAN2 to inform them that MAC-CE signaling may be required for MPE solutions and that RAN4 will inform RAN2 on the complete solution in RAN4 #94.

R4-1916183	LS on MPE enhancements	Qualcomm Incorporated

TR was updated with approved TPs

R4-1913980	TR 38.831 v0.1.0	Nokia, Nokia Shanghai Bell

#### 2.4.1	Agreements

MPE: RAN4 considers MAC-CE based RAN2 solution for MPE event and RAN1 changes are likely not needed. In next meeting RAN4 discusses the MPE event related assistance Information provided to network including P-MPR, dynamic duty cycle and single entry PHR.

R4-1913057	WF on MPE enhancement	Qualcomm Incorporated, RAN4#92 bis

R4-1916170	WF on MPE enhancement on FR2	Qualcomm Incorporated, RAN4#93

R4-1916183	LS on MPE enhancements	Qualcomm Incorporated, RAN4#93

Beam correspondence: Side conditions for beam correspondence have been discussed and partly agreed for SSB-based and CSI-RS-based BC.

R4-1913049	WF on beam correspondence in Rel-16	Apple Inc., Qualcomm Incorporated, Samsung, Sony, RAN4#92 bis

R4-1916172	WF on side conditions of SSB based and CSI-RS based beam correspondence tests	Apple Inc., RAN4#93

DL Intra-band CA BW Enhancement: RAN4 has endorsed new frequency separation classes and agreed that classes > 1400 MHz are only for DL extension. In next meeting RAN4 discusses the signalling aspects and whether the DL extension is one sided only or extends equally on both sides

R4-1913042	WF on DL Intra-band CA BW Enhancement	Qualcomm Incorporated, RAN4#92 bis

R4-1916021	WF on FR2 DL Intra-band CA BW Enhancement	Qualcomm, Apple, Nokia, Samsung, RAN4#93

R4-1915475	CR to 38.101-2 on FR2 frequency separation class enhancement	Apple Inc., RAN4#93

Non-contiguous intraband UL CA: Emission requirements have been agreed and captured into TR with an exception of MPR which will be discussed in next RAN4 meeting.

R4-1913043	TP to TR38.831: Emissions Requirements for FR2 NC UL CA	Qualcomm Incorporated, RAN4#92 bis

R4-1913055	WF on non-contiguous UL CA in FR2	Apple Inc., RAN4#92 bis

R4-1916022	WF for FR2 Intraband Non-contiguous UL CA MPR study	Nokia, Nokia Shanghai Bell, RAN4#93

Inter-band DL CA: RAN4 assumes it is feasible to have independent beam management for inter-band CA for 28 GHz + 39 GHz combinations. Beam management for 28 GHz + 28 GHz or 39 GHz + 39 GHz combinations still ongoing. Way of defining EIS spherical coverage requirement for inter-band CA was agreed but testability aspects including PSD difference are still being discussed. Peak EIS requirements will be defined per band for FR2 DL CA. MRTD is also still open but there shall be no change in BS TAE requirement.

R4-1913054	WF on FR2 Inter-band DL CA	Sony, Qualcomm Incorporated, Apple Inc., Huawei, HiSilicon, RAN4#92 bis

R4-1916024	WF on FR2 inter-band DL CA	Nokia, Nokia Shanghai Bell, RAN4#93

Inter-band UL CA: No agreements have been reached in RAN4 during the three meetings so far, given there is only one meting left it is proposed to remove this objective from the WI.

Enhance FR2 UE MPR requirements: Studies have been presented for uplink power boost when IBE is suspended and some gains have been shown especially for DFT-s-OFDM QPSK. Zero dB MPR range was extended to cover more allocations.

R4-1912975	WF on UL Power Boost and IBE Relaxation	Qualcomm, Skyworks, RAN4#92 bis

R4-1912976	WF on Region 1 Extension	Nokia, Nokia Shanghai Bell, RAN4#92 bis

R4-1915755	CR to 38.101-2-g10 Corrections to maximum output power reduction for power class 3	Skyworks Solutions Inc., RAN4#93

Spherical coverage enhancements: In next RAN4 meting it should be discussed and decided if current spherical coverage requirements are enhanced or if new power class is introduced. Other options not precluded.

R4-1916184	WF for spherical coverage enhancement_x00B_for FR2	NTT DOCOMO, Verizon, KDDI, AT&T, SoftBank Corp., T-Mobile USA Inc., CHTTL, Vodafone, Nokia, RAN4#93

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4#92bis

- R4-1912405	On new power class for FR2	Huawei, HiSilicon

- R4-1912914	Ad-hoc meeting minute for FR2 UE RF CA	Nokia, Nokia Shanghai Bell

- R4-1913046	Minutes of 3rd FR2 UE RF AH	Nokia, Nokia Shanghai Bell

- R4-1913047	Minutes of 4th FR2 UE RF AH	Nokia, Nokia Shanghai Bell

- R4-1913048	Offline discussion on MPE	Nokia, Nokia Shanghai Bell

- R4-1910737	About MPE enhancements	OPPO

- R4-1910752	Reporting options toward network to improve link reliability under MPE issue	Qualcomm Incorporated

- R4-1911208	Pre-emptive approach for MPE and SAR issues mitigation	InterDigital Communications

- R4-1911209	[draft] LS out on MPE issues mitigation	InterDigital Communications

- R4-1911450	Discussion on enhancement for RLF mitigation due to MPE on FR2	LG Electronics France

- R4-1911505	Further considerations on the uplink duty cycle enhancements for the MPE scenario	Apple Inc.

- R4-1911526	FR2 MPE mitigation solutions	Nokia, Nokia Shanghai Bell

- R4-1911527	LS out on FR2 MPE mitigation solutions	Nokia, Nokia Shanghai Bell

- R4-1912287	Solution enhancements to mitigate link failures in FR2	Intel Corporation

- R4-1912319	Views on MPE	Sony, Ericsson

- R4-1912404	On MPE enhancement for Rel-16	Huawei, HiSilicon

- R4-1913056	WF on MPE enhancement	Qualcomm Incorporated

- R4-1913057	WF on MPE enhancement	Qualcomm Incorporated

- R4-1911511	Views on spherical coverage requirements for initial access	Apple Inc.

- R4-1911594	Enhanced spherical coverage requirement for FR2 PC3 UE	Nokia, Nokia Shanghai Bell

- R4-1911715	Power class frame work in FR2	NTT DOCOMO, INC.

- R4-1910767	Rel. 16 FR2 Beam Correspondence	Qualcomm Incorporated

- R4-1911401	Beam correspondence enhancement considering SNR condition	Samsung

- R4-1911509	Further views on beam correspondence enhancements in Rel-16	Apple Inc.

- R4-1911528	FR2 BC enhancements	Nokia, Nokia Shanghai Bell

- R4-1911549	Beam correspondence during initial access and relation to OL power control	Ericsson, Sony

- R4-1912312	Views on Beam Correspondence	Sony, Ericsson

- R4-1912403	On beam correspondence for Rel-16	Huawei, HiSilicon

- R4-1912943	WF on beam correspondence in Rel-16	Apple Inc.

- R4-1913049	WF on beam correspondence in Rel-16	Apple Inc., Qualcomm Incorporated, Samsung, Sony

- R4-1910763	DL CA BW Feature Definition	Qualcomm Incorporated

- R4-1910764	TP to TR: UE Architectures and UL and DL coverage spectra	Qualcomm Incorporated

- R4-1912399	On intra-band NC DL CA for FR2	Huawei, HiSilicon

- R4-1912400	On separation class signalling for FR2	Huawei, HiSilicon

- R4-1913042	WF on DL Intra-band CA BW Enhancement	Qualcomm Incorporated

- R4-1910765	FR2 Intra-band NC ULCA Feature Definition	Qualcomm Incorporated

- R4-1910766	TP to TR38.831: Emissions Requirements for FR2 NC UL CA	Qualcomm Incorporated

- R4-1911512	Carrier switching to enable non-simultaneous transmission for intra-band non-contiguous UL CA in FR2	Apple Inc.

- R4-1911525	FR2 Intraband Non-contiguous UL CA MPR simulations	Nokia, Nokia Shanghai Bell

- R4-1912401	On intra-band NC UL CA for FR2	Huawei, HiSilicon

- R4-1913043	TP to TR38.831: Emissions Requirements for FR2 NC UL CA	Qualcomm Incorporated

- R4-1913044	WF on non-contiguous UL CA in FR2	Apple Inc.

- R4-1913055	WF on non-contiguous UL CA in FR2	Apple Inc.

- R4-1910753	Receiver blocker requirements for FR2 inter-band ca	Qualcomm Incorporated

- R4-1910755	Reference architecture assumptions for inter-band CA on FR2	Qualcomm Incorporated

- R4-1911027	On FR2 inter-band CA in Rel-16	Intel Corporation

- R4-1911510	Views on FR2 DL inter-band CA	Apple Inc.

- R4-1911571	FR2 inter-band CA MRTD	MediaTek Inc.

- R4-1911595	Discussion on FR2 inter-band DL CA	Nokia, Nokia Shanghai Bell

- R4-1911596	FR2 inter-band CA band grouping	MediaTek Inc.

- R4-1911714	Inter-band CA requirements in FR2	NTT DOCOMO, INC.

- R4-1912316	Views on Inter band CA	Sony, Ericsson

- R4-1912402	On inter-band CA for FR2	Huawei, HiSilicon

- R4-1913045	WF on FR2 Inter-band DL CA	Sony, Qualcomm Incorporated, Apple Inc., Huawei, HiSilicon

- R4-1913054	WF on FR2 Inter-band DL CA	Sony, Qualcomm Incorporated, Apple Inc., Huawei, HiSilicon

- R4-1911031	FR2 MPR enhancement for Rel-16	Intel Corporation

- R4-1911236	Power Boost and IBE in FR2	Qualcomm Incorporated

- R4-1911237	LS on UL power boost mode and IBE relaxation	Qualcomm Incorporated

- R4-1911523	Region 1 Extension for Power Class 3 Operation in FR2 and output power boosting	Nokia, Nokia Shanghai Bell

- R4-1911524	On network control in context of Tx power boost during suspended IBE	Nokia, Nokia Shanghai Bell

- R4-1912464	Input to WF on Region 1 Extension for Power Class 3 Operation in FR2 and output power boosting	Skyworks Solutions Inc.

- R4-1912975	WF on UL Power Boost and IBE Relaxation	Qualcomm, Skyworks

- R4-1912976	WF on Region 1 Extension	Nokia, Nokia Shanghai Bell

RAN4#94

- R4-1913980	TR 38.831 v0.1.0	Nokia, Nokia Shanghai Bell

- R4-1916020	Ad-hoc meeting #1 and #2 mintues for UE RF FR2	Nokia, Nokia Shanghai Bell

- R4-1916140	Minutes of FR2 UE RF AH3	Nokia, Nokia Shanghai Bell

- R4-1913230	P-MPR and headroom reportting for MPE	Qualcomm Incorporated

- R4-1913341	View on MPE enhancements	Samsung

- R4-1913530	Further considerations on the uplink duty cycle enhancements for the MPE scenario	Apple Inc.

- R4-1913576	Indication and reporting enhancements to mitigate RLF	Intel Corporation

- R4-1913690	Pre-emptive solution for MPE issues mitigation	InterDigital Communications

- R4-1913920	Enhancement on FR2 MPE mitigation	ZTE Corporation

- R4-1913947	Discussion on enhancement for RLF mitigation due to MPE on FR2	LG Electronics Polska

- R4-1914141	On the metrics for enhanced MPE indication	Ericsson, Sony

- R4-1914153	About MPE enhancements	OPPO

- R4-1914154	Draft LS on FR2 MPE enhancements	OPPO

- R4-1914274	UE FR2 MPE enhancements and solutions	Nokia, Nokia Shanghai Bell

- R4-1915376	CR for 38.101-2  on MPE enhancement on FR2 Pcmax	Huawei, HiSilicon

- R4-1915383	On MPE enhancement for Rel-16	Huawei, HiSilicon

- R4-1916017	On MPE enhancement for Rel-16	Huawei, HiSilicon

- R4-1916018	WF on MPE enhancement on FR2	Qualcomm Incorporated

- R4-1916170	WF on MPE enhancement on FR2	Qualcomm Incorporated

- R4-1916171	LS to RAN2 on MPE	Qualcomm Incorporated

- R4-1916183	LS on MPE enhancements	Qualcomm Incorporated

- R4-1913146	On Improvement of Spherical Coverage for PC3	Qualcomm Incorporated

- R4-1915421	Rel-16 Spherical coverage enhancement	NTT DOCOMO INC.

- R4-1916184	WF for spherical coverage enhancement_x00B_for FR2	NTT DOCOMO, Verizon, KDDI, AT&T, SoftBank Corp., T-Mobile USA Inc., CHTTL, Vodafone, Nokia

- R4-1913145	FR2 Beam Correspondence using SSB only	Qualcomm Incorporated

- R4-1913205	Beam management CSI-RS design for BC requirement	Qualcomm Incorporated

- R4-1913327	Discussion on Rel-16 beam correspondence side condition	Samsung

- R4-1913521	Discussion on more enhancement to beam correspondence in Rel-16	Samsung

- R4-1913537	Views on beam correspondence enhancements	Apple Inc.

- R4-1913901	Beam correspondence for initial access	MediaTek Inc.

- R4-1913948	Discussion on enhancement of BC in Rel-16 at FR2	LG Electronics Polska

- R4-1914127	Views on beam correspondence enhancement in Rel-16	NTT DOCOMO, INC.

- R4-1914142	Test configuration for beam correspondence during initital access	Ericsson, Sony

- R4-1914275	FR2 BC enhancements	Nokia, Nokia Shanghai Bell

- R4-1915041	Enhanced reporting for beam correspondence in poor SNR condition	Sony

- R4-1915042	Views on SSB only and CSI-RS only beam correspondence	Sony, Ericsson

- R4-1915316	On FR2 Initial access beam correspondence	Qualcomm Incorporated

- R4-1915371	On beam correspondence for Rel-16	Huawei, HiSilicon

- R4-1916019	WF on side conditions of SSB based and CSI-RS based beam correspondence tests	Apple Inc.

- R4-1916172	WF on side conditions of SSB based and CSI-RS based beam correspondence tests	Apple Inc.

- R4-1913140	FR2 DL Intra-band CA BW Enhancement Feature Parameters	Qualcomm Incorporated

- R4-1913141	TP to TR38.831: FR2 UE architectures for DL Intra-band CA BW Enhancement	Qualcomm Incorporated

- R4-1913142	LS on FR2 DL Intra-band CA BW Enhancement Feature Parameters	Qualcomm Incorporated

- R4-1913538	Views on FR2 frequency separation class enhancement	Apple Inc.

- R4-1913539	CR to 38.101-2 on FR2 frequency separation class enhancement	Apple Inc.

- R4-1914607	Discussion on FR2 intra-band DL CA enhancement	Nokia, Nokia Shanghai Bell

- R4-1915315	TP to TR38.831: RF requirement Update from DL Intra-band CA BW Enhancement	Qualcomm Incorporated

- R4-1915381	On intra-band DL CA requirement for FR2	Huawei, HiSilicon

- R4-1915475	CR to 38.101-2 on FR2 frequency separation class enhancement	Apple Inc.

- R4-1916021	WF on FR2 DL Intra-band CA BW Enhancement	Qualcomm, Apple, Nokia, Samsung

- R4-1913133	On FR2 CA capability signalling	Qualcomm Incorporated

- R4-1913134	LS on implicit support of CA fall-back configurations in FR2	Qualcomm Incorporated

- R4-1913143	FR2 NC UL CA back-off simulations – select cases	Qualcomm Incorporated

- R4-1913542	Non-simultaneous Tx for FR2 intra-band NC UL CA	Apple Inc.

- R4-1913981	FR2 Intraband Non-contiguous UL CA	Nokia, Nokia Shanghai Bell

- R4-1916022	WF for FR2 Intraband Non-contiguous UL CA MPR study	Nokia, Nokia Shanghai Bell

- R4-1913231	Interband CA spherical coverage	Qualcomm Incorporated

- R4-1913540	FR2 DL inter-band CA architecture considerations	Apple Inc.

- R4-1913541	EIS requirements for FR2 DL inter-band CA	Apple Inc.

- R4-1913671	FR2 inter-band DL CA relaxation framework	MediaTek Beijing Inc.

- R4-1914175	Initial analysis for power imbalance for FR2 inter-band CA	NTT DOCOMO INC.

- R4-1914606	Discussion on FR2 inter-band DL CA timing requirement	Nokia, Nokia Shanghai Bell

- R4-1915043	Views on inter-band CA spherical coverage requirement	Sony, Ericsson

- R4-1915382	On inter-band CA for FR2	Huawei, HiSilicon

- R4-1916023	EIS requirements for FR2 DL inter-band CA	Apple Inc.

- R4-1916024	WF on FR2 inter-band DL CA	Nokia, Nokia Shanghai Bell

- R4-1913471	On FR2 inter-band UL CA	Intel Corporation

- R4-1913536	Remaining issues with the FR2 UL inter-band CA feature	Apple Inc.

- R4-1913543	Non-simultaneous Tx for FR2 inter-band UL CA	Apple Inc.

- R4-1913906	Aspects of FR2 inter-band UL CA	MediaTek Inc.

- R4-1913982	FR2 MPR enhancement CIM-3 Study	Nokia, Nokia Shanghai Bell

- R4-1913983	Boosting of shaped FR2 PI/2 PBSK	Nokia, Nokia Shanghai Bell

- R4-1915292	CR to 38.101-2-g10 Corrections to maximum output power reduction for power class 3	Skyworks Solutions Inc.

- R4-1915300	Refinements to Region 1 Extension for Power Class 3 Operation in FR2	Skyworks Solutions Inc.

- R4-1915755	CR to 38.101-2-g10 Corrections to maximum output power reduction for power class 3	Skyworks Solutions Inc.

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template