3GPP TSG RAN meeting #86										RP-192665

Sitges, Spain, December 9-12, 2019

## Status Report to TSG

Agenda item:			9.4.13

| WI / SI Name | Optimisations on UE radio capability signalling – NR/E-UTRA Aspects |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | RACS-RAN |  |  |  |  |
| Unique ID | 830079 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-191088 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 03/2020 | Performance part: | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 80% | Performance Part: | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN2 |
| --- | --- | --- |
| Rapporteur | Name | Nathan Tenny |
|  | Company | MediaTek Inc. |
|  | Email | nathan.tenny@mediatek.com |
| Rapporteur | Name | Jiancheng Sun |
|  | Company | CATT |
|  | Email | sunjiancheng@catt.cn |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

RAN2#107bis:

The following agreements related to UE radio capability identity were reached:

- Delta signalling is not supported in Rel-16

- Send a LS to SA2 to inform them of our decision

- Send an LS to RAN3 to ask them whether an X2/Xn solution would be sufficient [for transfer of the UE capability identity between network nodes] or if we need to impact RRC

Running CRs to introduce segmentation to 36.331 [19] and 38.331 [20] were endorsed.

An LS was sent to SA2 [7] to inform them that RAN2 agreed not to support delta signalling.

An LS was sent to RAN3 [11] to ask them about transfer of the UE capability identity between network nodes.

RAN2#108:

The following agreements related to UE radio capability identity and segmentation were reached:

- The UE shall associate the assigned PLMN specific UE Capability ID to the current UE capability configuration for this PLMN instead of the capabilities it has transferred earlier. No RAN2 impact is expected based on this.

- Maintain the 80-ms processing time for UE capability transfer procedures where the UECapabilityInformation message is segmented.

Draft CRs to 36.300 [26] and 38.300 [27] were endorsed.

#### 2.2.2	Remaining Open issues

The following WI objectives remain open (with endorsed running CRs capturing the progress so far):

-	RAN2 to specify the mechanism for the segmentation of UE Radio Capability signaling at RRC (for cases when the UE capability size exceeds the maximum PDCP SDU size).

## 2.3	RAN3

#### 2.3.1	Agreements

RAN3#105bis:

No discussion.

RAN3#106:

The following agreements related to UE radio capability identity were reached:

- X2/Xn-based solution is sufficient for UE Radio Capability ID exchange between RAN nodes.

#### 2.3.2	Remaining Open issues

Before RAN3#106, there was an email discussion on supporting of RACS, discussed the potential impact to RAN3, the summary is in [41].

In RAN3#106, based on the offline discussion, a new summary in [53] was prepared. The following issues summarized will be further discussed in RAN3:

- How to exchange the capability of RACS feature between RAN nodes, between RAN and CN.

- On Local cache of UE Radio Capability in RAN node, new procedure for retrieval of UE radio capability from CN should be introduced, and the other means to support local cache of UE Radio Capability in RAN are not precluded.

- To signal the UE Radio Capability ID, at least the following messages are needed, the other messages are FFS.

S1AP/NGAP:

- INITIAL CONTEXT SETUP REQUEST

- PATH SWITCH REQUEST ACKNOWLEDGE

- HANDOVER REQUEST

X2AP/XnAP:

- HANDOVER REQUEST

- RETRIEVE UE CONTEXT RESPONSE

The following WI objectives remain open:

-	Specify the mechanism to optimize the UE Radio Capability signaling using UE capability identity (in coordination with SA2); [RAN2, RAN3];

-	Signalling enhancements to be specified for both E-UTRA and NR;

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN2#107bis:

- R2-1912811	Work plan for RACS-RAN work item	MediaTek Inc., CATT	discussion	Rel-16	RACS-RAN-Core

- R2-1912005	LS on encoding of UE radio capabilities (C3-193147; contact: Qualcomm)	CT3	LS in	Rel-16	RACS-RAN-Core	To:RAN2	Cc:CT4, SA2

- R2-1912807	Introduction of RACS [36.300]	MediaTek Inc.	draftCR	Rel-16	36.300	15.7.0	B	RACS-RAN-Core

- R2-1912808	Introduction of RACS [38.300]	MediaTek Inc.	draftCR	Rel-16	38.300	15.7.0	B	RACS-RAN-Core

- R2-1912809	Decision on support of delta signalling	MediaTek Inc.	discussion	Rel-16	RACS-RAN-Core

- R2-1914016	Draft LS to SA2 on No support of delta signalling	MediaTek Inc

- R2-1914022	LS to SA2 on No support of delta signalling	MediaTek Inc

- R2-1912832	Remaining aspects on Capability ID	Ericsson	discussion	Rel-16	RACS-RAN

- R2-1912672	Consideration on UE radio capability ID signaling in inter-node RRC messages	ZTE Corporation, Sanechips	discussion	Rel-16	RACS-RAN-Core

- R2-1914017	Draft LS to RAN3 on exchange of Capability ID	Nokia

- R2-1914023	LS to RAN3 on exchange of Capability ID	Nokia

- R2-1912673	Introduction of UE radio capability ID in inter-node RRC messages	ZTE Corporation, Sanechips	draftCR	Rel-16	38.331	15.7.0	B	RACS-RAN-Core

- R2-1912406	Remaining issues on UE capability ID	Huawei, HiSilicon	discussion	Rel-16	RACS-RAN-Core

- R2-1912206	Re-consideration on PLMN-wide Filter	CATT	discussion	Rel-16	RACS-RAN-Core

- R2-1912207	Draft LS on PLMN-wide Filter	CATT	LS out	Rel-16	RACS-RAN-Core	To:SA2	Cc:RAN3

- R2-1912249	Some remaining issues on UE capability ID	Spreadtrum Communications	discussion	R2-1909091

- R2-1912250	Filter ID for the selection of UE capability ID	Spreadtrum Communications	discussion	R2-1909090

- R2-1912810	Introduction of UECapabilityInformation segmentation in 36.331	MediaTek Inc., CATT, Ericsson, Spreadtrum Communications, ZTE Corporation, Sanechips, OPPO, Qualcomm Incorporated	draftCR	Rel-16	36.331	15.7.0	B	RACS-RAN-Core

- R2-1914018	Introduction of UECapabilityInformation segmentation in 36.331	MediaTek Inc., CATT, Ericsson, Spreadtrum Communications, ZTE Corporation, Sanechips, OPPO, Qualcomm Incorporated

- R2-1914019	Introduction of UECapabilityInformation segmentation in 38.331	ZTE Corporation

- R2-1912407	Remaining issues on UE capability segmentation	Huawei, HiSilicon	discussion	Rel-16	RACS-RAN-Core

- R2-1912831	Remaining issues for RRC Segmentation	Ericsson	discussion	Rel-16	RACS-RAN

- R2-1912513	Further considerations for the segmented UECapabilityInformation	Samsung	discussion	Rel-16	RACS-RAN-Core

RAN2#108:

- R2-1915790	Work plan for RACS-RAN work item	MediaTek Inc., CATT	discussion	Rel-16

- R2-1914349	LS Reply on Handling of multiple PLMN-assigned capability IDs (S2-1910680; contact: vivo)	SA2	LS in	Rel-16	RACS-RAN, RACS	To:RAN2

- R2-1915781	Introduction of RACS [36.300]	MediaTek Inc.	draftCR	Rel-15	36.300	15.7.0	B	RACS-RAN-Core

- R2-1915784	Introduction of RACS [38.300]	MediaTek Inc.	draftCR	Rel-16	38.300	15.7.0	B	RACS-RAN-Core

- R2-1915265	Remaining issues on UE capability ID	Huawei, HiSilicon	discussion	Rel-16	RACS-RAN-Core	R2-1912406

- R2-1915759	Remaining aspects on Capability ID	Ericsson	discussion	Rel-16	RACS-RAN-Core

- R2-1915079	UE radio capability ID exchange over X2/Xn and S1/NG interface	ZTE Corporation, Sanechips	discussion	Rel-16	RACS-RAN-Core	R2-1912672

- R2-1915080	Introduction of UE radio capability ID in inter-node RRC messages	ZTE Corporation, Sanechips	draftCR	Rel-16	38.331	15.7.0	B	RACS-RAN-Core	R2-1912673

- R2-1914455	Re-consideration on PLMN-wide Filter	CATT	discussion	Rel-16	RACS-RAN-Core

- R2-1914456	Draft LS on PLMN-wide Filter	CATT	LS out	Rel-16	RACS-RAN-Core	To:SA2, RAN3

- R2-1915785	Processing time for segmented UE capability	MediaTek Inc.	discussion	Rel-16

- R2-1915955	UE Radio Capabilities Segmentation Remaining Issues	Apple (UK) Limited	discussion	Rel-16

- R2-1915758	Maximum processing time for RRC Segmentation	Ericsson	discussion	Rel-16	RACS-RAN-Core

- R2-1915246	Transfer of segmented UECapabilityInformation by SRB2	Samsung	discussion	Rel-16	RACS-RAN-Core	R2-1912513

- R2-1915266	Remaining issues on UE capability segmentation	Huawei, HiSilicon	discussion	Rel-16	RACS-RAN-Core	R2-1912407

- R2-1915789	Introduction of UECapabilityInformation segmentation in 36.331	MediaTek Inc., CATT, Ericsson, Spreadtrum Communications, ZTE Corporation, Sanechips, OPPO, Qualcomm Incorporated	draftCR	Rel-16	36.331	15.7.0	B	RACS-RAN-Core

RAN3#106:

- R3-196407 LS Radio Capability Signalling Identity on X2/Xn interfaces (3GPP RAN2, Nokia)

- R3-196966 Summary of Email discussion on RAN3 impact to support RACS (CATT)

- R3-196964 Exchange of UE Capability Signalling Identity on X2/Xn interfaces (CATT)

- R3-196965 RACS LS response to R2-1914023 (CATT)

- R3-196748 Discussion on transferring Radio Capability Signalling Identity on X2/Xn interfaces (Nokia, Nokia Shanghai Bell)

- R3-196749 [Draft]Reply LS on Radio Capability Signalling Identity on X2/Xn interfaces (Nokia, Nokia Shanghai Bell)

- R3-196709 Signalling capability Identity (Huawei)

- R3-196710 [Draft] Reply LS on signalling capability Identity on X2/Xn interfaces (Huawei)

- R3-197382 RACS work in RAN3 (Ericsson)

- R3-197378 Introducing Radio Capability Optimisation (RACS) (Ericsson)

- R3-197379 Introducing Radio Capability Optimisation (RACS) (Ericsson)

- R3-197380 Introducing Radio Capability Optimisation (RACS) (Ericsson)

- R3-197381 Introducing Radio Capability Optimisation (RACS) (Ericsson)

- R3-197531 Summary of offline discussion on RACS, CATT

- R3-197677 [draft] LS response to RAN2 on UE capability ID exchange over X2/Xn interface (CATT)

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template