3GPP TSG RAN meeting #86										RP-192744

Sitges, Spain, December 9-12, 2019

Status Report to TSG

Agenda item:			9.4.8

| WI / SI Name | 5G V2X with NR sidelink |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | 5G_V2X_NRSL |  |  |  |  |
| Unique ID | 830078 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-191723 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: mm/yyyy | Core part: 03/2020 | Performance part: 09/2020 | Testing part: mm/yyyy |  |
| Overall Completion level | Study Item: xx % | Core part: 80% | Performance Part: 0% | Testing part: xx% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG1 |
| --- | --- | --- |
| Rapporteur | Name | Hanbyul Seo |
|  | Company | LG Electronics |
|  | Email | hanbyul.seo@lge.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

RAN1#98bis

RAN1 endorsed TR 37.985 v0.2.0 in R1-1910616.

For NR sidelink design, RAN1 made the following agreements:

- Agreements on resource pool configuration (physical layer structure)

- A slot is the time-domain granularity for resource pool configuration.

- To down-select:

  - Alt 1. Slots for a resource pool is (pre-)configured with bitmap, which is applied with periodicity

  - Alt 2. Slots for a resource pool is (pre-)configured, where the slots are applied with periodicity.

- FFS: signaling details

- FFS: how to apply the above bitmap signaling, e.g., to all slots or only to a set of slots

- FFS: symbols for sidelink in the slot, how to indicate for the case when not all symbols are for SL

- Support (pre-)configuration of a resource pool consisting of contiguous PRBs only

- Agreements on sub-channel configuration (physical layer structure)

- Support {10, 15, 20, 25, 50, 75, 100} PRBs for possible sub-channel size.

- FFS other values (e.g., 4, 5, 6, etc.)

- One value of the above set is (pre)configured for the sub-channel size for the resource pool.

- Agreements on PSCCH resource configuration (physical layer structure)

- PSCCH for 1st stage SCI with 2 and 3 symbols is supported in Rel-16.

- FFS: other length(s) of symbols (e.g., all symbols)

- The number of symbols above excludes AGC symbols if any

- The number of PSCCH symbols is explicitly (pre-)configured per Tx/Rx resource pool

- Size of PSCCH: X

- X  N, where N is the number of PRBs of the subchannel

- X is (pre)-configurable with values FFS, X

- Support 1st stage SCI in PSCCH in one subchannel only.

- Within one subchannel, there is at most one 1st stage SCI, except for spatial re-use

- Agreements on 1st stage SCI format for a resource pool (physical layer structure)

- Each resource pool is only configured with one 1st stage SCI PSCCH format

- Agreements on L1 ID (physical layer structure)

- For the number of bits of L1 IDs,

- Layer-1 destination ID: 16 bits

- Layer-1 source ID: 8 bits

- Agreements on MCS value/table (physical layer structure)

- 256QAM is supported for SL.

- Support of 256QAM by a UE is FFS between mandatory vs. based on UE capability from the Rx perspective

- Support of 256QAM is based on UE capability from the Tx perspective

- 64QAM is mandatory

- Three MCS tables supported in Rel-15 NR Uu CP-OFDM are also used for SL.

- Support of the the low-spectral efficiency 64QAM MCS table is an optional UE feature in SL as in the Uu link

- For each resource pool, at least one MCS table is (pre)-configured

- FFS whether or not to introduce a case where the MCS table can be overwritten by PC5 RRC or indicated in SCI

- Agreements on SL CSI-RS resource pattern (physical layer structure)

- Resource mapping of SL CSI-RS is performed by using one SL CSI-RS pattern in an RB, where the possible patterns in an RB are a subset of NR Uu CSI-RS time-frequency/CDM resource mapping patterns in an RB

- The subset is to be pre-defined by spec

- FFS how the one pattern is determined (but not part of SCI)

- FFS which subset

- Agreements on SL CSI triggering/reporting (physical layer structure)

- SL CSI-RS is transmitted by a UE only if:

- when the corresponding PSSCH is transmitted (as agreed before) by the UE, and,

- when SL CQI/RI reporting is enabled by higher layer signaling, and

- when enabled, if the corresponding SCI by the UE triggers the SL CQI/RI reporting

- Agreements on 2nd stage SCI design (physical layer structure)

- The 2nd stage SCI is carried within the resource of the corresponding PSSCH.

- Scrambling operation for the 2nd stage SCI is applied separately with PSSCH

- For RE mapping of the 2nd stage SCI, frequency-first mapping within the PSSCH is used. To down-select:

- Alt 1. The REs for the 2nd SCI are not interlaced with (localized in) PSSCH data RE.

  - Alt 1-1. only RBs in the subchannel having the corresponding 1st stage SCI can be possibly used for mapping the 2nd stage SCI

  - Alt 1-2. only RBs in the all sub-channels for the scheduled PSSCH can be possibly used for mapping the 2nd stage SCI.

- Alt 2. The REs for the 2nd stage SCI can be interlaced with (distributed in) PSSCH data RE.

- Whether to allow mapping with the same symbol of PSSCH DMRS

- For modulation order of the 2nd stage SCI, to down-select:

- Alt 1. Fixed as QPSK

- Alt 2. Same as PSSCH

- The same PSSCH DM-RS port(s) is used for transmitting the 2nd stage SCI.

- When PSSCH is 2-layer, FFS how to map the 2nd stage SCI modulation symbols to the two layers, to down-select:

  - Alt 1: when PSSCH is 2-layer, the same modulation symbol of the 2nd stage SCI is mapped to the two layers

  - Alt 2: when PSSCH is 2-layer, different modulation symbols of the 2nd stage SCI are mapped to the two layers

  - A combination thereof

- Agreements on PSCCH DMRS pattern (physical layer structure)

- Rel-15 NR PDCCH DMRS pattern is reused for PSCCH DMRS pattern.

- For frequency-domain pattern for PSCCH DMRS, reuse Rel-15 NR PDCCH DMRS, i.e., comb-4 fixed RE mapping for PSCCH DMRS.

- (Working assumption) For time-domain pattern for PSCCH DMRS, every symbol of PSCCH has PSCCH DMRS REs.

- FFS: how to initialize DMRS sequence generator

- Agreements on MCS range configuration (resource allocation mode 1)

- In Mode-1, for a UE, for each of the configured MCS tables (for both DG & CG):

- If no MCS is configured, UE autonomously selects MCS from the full range of values

  - Up to UE implementation

  - FFS details for the MCS table

- If a single MCS is configured, the MCS is used by the UE

- If a range of two or more MCSs are configured, UE autonomously selects the MCS from the configured values

  - Up to UE implementation

- Agreements on time offset signalling in DCI (resource allocation mode 1)

- To signal the gap between DCI reception and the first sidelink transmission scheduled by DCI:

- A table of values is configured by RRC.

- DCI determines which of the configured values is used.

- FFS how to determine the slot for the first sidelink transmission (e.g., based on the indicated value, potential async between Uu & SL, different numerologies, etc.)

- FFS if the gap is in physical or logical slots.

- Agreements on PUCCH resource indication/configuration (resource allocation mode 1)

- For reporting SL HARQ-ACK to the gNB:

- For dynamic grant and configured grant type-2 in SL, the Rel-15 procedure and signalling for DL HARQ-ACK are reused for the purpose of selecting PUCCH offset/resource and format in UL.

  - The configuration for SL is separate from Uu link for a UE

  - FFS how to indicatae timing of transmission in PUCCH, including whether physical or logical slots are used

- For configured grant type-1 in SL, RRC is used to configure PUCCH offset/resource and format in UL (if supported)

- Agreements on SL HARQ feedback reporting for configured grant (resource allocation mode 1)

- For a configured grant in Mode 1 when using SL HARQ feedback:

- There is only one HARQ-ACK bit for the configured grant

- There is one PUCCH transmission occasion after the last resource in the set of resources provided by a configured grant.

- Agreements on RNTI value for dynamic grant and configured grant type 2 (resource allocation mode 1)

- Two different UE-specific SL RNTIs are introduced for Mode-1 scheduling: one for CRC scrambling in DCI for a dynamic grant and the other one for CRC scrambling in DCI for a configured grant type-2.

- The two above DCIs have the same size

- Agreements on LTE Uu controlling NR SL (resource allocation mode 1)

- Multiple type-1 configured grants per UE are supported when LTE Uu controls NR SL

- Up to the same max number of type-1 configured grants per UE when NR Uu controls NR SL

- Working assumption on resource allocation of configured grant (resource allocation mode 1)

- Each transmission in a resource provided by a configured grant contains PSCCH and PSSCH.

- Agreements on maximum number of HARQ (re)transmission for a TB (resource allocation mode 2)

- Maximum number of HARQ (re-)transmissions is (pre-)configured per priority per CBR range per transmission resource pool

- The priority is the one signaled in SCI

- This includes both blind and feedback-based HARQ (re)-transmission

- The value range is any value from 1 to 32

- If the HARQ (re)transmissions for a TB can have a mixed blind and feedback-based approached (FFS whether or not to support this case), the counter applies to the combined total

- Agreements on re-evaluation before transmission of SCI with reservation (resource allocation mode 2)

- Resource (re-)selection procedure supports re-evaluation of Step 1 and Step 2 before transmission of SCI with reservation

- The re-evaluation of the (re-)selection procedure for a resource reservation signalled in a moment ‘m’ is not required to be triggered at moment > ‘m – T3’ (i.e. resource reselection processing time needs to be ensured)

- FFS condition to change resource(s) from previous iteration to resource(s) from current iteration

- FFS relationship of T1 and T3, if any

- FFS whether to handle it differently for blind and feedback-based retransmission resources

- Agreements on initial L1 SL-RSRP threshold (resource allocation mode 2)

- In Step 1, initial L1 SL-RSRP threshold for each combination of pi and pj is (pre-)configured, where pi - priority indication associated with the resource indicated in SCI and pj - priority of the transmission in the UE selecting resources

- Agreements on increment of L1 SL-RSRP threshold (resource allocation mode 2)

- In Step 1, when the ratio of identified candidate resources to the total number of resources in a resource selection window, is less than X%, all configured thresholds are increased by Y dB and the resource identification procedure is repeated

- FFS value(s)/configurability of X

  - At least one value of X=20

- Y=3

- FFS other conditions to stop RSRP threshold increment, if any

- Agreements on pre-emption mechanism (resource allocation mode 2)

- Support a resource pre-emption mechanism for Mode-2

- A UE triggers reselection of already signaled resource(s) as a resource reservation in case of overlap with resource(s) of a higher priority reservation from a different UE and, SL-RSRP measurement associated with the resource reserved by that different UE is larger than an associated SL-RSRP threshold

  - Only the overlapped resource(s) is/are reselected

  - FFS

    - the timeline for reselection

    - other details

  - FFS whether or not to support other potential UE behaviour (e.g, power boosting/reduction)

- This mechanism can be enabled or disabled, per resource pool

  - FFS details

- Agreements on synchronization procedure (synchronization)

- The procedure for signalling, identifying priority for one or more synchronization references and selecting the synchronization reference from the LTE is re-used (as a working assumption) for NR SL

- FFS SSIDs used for each priority

- FFS other potential impacts due to P3/P4/P5

- FFS whether there is an issue with prioritization among references of the same priority

- LS approved in R1-1911718

- Agreements on synchronization reference selection (synchronization)

- When two or more UE synchronization sources have same priority, S-SSB RSRP is used for the selection of the synchronization source.

- Agreements on SL-SSID (synchronization)

- 672 SL-SSIDs are divided into 2 sets to indicate different synchronization priorities following a similar approach as in LTE-V2X:

- Set id_net {0, 1, …, 335}

- Set id_oon{336, 337, 338, …, 671}

- The usage of 0 is the same as 0 as in LTE

- The usage of 336 is the same as 168 as in LTE

- The usage of 337 is the same as 169 as in LTE

- Agreements on PSBCH contents (synchronization)

- The following fields with “green” background are agreed

| PSBCH contents | Number of bits | Notes |
| --- | --- | --- |
| DFN |  |  |
| Indication of TDD configuration |  | System-wide information, e.g. TDD-UL-DL common configuration and/or potential SL slots |
| SL-BWP information |  |  |
| In-coverage indicator |  |  |
| Type of sync source |  |  |
| Slot index within a subframe |  |  |
| ??? |  |  |
| CRC | 24 |  |
| Total bits |  |  |

- Agreements on number of S-SSB transmission within one period (synchronization)

- Do not support 2/4/8 as the number of S-SSB transmissions within one S-SSB period for 15/30/60 KHz SCS for FR1, respectively.

- Working assumption on power sharing between SL and UL transmissions (physical layer procedure)

- For the power limited case in supporting simultaneous sidelink and uplink transmissions (SL carrier is different from UL carrier),

- If sidelink transmission is prioritized over uplink transmission, the UE shall adjust the uplink transmission power before the start of the transmission such that its total transmission power does not exceed PCMAX on any overlapped portion. In this case, calculation of the adjustment to the uplink transmission power is not specified.

- If uplink transmission is prioritized over sidelink transmission, the UE shall adjust the sidelink transmission power before the start of the transmission such that its total transmission power does not exceed PCMAX on any overlapped portion. In this case, calculation of the adjustment to the sidelink transmission power is not specified.

- Total sidelink transmit power is the same in the symbols used for actual PSCCH/PSSCH transmissions in a slot in case of simultaneous transmission of sidelink and uplink

  - PSCCH/PSSCH transmissions can be dropped in some symbols when there are uplink transmissions with higher priority and the UE cannot keep the same sidelink transmission power in the symbols.

    - Selection of the dropped symbols is up to UE implementation where the dropped symbols should include the overlapping symbols.

- If the simultaneous transmission of sidelink and uplink is beyond the UE capability, the one not prioritized can be dropped.

- FFS: when to prioritize which transmission, how to address UE processing time

- FFS: whether there is a case of dropping some symbols of uplink transmissions

- Whether/how to address RF transient period is up to RAN4.

- Agreements on PSFCH power control (physical layer procedure)

- For PSFCH power control,

- It is supported that the open-loop power control is based on the pathloss between PSFCH TX UE and gNB (if PSFCH TX UE is in-coverage):

  - The nominal power and alpha for PSFCH power control are configured separately from the parameters used for PSCCH/PSSCH power control.

- (Working assumption) Sidelink pathloss based PSFCH power control is not supported.

- Agreements on L3 SL-RSRP measurement/reporting (physical layer procedure)

- For SL-RSRP measurement for SL open-loop power control, PSSCH DMRS is used

- L3-filtered sidelink RSRP reporting (from RX UE to TX UE) for open-loop power control for PSCCH/PSSCH uses higher layer signaling.

- Details (e.g., reporting layer, triggering condition, etc.) are up to RAN2.

- FFS: Other details

- Agreements on SL CQI/RI reporting (physical layer procedure)

- For CQI/RI reporting on PSSCH:

- Higher layer signaling (e.g. MAC CE) is used for CQI/RI reporting

  - Details up to RAN2

- SL CQI/RI measurement and derivation are based on the existing physical layer procedure for Uu

- LS approved in R1-1911698

- Agreements on PSSCH-to-HARQ feedback timing (physical layer procedure)

- For PSSCH-to-HARQ feedback timing, K is the number of logical slots (i.e. the slots within the resource pool)

- Working assumption on TX-RX distance-based HARQ feedback (physical layer procedure)

- For TX-RX distance-based HARQ feedback for groupcast Option 1,

- Zone is (pre-)configured with respect to geographical area, and Zone ID associated with TE UE’s location is indicated by SCI.

  - Details FFS

  - Note: this does not intend to impact the discussion on the zone based resource allocation.

- Agreements on signalling of communication range requirement (physical layer procedure)

- For the communication range requirement for TX-RX distance-based HARQ feedback, explicit indication in the 2nd stage SCI is used.

- FFS details

- Working assumption on SCI indication for requesting HARQ feedback (physical layer procedure)

- For HARQ feedback in groupcast and unicast, when PSFCH resource is (pre-)configured in the resource pool,

- SCI explicitly indicates whether HARQ feedback is used or not for the corresponding PSSCH transmission.

For in-device coexistence of LTE and NR sidelinks, RAN1 made the following agreements:

- Agreements on TX/RX overlap handling in short-term TDM solution

- For Tx/Rx overlap,

- If packet priorities of both LTE and NR sidelinks are known to both RATs prior to time of transmission/reception (subject to processing time restrictions), then the packet with a higher relative priority is transmitted/received

  - In case the priorities of LTE and NR sidelink packets are the same, then it is up to UE implementation as to which packet is transmitted/received

- Agreements on priority of SLSS/PSBCH and PSFCH

- For sidelink synchronization signal/channel (including S-SSB and LTE SLSS/PSBCH) priority for a UE is (pre)-configured per UE

- The (pre)-configured priority is used in the same way as the priority for other channel/signals w.r.t. prioritization for handling in-device co-existence

- Note: it is understood that the same priority (pre)-configuration is intended for all the related UEs

- The priority of PSFCH is set as the priority of the corresponding PSSCH.

For QoS management, RAN1 made the following agreements:

- Agreements on CR evaluation

- Define NR sidelink Channel Occupancy Ratio (CR) measurement.

- LTE CR is the baselines

- Agreements on CBR estimation

- Sidelink RSSI (SL-RSSI) measurement is used for CBR estimation

- A sidelink resource is busy for the purpose of CBR measurement if Sidelink RSSI measured by the UE in that resource exceeds a (pre-)configured threshold.

- Agreements on priority indication in 1st stage SCI

- For the priority indication in 1st stage SCI:

- Up to RAN2 on how to define the mapping between the priority indication and the corresponding QoS

- Size is 3 bits (as a working assumption)

- Agreements on TX parameter restriction

- Congestion control can restrict the values of at least the following PSSCH/PSCCH TX parameters per resource pool:

- Range of MCS for a given MCS table supported within the resource pool

- Range of number of sub-channels

- Upper bound of number of (re)transmissions – already agreed in mode 2 AI

- Upper bound of TX power (including zero TX power)

- Congestion control can set an upper bound on channel occupancy ratio (CR), CRlimit.

- Ranges/bounds of the transmission parameters and CRlimit are functions of QoS and CBR.

- In addition to congestion control (in use or not in use), the above parameters can be restricted by reusing the same mechanism as in LTE

- For speed, further discussion on absolute vs. relative speed

- FFS other parameter(s) that can be restricted

- FFS whether or not to tie the speed with a UE capability

- Lookup table links CBR range with values of the transmission parameters and CRlimit for each value of the indication of a priority of a sidelink transmission carried by SCI payload (as per WA from RAN1#98), Lookup table is (pre)configured. Details up to RAN2.

- Up to 16 (as a working assumption) CBR ranges are supported

  - The working assumption will be automatically confirmed in RAN1#99 if no further input

For NR Uu controlling LTE sidelink, RAN1 made the following agreements:

- Agreements on X value configuration/indication

- The NR DCI field to indicate X provides an index to a table of values

- The table of values is configurable, and has 8 values

- The size of the DCI field is fixed at 3 bits

- Companies are encouraged to provide and justify values of X that that can be configured in the table

For As level link management for unicast, RAN1 made the following agreements:

- Agreements on SL RLM at RX UE side

- When the Rx UE received a signal associated with the unicast link, no support of IS/OOS indication to upper layer at the Rx UE

- When the Rx UE received no signal associated with the unicast link during an RLM indication period, no indication to upper layer at the Rx UE

  - LS approved in R1-1911699

Email discussion [98b-NR-09]

- Agreements on PSFCH format (physical layer structure)

- For the agreed sequence-based PSFCH format with one symbol (not including AGC training period),

- 1 PRB is used.

- Only 1 bit can be carried for the case of N=1, where N denotes the period of slot having PSFCH resource in a resource pool,

- FFS: for the case of N=2, 4

- Note: Each company is encouraged to discuss on how to handle AGC issue for the agreed sequence-based PSFCH format with one symbol (not including AGC training period) to decide whether/how to support2-symbol PSFCH format.

Email discussion [98b-NR-10]

- Agreements on PSCCH structure (physical layer structure)

- Support that the lowest PRB of a PSCCH is the same as lowest PRB of the corresponding PSSCH.

- FFS: Also support that the highest PRB of a PSCCH is the same as highest PRB of the corresponding PSSCH

- For the starting symbol of PSCCH in a slot, 2nd SL symbol in the slot is used.

- FFS: which signal/channel(s) is mapped in the 1st SL symbol in the slot. It is not precluded to map certain portion of PSCCH to the 1st SL symbol in a slot.

- FFS: whether/how to support that PSSCH DMRS and PSCCH are mapped in the same OFDM symbol

- If RAN1 decides to support mapping PSSCH DMRS and PSCCH in the same OFDM symbol, then this mapping within a single sub-channel is only supported for sub-channel sizes >= 20 PRBs.

  - Note: This might not have specification impact, pending the outcome of other discussions in RAN1#99.

  - Note: This does not imply that PSSCH DMRS and PSCCH are mapped in the same OFDM symbol within the same sub-channel for other cases and within the different sub-channels.

Email discussion [98b-NR-11]

- Agreements on PT-RS design (physical layer structure)

- For FR2,

- Sidelink PT-RS RE patterns are the same as Rel-15 NR Uu

- Support multiple densities in time and frequency domains, as Uu

  - The equivalent of PTRS-UplinkConfig giving the bandwidth and MCS thresholds for setting the densities is (pre-)configured per resource pool

- RE offset is determined based on a (pre-)configured resourceElementOffset value

- RB offset is down-selected in RAN1#99.

  - Alt 1. Fixed as 0.

  - Alt 2. Determined based on L1 destination ID.

  - Alt 3. Determined based on L1 source ID.

  - Alt 4. Determined based on CRC of PSCCH.

- Association with one or two of the DMRS port(s) is used, down select in RAN1#99 among:

  - Alt 1. The number of PT-RS antenna ports is the same as the number of DMRS antenna ports.

  - Alt 2. The number of PT-RS antenna ports and the association between DM-RS port and PT-RS port are (pre)configured.

  - Alt 3. One PT-RS port is supported and the PT-RS port is associated with the lowest DMRS port index.

- Sidelink PT-RS are not mapped to 1st stage SCI REs and SL CSI-RS REs.

- Sidelink PTRS symbols are not mapped to PSSCH symbols carrying PSSCH DMRS.

- The Rx UE does not perform blind de-rate matching of 2nd stage SCI REs

  - FFS Details

Email discussion [98b-NR-12]

- Agreements on reporting SL HARQ-ACK to the gNB (resource allocation mode 1)

- For unicast:

- TX UE reports contents received in PSFCH (i.e., ACK/NACK) to gNB.

- TX UE reports NACK if PSFCH is not detected

- When generating the HARQ-ACK report for the transmissions corresponding to a grant, the TX UE uses the most recent PSFCH occasion (as working assumption) associated with the transmissions.

- For groupcast option 1:

- TX UE reports ACK to the gNB if no PSFCH is detected.

- TX UE reports NACK to the gNB if at least one PSFCH (i.e., NACK) is detected.

- When generating the HARQ-ACK report for the transmissions corresponding to a grant, the TX UE uses the most recent PSFCH occasion (as a working assumption) associated with the transmissions.

- FFS the cases when TX UE does not transmit/receive due to prioritization.

- For groupcast option 2:

- TX UE reports ACK if all expected PSFCH resources are received and carry ACK.

- TX UE reports NACK if at least one received PSFCH resource carries NACK or if no PSFCH is detected.

- FFS the case with PSFCHs corresponding to multiple PSCCH/PSSCH transmissions before generating the HARQ-ACK report.

- FFS behavior when TX UE does not detect some expected PSFCH.

- FFS if no PSCCH/PSSCH is transmitted in a set of resources for configured grant.

- FFS whether/how to deal with the case of reaching the maximum number of HARQ re-transmissions for a TB.

Email discussion [98b-NR-13]

- Agreements on multiplexing of multiple HARQ-ACKs (resource allocation mode 1)

- NR supports reporting of multiple SL HARQ-ACKs in a single PUCCH resource.

- The Rel-15 procedures for multiplexing DL HARQ-ACKs are reutilized.

- Reports carry SL HARQ-ACKs for dynamic grants and/or configured grants.

  - A UE does not expected to be indicated to transmit SL HARQ-ACK information for more than one SL configured grant in a same PUCCH.

  - Note: A UE can be provided with multiple SL CGs with different (non-overlapping) slots for the corresponding PUCCH transmissions for SL HARQ-ACK reporting.

- NR supports multiplexing of SL HARQ-ACK(s) and DL HARQ-ACK(s) in a single PUCCH resource.

- A UE does not expected to be indicated to transmit HARQ-ACK information for SPS PDSCH receptions and SL configured grants in a same PUCCH.

- Note: A UE can be provided with multiple SL CGs/DL SPSs with different (non-overlapping) slots for the corresponding PUCCH transmissions for SL/DL HARQ-ACK reporting.

- The PUCCH resource used for reporting the multiplexed HARQ-ACKs is determined by the last DCI among all DCIs associated with the reported HARQ-ACKs (e.g., carrying a SL grant, scheduling a PDSCH, etc.).

- FFS whether the DL HARQ-ACK PUCCH resource set(s) or the SL HARQ-ACK PUCCH resource set(s) is used.

- For SL HARQ-ACK reporting, both Type-1 and Type-2 codebook are supported:

- The same codebook type is used for SL HARQ-ACK and DL HARQ-ACK reporting.

- SL HARQ-ACK bits are generated using the Rel-15 procedures and concatenated to the DL HARQ-ACK bits, which are independently generated using the corresponding procedures.

  - FFS changes or restrictions to the Rel-15 procedures for generating the SL HARQ-ACK bits.

- FFS other details on how the codebook(s) are constructed

- SL HARQ-ACK is reported in PUSCH when reporting in PUCCH overlaps with a PUSCH transmission.

- The Rel-15 procedures and signaling for multiplexing DL HARQ-ACKs in PUSCH are reutilized.

Email discussion [98b-NR-14]

- Agreements on pre-reservation signalling/mechanism (resource allocation mode 2)

- Support at least an initial transmission and reservation of the resource(s) for retransmission(s) to have the same number of sub-channels

- To down-select in the early week of RAN1#99 one of the following:

- Alt. 1-1: Support a single sub-channel PSCCH+PSSCH reserving resource(s) for retransmission(s) of a TB with a larger number of sub-channels, where PSSCH REs are occupied by 2nd stage SCI and by SCH

  - 1 bit indication is carried in 1st stage SCI to distinguish the single sub-channel

  - TBS is determined based on number of sub-channels indicated for reserved resource(s)

  - RV is determined based on explicit field in 2nd stage SCI (as agreed)

- Alt. 1-2: Support a single sub-channel PSCCH+PSSCH reserving resource(s) for the initial transmission and possibly retransmission(s) of a TB with a larger number of sub-channels, where all available PSSCH REs in the single sub-channel PSCCH+PSSCH are occupied only by 2nd stage SCI

  - 1st stage SCI indicates that PSSCH REs are occupied by 2nd stage SCI

- Alt. 2: Do not support the different number of sub-channels between initial transmission and reservation of resource(s) for retransmission(s)

  - Alt 1 is not supported in this case

- Companies are encouraged to provide more analysis and evaluations for the above 3 alternatives

Email discussion [98b-NR-15]

- Agreements on semi-static resource reservation (resource allocation mode 2)

- When reservation of a sidelink resource for an initial transmission of a TB at least by an SCI associated with a different TB is disabled, NMAX is 3

- SCI signaling is designed to allow to indicate 1 or 2 or 3 resources at least of the same number of sub-channels with full flexibility in time and frequency position in a window W of a resource pool

  - FFS: if full flexibility is limited in some cases

- Value 2 or 3 is (pre-)configured per resource pool

- FFS size of window W

- When reservation of a sidelink resource for an initial transmission of a TB at least by an SCI associated with a different TB is enabled, select in RAN1#99 from the following:

- Option 1-a. A period > W is additionally signaled in SCI and the same reservation is applied with respect to resources indicated within NMAX within window W at subsequent periods

  - FFS number of subsequent reservation periods

  - FFS NMAX is always same regardless if a period > W is additionally signaled or not for SCI size perspective.

- Option 1-b. A time gap > W is additionally signaled in SCI and the same reservation is applied with respect to resources indicated within NMAX within window W at resources indicated by the time gap

  - FFS NMAX is always same regardless if a time gap > W is additionally signaled or not for SCI size perspective.

- Option 2. There is no additional field (NDI and HARQ ID are used at the moment of SCI reception) to distinguish reservation for another TB, and at least one of NMAX resources can be signaled beyond window W

Email discussion [98b-NR-16]

- Agreements on selection/sensing window (resource allocation mode 2)

- For a given time instance n when resource (re-)selection and re-evaluation procedure is triggered

- The resource selection window starts at time instance (n + T1), T1 ≥ 0 and ends at time instance (n + T2)

  - The start of selection window T1 is up to UE implementation subject to T1 ≤ Tproc,1

  - T2 is up to UE implementation with the following details as a working assumption:

    - T2 ≥ T2min

    - If T2min > Remaining PDB, then T2min is modified to be equal to Remaining PDB

    - FFS other details of T2min including whether the minimum window duration T2min - T1 is a function of priority

  - UE selection of T2 shall fulfil the latency requirement, i.e. T2 ≤ Remaining PDB

- A sensing window is defined by time interval [n – T0, n – Tproc,0)

  - T0 is (pre-)configured, T0 > Tproc,0 FFS further details

- FFS, if Tproc,0 and Tproc,1 are defined separately or as a sum

- FFS relation of T3, Tproc,0, Tproc,1

- Time instances n, T0, T1, T2, T2min are measured in slots, FFS Tproc,0 and Tproc,1

- A UE is expected to select resources for all intended (re-)transmissions within the PDB, i.e. the number of intended (re-)transmissions is an input to the resource (re-)selection procedure

Email discussion [98b-NR-17]

- Agreements on DMRS of PSBCH (synchronization)

- PSBCH DM-RS design uses NR Uu PBCH DM-RS design as the starting point

- DM-RS RE mapping

  - Equal DM-RS density across NR-PBCH with 3 REs/PRB/symbol (i.e., comb-4 type)

- Same DM-RS sequence generation with NR Uu PBCH

  - Length-31 Gold sequence with QPSK modulation

- FFS DM-RS RE position shift in frequency domain

- FFS the number of PSBCH symbols that contain DM-RS

Email discussion [98b-NR-18]

- Agreements on short-term time scale TDM solution (in-device coexistence)

- UE reports its capability to the network of whether it supports short-term time scale TDM solutions.

- Resource allocation related information is not reported to other RAT.

Email discussion [98b-NR-19]

- Working assumptions on PSSCH-to-HARQ feedback timing (physical layer procedure)

- A single value of K is (pre-)configured in a resource pool.

- K=3 is supported in addition to K=2.

Email discussion [98b-NR-20]

- Agreements on indication of HARQ feedback option (physical layer procedure)

- For groupcast HARQ feedback, SCI explicitly indicates either Option 1 or Option 2 is to be used.

Email discussion [98b-NR-21]

- Agreements on PSFCH resource determination/configuration (physical layer procedure)

- For implicit mechanism for PSFCH resource determination,

- Support FDM between PSFCH resources used for HARQ feedback of PSSCH transmissions with same starting sub-channel in different slots

- For implicit mechanism for PSFCH resource determination,

- In a resource pool, one or multiple PSFCH candidate resources are determined from the starting sub-channel index and slot index used for the corresponding PSSCH

  - Within the determined PSFCH candidate resources, PSFCH resource for actual transmission is selected based on at least the following parameters

    - For unicast and groupcast HARQ feedback Option 1,

- FFS: L1-source ID (i.e., the ID of TX UE) indicated by SCI

  - For groupcast HARQ feedback Option 2,

    - Member ID (i.e., the “identifier” agreed in RAN1#97 to distinguish each RX UE in a group for Option 2 groupcast HARQ feedback)

    - FFS: L1-source ID (i.e., the ID of TX UE) indicated by SCI

- For a PSFCH format,

- In the symbols that can be used for PSFCH transmissions in a resource pool, a set of frequency resources is (pre-)configured for the actual use of PSFCH transmissions (i.e., PSFCH transmissions do not happen in other frequency resources).

  - This (pre)configuration includes the case where all the frequency resources in a resource pool are available for the actual PSFCH transmission.

RAN1#99

RAN1 endorsed TR 37.985 v1.0.0 in R1-1913587.

For NR sidelink design, RAN1 made the following agreements:

- Agreements on SCI contents (physical layer structure)

- 1st SCI includes at least

- Priority (QoS value),

- PSSCH resource assignment (frequency/time resource for PSSCH),

- Resource reservation period (if enabled),

- PSSCH DMRS pattern (if more than one patterns are (pre-)configured),

- 2nd SCI format (e.g. information on the size of 2nd SCI),

- [2]-bit information on amount of resources for 2nd SCI (e.g. beta offset or aggregation level)

- Number of PSSCH DMRS port(s)

- 5-bit MCS

- FFS on some part of destination ID

- L1 source ID is carried in 2nd SCI.

- In the 1st stage SCI, there are [2] reserved bits (for future compatibility) where a Rel-16 Tx UE shall set the bits to all zeros while a Rel-16 Rx UE does not make any assumption about these bits

- To down-select:

  - Alt 1: Some additional explicit bits (e.g., [2-4] bits) in the 1st stage SCI to indicate part of L1 destination ID while the remaining is indicated in the 2nd stage SCI

    - This implies that the 16-bit destination ID is not carried in the 1st stage SCI

    - FFS the additional explicit bits can be further (pre)-configured

  - Alt 2: all 16-bit L1 destination ID is indicated by 2nd stage SCI

- FFS whether or not the number of reserved bits can be further (pre)-configured

- Agreements on mapping of 2nd stage SCI (physical layer structure)

- Regarding the previous agreement that RE mapping of the 2nd stage SCI, frequency-first mapping within the PSSCH is used:

- The REs for the 2nd SCI are not interlaced with (localized in) PSSCH data RE.

- The 2nd stage SCI is mapped in frequency first with RB granularity, and then mapped in the next symbol(s).

  - The mapping is done by mapping to all RBs in the all sub-channels for the scheduled PSSCH in one symbol first before moving on the next symbol, except possibly the following:

    - FFS whether to allow FDM between the 2nd stage SCI and PSCCH or not

    - FFS whether to allow FDM between the 2nd stage SCI and PSSCH DM-RS REs

- For modulation order of the 2nd stage SCI, QPSK is used.

- FFS the case of standalone SCI (if supported)

- For RE mapping of the 2nd stage SCI, FDM between 2nd stage SCI and PSSCH DMRS in the same symbol is allowed.

- When PSSCH is 2-layer, the same modulation symbol of the 2nd stage SCI is mapped to the two layers.

- X(0)(i)=d(0)(i), X(1)(i)=d(0)(i)

- Note: it does not mean that precoding cycling is required

- Agreements on FDM between PSSCH DMRS and PSSCH (physical layer structure)

- (Working assumption) PSSCH DMRS can be FDMed with PSCCH when the number of PSSCH DMRS symbols is larger than 1.

- In a symbol containing PSSCH DMRS, every RB used for PSSCH contains PSSCH DMRS.

- FFS whether one symbol PSSCH DMRS is supported

- Working assumptions on PSSCH DMRS pattern (physical layer structure)

- The DM-RS patterns on slides 3-10 in R1-1913576 are supported

- Except the one marked with a red circle on slide 3

- Agreements on PSSCH DMRS sequence (physical layer structure)

- NR PUSCH DMRS for CP-OFDM sequence is the baseline for PSSCH DMRS sequence at least with the following modification.

- n_SCID is fixed as 0.

- n_ID^{N_SCID} is determined by the 16-bit LSB of CRC of the corresponding 1st SCI.

- Agreements on SL CSI-RS configuration (physical layer structure)

- Resource mapping patterns of Rel-15 NR Uu CSI-RS with 1 or 2 antenna port(s) with only density 1 are used for SL CSI-RS.

- This means that Rows 2 and 3 of Table 7.4.1.5.3-1 (TS 38.211) with only density 1 are used for SL CSI-RS.

- Agreements on SL CSI-RS sequence (physical layer structure)

- NR CSI-RS sequence is the baseline for SL CSI-RS sequence at least with the following modification.

- n_ID is determined by the 106-bit LSB of CRC of the corresponding 1st SCI.

- Agreements on PSFCH format (physical layer structure)

- Repetition of PSFCH format 0 (one-symbol PSFCH format agreed in RAN1#97) to two consecutive symbols is used.

- This implies that, 2 consecutive symbols are always used for transmission of PSFCH format 0.

- Note: The first symbol can be used for AGC training.

- Agreements on TX-RX switching time (physical layer structure)

- One symbol is used for gap right after PSSCH transmission.

- One symbol is used for gap right after PSFCH transmission.

- FFS more gap symbols are defined in order to handle timing advance for shared carrier for Uu operation.

- FFS whether to additionally support:

- For 15/30 kHz SCS,

  - Half symbol is used for gap right after PSSCH transmission.

  - Half symbol is used for gap right after PSFCH transmission.

- Agreements on AGC symbol (physical layer structure)

- For AGC purposes,

- 1st SL symbol in a slot is a copy of

  - 2nd SL symbol of the slot.

- For the starting symbol of PSSCH in a slot, 2nd SL symbol in the slot is used.

- Working assumptions on candidate PRB numbers for PSCCH (physical layer structure)

- Candidate numbers of PRBs for 2-symbol and 3-symbol PSCCH are

- {10, 12 15, 20, 25}

- Agreements on PSCCH mapping (physical layer structure)

- For PSCCH mapping,

- Frequency-first mapping is used.

- Agreements on SL slot/symbol configuration (physical layer structure)

- For Rel-16, (normal CP)

- Support 7, 8, 9,…, 14 symbols in a slot without SL-SSB for SL operation

  - Target reusing Uu DM-RS patterns for each of the symbol-length, with modifications as necessary

    - No other additional spec impact is expected for supporting 7, 8, …, 13

    - # of DM-RS symbols

- 2, 3, 4

  - For a dedicated carrier, only 14-symbol is mandatory

- There is a single (pre-)configured length of SL symbols in a slot without SL-SSB per SL BWP.

- There is a single (pre-)configured starting symbol for SL in a slot without SL-SSB per SL BWP.

- Agreements on contents of Mode 1 configured grant configuration (resource allocation mode 1)

- At least the following parameters are part of a SL configured grant configuration:

- Configuration index of the CG

- Time offset (for type-1 only)

- Time-frequency allocation (for type-1 only)

  - Using the same format as in DCI.

- Periodicity

- The configured grant is associated with a single transmit resource pool.

- RAN2 can add other parameters if deemed necessary by RAN2

- A UE in mode 1 is configured at least with one transmit resource pool

- For type-2 CG, the time-frequency allocation and the configuration index of the CG are indicated in DCI.

- All parameters for CG type 2 for activation DCI re-use the same respective parameters configured for CG type 1, when applicable

- Agreements on contents of Mode 1 dynamic grant (resource allocation mode 1)

- For dynamic grant, DCI contains HARQ ID and NDI.

- For dynamic grant, DCI indicates the time-frequency resource allocation with the signalling format used for SCI.

- In addition, the starting sub-channel for initial transmission is signalled in DCI.

- Agreements on Mode 1 DCI size (resource allocation mode 1)

- Existing DCI size budget is maintained when the UE is configured with SL

- (Working assumption): The size of the new DCI format and the size of one of the existing NR DCI formats are aligned.

- Agreements on PDCCH monitoring configuration (resource allocation mode 1)

- Use a separate PDCCH monitoring configuration (as configured in Rel-15) for DCI scheduling SL

- The per-CC and across-CC blind decoding budget and the maximum number of non-overlapped CCEs for channel estimation are not increased.

- The per-CC and across-CC maximum number of search spaces is not increased.

- The per-CC and across-CC maximum number of CORESETs is not increased

- To down-select:

  - Alt 1: (Working assumption) the UE is not expected to be configured such that there is both PDCCH monitoring for Uu and PDCCH monitoring for SL in the same slot

  - Alt 2: (Working assumption) When in the same slot, there is both PDCCH monitoring for Uu and PDCCH monitoring for SL for the same CC, the search space(s) for SL is configured to be the same or a subset of those for Uu for the same CC or vice versa

    - A UE does not expect to receive in the same PDCCH monitoring occasion and the same scheduling cell PDCCH carrying a DL grant and PDCCH carrying a SL DG.

- FFS SL grant is limited to having SL HARQ FB enabled or not

- FFS for CG type-2 activation/deactivation

- Agreements on handling of a TB with SL HARQ feedback being enabled (resource allocation mode 1)

- From RAN1 perspective, a configured grant for SL can carry a TB for which SL HARQ FB is enabled or disabled.

- For any CG, if there is a possibility to carry a TB with SL HARQ FB being enabled, there is always a corresponding PSFCH configuration

  - A TB with SL HARQ FB is enabled can be carried by a CG only if there is a corresponding PSFCH configuration for the CG

- For a TB with SL HARQ FB is disabled, up to RAN2 how to utilize a CG for the transmission

- Agreements on SL HARQ feedback reporting via PUCCH (resource allocation mode 1)

- For dynamic grant and CG:

- If the gNB provides PUCCH resources for feedback, the UE reports SL HARQ FB to the gNB

- If the gNB does not provides PUCCH resources for feedback, the UE does not report SL HARQ FB to the gNB

- For case of DG and type 2 CG: one combination of “timing and resource for PUCCH” is used to indicate that PUCCH resource is not provided

- For type 1 CG: no RRC configuration of PUCCH resources indicates that PUCCH resource is not provided

- Working assumptions on reference timing of PUCCH used for SL HARQ feedback reporting (resource allocation mode 1)

- The timing of the PUCCH used for conveying SL HARQ is indicated in DCI or RRC (only for transmissions without a DCI) in terms of PSFCH-to-PUCCH physical slots, where the slot duration is defined based on the PUCCH SCS.

- Note: it is not intended to define any new sync requirements for gNBs

- Conclusions on multiplexing between Uu UCI and SL HARQ feedback (resource allocation mode 1)

- No support of multiplexing of SL HARQ and Uu UCI on PUCCH or PUSCH in Rel-16

- Note: this reverts the agreements made during RAN1#98b email discussion

- Agreements on additional re-TX resource allocation via Mode 1 dynamic grant (resource allocation mode 1)

- To provide additional resources for retransmission upon receiving a SL NACK report, a dynamic grant is used.

- When the initial transmission of a TB is scheduled by a dynamic grant, the CRC of the DCI carrying the dynamic grant is scrambled using the SL RNTI introduced for DCI for a dynamic grant.

  - The interpretation of NDI is the same as for Uu for retransmission scheduled by DCI with CRC scrambled by C-RNTI

- When the initial transmission of a TB is scheduled by a configured grant (type-1 or type-2), the CRC of the DCI carrying the dynamic grant is scrambled using the SL RNTI introduced for DCI for a configured grant type-2.

  - For interpretation of NDI, the Uu behavior for retransmission scheduled by DCI with CRC scrambled by CS-RNTI is reused.

- (Working assumption) The HARQ ID is used to identify the TB for which resources for retransmission are provided (subject to the indication of re-transmission via NDI)

- Agreements on re-TX number for a TB (resource allocation mode 1)

- For dynamic grant, the number of retransmissions of a TB is up to the gNB.

- For configured grant, the maximum number of times that a TB can be retransmitted using the resources provided by the configured grant is configured per priority per configured grant.

- Agreements on timing of first SL TX in Mode 1 (resource allocation mode 1)

- For dynamic grant and configured grant type-2, the slot of the first sidelink transmission is the in the first SL slot of the corresponding resource pool that starts not earlier than (working assumption for the formular) TDL-TTA2×TC+m×Tslot where TDL is starting time of the slot carrying the corresponding DCI, TTA is the timing advance value and m is the slot offset (based on the SL numerology) between DCI and the first sidelink transmission scheduled by DCI, Tc is as defined in 38.211, and Tslot is the SL slot duration.

- FFS the case of CG type 1

- FFS the application of the above formula to cross-RAT scheduling.

- Agreements on Uu resource used for SL operation (resource allocation mode 1)

- NR supports SL transmissions at least in cell-specific UL resources in Uu.

- Agreements on reservation of periodic semi-persistent resources (resource allocation mode 2)

- On a per resource pool basis, when reservation of a sidelink resource for an initial transmission of a TB at least by an SCI associated with a different TB is enabled:

- A period is additionally signalled in SCI and the same reservation is applied with respect to resources indicated within NMAX within window W at subsequent periods

- A set of possible period values is the following: 0, [1:99], 100, 200, 300, 400, 500, 600, 700, 800, 900, 1000 ms

  - <= 4 bits are used in SCI to indicate a period

  - An actual set of values is (pre-)configured

- Regarding the number of periods

  - The number of remaining periodic reservations is not explicitly indicated in SCI

- (Working assumption) Procedure of mapping of periodic semi-persistent resources into the resource selection window is reused from LTE

  - By reusing TS 36.213, section 14.1.1.6, steps 5 and 6 of non-partial sensing, as applicable

- (Working assumption) Procedure of triggering periodic semi-persistent resources reselection based on reselection counter and keep probability is reused from LTE

  - By reusing definition and procedure of Cresel defined in TS 36.213, as applicable

- Procedure of using sidelink RSSI for ranking of resources is not applied

- Agreements on minimum value of T2 for selection window (resource allocation mode 2)

- T2min is (pre-)configured per priority indicated in SCI from the following set of values:

- {1, 5, 10, 20}*2µ, where µ = 0,1,2,3 for SCS 15,30,60,120 respectively

- Agreements on T0 value for sensing window (resource allocation mode 2)

- T0 is (pre)-configured between: 1000+[100]ms and [100]ms

- Agreements on resource selection after sensing/resource exclusion procedure (resource allocation mode 2)

- In Step 2, randomized resource selection from the identified candidate resources in the selection window is supported

- FFS if CSI can be used for resources selection

- Agreements on L1 SL-RSRP measurement (resource allocation mode 2)

- Support (pre)-configuration per resource pool between:

- L1 SL-RSRP measured on DMRS of PSSCH after decoding of associated 1st stage SCI, or

- L1 SL-RSRP measured on DMRS of PSCCH for 1st SCI after decoding of associated 1st stage SCI

- Note: L1 SL-RSRP is measured only based on one of the above, but not both

- Agreements on maximum time gap between in-TX and re-TX(s) (resource allocation mode 2)

- Support W to be equal to 32 slots

- Agreements on time-frequency resource indication in SCI (resource allocation mode 2)

- The first proposal under Wed. session in R1-1913450 is agreed, with one clarification that S is the number of sub-channels in the resource pool

- Agreements on sequence generation for S-PSS and S-SSS (synchronization)

- Confirm the working assumptions that the same sequence is used for both symbols of S-PSS and the same sequence is used for both symbols of S-SSS.

- S-PSS uses the same polynomial (i.e., x7+x4+1) and the same initial value, but different cyclic shifts {22, 65} to that of NR DL-PSS.

- S-SSS reuses, the same polynomials, initial values and cyclic shifts as that of the Gold sequences of NR DL-SSS.

- Agreements on SLSS ID (synchronization)

- Proposal 4 in R1-1912157 is agreed

- Working assumptions on PSBCH size (synchronization)

- PSBCH payload size is 56 bits including 24 bits of CRC.

- Agreements on PSBCH contents (synchronization)

- The in-coverage indicator as included in PSBCH payload is 1-bit.

- Note: “green” already earlier; “blue” new agreements, “brown” working assumption, “change marks” for updates

.

| PSBCH contents | Number of bits | Notes |
| --- | --- | --- |
| DFN | 10 |  |
| Indication of TDD configuration | 12 | System-wide information, e.g. TDD-UL-DL common configuration and/or potential SL slots |
| Slot index | 7 | Note: Up to 3 bits can be carried in DM-RS or in PBCH payload. |
| In-coverage indicator | 1 |  |
| Reserve bits |  |  |
| CRC | 24 |  |
| Total bits | 56 |  |

- Agreements on DMRS for PSBCH (synchronization)

- For PSBCH DM-RS RE position:

- No shift in frequency domain is adopted.

- Every symbol of PSBCH contains the DM-RS.

- Agreements on S-SSB resource configuration (synchronization)

- The S-SSB resources in time domain is (pre-)configured.

- The S-SSBs within the period of 160ms are distributed with the same interval with the following (pre-)configured parameters:

- The offset from the start of the S-SSB period to the first S-SSB

- The interval between neighbouring S-SSBs

- Agreements on triggering condition of S-SSB TX (synchronization)

- The triggering of S-SSB transmission in NR V2X reuses the same mechanism that in LTE V2X.

- Agreements on determination of PSFCH candidate resources (physical layer procedure)

- In determining PSFCH candidate resources for a PSFCH format from the starting sub-channel index and the slot index used for the corresponding PSSCH for actual transmission,

- Notation

  - S: the number of sub-channels in a slot

  - N: the number of PSSCH slots associated with a single PSFCH slot

  - NF: the number of PRBs in the set (pre-)configured for the actual PSFCH resources.

- Within the set of PRBs (pre-)configured for the actual PSFCH resources, the first Z PRBs are associated with the first sub-channel in the first slot associated with the PSFCH slot, the second Z PRBs are associated with the first sub-channel in the second slot associated with the PSFCH slot, and so on.

  - FFS when NF is not a multiple of S*N

- For a PSSCH, the candidate PSFCH resource is the set of PRBs associated with

  - Option 1: the starting sub-channel and slot used for that PSSCH.

  - Option 2: the sub-channel(s) and slot used for that PSSCH

- PSFCH TX/TX conflict case 2 and 3 will be discussed separately.

- Agreements on configuration of frequency resources used for actual PSFCH TX (physical layer procedure)

- For signaling frequency resources of actual PSFCH transmission, down select one of followings:

  - Bitmap indicates RBs in a resource pool

- Agreements on handling of PSFCH resource collision between overlapped PSSCH TXs (physical layer procedure)

- For the different PSSCH transmissions with same starting sub-channel in same slot, support:

- PSFCH resource(s) (e.g., one for ACK and another for NACK) can be selected by L1-source ID indicated by SCI for the actual transmission

  - RB and sequence used for each PSFCH for the actual transmission can be selected by L1-source ID indicated by SCI

- In groupcast option 2, the RB is determined based on the member ID of the RX UE.

  - FFS whether or not to further base on the size of the group

- Agreements on CDM between PSFCH TXs of different UEs (physical layer procedure)

- CDM between PSFCH transmissions from different UEs in the same PRB is supported as follows:

- Cyclic shift can be selected based on

  - the L1 source ID of TX UE for unicast and groupcast option 1.

  - the L1 source ID of TX UE and the member ID of RX UE in groupcast option 2.

  - FFS whether or not to use additional parameter(s) for the selection (e.g., using PSCCH DM-RS, etc)  to conclude this week

- Base sequence is

  - (Pre-)configured per resource pool

- Working assumptions on determination of actual PSFCH TX resource (physical layer procedure)

- For the PSFCH candidate resource set with Z PRBs and Y cyclic shift pairs in each PRB,

- Each PSFCH resource is indexed in the manner of frequency first and cyclic shift second.

    - FFS the order of cyclic shift indexing in a PRB.

  - PSFCH resource with the index ((K+M) mod (Z*Y)) is used for PSFCH transmission of a RX UE.

  - K is the L1 source ID of the associated PSCCH/PSSCH.

  - M is 0 for unicast and groupcast feedback option 1 and M is the member ID of the RX UE for groupcast feedback option 2.

  - FFS whether to have the following restriction.

  - Groupcast HARQ feedback option 2 is not used if X > Z*Y (Y denotes the number of PSFCH in a PRB).

  - Note: RAN1 assumes that the member ID M is an integer between 0 and X-1.

- Agreements on cyclic shift pair number for PSFCH in a PRB (physical layer procedure)

- The number of cyclic shift pairs used for a PSFCH transmission (denoted by Y) that can be multiplexed in a PRB is (pre-)configured per resource pool among {1, 2, 3, 4, 6}.

- Agreements on differentiation of ACK/NACK in 1-bit HARQ feedback operation (physical layer procedure)

- When a RX UE sends one bit HARQ-ACK in PSFCH

- ACK and NACK are differentiated using different cyclic shift of the same base sequence in the same PRB.

- The cyclic shift corresponding to ACK is not defined/used for groupcast option 1.

- Working assumptions on number of bits conveyed via PSFCH (physical layer procedure)

  - One PSFCH transmission can include up to X HARQ-ACK bits.

    - X=1

- Agreements on handling of multiple PSFCH TXs to the same UE (physical layer procedure)

  - For Case 3 (PSFCH TX with multiple HARQ feedback to the same UE,

    - For PSFCH resource period N=2 and 4,

  - Solution of Case 2 applies, i.e., select M PSFCH(s) transmissions at least based on priority rule.

- Agreements on power sharing between multiple PSFCH TXs (physical layer procedure)

  - When UE transmits N PSFCHs simultaneously (if supported), transmit power of each PSFCH is the same.

- Agreements on 2nd stage SCI format for HARQ feedback option 1/2 (physical layer procedure)

  - 2nd stage SCI format for groupcast HARQ feedback option 1 and option 2. To down-select during the week:

    - Option 1: The same 2nd stage SCI format is used for groupcast HARQ feedback option 1 and option 2.

      - SCI indicator to indicate between groupcast Option 1 and groupcast Option 2 is in the 2nd-stage SCI.

    - Option 2: Different 2nd stage SCI formats are used in groupcast HARQ feedback option 1 and option 2.

      - 1st stage SCI indicates which format is used.

- Working assumptions on minimum communication range requirement in 2nd stage SCI (physical layer procedure)

  - At least 4 bits are used in 2nd stage SCI to indicate communication range requirement.

  - Candidates at least include

    - {50, 80, 180, 200, 350, 400, 500, 700, 1000} meters

- Agreements on SL CSI-RS configuration and interference measurement (physical layer procedure)

  - Sidelink CSI-RS configuration for CSI reporting for unicast is given by PC5-RRC configuration from the UE transmitting the sidelink CSI-RS

    - Selection of sidelink CSI-RS configuration is up to TX UE.

  - For sidelink interference measurement,

    - No standardized interference measurement for CSI in Rel-16

For in-device coexistence of LTE and NR sidelinks, RAN1 made the following agreements:

- Agreements on handling of overlap between multiple NR SL TXs and LTE SL TX/RX

  - When NR multiple transmissions (if supported) are overlapped with LTE SL TX/RX and if these NR multiple transmissions have different priorities (which are known in advance to the UE), the highest priority value of NR multiple transmissions is used for comparing that of LTE SL TX/RX and then SL operation with a higher relative priority is performed.

- Agreements on handling of conflict with network-controlled mode

  - In-device coexistence conflicts for network-controlled modes are addressed in the same way as for UE-autonomous modes

    - No addition spec is expected

For QoS management, RAN1 made the following agreements:

- Agreements on CBR measurement window

  - The CBR measurement time window size is 100 ms and 100 slots by (pre-)configuration.

- Agreements on CBR evaluation window

  - CR window size is { 1000 ms, 1000 slots } by (pre)-configuration

For NR Uu controlling LTE sidelink, RAN1 made the following agreements

- Agreements on PDCCH monitoring configuration

  - Use a separate PDCCH monitoring configuration (as configured in Rel-15) for NR DCI scheduling LTE SL

    - The per-CC and across-CC blind decoding budget and the maximum number of non-overlapped CCEs for channel estimation are not increased.

    - The per-CC and across-CC maximum number of search spaces is not increased.

    - The per-CC and across-CC maximum number of CORESETs is not increased

    - To down-select:

      - Alt 1: the UE is not expected to be configured such that there is both PDCCH monitoring for Uu and PDCCH monitoring for LTE SL in the same slot

      - Alt 2: When in the same slot, there is both PDCCH monitoring for Uu SL and PDCCH monitoring for SL for the same CC, the search space(s) for LTE SL is configured to be the same or a subset of those for Uu for the same CC or vice versa

      - Alt 3: the UE is not expected to be configured such that there is both PDCCH monitoring for mode 1 and PDCCH monitoring for LTE SL in the same slot

- Agreements on UE capability signalling

  - The minimum value of X signalled in the UE capability is one of the values (excluding spare values) that can be signalled in DCI 3_1

- Agreements on X signalling in NR DCI

  - The supported values of X signalled in the DCI are:

    - 0.75ms, 1ms, [1.25ms], [1.5ms], 2ms, 4ms, 5ms, 8ms, 10ms, 20 ms

      - Additional value(s) can be discussed during the Feb. meeting

    - Spare values are reserved for future deployments

For As level link management for unicast, RAN1 made the following agreements:

- Agreements on SL RLM at TX UE side

  - For sidelink RLM/RLF at Tx UE, the usage of HARQ feedback status is feasible from RAN1 perspective when sidelink HARQ is enabled

    - There is no IS/OOS indication to upper layer from physical layer for sidelink RLM at Tx UE

      - It is RAN1 understanding that HARQ feedback status (i.e., ACK, NACK) is available in upper layer without additional RLM indication from physical layer

      - DTX is reported to upper layer for sidelink RLM if RAN2 agree to use it

        - This doesn’t require RAN1 specification impact

  - LS approved in R1-1913464.

RAN1 agreed to have the following email discussions/approvals:

- [99-NR-05] 4-symbol DM-RS pattern with 12 symbol PSSCH except AGC symbol

- [99-NR-06] Pre-coding resource block group for PSSCH transmission

- [99-NR-07] Randomization of PSCCH DM-RS sequence

- [99-NR-08] 2nd stage SCI mapping

- [99-NR-09] RB offset of PT-RS, antenna port association between PSSCH DM-RS and PT-RS

- [99-NR-10] Selection of SynchRefUE with the lowest SLSS ID among SynchRefUE with RSRP > threshold

- [99-NR-11] Speed-based TX parameter restriction

- [99-NR-12] Future window of CR evaluation in congestion control

2.1.2	Remaining Open issues

RAN1 concluded that the RAN1 part of this WI can be completed with further specification management in future meetings.

2.2	RAN2

2.2.1	Agreements

RAN2#107bis

For NR V2X, RAN2 made the following agreements:

- Agreements on SL HARQ:

  - Like Tx UE in LTE-V2X, only one NR sidelink HARQ entity maintained for each sidelink carrier for transmission, and shared by all cast-types.

  - Like Tx UE in LTE-V2X, the NR sidelink HARQ entity maintains a number of parallel sidelink processes, and shared by all unicast connections, groups and broadcast services. The maximum number of transmitting sidelink processes associated with each NR sidelink HARQ entity is pending on RAN1.

  - Like Rx UE in LTE-V2X, only one NR sidelink HARQ entity maintained for each sidelink carrier for reception, and shared by all cast-types.

  - Like Rx UE in LTE-V2X, the NR sidelink HARQ entity maintains a number of parallel sidelink processes, and shared by all unicast connections, groups and broadcast services. FFS for the maximum number of receiving sidelink processes associated with each NR sidelink HARQ entity.

  - From a SCI, the Rx UE can select the HARQ process to handle the corresponding transmission from unoccupied HARQ process.

  - For unicast/groupcast communication, each corresponding TB at the Tx UE should be associated with cast-type, Source ID, Destination ID and HARQ process id.

  - For unicast/groupcast communication, the Tx UE’s MAC is able to receive the sidelink HARQ feedback indication (e.g. ACK or NACK) from SL PHY layer.

  - For unicast/groupcast, the network shall configure the HARQ enable/disable to Tx-UE:

- For RRC_CONNECTED UEs: the gNB configure via RRC message.

- For RRC_Idle/RRC_Inactive UEs: the gNB configure via SIB.

- For OOC UEs: via pre-configure.

  - RAN2 to support SL HARQ feedback enable/disable configures in SLRB level:

- For both mode1&mode2 UEs: SLRB level in RRC message.

- For Idle/Inactive/OOC UEs: SLRB level in SIB/pre-configuration message.

- Agreements on L2 id:

  - The Source Layer-2 ID is 24 bits long and the Destination Layer-2 ID is 24 bits long in NR Sidelink, as in LTE Sidelink.

- Agreements on prioritization:

  - A separate LCH priority thresholds is configured for both NR-UL and NR-SL.

  - For between SL-data and UL-data/SRB, the SL transmission is prioritized if the highest priority value of UL LCH(s) with available data is larger than the UL priority threshold and the highest priority value of SL LCH(s) with available data is lower than the SL priority threshold. Otherwise the UL transmission is prioritized.

  - Prioritization between UL SR and SL data transmission could be based on priority of the UL LCH that triggered the UL SR and priority value(s) of SL LCH(s), similar as prioritization between NR UL data and NR SL data transmission.

- Agreements on flexible BSR:

  - If SL-BSR is prioritized, and if the UL-grant size is not enough to carry “the BS of all prioritized SL-BSR entries + UL-BSR”, transmit SL-BSR. Otherwise, rely on legacy behavior.

  - The rule for UL-data/SL-data prioritization is reused for defining prioritized SL-BSR/UL-BSR.

- Agreements on LCP:

  - UE in MAC may select the destination and cast type associated with the highest SL LCH priority for a new transmission. Then only the data of the SL LCHs belonging to the selected destination and cast type can be multiplexed into the MAC PDU to be transmitted.

  - LCP will take HARQ A/N enabled/disabled into account, e.g. packet with HARQ enabled will be multiplexed only with packets with HARQ enabled.

  - For Sidelink unicast, data of different destinations is not multiplexed into the same MAC PDU.

- Agreements on RLC UM:

  - For SL groupcast/broadcast, only uni-directional RLC UM SLRB is supported (i.e. no support of bi-directional RLC UM SLRB). FFS on SL unicast.

- Agreements on SL RLM/RLF:

  - In case of SL RLC AM, RLF declaration is triggered by indication from RLC that the maximum number of retransmissions has been reached.

  - RLF triggering condition based on indication by physical layer is supported (pending RAN1/RAN4 progresses on the topic).

  - The RLM/RLF procedure only apply to NR SL unicast.

  - In case of RRC_CONNECTED/INACTIVE/RRC_IDLE/Out-of-coverage UEs, upon SL RLF declaration (e.g., expiring of timer T310) the UE releases the PC5-RRC connection immediately and sends an indication to upper layers.

  - For RRC_CONNECTED UEs, upon SL RLF declaration (e.g., expiring of T310), the UE informs NW via Sidelink UE Information. FFS if we need explicit failure indication in Sidelink UE information or if it’s enough for the UE to inform it by excluding the corresponding destination L2 id.

  - Measured results is not included in Sidelink UE Information at RLF.

  - A new timer (e.g., similar to T310) is specified for SL RLF handling (pending RAN1/RAN4 progresses on the topic).

  - No need to specify a release procedure over the PC5-RRC at least at RLF.

- Agreements on SL unicast PC5-RRC connection:

  - The PC5-RRC connection is a logical connection between a pair of source and destination L2IDs.

- Agreements on SL unicast PC5-RRC connection:

  - The explicit PC5-RRC connection establishment procedure is not needed.

  - For a pair of UEs performing unicast communication, the PC5-S connections and the PC5-RRC connections are 1-to-1 mapping, i.e. each PC5-S connection is associated with a PC5-RRC connection (regardless of whether they are for the same UE or not).

  - PC5-RRC signaling exchange is started after PC5-S initial connection setup. (Can comback with this direction if any security issue is clarified by SA3)

  - When PC5-S connection is released it informs RRC, the RRC releases the associated PC5-RRC connection and the corresponding SL SRB and SL DRB.

- Agreements on PC5-S and PC5-RRC:

  - The Sidelink Control Channel (SCCH) is used to carry PC5-S signaling.

  - The SL-SRB carrying PC5-S signaling is separated from the SL-SRB carrying PC5-RRC messages.

  - PC5-S message is not encapsulated into PC5-RRC message in NR Sidelink.

  - Different SCCHs carrying PC5-S message and PC5-RRC message respectively can be multiplexed into one MAC PDU in NR Sidelink for the same destination, if needed, in the same way with multiplexing of different STCHs, i.e. based on LCID.

  - SCCH and STCH can be multiplexed into one MAC PDU in NR Sidelink for the same destination, if needed, in the same way with multiplexing of STCHs, i.e. based on LCID.

  - PC5-S is located on top of PDCP/RLC/MAC/PHY.

  - The logical channel priority of SCCH carrying a PC5-RRC message is specified as a fixed value in 38.331.

  - The logical channel priority of SCCH carrying a PC5-S signaling is specified as a fixed value in 38.331.

  - A specified configuration is used for SCCH and specified in 38.331.

- Agreements on UE capability transfer:

  - Two-way procedure is only used for capability transfer in SL unicast.

  - A UE can send Capability Enquiry message to request peer UE's capability along with its own capability information for SL unicast. When to include its own capabilities is up to UE implementation.

- Agreements on SL SDAP:

  - SDAP layer is supported for NR SL groupcast and broadcast.

  - For NR SL unicast, groupcast and broadcast, PDU session concept/PDU session ID is not supported by SDAP sublayer.

  - SDAP entity is configured per destination L2 id and cast type in the UE.

  - For NR SL unicast Tx and Rx SDAP entity, both establishment and release are requested by upper layers (i.e., follow NR Uu as baseline).

  - For NR SL groupcast and broadcast Tx SDAP entity, both establishment and release are requested by upper layers (i.e., follow NR Uu as baseline).

  - For all casts, RDI field is not supported in NR SL SDAP PDU header.

- Agreements on SL SDAP:

  - For NR SL unicast, in order delivery in case of remapping is achieved by using SDAP PDU with header (Using end marker).

  - For NR SL unicast, no enhancement for Rx behavior to be specified compared to Uu solution. FFS whether the Rx behavior is left to UE implementation.

  - For NR SL groupcast and broadcast, in order delivery in case of remapping is achieved by Tx side implementation and only the SDAP PDU format without header will be used.

  - For NR SL Unicast, QFI/PFI (PC5 Flow ID) field is supported in NR SL SDAP PDU header. Note: In Rel-16 in case this field is present, it is only used for QoS flow to SLRB remapping.

  - For NR SL unicast D/C field is supported in NR SL SDAP PDU header.

- Agreements on QoS information:

  - Confirm the observation that based on SA2 progress, the NG-RAN has no knowledge about the PC5 QoS parameters of each PC5 QoS flow if UE does not report.

  - In order to let NG-RAN know about the QoS parameters of each QoS flow, for all cast types, UE is required to report the PC5 QoS parameters per QoS flow per destination per cast type.

  - For standardized PQI in UE report message, the following parameters should be included inside the PC5 QoS parameters.

- PQI: for unicast, broadcast and groupcast (Section 5.4.1.1.1. TS23.287)

- PC5 flow bit rates (GFBR/MFBR) for GBR QoS flows: for GBR QoS flows in unicast (Note 1 in Table 5.4.4-1 in TS23.287)

- Range: for groupcast (Section 5.4.1.1.1. TS23.287)

  - In RRCReconfiguration message, to avoid repeating the QoS parameters reported by UE, an ID can be used to represent the QoS profile or QoS flow mapped to the SLRB. The ID used in RRCReconfiguration message should be the ID reported by the UE associating with the QoS profile.

  - To support non-standardized PC5 QoS characteristics, UE should report all the parameters listed as below.

- Resource Type (GBR, Delay critical GBR or Non-GBR)

- Priority Level

- Packet Delay Budget

- Packet Error Rate

- Averaging window (for GBR and Delay-critical GBR resource type only)

- Maximum Data Burst Volume (for Delay-critical GBR resource type only)

  - For standardized PQI, the following parameters should be carried in SIB/preconfiguration to describe the QoS flow carried inside the SLRB.

- PQI (for all cast types)

- Range (for groupcast)

- Agreements on SLRB configuration and UE state transition:

  - When UE performs state transition, the mapping between PC5 QoS profile and SLRB should follow the SLRB configurations of the new UE state. FFS for the UE behavior before the acquisition of new configuration.

- Agreements on inter-RAT SL resource allocation:

  - The UE judges the cell capabilities of V2X sidelink communication using the presence of LTE/NR V2X associated SIBs.

  - In NR cell, NR SI including LTE V2X SI can be provided on-demand (like any other SI).

  - LTE Sidelink UE information and LTE UE Assistance Information are defined as containers (OCTET STRING) in NR RRC.

  - The signaling used for eNB configuring NR mode 2 resource pool or SL type 1 configured grant will be defined as a container (OCTET STRING), and actual information is defined in NR RRC.

  - eNB/gNB can generate NR/LTE message.

RAN2#108

For NR V2X, RAN2 made the following agreements:

- Agreements on RRC issues:

  - The Sidelink UE information is used to report PC5 QoS profile(s).

  - Sidelink UE information in NR reuses the information as in LTE, including the interested carrier frequency(ies) to receive NR sidelink communication, the interested carrier frequency(ies) to transmit NR sidelink communication per Destination, and the synchronization type used by the UE per carrier frequency.

  - The initiation conditions of sidelink UE information for LTE V2X sidelink communication transmission and reception in 36.331 are reused in NR.

  - UE assistance information reporting for the NR configured sidelink grant is triggered based on UE implementation.

  - UE assistance information reporting for the NR configured sidelink grant in NR is configurable by the NW.

  - The conditions for LTE V2X sidelink communication operation is reused as the baseline for conditions of NR sidelink communication operation. Some necessary updates can be made pending on further SA2/CT1 progress in the running CR

  - The CBR measurement reporting mechanism in LTE V2X sidelink communication is reused (pending on RAN1 progress).

  - NR sidelink related configurations (e.g. SLRB configurations, resource pool configurations) in connected mode is NOT stored as UE Inactive AS context, when UE enters INACTVE state.

- Agreements on MAC issues:

  - A new Sidelink Configured Grant Confirmation MAC CE is introduced.

  - The UE shall discard the MAC PDU subheaders containing reserved values and the corresponding MAC SDUs for SL-SCH reception, at least for broadcast and groupcast, as in LTE. FFS for unicast.

  - SL BWP is specified in a new sub-section under clause 5.15 of 38.321.

  - CBR information such as defaultTxConfigIndex can be acquired from NG-RAN for NR sidelink in order for the MAC entity to use it for resource (re-)selection, if CBR measurement results are not available, as in LTE.

  - It is proposed to consider use of the counter such as SL_RESOURCE_RESELECTION_COUNTER as specified in 36.321 as a working assumption in the running CR to 38.321 and ask RAN1 if there is any concern on this working assumption.

  - Resource reselection based on probResourceKeep as a working assumption in the running CR to 38.321 and ask RAN1 if there is any concern on this working assumption.

  - Resource reselection based on no (re-)transmissions occurring during a certain time as a working assumption in the running CR to 38.321 and ask RAN1 if there is any concern on this working assumption.

  - Resource reselection based on sl-ReselectAfter as a working assumption in the running CR to 38.321 and ask RAN1 if there is any concern on this working assumption.

  - UE can trigger resource reselection due to no segmentation of a RLC SDU for NR sidelink, as in LTE. Whether to do segmentation or trigger resource reselection is up to UE.

  - UE can trigger resource reselection due to the latency requirement for NR sidelink, as in LTE.

  - UE can trigger resource reselection due to (re-)configuration of a resource pool by UE RRC for NR sidelink, as in LTE.

  - UE can trigger resource reselection due to no configured sidelink grant for NR sidelink, as in LTE.

  - The number of transmitting sidelink processes configured for transmissions of multiple MAC PDUs is limited to a smaller value than the maximum number of transmitting  Sidelink processes, as in LTE. FFS for the exact number.

  - How TX UE determine HARQ process ID for SCI and related PSSCH transmission is left to UE implementation for NR sidelink. FFS on mode1.

  - The logicalChannelSR-Mask is not supported for sidelink logical channel.

  - A transparent MAC, i.e. MAC PDU without a MAC header, is applied to SL-BCH in NR sidelink, as in LTE sidelink.

  - SL MAC subPDU(s) with MAC SDU(s) is placed after the SL-SCH subheader, as in LTE.

  - The same term ‘SL Semi-Persistent Scheduling V-RNTI’ is specified with a new NR RNTI value for NR controlling LTE SL SPS in 38.321.

  - The term ‘SL-RNTI’ is used for dynamically scheduled sidelink transmission.

  - The term ‘SLCS-RNTI’ is used for configured scheduled sidelink transmission.

  - For all cast-types, Layer-1 Destination ID corresponds to the 16 bit LSB of the Destination Layer-2 ID, and the Layer-1 Source ID corresponds to the 8 bit LSB of the Source Layer-2 ID.

  - The DST field includes 8 bit MSB of the Destination Layer-2 ID and the SRC field includes 16 bit MSB of the Source Layer-2 ID for the SL-SCH subheader of a MAC PDU to be transmitted to the peer UE.

  - Zone ID determination is based on the formulae specified in 36.331 as UE’s location information. And we will ask to RAN1 if any problem with this way.

    - Formulae is specified in 38.331 and 38.321 specification refers 38.331, and MAC will indicate zone id to L1.

  - For V2X, the number of LCH priorities is 3bits.

    - The priority indicated in a SCI is derived from the value of the highest priority of logical channels served by a MAC PDU to be transmitted on PSSCH scheduled by the SCI.

  - If there is no unoccupied Sidelink process in the Sidelink HARQ entity, when a new TB arrives, how to handle RX buffer management is up to UE implementation.

  - For each new transmission, UE selects a Destination having the logical channel with the highest priority, among the logical channels having data available for transmission and having no mapping restrictions to a sidelink grant. Then, UE allocate the sidelink grant to the logical channels from the logical channel with the highest priority.

  - The logical channel with disabling the HARQ feedback cannot be multiplexed with a logical channel which enabling the HARQ feedback.

  - Up to 8 configured grants (including both configured grant type1 and type2) in mode1 can be configured and active for NR sidelink communication (working assumption). Running 38.321 will specify something like “[8]”

  - Configured grant Type 1 and Type 2 can be simultanesouly configured for a UE in NR sidelink communication.

  - The Sidelink Configured Grant Confirmation MAC CE is identified by a MAC subheader with a new LCID value.

  - The Sidelink Configured Grant Confirmation MAC CE is one octet in size. Each of total 8 bits corresponds to a confirmation to activation or deactivation of a configured grant. Each bit will indicate each configured grant index (working assumption). Running 38.321 will specify something like “[8]”

- Agreements on RLC:

  - SCCH configured with UM RLC entity is only used to transmit/receive broadcast PC5-S signalling message (i.e. Direct Communication Request).

  - AM RLC entity is configured for SCCH to transmit/receive all unicast PC5-RRC and PC5-S signalling message.

  - RLC re-establishment is not needed, at least in Rel-16.

- Agreements on RLC mode and LCID mismatch:

  - When the peer UE in RRC_CONNECTED receives an SLRB configuration with RLC AM/UM from the initiating UE via PC5 RRC and if the LCH has not been configured in the peer UE, it reports at least RLC mode by the initiating UE via PC5 RRC to its gNB. PC5 QoS profile is optional to be reported.

  - When the peer UE in RRC_CONNECTED receives an SLRB configuration with RLC AM/UM for a specific LCID via PC5 RRC from the initiating UE and if the LCH has not been configured in the peer UE, the peer UE autonomously determines to follow the usage of this LCID by the initiating UE, and assigns this LCID to a dedicated SLRB configuration with RLC AM requested from its gNB. (working assumption)

  - When the peer UE in RRC_IDLE/INACTIVE receives an SLRB configuration with RLC AM/UM for a specific LCID via PC5 RRC from the initiating UE and if the LCH has not been configured in the peer UE, the peer UE autonomously assigns this LCID value to the configured SLRB. Up to UE implementation to configure SRLB with the corresponding RLC mode by selecting existing SLRB configurations in SIB.

  - When the peer UE in OOC receives an SLRB configuration with RLC AM/UM for a specific LCID via PC5 RRC from the initiating UE and if the LCH has not been configured in the peer UE, the peer UE autonomously assigns this LCID value to the configured SLRB. Up to UE implementation to configure SRLB with the corresponding RLC mode by selecting existing SLRB configurations in preconfiguration.

  - LCID for NR sidelink communication is assigned by the UE.

  - If the LCH has been configured with the different RLC mode in the peer UE, UE handles that as AS-layer configuration failure.

  - TS38.331 will capture the agreements “Up to UE implementation to configure SRLB with the corresponding RLC mode by selecting existing SLRB configurations in SIB” in 3) and “Up to UE implementation to configure SRLB with the corresponding RLC mode by selecting existing SLRB configurations in Preconfiguration” in 4) as NOTE.

- Agreements on HARQ:

  - The Rx UE can flush the buffer of the HARQ process and consider it as available when a new transmission SCI is received for this HARQ process (for the existing source, destination ids, cast type and HARQ process id).

- Agreements on CSI report:

  - Reporting SL CSI via MAC CE (with one OCTET) identified by new LCID.

  - RAN2 assumes 1-bit RI and a single 4-bits for CQI based on Uu and will ask RAN1 if ok.

  - CSI reporting MAC CE report is triggered by indication from lower layer.

  - CSI report event shall be cancelled if the CSI report has been transmitted. CSI report is one-shot transmission.

  - For mode1 if there is no configured SL-resource, a SL CQI/RI reporting MAC CE may trigger SR and be mapped to zero or one SR configuration. For mode2 if there is no configured SL-resource, the UE will perform resource selection for SL CQI/RI reporting. (Working assumption)

  - Fixed priority for SL MAC CE.

    - Prioritization rule for data can be reused for this SL MAC CE.

  - TX UE provides SL measurement configuration via PC5-RRC signalling to Rx UE.

  - Rx UE should be able to report the SL-RSRP to Tx UE via PC5-RRC signalling. It is not necessary to notify the gNB of the SL-RSRP measurement result.

  - Both event triggered and periodical sidelink RSRP measurement report could be supported.

  - For the event triggered report, at least the Event A1 (SL-RSRP exceeds a threshold) or the Event A2 (SL-RSRP is lower than a threshold) shall be supported.

  - CSI report MAC CE can only be multiplexed with transmissions for the same unicast link (e.g. having same source and destination L2 IDs)

  - CSI report MAC CE is prioritized between PC5-RRC/S and SL data LCHs in SL LCP.

- Agreements on MAC multiplexing:

  - MAC multiplexing and TB generation is done transparently to MCR and for a given destination, highest corresponding MCR is indicated to L1.

- Agreements on UL/SL prioritization:

  - For prioritization between SL-TX and SL-triggered SR, it is based on direct comparison between associated LCH priority.

  - For prioritization between SL-TX and UL-TX (only for PUSCH), for UL MAC CE, rely on LTE solution, i.e., they are treated as if of priority lower than the UL-threshold, so down-prioritized if SL-TX is higher than SL-threshold, otherwise prioritized.

  - For LTE-UL/NR-SL and NR-UL/LTE-SL, if the two RATs cannot exchange prioritization-related information prior to time of transmission subject to processing time restriction, it is up to UE implementation to decide whether UL or SL to prioritize.

  - If the two RATs can exchange prioritization-related information prior to time of transmission subject to processing time restriction, rely on LTE solution for LTE-UL/NR-SL and NR-UL/LTE-SL prioritization.

  - RAN2 does not need to handle the MCG-SL/SCG-UL collision

- Agreements on starvation avoidance:

  - Starvation avoidance in SL-LCP is applied to a UE in all states/coverage scenarios (i.e. RRC_CONNECTED, RRC_INACTIVE/RRC_IDLE, and OOC).

  - A UE can be configured with starvation avoidance parameters in a SLRB configuration in dedicated RRC signalling, SIB, or preconfiguration (depending on the UE state/coverage).

  - Each SL LCH is (pre)configured with a prioritized bit rate (PBR) and bucket size duration (BSD).

  - For each SL LCH, a UE maintains a variable (e.g. Bj) representing the bucket level at each instance of the SL LCP procedure.

  - A UE selects the destination L2 ID with highest priority LCH having Bj>0 among the LCHs having data available for transmission.

  - If there are no LCHs with Bj>0, the UE selects the destination L2 ID having the LCH with highest priority among the LCHs having data available for transmission.

  - In case of multiple destination L2 IDs having LCH with same priority and Bj>0, it is up to UE implementation to selects which destination L2 ID.

- Agreements on PDCP:

  - For SL groupcast and broadcast, PDCP out-of-order delivery is not supported.

  - ARP SDU type is not supported in NR sidelink.

  - PC5 Signaling protocol SDU type is not supported in NR sidelink.

  - The length of SDU type is 2bits.

  - For data PDU format, D/C field is not used for groupcast and broadcast.

  - The initial value of RX_DELIV in the receiving PDCP entity sets to 0 for unicast. The initial value of RX_DELIV in the receiving PDCP entity follows the LTE rule for groupcast and broadcast.

  - PDCP should support AS ciphering and integrity protection for SL data and PC5-RRC.

  - For SL groupcast and broadcast, only 18bits pdcp-SN-Size is used for the SL DRB. For SL unicast, 12bits and 18bits pdcp-SN-Size are used for the SL DRB.

  - For SL unicast, only 12bits pdcp-SN-Size is used for the SL SRB including SL SRBs which carrying PC5 Signalling and PC5 RRC message. FFS on how to handle initial PC5-S signaling for unicast link.

- Agreements on SDAP:

  - SDAP Rx behaviour upon remapping is left to UE implementation for insequence delivery. And it will not be captured in the specification.

- Agreements on SL configured grant type1:

  - Configured SL grant type 1 cannot be used at least while T311 is running.

  - Configured SL grant type 1 will be used while T310 is running.

- Agreements on PC5-S impact on AS:

  - SCCH for broadcast L2 address relies on specified configuration in 38.331.

  - RRC_CONNECTED UE reports established unicast link to network after Direct Communication Request / Accept, e.g., using SidelinkUEInformation.

  - RRC_CONNECTED UE reports disconnected unicast link to network after Disconnect Request / Response, e.g., using SidelinkUEInformation.

  - RRC_CONNECTED UE reports QoS parameter change to network after Link modification Request / Accept, e.g., using SidelinkUEInformation.

  - RRC_CONNECTED UE reports modified L2 destination address to network if L2 destination id was changed, e.g., using SidelinkUEInformation.

- Agreements on SL RLF reporting:

  - Upon PC5 RLF declaration, UE's AS layer should send a PC5 RLF indication including PC5 Link Identifier to upper layer (i.e., V2X layer) to indicate the PC5 unicast link whose RLF declaration was made and PC5-RRC connection was released.

- Agreements on failure case handling:

  - The SUI report upon SL RLF includes explicit failure indication.

  - Upon the PC5-RRC connection release, the UE performs the following actions: 1) Discard any associated SL UE context, if any; 2) Release all associated SLRBs configuration including release of the RLC entity and the associated PDCP entity and SDAP; and 3) Indicate the release of the PC5-RRC connection to upper layers (e.g. PC5-S entity) if PC5-RRC connection release is triggered by AS-layer. FFS on behaviour for MAC layer, security keys and relevant timers (if any).

  - If the UE is able to comply with the received configuration in AS-layer configuration message, it initiates PC5-RRC based AS-layer Configuration Complete. Otherwise, it initiates PC5-RRC based AS-layer configuration failure. FFS whether to follow proposal3 or not at PC5-RRC-based AS-layer configuration fails.

- Agreements on SLRB configurations during UE state transition:

  - When the UE performs state transition, the SLRB configurations including the PDCP, RLC and LCH should follows the ones obtained from the new UE state.

  - In case the UE performs the state transition, the UE should apply the SLRB configurations of the new UE state, as long as the UE enters the new state and obtains the new SLRB configurations.

  - During the transient period where the UE has already been in the new UE state but has not obtained the SLRB configuration in the new state, the UE should continue using the SLRB configurations obtained in the old UE state.

  - It is up to UE implementation how to configure SLRB when the UE camps on the cell using on-demand system information.

  - The note in TS38.331 running CR, which is associated with proposal5, will be removed.

2.2.2	Remaining Open issues

- SL RLM/RLF:

  - Details of TX UE side RLF metric (e.g., MAX RLC ARQ retransmission, HARQ ACK/NACK, HARQ DTX)

- HARQ:

  - Maximum number of HARQ process of RX UE

  - Sidelink HARQ Feedback for Groupcast

    - AS-level should define how to select which option.

- Sidelink Grant design

  - HARQ enabled / disabled restriction on sidelink grant

- UL/SL prioritization

  - Besides SR/BSR and UL MAC CE, how to handle all other physical channels in UL/SL prioritization is up to RAN1

- Sidelink UE capabilities:

  - Information structure, etc

- PDCP:

  - Initial value of the HFN part of RX_NEXT

2.3	RAN3

63 contributions were submitted to RAN3#105bis. 53 contributions were submitted to RAN3#106.

2.3.1	Agreements

RAN3#105bis

- Five baseline CRs for NG, Xn, F1, S1 and X2 were endorsed:

    - R3-194949 (NG), R3-194950 (Xn), R3-194951 (S1), R3-194952 (X2), R3-194961 (F1)

- Issues on service authorization and sidelink AMBR:

  - The following agreement was achieved:

    - RAN3 agreed to support implicit cross-RAT authorization (as in the current BL CR)

- Issues on F1:

  - The following WA or agreement were achieved:

    - WA: the sidelink resource pool is configured in the gNB-DU by OAM

    - For mode 1 (all types) DU is responsible for SL resource allocation

    - DU is responsible for LTE V2X sidelink resource allocation Mode 3 (SPS scheduling)

- Issues on resource coordination:

  - The following agreement was achieved:

    - V2X frequency and bandwidth information exchanged between RAN nodes shall be supported

  - LS was sent to RAN2 for further clarification on whether the interference issue in MR-DC scenario is still in the scope of Rel-16 or not

RAN3#106

- Five baseline CRs for NG, Xn, F1, S1 and X2 specifications were endorsed and one pCR for TR 37.985 was endorsed:

    - R3-194949 (NG), R3-194950 (Xn), R3-194951 (S1), R3-194952 (X2), R3-194961 (F1)

    - R3-197641 (TR 37.985)

- Issues on F1:

  - The following WA or agreement were achieved:

    - The sidelink resource pool is configured in the gNB-DU by OAM

    - Mode 2 SL resources are configured by DU

    - RAN3 understands that no explicit indication about UE type (P-UE vs. V-UE) is needed on F1

    - WA: re-use UE Context Setup/Modification for sidelink resource request

    - WA: gNB-DU encodes the V2X SIB

  - LS was sent to RAN2 for feedback on Sidelink UE Information so that RAN3 can decide the impacts for F1 signalling

- Issues on QoS:

  - The following TPs were agreed to support sidelink QoS parameters in NG-RAN/E-UTRAN:

    - R3-197771 (NG), R3-197772 (Xn), R3-197773 (S1), R3-197774 (X2)

  - The following agreements were achieved on alternative QoS:

    - NG-RAN reports the current QoS level performance only in terms of an index corresponding to one alternative QoS profile in the notification control

    - If NG-RAN receives the QNC with no alternative QoS profile it behaves as in Rel-15

  - Another reply LS was sent to SA2 for notifying the agreements above on alternative QoS

2.3.2	Remaining Open issues

- Issues on F1 support for NR sidelink resource mode 1 and mode 2:

  - F1 impacts on how to support sidelink resource request, e.g., how to encode sidelink UE Information in F1

  - F1 impacts on how to support V2X SIB

- Resource Coordination between NG-RAN Nodes for V2X Sidelink

- Support for QoS:

  - Remaining issues on how to support alternative QoS profiles

  - Parameters on sidelink QoS

2.4	RAN4

94 contributions were submitted to RAN4#92bis. 95 contributions were submitted to RAN4#93. RAN4 had consensus on the adjacent channel coexistence evaluation results at RAN4 #93 and decided NR VX operating scenarios and priorities in rel-16. Specially, UE RF core requirements at n47, operating scenarios and related LS issues to feedback to other working groups were discussed and decided in RAN4 #92bis meeting. And the related UE RF core requirements for con-current V2X operation and SL operation in licensed bands were decided in RAN4 #93 meeting. RAN4 will discuss the UE baseline RF parameters and RF architectures by e-mail discussion to complete related core requirements until 15th/Jan./2020.

2.4.1	Agreements

RAN4#92bis RF

- Agreement

  - TP on general Tx/Rx requirements for single carrier NR V2X UE in n47 were approved.

  - RAN4 agree to the V2X operating scenarios and priorities as follow

    - RAN4 should focus on the 5G V2X UE RF core requirements as 1st priority

    - Specify RF core requirements in the ITS spectrum,

    - Specify RF core requirements for NR SL (at n47) and LTE SL (at B47) as TDM for Tx transmission and simultaneous receptions,

    - Specify RF core requirements for licensed bands in which the entire band is allocated for SL operation in a region.

      - Sidelink operation in partial bandwidth in licensed band is not precluded in WI

    - The con-current operation between 5G NR V2X SL and other system can be treated as 2nd priority. And 2nd & 3rd priority are proposed as following for con-current operation.

    - 2nd priority in con-current operation:

- Case 3A: NR V2X PC5 (at n47) + NR/LTE Uu (at licensed bands) on inter-band con-current operation

  - NR V2X PC5 (at n47) + NR Uu(at licensed bands)

  - NR V2X PC5 (at n47) + LTE Uu(at licensed bands)

- Case 3C: NR V2X SL (at licensed band Y) + LTE/NR Uu (at licensed band X) on inter-band con-current operation

  - NR V2X PC5 (at licensed band Y) + NR Uu(at licensed band X)

  - NR V2X PC5 (at licensed band Y) + LTE Uu(at licensed band X)

    - 3rd Priority for con-current operation (without ITS spectrum):

- Case 3B: LTE Band 47 PC5 + NR Uu (at licensed bands) : need to study on RAN4 impact when NR Uu control the LTE sidelink operation since the agreed WID did not reflect RAN4 impact

- Case 3E: NR V2X PC5 (at licensed band) + LTE/NR Uu (at licensed band) on intra-band combination

  - NR V2X PC5 (at licensed band X) + LTE Uu (at licensed band X)

  - NR V2X PC5 (at licensed band X) + NR Uu (at licensed band X)

  - RAN4 captured the adjacent coexistence evaluation results from interested companies and conclusion part was agreed as follow

    - 1.	For coexistence in ITS spectrum of n47(Case1, Case2, Case3 and Case4), following observations are made:

    - Based on the simulation results, NR V2X can coexist with LTE V2X or DSRC in ITS spectrum of n47.

    - 2.	For coexistence in license spectrum for FR1(Case 5, and Case 6), following observations are made:

    - Based on the simulation results, there is no evidence that NR V2X can coexist with NR Uu in licensed spectrum without power control for FR1.

      - If there is no power control scheme in NR V2X, throughput degradation is unacceptable for victim NR BS.

    - 3.	For coexistence in licensed spectrum for FR2(Case 9 and Case 10), no simulation result was submitted.

Based on the above analysis, the PC5-based NR V2X service will be within acceptable operating limits for adjacent channel coexistence scenarios in ITS spectrum of n47.

  - RAN4 agreed the In-device coexistence scenarios and concluded as follow

    - when LTE SL and NR SL in the ITS band, and without LTE or NR Uu in another band on the same device

    - when LTE SL and NR SL in the ITS band, and with LTE or NR Uu in another band on the same device

For the scenario 1: no self-interference issues are identified for TDM operation in 5.9 GHz ITS spectrum.  The long-term coexistence is found feasible without any issues.  For short-term switching times for TDM operation needs to be studied.

  - Related reply LS issues were discussed and sent LS to related WGs

- AGC settling time for PSFCH

RAN4 has studied the AGC settling time for PSFCH signals generated from low PAPR sequences with length of 12 and 24, which are transmitted in 1 or 2 PRBs. The results indicate that AGC settling time similar to 10RB wide CP-OFDMA signal [4] can be achieved with PSFCH signals that are 2 RBs wide.

In case that 1 RB PSFCH signal is used one symbol AGC settling time is achievable for all SCSs.

- NR V2X cross-RAT configuration

Question 1: For case 1, where the LTE Uu controls NR SL, RAN2 would like to check with RAN4 whether LTE Uu can share the same frequency with NR SL?

Answer 1: It is RAN4’s understanding that case 1 only occurs for licensed band, where LTE Uu can share the same frequency with NR SL. It is noted that co-existence study for licensed band is still ongoing in RAN4, the conclusion of the study will be informed to RAN2 later.

Question 2: For case 2, where the NR Uu controls LTE SL, RAN2 would like to check with RAN4 whether NR Uu can share the same frequency with LTE SL?

Answer 2: As NR Uu (at licensed bands) and LTE SL (at Band 47 only) are supported in different operating bands, this case is not possible to share same frequency.

- Simultaneous transmission of PSFCH

The contents of #1 and #2 are agreeable and RAN4 need further discussion on 2a and 2b as below.RAN4 would like to inform RAN1 that N>1 simultaneous transmission could be possible. Currently RAN4 does not have RF requirements to support number N>1 of simultaneous PSFCH transmission. Some limitations to support number N>1 of simultaneous PSFCH transmission listed below:

- The power of each PSFCH trasmitted relative to the other simultaneous PSFCH transmitted could limit the maximum number of simultaneous transmissions. (e.g. Same PSD or different PSD)

- For contiguous & discontiguous transmissions N>1 could be supported and MPR, AMPR, IBE are some of the RF specs which need to be studied in RAN4.

  - The requirements for contigous & non-contiguous transmission could be different

  - For non-allocation RBs transmission MPR/A-MPR could be higher compared to contiguous allocation of PSFCH

  - System parameters for NR V2X UE were agreed

    - Channel raster

- For n47

- Option 1: Channel raster for n47 should be based on general channel raster definition in NR which is SCS based channel raster.

      - The co-existence of LTE when the channel is shared should be considered and frequency shift is FFS.

- For licensed band

- Reuse NR Uu channel raster for sidelink in the NR V2X licensed bands

      - The co-existence of LTE Uu when the channel is shared should be considered and frequency shift is FFS.

    - Synch raster

- For n47 and licensed band

- Do not define sync raster for NR V2X band at both n47 and licensed bands.

RAN4#92bis RRM

- Agreement

  - Applicable scenario

    - RRM requirements shall be specified based on NR SL in FR1 ITS band

  - UE Transmit Timing

    - FFS whether gNB in FR2 is considered as timing reference source or not

      - If considered, use the values which were addressed in RAN4#92(excel sheet in R4-190993)

    - If not considered, do not specify

  - Synchronization

    - For scenarios timing misalignment may exist between UEs communicating on SL

      - With current RAN1 agreement on synchronization source priority, in following scenarios timing misalignment may exist between UEs communicating on SL

        - UE1 and UE2 synced to two different gNBs, but the 2 gNBs are with different timing

        - UE1 and UE2 synced to two different eNBs, but the 2 eNBs are with different timing

        - UE1 synced to eNB, UE2 synced to gNB, eNB and gNB are with different timing

      - RAN4 sends LS to ask RAN2 to check if there is any signalling available for timing adjustment in the above scenarios where multiple gNB/eNB with different timing are presented

      - LS (12826) was approved

      - Chairman note

        - Possible agreement: RAN4 will not define solution to facilitate the communication between UEs that synchronized to asynchronous synchronization reference sources

    - Potential issue for initiation/cease of SLSS Tx

      - RAN4 should study the following scenario:

        - In EN-DC/NE-DC,

          - Sidelink UE will possibly experience  Ping-Pong effect when reselecting the sync. reference source since gNB & eNB are in the same priority

          - Therefore, sidelink UE may suffer Ping-Pong effect between transmitting or not transmitting SLSS Tx if Pcell and PSCell have the different RSRP.

    - UE capable number of intra-frequency V2X SyncRef UE performing S-RSRP measurements

      - [3] same as LTE-V2X

    - Dropping Rate for selection/reselection of NR V2X synchronization reference source

      - Define it by at least considering NR SyncRef UE search and PBCH reading time

      - The side condition should be [0]dB

      - Study Rx dropping requirement by considering NR SyncRef UE identification performance and UE implementation constraint

      - Tx dropping requirement

        - Option 1: following LTE, dropping SLSS Tx and data Tx for 3 SLSS period in asynchronized case, dropping SLSS Tx for 3 SLSS period in synchronized case

        - Other options are not precluded

    - Evaluation time for initiation/cease SLSS Tx

      - gNB as synchronization source

        - FFS evaluation time

        - Related measurement time follows NR intra-frequency measurement requirement

      - eNB as synchronization source

        - Reuse LTE-V2X requirement

      - GNSS as synchronization source

        - Depending on RAN1 decision

      - SyncRef UE as synchronization source

        - To be defined based on the measurement simulation in next meeting

    - Simulation Assumption for SyncRefUE identification & S-RSRP measurement were agreed

  - Interruption

    - Only focus on PC5 to Uu interruption

    - Allow interruption of [1ms] on SL Tx and Rx during synchronization source change for all SCS in NR V2X

    - When NR SL in ITS Band

      - Not specify interruption requirement to SL due to Uu

        - Not define interruption requirement to SL due to Uu RRC configuration

        - Not define interruption requirement to SL due to Uu active BWP switch

      - Define interruption requirement to Uu due to SL UE RRC reconfiguration by reusing Rel-15 NR interruption requirements due to RRC reconfiguration for inter-band

      - RRM SL impact on timing misalignment between GNSS and gNB&eNB

        - SL communication may be impacted due to timing misalignment, RAN4 does not specify requirement

    - For interruption when NR Uu BWP switching, and NR V2X SL BWP configuration/reconfiguration (if supported) are performed simultaneously

      - Keep 2 options, one of options will be selected in next meeting

        - Opt1 : Not define the interruption requirement and NR Uu BWP switching delay is not impacted

        - Opt2 : NR Uu BWP switching delay could be extended

  - Measurement

    - SSB RSRP measurement

      - Simulation assumption

        - follow synchronization simulation assumptions

      - Measurement accuracy

        - reuse the same accuracy from NR Uu , side condition pending simulation results

      - Measurement period

        - Pending simulation results

    - Autonomous Resource Reselection measurement

      - Evaluate only L1 SL-RSRP measurement for autonomous resource selection/reselection. For it, RAN4 need to wait RAN1 agreement for RS design related L1 SL-RSRP

    - Congestion Control measurement

      - Pending RAN1 discussion for whether to use S-RSSI based congestion control

  - RRM Spec. Skeleton was agreed

RAN4#93 RF

- Agreement

  - TP on supporting of 30MHz CBW and 256QAM for single carrier NR V2X UE in n47 were approved.

  - TP on Modification of coexistence conclusion for NR V2X service were approved

    - To support licensed band SL operation in n38, RAN4 need to change the conclusion part as follow

    - 1.	For coexistence in ITS spectrum of n47(Case1, Case2, Case3 and Case4), following observations are made:

    - Based on the simulation results, NR V2X can coexist with LTE V2X or DSRC in ITS spectrum of n47.

    - 2.	For coexistence in license spectrum for FR1(Case 5, and Case 6), following observations are made:

    - Based on the simulation results, there is no evidence that NR V2X can coexist with NR Uu in licensed spectrum without power control for FR1.

      - If there is no power control scheme in NR V2X, throughput degradation is unacceptable for victim NR BS.

    - When OLPC is employed for either unicast, broadcast or group-cast in the licensed band, eNB/gNB performance degradation in the adjacent channel is negligible in FR1.

    - 3.	For coexistence in licensed spectrum for FR2(Case 9 and Case 10), no simulation result was submitted.

Based on the above analysis, the PC5-based NR V2X service will be within acceptable operating limits for adjacent channel coexistence scenarios in ITS spectrum of n47 and in licensed spectrum either when the entire band is allocated for SL in a given region or when SL operation in a TDD band in sync with the non-V2X operation in the same band.

  - RAN4 agreed the detail SL operation restriction in n38 as follow

    - n38 SL operation in whole n38 band without NR Uu

    - n38 SL operation V2X UE operated with n38 NR Uu UE with synchronous operation(TDD-TDD).

    - n38 SL operation does not allow the standalone operation which will be operated with NR Uu in other licensed band for NR V2X UE e.g. V2X_n20A-n38A in rel-16

    - n7 SL operation will not allowed in rel-16

  - TP on MPR simulation assumption for NR V2X in band n47

    - Additional detail parameters were agreed as follow

MPR simulation assumption based on RAN1’s agreement

| Items | Assumption |
| --- | --- |
| Allowed sub-channel sizes | • Support {10, 15, 20, 25, 50, 75, 100} PRBs for possible sub-channel size. o FFS other values (e.g., 4, 5, 6, etc.) |
| Regarding PSCCH / PSSCH multiplexing | At least option 3 is supported for CP-OFDM |
| PSCCH size | FFS |
| PSD offset of X dB between PSCCH and PSSCH | Option 1: 0dB Option 2: 3dB other options are not precluded |

  - TP on general Tx/Rx requirements for NR V2X UE at licensed bands were approved

    - Add n38 for SL operation in operating V2X bands and include CBW

    - Specify the UE Tx/Rx RF requirements for SL operation in licensed band

  - TP on RF core requirements for con-current operation of NR V2X UE were approved

    - Example NR V2X_con-current operating band is added

    - E.g.) NR V2X_nX-n47

  - RAN4 agreed some minor changes and make consensus to specify emission requirements based on regional regulation.

    - Remove [] in Min. output power

    - Target SNR point is [-1dB] for NR V2X REFSENS requirement assuming with rank1 code rate 1/3 and QPSK modulation

  - RAN4 agreed the detail system parameters as follow

Channel raster at n47

| NR Operating Band | ΔFRaster (kHz) | Uplink Range of NREF (First – <Step size> – Last) | Downlink Range of NREF (First – <Step size> – Last) |
| --- | --- | --- | --- |
| n47 | 15 | 790334-<1>-795000 | 790334-<1>-795000 |
|  | [30] | [790334-<2>-795000] | [790334-<2>-795000] |
|  | [60] | [790334-<4>-795000] | [790334-<4>-795000] |

    - For the frequency shift, Option2 equation will specify the channel raster for NR V2X UE at n47.

      - Opt 2: Δshift-V2X = N*5kHz  + Δshift

        - Both N and Δshift are separately signaled by network configuration or pre-configuration.

        - N can be set as one of following values：[-1,0,1]

        - Δshift (0 or 7.5kHz) will be reused from existing IE(frequencyShift7p5khz) from NR Uu

    - Revised LS on channel raster (by CATT) and TP on channel raster (by Vivo and CATT) were endorsed in AH meeting.

  - Related reply LS issues were discussed and sent LS to related WGs

- Reply LS on UL-SL prioitization

Question 1: For case 1, where the LTE Uu controls NR SL, RAN2 would like to check with RAN4 whether LTE Uu can share the same frequency with NR SL?

Answer to Q1:

- Case 1 (same carrier): Shared/same carrier frequency: RAN4 has not concluded the coexistence evaluation of SL operation in licensed bands. Since the coexistence study is ongoing, RAN4 cannot confirm the validity when UL TX overlaps in time domain with SL TX in the shared/same carrier frequency at this time.  If the coexistence evaluation indicate feasibility, RAN4 will inform accordingly.

- Case 2 (different carrier): Different carrier frequency: when UL TX and SL TX (in different carrier frequency) share TX chains and power budget), the UL/SL prioritization scenario is valid.

- Reply LS on transient period for SSB design : RAN4 agreed to capture all views from interested companies as follow

RAN4 would like to thank RAN1 for the LS on the transient period in NR V2X S-SSB design. RAN4 had intensive discussions on the following cases:

- In the case of no power change, transient period is not required in the presented NR S-SSB structure.

- In the case of power change, the performance for S-SSB detection with transient period can be the same or different from different parties.

  - Option 1: There is better performance when one symbol for transient is inserted between S-PSS and S-SSS compared to those without power change.

  - Option 2: There is no performance difference compared to those without power change.

  - Option 3: There is same or worse performance when one symbol for transient is inserted between S-PSS and S-SSS compared to scenario without power change and that P-SSS and S-SSS are allocated in adjacent symbols.

- Sent LS on channel raster agreement in RAN4: RAN4 respectfully requests RAN2 to design signal parameters for reference frequency shift for NR V2X frequency configuration in FR1.

For NR V2X UE, the reference frequency can be shifted by configuration.

FREF_V2X = FREF + Δshift + N * 5kHz

Where

Δshift = 0 kHz or 7.5 kHz can be reused from existing IE (frequencyShift7p5khz) for NR Uu, and

N can be set as one of following values {-1, 0, 1}.

The Δshift and N are signalled by network in higher layer parameter or configured by pre-configuration parameters.

RAN4#93 RRM

- Agreement

  - Not applicable scenario

    - Single carrier in NR V2X SL + EN-DC/NE-DC/NR-DC/NR-CA/LTE-CA/LTE-DC in Uu

      - NR V2X SL is dedicated to NR V2X SL and is not used for Uu link

  - UE Transmit Timing

    - Do not define NR V2X SL RRM requirements for the scenarios with FR2 gNB as synchronization source in Rel-16

    - Do not define NR V2X SL RRM requirements for the scenarios with NR FR2 Uu in Rel-16

  - Synchronization

    - SyncRef UE identification time

      - SyncRef UE identification time is 3 SLSS periods

        - S-RSRP measurement period is not included in SyncRef UE identification time and shall be considered as a part of test case definition for the total measurement time

    - Initiation/cease SLSS Tx with gNB as synchronization

      - For measurement time, re-use NR intra-frequency measurement with/without gaps time when gNB is used as synchronization reference source

      - Tevaluate,SLSS for the both cases w/o Gap

      - Tevaluate,SLSS for the case with Gap

    - Initiation/cease SLSS Tx with GNSS as synchronization

      - Reuse the evaluation time of gNB when gNB is serving cell and UE is in-coverage of gNB

      - Reuse the evaluation time of eNB when eNB is serving cell and UE is in-coverage of eNB

      - [ ] will be put in RRM spec. before RAN1’s agreement on it

    - Initiation/cease SLSS Tx with SyncRef UE as synchronization

      - Side condition

        - Option 1 : -6dB same as NR Uu measurement(LTE-V2X measurement)

        - Option 2 : 0dB

        - Other options are not precluded

      - Measurement time of S-RSRP

        - 320ms

      - Tevaluate,SLSS

        - 640ms

    - Tx Dropping Rate for selection/reselection of NR V2X synchronization reference source

    - Rx Dropping Rate for selection/reselection of NR V2X synchronization reference source

      - UE is allowed to drop up to X slots of its V2X data reception per PSBCH monitoring occasion and overall drop rate shall not exceed [0.3%] of its V2X data reception during Tdetect,SyncRef UE_V2X for the purpose of selection / reselection to the SyncRef UE

      - Define X value in next meeting

    - Ping-Pong effect when gNB & eNB are in the same priority (EN-DC/NE-DC)

      - Not consider in Rel-16

    - Study Ping-Pong effect when gNB is timing reference source

  - Interruption

    - Interruption when NR Uu BWP switching, and RRC configuration/reconfiguration for SL(if supported) are performed simultaneously

      - Following NR Uu, do not consider compound actions involving RRC reconfiguration in RAN4 requirement for single carrier in Uu link

    - Interruption requirement on Uu due to NR SL BWP re-configuration

      - Do not define the requirement

    - Interruption requirement on Uu due to SL Tx/Rx operation in ITS band

      - Do not define the requirement

      - Note : Data drop may be possible due to power sharing between SL & UL, it does not define interruption

    - Interruption requirement on Uu due to NR SL carrier switching during the RRC reconfiguration procedure (no BWP switching)

      - It is not a valid scenario in Rel-16

    - Interruption to SL due to synchronization source change

      - Allow interruption of 1ms on SL Tx and Rx during synchronization source change for all SCS in NR V2X

    - Interruption to SL due to Uu RRC configuration

      - Do not specify the requirement

  - Measurement

    - Autonomous Resource Reselection measurement

      - Define requirement for resource selection/reselection measurement based on single-shot L1 SL-RSRP

      - Whether to define other measurement requirements needs RAN1’s further inputs

    - RSSI measurement for congestion control

      - Base line is that the S-RSSI measurement accuracy requirements in LTE V2X can be reused for defining SL-RSSI measurement accuracy requirements in NR V2X

      - After RAN1 measurement procedure is completed, it should be reconsidered

    - Resource pre-emption mechanism

      - Study whether define or not requirement to verify resource pre-emption mechanism

  - Unicast, groupcast related

    - Tx-Rx distance-based HARQ feedback for groupcast

      - Study to introduce the requirement for distance-based HARQ feedback option 1

      - Next meeting, RAN4 should decide whether to introduce the requirement

- Draft CRs were endorsed for TS38.133

  - R4-1915921, R4-1915922, R4-1915795

- CRs were technically endorsed for TS38.133

  - R4-1915606, R4-1915796

- CR was agreed for(TS36.133

  - R4-15923

2.4.2	Remaining Open issues

RF Open issues

- RAN4 will have further discussion on the baseline RF parameters and UE RF architecture by e-mail discussion until 15th/Jan./2020

- PSFCH MPR simulation assumption and RF core requirements

- General PSCCH/PSSCH MPR simulation results and specify the MPR/A-MPR

- A-SEM requirements according to regional regulatons

- NR V2X con-current operation at licensed bands

  - NR V2X PC5 (at licensed band Y) + NR Uu(at licensed band X)

RRM Open issues

- Rx Dropping Rate for selection/reselection of NR V2X synchronization reference source

- Study whether introduce or not related requirement

  - Ping-Pong effect when gNB is timing reference source

  - Resource pre-emption mechanism

  - Distance-based HARQ feedback option 1 for groupcast

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN1#98bis

- R1-1910005	Discussion on physical layer structure for sidelink	Spreadtrum Communications

- R1-1910006	Consideration on NR sidelink mode 1 resource allocation	Spreadtrum Communications

- R1-1910007	Discussion on NR sidelink Mode 2 resource allocation	Spreadtrum Communications

- R1-1910008	Discussion on synchronization mechanism for NR V2X	Spreadtrum Communications

- R1-1910009	Discussion on physical layer procedures for sidelink	Spreadtrum Communications

- R1-1910010	Considerations on sidelink congestion control	Spreadtrum Communications

- R1-1910054	Sidelink physical layer structure for NR V2X	Huawei, HiSilicon

- R1-1910055	Sidelink resource allocation mode 1	Huawei, HiSilicon

- R1-1910056	Sidelink resource allocation mode 2 for NR V2X	Huawei, HiSilicon

- R1-1910057	Sidelink synchronization mechanisms for NR V2X	Huawei, HiSilicon

- R1-1910058	In-device coexistence between LTE and NR sidelinks	Huawei, HiSilicon

- R1-1910059	Sidelink physical layer procedures for NR V2X	Huawei, HiSilicon

- R1-1910060	QoS management for NR sidelink	Huawei, HiSilicon

- R1-1910061	NR Uu control for LTE sidelink	Huawei, HiSilicon

- R1-1910134	Control Channel Design and its Efficient Transmission in NR-V2X	Fujitsu

- R1-1910135	Discussion on mode 1 resource allocation for NR V2X	Fujitsu

- R1-1910136	Dynamic Resource Selection for NR Sidelink	Fujitsu

- R1-1910137	Dynamic Sidelink Bi-mode Transmission under gNB Configuration	Fujitsu

- R1-1910138	Discussion of Sidelink synchronization mechanism for NR V2X	Fujitsu

- R1-1910139	Discussion on physical layer procedure for NR V2X	Fujitsu

- R1-1910140	Other aspects on physical layer structure for NR sidelink	Fujitsu

- R1-1910144	Discussion on physical layer structure for NR sidelink	Lenovo, Motorola Mobility

- R1-1910145	Discussion on resource allocation for NR sidelink Mode 1	Lenovo, Motorola Mobility

- R1-1910146	Discussion on resource allocation for NR sidelink Mode 2	Lenovo, Motorola Mobility

- R1-1910147	Discussion on physical layer procedures for NR sidelink	Lenovo, Motorola Mobility

- R1-1910148	RLM procedure	Lenovo, Motorola Mobility

- R1-1910163	Discussion on mode-1 resource allocation for NR sidelink	CMCC

- R1-1910164	Discussion on HARQ feedback for NR V2X	CMCC

- R1-1910179	RS design and other physical layerdesign issues for NR V2X sidelink	Mitsubishi Electric RCE

- R1-1910180	On synchronization procedures for NR V2X sidelink	Mitsubishi Electric RCE

- R1-1910211	Physical layer structure for NR sidelink	vivo

- R1-1910212	Discussion on mode 1 resource allocation mechanism	vivo

- R1-1910213	Discussion on mode 2 resource allocation mechanism	vivo

- R1-1910214	Simultaneous configuration of Mode 1 and Mode 2 for transmitter UE	vivo

- R1-1910215	Sidelink synchronization mechanism	vivo

- R1-1910216	In-device coexistence between NR and LTE sidelinks	vivo

- R1-1910217	Physical layer procedure for NR sidelink	vivo

- R1-1910218	QoS management for sidelink	vivo

- R1-1910219	Support of NR Uu controlling LTE sidelink	vivo

- R1-1910220	Discussion on RLM in NR sidelink	vivo

- R1-1910278	Mode 1 resource allocation schemes on sidelink	ZTE,Sanechips

- R1-1910279	Mode 2 resource allocation schemes on sidelink	ZTE,Sanechips

- R1-1910280	Simulation of mode 2 resource schemes	ZTE,Sanechips

- R1-1910281	In-device coexistence between NR V2X and LTE V2X	ZTE,Sanechips

- R1-1910282	Discussion on NR Uu controlling LTE sidelink	ZTE,Sanechips

- R1-1910297	NR sidelink physical layer structure	ZTE, Sanechips

- R1-1910298	Discussion on synchronization mechanism in NR V2X	ZTE, Sanechips

- R1-1910299	Discussion on PHY procedures for sidelink	ZTE, Sanechips

- R1-1910300	Discussion on QoS management	ZTE, Sanechips

- R1-1910301	Discussion on AS level link management for unicast	ZTE, Sanechips

- R1-1910327	Physical layer structure for NR sidelink	CATT

- R1-1910328	Discussion on Mode 1 Resource allocation in NR V2X	CATT

- R1-1910329	Discussion on resource allocation mechanism for sidelink Mode 2 in NR V2X	CATT

- R1-1910330	Sidelink synchronization mechanism in NR V2X	CATT

- R1-1910331	In-device coexistence of LTE and NR sidelink	CATT

- R1-1910332	Sidelink physical layer procedures in NR V2X	CATT

- R1-1910333	QoS management in NR V2X	CATT

- R1-1910334	Disucssion on NR Uu controlling LTE sidelink	CATT

- R1-1910335	Radio link monitoring of sidelink unicast communication	CATT

- R1-1910372	Physical layer structure for NR-V2X	OPPO

- R1-1910373	Mode 1 resource allocation for NR SL	OPPO

- R1-1910374	Discussion of synchronization mechanism for NR-V2X	OPPO

- R1-1910375	Physical layer procedure for NR-V2X sidelink	OPPO

- R1-1910376	Discussion of RLM for Unicast	OPPO

- R1-1910379	Discussions on resource reservation, sensing and selection in Mode 2	OPPO

- R1-1910380	On other aspects of mode 2 resource allocation	OPPO

- R1-1910381	Discussion on in-device coexistence	OPPO

- R1-1910382	Discussion on congestion control metrics and reporting	OPPO

- R1-1910383	On DCI signalling to control LTE sidelink and UE capability reporting	OPPO

- R1-1910396	On RLM and RLF in NR V2X	Huawei, HiSilicon

- R1-1910409	Physical layer structure for sidelink	TCL Communication Ltd.

- R1-1910410	Resource allocation for NR sidelink Mode 1	TCL Communication Ltd.

- R1-1910411	Resource allocation for NR sidelink Mode 2	TCL Communication Ltd.

- R1-1910412	Sidelink synchronization mechanism	TCL Communication Ltd.

- R1-1910413	Physical layer procedures for sidelink	TCL Communication Ltd.

- R1-1910469	On Physical Layer Structures for NR V2X	Samsung

- R1-1910470	On Resource Allocation for NR V2X Mode 1	Samsung

- R1-1910471	On Resource Allocation for NR V2X Mode 2	Samsung

- R1-1910472	On Simultaneous Configuration of Mode 1 and Mode 2	Samsung

- R1-1910473	On Synchronization Mechanisms for NR V2X	Samsung

- R1-1910474	On Coexistence between LTE and NR PC5	Samsung

- R1-1910475	On Physical Layer Procedures for NR V2X	Samsung

- R1-1910476	On QoS Management for NR V2X	Samsung

- R1-1910477	On NR Uu controlling LTE sidelink	Samsung

- R1-1910478	On Sidelink RLM/RLF	Samsung

- R1-1910512	Discussion of Physical layer structure for sidelink	Nokia, Nokia Shanghai Bell

- R1-1910513	Discussion of Resource allocation for sidelink - Mode 1	Nokia, Nokia Shanghai Bell

- R1-1910514	Discussion of Resource allocation for sidelink - Mode 2	Nokia, Nokia Shanghai Bell

- R1-1910515	Discussion of Sidelink synchronization mechanism	Nokia, Nokia Shanghai Bell

- R1-1910516	Discussion of In-device coexistence between LTE and NR sidelinks	Nokia, Nokia Shanghai Bell

- R1-1910517	Discussion of Physical layer procedures for sidelink	Nokia, Nokia Shanghai Bell

- R1-1910518	Discussion of QoS management for sidelink	Nokia, Nokia Shanghai Bell

- R1-1910519	Discussion of NR Uu controlling LTE sidelink	Nokia, Nokia Shanghai Bell

- R1-1910520	Discussion of Sidelink RLM/RLF	Nokia, Nokia Shanghai Bell

- R1-1910532	PHY layer structure for NR sidelink	Ericsson

- R1-1910533	Uu-based sidelink resource allocation	Ericsson

- R1-1910534	Resource allocation for Mode-2 transmissions	Ericsson

- R1-1910535	Miscellaneous issues on resource allocation	Ericsson

- R1-1910536	S-SSB design and synchronization protocol for NR SL	Ericsson

- R1-1910537	In-device coexistence between LTE and NR sidelinks	Ericsson

- R1-1910538	PHY layer procedures for NR sidelink	Ericsson

- R1-1910539	Congestion control for NR sidelink	Ericsson

- R1-1910540	NR Uu controlling LTE sidelink transmissions	Ericsson

- R1-1910541	On SL RLM and RLF in NR V2X for unicast	Ericsson

- R1-1910553	Feature lead summary#1 on Resource allocation for NR sidelink Mode 1	Ericsson

- R1-1910554	Design of NR V2X Physical Layer Structures	Fraunhofer HHI, Fraunhofer IIS

- R1-1910555	Resource Allocation for Mode 1 NR V2X	Fraunhofer HHI, Fraunhofer IIS

- R1-1910556	Resource Allocation for Mode 2 NR V2X	Fraunhofer HHI, Fraunhofer IIS

- R1-1910557	Physical Layer Procedures for NR V2X	Fraunhofer HHI, Fraunhofer IIS

- R1-1910569	In-device coexistence between LTE and NR sidelinks	NEC

- R1-1910570	Discussion on Qos management	NEC

- R1-1910615	Views on physical layer procedures for sidelink	KT Corp.

- R1-1910616	TR 37.985, “Overall description of Radio Access Network (RAN) aspects for Vehicle-to-everything (V2X) based on LTE and NR”, v0.2.0	Huawei

- R1-1910617	QoS Management for NR sidelink	Fraunhofer IIS, Fraunhofer HHI

- R1-1910648	Sidelink physical structure for NR V2X communication	Intel Corporation

- R1-1910649	Resource allocation mode-1 for NR V2X sidelink communication	Intel Corporation

- R1-1910650	Resource allocation mode-2 for NR V2X sidelink communication	Intel Corporation

- R1-1910651	Sidelink synchronization for NR V2X communication	Intel Corporation

- R1-1910652	Sidelink in-device coexistence solutions	Intel Corporation

- R1-1910653	Sidelink physical layer procedures for NR V2X communication	Intel Corporation

- R1-1910654	QoS aware congestion control for NR V2X communication	Intel Corporation

- R1-1910655	NR Uu control of LTE sidelink communication	Intel Corporation

- R1-1910696	Physical layer structure for the sidelink	Futurewei

- R1-1910697	Views on mode-1 resource allocation	Futurewei

- R1-1910698	Views on mode-2 resource allocation	Futurewei

- R1-1910699	Synchronization for sidelink	Futurewei

- R1-1910700	Physical procedures for sidelink	Futurewei

- R1-1910701	Support of NR Uu controlling LTE sidelink	Futurewei

- R1-1910702	Support of ProSe on the sidelink	Futurewei

- R1-1910704	RLM/RLF for NR Sidelink	Futurewei

- R1-1910706	Feature lead summary of support of NR Uu controlling LTE sidelink	Futurewei

- R1-1910764	Discussion on physical layer structure for NR sidelink	Sony

- R1-1910765	Discussion on mode 2 resource allocation for NR sidelink	Sony

- R1-1910766	Discussion on physical layer procedures for NR sidelink	Sony

- R1-1910767	Discussion on QoS management for sidelink	Sony

- R1-1910777	Discussion on physical layer structure for NR sidelink	LG Electronics

- R1-1910778	Discussion on resource allocation for Mode 1	LG Electronics

- R1-1910779	Discussion on resource allocation for Mode 2	LG Electronics

- R1-1910780	Discussion on simultaneous configuration of Mode 1 and Mode 2 for a UE	LG Electronics

- R1-1910781	Discussion on NR sidelink synchronization mechanism	LG Electronics

- R1-1910782	Discussion on in-device coexistence between LTE and NR sidelinks	LG Electronics

- R1-1910783	Discussion on physical layer procedure for NR sidelink	LG Electronics

- R1-1910784	Discussion on QoS management for NR sidelink	LG Electronics

- R1-1910785	Discussion on NR Uu controlling LTE sidelink	LG Electronics

- R1-1910786	Discussion on AS level link management for unicast	LG Electronics

- R1-1910796	Physical layer structure for NR V2X	ITL

- R1-1910797	Physical layer procedure for NR V2X	ITL

- R1-1910841	Discussion on physical layer structure for sidelink in NR V2X	Panasonic Corporation

- R1-1910842	Discussion on sidelink resource allocation in mode 2 for NR V2X	Panasonic Corporation

- R1-1910843	Discussion on physical layer procedures for sidelink in NR V2X	Panasonic Corporation

- R1-1910848	Discussion on SL Mode-1 Resource Allocation	Asia Pacific Telecom co. Ltd

- R1-1910858	Considering on NR Sidelink Resource Allocations using Mode 1	ITRI

- R1-1910859	Resource Allocation Mechanism for NR Sidelink Mode 2	ITRI

- R1-1910860	Discussion on NR Sidelink Synchronization Issues and Mechanisms for 5G V2X	ITRI

- R1-1910861	Discussion on NR V2X Sidelink Physical Layer Procedures	ITRI

- R1-1910862	QoS management for sidelink congestion control	ITRI

- R1-1910874	Feature lead summary for AI 7.2.4.5 Physical layer procedures for sidelink	LG Electronics

- R1-1910921	Physical layer structure for NR sidelink	Sharp

- R1-1910922	Resource allocation mode 1 for NR sidelink	Sharp

- R1-1910923	Resource allocation mode 2 for NR sidelink	Sharp

- R1-1910924	Synchronization mechanism for NR sidelink	Sharp

- R1-1910925	Physical layer procedures for NR sidelink	Sharp

- R1-1910960	Discussion on NR V2X Physical Layer Structure	Apple Inc.

- R1-1910961	Discussion on Mode 1 Resource Allocation	Apple Inc.

- R1-1910962	On Mode 2 Resource Allocation for NR Sidelink	Apple Inc.

- R1-1910963	Remaining Issues on In-device Coexistence between NR and LTE Sidelinks	Apple Inc.

- R1-1910964	NR V2X Sidelink Physical Layer Procedures	Apple Inc.

- R1-1910965	On NR Uu Controlling LTE Sidelink	Apple Inc.

- R1-1911022	Discussion on Mode 1 Resource Allocation	ASUSTEK COMPUTER (SHANGHAI)

- R1-1911023	Discussion on sidelink physical layer procedure on NR V2X	ASUSTEK COMPUTER (SHANGHAI)

- R1-1911026	Physical layer structure for NR sidelink	NEC

- R1-1911027	Mode 1 resource allocation mechanism for NR sidelink	NEC

- R1-1911028	Mode 2 resource allocation mechanism for NR sidelink	NEC

- R1-1911029	Synchronization mechanism for NR sidelink	NEC

- R1-1911030	Physical layer procedures for NR sidelink	NEC

- R1-1911065	Discussion on sidelink physical layer structure	MediaTek Inc.

- R1-1911066	NR Sidelink Mode-1 resource allocation	MediaTek Inc.

- R1-1911067	On sidelink mode-2 resource allocation	MediaTek Inc.

- R1-1911068	Discussion on sidelink based synchronization mechanism	MediaTek Inc.

- R1-1911069	On in-device coexistence between LTE and NR sidelinks	MediaTek Inc.

- R1-1911070	Physical layer procedures for sidelink	MediaTek Inc.

- R1-1911071	Support of NR-Uu controlling LTE sidelink	MediaTek Inc.

- R1-1911072	Discussion on RLM for unicast	MediaTek Inc.

- R1-1911104	Considerations on Physical Layer aspects of NR V2X	Qualcomm Incorporated

- R1-1911105	Mode 1 Resource allocation for NR-V2X	Qualcomm Incorporated

- R1-1911106	Sidelink Resource Allocation Mechanism for NR V2X	Qualcomm Incorporated

- R1-1911107	Synchronization design for NR V2X	Qualcomm Incorporated

- R1-1911108	Feature Lead summary of In-device Coexistence Aspects in NR-V2X (AI 7.2.4.4)	Qualcomm Incorporated

- R1-1911109	Co-existence aspects for NR-V2X and LTE-V2X	Qualcomm Incorporated

- R1-1911110	Physical layer procedures for sidelink	Qualcomm Incorporated

- R1-1911111	QoS management and congestion control for sidelink	Qualcomm Incorporated

- R1-1911112	NR Uu control of LTE sidelink	Qualcomm Incorporated

- R1-1911168	Sidelink physical layer structure for NR V2X	NTT DOCOMO, INC.

- R1-1911169	Sidelink resource allocation mechanism mode 1 for NR V2X	NTT DOCOMO, INC.

- R1-1911170	Sidelink resource allocation mechanism mode 2 for NR V2X	NTT DOCOMO, INC.

- R1-1911171	Sidelink synchronization mechanism for NR V2X	NTT DOCOMO, INC.

- R1-1911172	In-device coexistence for NR sidelink	NTT DOCOMO, INC.

- R1-1911173	Sidelink physical layer procedure for NR V2X	NTT DOCOMO, INC.

- R1-1911174	RLM/RLF for NR sidelink	NTT DOCOMO, INC.

- R1-1911208	Discussion on sidelink structure in NR V2X	ASUSTeK

- R1-1911210	Discussion on Mode 2 resource allocation in NR V2X	ASUSTeK

- R1-1911211	Discussion on RLM in NR V2X	ASUSTEK COMPUTER (SHANGHAI)

- R1-1911262	System level evaluations on sidelink resource allocation mode 2 for NR V2X	Huawei, HiSilicon

- R1-1911273	Sidelink Physical Layer Structure	Kyocera Corporation, Continental Automotive GmbH

- R1-1911274	Sidelink Resource Allocation Mode 2	Kyocera Corporation

- R1-1911276	Physical Layer Structure for NR V2X Sidelink	InterDigital, Inc.

- R1-1911277	NR Sidelink Mode 1 Resource Allocation	InterDigital, Inc.

- R1-1911278	NR Sidelink Mode 2 Resource Allocation	InterDigital, Inc.

- R1-1911279	In-device Coexistence between LTE and NR V2X Sidelinks	InterDigital, Inc.

- R1-1911280	Physical Layer Procedures for NR V2X Sidelink	InterDigital, Inc.

- R1-1911281	Congestion control and QoS Management for NR V2X	InterDigital, Inc.

- R1-1911282	On NR Uu Controlling LTE Sidelink	InterDigital, Inc.

- R1-1911283	Sidelink RLM/RLF for NR V2X	InterDigital, Inc.

- R1-1911287	Discussion on physical layer structure for 5G V2X	Xiaomi Communications

- R1-1911288	On Mode 1 resource allocation of V2x communications	Xiaomi Communications

- R1-1911289	On Mode 2 resource allocation of V2x communications	Xiaomi Communications

- R1-1911290	On Synchronization for 5G V2X	Xiaomi Communications

- R1-1911291	On procedures for 5G V2x communications	Xiaomi Communications

- R1-1911303	Discussion on sidelink synchronization mechanism for NR V2X	ITL

- R1-1911304	On HARQ procedure for NR sidelink	Sequans Communications

- R1-1911305	Sidelink synchronization mechanism for NR V2X	Sequans Communications

- R1-1911306	On NR sidelink physical layer structure	Sequans Communications

- R1-1911323	Considerations on the resource allocation for NR sidelink Mode2	CAICT

- R1-1911324	Considerations on procedures of NR Sidelink	CAICT

- R1-1911333	Discussion on Resource Allocation for NR V2X Mode 1	Convida Wireless

- R1-1911334	On Sidelink Resource Allocation Mode 2	Convida Wireless

- R1-1911335	On Physical Layer Procedures for Sidelink	Convida Wireless

- R1-1911336	IS/OOS Indications for RLM/RLF	Convida Wireless

- R1-1911338	In-device coexistence between LTE and NR sidelinks	Futurewei

- R1-1911344	Feature lead summary#1 for agenda item 7.2.4.1 Physical layer structure for sidelink	Samsung

- R1-1911346	Discussion on physical layer structure for NR sidelink	LG Electronics

- R1-1911347	Summary#1 for AI 7.2.4.2.2 V2X Mode-2 Resource Allocation	Intel Corporation

- R1-1911407	Feature Lead Summary #1 for NR-V2X AI - 7.2.4.8 SL RLM/RLF	InterDigital

- R1-1911418	Physical layer structure for NR sidelink	vivo

- R1-1911419	Discussion on mode 1 resource allocation mechanism	vivo

- R1-1911420	Discussion on mode 2 resource allocation mechanism	vivo

- R1-1911421	Sidelink synchronization mechanism	vivo

- R1-1911424	Feature Lead Summary for 7.2.4.6 QoS management	Nokia

- R1-1911440	Feature lead summary on AI 7.2.4.3 Sidelink synchronization mechanism	CATT

- R1-1911458	Discussion on NR sidelink synchronization mechanism	LG Electronics

- R1-1911552	Summary#2 for AI 7.2.4.2.2 V2X Mode-2 Resource Allocation	Intel Corporation

- R1-1911595	Feature lead summary#2 for agenda item 7.2.4.1 Physical layer structure for sidelink	Samsung

- R1-1911608	Summary#3 for AI 7.2.4.2.2 V2X Mode-2 Resource Allocation	Intel Corporation

- R1-1911632	Feature Lead Summary#2 for 7.2.4.6 QoS management	Nokia

- R1-1911643	Feature lead summary#2 on Resource allocation for NR sidelink Mode 1	Ericsson

- R1-1911662	[Draft] LS on signalling of sidelink RSRP and CSI between UEs	LG Electronics

- R1-1911669	Feature lead summary#2 on AI 7.2.4.3 Sidelink synchronization mechanism	CATT

- R1-1911682	Sidelink physical structure for NR V2X communication	Intel Corporation

- R1-1911683	Summary#4 for AI 7.2.4.2.2 V2X Mode-2 Resource Allocation	Intel Corporation

- R1-1911684	Feature Lead summary#2 of In-device Coexistence Aspects in NR-V2X (AI 7.2.4.4)	Qualcomm Incorporated

- R1-1911687	Feature lead summary#2 of support of NR Uu controlling LTE sidelink	Futurewei

- R1-1911689	[Draft] Reply LS on SL RLM/RLF	InterDigital

- R1-1911698	LS on signalling of sidelink RSRP and CSI between UEs	RAN1, LG Electronics

- R1-1911699	Reply LS on SL RLM/RLF	RAN1, InterDigital

- R1-1911702	Feature lead summary#2 for AI 7.2.4.5 Physical layer procedures for sidelink	LG Electronics

- R1-1911703	Feature lead summary#3 for agenda item 7.2.4.1 Physical layer structure for sidelink	Samsung

- R1-1911709	Feature Lead Summary#3 for 7.2.4.6 QoS management	Nokia

- R1-1911710	[DRAFT] LS on NR V2X synchronization procedures	CATT

- R1-1911713	Feature lead summary#3 on Resource allocation for NR sidelink Mode 1	Ericsson

- R1-1911714	Feature lead summary#3 on AI 7.2.4.3 Sidelink synchronization mechanism	CATT

- R1-1911715	Feature lead summary#3 of support of NR Uu controlling LTE sidelink	Futurewei

- R1-1911716	Feature lead summary#4 for agenda item 7.2.4.1 Physical layer structure for sidelink	Samsung

- R1-1911718	LS on NR V2X synchronization procedures	RAN1, CATT

- R1-1911725	RAN1 Agreements on WI 5G V2X with NR sidelink	WI rapporteur (LG Electronics)

- R1-1911726	High layer parameters in WI 5G V2X with NR sidelink	WI rapporteur (LG Electronics)

- R1-1911746	LS on additional high layer information for sidelink physical layer operations	RAN1, LG Electronics

RAN1#99

- R1-1911882	Sidelink physical layer structure for NR V2X	Huawei, HiSilicon

- R1-1911883	Sidelink resource allocation mode 1	Huawei, HiSilicon

- R1-1911884	Sidelink resource allocation mode 2 for NR V2X	Huawei, HiSilicon

- R1-1911885	Sidelink synchronization mechanisms for NR V2X	Huawei, HiSilicon

- R1-1911886	In-device coexistence between LTE and NR sidelinks	Huawei, HiSilicon

- R1-1911887	Sidelink physical layer procedures for NR V2X	Huawei, HiSilicon

- R1-1911888	QoS management for NR sidelink	Huawei, HiSilicon

- R1-1911889	NR Uu control for LTE sidelink	Huawei, HiSilicon

- R1-1911952	Discussion of Physical layer structure for sidelink	Nokia, Nokia Shanghai Bell

- R1-1911953	Discussion of Resource allocation for sidelink - Mode 1	Nokia, Nokia Shanghai Bell

- R1-1911954	Discussion of Resource allocation for sidelink - Mode 2	Nokia, Nokia Shanghai Bell

- R1-1911955	Discussion of Sidelink synchronization mechanism	Nokia, Nokia Shanghai Bell

- R1-1911956	Discussion of In-device coexistence between LTE and NR sidelinks	Nokia, Nokia Shanghai Bell

- R1-1911957	Discussion of Physical layer procedures for sidelink	Nokia, Nokia Shanghai Bell

- R1-1911958	Discussion of QoS management for sidelink	Nokia, Nokia Shanghai Bell

- R1-1911959	Discussion of NR Uu controlling LTE sidelink	Nokia, Nokia Shanghai Bell

- R1-1911960	Discussion of Sidelink RLM/RLF	Nokia, Nokia Shanghai Bell

- R1-1912020	Physical layer structure for NR sidelink	vivo

- R1-1912021	Discussion on mode 1 resource allocation mechanism	vivo

- R1-1912022	Discussion on mode 2 resource allocation mechanism	vivo

- R1-1912023	Simultaneous configuration of Mode 1 and Mode 2 for transmitter UE	vivo

- R1-1912024	Sidelink synchronization mechanism	vivo

- R1-1912025	In-device coexistence between NR and LTE sidelinks	vivo

- R1-1912026	Physical layer procedure for NR sidelink	vivo

- R1-1912027	QoS management for sidelink	vivo

- R1-1912028	Support of NR Uu controlling LTE sidelink	vivo

- R1-1912029	Discussion on remaining aspects for NR V2X	vivo

- R1-1912077	Control Channel Design and its Efficient Transmission in NR-V2X	Fujitsu

- R1-1912078	Discussion on mode 1 resource allocation for NR V2X	Fujitsu

- R1-1912079	Dynamic Resource Selection for NR Sidelink	Fujitsu

- R1-1912080	Dynamic Sidelink Bi-mode Transmission under gNB Configuration	Fujitsu

- R1-1912081	Discussion of Sidelink synchronization mechanism for NR V2X	Fujitsu

- R1-1912082	Discussion on physical layer procedure for NR V2X	Fujitsu

- R1-1912083	Other aspects on physical layer structure for NR sidelink	Fujitsu

- R1-1912104	Discussion on sidelink physical layer structure	MediaTek Inc.

- R1-1912105	NR Sidelink Mode-1 resource allocation	MediaTek Inc.

- R1-1912106	On sidelink mode-2 resource allocation	MediaTek Inc.

- R1-1912107	Discussion on sidelink based synchronization mechanism	MediaTek Inc.

- R1-1912108	In-device coexistence between LTE and NR sidelinks	MediaTek Inc.

- R1-1912109	Physical layer procedures for sidelink	MediaTek Inc.

- R1-1912110	Support of NR-Uu controlling LTE sidelink	MediaTek Inc.

- R1-1912111	Discussion on RLM for unicast	MediaTek Inc.

- R1-1912153	Physical layer structure for NR sidelink	CATT

- R1-1912154	Discussion on Mode 1 Resource allocation in NR V2X	CATT

- R1-1912155	Discussion on resource allocation mechanism for sidelink Mode 2 in NR V2X	CATT

- R1-1912156	Sidelink synchronization mechanism in NR V2X	CATT

- R1-1912157	Feature lead summary on AI 7.2.4.3 Sidelink synchronization mechanism	CATT

- R1-1912158	In-device coexistence of LTE and NR sidelink	CATT

- R1-1912159	Sidelink physical layer procedures in NR V2X	CATT

- R1-1912160	QoS management in NR V2X	CATT

- R1-1912161	Disucssion on NR Uu controlling LTE sidelink	CATT

- R1-1912162	Radio link monitoring of sidelink unicast communication	CATT

- R1-1912203	Physical structure details for NR V2X sidelink communication	Intel Corporation

- R1-1912204	NR V2X sidelink communication in resource allocation mode-1	Intel Corporation

- R1-1912205	Design of resource allocation mode-2 for NR V2X sidelink communication	Intel Corporation

- R1-1912206	Synchronization for NR V2X sidelink	Intel Corporation

- R1-1912207	Remaining opens of sidelink in-device coexistence	Intel Corporation

- R1-1912208	Physical layer procedures for NR V2X sidelink	Intel Corporation

- R1-1912209	Congestion control for NR V2X sidelink	Intel Corporation

- R1-1912210	LTE sidelink communication under NR Uu control	Intel Corporation

- R1-1912239	Physical layer structure for sidelink	TCL Communication Ltd.

- R1-1912240	Resource allocation for NR sidelink Mode 1	TCL Communication Ltd.

- R1-1912241	Resource allocation for NR sidelink Mode 2	TCL Communication Ltd.

- R1-1912242	Sidelink synchronization mechanism	TCL Communication Ltd.

- R1-1912243	Physical layer procedures for sidelink	TCL Communication Ltd.

- R1-1912249	Discussion on SL Mode-1 Resource Allocation	Asia Pacific Telecom co. Ltd

- R1-1912250	Discussion on SL Mode-2 Resource Allocation	Asia Pacific Telecom co. Ltd

- R1-1912251	Discussion on RLM and RLF in NR sidelink	Asia Pacific Telecom co. Ltd

- R1-1912256	QoS Management for NR sidelink	Fraunhofer IIS, Fraunhofer HHI

- R1-1912283	RS design for NR V2X sidelink	Mitsubishi Electric RCE

- R1-1912284	On synchronization procedures for NR V2X sidelink	Mitsubishi Electric RCE

- R1-1912287	Design of NR V2X Physical Layer Structures	Fraunhofer HHI, Fraunhofer IIS

- R1-1912288	Resource Allocation for Mode 1 NR V2X	Fraunhofer HHI, Fraunhofer IIS

- R1-1912289	Resource Allocation for Mode 2 NR V2X	Fraunhofer HHI, Fraunhofer IIS

- R1-1912290	Physical Layer Procedures for NR V2X	Fraunhofer HHI, Fraunhofer IIS

- R1-1912322	Discussion on physical layer structure for NR sidelink	Lenovo, Motorola Mobility

- R1-1912323	Discussion on resource allocation for NR sidelink Mode 1	Lenovo, Motorola Mobility

- R1-1912324	Discussion on resource allocation for NR sidelink Mode 2	Lenovo, Motorola Mobility

- R1-1912325	Discussion on physical layer procedures for NR sidelink	Lenovo, Motorola Mobility

- R1-1912326	RLM procedure	Lenovo, Motorola Mobility

- R1-1912343	Physical layer structure for NR sidelink	Sony

- R1-1912344	Resource allocation mechanism for NR sidelink Mode 2	Sony

- R1-1912345	Physical layer procedures for NR sidelink	Sony

- R1-1912367	Mode-1 resource allocation for NR V2X	ITL

- R1-1912370	Physical layer structure for NR V2X	ITL

- R1-1912372	Physical layer procedure for NR V2X	ITL

- R1-1912422	Discussion on mode-2 resource allocation mechanism	BUPT

- R1-1912425	Synchronization for sidelink	Futurewei

- R1-1912426	RLM/RLF for NR Sidelink	Futurewei

- R1-1912427	Remaining details on the support of NR Uu controlling LTE sidelink	Futurewei

- R1-1912428	Remaining details on physical layer structure for the sidelink	Futurewei

- R1-1912429	Remaining details on mode-1 resource allocation	Futurewei

- R1-1912430	Remaining details on mode-2 resource allocation	Futurewei

- R1-1912431	Remaining details on physical procedures for sidelink	Futurewei

- R1-1912432	Support of ProSe on the sidelink	Futurewei

- R1-1912433	Remaining details on in-device coexistence between LTE and NR sidelinks	Futurewei

- R1-1912434	Remaining details of QoS for sidelink	Futurewei

- R1-1912435	Feature lead summary of support of NR Uu controlling LTE sidelink	Futurewei

- R1-1912457	Feature lead summary#1 for agenda item 7.2.4.1 Physical layer structure for sidelink	Samsung

- R1-1912458	On Physical Layer Structures for NR V2X	Samsung

- R1-1912459	On Resource Allocation for NR V2X Mode 1	Samsung

- R1-1912460	On Resource Allocation for NR V2X Mode 2	Samsung

- R1-1912461	On Simultaneous Configuration of Mode 1 and Mode 2	Samsung

- R1-1912462	On Synchronization Mechanisms for NR V2X	Samsung

- R1-1912463	On Coexistence between LTE and NR PC5	Samsung

- R1-1912464	On Physical Layer Procedures for NR V2X	Samsung

- R1-1912465	On QoS Management for NR V2X	Samsung

- R1-1912466	On NR Uu controlling LTE sidelink	Samsung

- R1-1912467	On Sidelink RLM/RLF	Samsung

- R1-1912502	Discussion on NR Sidelink Resource Allocation for Mode 2	National Taiwan University

- R1-1912514	NR sidelink physical layer structure	ZTE, Sanechips

- R1-1912515	Discussion on synchronization mechanism in NR V2X	ZTE, Sanechips

- R1-1912516	Discussion on PHY procedures for sidelink	ZTE, Sanechips

- R1-1912517	Discussion on AS level link management for unicast	ZTE, Sanechips

- R1-1912534	Discussion on mode-1 resource allocation for NR sidelink	CMCC

- R1-1912552	Mode 1 resource allocation schemes on sidelink	ZTE,Sanechips

- R1-1912553	Mode 2 resource allocation schemes on sidelink	ZTE,Sanechips

- R1-1912554	Analysis and simulation on zone based resource pool scheme	ZTE,Sanechips

- R1-1912555	In-device coexistence between NR V2X and LTE V2X	ZTE,Sanechips

- R1-1912556	Discussion on NR Uu controlling LTE sidelink	ZTE,Sanechips

- R1-1912575	Discussion on physical layer structure for sidelink	Spreadtrum Communications

- R1-1912576	Consideration on NR sidelink mode 1 resource allocation	Spreadtrum Communications

- R1-1912577	Discussion on NR sidelink Mode 2 resource allocation	Spreadtrum Communications

- R1-1912578	Discussion on synchronization mechanism for NR V2X	Spreadtrum Communications

- R1-1912579	Discussion on physical layer procedures for sidelink	Spreadtrum Communications

- R1-1912580	Considerations on sidelink congestion control	Spreadtrum Communications

- R1-1912582	Remaining Issues on NR Sidelink Resource Allocation Mechanism for Mode 2	ITRI

- R1-1912583	Remaining Issues on NR Sidelink Synchronization for 5G V2X	ITRI

- R1-1912584	Remaining Issues on NR Sidelink Physical Layer Procedure	ITRI

- R1-1912585	Remaining issue on QoS management for sidelink	ITRI

- R1-1912586	Discussion on physical layer structure for NR sidelink	LG Electronics

- R1-1912587	Discussion on resource allocation for Mode 1	LG Electronics

- R1-1912588	Discussion on resource allocation for Mode 2	LG Electronics

- R1-1912589	Discussion on simultaneous configuration of Mode 1 and Mode 2 for a UE	LG Electronics

- R1-1912590	Discussion on NR sidelink synchronization mechanism	LG Electronics

- R1-1912591	Discussion on in-device coexistence between LTE and NR sidelinks	LG Electronics

- R1-1912592	Discussion on physical layer procedure for NR sidelink	LG Electronics

- R1-1912593	Discussion on QoS management for NR sidelink	LG Electronics

- R1-1912594	Discussion on NR Uu controlling LTE sidelink	LG Electronics

- R1-1912595	Discussion on AS level link management for unicast	LG Electronics

- R1-1912596	Discussions on NR-Uu Controlling LTE Sidelink ?Transmission	ITRI

- R1-1912597	PHY layer structure for NR sidelink	Ericsson

- R1-1912598	Uu-based sidelink resource allocation	Ericsson

- R1-1912599	Resource allocation for Mode-2 transmissions	Ericsson

- R1-1912600	Miscellaneous issues on resource allocation	Ericsson

- R1-1912601	S-SSB design and synchronization protocol for NR SL	Ericsson

- R1-1912602	In-device coexistence between LTE and NR sidelinks	Ericsson

- R1-1912603	PHY layer procedures for NR sidelink	Ericsson

- R1-1912604	QoS considerations for NR sidelink	Ericsson

- R1-1912605	NR Uu controlling LTE sidelink transmissions	Ericsson

- R1-1912606	On SL RLM and RLF in NR V2X for unicast and other outstanding issues	Ericsson

- R1-1912615	Physical layer structure for NR sidelink	NEC

- R1-1912616	Mode 1 resource allocation mechanism for NR sidelink	NEC

- R1-1912617	Mode 2 resource allocation mechanism for NR sidelink	NEC

- R1-1912618	Synchronization mechanism for NR sidelink	NEC

- R1-1912619	Physical layer procedures for NR sidelink	NEC

- R1-1912620	In-device coexistence between LTE and NR sidelinks	NEC

- R1-1912621	Discussion on Qos management	NEC

- R1-1912669	Discussion on NR sidelink congestion control	ZTE, Sanechips

- R1-1912738	Physical Layer Structure for NR V2X Sidelink	InterDigital, Inc.

- R1-1912739	NR Sidelink Mode 1 Resource Allocation	InterDigital, Inc.

- R1-1912740	NR Sidelink Mode 2 Resource Allocation	InterDigital, Inc.

- R1-1912741	In-device Coexistence between LTE and NR V2X Sidelinks	InterDigital, Inc.

- R1-1912742	Physical Layer Procedures for NR V2X Sidelink	InterDigital, Inc.

- R1-1912743	Congestion control and QoS Management for NR V2X	InterDigital, Inc.

- R1-1912744	Sidelink RLM/RLF for NR V2X	InterDigital, Inc.

- R1-1912752	Discussion on physical layer structure for sidelink in NR V2X	Panasonic Corporation

- R1-1912753	Discussion on sidelink resource allocation in mode 2 for NR V2X	Panasonic Corporation

- R1-1912754	Discussion on physical layer procedures for sidelink in NR V2X	Panasonic Corporation

- R1-1912757	Physical layer structure for NR sidelink	Sharp

- R1-1912758	Resource allocation mode 1 for NR sidelink	Sharp

- R1-1912759	Resource allocation mode 2 for NR sidelink	Sharp

- R1-1912760	Synchronization mechanism for NR sidelink	Sharp

- R1-1912761	Physical layer procedures for NR sidelink	Sharp

- R1-1912789	Physical layer structure for NR-V2X	OPPO

- R1-1912790	Mode 1 resource allocation for NR SL	OPPO

- R1-1912791	Discussion of synchronization mechanism for NR-V2X	OPPO

- R1-1912792	Physical layer procedure for NR-V2X sidelink	OPPO

- R1-1912793	Discussion of RLM for Unicast	OPPO

- R1-1912794	Discussions on resource reservation, sensing and selection in Mode 2	OPPO

- R1-1912795	On other aspects of mode 2 resource allocation	OPPO

- R1-1912796	Discussion on in-device coexistence	OPPO

- R1-1912797	Discussion on congestion control metrics and reporting	OPPO

- R1-1912798	On DCI signalling to control LTE sidelink and UE capability reporting	OPPO

- R1-1912810	On NR V2X Physical Layer Structure	Apple Inc.

- R1-1912811	On Mode 1 Resource Allocation	Apple Inc.

- R1-1912812	Resource Allocation for Mode 2	Apple Inc.

- R1-1912813	Remaining Issues on In-device Coexistence	Apple Inc.

- R1-1912814	Physical Layer Procedures for NR V2X Sidelink	Apple Inc.

- R1-1912815	On Remaining Details of QoS Management	Apple Inc.

- R1-1912839	Physical layer structure design for sidelink	AT&T

- R1-1912840	Resource allocation mode-1 for NR sidelink	AT&T

- R1-1912841	Resource allocation mode-2 for NR sidelink	AT&T

- R1-1912842	Physical layer procedures for sidelink	AT&T

- R1-1912843	Field trial for beam based V2V and V2I communication in FR2	AT&T

- R1-1912880	Sidelink physical layer structure for NR V2X	NTT DOCOMO, INC.

- R1-1912881	Sidelink resource allocation mechanism mode 1 for NR V2X	NTT DOCOMO, INC.

- R1-1912882	Sidelink resource allocation mechanism mode 2 for NR V2X	NTT DOCOMO, INC.

- R1-1912883	Sidelink synchronization mechanism for NR V2X	NTT DOCOMO, INC.

- R1-1912884	Sidelink physical layer procedure for NR V2X	NTT DOCOMO, INC.

- R1-1912905	Discussion on Mode 1 Resource Allocation	ASUSTEK COMPUTER (SHANGHAI)

- R1-1912906	Discussion on sidelink physical layer procedure on NR V2X	ASUSTEK COMPUTER (SHANGHAI)

- R1-1912907	Discussion on simultaneous configuration of Mode 1 and Mode 2 for a UE	ASUSTEK COMPUTER (SHANGHAI)

- R1-1912917	System level evaluations on sidelink resource allocation mode 2 for NR V2X	Huawei, HiSilicon

- R1-1912918	On RLM and RLF in NR V2X	Huawei, HiSilicon

- R1-1912944	Considerations on Physical Layer aspects of NR V2X	Qualcomm Incorporated

- R1-1912945	Mode 1 Resource allocation for NR-V2X	Qualcomm Incorporated

- R1-1912946	Sidelink Resource Allocation Mechanism for NR V2X	Qualcomm Incorporated

- R1-1912947	Synchronization mechanism enhancement for cluster merge	Qualcomm Incorporated, FirstNet, Kyocera, Continental Automotive GmbH, LGE

- R1-1912948	Feature Lead summary of In-device Coexistence Aspects in NR-V2X (AI 7.2.4.4)	Qualcomm Incorporated

- R1-1912949	Co-existence aspects for NR-V2X and LTE-V2X	Qualcomm Incorporated

- R1-1912950	Physical layer procedures for sidelink	Qualcomm Incorporated

- R1-1912951	QoS management and congestion control for sidelink	Qualcomm Incorporated

- R1-1912952	NR Uu control of LTE sidelink	Qualcomm Incorporated

- R1-1912953	Syncronisation details for NR-V2X	Qualcomm Incorporated

- R1-1913010	On NR sidelink physical layer structure	Sequans Communications

- R1-1913011	On sidelink synchronization mechanism for NR V2X	Sequans Communications

- R1-1913012	On HARQ procedure for NR sidelink	Sequans Communications

- R1-1913014	Discussion on sidelink synchronization mechanism for NR V2X	ITL

- R1-1913020	Discussion on sidelink structure in NR V2X	ASUSTEK COMPUTER (SHANGHAI)

- R1-1913024	Discussion on Mode 2 resource allocation in NR V2X	ASUSTeK

- R1-1913029	Considerations on the resource allocation for NR sidelink Mode2	CAICT

- R1-1913030	Considerations on procedures of NR sidelink	CAICT

- R1-1913059	On physical layer procedures for sidelink	KT Corp.

- R1-1913074	Discussion on physical layer structure for 5G V2X	Xiaomi Communications

- R1-1913075	On Mode 1 resource allocation of V2x communications	Xiaomi Communications

- R1-1913076	On Mode 2 resource allocation of V2x communications	Xiaomi Communications

- R1-1913077	On procedures for 5G V2x communications	Xiaomi Communications

- R1-1913083	Introduction of V2X	Ericsson

- R1-1913120	TR 37.985, “Overall description of Radio Access Network (RAN) aspects for Vehicle-to-everything (V2X) based on LTE and NR”	Huawei

- R1-1913132	On Congestion Control Aspects for NR V2X	Continental Automotive GmbH

- R1-1913141	On Resource Allocation Mode 1 for NR V2X	Convida Wireless

- R1-1913142	On Resource Allocation Mode 2 for NR V2X	Convida Wireless

- R1-1913143	On Physical Layer Procedure for Sidelink	Convida Wireless

- R1-1913156	Sidelink Physical Layer Structure	Kyocera Corporation, Continental Automotive GmbH

- R1-1913157	Sidelink Resource Allocation Mode 2	Kyocera Corporation

- R1-1913188	Introduction of V2X	Qualcomm

- R1-1913189	Introduction of V2X	Ericsson

- R1-1913190	Introduction of 5G V2X sidelink features into TS 38.212	Huawei

- R1-1913191	Introduction of NR V2X	Nokia

- R1-1913192	Introduction of V2X support	Intel Corporation

- R1-1913226	Feature lead summary#1 on Resource allocation for NR sidelink Mode 1	Ericsson

- R1-1913232	Summary#1 for AI 7.2.4.2.2 V2X Mode-2 Resource Allocation	Intel Corporation

- R1-1913235	Discussion on physical layer structure for NR sidelink	LG Electronics

- R1-1913236	Discussion on resource allocation for Mode 2	LG Electronics

- R1-1913237	Discussion on physical layer procedure for NR sidelink	LG Electronics

- R1-1913255	Physical structure details for NR V2X sidelink communication	Intel Corporation

- R1-1913264	Feature Lead Summary #1 for NR-V2X AI - 7.2.4.8 SL RLM/RLF	InterDigital

- R1-1913273	Dynamic Resource Selection for NR Sidelink	Fujitsu

- R1-1913274	Physical Layer Structure for NR V2X Sidelink	InterDigital, Inc.

- R1-1913280	Feature lead summary for AI 7.2.4.5 Physical layer procedures for sidelink	LG Electronics

- R1-1913283	Feature Lead Summary for 7.2.4.6 QoS management	Nokia

- R1-1913286	Synchronization mechanism enhancement for cluster merge	Qualcomm Incorporated, FirstNet, Kyocera, Continental Automotive GmbH, LGE, Home Office

- R1-1913293	Sidelink Resource Allocation Mechanism for NR V2X	Qualcomm Incorporated

- R1-1913337	Feature lead summary#2 for agenda item 7.2.4.1 Physical layer structure for sidelink	Samsung

- R1-1913392	Feature lead summary#2 on AI 7.2.4.3 Sidelink synchronization mechanism	CATT

- R1-1913417	Feature lead summary#2 on Resource allocation for NR sidelink Mode 1	Ericsson

- R1-1913446	Feature Lead Summary #2 for NR-V2X AI - 7.2.4.8 SL RLM/RLF	InterDigital

- R1-1913450	Summary#2 for AI 7.2.4.2.2 V2X Mode-2 Resource Allocation	Intel Corporation

- R1-1913458	(reserved)	Intel Corp.

- R1-1913460	[Draft] Reply LS on SL RLM/RLF	InterDigital

- R1-1913464	Reply LS on SL RLM/RLF	RAN1, InterDigital

- R1-1913465	Feature lead summary#3 on AI 7.2.4.3 Sidelink synchronization mechanism	CATT

- R1-1913479	Feature lead summary#2 for AI 7.2.4.5 Physical layer procedures for sidelink	LG Electronics

- R1-1913485	Feature lead summary #2 of support of NR Uu controlling LTE sidelink	Futurewei

- R1-1913488	Feature lead summary#3 for agenda item 7.2.4.1 Physical layer structure for sidelink	Samsung

- R1-1913493	Considerations on Physical Layer aspects of NR V2X	Qualcomm Incorporated

- R1-1913525	Summary#3 for AI 7.2.4.2.2 V2X Mode-2 Resource Allocation	Intel Corporation

- R1-1913546	Summary of discussion on PSSCH DMRS patterns and for the number of PSSCH symbols	Samsung

- R1-1913547	Feature lead summary#3 on Resource allocation for NR sidelink Mode 1	Ericsson

- R1-1913569	Summary#4 for AI 7.2.4.2.2 V2X Mode-2 Resource Allocation	Intel Corporation

- R1-1913572	Feature lead summary#3 for AI 7.2.4.5 Physical layer procedures for sidelink	LG Electronics

- R1-1913575	Feature lead summary#4 for agenda item 7.2.4.1 Physical layer structure for sidelink	Samsung

- R1-1913576	Summary#2 of discussion on PSSCH DMRS patterns and for the number of PSSCH symbols	Samsung

- R1-1913587	TR 37.985, “Overall description of Radio Access Network (RAN) aspects for Vehicle-to-everything (V2X) based on LTE and NR”	Huawei

- R1-1913601	RAN1 Agreements on WI 5G V2X with NR sidelink	WI rapporteur (LG Electronics)

RAN2#107bis

- R2-1912450	Discussion on priority value in LTE V2X	SHARP Corporation

- R2-1912451	Correction on priority values in LTE V2X	SHARP Corporation

- R2-1912452	Correction on priority values in LTE V2X	SHARP Corporation

- R2-1912453	Correction on value of sensing priority for sidelink mode 3 sensing measurement	SHARP Corporation

- R2-1912911	Avoid ping pong state transition for sidelink UE	Beijing Xiaomi Software Tech

- R2-1913966	Discussion on priority misalignment issue	OPPO, Apple

- R2-1912803	Issue on ping pong state transition for sidelink UE	Beijing Xiaomi Software Tech

- R2-1912017	LS on mapping between LTE V2X PPPP and NR V2X priority  Qualcomm

- R2-1912018	Reply LS on Sidelink HARQ Feedback for Groupcast 	LGE

- R2-1912050	LS on sidelink BWP reconfiguration on ITS band 	MediaTek

- R2-1913533	LS on NR V2X synchronization procedures and priority 	CATT

- R2-1912164	38 323 running CR		CATT

- R2-1912252	Running CR to 37324 for 5G_V2X_NRSL	vivo

- R2-1912377	Running CR to TS 38.331 for 5G V2X with NR sidelink	Huawei, HiSilicon

- R2-1913331	Running CR for 38.322 for NR V2X	Ericsson

- R2-1913698	Running CR to 36 331 for NR V2X	Huawei, HiSilicon

- R2-1913824	Running CR to 36.321 on 5G V2X with NR sidelink		LG Electronics Inc.

- R2-1913825	Running CR to 38.321 on 5G V2X with NR sidelink		LG Electronics Inc.

- R2-1913887	Running CR to 38.300 on 5G V2X with NR sidelink		LG Electronics Inc.

- R2-1913699	TP on NR V2X for TR 37.985 RAN2 parts	Huawei, HiSilicon

- R2-1913701	Discussion on HARQ support for NR sidelink	Huawei, HiSilicon

- R2-1913326	Remaining issues on UL-SL prioritisation	Ericsson

- R2-1912071	Left issues on UL-SL prioritization for NR-V2X	OPPO, Apple

- R2-1912380	Discussion on UL and SL prioritisation	ZTE Corporation, Sanechips

- R2-1913711	Remaining issue on sidelink LCP procedure	Huawei, HiSilicon

- R2-1912065	Discussion on SL capability signaling for Uu-RRC	OPPO

- R2-1912066	Left issues on SIB and cell reselection for NR-V2X	OPPO

- R2-1912067	Discussion on SL-related Uu-RRC messages	OPPO

- R2-1912068	Discussion on RLC mode configuration collision	OPPO

- R2-1912069	Left issues on RLC, PDCP and SDAP for NR-V2X	OPPO

- R2-1912070	Left issues on MAC for NR-V2X	OPPO

- R2-1913941	Left issues on MAC for NR-V2X	OPPO

- R2-1912072	[DRAFT] LS on HARQ option for group-cast		OPPO

- R2-1912165	Remaining Issues on PDCP	CATT

- R2-1912166	Resource allocation mode configuration	CATT

- R2-1912167	Further discussion on LCP procedure	CATT

- R2-1912169	Prioritization between UL and SL for NR V2X	CATT

- R2-1912171	Configuration Procedure of the Bi-directional RLC AM SLRB	CATT

- R2-1912231	Discussion on SLRB configuration alignment	Spreadtrum Communications

- R2-1912234	Logical channel prioritization Consideration	Spreadtrum Communications

- R2-1912253	Left Issues on NR SL RLC and PDCP	vivo	discussion

- R2-1912254	Uplink and Sidelink transmission prioritization in NR V2X		vivo

- R2-1912255	Indication and resource configuration on HARQ enable disable	vivo

- R2-1912381	Consideration on NR V2X CBR	ZTE Corporation, Sanechips

- R2-1912382	Discussion on left issue in NR V2X PDCP	ZTE Corporation, Sanechips

- R2-1912383	Left issues for MAC in NR V2X	ZTE Corporation, Sanechips

- R2-1912384	Considerations on sidelink RLC	ZTE Corporation, Sanechips

- R2-1912387	Discussion on SDAP issues	ZTE Corporation, Sanechips

- R2-1912388	Consideration on sidelink RLM management	ZTE Corporation, Sanechips

- R2-1912389	Consideration on exceptional resource pool and system information acquisition	ZTE Corporation, Sanechips

- R2-1912391	SLRB maintenance during RRC state transition	ZTE Corporation, Sanechips

- R2-1912392	(running)36.304CR on cell selection(reselection) for NR V2X UE	ZTE Corporation, Sanechips

- R2-1912393	(running)38.304CR on cell selection(reselection) for NR V2X UE	ZTE Corporation, Sanechips

- R2-1912435	RRC Connection Initiation Trigger for V2X Sidelink Communication	Samsung Electronics Co., Ltd

- R2-1912443	Discussion on Sidelink UE Information Initiation Trigger for NR V2X Sidelink Communication	Samsung Electronics Co., Ltd

- R2-1912444	Interaction between RRC Connection Resume Condition and RNAU for NR V2X SL Communication	Samsung Electronics Co., Ltd

- R2-1912620	Remaining issues for mode1 and 2 operation	Intel Corporation

- R2-1912621	NR UL SL prioritization aspects	Intel Corporation

- R2-1912628	Sidelink and Uplink Prioritization	Samsung

- R2-1912629	Congestion control in NR-V2X	Samsung

- R2-1912686	SL HARQ protocol operation	Lenovo, Motorola Mobility

- R2-1912688	SL LCP procedure considering the MCR requirements	Lenovo, Motorola Mobility

- R2-1912790	Remaining aspects on SL PDCP	Intel Corporation

- R2-1912792	Need for SL RLC re-establishment	Intel Corporation

- R2-1912804	Discussion on resource allocation	Beijing Xiaomi Software Tech

- R2-1912805	Discussion on sidelink admission control	Beijing Xiaomi Software Tech

- R2-1912820	Validity areas based on cell lists	MediaTek Inc.

- R2-1912869	RAN2 Aspects of HARQ for NR V2X	InterDigital

- R2-1912870	LCP for NR V2X	InterDigital

- R2-1912871	Remaining Aspects of UL/SL Prioritization	InterDigital

- R2-1912913	Remaining issue for prioritization for NR V2X	Lenovo, Motorola Mobility

- R2-1913146	Even further views on NR V2X System Information	Nokia, Nokia Shanghai Bell

- R2-1913147	Unresolved issues on SL and UL prioritization	Nokia, Nokia Shanghai Bell

- R2-1913148	On NR V2X Sidelink transmissions during Handover or Uu PHY layer problems	Nokia, Nokia Shanghai Bell

- R2-1913235	Prioritization between NR-UL and NR-SL	MediaTek Inc.

- R2-1913236	Remaining issues of SL LCP	MediaTek Inc.

- R2-1913274	Resource Pool Configuration	LG Electronics Inc.

- R2-1913324	Discussion on SL information reporting over Uu	Ericsson

- R2-1913327	Support on HARQ procedure over sidelink	Ericsson

- R2-1913329	Remaining issues on RLC AM and UM support in SL	Ericsson

- R2-1913332	Discussion on SL AS configuration request over NR Uu	Ericsson

- R2-1913334	Handling of SL in Uu RRC state transitions	Ericsson

- R2-1913494	Discussion on SDAP protocol for NR V2X	Apple

- R2-1913496	Discussion on remaining issues on HARQ feedback	Apple

- R2-1913497	Draft LS on Support HARQ feedback design for SL groupcast	Apple

- R2-1913512	Inter-RAT resource allocation in NR V2X	Qualcomm Incorporated

- R2-1913595	PC5 groupcast handling	Qualcomm Incorporated

- R2-1913705	Identifier assignment to enable Option2 groupcast HARQ	Huawei, HiSilicon

- R2-1913706	Discussion on related aspects of system information	Huawei, HiSilicon

- R2-1913709	Further discussion on NR SL and NR UL prioritization	Huawei, HiSilicon

- R2-1913713	Support of RLC AM for Sidelink unicast	Huawei, HiSilicon

- R2-1913767	Discussion on SCCH configuration	ASUSTeK

- R2-1913768	Discussion on handling multiple SL communication	ASUSTeK

- R2-1913778	Discussion on groupcast HARQ in NR SL	LG Electronics Inc.

- R2-1913779	Discussion on HARQ enable and disable	LG Electronics Inc.

- R2-1913780	Discussion on measurement and report in NR SL	LG Electronics Inc.

- R2-1913808	Remaining issues in SDAP layer	MediaTek Inc.

- R2-1913826	Layer-1 and Layer 2 Identifiers for NR Sidelink	LG Electronics Inc.

- R2-1913827	Proposed LS on Layer-1 and Layer 2 Identifiers for NR Sidelink	LG Electronics Inc.

- R2-1913886	Discussion on assistance information for resource allocation in NR SL	LG Electronics Inc.

- R2-1912168	Leftover issues for sidelink configured grant	CATT

- R2-1912173	Left Issues of BSR/SR	CATT

- R2-1912175	Type 1 Sidelink Configured Grant Validity Time	CATT

- R2-1912256	Discussion on SR and BSR	vivo

- R2-1912257	Discussion on Truncated Sidelink BSR	vivo

- R2-1912258	Remaining issues on sidelink configured grant	vivo

- R2-1912379	Consideration on mode1 resource allocation	ZTE Corporation, Sanechips

- R2-1912434	Impact of Mode 1 Resource Allocation on Uu BWP Operation	Samsung Electronics Co., Ltd

- R2-1912650	Resource Pool Sharing between Mode 1 and Mode 2 UEs	Fraunhofer HHI, Fraunhofer IIS

- R2-1912687	SR trigger for NR SL	Lenovo, Motorola Mobility

- R2-1912806	Discussion on BSR prioritization	Beijing Xiaomi Software Tech

- R2-1912872	Multiple SL Configured Grants and UE Assistance	InterDigital

- R2-1913164	Discussion on sidelink SR trigger	Fujitsu

- R2-1913237	On SL configured grant	MediaTek Inc.

- R2-1913325	Discussion on SL mode 1 left issues	Ericsson

- R2-1913495	Discussion on prioritization between SL BSR and UL BSR	Apple, OPPO

- R2-1913511	Discussion on mode 1 resource allocation	Qualcomm Incorporated

- R2-1913702	Discussion on Sidelink Configured Grant support	Huawei, HiSilicon

- R2-1913707	Discussion on remaining issues of SR and BSR for SL Mode 1	Huawei, HiSilicon

- R2-1913769	Discussion on resource allocation for sidelink HARQ ACK/NACK report	ASUSTeK

- R2-1913781	Discussion on remaining issues of mode 1 operation	LG Electronics Inc.

- R2-1913868	Sidelink HARQ retransmission in mode 1	ITL

- R2-1912163	Resource (Re-) selection function in NR V2X Sidelink	CATT

- R2-1912622	On admission/congestion control	Intel Corporation

- R2-1912630	Discussion on V2X specific validity area	Samsung

- R2-1912651	Resource Allocation for Mode 2 NR V2X	Fraunhofer HHI, Fraunhofer IIS

- R2-1912868	Considerations for Geographical Zone Design for NR V2X	InterDigital

- R2-1912914	Considerations on QoS based resource pool for NR V2X	Lenovo, Motorola Mobility

- R2-1913275	NR V2X System Information Aspects	LG Electronics Inc.

- R2-1913323	Discussion on SL Mode 2 left issues	Ericsson

- R2-1913328	Summary of email discussion [107#75][NR/V2X] RLF	Ericsson

- R2-1912073	Left issues on PC5-RRC based AS layer configuration procedure	OPPO

- R2-1912074	Left issues on PC5-S impact on AS-layer	OPPO

- R2-1912075	Left issues on PC5-RRC based capability transfer procedure	OPPO

- R2-1912078	Miscellaneous issues on PC5-RRC	OPPO

- R2-1912161	Discussion on unicast connection setup procedure	CATT

- R2-1912162	RLM / RLF procedure in NR V2X Sidelink	CATT

- R2-1912230	Discussion on capability transfer procedure for NR V2X	Spreadtrum Communications

- R2-1912259	Left issues for PC5-S messages	vivo

- R2-1912260	Discussion on sideink radio link management on TX and RX UE		vivo

- R2-1912261	Remaining issues on PC5-RRC message exchange	vivo

- R2-1912262	UE ID across multiple PC5-S links	vivo

- R2-1912385	Discussion on PC5 RRC procedure for unicast	ZTE Corporation, Sanechips

- R2-1912439	Bi-directional UE capability transfer procedure for NR V2X unicast	Samsung Electronics Co., Ltd	discussion

- R2-1912441	AS-layer configuration failure case in SL unicast	Samsung Electronics Co., Ltd

- R2-1912442	Discussion on handling of PC5-S messages for NR V2X unicast	Samsung Electronics Co., Ltd

- R2-1912445	Remaining Issues on SL RLM/RLF Declaration for NR V2X Unicast	Samsung Electronics Co., Ltd

- R2-1912566	PC5-S and Identification on PC5 RRC and RRC Procedures	Lenovo, Motorola Mobility

- R2-1912567	RLM Procedure and RLF Recovery handling	Lenovo, Motorola Mobility

- R2-1912623	Remaining aspects on groupcast operation	Intel Corporation

- R2-1912652	Resource Allocation Procedures for NR V2X	Fraunhofer HHI, Fraunhofer IIS

- R2-1912793	PC5 RRC procedure details for NR V2X	Intel Corporation

- R2-1912813	Support (or not) of PC5-RRC for groupcast	MediaTek Inc.

- R2-1912814	Contents and handling of PC5-RRC configuration	MediaTek Inc.

- R2-1912815	Single vs. multiple PC5-RRC connection	MediaTek Inc.

- R2-1912817	RLM with aperiodic reference signals	MediaTek Inc.

- R2-1912819	RLM and state modelling based on PC5-S connection	MediaTek Inc.

- R2-1912873	Handling Multiple Unicast Links in NR V2X	InterDigital

- R2-1912874	RLM/RLF for NR V2X	InterDigital

- R2-1912876	Draft  LS on Handling of Multiple Unicast Links	InterDigital

- R2-1913149	On PC5 capability transfer and link management	Nokia, Nokia Shanghai Bell

- R2-1913165	RLM/RLF for unicast in NR V2X			Fujitsu

- R2-1913321	Discussion on SL link management	Ericsson

- R2-1913333	Handling of capability transfer in sidelink	Ericsson

- R2-1913378	PC5 RRC procedure	Apple

- R2-1913510	PC5-RRC and PC5-S interactions and their security in NR V2X	Qualcomm Incorporated

- R2-1913660	PC5-RRC state considerations 	Kyocera

- R2-1913661	PC5 L2/L3 protocols for unicast and groupcast 	Kyocera

- R2-1913665	SL RLF handling	Qualcomm Incorporated

- R2-1913703	Further details of UE assistance information procedure for NR SL	Huawei, HiSilicon

- R2-1913708	Further details of Uu RRC procedures for sidelink	Huawei, HiSilicon	discussion

- R2-1913710	Relationship between PC5-RRC connection and PC5-S connection	Huawei, HiSilicon

- R2-1913770	Discussion on sidelink RLM indication	ASUSTeK

- R2-1913828	Delivery of PC5-S Signaling and PC5-RRC messages	LG Electronics Inc.

- R2-1913829	Proposed LS on PC5-S Signaling for NR Sidelink	LG Electronics Inc.

- R2-1913830	PC5-RRC connection and procedures with PC5-S and Uu RRC	LG Electronics Inc.

- R2-1913884	Remaining issue on PC5 RLM/RLF	LG Electronics Inc.

- R2-1913885	Discussion on PC5 RRC Connection	LG Electronics Inc.

- R2-1913948	Report of 107#73 NR V2X SDAP(vivo)	vivo

- R2-1913376	Report on [107#74] QoS flow in SLRB		Apple

- R2-1912076	Left issues on SLRB configuration for NR-V2X	OPPO

- R2-1912077	Discussion on congestion control and admission control		OPPO

- R2-1912170	SLRB configurations handling during UE states transition		CATT

- R2-1912174	Admission Control for NR SL	CATT

- R2-1912233	Discussion on communication range in V2X	Spreadtrum Communications

- R2-1912263	Report of 107#73 NR V2X SDAP(vivo)	vivo

- R2-1912264	Left issues on SLRB configuration	vivo

- R2-1912265	Admission and Congestion control in NR V2X	vivo

- R2-1912266	Mode switch for QoS guarantee in NR V2X	vivo	discussion	R2-1910221

- R2-1912267	Remaining issues about NR SL QoS handling	vivo

- R2-1912386	Discussion on remaining issues on SLRB parameters	ZTE Corporation, Sanechips

- R2-1912440	Remaining Issues on Handling of SLRB configuration	Samsung Electronics Co., Ltd

- R2-1912489	SLRB Reconfiguration Handling		Samsung

- R2-1912562	Apparent contradiction in Zone Configuration	Lenovo, Motorola Mobility

- R2-1912565	HARQ feedback impact on RAN2	Lenovo, Motorola Mobility

- R2-1912631	Discussion on Default SLRB and HARQ configuration	Samsung

- R2-1912647	SLRB configuration for NR V2X UE	Lenovo, Motorola Mobility

- R2-1912648	Discussion on QoS management for NR V2X	Lenovo, Motorola Mobility

- R2-1912702	Congestion Control in NR V2X 	Fraunhofer IIS, Fraunhofer HHI

- R2-1912877	Admission Control for NR SL	InterDigital, Ericsson, MediaTek, CATT, ITL, Xiaomi, Fraunhofer, LG

- R2-1912878	QoS-Based SLRB Establishment Decision	InterDigital

- R2-1913150	Network Based Monitoring and Reporting of QoS parameters for NR V2X Sidelink	Nokia, Nokia Shanghai Bell	discussion

- R2-1913160	Mobility challenges for NR V2X platooning/groupcast	Nokia, Nokia Shanghai Bell

- R2-1913208	Discussion on Groupcast and Broadcast QoS Report	ITRI

- R2-1913276	SLRB Management in NR V2X	LG Electronics Inc.

- R2-1913320	Discussion on NR SL QoS management	Ericsson

- R2-1913330	Discussion on NR SL lower layer procedures	Ericsson

- R2-1913377	Discussion on QoS flow in SLRB	Apple

- R2-1913564	On SL HARQ configuration for NR V2X	Intel Corporation

- R2-1913712	Remaining issues on SLRB configuration	Huawei, HiSilicon

- R2-1913771	Discussion on requesting and releasing SLRB configuration	ASUSTeK

- R2-1913807	Use of range parameter	MediaTek Inc.

- R2-1913867	Consideration on Default SLRB		ITL

- R2-1913873	Remaining issue on NR SL QoS and SLRB configurations	ITL

- R2-1912172	NR Uu controlling LTE sidelink SPS	CATT

- R2-1912390	Consideration on NR V2X cross RAT support	ZTE Corporation, Sanechips

- R2-1912563	BSR and SR reporting in Cross RAT V2X operation	Lenovo, Motorola Mobility

- R2-1912564	Cross RAT SL Configuration	Lenovo, Motorola Mobility

- R2-1912624	Cross-RAT scheduling for NR V2X SL	Intel Corporation

- R2-1913322	Discussion on SL cross-RAT scheduling and configurations	Ericsson

- R2-1913704	Further discussion on inter-RAT resource allocation	Huawei, HiSilicon

- R2-1913809	Inter-RAT BSR	MediaTek Inc.

- R2-1912378	Discussion on multi-mode co-existence	ZTE Corporation, Sanechips

- R2-1912568	Subtopics to be addressed in Sim M1M2	Lenovo, Motorola Mobility

- R2-1912791	On the support of simultaneous configuration of mode1 and mode2	Intel Corporation

- R2-1912875	RAN2 Aspects of Simultaneous Configuration of Mode 1 and Mode 2	InterDigital

- R2-1913127	Discussion on SL radio link management	Nokia, Nokia Shanghai Bell

- R2-1913238	Support of simultaneous mode 1 and mode 2	MediaTek Inc.

- R2-1913277	Simultaneous Mode 1 and Mode 2 Configuration	LG Electronics Inc.

- R2-1913319	Inter-node resource coordination in NR SL	Ericsson

- R2-1913498	UE Mobility for Simultaneous Mode 1 & Mode 2 configuration	Apple

- R2-1913499	Resource allocations for UEs with simultaneous mode 1 & mode 2 configurations	Apple

- R2-1913700	Discussion about mode coexistence for NR sidelink	Huawei, HiSilicon

- R2-1913772	Discussion on association between sidelink data and resource allocation modes	ASUSTeK

- R2-1913856	Considerations on simultaneous configuration of mode 1 and 2	ITL

R2-1913943	Simultaneous use of mode 1 and mode 2	KT Corp.

RAN2#108

- R2-1914314	LS on signalling of sidelink RSRP and CSI between UEs 		LGE

- R2-1914315	Reply LS on SL RLM/RLF 			InterDigital

- R2-1914317	LS on NR V2X synchronization procedures 		CATT

- R2-1914318	Reply LS on UL-SL prioritization 		OPPO

- R2-1914322	LS on additional high layer information for sidelink physical layer operations 		LGE

- R2-1914330	LS on resource coordination between NG-RAN nodes for NR V2X sidelink communication Ericsson

- R2-1914340	LS on sidelink synchronization under multiple synchronization sources with different timing Qualcomm

- R2-1914341	LS reply on NR V2X cross-RAT configuration 		Huawei

- R2-1914342	LS on sync raster for NR V2X 			Vivo, CATT

- R2-1914343	Reply LS on mapping between LTE V2X PPPP and NR V2X priority 		Qualcomm

- R2-1914350	Reply LS on Sidelink HARQ Feedback for Groupcast 		LGE

- R2-1914357	LS on PC5S and PC5 RRC unicast message protection 		Qualcomm

- R2-1916275	Reply LS on NR V2X Security for user plane data and PDCP SN size 		LGE

- R2-1915982	Summary of email discussion [107bis#91][V2X] - Miscellaneous RRC issues for 5G V2X with NR Sidelink	Huawei

- R2-1915983	Running CR to TS 38.331 for 5G V2X with NR sidelink	Huawei, HiSilicon

- R2-1915979	Running CR to 36.331 for NR V2X	Huawei, HiSilicon

- R2-1916121	Report of 107bis#93 open issues on 38.321 on NR Sidelink	LG Electronics Inc.

- R2-1916120	Running CR to 38.321 on 5G V2X with NR sidelink	LG Electronics Inc.

- R2-1916119	Running CR to 36.321 on 5G V2X with NR sidelink	LG Electronics Inc.

- R2-1916122	Proposed LS on TX resource (re-)reselection	LG Electronics Inc.

- R2-1914562	(running)38.304CR on cell selection(reselection) for NR V2X UE	ZTE Corporation

- R2-1914561	(running)36.304CR on cell selection(reselection) for NR V2X UE	ZTE Corporation

- R2-1914921	Running CR to 37324 for 5G_V2X_NRSL	vivo

- R2-1916030	Running CR to 38.300 on 5G V2X with NR sidelink	LG Electronics Inc.

- R2-1916031	Running CR to 36.300 on 5G V2X with NR sidelink	LG Electronics Inc.

- R2-1915380	Running CR for 38.322 for NR V2X	Ericsson

- R2-1915980	TP on NR-V2X for TR 37.985 - RAN2 parts	Huawei, HiSilicon

- R2-1915376	Draft Reply LS on resource coordination between NG-RAN nodes for NR V2X sidelink communication	Ericsson

- R2-1915981	Summary of email discussion [107bis#96][V2X] RLC AM mismatch	Huawei

- R2-1916123	Remaining MAC issues and response to RAN1 LS	LG Electronics Inc.

- R2-1915968	Discussion on HARQ support for NR sidelink	Huawei, HiSilicon

- R2-1914461	Left issues on HARQ for NR-V2X	OPPO

- R2-1914443	Remaining Issues on SL HARQ	CATT

- R2-1914462	Left issues on CSI report for NR-V2X	OPPO

- R2-1914537	Discussion on SL CSI and RSRP report	ZTE Corporation, Sanechips

- R2-1916004	Sidelink RSRP reporting	MediaTek Inc.

- R2-1914870	RAN2 Aspects of CSI Reporting			InterDigital

- R2-1914848	Left issues on NR SL MAC design	Intel Corporation

- R2-1914867	Need for LCP Restriction on MCR	InterDigital, Apple, OPPO, Ericsson, Mediatek, CATT, Convida Wireless, Spreadtrum, Fraunhaufer HHI, Fraunhaufer IIS	discussion

- R2-1914463	Left issues on UL-SL prioritization for NR-V2X	OPPO

- R2-1914873	Implementing Starvation Avoidance for NR V2X	InterDigital

- R2-1914444	Remaining Issues on PDCP	CATT

- R2-1914922	Left Issues on NR SL RLC and PDCP			vivo

- R2-1914540	Discussion on left issue in NR V2X UP	ZTE Corporation, Sanechips

- R2-1915078	Left issues on SDAP Rx behaviour on remapping	OPPO, Ericsson, Apple, Qualcomm Incorporated, Intel Corporation, ITL, InterDigital, MediaTek Inc., Samsung, Beijing Xiaomi Software Tech, Nokia, Nokia Shanghai Bell, ASUSTeK, Spreadtrum Communications, Convida Wireless, LG Electronics Inc., Lenovo, Motorola Mobility

- R2-1915173	Resource Pool Configuration	LG Electronics Inc.

- R2-1915193	On NR V2X Sidelink transmissions during Handover or Uu PHY layer problems	Nokia, Nokia Shanghai Bell

- R2-1915383	Handling of SL in Uu RRC state transitions	Ericsson

- R2-1914437	RRC Connection Initiation Trigger for V2X Sidelink Communication	Samsung Electronics Co., Ltd

- R2-1914445	Resource allocation mode configuration	CATT

- R2-1914446	Leftover Issues on LCP	CATT

- R2-1914448	Remaining Issues for Prioritization	CATT

- R2-1914450	Open Issues for the Bi-directional SLRB	CATT

- R2-1914459	Discussion on SL capability signaling for Uu-RRC and PC5-RRC	OPPO

- R2-1914460	Discussion on SL-related Uu-RRC messages	OPPO

- R2-1914536	Discussion on UL and SL prioritisation	ZTE Corporation, Sanechips

- R2-1914538	Consideration on NR V2X CBR	ZTE Corporation, Sanechips

- R2-1914539	Left issues for MAC in NR V2X	ZTE Corporation, Sanechips

- R2-1914541	Discussion on NR V2X system information acquisition	ZTE Corporation, Sanechips

- R2-1914543	Consideration on sidelink RLM management	ZTE Corporation, Sanechips

- R2-1914544	Consideration on exceptional resource pool	ZTE Corporation, Sanechips

- R2-1914547	Further discussion on RLC AM and UM for NR V2X unicast	ZTE Corporation, Sanechips

- R2-1914548	Discussion on NR V2X groupcast feedback options	ZTE Corporation, Sanechips

- R2-1914653	Remaining issues of SL Prioritization	MediaTek Inc.

- R2-1916263	Remaining issues of SL Prioritization	MediaTek Inc.

- R2-1914654	Remaining issues of SL LCP	MediaTek Inc.

- R2-1914850	On HARQ feedback support for NR SL	Intel Corporation

- R2-1914866	RAN2 Aspects of HARQ for NR V2X	InterDigital

- R2-1914868	Remaining Aspects of UL/SL Prioritization	InterDigital

- R2-1914923	Left issues for UL SL prioritization	vivo

- R2-1914924	Remaining issues on HARQ support for NR Sidelink	vivo

- R2-1914925	Left LCP issues	vivo

- R2-1914926	CSI and RSRP reporting	vivo

- R2-1915013	Remaining issues on priority handling in NR V2X	Spreadtrum Communications

- R2-1915014	[Draft] LS on priority indicaition in SCI	Spreadtrum Communications

- R2-1915027	Left issues on LCP procedure	Spreadtrum Communications

- R2-1915030	TB construction during LCP procedure	MediaTek Inc.

- R2-1915106	SL HARQ protocol operation	Lenovo, Motorola Mobility

- R2-1915108	SL LCP procedure considering the MCR requirements	Lenovo, Motorola Mobility

- R2-1915131	Remaining issue for SL-BSR	Lenovo, Motorola Mobility

- R2-1915151	Transmitter UE behavior in Mode 1 and Mode 2	Lenovo, Motorola Mobility

- R2-1915180	[Draft] Response LS on additional high layer information for sidelink physical layer operations	LG Electronics Inc.

- R2-1915270	Discussion on NR SL lower layer procedures		Ericsson

- R2-1915271	Remaining issues on RLC AM and UM support in SL	Ericsson

- R2-1915272	Support of HARQ procedure over sidelink	Ericsson

- R2-1915276	Discussion on PDCP left issues	Ericsson

- R2-1915339	Initial Value of RX_DELIV	Samsung

- R2-1915379	Discussion on SL information reporting over Uu	Ericsson

- R2-1915381	Discussion on SL AS configuration handling over NR Uu	Ericsson

- R2-1915392	Even further views on NR V2X System Information	Nokia, Nokia Shanghai Bell

- R2-1915442	UL-SL Prioritization under SL incapable RAN	Apple

- R2-1915513	Discussion on assistance information for resource allocation in NR SL	LG Electronics Inc.

- R2-1915516	Discussion on groupcast HARQ in NR SL	LG Electronics Inc.

- R2-1915517	Discussion on measurement and report in NR SL	LG Electronics Inc.

- R2-1915726	Remaining aspects for SL RLC	Intel Corporation

- R2-1915728	Remaining aspects for SL PDCP	Intel Corporation

- R2-1915773	Discussion on RLC bi-directional bearer setup for SL unicast

- R2-1915774	Discussion on remaining issues on HARQ process	Apple

- R2-1915775	Discussion on HARQ feedback for Sidelink Groupcast	Apple

- R2-1915776	Draft Reply LS on Sidelink HARQ Feedback for Groupcast	Apple

- R2-1915799	Validity areas based on cell lists	MediaTek Inc.

- R2-1915825	Left issue on LCP for NR V2X	OPPO

- R2-1915826	 Left issues on SR and BSR	OPPO

- R2-1915938	Sidelink and Uplink Prioritization in cross-RAT	Samsung

- R2-1915939	Layer2 ID and cast type in SL MAC header	Samsung

- R2-1915941	TX profile for selected sidelink RAT	Samsung

- R2-1915969	Remaining issues on NR SL and NR UL prioritization	Huawei, HiSilicon

- R2-1915971	Remaining issues on cell reselection	Huawei, HiSilicon

- R2-1915973	Further details of Uu RRC procedures for NR sidelink	Huawei, HiSilicon

- R2-1916129	Reply LS on signalling of sidelink RSRP and CSI	LG Electronics Inc.

- R2-1916189	Sidelink CSI report	MediaTek Inc.

- R2-1916215	Remaining issues on reselection priority handlings for V2X	Samsung Electronics Co., Ltd

- R2-1916216	Interaction between RRC Connection Resume Condition and RNAU for NR V2X SL Communication	Samsung Electronics Co., Ltd

- R2-1916255	Discussion on resource allocation	Beijing Xiaomi Software Tech

- R2-1914549	Discussion the missing of UE coverage status description in TS38.304 and TS 36.304	ZTE Corporation, Sanechips

- R2-1914563	CR on NR V2X UE coverage status description in TS 36.304	ZTE Corporation, Sanechips

- R2-1914564	CR on NR V2X UE coverage status description in TS 38.304	ZTE Corporation, Sanechips

- R2-1916108	PC5 groupcast handling	Qualcomm Incorporated

- R2-1916124	Proposed Response LS on additional high layer information for sidelink physical layer operations	LG Electronics Inc.

- R2-1914436	Impact of Mode 1 Resource Allocation on Uu BWP Operation	Samsung Electronics Co., Ltd

- R2-1914447	Leftover Issues for Sidelink Configured Grant	CATT

- R2-1914452	Left Issues of SL BSR/SR	CATT

- R2-1914454	Type 1 Sidelink Configured Grant Validity Time	CATT

- R2-1914535	Consideration on mode1 resource allocation	ZTE Corporation, Sanechips

- R2-1914655	On SL configured grant	MediaTek Inc.

- R2-1914851	Remaining issues on sidelink configured grant design	Intel Corporation

- R2-1914869	Multiple SL Configured Grants and UE Assistance	InterDigital

- R2-1914928	Discussion on SR and BSR	vivo

- R2-1914929	Discussion on Truncated Sidelink BSR	vivo

- R2-1914930	Remaining issues on sidelink configured grant	vivo

- R2-1914998	Discussion on sidelink SR trigger	Fujitsu

- R2-1915107	SR trigger for NR SL	Lenovo, Motorola Mobility

- R2-1915273	Discussion on configured grant left issues	Ericsson

- R2-1915518	Discussion on remaining issues of mode1 operation	LG Electronics Inc.

- R2-1915552	Resource Pool Sharing between Mode 1 and Mode 2 UEs	Fraunhofer HHI, Fraunhofer IIS

- R2-1915816	 Discussion on multiple configured grants	OPPO

- R2-1915966	Discussion on Sidelink Configured Grant support	Huawei, HiSilicon

- R2-1915967	Discussion on remaining issues of SR and BSR for SL Mode 1	Huawei, HiSilicon

- R2-1916039	Discussion on resource allocation for sidelink HARQ ACK/NACK report	ASUSTeK

- R2-1916130	Sidelink HARQ operation in mode 1	ITL

- R2-1916257	Discussion on BSR prioritization issue	Beijing Xiaomi Software Tech

- R2-1914442	Resource (Re-) selection function in NR V2X Sidelink	CATT

- R2-1914865	Considerations for Geographical Zone Design for NR V2X	InterDigital

- R2-1914927	Resource pool (re-)selection based on HARQ feedback 	vivo

- R2-1915132	Considerations on QoS based resource pool for NR V2X	Lenovo, Motorola Mobility

- R2-1915175	NR V2X System Information Aspects	LG Electronics Inc.

- R2-1915378	Discussion on SL Mode 2 left issues	Ericsson

- R2-1915555	Resource Allocation for Mode 2 NR V2X	Fraunhofer HHI, Fraunhofer IIS

- R2-1915940	Discussion on V2X specific validity area	Samsung

- R2-1914441	RLM / RLF procedure in NR V2X Sidelink	CATT

- R2-1914464	Left issues on PC5-S impact on AS-layer	OPPO

- R2-1914465	SL RSRP measurement report via PC5-RRC	OPPO

- R2-1914466	Left issues on failure case handling for NR V2X	OPPO

- R2-1914849	Considerations on SL RLM/RLF procedure	Intel Corporation

- R2-1914852	SL UE capability aspects	Intel Corporation

- R2-1914871	RLM/RLF for NR V2X	InterDigital

- R2-1914931	Remaining issues on PC5-RRC message exchange	vivo	discussion

- R2-1914932	Discussion on sideink radio link management without physical layer indications	vivo

- R2-1915150	RLM Procedure and RLF Recovery handling	Lenovo, Motorola Mobility

- R2-1915274	Discussion on SL link management	Ericsson

- R2-1915382	Remaining issues on capability transfer in sidelink	Ericsson

- R2-1915440	Disucssion on PC5 RRC left issues	Apple

- R2-1915441	Draft LS on keep alive function	Apple

- R2-1915503	On what is still possible for SL RLF detection	Nokia, Nokia Shanghai Bell

- R2-1915512	[DRAFT] Response LS on SL RLM_RLF	LG Electronics Inc.

- R2-1915514	Remaining issues on SL RLF reporting	LG Electronics Inc.

- R2-1915515	Remaining issues on SL RLM	LG Electronics Inc.

- R2-1915554	PC5-RRC Procedures for NR V2X	Fraunhofer HHI, Fraunhofer IIS

- R2-1915601	PC5 L2/L3 protocols for unicast and groupcast 	Kyocera

- R2-1915791	Support (or not) of PC5-RRC for groupcast	MediaTek Inc.

- R2-1915792	Capturing RLM for NR sidelink in stage 2	MediaTek Inc.

- R2-1915793	RLM and state modelling based on PC5-S connection	MediaTek Inc.

- R2-1915798	Asynchronous synchronisation reference sources	MediaTek Inc.

- R2-1915977	Discussion on the NR sidelink failure cases	Huawei, HiSilicon

- R2-1915984	Discussion on Sidelink L3 RSRP and CSI reporting in NR SL	Huawei, HiSilicon

- R2-1916125	PC5-RRC connection establishment and release with PC5 unicast link	LG Electronics Inc.

- R2-1916126	PC5-RRC and Uu RRC procedures	LG Electronics Inc.

- R2-1916149	PC5-RRC and PC5-S interactions and their security in NR V2X	Qualcomm Incorporated

- R2-1916159	PDCP for PC5-S, PC5-RRC	Qualcomm CDMA Technologies

- R2-1916162	PC5-S, PC5-RRC RLC mode	Qualcomm CDMA Technologies

- R2-1916165	PC5-RRC support for Groupcast	Qualcomm CDMA Technologies

- R2-1916213	AS-layer configuration failure case in SL unicast	Samsung Electronics Co., Ltd

- R2-1916214	MAC PDU handling for Sidelink UE capabilities and Sidelink RRC reconfiguration	Samsung Electronics Co., Ltd

- R2-1916217	Discussion on SL-RSRP reporting	Samsung Electronics Co., Ltd

- R2-1916254	Issue on ping pong state transition for sidelink UE	Beijing Xiaomi Software Tech

- R2-1914449	UE Behavior Clarification during UE States Transition	CATT

- R2-1916264	UE Behavior Clarification during UE States Transition	CATT

- R2-1914453	Congestion control for NR SL	CATT

- R2-1914467	Left issues on SLRB configuration	OPPO

- R2-1914542	Discussion on remaining issues on SLRB parameters	ZTE Corporation, Sanechips

- R2-1914546	Handling of SLRB when UE RRC states transition	ZTE Corporation, Sanechips

- R2-1914604	Notification for Alternative QoS profiles	Nokia, Nokia Shanghai Bell

- R2-1914605	LS on Notification for Alternative QoS profiles	Nokia, Nokia Shanghai Bell

- R2-1914618	QoS in NR V2X 	Fraunhofer IIS, Fraunhofer HHI

- R2-1914933	Signaling procedure for QoS and SLRB management	vivo

- R2-1914934	Mode switch for QoS guarantee in NR V2X	vivo

- R2-1914935	Signaling content for QoS and SLRB management	vivo

- R2-1914995	Reception of End-Marker upon QoS Flow Remapping	Futurewei

- R2-1915134	SLRB configuration for NR V2X UE	Lenovo, Motorola Mobility

- R2-1915135	Discussion on QoS management for NR V2X	Lenovo, Motorola Mobility

- R2-1915149	HARQ feedback impact on RAN2	Lenovo, Motorola Mobility

- R2-1915176	SLRB Configuration in NR V2X	LG Electronics Inc.

- R2-1915187	Mobility challenges for NR V2X platooning/groupcast	Nokia, Nokia Shanghai Bell

- R2-1915188	Network Based Monitoring and Reporting of QoS parameters for NR V2X Sidelink	Nokia, Nokia Shanghai Bell

- R2-1915194	Discussion on application of SLRB configuration during UE state transition	Nokia, Nokia Shanghai Bell

- R2-1915275	Discussion on NR SL QoS management	Ericsson

- R2-1915277	Discussion on priority configuration	Ericsson

- R2-1915439	Discussion on QoS flow in SLRB	Apple

- R2-1915724	SLRB configuration during UE state transition	Intel Corporation

- R2-1915725	Support of non-standardized PQI in NR V2X	Intel Corporation

- R2-1915779	Discussion on SLRB configuration during state transition	Apple

- R2-1915970	Further discussion on SLRB configuration via SIB	Huawei, HiSilicon

- R2-1915972	SLRB configurations handling during UE state transition	Huawei, HiSilicon

- R2-1916090	Remaining issue on Groupcast and Broadcast QoS Report	ITRI

- R2-1916218	Remaining Issues on Handling of SLRB configuration handling	Samsung Electronics Co., Ltd

- R2-1916220	SLRB Reconfiguration Handling	Samsung

- R2-1914451	Discussion on inter-RAT Cell Selection/Reselection		CATT

- R2-1914545	Consideration on NR V2X cross RAT support	ZTE Corporation, Sanechips

- R2-1914853	Cross-RAT scheduling for NR V2X SL	Intel Corporation

- R2-1915147	BSR and SR reporting in Cross RAT V2X operation	Lenovo, Motorola Mobility

- R2-1915148	Cross RAT SL Configuration	Lenovo, Motorola Mobility

- R2-1915829	Open issues on system information	OPPO

- R2-1916190	Inter-RAT BSR	MediaTek Inc.

- R2-1914656	Support of simultaneous mode 1 and mode 2	MediaTek Inc.

- R2-1914872	RAN2 Aspects of Simultaneous Configuration of Mode 1 and Mode 2	InterDigital

- R2-1915152	SL and UL BWP Numerology Mismatch	Lenovo, Motorola Mobility

- R2-1915178	Simultaneous Mode 1 and Mode 2 Configuration	LG Electronics Inc.

- R2-1915186	Discussion on SL radio link management	Nokia, Nokia Shanghai Bell

- R2-1915195	Discussion on the support of simultaneous mode 1 and mode 2	Nokia Denmark

- R2-1915377	Inter-node resource coordination in NR SL	Ericsson

- R2-1915443	SL Synchronization under Async gNB(s)	Apple

- R2-1915727	On the support of simultaneous configuration of mode1 and mode2	Intel Corporation

- R2-1915777	UE Mobility for Simultaneous Mode 1 & Mode 2 configuration	Apple

- R2-1915778	Resource allocations for UEs with simultaneous mode 1 & mode 2 configurations	Apple

- R2-1915828	Simultaneous use of mode 1 and mode 2	KT Corp.

- R2-1915974	Discussion on related aspects of system information	Huawei, HiSilicon

- R2-1915975	On potential RAN2 impacts related to security design for NR SL	Huawei, HiSilicon

- R2-1915976	[Draft] LS on potential RAN2 impacts related to NR SL security design	Huawei

- R2-1915978	Discussion about mode coexistence for NR sidelink	Huawei, HiSilicon

- R2-1916025	Considerations on simultaneous configuration of mode 1 and 2	ITL

- R2-1916038	Discussion on association between sidelink data and resource allocation modes	ASUSTeK

- R2-1916127	MAC header for SL-SCH	Qualcomm CDMA Technologies

RAN3#105bis

- R3-194917	Reply LS on QoS Handling for V2X Communication Over Uu	3GPP RAN2

- R3-194949	Support of Service Authorization and UE Sidelink AMBR for V2X over NG	LG Electronics, Ericsson, Huawei, CATT

- R3-194950	Support of Service Authorization for V2X over Xn	Ericsson

- R3-194951	Support of NR V2X sidelink AMBR and authorization	Huawei, LG Electronics, Ericsson, CATT

- R3-194952	Support of Service Authorization and  UE Sidelink AMBR for NR V2X over X2	CATT, Huawei, Ericsson, LG Electronics

- R3-194961	Support of NR V2X sidelink AMBR and authorization	Huawei, LG Electronics, Ericsson, CATT

- R3-195082	(TP for V2X for TS 38.413) Support of Cross-RAT PC5 Control Authorization	Huawei

- R3-195083	(TP for V2X for TS 38.423) Support of Cross-RAT PC5 Control Authorization	Huawei

- R3-195084	(TP for V2X for TS 38.473) Support of Cross-RAT PC5 Control Authorization	Huawei

- R3-195085	(TP for V2X BL CR for TS 38.473) F1 impacts for support of V2X	Huawei

- R3-195086	(TP for V2X for TS 36.423) Introduction of V2X configuration exchange	Huawei

- R3-195087	(TP for V2X for TS 38.423) Introduction of V2X configuration exchange	Huawei

- R3-195088	(TP for V2X for TS 38.473) Introduction of V2X configuration exchange	Huawei

- R3-195089	Further considerations on resource coordination	Huawei

- R3-195090	Support of multi-QoS profiles for V2X	Huawei

- R3-195091	Support of alternative QoS profiles	Huawei

- R3-195092	Support of alternative QoS profiles	Huawei

- R3-195093	Support of alternative QoS profiles during UE mobility	Huawei

- R3-195094	Support of alternative QoS profiles during UE mobility	Huawei

- R3-195095	Support of alternative QoS profiles during UE mobility	Huawei

- R3-195164	Enhancement of QoS recovery	Nokia, Nokia Shanghai Bell

- R3-195165	Enhancement of QoS recovery	Nokia, Nokia Shanghai Bell

- R3-195166	Enhancement of QoS recovery	Nokia, Nokia Shanghai Bell

- R3-195167	Reply LS on Enhancements to QoS Handling for V2X communication over Uu reference point	Nokia, Nokia Shanghai Bell

- R3-195357	F1 resource allocation	CATT

- R3-195358	Discussion on PC5 QoS parameters for NR V2X	CATT

- R3-195359	(TP for NR BL CR for TS 38.413) Support of PC5 QoS Parameters for NR V2X	CATT

- R3-195360	(TP for NR BL CR for TS 38.423) Support of PC5 QoS Parameters for NR V2X	CATT

- R3-195361	(TP for NR BL CR for TS 36.413) Support of PC5 QoS Parameters for NR V2X	CATT

- R3-195362	(TP for NR BL CR for TS 36.423) Support of PC5 QoS Parameters for NR V2X	CATT

- R3-195536	Discussion on V2X support over F1 interface	Nokia, Nokia Shanghai Bell

- R3-195538	Issues on F1 for support of sidelink resource allocation	LG Electronics

- R3-195539	Further considerations on the resource coordination between NG-RAN nodes	LG Electronics

- R3-195540	Issue on support of NR Uu controlling LTE sidelink in CU/DU split scenario	LG Electronics

- R3-195700	F1 impact to support NR V2X	ZTE, Sanechips

- R3-195702	Discussion on resource coordination in NR V2X	ZTE, Sanechips

- R3-195814	NR V2X resource management in CU-DU split architecture	Samsung

- R3-195935	Discussion on SL mode configuration in gNB split-scenario	Ericsson

- R3-195936	Discussion on F1 signalling for support of NR V2X	Ericsson

- R3-195937	Resource coordination between NG-RAN nodes for NR V2X sidelink communication	Ericsson

- R3-195938	Support of MR-DC V2X SL coordination over Xn	Ericsson

- R3-195939	LS on resource coordination between NG-RAN nodes for NR V2X sidelink communication	Ericsson

- R3-195940	Discussion on Enhancements to QoS Handling for V2X Communication Over Uu Reference Point	Ericsson

- R3-195949	Support of MR-DC V2X SL coordination over X2	Ericsson

- R3-195950	Introducing enhanced Notification Control and alternative QoS profiles	Ericsson

- R3-195951	Introducing enhanced Notification Control and alternative QoS profiles	Ericsson

- R3-195952	Introducing alternative QoS profiles	Ericsson

- R3-195953	Introducing enhanced Notification Control and alternative QoS profiles	Ericsson

- R3-196099	Support of multi-QoS profiles for V2X	Huawei

- R3-196100	Support of alternative QoS profiles	Huawei

- R3-196101	Support of alternative QoS profiles	Huawei

- R3-196102	Support of alternative QoS profiles during UE mobility	Huawei

- R3-196103	Support of alternative QoS profiles during UE mobility	Huawei

- R3-196104	Support of alternative QoS profiles during UE mobility	Huawei

- R3-196194	Summary of Offline Discussion: List of open issues related to F1 for support of NR sidelink resource mode 1 and mode 2	LG Electronics

- R3-196195	(TP for V2X for TS 36.423) Introduction of V2X configuration exchange	Huawei, Orange, ZTE

- R3-196196	(TP for V2X for TS 38.423) Introduction of V2X configuration exchange	Huawei, Orange, ZTE

- R3-196197	(TP for V2X for TS 38.473) Introduction of V2X configuration exchange	Huawei, Orange, ZTE

- R3-196275	LS on resource coordination between NG-RAN nodes for NR V2X sidelink communication	Ericsson

- R3-196280	LS on resource coordination between NG-RAN nodes for NR V2X sidelink communication	Ericsson

- R3-196299	Support of Service Authorization and  UE Sidelink AMBR for NR V2X over X2	CATT, Huawei, Ericsson, LG Electronics

- R3-196300	Support of Service Authorization for V2X over Xn	Ericsson

- R3-196301	Support of NR V2X sidelink AMBR and authorization	Huawei, LG Electronics, Ericsson, CATT

RAN3#106

- R3-196483	Support of NR V2X over NG	LG Electronics, Ericsson, Huawei, CATT

- R3-196484	Support of NR V2X over S1	Huawei, LG Electronics, Ericsson, CATT

- R3-196497	Support of NR V2X over X2	CATT, Huawei, Ericsson, LG Electronics

- R3-196498	Support of NR V2X over Xn	Ericsson,LG Electronics, CATT, Huawei

- R3-196499	Support of NR V2X over F1	Huawei, LG Electronics, Ericsson, CATT

- R3-196536	Enhancement of QoS recovery	Nokia, Nokia Shanghai Bell

- R3-196537	Enhancement of QoS recovery	Nokia, Nokia Shanghai Bell

- R3-196538	Enhancement of QoS recovery	Nokia, Nokia Shanghai Bell

- R3-196539	Reply LS on Enhancements to QoS Handling for V2X communication over Uu reference point	Nokia, Nokia Shanghai Bell

- R3-196599	Discussion on F1 for support of sidelink resource mode 1	LG Electronics

- R3-196693	Left issues on F1 impact to support NR V2X	ZTE, Sanechips

- R3-196694	Discussion on Tx profile	ZTE, Sanechips

- R3-196695	Discussion on resource coordination in NR V2X	ZTE, Sanechips

- R3-196696	Discussion on impact of SLRB configuraiton	ZTE, Sanechips

- R3-196765	Discussion on V2X support over F1 interface	Nokia, Nokia Shanghai Bell

- R3-196766	(TP for 5G_V2X_NRSL BL CR for TS 38.473) V2X SIB	Nokia, Nokia Shanghai Bell

- R3-196950	Sidelink Resource Configuration in CU-DU split	Samsung

- R3-196951	F1 resource allocation	CATT

- R3-196952	Discussion on PC5 QoS parameters for NR V2X	CATT, LG Electronics, Samsung

- R3-196953	(TP for NR BL CR for TS 38.413) Support of PC5 QoS Parameters for NR V2X	CATT, LG Electronics, Samsung

- R3-196954	(TP for NR BL CR for TS 38.423) Support of PC5 QoS Parameters for NR V2X	CATT, LG Electronics, Samsung

- R3-196955	(TP for NR BL CR for TS 36.413) Support of PC5 QoS Parameters for NR V2X	CATT, LG Electronics, Samsung

- R3-196956	(TP for NR BL CR for TS 36.423) Support of PC5 QoS Parameters for NR V2X	CATT, LG Electronics, Samsung

- R3-197232	(TP for TR 37.985) updates of RAN3 progress on V2X	Huawei

- R3-197233	(TP for V2X BL CR for TS 38.473) F1 impacts for support of V2X	Huawei

- R3-197234	(TP for V2X for TS 36.423 & 38.423) Introduction of V2X configuration exchange	Huawei

- R3-197235	(TP for V2X BL CR for TS 38.423) Remove FFS for V2X configuration exchange	Huawei

- R3-197236	(TP for V2X BL CR for TS 38.473) Remove FFS for V2X configuration exchange	Huawei

- R3-197237	Support of alternative QoS profiles for V2X	Huawei

- R3-197238	Support of alternative QoS profiles	Huawei

- R3-197239	Support of alternative QoS profiles	Huawei

- R3-197240	Support of alternative QoS profiles	Huawei

- R3-197257	Issues on support of sidelink resource mode 2	LG Electronics

- R3-197296	Introducing alternative QoS profiles	Ericsson

- R3-197297	Introducing alternative QoS profiles	Ericsson

- R3-197298	Introducing enhanced Notification Control and alternative QoS profiles	Ericsson

- R3-197299	Introducing enhanced Notification Control and alternative QoS profiles	Ericsson

- R3-197317	Discussion on remaining F1 issues for support of NR V2X	Ericsson

- R3-197318	[DRAFT] LS on Sidelink UE Information	Ericsson

- R3-197319	Clarifications on configuration exchange for NR V2X	Ericsson

- R3-197320	Discussion on Enhancements to QoS Handling for V2X Communication Over Uu Reference Point	Ericsson

- R3-197574	V2X Session report	Vice Chair (Intel)

- R3-197643	Summary of Offline on SIB encoding for V2X 	LG Electronics

- R3-197770   LS to RAN2 on Sidelink UE Information, Ericsson

- R3-197648	(TP for NR BL CR for TS 38.413) Support of PC5 QoS Parameters for NR V2X	CATT, LG Electronics, Samsung, Ericsson

- R3-197649	(TP for NR BL CR for TS 38.423) Support of PC5 QoS Parameters for NR V2X	CATT, LG Electronics, Samsung, Ericsson

- R3-197650	(TP for NR BL CR for TS 36.413) Support of PC5 QoS Parameters for NR V2X	CATT, LG Electronics, Samsung, Ericsson

- R3-197651	(TP for NR BL CR for TS 36.423) Support of PC5 QoS Parameters for NR V2X	CATT, LG Electronics, Samsung, Ericsson

- R3-197771	(TP for NR BL CR for TS 38.413) Support of PC5 QoS Parameters for NR V2X	CATT, LG Electronics, Samsung, Ericsson

- R3-197772	(TP for NR BL CR for TS 38.423) Support of PC5 QoS Parameters for NR V2X	CATT, LG Electronics, Samsung, Ericsson

- R3-197773	(TP for NR BL CR for TS 36.413) Support of PC5 QoS Parameters for NR V2X	CATT, LG Electronics, Samsung, Ericsson

- R3-197774	(TP for NR BL CR for TS 36.423) Support of PC5 QoS Parameters for NR V2X	CATT, LG Electronics, Samsung, Ericsson

- R3-197775 Reply LS on Enhancements to QoS Handling for V2X Communication Over Uu Reference Point, Nokia

RAN4#92bis

- R4-1910895	Discussion on NR V2X specification skeleton	MediaTek inc.

- R4-1910896	Link-level simulation assumptions for NR V2X synchronization	MediaTek inc., LG Electronics

- R4-1910897	Link-level simulation assumptions for NR V2X S-RSRP measurements	MediaTek inc., LG Electronics

- R4-1910898	Link-level simulation results for NR V2X synchronization	MediaTek inc.

- R4-1910899	Link-level simulation results for NR V2X S-RSRP measurements	MediaTek inc.

- R4-1910900	Discussion on NR V2X communication in asynchronous network	MediaTek inc.

- R4-1910901	Discussion on NR V2X synchronization related requirement	MediaTek inc.

- R4-1910902	Discussion on NR V2X interruption requirement	MediaTek inc.

- R4-1910939	Discussion on UL and SL prioritization for NR-V2X	OPPO

- R4-1910959	Further discussion on V2X UE transmit timing requirement	CATT

- R4-1910960	Discussion on selection and reselection of V2X synchronization resource	CATT

- R4-1910973	Discuss on the channel arrangement design for 5G V2X UE	CATT

- R4-1910974	TP for channel arrangement design for 5G V2X UE	CATT

- R4-1910979	TP for Tx requirements for NR V2X	CATT

- R4-1910980	TP for Rx requirements for NR V2X	CATT

- R4-1910981	Discussion on transient period in S-SSB design for NR V2X	CATT

- R4-1910982	Draft reply LS on transient period in S-SSB design for NR V2X	CATT

- R4-1911166	Further discussion on system parameters for NR V2X band n47	vivo

- R4-1911167	Discussion on system parameters for NR-V2X licensed bands	vivo

- R4-1911285	On NR V2X cross-RAT configuration	Qualcomm Incorporated

- R4-1911286	[DRAFT] Reply LS on LS on NR V2X cross-RAT configuration	Qualcomm Incorporated

- R4-1911287	On NR V2X RRM Core Requirement	Qualcomm Incorporated

- R4-1911305	Preliminary simulation results of NR SLSS synchronization	LG Electronics

- R4-1911343	Preliminary simulation results of SLSS-RSRP measurement accuracy	LG Electronics

- R4-1911344	Discussion of Synchronization requirements for NR V2X	LG Electronics

- R4-1911345	Discussion of measurement requirements for NR V2X	LG Electronics

- R4-1911346	Discussion of interruption for NR V2X	LG Electronics

- R4-1911347	WF on NR V2X RRM requirement	LG Electronics

- R4-1911451	TR 38.886 v0.3.0	LG Electronics France

- R4-1911452	TP on the operating scenarios for NR V2X Service	LG Electronics France

- R4-1911453	Consideration on RF architecture for NR V2X UE	LG Electronics France

- R4-1911454	Coexistence simulation results in licensed bands	LG Electronics France

- R4-1911455	General Tx/Rx requirements for NR V2X UE	LG Electronics France

- R4-1911456	TP on General Tx/Rx requirements for NR V2X UE	LG Electronics France

- R4-1911458	Reply LS on UL-SL prioritization for NR V2X operation	LG Electronics France

- R4-1911459	Discussion on channel arrangement of NR V2X	LG Electronics France

- R4-1911460	Discussion on transient period for NR V2X S-SSB design	LG Electronics France

- R4-1911489	[V2X] NR V2X coexistence simulation results for ITS spectrum case1 and case3	Huawei, HiSilicon

- R4-1911490	[V2X] NR V2X coexistence simulation results for ITS spectrum case2 and case4	Huawei, HiSilicon

- R4-1911491	[V2X] NR V2X coexistence simulation results for licensed band	Huawei, HiSilicon

- R4-1911492	[V2X] TP on link level simulation mapping for NR V2X	Huawei, HiSilicon

- R4-1911493	[V2X] On link level simulation result for PRR evaluation	Huawei, HiSilicon

- R4-1911494	[V2X] TP on output RF spectrum emissions for NR V2X in band n47	Huawei, HiSilicon

- R4-1911495	[V2X] TP on maximum output power requirements and MPR simulation assumption for NR V2X in band n47	Huawei, HiSilicon

- R4-1911521	[V2X] TP on subclause title for NR V2X	Huawei, HiSilicon

- R4-1911915	Initial simulation results of SyncRef UE identification for NR V2X	Huawei, HiSilicon

- R4-1911916	Discussion on synchronization related requirements for NR V2X	Huawei, HiSilicon

- R4-1911917	Discussion on measurement requirements for NR V2X	Huawei, HiSilicon

- R4-1911918	Discussion on interruption requirements for NR V2X	Huawei, HiSilicon

- R4-1912152	Discussions related to interruptions requirements for NR SL V2X	Ericsson

- R4-1912153	Discussion on simultaneous SL and UL operation	Ericsson

- R4-1912154	Discussion on timing and synchronization source selection for NR SL V2X	Ericsson

- R4-1912191	Views on NR V2X S-SSB and PSFCH	Intel Corporation

- R4-1912301	on simultaneous transmission of PSFCH	Ericsson

- R4-1912302	On indevice coexisting	Ericsson

- R4-1912306	On Simultaneous Transmission of PSFCH	Futurewei

- R4-1912307	TP on Indevice Coexistence	Futurewei

- R4-1912343	On UE PSFCH Output power and Spectrum emission mask	LG Electronics Finland

- R4-1912368	On PSFCH AGC settling time for NR V2X	LG Electronics Finland

- R4-1912381	Draft reply LS on AGC settling time and RB size of PSFCH	LG Electronics Finland

- R4-1912471	V2X transient period for PSS and SSS transmission	Qualcomm Inc.

- R4-1912473	NR V2X RF Coex Simulation results	Qualcomm Inc.

- R4-1912477	RF Requirements for V2X	Qualcomm Inc.

- R4-1912513	On UE framework for NR-V2X in licensed bands	Huawei, HiSilicon

- R4-1912514	On switching time between LTE SL and NR SL	Huawei, HiSilicon

- R4-1912515	Draft reply LS on UL-SL prioritization	Huawei, HiSilicon

- R4-1912516	Draft reply LS on NR V2X cross-RAT configuration	Huawei, HiSilicon

- R4-1912517	Performance evaluation of S-SSB structure	Huawei, HiSilicon

- R4-1912518	Draft reply LS on NR V2X S-SSB design	Huawei, HiSilicon

- R4-1912519	Draft reply LS on AGC settling time and RB size of PSFCH	Huawei, HiSilicon

- R4-1912708	WF on NR V2X RRM requirement	LG Electronics, MediaTek

- R4-1912713	Link-level simulation assumptions for NR V2X synchronization	MediaTek inc., LG Electronics

- R4-1912821	Ad hoc minutes for NR V2X RRM	LGE

- R4-1912826	LS on sidelink synchronization under multiple synchronization sources with different timing	Qualcomm

- R4-1912828	Link-level simulation assumptions for NR V2X synchronization	MediaTek inc., LG Electronics

- R4-1912865	Coexistence simulation results in licensed bands	LG Electronics France

- R4-1912873	Reply LS on UL-SL prioritization for NR V2X operation	LG Electronics France

- R4-1912874	LS reply on NR V2X cross-RAT configuration	Huawei, HiSilicon

- R4-1912875	Views on NR V2X S-SSB and PSFCH	Intel Corporation

- R4-1912876	Draft LS on simulteaneous transmission of PSFCH	Qualcomm Incorporated

- R4-1912877	TP on the operating scenarios for NR V2X Service	LG Electronics France

- R4-1912878	[V2X] TP on link level simulation mapping for NR V2X	Huawei, HiSilicon

- R4-1912879	TP to TR 38.886 for coexistence simulation results	LG Electronics France

- R4-1912880	WF for channel raster and sync raster for NR V2X for band n47 and licensed bands	vivo

- R4-1912887	TP on General Tx/Rx requirements for NR V2X UE	LG Electronics France

- R4-1912888	Reply LS on AGC settling time and RB size of PSFCH	LG Electronics Finland

- R4-1913031	Meeting minutes on AH sessions for NR V2X UE	LG Electronics

- R4-1913061	Reply LS on simultaneous transmission of PSFCH	Qualcomm Incorporated

- R4-1913062	TP on the operating scenarios for NR V2X Service	LG Electronics France

- R4-1913063	LS on sync raster for NR V2X	vivo

- R4-1913064	WF on transient period for V2X S-SSB for NR V2X	CATT

- R4-1913065	[V2X] TP on subclause title for NR V2X	Huawei, HiSilicon

- R4-1913066	TP to TR 38.886 for coexistence simulation results	LG Electronics France

- R4-1913069	[V2X] TP on link level simulation mapping for NR V2X	Huawei, HiSilicon

RAN4#93

- R4-1913427	Discussion on NR V2X S-SSB design	Intel Corporation

- R4-1913508	Performance of NR SLSS synchronization on S-SSB structure	LG Electronics

- R4-1913702	Discuss on the channel arrangement design for NR V2X UE	CATT

- R4-1913703	TP for channel arrangement design for NR V2X UE	CATT

- R4-1913704	LS on channel arrangement design for NR V2X in FR1	CATT

- R4-1913708	Discussion on transient period in S-SSB design for NR V2X	CATT

- R4-1913709	Reply LS on transient period in S-SSB design for NR V2X	CATT

- R4-1913710	TP for RF requirements for NR V2X	CATT

- R4-1913805	PFSCH MPR	Qualcomm Incorporated

- R4-1913823	[DRAFT] Reply LS on UL-SL prioritization for NR V2X operation	Qualcomm Incorporated

- R4-1913949	TP on NR V2X UE RF requirements for supporting 30MHz CBW and 256QAM at n47	LG Electronics Polska

- R4-1913950	Consideration on 30MHz channel BW necessity for NR V2X service	LG Electronics Polska

- R4-1913951	TP on general Tx/Rx requirements for NR V2X UE at licensed bands	LG Electronics Polska

- R4-1913952	Consideration RF architecture for NR V2X UE	LG Electronics Polska

- R4-1913953	TP on RF core requirements for con-current operation of NR V2X UE	LG Electronics Polska

- R4-1913954	TP on additional On/OFF Switching Time Mask for TDM operation between LTE SL and NR SL at n47	LG Electronics Polska

- R4-1913955	Discussion on channel raster of NR V2X	LG Electronics Polska

- R4-1913958	Draft reply LS on UL-SL prioritization	LG Electronics Polska

- R4-1913959	Ad-hoc meeting minutes for NR V2X with sidelink	LG Electronics Polska

- R4-1913967	TR38.886 v0.4.0	LG Electronics France

- R4-1913968	Band Combinations for NR V2X	Dish Network

- R4-1914160	Further discussion on channel raster for NR V2X	vivo

- R4-1914161	Further discussion on transient period in S-SSB structure for NR V2X	vivo

- R4-1914166	TP on channel raster and sync raster for NR V2X	vivo

- R4-1914494	[V2X] TP to clean up NR V2X coexistence simulation assumption	Huawei, HiSilicon

- R4-1914495	[V2X] TP to add some abbreviations	Huawei, HiSilicon

- R4-1914496	[V2X] TP on MPR simulation assumption for NR V2X in band n47	Huawei, HiSilicon

- R4-1915063	On general time mask for NR V2X UE	OPPO

- R4-1915064	On switching time mask for different co-existence scenarios for NR V2X UE	OPPO

- R4-1915065	draft reply LS on UL and SL prioritization for NR-V2X	OPPO

- R4-1915211	Draft LS reply on NR V2X S-SSB design	Intel Corporation

- R4-1915297	On S-SSB Transient Period	Futurewei

- R4-1915302	[DRAFT] Reply LS to RAN1 on NR V2X S-SSB design	Futurewei

- R4-1915304	On UL-SL Prioritization	Futurewei

- R4-1915305	[DRAFT] Reply LS to RAN2 on UL-SL Prioritization	Futurewei

- R4-1915309	Transient period between S-PSS and S-SSS transmissions for V2X	Qualcomm Inc.

- R4-1915317	On UE to UE Coexistence study of NR V2X at 5.9GHz	Qualcomm Incorporated

- R4-1915350	On NR-V2X UE RF requirements.	Huawei, HiSilicon

- R4-1915351	On transient period for S-SSB	Huawei, HiSilicon

- R4-1915352	Draft reply LS on NR V2X S-SSB design	Huawei, HiSilicon

- R4-1915419	NR V2X Operating Scenarios	Vodafone

- R4-1915430	V2X RF considerations	Qualcomm Incorporated

- R4-1915984	[V2X] TP to add some abbreviations	Huawei, HiSilicon

- R4-1915985	Reply LS to RAN2 on UL-SL Prioritization	Futurewei

- R4-1915986	Reply LS on transient period in S-SSB design for NR V2X	CATT

- R4-1915987	WF on channel raster for NR V2X	vivo

- R4-1915988	TP for RF requirements for NR V2X	CATT

- R4-1915989	PFSCH MPR	Qualcomm Incorporated

- R4-1916134	TP to update Coexistence analysis results	Vodafone

- R4-1916143	TP on NR V2X UE RF requirements for supporting 30MHz CBW and 256QAM at n47	LG Electronics Polska

- R4-1916144	TP on general Tx/Rx requirements for NR V2X UE at licensed bands	LG Electronics Polska

- R4-1916145	[V2X] TP on MPR simulation assumption for NR V2X in band n47	Huawei, HiSilicon

- R4-1916146	LS on channel arrangement design for NR V2X in FR1	CATT

- R4-1916147	TP for channel arrangement design for V2X UE	CATT, vivo

- R4-1916148	TP on modification on Coexistence conclusion for NR V2X	Vodafone

- R4-1916163	TP to TR for UE Coexistence study of NR V2X at 5.9GHz	Qualcomm Incorporated

- R4-1916164	Reply LS on transient period in S-SSB design for NR V2X	CATT

- R4-1913306	Link-level simulation results for NR V2X synchronization	MediaTek inc.

- R4-1913307	Link-level simulation results for NR V2X S-RSRP measurements	MediaTek inc.

- R4-1913308	Discussion on NR V2X synchronization related requirement	MediaTek inc.

- R4-1913309	Discussion on NR V2X interruption requirement	MediaTek inc.

- R4-1913509	NR V2X SL scenario on RRM impact	LG Electronics

- R4-1913510	Discussion of gNB in FR2 as timing reference source	LG Electronics

- R4-1913511	Simulation results of NR SLSS synchronization	LG Electronics

- R4-1913512	Discussion of Synchronization requirements for NR V2X	LG Electronics

- R4-1913513	Simulation results of S-RSRP measurement accuracy	LG Electronics

- R4-1913514	Discussion of measurement requirements for NR V2X	LG Electronics

- R4-1913515	Discussion of interruption for NR V2X	LG Electronics

- R4-1913741	Discussion on interruption requirements for NR V2X	CATT

- R4-1913818	On NR V2X Synchronization Source Selection Requirement	Qualcomm Incorporated

- R4-1913819	On NR V2X Resource Selection and Congestion Control Requirements	Qualcomm Incorporated

- R4-1913820	On NR V2X Distance-Based HARQ For Groupcast	Qualcomm Incorporated

- R4-1913821	On NR V2X RRM Requirement	Qualcomm Incorporated

- R4-1914732	Discussions related to interruptions requirements for NR SL V2X	Ericsson

- R4-1914830	Simulation results of SyncRef UE identification for NR V2X	Huawei, HiSilicon

- R4-1914831	Discussion on SyncRef UE identification requirements for NR V2X	Huawei, HiSilicon

- R4-1914832	Discussion on measurement requirements for NR V2X	Huawei, HiSilicon

- R4-1914833	Discussion on interruption requirements for NR V2X	Huawei, HiSilicon

- R4-1915606	CR on introducing UE sidelink timing requirements for NR V2X	Huawei, HiSilicon

- R4-1915783	WF on NR V2X RRM requirement	LG Electronics

- R4-1915795	DraftCR on NR V2X initiation SLSS 38.133 -R16	MediaTek inc.

- R4-1915796	CR on interruption requirements for NR V2X	CATT

- R4-1915797	Ad-hoc minutes for NR V2X RRM	LGE

- R4-1915921	draft CR of NR V2X RRM(introduction & reliability of GNSS signal)	LG Electronics

- R4-1915922	CR: RRM core requirement for NR V2X	Qualcomm Incorporated

- R4-1915923	CR to 36.133 on interruption requirements for NR V2X	CATT

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template