3GPP TSG RAN meeting #86										RP-192785

Sitges, Spain, December 9-12, 2019

## Status Report to TSG

Agenda item:			9.5.7

| WI / SI Name | WID on Addition of 25, 30, 35 and 40 MHz channel bandwidth for NR band n25 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_n25_BW |  |  |  |  |
| Unique ID | 850065 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-192219 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 03/2020 | Performance part: 03/2020 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 100% | Performance Part: 100% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Hisashi Onozawa |
|  | Company | Nokia |
|  | Email | hisashi.onozawa@nokia.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

The channel bandwidth 35 MHz is postponed and is proposed to be studied in Rel-17. The proposed update of WID [15] is going to be submitted to RAN#86.

The CRs to UE spec TS 38.101-1 [11] and CR to BS spec TS 38.104 [12] are endorsed in RAN4#93.

#### 2.4.2	Remaining Open issues

None.

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

[1] R4-1911518	Views on adding new Channel Bandwidths for n25	Apple

[2] R4-1911580	Spectrum utilization and new channel bandwidths for n25	Nokia, Nokia Shanghai Bell

[3] R4-1911534	n25 REFSENS	Nokia

[4] R4-1911581	Transmitter requirement for 35 MHz channel bandwidth	Nokia, Nokia Shanghai Bell

[5] R4-1911582	Receiver requirement for 35 MHz channel bandwidth	Nokia, Nokia Shanghai Bell

[6] R4-1911583	UE emission requirements and NS values for n25 new channel bandwidths	Nokia, Nokia Shanghai Bell

[7] R4-1911823	Band n25 - New channel bandwidth 35MHz	Ericsson

[8] R4-1912329	Questions on 35MHZ channel BW support for band n25	Skyworks Solutions Inc.

[9] R4-1912533	n25 Wider BW REFSENS	Qualcomm Incorporated

[10] R4-1911584	Draft CR: Addition of 25, 30, 35 and 40 MHz to NR band n25 in TS 38.104	Nokia, Nokia Shanghai Bell

[11] R4-1913277	Addition of 25, 30 and 40 MHz to NR band n25 in TS 38.101-1	Nokia, Nokia Shanghai Bell

[12] R4-1913278	Addition of 25, 30 and 40 MHz to NR band n25 in TS 38.104	Nokia, Nokia Shanghai Bell

[13] R4-1913811	Introduction of New FR1 Channel Bandwidths and Related SU	Skyworks Solutions Inc.

[14] R4-1914401	Band n25 - New channel bandwidth 35MHz	Ericsson

[15] R4-1913812	Revision of WID on addition of 25, 30, 35 and 40 MHz channel bandwidth for NR band n25	T-Mobile USA Inc.

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion level swith colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template