3GPP TSG RAN meeting #86										RP-192814

Sitges, Spain, December 9-12, 2019

Status Report to TSG

Agenda item:			9.5.1

| WI / SI Name | Dual Connectivity (EN-DC) of 2 bands LTE inter-band CA (2DL/1UL) and 1 NR band (1DL/1UL) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | DC_R16_2BLTE_1BNR_3DL2UL |  |  |  |  |
| Unique ID | 800067 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-192087 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 03/2020 | Performance part: 03/2020 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 80% | Performance Part: 80% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | R4 |
| --- | --- | --- |
| Rapporteur | Name | Liehai Liu |
|  | Company | Huawei |
|  | Email | liuliehai@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

| EN-DC configuration | REL-indep. | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no | open issues / comments |
| --- | --- | --- | --- | --- | --- | --- |
| DC_1A-8A_n28A_UL_1A_n28A | Rel-15 | Masashi Fushiki, SoftBank | TR 37.716-21-11: R4-1911149, R4-1915690 38.101-3: R4-1914597 (Big CR) | yes | yes | Pending e-mail approval for Big CR |
| DC_1A-8A_n28A_UL_8A_n28A | Rel-15 | Masashi Fushiki, SoftBank | TR 37.716-21-11: R4-1911149, R4-1915690 38.101-3: R4-1914597 (Big CR) | yes | yes | Pending e-mail approval for Big CR |
| DL_1A-11A_n257G_UL_1A_n257A | Rel-15 | Masashi Fushiki, Softbank | 38.101-3: R4-1911137 (draft CR), R4-1914597 (Big CR) | yes | yes | Pending e-mail approval for Big CR |
| DL_1A-11A_n257G_UL_11A_n257A | Rel-15 | Masashi Fushiki, Softbank | 38.101-3: R4-1911137 (draft CR), R4-1914597 (Big CR) | yes | yes | Pending e-mail approval for Big CR |
| DL_1A-11A_n257H_UL_1A_n257A | Rel-15 | Masashi Fushiki, Softbank | 38.101-3: R4-1911137 (draft CR), R4-1914597 (Big CR) | yes | yes | Pending e-mail approval for Big CR |
| DL_1A-11A_n257H_UL_11A_n257A | Rel-15 | Masashi Fushiki, Softbank | 38.101-3: R4-1911137 (draft CR), R4-1914597 (Big CR) | yes | yes | Pending e-mail approval for Big CR |
| DL_1A-11A_n257I_UL_1A_n257A | Rel-15 | Masashi Fushiki, Softbank | 38.101-3: R4-1911137 (draft CR), R4-1914597 (Big CR) | yes | yes | Pending e-mail approval for Big CR |
| DL_1A-11A_n257I_UL_11A_n257A | Rel-15 | Masashi Fushiki, Softbank | 38.101-3: R4-1911137 (draft CR), R4-1914597 (Big CR) | yes | yes | Pending e-mail approval for Big CR |
| DL_1A-28A_n257G_UL_1A_n257A | Rel-15 | Masashi Fushiki, Softbank | 38.101-3: R4-1911138 (draft CR), R4-1914597 (Big CR) | yes | yes | Pending e-mail approval for Big CR |
| DL_1A-28A_n257G_UL_28A_n257A | Rel-15 | Masashi Fushiki, Softbank | 38.101-3: R4-1911138 (draft CR), R4-1914597 (Big CR) | yes | yes | Pending e-mail approval for Big CR |
| DL_1A-28A_n257H_UL_1A_n257A | Rel-15 | Masashi Fushiki, Softbank | 38.101-3: R4-1911138 (draft CR), R4-1914597 (Big CR) | yes | yes | Pending e-mail approval for Big CR |
| DL_1A-28A_n257H_UL_28A_n257A | Rel-15 | Masashi Fushiki, Softbank | 38.101-3: R4-1911138 (draft CR), R4-1914597 (Big CR) | yes | yes | Pending e-mail approval for Big CR |
| DL_1A-28A_n257I_UL_1A_n257A | Rel-15 | Masashi Fushiki, Softbank | 38.101-3: R4-1911138 (draft CR), R4-1914597 (Big CR) | yes | yes | Pending e-mail approval for Big CR |
| DL_1A-28A_n257I_UL_28A_n257A | Rel-15 | Masashi Fushiki, Softbank | 38.101-3: R4-1911138 (draft CR), R4-1914597 (Big CR) | yes | yes | Pending e-mail approval for Big CR |
| DL_8A-11A_n257G_UL_8A_n257A | Rel-15 | Masashi Fushiki, Softbank | 38.101-3: R4-1911141 (draft CR), R4-1914597 (Big CR) | yes | yes | Pending e-mail approval for Big CR |
| DL_8A-11A_n257G_UL_11A_n257A | Rel-15 | Masashi Fushiki, Softbank | 38.101-3: R4-1911141 (draft CR), R4-1914597 (Big CR) | yes | yes | Pending e-mail approval for Big CR |
| DL_8A-11A_n257H_UL_8A_n257A | Rel-15 | Masashi Fushiki, Softbank | 38.101-3: R4-1911141 (draft CR), R4-1914597 (Big CR) | yes | yes | Pending e-mail approval for Big CR |
| DL_8A-11A_n257H_UL_11A_n257A | Rel-15 | Masashi Fushiki, Softbank | 38.101-3: R4-1911141 (draft CR), R4-1914597 (Big CR) | yes | yes | Pending e-mail approval for Big CR |
| DL_8A-11A_n257I_UL_8A_n257A | Rel-15 | Masashi Fushiki, Softbank | 38.101-3: R4-1911141 (draft CR), R4-1914597 (Big CR) | yes | yes | Pending e-mail approval for Big CR |
| DL_8A-11A_n257I_UL_11A_n257A | Rel-15 | Masashi Fushiki, Softbank | 38.101-3: R4-1911141 (draft CR), R4-1914597 (Big CR) | yes | yes | Pending e-mail approval for Big CR |
| DL_28A-42A_n257D_UL_28A_n257A | Rel-15 | Masashi Fushiki, Softbank | 38.101-3: R4-1911143 (draft CR), R4-1914597 (Big CR) | yes | yes | Pending e-mail approval for Big CR |
| DL_28A-42A_n257D_UL_42A_n257A | Rel-15 | Masashi Fushiki, Softbank | 38.101-3: R4-1911143 (draft CR), R4-1914597 (Big CR) | yes | yes | Pending e-mail approval for Big CR |
| DL_28A-42A_n257G_UL_28A_n257A | Rel-15 | Masashi Fushiki, Softbank | 38.101-3: R4-1911143 (draft CR), R4-1914597 (Big CR) | yes | yes | Pending e-mail approval for Big CR |
| DL_28A-42A_n257G_UL_42A_n257A | Rel-15 | Masashi Fushiki, Softbank | 38.101-3: R4-1911143 (draft CR), R4-1914597 (Big CR) | yes | yes | Pending e-mail approval for Big CR |
| DL_28A-42A_n257H_UL_28A_n257A | Rel-15 | Masashi Fushiki, Softbank | 38.101-3: R4-1911143 (draft CR), R4-1914597 (Big CR) | yes | yes | Pending e-mail approval for Big CR |
| DL_28A-42A_n257H_UL_42A_n257A | Rel-15 | Masashi Fushiki, Softbank | 38.101-3: R4-1911143 (draft CR), R4-1914597 (Big CR) | yes | yes | Pending e-mail approval for Big CR |
| DL_28A-42A_n257I_UL_28A_n257A | Rel-15 | Masashi Fushiki, Softbank | 38.101-3: R4-1911143 (draft CR), R4-1914597 (Big CR) | yes | yes | Pending e-mail approval for Big CR |
| DL_28A-42A_n257I_UL_42A_n257A | Rel-15 | Masashi Fushiki, Softbank | 38.101-3: R4-1911143 (draft CR), R4-1914597 (Big CR) | yes | yes | Pending e-mail approval for Big CR |
| DL_28A-42C_n257D_UL_28A_n257A | Rel-15 | Masashi Fushiki, Softbank | 38.101-3: R4-1911143 (draft CR), R4-1914597 (Big CR) | yes | yes | Pending e-mail approval for Big CR |
| DL_28A-42C_n257D_UL_42A_n257A | Rel-15 | Masashi Fushiki, Softbank | 38.101-3: R4-1911143 (draft CR), R4-1914597 (Big CR) | yes | yes | Pending e-mail approval for Big CR |
| DL_28A-42C_n257G_UL_28A_n257A | Rel-15 | Masashi Fushiki, Softbank | 38.101-3: R4-1911143 (draft CR), R4-1914597 (Big CR) | yes | yes | Pending e-mail approval for Big CR |
| DL_28A-42C_n257G_UL_42A_n257A | Rel-15 | Masashi Fushiki, Softbank | 38.101-3: R4-1911143 (draft CR), R4-1914597 (Big CR) | yes | yes | Pending e-mail approval for Big CR |
| DL_28A-42C_n257H_UL_28A_n257A | Rel-15 | Masashi Fushiki, Softbank | 38.101-3: R4-1911143 (draft CR), R4-1914597 (Big CR) | yes | yes | Pending e-mail approval for Big CR |
| DL_28A-42C_n257H_UL_42A_n257A | Rel-15 | Masashi Fushiki, Softbank | 38.101-3: R4-1911143 (draft CR), R4-1914597 (Big CR) | yes | yes | Pending e-mail approval for Big CR |
| DL_28A-42C_n257I_UL_28A_n257A | Rel-15 | Masashi Fushiki, Softbank | 38.101-3: R4-1911143 (draft CR), R4-1914597 (Big CR) | yes | yes | Pending e-mail approval for Big CR |
| DL_28A-42C_n257I_UL_42A_n257A | Rel-15 | Masashi Fushiki, Softbank | 38.101-3: R4-1911143 (draft CR), R4-1914597 (Big CR) | yes | yes | Pending e-mail approval for Big CR |
| DC_2A-46A_n71A_UL_2A_n71A | Rel-15 | Nelson Ueng, T-Mobile USA | TP for 37.716-21-11: R4-1911603 TS 38.101-3: R4-1910873 | yes | yes | none |
| DC_2A-46C_n71A_UL_2A_n71A | Rel-15 | Nelson Ueng, T-Mobile USA | TP for 37.716-21-11: R4-1911603 TS 38.101-3: R4-1910873 | yes | yes | none |
| DC_2A-46D_n71A_UL_2A_n71A | Rel-15 | Nelson Ueng, T-Mobile USA | TP for 37.716-21-11: R4-1911603 TS 38.101-3: R4-1910873 | yes | yes | none |
| DC_46A-66A_n71A_UL_66A_n71A | Rel-15 | Nelson Ueng, T-Mobile USA | TP for 37.716-21-11: R4-1911603 TS 38.101-3: R4-1910873 | yes | yes | none |
| DC_46C-66A_n71A_UL_66A_n71A | Rel-15 | Nelson Ueng, T-Mobile USA | TP for 37.716-21-11: R4-1911603 TS 38.101-3: R4-1910873 | yes | yes | none |
| DC_46D-66A_n71A_UL_66A_n71A | Rel-15 | Nelson Ueng, T-Mobile USA | TP for 37.716-21-11: R4-1911603 TS 38.101-3: R4-1910873 | yes | yes | none |
| DC_2A-46A_n41A_UL_2A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TP for 37.716-21-11: R4-1911603 TS 38.101-3: R4-1910873 | yes | yes | none |
| DC_2A-46C_n41A_UL_2A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TP for 37.716-21-11: R4-1911603 TS 38.101-3: R4-1910873 | yes | yes | none |
| DC_2A-46D_n41A_UL_2A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TP for 37.716-21-11: R4-1911603 TS 38.101-3: R4-1910873 | yes | yes | none |
| DC_46A-66A_n41A_UL_66A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TP for 37.716-21-11: R4-1911603 TS 38.101-3: R4-1910873 | yes | yes | none |
| DC_46C-66A_n41A_UL_66A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TP for 37.716-21-11: R4-1911603 TS 38.101-3: R4-1910873 | yes | yes | none |
| DC_46D-66A_n41A_UL_66A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TP for 37.716-21-11: R4-1911603 TS 38.101-3: R4-1910873 | yes | yes | None |
| DC_2A-2A-66A_n71A_UL_2A_n71A | Rel-15 | Nelson Ueng, T-Mobile USA | TS 38.101-3: R4-1912266 Draft CR TS 38.101-3: R4-1911163 | yes | yes | None |
| DC_2A-2A-66A_n71A_UL_66A_n71A | Rel-15 | Nelson Ueng, T-Mobile USA | TS 38.101-3: R4-1912266 Draft CR TS 38.101-3: R4-1911163 | yes | yes | None |
| DC_2A-2A-66A_n41A_UL_2A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TS 38.101-3: R4-1912266 Draft CR TS 38.101-3: R4-1911163 | yes | yes | None |
| DC_2A-2A-66A_n41A_UL_66A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TS 38.101-3: R4-1912266 Draft CR TS 38.101-3: R4-1911163 | yes | yes | None |
| DC_2C-66A_n71A_UL_2A_n71A | Rel-15 | Nelson Ueng, T-Mobile USA | TS 38.101-3: R4-1912266 Draft CR TS 38.101-3: R4-1911163 | yes | yes | None |
| DC_2C-66A_n71A_UL_66A_n71A | Rel-15 | Nelson Ueng, T-Mobile USA | TS 38.101-3: R4-1912266 Draft CR TS 38.101-3: R4-1911163 | yes | yes | None |
| DC_2C-66A_n41A_UL_2A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TS 38.101-3: R4-1912266 Draft CR TS 38.101-3: R4-1911163 | yes | yes | None |
| DC_2C-66A_n41A_UL_66A_n41A | Rel-15 | Nelson Ueng, T-Mobile USA | TS 38.101-3: R4-1912266 Draft CR TS 38.101-3: R4-1911163 | yes | yes | None |
| DC_2A-46A_n258A_UL_2A_n258A | Rel-15 | Nelson Ueng, T-Mobile USA | TP for TR 37.716-21-11: R4-1912269 TS 38.101-3: R4-1910873 | yes | yes | None |
| DC_2A-46A_n258(2A)_UL_2A_n258A | Rel-15 | Nelson Ueng, T-Mobile USA | TP for TR 37.716-21-11: R4-1912269 TS 38.101-3: R4-1910873 | yes | yes | None |
| DC_2A-46A_n258(3A)_UL_2A_n258A | Rel-15 | Nelson Ueng, T-Mobile USA | TP for TR 37.716-21-11: R4-1912269 TS 38.101-3: R4-1910873 | yes | yes | None |
| DC_2A-46A_n258(4A)_UL_2A_n258A | Rel-15 | Nelson Ueng, T-Mobile USA | TP for TR 37.716-21-11: R4-1912269 TS 38.101-3: R4-1910873 | yes | yes | None |
| DC_2A-46A_n258(5A)_UL_2A_n258A | Rel-15 | Nelson Ueng, T-Mobile USA | TP for TR 37.716-21-11: R4-1912269 TS 38.101-3: R4-1910873 | yes | yes | None |
| DC_2A-46C_n258A_UL_2A_n258A | Rel-15 | Nelson Ueng, T-Mobile USA | TP for TR 37.716-21-11: R4-1912269 TS 38.101-3: R4-1910873 | yes | yes | None |
| DC_2A-46C_n258(2A)_UL_2A_n258A | Rel-15 | Nelson Ueng, T-Mobile USA | TP for TR 37.716-21-11: R4-1912269 TS 38.101-3: R4-1910873 | yes | yes | None |
| DC_2A-46C_n258(3A)_UL_2A_n258A | Rel-15 | Nelson Ueng, T-Mobile USA | TP for TR 37.716-21-11: R4-1912269 TS 38.101-3: R4-1910873 | yes | yes | None |
| DC_2A-46C_n258(4A)_UL_2A_n258A | Rel-15 | Nelson Ueng, T-Mobile USA | TP for TR 37.716-21-11: R4-1912269 TS 38.101-3: R4-1910873 | yes | yes | None |
| DC_2A-46C_n258(5A)_UL_2A_n258A | Rel-15 | Nelson Ueng, T-Mobile USA | TP for TR 37.716-21-11: R4-1912269 TS 38.101-3: R4-1910873 | yes | yes | None |
| DC_2A-46D_n258A_UL_2A_n258A | Rel-15 | Nelson Ueng, T-Mobile USA | TP for TR 37.716-21-11: R4-1912269 TS 38.101-3: R4-1910873 | yes | yes | None |
| DC_2A-46D_n258(2A)_UL_2A_n258A | Rel-15 | Nelson Ueng, T-Mobile USA | TP for TR 37.716-21-11: R4-1912269 TS 38.101-3: R4-1910873 | yes | yes | None |
| DC_2A-46D_n258(3A)_UL_2A_n258A | Rel-15 | Nelson Ueng, T-Mobile USA | TP for TR 37.716-21-11: R4-1912269 TS 38.101-3: R4-1910873 | yes | yes | None |
| DC_2A-46D_n258(4A)_UL_2A_n258A | Rel-15 | Nelson Ueng, T-Mobile USA | TP for TR 37.716-21-11: R4-1912269 TS 38.101-3: R4-1910873 | yes | yes | None |
| DC_2A-46D_n258(5A)_UL_2A_n258A | Rel-15 | Nelson Ueng, T-Mobile USA | TP for TR 37.716-21-11: R4-1912270 TS 38.101-3: R4-1910873 | yes | yes | None |
| DC_46A-66A_n258A_UL_66A_n258A | Rel-15 | Nelson Ueng, T-Mobile USA | TP for TR 37.716-21-11: R4-1912270 TS 38.101-3: R4-1910873 | yes | yes | None |
| DC_46A-66A_n258(2A)_UL_66A_n258A | Rel-15 | Nelson Ueng, T-Mobile USA | TP for TR 37.716-21-11: R4-1912270 TS 38.101-3: R4-1910873 | yes | yes | None |
| DC_46A-66A_n258(3A)_UL_66A_n258A | Rel-15 | Nelson Ueng, T-Mobile USA | TP for TR 37.716-21-11: R4-1912270 TS 38.101-3: R4-1910873 | yes | yes | None |
| DC_46A-66A_n258(4A)_UL_66A_n258A | Rel-15 | Nelson Ueng, T-Mobile USA | TP for TR 37.716-21-11: R4-1912270 TS 38.101-3: R4-1910873 | yes | yes | None |
| DC_46A-66A_n258(5A)_UL_66A_n258A | Rel-15 | Nelson Ueng, T-Mobile USA | TP for TR 37.716-21-11: R4-1912270 TS 38.101-3: R4-1910873 | yes | yes | None |
| DC_46C-66A_n258A_UL_66A_n258A | Rel-15 | Nelson Ueng, T-Mobile USA | TP for TR 37.716-21-11: R4-1912270 TS 38.101-3: R4-1910873 | yes | yes | None |
| DC_46C-66A_n258(2A)_UL_66A_n258A | Rel-15 | Nelson Ueng, T-Mobile USA | TP for TR 37.716-21-11: R4-1912270 TS 38.101-3: R4-1910873 | yes | yes | None |
| DC_46C-66A_n258(3A)_UL_66A_n258A | Rel-15 | Nelson Ueng, T-Mobile USA | TP for TR 37.716-21-11: R4-1912270 TS 38.101-3: R4-1910873 | yes | yes | None |
| DC_46C-66A_n258(4A)_UL_66A_n258A | Rel-15 | Nelson Ueng, T-Mobile USA | TP for TR 37.716-21-11: R4-1912270 TS 38.101-3: R4-1910873 | yes | yes | None |
| DC_46C-66A_n258(5A)_UL_66A_n258A | Rel-15 | Nelson Ueng, T-Mobile USA | TP for TR 37.716-21-11: R4-1912270 TS 38.101-3: R4-1910873 | yes | yes | None |
| DC_46D-66A_n258A_UL_66A_n258A | Rel-15 | Nelson Ueng, T-Mobile USA | TP for TR 37.716-21-11: R4-1912270 TS 38.101-3: R4-1910873 | yes | yes | None |
| DC_46D-66A_n258(2A)_UL_66A_n258A | Rel-15 | Nelson Ueng, T-Mobile USA | TP for TR 37.716-21-11: R4-1912270 TS 38.101-3: R4-1910873 | yes | yes | None |
| DC_46D-66A_n258(3A)_UL_66A_n258A | Rel-15 | Nelson Ueng, T-Mobile USA | TP for TR 37.716-21-11: R4-1912270 TS 38.101-3: R4-1910873 | yes | yes | None |
| DC_46D-66A_n258(4A)_UL_66A_n258A | Rel-15 | Nelson Ueng, T-Mobile USA | TP for TR 37.716-21-11: R4-1912270 TS 38.101-3: R4-1910873 | yes | yes | None |
| DC_46D-66A_n258(5A)_UL_66A_n258A | Rel-15 | Nelson Ueng, T-Mobile USA | TP for TR 37.716-21-11: R4-1912270 TS 38.101-3: R4-1910873 | yes | yes | None |
| DC_25A-41A_n41A | Rel-15 | Bill Shvodian, Sprint | 38.101-3: R4-1914597 37.716-21-11: R4-1912428 | Yes | N/A | None |
| DC_25A-41C_n41A | Rel-15 | Bill Shvodian, Sprint | 38.101-3: R4-1914597 37.716-21-11: R4-1912428 | Yes | N/A | None |
| DC_25A-41D_n41A | Rel-15 | Bill Shvodian, Sprint | 38.101-3: R4-1914597 37.716-21-11: R4-1912428 | Yes | N/A | None |
| DC_25A-25A-41A_n41A | Rel-15 | Bill Shvodian, Sprint | 38.101-3: R4-1914597 37.716-21-11: R4-1912428 | Yes | N/A | None |
| DC_25A-25A-41C_n41A | Rel-15 | Bill Shvodian, Sprint | 38.101-3: R4-1914597 37.716-21-11: R4-1912428 | Yes | N/A | None |
| DC_25A-25A-41D_n41A | Rel-15 | Bill Shvodian, Sprint | 38.101-3: R4-1914597 37.716-21-11: R4-1912428 | Yes | N/A | None |
| DC_25A-(n)41AA | Rel-15 | Bill Shvodian, Sprint | 38.101-3: R4-1914597 37.716-21-11: R4-1912428 | Yes | N/A | None |
| DC_25A-(n)41CA | Rel-15 | Bill Shvodian, Sprint | 38.101-3: R4-1914597 37.716-21-11: R4-1912428 | Yes | N/A | None |
| DC_25A-(n)41DA | Rel-15 | Bill Shvodian, Sprint | 38.101-3: R4-1914597 37.716-21-11: R4-1912428 | Yes | N/A | None |
| DC_25A-25A-(n)41AA | Rel-15 | Bill Shvodian, Sprint | 38.101-3: R4-1914597 37.716-21-11: R4-1912428 | Yes | N/A | None |
| DC_25A-25A-(n)41CA | Rel-15 | Bill Shvodian, Sprint | 38.101-3: R4-1914597 37.716-21-11: R4-1912428 | Yes | N/A | None |
| DC_25A-25A-(n)41DA | Rel-15 | Bill Shvodian, Sprint | 38.101-3: R4-1914597 37.716-21-11: R4-1912428 | Yes | N/A | None |
| DC_7A-29A_n71A | Rel-15 | Liu Liehai, Huawei |  | No | No |  |
| DC_3A-28A_n41A | Rel-15 | Laurent, Huawei | lost track; long been introduced | Yes | Yes | none |
| DC_2A-4A_n38A | Rel-16 | Zhang Peng, Huawei | TS 38.101-3: R4-1914597 TR 37.716-21-11: R4-1914310 | yes | yes | none |
| DC_2A-4A_n41A | Rel-16 | Zhang Peng, Huawei | TS 38.101-3: R4-1914597 TR 37.716-21-11: R4-1914311 | yes | yes | none |
| DC_2A-7A_n5A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_2A-7A-7A_n5A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_2A-7C_n5A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_2A-66A_n5A | Rel-16 | Liu Liehai, Huawei | TS 38.101-3: R4-1914597 | yes | yes | none |
| DC_2A-66A-66A_n5A | Rel-16 | Liu Liehai, Huawei | TS 38.101-3: R4-1914597 | yes | yes | none |
| DC_7A-66A_n5A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_7A-66A-66A_n5A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_7A-7A-66A_n5A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_7A-7A-66A-66A_n5A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_7C-66A_n5A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_7C-66A-66A_n5A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_2A-12A_n7A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_2A-12A_n7(2A) | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_2A-66A_n38A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_2A-66A-66A_n38A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_2A-13A_n66A | Rel-16 | Liu Liehai, Huawei | Already included in TS 38.101-3 | yes | yes | none |
| DC_5A-7A_n66A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_5A-7A-7A_n66A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_5A-7C_n66A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_2A-5A_n78A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_2A-5A_n78(2A) | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_2A-7A_n78(2A) | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_2A-7A-7A_n78(2A) | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_2A-7C_n78(2A) | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_2A-12A_n78A | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_2A-12A_n78(2A) | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_2A-66A_n78(2A) | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_2A-66A-66A_n78(2A) | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_7A-66A_n78(2A) | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_7A-7A-66A_n78(2A) | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_7C-66A_n78(2A) | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_7A-66A-66A_n78(2A) | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_7A-7A-66A-66A_n78(2A) | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_7C-66A-66A_n78(2A) | Rel-16 | Liu Liehai, Huawei |  | No | No | TP will be submitted |
| DC_13A-66A_n66A | Rel-16 | Liu Liehai, Huawei | Already included in TS 38.101-3 | yes | yes | none |
| DC_1A-3A_n41A | Rel-16 | Zhang Peng, Huawei | TS 38.101-3: R4-1914597 TR 37.716-21-11: R4-1914312 | yes | yes | none |
| DC_1A-3A_n77C_UL_3A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DC_1A-3A_n78C_UL_3A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DC_1A-3A_n79C_UL_3A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DC_1A-19A_n77C_UL_1A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DC_1A-19A_n78C_UL_1A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DC_1A-19A_n79C_UL_19A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DC_1A-19A_n79C_UL_1A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DC_1A-21A_n77C_UL_1A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DC_1A-21A_n77C_UL_21A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DC_1A-21A_n78C_UL_1A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DC_1A-21A_n78C_UL_21A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DC_1A-21A_n79C_UL_1A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DC_1A-21A_n79C_UL_21A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DC_1A-42A_n77C_UL_1A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DC_1A-42A_n78C_UL_1A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DC_1A-42A_n79C_UL_1A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DC_1A-42C_n77C_UL_1A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DC_1A-42C_n78C_UL_1A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DC_1A-42C_n79C_UL_1A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DC_1A-42E_n79C_UL_1A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DC_1A-42E_n78C_UL_1A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DC_1A-42E_n77C_UL_1A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DC_1A-42D_n79C_UL_1A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DC_1A-42D_n78C_UL_1A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DC_1A-42D_n77C_UL_1A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DC_3A-19A_n77C_UL_3A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DC_3A-19A_n78C_UL_3A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DC_3A-19A_n79C_UL_19A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DC_3A-19A_n79C_UL_3A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DC_3A-19A_n78C_UL_19A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DC_3A-19A_n77C_UL_19A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DC_3A-21A_n77C_UL_3A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DC_3A-21A_n78C_UL_3A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DC_3A-21A_n79C_UL_3A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DC_3A-28A_n77C_UL_3A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DC_3A-28A_n78C_UL_3A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DC_3A-28A_n79C_UL_3A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DC_3A-42A_n77C_UL_3A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DC_3A-42A_n78C_UL_3A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DC_3A-42A_n79C_UL_3A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DC_3A-42C_n77C_UL_3A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DC_3A-42C_n78C_UL_3A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DC_3A-42C_n79C_UL_3A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DC_3A-42E_n79C_UL_3A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DC_3A-42E_n78C_UL_3A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DC_3A-42E_n77C_UL_3A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DC_3A-42D_n79C_UL_3A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DC_3A-42D_n78C_UL_3A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DC_3A-42D_n77C_UL_3A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DC_3A-21A_n78C_UL_21A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DC_3A-21A_n77C_UL_21A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DC_19A-21A_n77C_UL_21A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DC_19A-21A_n78C_UL_21A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DC_19A-21A_n79C_UL_19A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DC_19A-21A_n79C_UL_21A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DC_19A-42A_n79C_UL_19A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DC_19A-42C_n79C_UL_19A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DC_19A-42D_n78C_UL_19A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DC_19A-42D_n77C_UL_19A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DC_19A-42C_n78C_UL_19A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DC_19A-42C_n77C_UL_19A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DC_19A-42A_n78C_UL_19A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DC_19A-42A_n77C_UL_19A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DC_19A-21A_n78C_UL_19A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DC_19A-21A_n77C_UL_19A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DC_21A-42A_n77C_UL_21A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DC_21A-42A_n78C_UL_21A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DC_21A-42A_n79C_UL_21A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DC_21A-42C_n77C_UL_21A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DC_21A-42C_n78C_UL_21A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DC_21A-42C_n79C_UL_21A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DC_21A-42E_n79C_UL_21A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DC_21A-42E_n78C_UL_21A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DC_21A-42E_n77C_UL_21A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DC_21A-42D_n79C_UL_21A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DC_21A-42D_n78C_UL_21A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DC_21A-42D_n77C_UL_21A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DC_28A-42C_n77C_UL_28A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DC_28A-42C_n78C_UL_28A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DC_28A-42C_n78C_UL_28A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DC_28A-42D_n77C_UL_28A_n77C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DC_28A-42D_n78C_UL_28A_n78C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DC_28A-42D_n79C_UL_28A_n79C | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Drop |
| DL_3A-21A_n77(2A)_UL_3A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Ongoing |
| DL_1A-3A_n77(2A)_UL_3A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Ongoing |
| DL_1A-3A_n77(2A)_UL_1A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Ongoing |
| DL_1A-42A_n77(2A)_UL_1A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Ongoing |
| DL_1A-21A_n77(2A)_UL_1A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Ongoing |
| DL_3A-19A_n77(2A)_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Ongoing |
| DL_3A-21A_n77(2A)_UL_21A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Ongoing |
| DL_19A-42A_n77(2A)_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Ongoing |
| DL_19A-21A_n77(2A)_UL_19A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Ongoing |
| DL_21A-42A_n77(2A)_UL_21A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Ongoing |
| DL_3A-42A_n77(2A)_UL_3A_n77A | Rel-15 | Yuta Oguma, NTT DOCOMO |  | no |  | Ongoing |
| DL_1A-3A_n257G_UL_1A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_1A-3A_n257G_UL_1A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_1A-3A_n257H_UL_1A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_1A-3A_n257H_UL_1A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_1A-3A_n257H_UL_1A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_1A-3A_n257I_UL_1A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_1A-3A_n257I_UL_1A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_1A-3A_n257I_UL_1A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_1A-3A_n257I_UL_1A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_1A-19A_n257G_UL_19A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_1A-19A_n257H_UL_19A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_1A-19A_n257H_UL_19A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_1A-19A_n257I_UL_19A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_1A-19A_n257I_UL_19A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_1A-19A_n257I_UL_19A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_1A-42A_n257G_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_1A-42A_n257G_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_1A-42A_n257H_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_1A-42A_n257H_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_1A-42A_n257H_UL_42A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_1A-42A_n257I_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_1A-42A_n257I_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_1A-42A_n257I_UL_42A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_1A-42A_n257I_UL_42A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_1A-42C_n257G_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_1A-42C_n257G_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_1A-42C_n257H_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_1A-42C_n257H_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_1A-42C_n257H_UL_42A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_1A-42C_n257I_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_1A-42C_n257I_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_1A-42C_n257I_UL_42A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_1A-42C_n257I_UL_42A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_1A-42D_n257G_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_1A-42D_n257G_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_1A-42D_n257H_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_1A-42D_n257H_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_1A-42D_n257H_UL_42A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_1A-42D_n257I_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_1A-42D_n257I_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_1A-42D_n257I_UL_42A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_1A-42D_n257I_UL_42A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_1A-42E_n257G_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_1A-42E_n257G_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_1A-42E_n257H_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_1A-42E_n257H_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_1A-42E_n257H_UL_42A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_1A-42E_n257I_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_1A-42E_n257I_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_1A-42E_n257I_UL_42A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_1A-42E_n257I_UL_42A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_3A-19A_n257G_UL_19A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_3A-19A_n257H_UL_19A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_3A-19A_n257H_UL_19A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_3A-19A_n257I_UL_19A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_3A-19A_n257I_UL_19A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_3A-19A_n257I_UL_19A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_3A-21A_n257G_UL_21A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_3A-21A_n257H_UL_21A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_3A-21A_n257H_UL_21A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_3A-21A_n257I_UL_21A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_3A-21A_n257I_UL_21A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_3A-21A_n257I_UL_21A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_3A-42A_n257G_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_3A-42A_n257G_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_3A-42A_n257H_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_3A-42A_n257H_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_3A-42A_n257H_UL_42A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_3A-42A_n257I_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_3A-42A_n257I_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_3A-42A_n257I_UL_42A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_3A-42A_n257I_UL_42A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_3A-42C_n257G_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_3A-42C_n257G_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_3A-42C_n257H_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_3A-42C_n257H_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_3A-42C_n257H_UL_42A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_3A-42C_n257I_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_3A-42C_n257I_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_3A-42C_n257I_UL_42A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_3A-42C_n257I_UL_42A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_3A-42D_n257G_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_3A-42D_n257G_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_3A-42D_n257H_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_3A-42D_n257H_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_3A-42D_n257H_UL_42A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_3A-42D_n257I_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_3A-42D_n257I_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_3A-42D_n257I_UL_42A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_3A-42D_n257I_UL_42A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_3A-42E_n257G_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_3A-42E_n257G_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_3A-42E_n257H_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_3A-42E_n257H_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_3A-42E_n257H_UL_42A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_3A-42E_n257I_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_3A-42E_n257I_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_3A-42E_n257I_UL_42A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_3A-42E_n257I_UL_42A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_19A-21A_n257G_UL_19A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_19A-21A_n257H_UL_19A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_19A-21A_n257H_UL_19A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_19A-21A_n257I_UL_19A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_19A-21A_n257I_UL_19A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_19A-21A_n257I_UL_19A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_21A-42A_n257G_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_21A-42A_n257G_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_21A-42A_n257H_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_21A-42A_n257H_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_21A-42A_n257H_UL_42A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_21A-42A_n257I_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_21A-42A_n257I_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_21A-42A_n257I_UL_42A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_21A-42A_n257I_UL_42A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_21A-42C_n257G_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_21A-42C_n257G_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_21A-42C_n257H_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_21A-42C_n257H_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_21A-42C_n257H_UL_42A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_21A-42C_n257I_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_21A-42C_n257I_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_21A-42C_n257I_UL_42A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_21A-42C_n257I_UL_42A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_21A-42D_n257G_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_21A-42D_n257G_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_21A-42D_n257H_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_21A-42D_n257H_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_21A-42D_n257H_UL_42A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_21A-42D_n257I_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_21A-42D_n257I_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_21A-42D_n257I_UL_42A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_21A-42D_n257I_UL_42A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_21A-42E_n257G_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_21A-42E_n257G_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_21A-42E_n257H_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_21A-42E_n257H_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_21A-42E_n257H_UL_42A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_21A-42E_n257I_UL_42A_n257A | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_21A-42E_n257I_UL_42A_n257G | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_21A-42E_n257I_UL_42A_n257H | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| DL_21A-42E_n257I_UL_42A_n257I | Rel-15 | Yuta Oguma, NTT DOCOMO | Approved in big CR 1910872 in e-mail approval after RAN4#92bis for TS 38.101-3. | Yes |  | None |
| EN-DC configuration | Uplink EN-DC Configuration | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no | open issues/comments |
| DC_3A-3A-8A_n1A | DC_3A_n1A | Bo-Han Hsieh, CHTTL | TR 37.716-21-11: R4-1911269 38.101-3: R4-1914597 | Yes | Yes | none |
| DC_3A-3A-8A_n1A | DC_8A_n1A | Bo-Han Hsieh, CHTTL | TR 37.716-21-11: R4-1911269 38.101-3: R4-1914597 | Yes | Yes | none |
| DC_7A-7A-8A_n1A | DC_7A_n1A | Bo-Han Hsieh, CHTTL | TR 37.716-21-11: R4-1911269 38.101-3: R4-1914597 | Yes | Yes | none |
| DC_7A-7A-8A_n1A | DC_8A_n1A | Bo-Han Hsieh, CHTTL | TR 37.716-21-11: R4-1911269 38.101-3: R4-1914597 | Yes | Yes | none |
| DC_3A-3A-8A_n78A | DC_3A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-11: R4-1911267 38.101-3: R4-1914597 | Yes | Yes | none |
| DC_3A-3A-8A_n78A | DC_8A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-11: R4-1911267 38.101-3: R4-1914597 | Yes | Yes | none |
| DC_7A-7A-8A_n78A | DC_7A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-11: R4-1911269 38.101-3: R4-1914597 | Yes | Yes | none |
| DC_7A-7A-8A_n78A | DC_8A_n78A | Bo-Han Hsieh, CHTTL | TR 37.716-21-11: R4-1911269 38.101-3: R4-1914597 | Yes | Yes | none |
| DC_3A-3A-7A_n257D | DC_3A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-11: R4-1911272 38.101-3: R4-1914597 | Yes | Yes | none |
| DC_3A-3A-7A_n257D | DC_7A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-11: R4-1911272 38.101-3: R4-1914597 | Yes | Yes | none |
| DC_3A-3A-7A_n257E | DC_3A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-11: R4-1911272 38.101-3: R4-1914597 | Yes | Yes | none |
| DC_3A-3A-7A_n257E | DC_7A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-11: R4-1911272 38.101-3: R4-1914597 | Yes | Yes | none |
| DC_3A-3A-7A_n257F | DC_3A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-11: R4-1911272 38.101-3: R4-1914597 | Yes | Yes | none |
| DC_3A-3A-7A_n257F | DC_7A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-11: R4-1911272 38.101-3: R4-1914597 | Yes | Yes | none |
| DC_3A-3A-7A_n257G | DC_3A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-11: R4-1911272 38.101-3: R4-1914597 | Yes | Yes | none |
| DC_3A-3A-7A_n257G | DC_7A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-11: R4-1911272 38.101-3: R4-1914597 | Yes | Yes | none |
| DC_3A-3A-7A_n257H | DC_3A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-11: R4-1911272 38.101-3: R4-1914597 | Yes | Yes | none |
| DC_3A-3A-7A_n257H | DC_7A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-11: R4-1911272 38.101-3: R4-1914597 | Yes | Yes | none |
| DC_3A-3A-7A_n257I | DC_3A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-11: R4-1911272 38.101-3: R4-1914597 | Yes | Yes | none |
| DC_3A-3A-7A_n257I | DC_7A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-11: R4-1911272 38.101-3: R4-1914597 | Yes | Yes | none |
| DC_3A-3A-7A_n257J | DC_3A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-11: R4-1911272 38.101-3: R4-1914597 | Yes | Yes | none |
| DC_3A-3A-7A_n257J | DC_7A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-11: R4-1911272 38.101-3: R4-1914597 | Yes | Yes | none |
| DC_3A-3A-7A_n257K | DC_3A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-11: R4-1911272 38.101-3: R4-1914597 | Yes | Yes | none |
| DC_3A-3A-7A_n257K | DC_7A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-11: R4-1911272 38.101-3: R4-1914597 | Yes | Yes | none |
| DC_3A-3A-7A_n257L | DC_3A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-11: R4-1911272 38.101-3: R4-1914597 | Yes | Yes | none |
| DC_3A-3A-7A_n257L | DC_7A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-11: R4-1911272 38.101-3: R4-1914597 | Yes | Yes | none |
| DC_3A-3A-7A_n257M | DC_3A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-11: R4-1911272 38.101-3: R4-1914597 | Yes | Yes | none |
| DC_3A-3A-7A_n257M | DC_7A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-11: R4-1911272 38.101-3: R4-1914597 | Yes | Yes | none |
| DC_3A-3A-7A-7A_n257D | DC_3A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-11: R4-1911272 38.101-3: R4-1914597 | Yes | Yes | none |
| DC_3A-3A-7A-7A_n257D | DC_7A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-11: R4-1911272 38.101-3: R4-1914597 | Yes | Yes | none |
| DC_3A-3A-7A-7A_n257E | DC_3A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-11: R4-1911272 38.101-3: R4-1914597 | Yes | Yes | none |
| DC_3A-3A-7A-7A_n257E | DC_7A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-11: R4-1911272 38.101-3: R4-1914597 | Yes | Yes | none |
| DC_3A-3A-7A-7A_n257F | DC_3A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-11: R4-1911272 38.101-3: R4-1914597 | Yes | Yes | none |
| DC_3A-3A-7A-7A_n257F | DC_7A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-11: R4-1911272 38.101-3: R4-1914597 | Yes | Yes | none |
| DC_3A-3A-7A-7A_n257G | DC_3A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-11: R4-1911272 38.101-3: R4-1914597 | Yes | Yes | none |
| DC_3A-3A-7A-7A_n257G | DC_7A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-11: R4-1911272 38.101-3: R4-1914597 | Yes | Yes | none |
| DC_3A-3A-7A-7A_n257H | DC_3A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-11: R4-1911272 38.101-3: R4-1914597 | Yes | Yes | none |
| DC_3A-3A-7A-7A_n257H | DC_7A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-11: R4-1911272 38.101-3: R4-1914597 | Yes | Yes | none |
| DC_3A-3A-7A-7A_n257I | DC_3A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-11: R4-1911272 38.101-3: R4-1914597 | Yes | Yes | none |
| DC_3A-3A-7A-7A_n257I | DC_7A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-11: R4-1911272 38.101-3: R4-1914597 | Yes | Yes | none |
| DC_3A-3A-7A-7A_n257J | DC_3A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-11: R4-1911272 38.101-3: R4-1914597 | Yes | Yes | none |
| DC_3A-3A-7A-7A_n257J | DC_7A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-11: R4-1911272 38.101-3: R4-1914597 | Yes | Yes | none |
| DC_3A-3A-7A-7A_n257K | DC_3A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-11: R4-1911272 38.101-3: R4-1914597 | Yes | Yes | none |
| DC_3A-3A-7A-7A_n257K | DC_7A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-11: R4-1911272 38.101-3: R4-1914597 | Yes | Yes | none |
| DC_3A-3A-7A-7A_n257L | DC_3A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-11: R4-1911272 38.101-3: R4-1914597 | Yes | Yes | none |
| DC_3A-3A-7A-7A_n257L | DC_7A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-11: R4-1911272 38.101-3: R4-1914597 | Yes | Yes | none |
| DC_3A-3A-7A-7A_n257M | DC_3A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-11: R4-1911272 38.101-3: R4-1914597 | Yes | Yes | none |
| DC_3A-3A-7A-7A_n257M | DC_7A_n257A | Bo-Han Hsieh, CHTTL | TR 37.716-21-11: R4-1911272 38.101-3: R4-1914597 | Yes | Yes | none |
| DL_3A-28A_n7A_UL_3A_n7A | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-11: R4-1914702 TS 38.101-3: R4-1914597 | Yes | Yes |  |
| DL_3A-28A_n7A_UL_28A_n7A | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-11: R4-1914702 TS 38.101-3: R4-1914597 | Yes | Yes |  |
| DL_3A-7A_n7A_UL_3A_n7A | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-11: R4-1914707 TS 38.101-3: R4-1914597 | Yes | Yes |  |
| DL_3A-7A_n7A_UL_7A_n7A | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-11: R4-1914707 TS 38.101-3: R4-1914597 | Yes | Yes |  |
| DL_7A-28A _n7A_UL_7A_n7A | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-11: R4-1914708 TS 38.101-3: R4-1914597 | Yes | Yes |  |
| DL_7A-28A _n7A_UL_28A_n7A | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-11: R4-1914708 TS 38.101-3: R4-1914597 | Yes | Yes |  |
| DL_3A-3A_n7A_UL_3A_n7A | Rel-15 | Jeremy Chu, Telstra | TS 38.101-3: R4-1912280 | Yes | Yes |  |
| DL_1A-28A_n7A_UL_1A_n7A | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-11: R4-1915640 TS 38.101-3: R4-1914597 | Yes | Yes |  |
| DL_1A-28A_n7A_UL_28A_n7A | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-11: R4-1915640 TS 38.101-3: R4-1914597 | Yes | Yes |  |
| DL_3C-7A _n7A_UL_3A_n7A | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-11: R4-1914707 TS 38.101-3: R4-1914597 | Yes | Yes |  |
| DL_3C-7A _n7A_UL_3C_n7A | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-11: R4-1914707 TS 38.101-3: R4-1914597 | Yes | Yes |  |
| DL_3C-7A _n7A_UL_28A_n7A | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-11: R4-1914707 TS 38.101-3: R4-1914597 | Yes | Yes |  |
| DL_3C-28A_n7A_UL_3C_n7A | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-11: R4-1914702 TS 38.101-3: R4-1914597 | Yes | Yes |  |
| DL_3C-28A_n7A_UL_28A_n7A | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-11: R4-1914702 TS 38.101-3: R4-1914597 | Yes | Yes |  |
| DL_1A-3A-3A_n7A_UL_1A_n7A | Rel-15 | Jeremy Chu, Telstra | TS 38.101-3: R4-1912280 | Yes | Yes |  |
| DL_1A-3A-3A_n7A_UL_3A_n7A | Rel-15 | Jeremy Chu, Telstra | TS 38.101-3: R4-1912280 | Yes | Yes |  |
| DuplicateDL_3A-3A-28A_n7A_UL_3A_n7A | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-11: R4-1914702 TS 38.101-3: R4-1914597 | Yes | Yes |  |
| DL_3A-3A-28A_n7A_UL_28A_n7A | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-11: R4-1914702 TS 38.101-3: R4-1914597 | Yes | Yes |  |
| DL_1A-1A-3A_n7A_UL_1A_n7A | Rel-15 | Jeremy Chu, Telstra | TS 38.101-3: R4-1912282 | Yes | Yes |  |
| DL_1A-1A-3A_n7A_UL_3A_n7A | Rel-15 | Jeremy Chu, Telstra | TS 38.101-3: R4-1912282 | Yes | Yes |  |
| DL_1A-1A-28A_n7A_UL_1A_n7A | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-11: R4-1915640 TS 38.101-3: R4-1914597 | Yes | Yes |  |
| DL_1A-1A-28A_n7A_UL_28A_n7A | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-11: R4-1915640 TS 38.101-3: R4-1914597 | Yes | Yes |  |
| DL_1A-1A-3C_n7A_UL_1A_n7A | Rel-15 | Jeremy Chu, Telstra | TS 38.101-3: R4-1912282 | Yes | Yes |  |
| DL_1A-1A-3C_n7A_UL_3A_n7A | Rel-15 | Jeremy Chu, Telstra | TS 38.101-3: R4-1912282 | Yes | Yes |  |
| DL_1A-1A-3C_n7A_UL_3C_n7A | Rel-15 | Jeremy Chu, Telstra | TS 38.101-3: R4-1912282 | Yes | Yes |  |
| DL_1A-1A-3A-3A_n7A_UL_1A_n7A | Rel-15 | Jeremy Chu, Telstra | TS 38.101-3: R4-1912282 | Yes | Yes |  |
| DL_1A-1A-3A-3A_n7A_UL_3A_n7A | Rel-15 | Jeremy Chu, Telstra | TS 38.101-3: R4-1912282 | Yes | Yes |  |
| DL_3A-28A_n7B_UL_3A_n7A | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-11: R4-1914702 TS 38.101-3: R4-1914597 | Yes | Yes |  |
| DL_3A-28A_n7B_UL_3A_n7B | Rel-15 | Jeremy Chu, Telstra |  | No | No | UL_n7B not complete |
| DL_3A-28A_n7B_UL_28A_n7A | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-11: R4-1914702 TS 38.101-3: R4-1914597 | Yes | Yes |  |
| DL_3A-28A_n7B_UL_28A_n7B | Rel-15 | Jeremy Chu, Telstra |  | No | No | UL_n7B not complete |
| DL_1A-3A_n7B_UL_1A_n7A | Rel-15 | Jeremy Chu, Telstra | TS 38.101-3: R4-1912282 | Yes | Yes |  |
| DL_1A-3A_n7B_UL_1A_n7B | Rel-15 | Jeremy Chu, Telstra |  | No | No | UL_n7B not complete |
| DL_1A-3A_n7B_UL_3A_n7A | Rel-15 | Jeremy Chu, Telstra | TS 38.101-3: R4-1912282 | Yes | Yes |  |
| DL_1A-3A_n7B_UL_3A_n7B | Rel-15 | Jeremy Chu, Telstra |  | No | No | UL_n7B not complete |
| DL_1A-28A_n7B_UL_1A_n7A | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-11: R4-1915640 TS 38.101-3: R4-1914597 | Yes | Yes |  |
| DL_1A-28A_n7B_UL_1A_n7B | Rel-15 | Jeremy Chu, Telstra |  | No | No | UL_n7B not complete |
| DL_1A-28A_n7B_UL_28A_n7A | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-11: R4-1915640 TS 38.101-3: R4-1914597 | Yes | Yes |  |
| DL_1A-28A_n7B_UL_28A_n7B | Rel-15 | Jeremy Chu, Telstra |  | No | No | UL_n7B not complete |
| DL_3C-28A_n7B_UL_3A_n7A | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-11: R4-1914702 TS 38.101-3: R4-1914597 | Yes | Yes |  |
| DL_3C-28A_n7B_UL_3A_n7B | Rel-15 | Jeremy Chu, Telstra |  | No | No | UL_n7B not complete |
| DL_3C-28A_n7B_UL_28A_n7A | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-11: R4-1914702 TS 38.101-3: R4-1914597 | Yes | Yes |  |
| DL_3C-28A_n7B_UL_28A_n7B | Rel-15 | Jeremy Chu, Telstra |  | No | No | UL_n7B not complete |
| DL_3C-28A_n7B_UL_3C_n7A | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-11: R4-1914702 TS 38.101-3: R4-1914597 | Yes | Yes |  |
| DL_3C-28A_n7B_UL_3C_n7B | Rel-15 | Jeremy Chu, Telstra |  | No | No | UL_n7B not complete |
| DL_1A-3C_n7B_UL_1A_n7A | Rel-15 | Jeremy Chu, Telstra | TS 38.101-3: R4-1912282 | Yes | Yes |  |
| DL_1A-3C_n7B_UL_1A_n7B | Rel-15 | Jeremy Chu, Telstra |  | No | No | UL_n7B not complete |
| DL_1A-3C_n7B_UL_3A_n7A | Rel-15 | Jeremy Chu, Telstra | TS 38.101-3: R4-1912282 | Yes | Yes |  |
| DL_1A-3C_n7B_UL_3A_n7B | Rel-15 | Jeremy Chu, Telstra |  | No | No | UL_n7B not complete |
| DL_1A-3C_n7B_UL_3C_n7A | Rel-15 | Jeremy Chu, Telstra | TS 38.101-3: R4-1912282 | Yes | Yes |  |
| DL_1A-3C_n7B_UL_3C_n7B | Rel-15 | Jeremy Chu, Telstra |  | No | No | UL_n7B not complete |
| DL_1A-3A-3A_n7B_UL_1A_n7A | Rel-15 | Jeremy Chu, Telstra | TS 38.101-3: R4-1912282 | Yes | Yes |  |
| DL_1A-3A-3A_n7B_UL_1A_n7B | Rel-15 | Jeremy Chu, Telstra |  | No | No | UL_n7B not complete |
| DL_1A-3A-3A_n7B_UL_3A_n7A | Rel-15 | Jeremy Chu, Telstra | TS 38.101-3: R4-1912282 | Yes | Yes |  |
| DL_1A-3A-3A_n7B_UL_3A_n7B | Rel-15 | Jeremy Chu, Telstra |  | No | No | UL_n7B not complete |
| DL_3A-3A-28A_n7B_UL_3A_n7A | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-11: R4-1914702 TS 38.101-3: R4-1914597 | Yes | Yes |  |
| DL_3A-3A-28A_n7B_UL_3A_n7B | Rel-15 | Jeremy Chu, Telstra |  | No | No | UL_n7B not complete |
| DL_3A-3A-28A_n7B_UL_28A_n7A | Rel-15 | Jeremy Chu, Telstra | TR 37.716-21-11: R4-1914702 TS 38.101-3: R4-1914597 | Yes | Yes |  |
| DL_3A-3A-28A_n7B_UL_28A_n7B | Rel-15 | Jeremy Chu, Telstra |  | No | No | UL_n7B not complete |
| DL_1A-1A-3A_n7B_UL_1A_n7A | Rel-15 | Jeremy Chu, Telstra | TS 38.101-3: R4-1912282 | Yes | Yes |  |
| DL_1A-1A-3A_n7B_UL_1A_n7B | Rel-15 | Jeremy Chu, Telstra |  | No | No | UL_n7B not complete |
| DL_1A-1A-3A_n7B_UL_3A_n7A | Rel-15 | Jeremy Chu, Telstra | TS 38.101-3: R4-1912282 | Yes | Yes |  |
| DL_1A-1A-3A_n7B_UL_3A_n7B | Rel-15 | Jeremy Chu, Telstra |  | No | No | UL_n7B not complete |
| DL_1A-1A-3C_n7B_UL_1A_n7A | Rel-15 | Jeremy Chu, Telstra | TS 38.101-3: R4-1912282 | Yes | Yes |  |
| DL_1A-1A-3C_n7B_UL_1A_n7B | Rel-15 | Jeremy Chu, Telstra |  | No | No | UL_n7B not complete |
| DL_1A-1A-3C_n7B_UL_3A_n7A | Rel-15 | Jeremy Chu, Telstra | TS 38.101-3: R4-1912282 | Yes | Yes |  |
| DL_1A-1A-3C_n7B_UL_3A_n7B | Rel-15 | Jeremy Chu, Telstra |  | No | No | UL_n7B not complete |
| DL_1A-1A-3C_n7B_UL_3C_n7A | Rel-15 | Jeremy Chu, Telstra | TS 38.101-3: R4-1912282 | Yes | Yes |  |
| DL_1A-1A-3C_n7B_UL_3C_n7B | Rel-15 | Jeremy Chu, Telstra |  | No | No | UL_n7B not complete |
| DL_1A-1A-28A_n7B_UL_1A_n7A | Rel-15 | Jeremy Chu, Telstra | TS 38.101-3: R4-1912282 | Yes | Yes |  |
| DL_1A-1A-28A_n7B_UL_1A_n7B | Rel-15 | Jeremy Chu, Telstra |  | No | No | UL_n7B not complete |
| DL_1A-1A-28A_n7B_UL_28A_n7A | Rel-15 | Jeremy Chu, Telstra | TS 38.101-3: R4-1912282 | Yes | Yes |  |
| DL_1A-1A-28A_n7B_UL_28A_n7B | Rel-15 | Jeremy Chu, Telstra |  | No | No | UL_n7B not complete |
| DL_1A-1A-3A-3A_n7B_UL_1A_n7A | Rel-15 | Jeremy Chu, Telstra |  | No | No |  |
| DL_1A-1A-3A-3A_n7B_UL_3A_n7A | Rel-15 | Jeremy Chu, Telstra |  | No | No |  |
| DL_1A-1A-3A-3A_n7B_UL_1A_n7B | Rel-15 | Jeremy Chu, Telstra |  | No | No |  |
| DL_1A-1A-3A-3A_n7B_UL_3A_n7B | Rel-15 | Jeremy Chu, Telstra |  | No | No |  |
| DL_7A-28A_n3A_UL_7A_n3A | Rel-15 | Jeremy Chu, Telstra |  | No | No |  |
| DL_7A-28A_n3A_UL_28A_n3A | Rel-15 | Jeremy Chu, Telstra |  | No | No |  |
| DL_7C-28A_n3A_UL_7A_n3A | Rel-15 | Jeremy Chu, Telstra |  | No | No |  |
| DL_7C-28A_n3A_UL_7C_n3A | Rel-15 | Jeremy Chu, Telstra |  | No | No |  |
| DL_7C-28A_n3A_UL_28A_n3A | Rel-15 | Jeremy Chu, Telstra |  | No | No |  |
| DC_1A-3A_n77(2A) | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1914597 | Yes | Yes | None |
| DC_1A-3A_n257G DC_1A-3A_n257H DC_1A-3A_n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1914597 | Yes | Yes | None |
| DC_1A-41A_n257G DC_1A-41A_n257H DC_1A-41A_n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1914597 | Yes | Yes | None |
| DC_1A-41C_n257G DC_1A-41C_n257H DC_1A-41C_n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1914597 | Yes | Yes | None |
| DC_1A-42A_n257G DC_1A-42A_n257H DC_1A-42A_n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1914597 | Yes | Yes | None |
| DC_1A-42C_n257G DC_1A-42C_n257H DC_1A-42C_n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1914597 | Yes | Yes | None |
| DC_3A-41A_n257G DC_3A-41A_n257H DC_3A-41A_n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1914597 | Yes | Yes | None |
| DC_3A-41C_n257G DC_3A-41C_n257H DC_3A-41C_n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1914597 | Yes | Yes | None |
| DC_3A-42A_n257G DC_3A-42A_n257H DC_3A-42A_n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1914597 | Yes | Yes | None |
| DC_3A-42C_n257G DC_3A-42C_n257H DC_3A-42C_n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1914597 | Yes | Yes | None |
| DC_41A-42A_n257G DC_41A-42A_n257H DC_41A-42A_n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1914597 | Yes | Yes | None |
| DC_41A-42C_n257G DC_41A-42C_n257H DC_41A-42C_n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1914597 | Yes | Yes | None |
| DC_41C-42A_n257G DC_41C-42A_n257H DC_41C-42A_n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1914597 | Yes | Yes | None |
| DC_41C-42C_n257G DC_41C-42C_n257H DC_41C-42C_n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1914597 | Yes | Yes | None |
| DC_1A-18A_n257G DC_1A-18A_n257H DC_1A-18A_n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1914597 | Yes | Yes | None |
| DC_3A-42A_n257G DC_3A-42A_n257H DC_3A-42A_n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1914597 | Yes | Yes | None |
| DC_3A-42C_n257G DC_3A-42C_n257H DC_3A-42C_n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1914597 | Yes | Yes | None |
| DC_41A-42A_n257G DC_41A-42A_n257H DC_41A-42A_n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1914597 | Yes | Yes | None |
| DC_41A-42C_n257G DC_41A-42C_n257H DC_41A-42C_n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1914597 | Yes | Yes | None |
| DC_41C-42A_n257G DC_41C-42A_n257H DC_41C-42A_n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1914597 | Yes | Yes | None |
| DC_41C-42C_n257G DC_41C-42C_n257H DC_41C-42C_n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1914597 | Yes | Yes | None |
| DC_28A-42A_n257G DC_28A-42A_n257H DC_28A-42A_n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1914597 | Yes | Yes | None |
| DC_28A-42C_n257G DC_28A-42C_n257H DC_28A-42C_n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1914597 | Yes | Yes | None |
| DC_1A-28A_n257G DC_1A-28A_n257H DC_1A-28A_n257I | Rel-15 | Xiao Shao, KDDI | 38.101: R4-1914597 | Yes | Yes | None |
| 3CC_DL_2A-5A_n5A_BCS0 | Rel-15 | Zheng Zhao | TR 37.716-21-11: R4-1903077 | Yes | Yes | Completed |
| 3CC_DL_2A-66A_n5A_BCS0 | Rel-15 | Zheng Zhao | TR 37.716-21-11: R4-1903077 | Yes | Yes | Completed |
| 3CC_DL_2A-2A-66A_n5A_BCS0 | Rel-15 | Zheng Zhao | TR 37.716-21-11: R4-1903077 | Yes | Yes | Completed |
| DC_2A-66A-66A_n5A_BCS0 | Rel-15 | Zheng Zhao | TR 37.716-21-11: R4-1903077 | Yes | Yes | Completed |
| DC_2A-2A-66A-66A_n5A_BCS0 | Rel-15 | Zheng Zhao | TR 37.716-21-11: R4-1903077 | Yes | Yes | Completed |
| DC_2A-66A-66A-66A_n5A_BCS0 | Rel-15 | Zheng Zhao | TR 37.716-21-11: R4-1903077 | Yes | Yes | Completed |
| DC_2A-13A_n66A_BCS0 | Rel-15 | Zheng Zhao | TR 37.716-21-11: R4-1907401 | Yes | Yes | Completed |
| DC_2A-5A_n66A_BCS0 | Rel-15 | Zheng Zhao | TR 37.716-21-11: R4-1908978 | Yes | Yes | Completed |
| DC_2A-66A_n5A | DC_2A_n5A DC_66A_n5A | Zheng Zhao | TR 37.716-21-11: R4-1903077 | Yes | Yes | Completed |
| DC_2A-2A-66A_n5A | DC_2A_n5A DC_66A_n5A | Zheng Zhao | TR 37.716-21-11: R4-1903077 | Yes | Yes | Completed |
| DC_2A-66A-66A_n5A | DC_2A_n5A DC_66A_n5A | Zheng Zhao | TR 37.716-21-11: R4-1903077 | Yes | Yes | Completed |
| DC_2A-2A-66A-66A_n5A | DC_2A_n5A DC_66A_n5A | Zheng Zhao | TR 37.716-21-11: R4-1903077 | Yes | Yes | Completed |
| DC_2A-66A-66A-66A_n5A | DC_2A_n5A DC_66A_n5A | Zheng Zhao | TR 37.716-21-11: R4-1903077 | Yes | Yes | Completed |
| DC_2A-13A_n66A | DC_2A_n66A DC_13A_n66A | Zheng Zhao | TR 37.716-21-11: R4-1907401 | Yes | Yes | Completed |
| DC_2A-5A_n66A | DC_2A_n66A DC_5A_n66A | Zheng Zhao | TR 37.716-21-11: R4-1908978 | Yes | Yes | Completed |
| DC_2A-66A_n66A | DC_2A_n66A | Zheng Zhao | TR 37.716-21-11: R4-1908979 | Yes | Yes | Completed |
| DC_5A-66A_n5A | DC_66A_n5A | Zheng Zhao | TR 37.716-21-11: R4-1908980 | Yes | Yes | Completed |
| DC_2A-5A_n66A | DC_2A-5A_n66A | Zheng Zhao | TR 37.716-21-11: R4-1908981 | Yes | Yes | Completed |
| DC_13A-66A_n66A | DC_13A_n66A | Zheng Zhao | TR 37.716-21-11: R4-1908982 | Yes | Yes | Completed |
| DC_5A-66A_n2A | DC_5A_n2A DC_66A_n2A | Zheng Zhao |  | No | No | Not started |
| DC_13A-66A_n2A | DC_13A_n2A DC_66A_n2A | Zheng Zhao |  | No | No | Not started |
| DC_13A-46A_n66A | DC_13A_n66A DC_46A_n66A | Zheng Zhao |  | No | No | Not started |
| DC_13A-46A_n5A | DC_13A_n5A DC_46A_n5A | Zheng Zhao |  | No | No | Not started |
| DC_5A-46A_n66A | DC_5A_n66A DC_46A_n66A | Zheng Zhao |  | No | No | Not started |
| DC_2A-46A_n66A | DC_2A_n66A DC_46A_n66A | Zheng Zhao |  | No | No | Not started |
| DC_46A-66A_n5A | DC_46A_n5A DC_66A_n5A | Zheng Zhao |  | No | No | Not started |
| DC_46E-48A_n5A | DC_46A_n5A DC_48A_n5A | Zheng Zhao |  | No | No | Not started |
| DC_2A-46E_n5A | DC_2A_n5A DC_46A_n5A | Zheng Zhao |  | No | No | Not started |
| DC_46D-48A_n5A | DC_46A_n5A DC_48A_n5A | Zheng Zhao |  | No | No | Not started |
| DC_2A-46D_n5A | DC_2A_n5A DC_46A_n5A | Zheng Zhao |  | No | No | Not started |
| DC_46C-48A_n5A | DC_46A_n5A DC_48A_n5A | Zheng Zhao |  | No | No | Not started |
| DC_2A-46C_n5A | DC_2A_n5A DC_46A_n5A | Zheng Zhao |  | No | No | Not started |
| DC_46A-48A_n5A | DC_46A_n5A DC_48A_n5A | Zheng Zhao |  | No | No | Not started |
| DC_2A-48A_n5A | DC_2A_n5A DC_48A_n5A | Zheng Zhao |  | No | No | Not started |
| DC_2A-46A_n5A | DC_2A_n5A DC_46A_n5A | Zheng Zhao |  | No | No | Not started |
| DC_46E-48A_n66A | DC_46A_n66A DC_48A_n66A | Zheng Zhao |  | No | No | Not started |
| DC_2A-46E_n66A | DC_2A_n66A DC_46A_n66A | Zheng Zhao |  | No | No | Not started |
| DC_46D-48A_n66A | DC_46A_n66A DC_48A_n66A | Zheng Zhao |  | No | No | Not started |
| DC_2A-46D_n66A | DC_2A_n66A DC_46A_n66A | Zheng Zhao |  | No | No | Not started |
| DC_46C-48A_n66A | DC_46A_n66A DC_48A_n66A | Zheng Zhao |  | No | No | Not started |
| DC_2A-46C_n66A | DC_2A_n66A DC_46A_n66A | Zheng Zhao |  | No | No | Not started |
| DC_46A-48A_n66A | DC_46A_n66A DC_48A_n66A | Zheng Zhao |  | No | No | Not started |
| DC_2A-48A_n66A | DC_2A_n66A DC_48A_n66A | Zheng Zhao |  | No | No | Not started |
| DC_13A-48A_n2A | DC_13A_n2A | Zheng Zhao | TR 37.716-21-11: R4-1912591 | Yes | Yes | Completed |
| DC_13A-48B_n2A | DC_13A_n2A | Zheng Zhao | TR 37.716-21-11: R4-1912591 | Yes | Yes | Completed |
| DC_13A-48D_n2A | DC_13A_n2A | Zheng Zhao | TR 37.716-21-11: R4-1912591 | Yes | Yes | Completed |
| DC_13A-48E_n2A | DC_13A_n2A | Zheng Zhao | TR 37.716-21-11: R4-1912591 | Yes | Yes | Completed |
| DC_13A-48A_n66A | DC_13A_n66A | Zheng Zhao | TR 37.716-21-11: R4-1912592 | Yes | Yes | Completed |
| DC_13A-48B_n66A | DC_13A_n66A | Zheng Zhao | TR 37.716-21-11: R4-1912592 | Yes | Yes | Completed |
| DC_13A-48D_n66A | DC_13A_n66A | Zheng Zhao | TR 37.716-21-11: R4-1912592 | Yes | Yes | Completed |
| DC_13A-48E_n66A | DC_13A_n66A | Zheng Zhao | TR 37.716-21-11: R4-1912592 | Yes | Yes | Completed |
| DC_48A-66A_n5A | DC_66A_n5A | Zheng Zhao | TR 37.716-21-11: R4-1912593 | Yes | Yes | Completed |
| DC_48B-66A_n5A | DC_66A_n5A | Zheng Zhao | TR 37.716-21-11: R4-1912593 | Yes | Yes | Completed |
| DC_48D-66A_n5A | DC_66A_n5A | Zheng Zhao | TR 37.716-21-11: R4-1912593 | Yes | Yes | Completed |
| DC_48E-66A_n5A | DC_66A_n5A | Zheng Zhao | TR 37.716-21-11: R4-1912593 | Yes | Yes | Completed |
| DC_13A-66A_n261A | DC_13A_n261A | Zheng Zhao |  | No | No | Not started |
| DC_13A-66A_n261A | DC_66A_n261A | Zheng Zhao |  | No | No | Not started |
| DC_13A-66A_n261G | DC_13A_n261A | Zheng Zhao |  | No | No | Not started |
| DC_13A-66A_n261G | DC_66A_n261A | Zheng Zhao |  | No | No | Not started |
| DC_13A-66A_n261H | DC_13A_n261A | Zheng Zhao |  | No | No | Not started |
| DC_13A-66A_n261H | DC_66A_n261A | Zheng Zhao |  | No | No | Not started |
| DC_13A-66A_n261I | DC_13A_n261A | Zheng Zhao |  | No | No | Not started |
| DC_13A-66A_n261I | DC_66A_n261A | Zheng Zhao |  | No | No | Not started |
| DC_13A-66A_n261J | DC_13A_n261A | Zheng Zhao |  | No | No | Not started |
| DC_13A-66A_n261J | DC_66A_n261A | Zheng Zhao |  | No | No | Not started |
| DC_13A-66A_n261K | DC_13A_n261A | Zheng Zhao |  | No | No | Not started |
| DC_13A-66A_n261K | DC_66A_n261A | Zheng Zhao |  | No | No | Not started |
| DC_13A-66A_n261L | DC_13A_n261A | Zheng Zhao |  | No | No | Not started |
| DC_13A-66A_n261L | DC_66A_n261A | Zheng Zhao |  | No | No | Not started |
| DC_13A-66A_n261M | DC_13A_n261A | Zheng Zhao |  | No | No | Not started |
| DC_13A-66A_n261M | DC_66A_n261A | Zheng Zhao |  | No | No | Not started |
| DC_2A-66A_n261A | DC_2A_n261A | Zheng Zhao |  | No | No | Not started |
| DC_2A-66A_n261A | DC_66A_n261A | Zheng Zhao |  | No | No | Not started |
| DC_2A-66A_n261G | DC_2A_n261A | Zheng Zhao |  | No | No | Not started |
| DC_2A-66A_n261G | DC_66A_n261A | Zheng Zhao |  | No | No | Not started |
| DC_2A-66A_n261H | DC_2A_n261A | Zheng Zhao |  | No | No | Not started |
| DC_2A-66A_n261H | DC_66A_n261A | Zheng Zhao |  | No | No | Not started |
| DC_2A-66A_n261I | DC_2A_n261A | Zheng Zhao |  | No | No | Not started |
| DC_2A-66A_n261I | DC_66A_n261A | Zheng Zhao |  | No | No | Not started |
| DC_2A-66A_n261J | DC_2A_n261A | Zheng Zhao |  | No | No | Not started |
| DC_2A-66A_n261J | DC_66A_n261A | Zheng Zhao |  | No | No | Not started |
| DC_2A-66A_n261K | DC_2A_n261A | Zheng Zhao |  | No | No | Not started |
| DC_2A-66A_n261K | DC_66A_n261A | Zheng Zhao |  | No | No | Not started |
| DC_2A-66A_n261L | DC_2A_n261A | Zheng Zhao |  | No | No | Not started |
| DC_2A-66A_n261L | DC_66A_n261A | Zheng Zhao |  | No | No | Not started |
| DC_2A-66A_n261M | DC_2A_n261A | Zheng Zhao |  | No | No | Not started |
| DC_2A-66A_n261M | DC_66A_n261A | Zheng Zhao |  | No | No | Not started |
| DC_13A-66A_n260A | DC_13A_n260A | Zheng Zhao |  | No | No | Not started |
| DC_13A-66A_n260A | DC_66A_n260A | Zheng Zhao |  | No | No | Not started |
| DC_13A-66A_n260G | DC_13A_n260A | Zheng Zhao |  | No | No | Not started |
| DC_13A-66A_n260G | DC_66A_n260A | Zheng Zhao |  | No | No | Not started |
| DC_13A-66A_n260H | DC_13A_n260A | Zheng Zhao |  | No | No | Not started |
| DC_13A-66A_n260H | DC_66A_n260A | Zheng Zhao |  | No | No | Not started |
| DC_13A-66A_n260I | DC_13A_n260A | Zheng Zhao |  | No | No | Not started |
| DC_13A-66A_n260I | DC_66A_n260A | Zheng Zhao |  | No | No | Not started |
| DC_13A-66A_n260J | DC_13A_n260A | Zheng Zhao |  | No | No | Not started |
| DC_13A-66A_n260J | DC_66A_n260A | Zheng Zhao |  | No | No | Not started |
| DC_13A-66A_n260K | DC_13A_n260A | Zheng Zhao |  | No | No | Not started |
| DC_13A-66A_n260K | DC_66A_n260A | Zheng Zhao |  | No | No | Not started |
| DC_13A-66A_n260L | DC_13A_n260A | Zheng Zhao |  | No | No | Not started |
| DC_13A-66A_n260L | DC_66A_n260A | Zheng Zhao |  | No | No | Not started |
| DC_13A-66A_n260M | DC_13A_n260A | Zheng Zhao |  | No | No | Not started |
| DC_13A-66A_n260M | DC_66A_n260A | Zheng Zhao |  | No | No | Not started |
| DC_2A-13A_n260(2A) | DC_2A_n260A DC_13A_n260A | Zheng Zhao | TR 37.716-21-11: R4-1912601 | Yes | Yes | Completed |
| DC_2A-13A_n260(3A) | DC_2A_n260A DC_13A_n260A | Zheng Zhao | TR 37.716-21-11: R4-1912601 | Yes | Yes | Completed |
| DC_2A-13A_n260(4A) | DC_2A_n260A DC_13A_n260A | Zheng Zhao | TR 37.716-21-11: R4-1912601 | Yes | Yes | Completed |
| DC_2A-13A_n260(5A) | DC_2A_n260A DC_13A_n260A | Zheng Zhao | TR 37.716-21-11: R4-1912601 | Yes | Yes | Completed |
| DC_2A-13A_n260(6A) | DC_2A_n260A DC_13A_n260A | Zheng Zhao | TR 37.716-21-11: R4-1912601 | Yes | Yes | Completed |
| DC_2A-13A_n260G | DC_2A_n260A DC_13A_n260A | Zheng Zhao | TR 37.716-21-11: R4-1912601 | Yes | Yes | Completed |
| DC_2A-13A_n260H | DC_2A_n260A DC_13A_n260A | Zheng Zhao | TR 37.716-21-11: R4-1912601 | Yes | Yes | Completed |
| DC_2A-13A_n260I | DC_2A_n260A DC_13A_n260A | Zheng Zhao | TR 37.716-21-11: R4-1912601 | Yes | Yes | Completed |
| DC_2A-13A_n260J | DC_2A_n260A DC_13A_n260A | Zheng Zhao | TR 37.716-21-11: R4-1912601 | Yes | Yes | Completed |
| DC_2A-13A_n260K | DC_2A_n260A DC_13A_n260A | Zheng Zhao | TR 37.716-21-11: R4-1912601 | Yes | Yes | Completed |
| DC_2A-13A_n260L | DC_2A_n260A DC_13A_n260A | Zheng Zhao | TR 37.716-21-11: R4-1912601 | Yes | Yes | Completed |
| DC_2A-13A_n260M | DC_2A_n260A DC_13A_n260A | Zheng Zhao | TR 37.716-21-11: R4-1912601 | Yes | Yes | Completed |
| DC_2A-13A_n260(2A-2G) | DC_2A_n260A DC_13A_n260A | Zheng Zhao | TR 37.716-21-11: R4-1912601 | Yes | Yes | Completed |
| DC_2A-13A_n260(2H) | DC_2A_n260A DC_13A_n260A | Zheng Zhao | TR 37.716-21-11: R4-1912601 | Yes | Yes | Completed |
| DC_2A-13A_n260(A-2G) | DC_2A_n260A DC_13A_n260A | Zheng Zhao | TR 37.716-21-11: R4-1912601 | Yes | Yes | Completed |
| DC_2A-13A_n260(3A-G) | DC_2A_n260A DC_13A_n260A | Zheng Zhao | TR 37.716-21-11: R4-1912601 | Yes | Yes | Completed |
| DC_2A-13A_n260(G-H) | DC_2A_n260A DC_13A_n260A | Zheng Zhao | TR 37.716-21-11: R4-1912601 | Yes | Yes | Completed |
| DC_2A-13A_n260(2G) | DC_2A_n260A DC_13A_n260A | Zheng Zhao | TR 37.716-21-11: R4-1912601 | Yes | Yes | Completed |
| DC_2A-13A_n260(2A-G) | DC_2A_n260A DC_13A_n260A | Zheng Zhao | TR 37.716-21-11: R4-1912601 | Yes | Yes | Completed |
| DC_2A-13A_n260(A-H) | DC_2A_n260A DC_13A_n260A | Zheng Zhao | TR 37.716-21-11: R4-1912601 | Yes | Yes | Completed |
| DC_2A-13A_n260(A-G) | DC_2A_n260A DC_13A_n260A | Zheng Zhao | TR 37.716-21-11: R4-1912601 | Yes | Yes | Completed |
| DC_2A-13A_n261A | DC_2A_n261A DC_13A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912602 | Yes | Yes | Completed |
| DC_2A-13A_n261(2A) | DC_2A_n261A DC_13A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912602 | Yes | Yes | Completed |
| DC_2A-13A_n261(3A) | DC_2A_n261A DC_13A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912602 | Yes | Yes | Completed |
| DC_2A-13A_n261G | DC_2A_n261A DC_13A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912602 | Yes | Yes | Completed |
| DC_2A-13A_n261H | DC_2A_n261A DC_13A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912602 | Yes | Yes | Completed |
| DC_2A-13A_n261I | DC_2A_n261A DC_13A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912602 | Yes | Yes | Completed |
| DC_2A-13A_n261J | DC_2A_n261A DC_13A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912602 | Yes | Yes | Completed |
| DC_2A-13A_n261K | DC_2A_n261A DC_13A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912602 | Yes | Yes | Completed |
| DC_2A-13A_n261L | DC_2A_n261A DC_13A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912602 | Yes | Yes | Completed |
| DC_2A-13A_n261M | DC_2A_n261A DC_13A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912602 | Yes | Yes | Completed |
| DC_2A-13A_n261(A-G-I) | DC_2A_n261A DC_13A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912602 | Yes | Yes | Completed |
| DC_2A-13A_n261(H-I) | DC_2A_n261A DC_13A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912602 | Yes | Yes | Completed |
| DC_2A-13A_n261(A-G-H) | DC_2A_n261A DC_13A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912602 | Yes | Yes | Completed |
| DC_2A-13A_n261(G-I) | DC_2A_n261A DC_13A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912602 | Yes | Yes | Completed |
| DC_2A-13A_n261(2H) | DC_2A_n261A DC_13A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912602 | Yes | Yes | Completed |
| DC_2A-13A_n261(2A-I) | DC_2A_n261A DC_13A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912602 | Yes | Yes | Completed |
| DC_2A-13A_n261(G-H) | DC_2A_n261A DC_13A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912602 | Yes | Yes | Completed |
| DC_2A-13A_n261(2A-H) | DC_2A_n261A DC_13A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912602 | Yes | Yes | Completed |
| DC_2A-13A_n261(A-2G) | DC_2A_n261A DC_13A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912602 | Yes | Yes | Completed |
| DC_2A-13A_n261(A-I) | DC_2A_n261A DC_13A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912602 | Yes | Yes | Completed |
| DC_2A-13A_n261(2G) | DC_2A_n261A DC_13A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912602 | Yes | Yes | Completed |
| DC_2A-13A_n261(A-H) | DC_2A_n261A DC_13A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912602 | Yes | Yes | Completed |
| DC_2A-13A_n261(2A-G) | DC_2A_n261A DC_13A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912602 | Yes | Yes | Completed |
| DC_2A-13A_n261(A-G) | DC_2A_n261A DC_13A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912602 | Yes | Yes | Completed |
| DC_2A-13A_n261(A-K) | DC_2A_n261A DC_13A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912602 | Yes | Yes | Completed |
| DC_2A-13A_n261(G-J) | DC_2A_n261A DC_13A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912602 | Yes | Yes | Completed |
| DC_2A-13A_n261(A-J) | DC_2A_n261A DC_13A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912602 | Yes | Yes | Completed |
| DC_2A-13A_n261(3A-G) | DC_2A_n261A DC_13A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912602 | Yes | Yes | Completed |
| DC_2A-13A_n261(4A) | DC_2A_n261A DC_13A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912602 | Yes | Yes | Completed |
| DC_2A-66A_n260(6A) | DC_2A_n260A DC_66A_n260A | Zheng Zhao | TR 37.716-21-11: R4-1912589 | Yes | Yes | Completed |
| DC_2A-66A_n260(5A) | DC_2A_n260A DC_66A_n260A | Zheng Zhao | TR 37.716-21-11: R4-1912589 | Yes | Yes | Completed |
| DC_2A-66A_n260(2A-2G) | DC_2A_n260A DC_66A_n260A | Zheng Zhao | TR 37.716-21-11: R4-1912589 | Yes | Yes | Completed |
| DC_2A-66A_n260(2H) | DC_2A_n260A DC_66A_n260A | Zheng Zhao | TR 37.716-21-11: R4-1912589 | Yes | Yes | Completed |
| DC_2A-66A_n260(A-2G) | DC_2A_n260A DC_66A_n260A | Zheng Zhao | TR 37.716-21-11: R4-1912589 | Yes | Yes | Completed |
| DC_2A-66A_n260(3A-G) | DC_2A_n260A DC_66A_n260A | Zheng Zhao | TR 37.716-21-11: R4-1912589 | Yes | Yes | Completed |
| DC_2A-66A_n260(G-H) | DC_2A_n260A DC_66A_n260A | Zheng Zhao | TR 37.716-21-11: R4-1912589 | Yes | Yes | Completed |
| DC_2A-66A_n260(2G) | DC_2A_n260A DC_66A_n260A | Zheng Zhao | TR 37.716-21-11: R4-1912589 | Yes | Yes | Completed |
| DC_2A-66A_n260(2A-G) | DC_2A_n260A DC_66A_n260A | Zheng Zhao | TR 37.716-21-11: R4-1912589 | Yes | Yes | Completed |
| DC_2A-66A_n260(A-H) | DC_2A_n260A DC_66A_n260A | Zheng Zhao | TR 37.716-21-11: R4-1912589 | Yes | Yes | Completed |
| DC_2A-66A_n260(A-G) | DC_2A_n260A DC_66A_n260A | Zheng Zhao | TR 37.716-21-11: R4-1912589 | Yes | Yes | Completed |
| DC_2A-66A_n261(A-G-I) | DC_2A_n261A DC_66A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912590 | Yes | Yes | Completed |
| DC_2A-66A_n261(H-I) | DC_2A_n261A DC_66A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912590 | Yes | Yes | Completed |
| DC_2A-66A_n261(A-G-H) | DC_2A_n261A DC_66A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912590 | Yes | Yes | Completed |
| DC_2A-66A_n261(G-I) | DC_2A_n261A DC_66A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912590 | Yes | Yes | Completed |
| DC_2A-66A_n261(2H) | DC_2A_n261A DC_66A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912590 | Yes | Yes | Completed |
| DC_2A-66A_n261(2A-I) | DC_2A_n261A DC_66A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912590 | Yes | Yes | Completed |
| DC_2A-66A_n261(G-H) | DC_2A_n261A DC_66A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912590 | Yes | Yes | Completed |
| DC_2A-66A_n261(2A-H) | DC_2A_n261A DC_66A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912590 | Yes | Yes | Completed |
| DC_2A-66A_n261(A-2G) | DC_2A_n261A DC_66A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912590 | Yes | Yes | Completed |
| DC_2A-66A_n261(A-I) | DC_2A_n261A DC_66A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912590 | Yes | Yes | Completed |
| DC_2A-66A_n261(2G) | DC_2A_n261A DC_66A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912590 | Yes | Yes | Completed |
| DC_2A-66A_n261(A-H) | DC_2A_n261A DC_66A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912590 | Yes | Yes | Completed |
| DC_2A-66A_n261(2A-G) | DC_2A_n261A DC_66A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912590 | Yes | Yes | Completed |
| DC_2A-66A_n261(A-G) | DC_2A_n261A DC_66A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912590 | Yes | Yes | Completed |
| DC_2A-66A_n261(3A) | DC_2A_n261A DC_66A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912590 | Yes | Yes | Completed |
| DC_2A-66A_n261(A-K) | DC_2A_n261A DC_66A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912590 | Yes | Yes | Completed |
| DC_2A-66A_n261(G-J) | DC_2A_n261A DC_66A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912590 | Yes | Yes | Completed |
| DC_2A-66A_n261(A-J) | DC_2A_n261A DC_66A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912590 | Yes | Yes | Completed |
| DC_2A-66A_n261(3A-G) | DC_2A_n261A DC_66A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912590 | Yes | Yes | Completed |
| DC_2A-66A_n261(4A) | DC_2A_n261A DC_66A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912590 | Yes | Yes | Completed |
| DC_13A-66A_n260(6A) | DC_13A_n260A DC_66A_n260A | Zheng Zhao | TR 37.716-21-11: R4-1912587 | Yes | Yes | Completed |
| DC_13A-66A_n260(5A) | DC_13A_n260A DC_66A_n260A | Zheng Zhao | TR 37.716-21-11: R4-1912587 | Yes | Yes | Completed |
| DC_13A-66A_n260(4A) | DC_13A_n260A DC_66A_n260A | Zheng Zhao | TR 37.716-21-11: R4-1912587 | Yes | Yes | Completed |
| DC_13A-66A_n260(3A) | DC_13A_n260A DC_66A_n260A | Zheng Zhao | TR 37.716-21-11: R4-1912587 | Yes | Yes | Completed |
| DC_13A-66A_n260(2A) | DC_13A_n260A DC_66A_n260A | Zheng Zhao | TR 37.716-21-11: R4-1912587 | Yes | Yes | Completed |
| DC_13A-66A_n260(2A-2G) | DC_13A_n260A DC_66A_n260A | Zheng Zhao | TR 37.716-21-11: R4-1912587 | Yes | Yes | Completed |
| DC_13A-66A_n260(2H) | DC_13A_n260A DC_66A_n260A | Zheng Zhao | TR 37.716-21-11: R4-1912587 | Yes | Yes | Completed |
| DC_13A-66A_n260(A-2G) | DC_13A_n260A DC_66A_n260A | Zheng Zhao | TR 37.716-21-11: R4-1912587 | Yes | Yes | Completed |
| DC_13A-66A_n260(3A-G) | DC_13A_n260A DC_66A_n260A | Zheng Zhao | TR 37.716-21-11: R4-1912587 | Yes | Yes | Completed |
| DC_13A-66A_n260(G-H) | DC_13A_n260A DC_66A_n260A | Zheng Zhao | TR 37.716-21-11: R4-1912587 | Yes | Yes | Completed |
| DC_13A-66A_n260(2G) | DC_13A_n260A DC_66A_n260A | Zheng Zhao | TR 37.716-21-11: R4-1912587 | Yes | Yes | Completed |
| DC_13A-66A_n260(2A-G) | DC_13A_n260A DC_66A_n260A | Zheng Zhao | TR 37.716-21-11: R4-1912587 | Yes | Yes | Completed |
| DC_13A-66A_n260(A-H) | DC_13A_n260A DC_66A_n260A | Zheng Zhao | TR 37.716-21-11: R4-1912587 | Yes | Yes | Completed |
| DC_13A-66A_n260(A-G) | DC_13A_n260A DC_66A_n260A | Zheng Zhao | TR 37.716-21-11: R4-1912587 | Yes | Yes | Completed |
| DC_13A-66A-66A_n260M | DC_13A_n260A DC_66A_n260A | Zheng Zhao | TR 37.716-21-11: R4-1912587 | Yes | Yes | Completed |
| DC_13A-66A-66A_n260L | DC_13A_n260A DC_66A_n260A | Zheng Zhao | TR 37.716-21-11: R4-1912587 | Yes | Yes | Completed |
| DC_13A-66A-66A_n260K | DC_13A_n260A DC_66A_n260A | Zheng Zhao | TR 37.716-21-11: R4-1912587 | Yes | Yes | Completed |
| DC_13A-66A-66A_n260(2A-2G) | DC_13A_n260A DC_66A_n260A | Zheng Zhao | TR 37.716-21-11: R4-1912587 | Yes | Yes | Completed |
| DC_13A-66A-66A_n260(2H) | DC_13A_n260A DC_66A_n260A | Zheng Zhao | TR 37.716-21-11: R4-1912587 | Yes | Yes | Completed |
| DC_13A-66A-66A_n260(6A) | DC_13A_n260A DC_66A_n260A | Zheng Zhao | TR 37.716-21-11: R4-1912587 | Yes | Yes | Completed |
| DC_13A-66A-66A_n260J | DC_13A_n260A DC_66A_n260A | Zheng Zhao | TR 37.716-21-11: R4-1912587 | Yes | Yes | Completed |
| DC_13A-66A-66A_n260(A-2G) | DC_13A_n260A DC_66A_n260A | Zheng Zhao | TR 37.716-21-11: R4-1912587 | Yes | Yes | Completed |
| DC_13A-66A-66A_n260(3A-G) | DC_13A_n260A DC_66A_n260A | Zheng Zhao | TR 37.716-21-11: R4-1912587 | Yes | Yes | Completed |
| DC_13A-66A-66A_n260(G-H) | DC_13A_n260A DC_66A_n260A | Zheng Zhao | TR 37.716-21-11: R4-1912587 | Yes | Yes | Completed |
| DC_13A-66A-66A_n260(5A) | DC_13A_n260A DC_66A_n260A | Zheng Zhao | TR 37.716-21-11: R4-1912587 | Yes | Yes | Completed |
| DC_13A-66A-66A_n260I | DC_13A_n260A DC_66A_n260A | Zheng Zhao | TR 37.716-21-11: R4-1912587 | Yes | Yes | Completed |
| DC_13A-66A-66A_n260(2G) | DC_13A_n260A DC_66A_n260A | Zheng Zhao | TR 37.716-21-11: R4-1912587 | Yes | Yes | Completed |
| DC_13A-66A-66A_n260(4A) | DC_13A_n260A DC_66A_n260A | Zheng Zhao | TR 37.716-21-11: R4-1912587 | Yes | Yes | Completed |
| DC_13A-66A-66A_n260(2A-G) | DC_13A_n260A DC_66A_n260A | Zheng Zhao | TR 37.716-21-11: R4-1912587 | Yes | Yes | Completed |
| DC_13A-66A-66A_n260(A-H) | DC_13A_n260A DC_66A_n260A | Zheng Zhao | TR 37.716-21-11: R4-1912587 | Yes | Yes | Completed |
| DC_13A-66A-66A_n260H | DC_13A_n260A DC_66A_n260A | Zheng Zhao | TR 37.716-21-11: R4-1912587 | Yes | Yes | Completed |
| DC_13A-66A-66A_n260(A-G) | DC_13A_n260A DC_66A_n260A | Zheng Zhao | TR 37.716-21-11: R4-1912587 | Yes | Yes | Completed |
| DC_13A-66A-66A_n260(3A) | DC_13A_n260A DC_66A_n260A | Zheng Zhao | TR 37.716-21-11: R4-1912587 | Yes | Yes | Completed |
| DC_13A-66A-66A_n260G | DC_13A_n260A DC_66A_n260A | Zheng Zhao | TR 37.716-21-11: R4-1912587 | Yes | Yes | Completed |
| DC_13A-66A-66A_n260(2A) | DC_13A_n260A DC_66A_n260A | Zheng Zhao | TR 37.716-21-11: R4-1912587 | Yes | Yes | Completed |
| DC_13A-66A-66A_n260A | DC_13A_n260A DC_66A_n260A | Zheng Zhao | TR 37.716-21-11: R4-1912587 | Yes | Yes | Completed |
| DC_13A-66A_n261(A-G-I) | DC_13A_n261A DC_66A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912588 | Yes | Yes | Completed |
| DC_13A-66A_n261(H-I) | DC_13A_n261A DC_66A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912588 | Yes | Yes | Completed |
| DC_13A-66A_n261(A-G-H) | DC_13A_n261A DC_66A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912588 | Yes | Yes | Completed |
| DC_13A-66A_n261(G-I) | DC_13A_n261A DC_66A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912588 | Yes | Yes | Completed |
| DC_13A-66A_n261(2H) | DC_13A_n261A DC_66A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912588 | Yes | Yes | Completed |
| DC_13A-66A_n261(2A-I) | DC_13A_n261A DC_66A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912588 | Yes | Yes | Completed |
| DC_13A-66A_n261(G-H) | DC_13A_n261A DL_66A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912588 | Yes | Yes | Completed |
| DC_13A-66A_n261(2A-H) | DC_13A_n261A DC_66A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912588 | Yes | Yes | Completed |
| DC_13A-66A_n261(A-2G) | DC_13A_n261A DC_66A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912588 | Yes | Yes | Completed |
| DC_13A-66A_n261(A-I) | DC_13A_n261A DC_66A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912588 | Yes | Yes | Completed |
| DC_13A-66A_n261(2G) | DC_13A_n261A DC_66A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912588 | Yes | Yes | Completed |
| DC_13A-66A_n261(A-H) | DC_13A_n261A DC_66A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912588 | Yes | Yes | Completed |
| DC_13A-66A_n261(2A-G) | DC_13A_n261A DC_66A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912588 | Yes | Yes | Completed |
| DC_13A-66A_n261(A-G) | DC_13A_n261A DC_66A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912588 | Yes | Yes | Completed |
| DC_13A-66A_n261(3A) | DC_13A_n261A DC_66A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912588 | Yes | Yes | Completed |
| DC_13A-66A_n261(2A) | DC_13A_n261A DC_66A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912588 | Yes | Yes | Completed |
| DC_13A-66A-66A_n261M | DC_13A_n261A DC_66A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912588 | Yes | Yes | Completed |
| DC_13A-66A-66A_n261(A-G-I) | DC_13A_n261A DC_66A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912588 | Yes | Yes | Completed |
| DC_13A-66A-66A_n261(H-I) | DC_13A_n261A DC_66A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912588 | Yes | Yes | Completed |
| DC_13A-66A-66A_n261L | DC_13A_n261A DC_66A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912588 | Yes | Yes | Completed |
| DC_13A-66A-66A_n261(A-G-H) | DC_13A_n261A DC_66A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912588 | Yes | Yes | Completed |
| DC_13A-66A-66A_n261(G-I) | DC_13A_n261A DC_66A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912588 | Yes | Yes | Completed |
| DC_13A-66A-66A_n261(2H) | DC_13A_n261A DC_66A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912588 | Yes | Yes | Completed |
| DC_13A-66A-66A_n261K | DC_13A_n261A DC_66A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912588 | Yes | Yes | Completed |
| DC_13A-66A-66A_n261(2A-I) | DC_13A_n261A DC_66A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912588 | Yes | Yes | Completed |
| DC_13A-66A-66A_n261(G-H) | DC_13A_n261A DC_66A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912588 | Yes | Yes | Completed |
| DC_13A-66A-66A_n261J | DC_13A_n261A DC_66A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912588 | Yes | Yes | Completed |
| DC_13A-66A-66A_n261(2A-H) | DC_13A_n261A DC_66A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912588 | Yes | Yes | Completed |
| DC_13A-66A-66A_n261(A-2G) | DC_13A_n261A DC_66A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912588 | Yes | Yes | Completed |
| DC_13A-66A-66A_n261(A-I) | DC_13A_n261A DC_66A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912588 | Yes | Yes | Completed |
| DC_13A-66A-66A_n261(2G) | DC_13A_n261A DC_66A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912588 | Yes | Yes | Completed |
| DC_13A-66A-66A_n261I | DC_13A_n261A DC_66A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912588 | Yes | Yes | Completed |
| DC_13A-66A-66A_n261(A-H) | DC_13A_n261A DC_66A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912588 | Yes | Yes | Completed |
| DC_13A-66A-66A_n261(2A-G) | DC_13A_n261A DC_66A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912588 | Yes | Yes | Completed |
| DC_13A-66A-66A_n261H | DC_13A_n261A DC_66A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912588 | Yes | Yes | Completed |
| DC_13A-66A-66A_n261(A-G) | DC_13A_n261A DC_66A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912588 | Yes | Yes | Completed |
| DC_13A-66A-66A_n261(3A) | DC_13A_n261A DC_66A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912588 | Yes | Yes | Completed |
| DC_13A-66A-66A_n261G | DC_13A_n261A DC_66A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912588 | Yes | Yes | Completed |
| DC_13A-66A-66A_n261(2A) | DC_13A_n261A DC_66A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912588 | Yes | Yes | Completed |
| DC_13A-66A-66A_n261A | DC_13A_n261A DC_66A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912588 | Yes | Yes | Completed |
| DC_13A-66A_n261(A-K) | DC_13A_n261A DC_66A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912588 | Yes | Yes | Completed |
| DC_13A-66A_n261(G-J) | DC_13A_n261A DC_66A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912588 | Yes | Yes | Completed |
| DC_13A-66A_n261(A-J) | DC_13A_n261A DC_66A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912588 | Yes | Yes | Completed |
| DC_13A-66A_n261(3A-G) | DC_13A_n261A DC_66A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912588 | Yes | Yes | Completed |
| DC_13A-66A_n261(4A) | DC_13A_n261A DC_66A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912588 | Yes | Yes | Completed |
| DC_13A-66A-66A_n261(A-K) | DC_13A_n261A DC_66A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912588 | Yes | Yes | Completed |
| DC_13A-66A-66A_n261(G-J) | DC_13A_n261A DC_66A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912588 | Yes | Yes | Completed |
| DC_13A-66A-66A_n261(A-J) | DC_13A_n261A DC_66A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912588 | Yes | Yes | Completed |
| DC_13A-66A-66A_n261(3A-G) | DC_13A_n261A DC_66A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912588 | Yes | Yes | Completed |
| DC_13A-66A-66A_n261(4A) | DC_13A_n261A DC_66A_n261A | Zheng Zhao | TR 37.716-21-11: R4-1912588 | Yes | Yes | Completed |
| DL_3A-7C_n1A_UL_3A_n1A | Rel-15 | S. Truelove, BT plc | revised WID: R4-1909227. pCR: R4-1914315 CR: R4-1914696 |  |  | Completed |
| DL_3A-7C_n1A_UL_7A_n1A | Rel-15 | S. Truelove, BT plc | revised WID: R4-1909227 pCR: R4-1914315 CR: R4-1914696 |  |  | Completed |
| DL_3A-7C_n1A_UL_7C_n1A | Rel-15 | S. Truelove, BT plc | revised WID: R4-1909227, pCR: R4-1914315 CR: R4-1914696 |  |  | Completed |
| DL_3C-7C_n1A_UL_3A_n1A | Rel-15 | S. Truelove, BT plc | revised WID: R4-1909227, pCR: R4-1914315 CR: R4-1914696 |  |  | Completed |
| DL_3C-7C_n1A_UL_7A_n1A | Rel-15 | S. Truelove, BT plc | revised WID: R4-1909227, pCR: R4-1914315 CR: R4-1914696 |  |  | Completed |
| DL_3C-7C_n1A_UL_3C_n1A | Rel-15 | S. Truelove, BT plc | revised WID: R4-1909227, pCR: R4-1914315 CR: R4-1914696 |  |  | Completed |
| DL_3C-7C_n1A_UL_7C_n1A | Rel-15 | S. Truelove, BT plc | revised WID: R4-1909227, pCR: R4-1914315 CR: R4-1914696 |  |  | Completed |
| DL_3A-20A_n7A_UL_3A_n7A | Rel-15 | S. Truelove, BT plc | revised WID: R4-1909227 | No | No | Ongoing |
| DL_3A-20A_n7A_UL_20A_n7A | Rel-15 | S. Truelove, BT plc | revised WID: R4-1909227 | No | No | Ongoing |
| DL_3C-20A_n7A_UL_3A_n7A | Rel-15 | S. Truelove, BT plc | revised WID: R4-1909227 | No | No | Ongoing |
| DL_3C-20A_n7A_UL_20A_n7A | Rel-15 | S. Truelove, BT plc | revised WID: R4-1909227 | No | No | Ongoing |
| DL_3C-20A_n7A_UL_3C_n7A | Rel-15 | S. Truelove, BT plc | revised WID: R4-1909227 | No | No | Ongoing |
| DL_1A-7C_n28A_UL_7A_n28A | Rel-15 | S. Truelove, BT plc | revised WID: R4-1909227 |  |  | Completed |
| DL_3A-7C_n28A_UL_7A_n28A | Rel-15 | S. Truelove, BT plc | revised WID: R4-1909227 |  |  | Completed |
| DL_3C-7C_n28A_UL_7A_n28A | Rel-15 | S. Truelove, BT plc | revised WID: R4-1909227 |  |  | Completed |
| DL_3A-7C_n78A_UL_7C_n78A | Rel-15 | S. Truelove, BT plc | revised WID: R4-1909227 | No | No | Ongoing |
| DL_3C-7C_n78A_UL_7C_n78A | Rel-15 | S. Truelove, BT plc | revised WID: R4-1909227 | No | No | Ongoing |
| DL_1A-3A_n78(2A)_UL_1A_n78A | Rel-15 | S. Truelove, BT plc | revised WID: R4-1909227, CR: R4-1914305 |  |  | Completed |
| DL_1A-3A_n78(2A)_UL_3A_n78A | Rel-15 | S. Truelove, BT plc | revised WID: R4-1909227, CR: R4-1914305 |  |  | Completed |
| DL_1A-7A_n78(2A)_UL_1A_n78A | Rel-15 | S. Truelove, BT plc | revised WID: R4-1909227, CR: R4-1914306 |  |  | Completed |
| DL_1A-7A_n78(2A)_UL_7A_n78A | Rel-15 | S. Truelove, BT plc | revised WID: R4-1909227, CR: R4-1914306 |  |  | Completed |
| DL_3A-7A_n78(2A)_UL_3A_n78A | Rel-15 | S. Truelove, BT plc | revised WID: R4-1909227, CR: R4-1914306 |  |  | Completed |
| DL_3A-7A_n78(2A)_UL_7A_n78A | Rel-15 | S. Truelove, BT plc | revised WID: R4-1909227, CR: R4-1914306 |  |  | Completed |
| DL_1A-3C_n78(2A)_UL_1A_n78A | Rel-15 | S. Truelove, BT plc | revised WID: R4-1909227, CR: R4-1914305 |  |  | Completed |
| DL_1A-3C_n78(2A)_UL_3A_n78A | Rel-15 | S. Truelove, BT plc | revised WID: R4-1909227, CR: R4-1914305 |  |  | Completed |
| DL_1A-7C_n78(2A)_UL_1A_n78A | Rel-15 | S. Truelove, BT plc | revised WID: R4-1909227, CR: R4-1914306 |  |  | Completed |
| DL_1A-7C_n78(2A)_UL_7A_n78A | Rel-15 | S. Truelove, BT plc | revised WID: R4-1909227, CR: R4-1914306 |  |  | Completed |
| DL_1A-7C_n78(2A)_UL_7C_n78A | Rel-15 | S. Truelove, BT plc | revised WID: R4-1909227, CR: R4-1914306 |  |  | Completed |
| DL_3C-7A_n78(2A)_UL_3A_n78A | Rel-15 | S. Truelove, BT plc | revised WID: R4-1909227, CR: R4-1914307 |  |  | Completed |
| DL_3C-7A_n78(2A)_UL_7A_n78A | Rel-15 | S. Truelove, BT plc | revised WID: R4-1909227, CR: R4-1914307 |  |  | Completed |
| DL_3A-7C_n78(2A)_UL_3A_n78A | Rel-15 | S. Truelove, BT plc | revised WID: R4-1909227, CR: R4-1914307 |  |  | Completed |
| DL_3A-7C_n78(2A)_UL_7A_n78A | Rel-15 | S. Truelove, BT plc | revised WID: R4-1909227, CR: R4-1914307 |  |  | Completed |
| DL_3A-7C_n78(2A)_UL_7C_n78A | Rel-15 | S. Truelove, BT plc | revised WID: R4-1909227, CR: R4-1914307 |  |  | Completed |
| DL_3C-7C_n78(2A)_UL_3A_n78A | Rel-15 | S. Truelove, BT plc | revised WID: R4-1909227, CR: R4-1914307 |  |  | Completed |
| DL_3C-7C_n78(2A)_UL_7A_n78A | Rel-15 | S. Truelove, BT plc | revised WID: R4-1909227, CR: R4-1914307 |  |  | Completed |
| DL_3C-7C_n78(2A)_UL_7C_n78A | Rel-15 | S. Truelove, BT plc | revised WID: R4-1909227, CR: R4-1914307 |  |  | Completed |
| DC_2A-7A_n38A | DC_2A_n38A DC_7A_n38A | Paul Nebesny, Rogers Communications |  | No | No |  |
| DC_2A-71A_n38A | DC_2A_n38A DC_71A_n38A | Paul Nebesny, Rogers Communications |  | No | No |  |
| DC_7A-66A_n38A | DC_7A_n38A DC_66A_n38A | Paul Nebesny, Rogers Communications |  | No | No |  |
| DC_66A-71A_n38A | DC_66A_n38A DC_71A_n38A | Paul Nebesny, Rogers Communications |  | No | No |  |
| DC_2A-2A-7A_n38A | DC_2A_n38A DC_7A_n38A | Paul Nebesny, Rogers Communications |  | No | No |  |
| DC_2A-2A-66A_n38A | DC_2A_n38A DC_66A_n38A | Paul Nebesny, Rogers Communications |  | No | No |  |
| DC_2A-2A-71A_n38A | DC_2A_n38A DC_71A_n38A | Paul Nebesny, Rogers Communications |  | No | No |  |
| DC_7A-66A_n71A | DC_7A_n71A DC_66A_n71A | Paul Nebesny, Rogers Communications |  | No | No |  |
| DC_2A-2A-7A_n71A | DC_2A_n71A DC_7A_n71A | Paul Nebesny, Rogers Communications | 38.101-3: R4-1915641 | Yes | Yes | Completed |
| DC_2A-2A-66A_n71A | DC_2A_n71A DC_66A_n71A | Paul Nebesny, Rogers Communications | 38.101-3: R4-1915641 | Yes | Yes | Completed |
| DC_2A-66A-66A_n71A | DC_2A_n71A DC_66A_n71A | Paul Nebesny, Rogers Communications | 38.101-3: R4-1915641 | Yes | Yes | Completed |
| DC_7A-66A-66A_n71A | DC_7A_n71A DC_66A_n71A | Paul Nebesny, Rogers Communications |  | No | No |  |
| DC_2A-2A-66A-66A_n71A | DC_2A_n71A DC_66A_n71A | Paul Nebesny, Rogers Communications | 38.101-3: R4-1915641 | Yes | Yes | Completed |
| DC_2A-71A_n66A | DC_2A_n66A DC_71A_n66A | Paul Nebesny, Rogers Communications |  | No | No |  |
| DC_66A-71A_n66A | DC_66A_n66A DC_71A_n66A | Paul Nebesny, Rogers Communications |  | No | No |  |
| DC_2A-2A-7A_n66A | DC_2A_n66A DC_7A_n66A | Paul Nebesny, Rogers Communications | 38.101-3: R4-1915641 | Yes | Yes | Completed |
| DC_2A-2A-66A_n66A | DC_2A_n66A DC_66A_n66A | Paul Nebesny, Rogers Communications | 38.101-3: R4-1915641 | Yes | Yes | Completed |
| DC_2A-2A-71A_n66A | DC_2A_n66A DC_71A_n66A | Paul Nebesny, Rogers Communications |  | No | No |  |
| DC_2A-71A_n78A | DC_2A_n78A DC_71A_n78A | Paul Nebesny, Rogers Communications |  | No | No |  |
| DC_66A-71A_n78A | DC_66A_n78A DC_71A_n78A | Paul Nebesny, Rogers Communications |  | No | No |  |
| DC_2A-2A-66A_n78A | DC_2A_n78A DC_66A_n78A | Paul Nebesny, Rogers Communications | 38.101-3: R4-1915641 | Yes | Yes | Completed |
| DC_2A-2A-71A_n78A | DC_2A_n78A DC_71A_n78A | Paul Nebesny, Rogers Communications |  | No | No |  |
| DC_3C-7A_n1A | Rel-15 | Karim.chabrak@telekom.de |  | Yes | Yes | Completed |
| DC_3C-20A_n1A | Rel-15 | Karim.chabrak@telekom.de |  | Yes | Yes | Completed |
| DC_7A-20A_n1A | Rel-15 | Karim.chabrak@telekom.de |  | Yes | Yes | Completed |

Note that the combinations completed in RAN#85 are captured in RP-192086.

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template