3GPP TSG RAN meeting #86										      RP-192869

Sitges, Spain, December 9-12, 2019

Status Report to TSG

Agenda item:			9.5.1

| WI / SI Name | Rel-16 NR inter-band CA for 3 bands DL with 1 band UL |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_CA_ R16_3BDL_1BUL |  |  |  |  |
| Unique ID | 830195 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-192245: Rel-16 NR inter-band CA for 3 bands DL with 1 band UL |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 3/2020 | Performance part: 3/2020 | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 80% | Performance Part: 80% | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Yuexia Song |
|  | Company | CATT |
|  | Email | songyuexia@catt.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN4

2.1.1	Agreements

Individual combination names, proponents and supporting companies for NR CA configurations for 3 different bands DL with 2 band ULs within FR1, or within FR2 or including FR2

| NR CA configuration | Uplink CA Config. | BCS | contact name, company | CRs provided to RAN spec: RAN4 Tdoc (list all specs and the TR input) | Core part completed? yes/no | Perf. part completed? yes/no | open issues/comments |
| --- | --- | --- | --- | --- | --- | --- | --- |
| CA_n1A-n3A-n78A | - | 0 | Liu Bo | TR 38.716-03-01: R4-1906106 R4-1912255 TS 38.101-1: R4-1911205 R4-1913758 | Yes | Yes | None |
| CA_n1A-n8A-n78A | - | 0 | Yuexia Song CATT | TR 38.716-03-01: R4-1912256 TS 38.101-1: R4-1911205 R4-1913758 | Yes | Yes | None |
| CA_n8A-n39A-n41A | - | 0 | Yuexia Song CATT | TR 38.716-03-01: R4-1908415 R4-1911204 TS 38.101-1: R4-1911205 R4-1913758 | No | No | None |
| CA_n3A-n8A-n41A | - | 0 | Yuexia Song CATT | None | No | No | Not started |
| CA_n3A-n41A-n79A | - | 0 | Yuexia Song CATT | TS38.101-1: R4-1905357 TR 38.716-03-01: R4-1903261 R4-1907456 | Yes | Yes | None |
| CA_ n8A-n41A-n79A | - | 0 | Yuexia Song CATT | TS38.101-1: R4-1905357 TR 38.716-03-01: R4-1903261 R4-1905401 | Yes | Yes | None |
| CA_ n39A-n41A-n79A | - | 0 | Yuexia Song CATT | TR 38.716-03-01: R4-1908414 R4-1911203 TS 38.101-1: R4-1911205 R4-1913758 | No | No | None |
| CA_n3A-n8A-n78A | - | 0 | Shengxiang, Guo, ZTE Corporation | TS38.101-1: R4-1908412 TR 38.716-03-01: R4-1908560 | Yes | Yes | None |
| CA_ n3A-n8A-n79A | - | 0 | Shengxiang, Guo, ZTE Corporation | None | No | No | Not started |
| CA_ n8A-n40A-n41A | - | 0 | Shengxiang, Guo, ZTE Corporation | None | No | No | Not started |
| CA _n40A-n41A-n79A | - | 0 | Shengxiang, Guo, ZTE Corporation | TS38.101-1: R4-1908412 TR 38.716-03-01: R4-1905623 | Yes | Yes | None |
| CA_n3A-n40A-n41A |  |  | Shengxiang, Guo, ZTE Corporation | R4-1911247 TS 38.101-1: R4-1911205 R4-1913758 | Yes | Yes | None |
| CA_n1A-n3A-n28A | - | 0 | Christoph Mäder, Swisscom | TR 38.716-03-01: R4-1912257 TS 38.101-1: R4-1911205 R4-1913758 | Yes | Yes | None |
| CA_n1A-n3A-n8A | - | 0 | Christoph Mäder, Swisscom | TR 38.716-03-01: R4-1912254 TS 38.101-1: R4-1911205 R4-1913758 | Yes | Yes | None |
| CA_n1A-n28A-n78A | - | 0 | Christoph Mäder, Swisscom | TR 38.716-03-01: R4-1912258 TS 38.101-1: R4-1911205 R4-1913758 | Yes | Yes | None |
| CA_n3A-n28A-n78A | - | 0 | Christoph Mäder, Swisscom | TR 38.716-03-01: R4-1912259 TS 38.101-1: R4-1911205 R4-1913758 | Yes | Yes | None |
| CA_n3A-n77A-n257A CA_n3A-n77A-n257D CA_n3A-n77A-n257G CA_n3A-n77A-n257H CA_n3A-n77A-n257I | - | 0 | Xiao Shao, KDDI | TS38.101-3: R4-1910308 TR 38.716-03-01: R4-1908257 | Yes | Yes | None |
| CA_n3A-n78A-n257A CA_n3A-n78A-n257D CA_n3A-n78A-n257G CA_n3A-n78A-n257H CA_n3A-n78A-n257I | - | 0 | Xiao Shao, KDDI | TS38.101-3: R4-1910308 TR 38.716-03-01: R4-1908258 | Yes | Yes | None |
| CA_n3A-n77(2A)-n257A CA_n3A-n77(2A)-n257D CA_n3A-n77(2A)-n257G CA_n3A-n77(2A)-n257H CA_n3A-n77(2A)-n257I | - | 0 | Xiao Shao, KDDI | TS38.101-3: R4-1910308 TR 38.716-03-01: R4-1908257 | Yes | Yes | None |
| CA_n28A-n77A-n257A CA_n28A-n77A-n257D CA_n28A-n77A-n257G CA_n28A-n77A-n257H CA_n28A-n77A-n257I | - | 0 | Xiao Shao, KDDI | TS38.101-3: R4-1910308 TR 38.716-03-01: R4-1908259 | Yes | Yes | None |
| CA_n28A-n78A-n257A CA_n28A-n78A-n257D CA_n28A-n78A-n257G CA_n28A-n78A-n257H CA_n28A-n78A-n257I | - | 0 | Xiao Shao, KDDI | TS38.101-3: R4-1910308 TR 38.716-03-01: R4-1908256 | Yes | Yes | None |
| CA_n28A-n77(2A)-n257A CA_n28A-n77(2A)-n257D CA_n28A-n77(2A)-n257G CA_n28A-n77(2A)-n257H CA_n28A-n77(2A)-n257I | - | 0 | Xiao Shao, KDDI | TS38.101-3: R4-1910308 TR 38.716-03-01: R4-1908259 | Yes | Yes | None |
| CA_n66A-n70A-n71A | - | 0 | Antti Immonen, Dish network | TS38.101-1: R4-1908412 TR 38.716-03-01: R4-1908695 | Yes | Yes | None |
| CA_n66B-n70A-n71A | - | 0 | Antti Immonen, Dish network | TS38.101-1: R4-1908412 TR 38.716-03-01: R4-1908695 | Yes | Yes | None |
| CA_n66(2A)-n70A-n71A | - | 0 | Antti Immonen, Dish network | TS38.101-1: R4-1908412 TR 38.716-03-01: R4-1908695 | Yes | Yes | None |
| CA_n1A-n5A-n78A | - | 0 | Bo Liu, China Telecom | None | No | No | Not started |
| CA_n3A-n5A-n78A | - | 0 | Bo Liu, China Telecom | None | No | No | Not started |
| CA_n1A-n3A-n41A | - | 0 | Zhang Peng, Huawei |  | No | No |  |
| CA_n1A-n3A-n8A | - | 0 | Zhang Peng, Huawei |  | No | No |  |
| CA_n34A-n39A-n40A | - | 0 | Wubin, Zhou ZTE Corporation |  | No | No |  |
| CA_n39A-n40A-n41A | - | 0 | Wubin, Zhou ZTE Corporation |  | No | No |  |
| CA_n39A-n40A-n79A | - | 0 | Wubin, Zhou ZTE Corporation |  | No | No |  |
| CA_n1A-n7A-n78A | - | 0 | S. Truelove, BT plc. |  | No | No |  |
| CA_n7A-n28A-n78A | - | 0 | S. Truelove, BT plc. |  | No | No |  |
| CA_n1A-n28A-n78(2A) | - | 0 | S. Truelove, BT plc. |  | No | No |  |
| CA_n1A-n7A-n78(2A) | - | 0 | S. Truelove, BT plc. |  | No | No |  |
| CA_n7A-n28A-n78(2A) | - | 0 | S. Truelove, BT plc. |  | No | No |  |
| CA_n1A-n7A-n28A | - | 0 | S. Truelove, BT plc. |  | No | No |  |
| CA_n34A-n39A-n41A | - | 0 | Yuexia Song CATT |  | No | No |  |
| CA_n34A-n39A-n79A | - | 0 | Yuexia Song CATT |  | No | No |  |
| CA_n34A-n40A-n41A | - | 0 | Yuexia Song CATT |  | No | No |  |
| CA_n34A-n40A-n79A | - | 0 | Yuexia Song CATT |  | No | No |  |
| CA_n34A-n41A-n79A | - | 0 | Yuexia Song CATT |  | No | No |  |
| CA_n77A-n79A-n257A CA_n77A-n79A-n257G CA_n77A-n79A-n257H CA_n77A-n79A-n257I | CA_n257G CA_n257H CA_n257I | 0 | Yuta Oguma, NTT DOCOMO | TR 38.716-03-01: R4-1911709 TS 38.101-3: R4-1911206 R4-1913759 | Yes | Yes | None |
| CA_n78A-n79A-n257A CA_n78A-n79A-n257G CA_n78A-n79A-n257H CA_n78A-n79A-n257I | CA_n257G CA_n257H CA_n257I | 0 | Yuta Oguma, NTT DOCOMO | TR 38.716-03-01: R4-1911711 TS 38.101-3: R4-1911206 R4-1913759 | Yes | Yes | None |
| CA_n3A-n28A-n77A | - | 0 | Masashi Fushiki, SoftBank | TR 38.716-03-01: R4-1911159 TS 38.101-1: R4-1911205 R4-1913758 | Yes | Yes | None |
| CA_n3A-n28A-n77(2A) | - | 0 | Masashi Fushiki, SoftBank | TR 38.716-03-01: R4-1911159 TS 38.101-1: R4-1911205 R4-1913758 | Yes | Yes | None |
| CA_n3A-n28A-n78(2A) | - | 0 | Masashi Fushiki, SoftBank | TR 38.716-03-01: R4-1911160 TS 38.101-1: R4-1911206 R4-1913759 | Yes | Yes | None |
| CA_n3A-n28A-n257A | - | 0 | Masashi Fushiki, SoftBank | TR 38.716-03-01: R4-1911160 TS 38.101-3: R4-1911206 R4-1913759 | Yes | Yes | None |
| CA_n3A-n28A-n257D | - | 0 | Masashi Fushiki, SoftBank | TR 38.716-03-01: R4-1911160 TS 38.101-3: R4-1911206 R4-1913759 | Yes | Yes | None |
| CA_n3A-n28A-n257G | - | 0 | Masashi Fushiki, SoftBank | TR 38.716-03-01: R4-1911160 TS 38.101-3: R4-1911206 R4-1913759 | Yes | Yes | None |
| CA_n3A-n28A-n257H | - | 0 | Masashi Fushiki, SoftBank | TR 38.716-03-01: R4-1911160 TS 38.101-3: R4-1911206 R4-1913759 | Yes | Yes | None |
| CA_n3A-n28A-n257I | - | 0 | Masashi Fushiki, SoftBank | TR 38.716-03-01: R4-1911160 TS 38.101-3: R4-1911206 R4-1913759 | Yes | Yes | None |

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

N/A

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

- R4-1903260, TR 38.716-03-01 v0.0.1, CATT

- R4-1903261, TP for TR 38.xxx: interference analysis for CA_n3A-n41A-n79A with 1 uplink, CATT

- R4-1903262, TP for TR 38.xxx: interference analysis for CA_n8A-n41A-n79A with 1 uplink, CATT

- R4-1905356, Revised WID on Rel-16 NR inter-band CA for 3 bands DL with 1 band UL, CATT

- R4-1905357, Draft CR on introducing NR intra-band CA of 3DL Bands and 1UL band, CATT

- R4-1907457, TR 38.716-03-01 v0.1.0, CATT

- R4-1905399, Template for Rel.16 NR inter-band carrier aggregation for 3 bands DL with 1 band UL, CATT, ZTE

- R4-1907456, TP for 38.716-03-01: UE requirements for CA_n3A-n41A-n79A, CATT

- R4-1905401, TP for 38.716-03-01: UE requirements for CA_n8A-n41A-n79A, CATT

- R4-1905623, TP for TR38.716-03-01:1 band UL for CA_40A-n41A-n79A, ZTE

- R4-1906106, TP for TR 38.716-03-01: CA_n1A-n3A-n78A with 1UL, China Telecom

- R4-1908373, TR 38.716-03-01 v 0.2.0, CATT

- R4-1910339, Revised WID on Rel-16 NR inter-band CA for 3 bands DL with 1 band UL, CATT

- R4-1908412, CR on introducing NR intra-band CA for 3DL Bands and 1UL band, CATT

- R4-1910308, CR on introducing NR intra-band CA for 3DL Bands and 1UL band for 38.101-3, CATT

- R4-1910304, Summary of template for Band combination request, CATT

- R4-1908256, TP for TR 38.716-03-01: CA_n28-n78-n257, KDDI

- R4-1908257, TP for TR 38.716-03-01: CA_n3-n77-n257, KDDI

- R4-1908258, TP for TR 38.716-03-01: CA_n3-n78-n257, KDDI

- R4-1908259, TP for TR 38.716-03-01: CA_n28-n77-n257, KDDI

- R4-1908414, TP for 38.716-03-01: interference analysis for CA_n39A-n41A-n79A, CATT

- R4-1908415, TP for 38.716-03-01: UE requirements for CA_n8A-n39A-n41A, CATT

- R4-1908560, TP for TR38.716-03-01 1 band UL for CA_n3-n8-n78, Nubia Technology

- R4-1908695, TP for TR38.716-03-01: Requirements for CA_n66A-n70A-n71A, CA_n66B-n70A-n71A, and CA_n66(2A)-n70A-n71A, DISH

- R4-1911159, TP for TR 38.716-03-01: NR CA_n3-n28-n77, SoftBank Corp

- R4-1911160, TP for TR 38.716-03-01: NR CA_n3-n28-n257, SoftBank Corp

- R4-1911203, TP for 38.716-03-01: interference analysis for CA_n39A-n41A-n79A, CATT

- R4-1911204, TP for 38.716-03-01: UE requirements for CA_n8A-n39A-n41A, CATT

- R4-1911247, TP for TR38.716-03-01_ CA_n3A_n40A-n41A, ZTE

- R4-1911709, TP for CA_n77-n79-n257 for TR 38.716-03-01, NTT DoCoMo

- R4-1911711, TP for CA_n78-n79-n257 for TR 38.716-03-01, NTT DoCoMo

- R4-1912254, TP for TR 38.716-03-01 to include CA_n1-n3-n8, Ericsson, Swisscom

- R4-1912255, TP for TR 38.716-03-01 to conclude CA_n1-n3-n78, Ericsson, Swisscom

- R4-1912256, TP for TR 38.716-03-01 to include CA_n1-n8-n78, Ericsson, Swisscom

- R4-1912257, TP for TR 38.716-03-01 to include CA_n1-n3-n28, Ericsson, Swisscom

- R4-1912258, TP for TR 38.71, 6-03-01 to include CA_n1-n28-n78, Ericsson, Swisscom

- R4-1912259, TP for TR 38.716-03-01 to include CA_n3-n28-n78, Ericsson, Swisscom

- R4-1911205, Introducing NR inter-band CA for 3DL Bands and 1UL band for 38.101-1, CATT

- R4-1911206, Introducing NR inter-band CA for 3DL Bands and 1UL band for 38.101-3, CATT

- R4-1913757, TR 38.716-03-01 v 0.2.0, CATT

- R4-1913758, Introducing NR inter-band CA for 3DL Bands and 1UL band for 38.101-1, CATT

- R4-1913759, Introducing NR inter-band CA for 3DL Bands and 1UL band for 38.101-3, CATT

- R4-1913760, Revised WID: Rel-16 NR inter-band CA for 3 bands DL with 1 band UL, CATT

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template