3GPP TSG RAN meeting #86	RP-192906

Sitges, Spain, December 9 – 12, 2019

Status Report to TSG

Agenda item: 9.4.12

| WI / SI Name | Single Radio Voice Call Continuity from 5G to 3G |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: NO | Core part: Yes | Performance part: NO |  | Testing part: NO |
| Acronym | SRVCC_NR_to_UMTS-Core |  |  |  |  |
| Unique ID |  |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-190713 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 03/2020 | Performance part: 06/2020 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 95% | Performance Part: 0% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG2 |
| --- | --- | --- |
| Rapporteur | Name | Shan Liu |
|  | Company | China Unicom |
|  | Email | lius111@chinaunicom.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table: The Perf. part TU is reduced from 1 to 0.75 in total as we reevaluation about it.

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.1.1	Agreements

2.2.1.2	Inter-RAT handover to UTRAN for SRVCC

- Introduce new branches for event B1 and B2 for UTRAN in EventTriggerConfigInterRAT.

- Support both quantities by including filter coefficients for both in QuantityConfigUTRA-r16. FFS further ASN.1 aspects.

2.2.2	Remaining Open issues

- whether to define the range for utra-Q-OffsetRange as (-24..24). FFS whether this is defined as INTEGER or ENUMERATED.

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN2#107bis

[1] R2-1912043	LS Reply on measurements for SRVCC from 5G to 3G	Huawei

[2] R2-1912643	Running CR for introduction of SRVCC from 5G to 3G	Ericsson

[3] R2-1913126	Running CR for the introduction of SRVCC from 5G to 3G	Huawei, HiSilicon, China Unicom

[4] R2-1914014	Running CR for the introduction of SRVCC from 5G to 3G	Huawei, HiSilicon, China Unicom

[5] R2-1912641	Outstanding issues for SRVCC from 5G to 3G	Ericsson

[6] R2-1912773	Remaining issues on UTRAN measurement	ZTE Corporation, Sanechips

[7] R2-1912774	Corrections on UTRAN measurement	ZTE Corporation, Sanechips

[8] R2-1913124	Discussion on leftover issues of Inter-RAT measurement	Huawei, HiSilicon, China Unicom

[9] R2-1913125	Discusion on the SRVCC capability	Huawei, HiSilicon

[10] R2-1912642	Measurements for SRVCC from 5G to 3G	Ericsson

RAN2 #108

[1] R2-1914646	Running CR for introduction of SRVCC from 5G to 3G	Ericsson

[2] R2-1915125	Running CR for the introduction of SRVCC from 5G to 3G	Huawei, HiSilicon, China Unicom

[3] R2-1916272	Running CR for the introduction of SRVCC from 5G to 3G	Huawei, HiSilicon, China Unicom

[4] R2-1916117	Running CR for the introduction of SRVCC from 5G to 3G	China Unicom, Huawei, HiSilicon

[5] R2-1914644	UE capabilities for SRVCC from 5G to 3G	Ericsson

[6] R2-1914912	Remaining issues for UTRAN measurement	ZTE Corporation, Sanechips

[7] R2-1915123	Discussion on leftover issues of Inter-RAT measurement	Huawei, HiSilicon, China Unicom

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion level swith colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template