3GPP TSG RAN Meeting  #86	RP-192907

Sitges, Spain, Dec 09-12, 2019

Status Report to TSG

Agenda item:			9.4.15

| WI / SI Name | eNB(s) Architecture Evolution for E-UTRAN and NG-RAN |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: Yes/No |
| Acronym | LTE_NR_arch_evo |  |  |  |  |
| Unique ID | 790054 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-180531 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: Dec/2019 | Performance part: | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 100%(NG-RAN part) | Performance Part: | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG3 |
| --- | --- | --- |
| Rapporteur | Name | Gen Cao |
|  | Company | China Unicom |
|  | Email | caogen@chinaunicom.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

RAN3#100

- Endorsed the base line skeletons W1 general aspects and principles [3] as BL TS 37.470.

- Endorsed the base line skeletons W1 layer 1 [4] as BL TS 37.471.

- Endorsed the base line skeletons W1 signalling transport [5] as BL TS 37.472.

- Endorsed the base line skeletons W1 application protocol [6] as BL TS 37.473.

- Agreed the base line skeletons W1 data transport [7].

RAN3#101

- Agreed the W1 interface stage 2 functions description for TS 37.470 [19].

- Agreed on the definition of eNB-CU, eNB-DU and ng-eNB [23].

- Working assumptions were agreed as followings.

  - Start from the specification work for ng-eNB-CU and ng-eNB-DU, with W1 interface between the two logical nodes. Where the W1 only applies to NG-RAN and it may be possible to reuse 38.425 as user plane between the two logical nodes.

  - Continue discussing other alternatives on if and how to introduce E-UTRAN (including EN-DC) operation at a later stage (i.e. FFS whether to have separate logical nodes, separate W1’ interface name, and separate user plane spec).

RAN3#102

- Agree to capture stage2 definitions for W1AP[46]

  - UE context management procedures

  - W1AP interface management procedures

  - W1AP paging procedure

  - W1AP RRC message transfer procedures

  - W1AP system information management procedure

  - Removal scheduling paging parts.

RAN3#103

- Add the necessary definition of following functions and procedure for the W1AP [57]

  - W1AP UE context management procedures

  - W1AP interface management procedures

  - W1AP paging procedure

  - W1AP RRC message transfer procedures

  - W1AP system information management procedure

  - Remove scheduling paging part

RAN3#104

- Add the necessary definition of following functions and procedure for the W1AP [65]

  - Add the description related to assembling SIB8 and SIB16.

  - Add the description related to RRC_INACTIVE in the UE context management function.

  - Add a description of handing UE AMBR in the corresponding node.

  - Add the necessary definition of following procedure for the RRC Message Transfer procedures

    - RRC Delivery Report procedure

  - Add the necessary definition of following procedure for the Warning Message Transmission procedures

    - Write-Replace Warning procedure

    - PWS Cancel procedure

    - PWS Restart Indication procedure

    - PWS Failure Indication procedure

RAN3#105

- Capture the agreements for W1-U stage2 functions [68].

- Discuss on whether to specify LTE CP-UP separation[71].

- Capture the agreements for W1 signalling transport protocol[74].

- Agree the structure for TS 37.473[87].

- Capture W1AP stage2 function descriptions [80] and stage3 procedures [85][86].

RAN3#106

- Agree the BL TS 37.470[88], TS 37.471[89], TS 37.472[90], TS 37.473 [91].

- Agree the pCR for 37.473 ASN.1 completition[92].

- Agree the pCR to 37.473 on miscellaneous correction to context[93].

- Agree CR to 38.401 on corrections to ng-eNB deployment[94].

- RAN3 agree that eNB Architecture Evolution WI is completed w.r.t. the NG-RAN part.

- All the W1 related specifications are stable for approval.

2.3.2	Remaining Open issues

- No further discussion has taken place on the E-UTRAN part.

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN3#99bis

- R3-182294	Time plan for WI eNB(s) Architecture Evolution for E-UTRAN and NG-RAN (China Unicom, Orange, Telekom R&D Sdn. Bhd.)

- R3-182300	LTE-specific features to be supported in LTE CU DU architecture(China Unicom)

RAN3#100

- R3-183236	Draft TS skeleton for W1 general aspects and principles (China Unicom)

- R3-183237	Draft TS skeleton for W1 layer 1 (China Unicom)

- R3-183255	Draft TS skeleton for W1 signalling transport (China Unicom)

- R3-183256	Draft TS skeleton for W1 application protocol (W1AP) (China Unicom)

- R3-183257	Draft TS skeleton for W1 data transport (China Unicom)

- R3-182672	W1 interface general aspects and principles (Huawei, China Unicom)

- R3-182673	W1 interface layer1 (Huawei, China Unicom)

- R3-182674	W1 interface Data Transport Protocol (Huawei, China Unicom)

- R3-182675	W1 interface User Plane Protocol (Huawei, China Unicom)

- R3-182670	Disaggregated ng-eNB connecting to 5GC (Huawei, China Unicom)

- R3-182671	Disaggregated eNB connecting to EPC (Huawei, China Unicom)

- R3-182676	W1 interface signalling transport (Huawei, China Unicom)

- R3-182677	W1 Interface Application Protocol (Huawei, China Unicom)

RAN3#101

- R3-185077	Rapporteur update for TS 37.473 v0.0.1 (China Unicom)

- R3-184720	W1 interface Prioritised Time Plan for LTE specific features (Orange)

- R3-185075	Discussion on W1 interface stage 2 functions description (China Unicom)

- R3-185224	Discussion on W1 interface stage 2 functions description (China Unicom)

- R3-184974	Differences between LTE and NR RRC (Ericsson)

- R3-184441	Consideration on eNB CU DU and W1 interface (Huawei)

- R3-185225	Consideration on eNB CU DU and W1 interface (Huawei)

- R3-185309	Consideration on eNB CU DU and W1 interface (Huawei)

- R3-185226	Summary of offline discussion on LTE CU-DU definition (Huawei)

- R3-184445	W1 interface User Plane Protocol (Huawei)

RAN3#101bis

- R3-185435	W1 interface User Plane Protocol (Huawei, China Unicom)

- R3-185436	Supporting of W1 user Plane Protocol (Huawei, China Unicom)

- R3-185437	Disaggregated ng-eNB connecting to 5GC (Huawei, China Unicom)

- R3-185438	Consideration on eNB-CU UE W1AP ID and eNB-DU UE W1AP ID (Huawei, China Unicom)

- R3-185664	Prioritization between E-UTRAN and NG-RAN for WI (NTT DOCOMO, INC)

- R3-185435	W1 interface User Plane Protocol (Huawei, China Unicom, Orange)

- R3-185436	Supporting of W1 user Plane Protocol (Huawei, China Unicom, Orange)

- R3-185437	Disaggregated ng-eNB connecting to 5GC (Huawei, China Unicom, Orange)

- R3-185438	Consideration on eNB-CU UE W1AP ID and eNB-DU UE W1AP ID (Huawei, China Unicom, Orange)

- R3-186202     Summary of offline discussion W1 prioritization (NTT DOCOMO, INC)

RAN3#102

- R3-186613	High level overview of functions for LTE higher layer split (NTT DOCOMO, INC)

- R3-186666	Consideration on eNB-CU UE W1AP ID and eNB-DU UE W1AP ID (Huawei, China Unicom, Orange)

- R3-186667	CR to 38.425 on supporting of W1 user Plane Protocol Huawei, China Unicom, Orange, TIM)

- R3-186668	System Information handling by ng-eNB (Huawei, China Unicom)

- R3-186669	W1AP interface management procedures (Huawei, China Unicom)

- R3-186670	W1AP Paging procedure (Huawei, China Unicom)

- R3-186671	W1AP RRC message transfer procedures (Huawei, China Unicom)

- R3-186672	W1AP UE context management procedures (Huawei, China Unicom)

- R3-186673	pCR to 37.470 on W1AP functions and procedures (Huawei, China Unicom, TIM)

- R3-187162	pCR to 37.470 on W1AP functions and procedures (Huawei, China Unicom, TIM)

- R3-187270	pCR to 37.470 on W1AP functions and procedures (Huawei, China Unicom, TIM)

RAN3#103

- R3-190457	How to achieve multiple interface over HLS (NTT DOCOMO, INC)

- R3-190460	Discussion on System Information for W1 (Nokia, Nokia Shanghai Bell)

- R3-190611	Discussion on System Information handling by ng-eNB (Huawei, TIM, China Unicom)

- R3-190612	Discussion on supporting of slice for ng-eNB CU-DU (Huawei, Orange, TIM, China Unicom)

- R3-190613	Discussion of W1AP UE context management (Huawei, Orange, TIM, China Unicom)

- R3-190614	Discussion on W1AP Paging procedures(Huawei, TIM, China Unicom)

- R3-190615	Discussion of W1AP interface management procedures(Huawei, Orange, TIM, China Unicom)

- R3-190616	Discussion of W1AP RRC message transfer procedures(Huawei, Orange, TIM, China Unicom)

- R3-190617	pCR to 37.470 on W1AP functions and procedures(Huawei, TIM, China Unicom)

- R3-190976	pCR to 37.470 on W1AP functions and procedures(Huawei, TIM, China Unicom)

- R3-191163	pCR to 37.470 on W1AP functions and procedures(Huawei, TIM, China Unicom)

RAN3#104

- R3-192667	Discuss on supporting of RRC inactive mode for CU-DU (Huawei, Orange, TIM)

- R3-192668	Discussion on Cell Management via W1 interface (Huawei, China Unicom, Orange, TIM)

- R3-192669	Discussion on RRC Delivery Report procedure (Huawei, China Unicom, Orange, TIM)

- R3-192670	Discussion on System Information procedures (Huawei, China Unicom, Orange, TIM)

- R3-192671	Discussion on the introduction of UE AMBR over W1 (Huawei, China Unicom, Orange, TIM)

- R3-192672	Discussion on Warning Message Transmission procedures (Huawei, China Unicom, Orange, TIM)

- R3-192673	pCR to 37.470 on W1AP functions and procedures (Huawei, China Unicom, Orange, TIM)

- R3-193174	pCR to 37.470 on W1AP functions and procedures (Huawei, China Unicom, Orange, TIM)

RAN3#105

- R3-194499	Discussion on W1-U stage 2 functions description (China Unicom)

- R3-194500	pCR to 37.470 on W1 general aspects and principles (China Unicom)

- R3-194676	pCR to 37.470 on W1 general aspects and principles (China Unicom)

- R3-193378	Way forward on LTE HLS for E-UTRAN (NTT DOCOMO, INC, Vodafone, Verizon Wireless, Ericsson, TIM)

- R3-194539	Way forward on LTE HLS for E-UTRAN (NTT DOCOMO, INC, Vodafone, Verizon Wireless, Ericsson, TIM, Orange)

- R3-194677	SoD on CP-UP separation for LTE HLS(NTT DOCOMO)

- R3-194501	Discussion on W1 signalling transport (China Unicom)

- R3-194502	pCR to 37.472 on W1 signalling transport (China Unicom)

- R3-194678	pCR to 37.472 on W1 signalling transport (China Unicom)

- R3-194423	Discussion on Spcell/Scell management via UE Context Management procedures (Huawei, China Unicom, TIM)

- R3-194424	Discussion on the handling of RRC information for W1 (Huawei, China Unicom, TIM)

- R3-194560	Discussion on Spcell/Scell management via UE Context Management procedures (Huawei, China Unicom, TIM, Orange)

- R3-194561	Discussion on the handling of RRC information for W1 (Huawei, China Unicom, TIM, Orange)

- R3-194679	Summary of offline discussion for CB-53(Huawei)

- R3-194425	pCR to 37.470 on W1AP functions (Huawei, China Unicom, TIM)

- R3-194426	pCR for 37.473 on UE context management procedures (Huawei, China Unicom, TIM)

- R3-194427	pCR for 37.473 on Interface Management procedures (Huawei, China Unicom, TIM)

- R3-194428	Structure pCR for TS 37.473 (Huawei, China Unicom, TIM)

- R3-194562	pCR to 37.470 on W1AP functions (Huawei, China Unicom, TIM, Orange)

- R3-194563	pCR for 37.473 on UE context management procedures (Huawei, China Unicom, TIM, Orange)

- R3-194564	pCR for 37.473 on Interface Management procedures (Huawei, China Unicom, TIM, Orange)

- R3-194565	Structure pCR for TS 37.473 (Huawei, China Unicom, TIM, Orange)

RAN3#106

- R3-197632	TS 37.470 W1 general aspects and principles v0.4.0  (Huawei)

- R3-197633	TS 37.471 W1 layer 1 V0.3.0 (Huawei)

- R3-197634	TS 37.472 W1 signalling transport V0.2.0 (Huawei)

- R3-197634	TS 37.473-W1 application protocol (W1AP) V0.2.0 (Huawei)

- R3-197544	pCR to 37.473 on ASN.1 completition (Huawei, China Unicom, TIM)

- R3-197636	pCR to 37.473 on miscellaneous correction to contexts (Huawei, China Unicom, Orange, TIM)

- R3-197544	CR to 38.401 on corrections to ng-eNB deployment (Huawei, China Unicom, Orange, TIM)

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion level swith colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template