## Slide 1: RAN4 aspects of Release 17 package
Source: RAN4 Chairman

## Slide 2: RAN1/2/3-led R17 WI/SIs
Given the high workload in RAN4 due to R16, RAN4 work on R17 non-spectrum related WI/SIs is scheduled to start in Q3 2020 by the earliest. This means the duration for RAN4 core part work on R17 is one quarter shorter than originally planned, as shown on page 3 in RP-193069
  Note 1: the RAN4 RF work on SI on NR above 52GHz may start earlier and subject to decision in RAN #86
  Note 2: RAN4 will allow limited time to reply to RAN1/2/3 LS in Q2.
At RAN #86, rapporteurs of SID/WIDs are encouraged to list RAN4 impacts in a clear and detailed way to facilitate accurate RAN4 TU estimation and RAN4 Chairman’s planning. RAN4 TUs for approved SID/WIDs will not be assigned
At RAN#87, rapporteurs of approved SI/WIs at RAN#86 are requested to further update the RAN4 objectives with TU estimation. During RAN#87:
  RAN4 related objectives will be reviewed and if needed they can be updated.
  The detailed TU assignment will be discussed and decided subject to RAN4 TU availability
  While discussing RAN4 TU assignment for approved RAN1/2/3-led SI/WI at RAN#86, we should jointly consider the situation that RAN4 R17 WI/SIs is scheduled to be approved as a package at RAN#88.

## Slide 3: RAN4-led Non-Spectrum related R17 WI/SIs
Companies are encouraged to submit their R17 RAN4 proposal to RAN#87 for comments. After RAN#87, email discussion can ensue.
RAN4 R17 WI/SIs is scheduled to be approved as a package at RAN#88 and the work will start in Q3 2020.
The following possible exceptions can be considered:
  MIMO-OTA, PC5 for FR2, if approved at RAN#87, can start in Q2 2020

## Slide 4: Thank You !